| nec3 Engineering and Construction |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| ##### Short Contract |  |  |  |  |  |
| - A contract between | - Cheltenham Borough Council |  |  |  |  |
|  | - Municipal offices, Promenade, Cheltenham, Gloucestershire |  |  |  |  |
|  | - GL50 9SA |  |  |  |  |
| - and | - Contractor to be determined |  |  |  |  |
| - for | - Southfield Brook Flood Alleviation Scheme - Contract reference 2016-039 |  |  |  |  |
|  |  | TENDER DOCUMENT |  |  |  |
|  |  | Contents |  |  | Page |
|  |  | Part 1: General Information |  |  | 2 |
|  |  | Part 2: Instructions to Tenderers |  |  | 3 |
|  |  | Part 3: The Engineering and Construction Short Contract |  |  | 14 |
|  |  | Contract Data |  |  | 15 |
|  |  |  | The Contractor’s Offer |  | 18 |
|  |  |  | The Employer’s Acceptance |  | 18 |
|  |  |  | Price List |  | 19 |
|  |  |  | Works Information |  | 21 |
|  |  |  | Site Information |  | 24 |
|  |  | Part 4 – Forms Not Part of the Contract |  |  | 25 |
|  |  |  | Tenderer's Data |  | 26 |
|  |  |  | Declaration Relating to Collusive Tendering |  | 27 |
|  |  |  | Checklist for Return of Tenders |  | 28 |
|  |  |  | Tender Evaluation Questionnaire |  | 29 |

# PART 1: GENERAL INFORMATION

This information will not form part of any ensuing contract.

1.1	Introduction and Location

The works will provide flood protection for residential properties adjacent to and north of Southfield Manor Park in the Charlton Kings area of Cheltenham, located approximately 2.5km southeast of the town centre.

The key element of the scheme is an earth bund/embankment and pipe connection to an existing storm water drainage system. Flood protection is provided by the creation of flood storage and the control of overland flow paths during a flood event.

The conditions of contract will be the NEC3 ‘Engineering and Construction Short Contract’ Second Edition (ECSC2) as published for the Institution of Civil Engineers by Thomas Telford in June 2005.

1.2	The Employer

The Employer is Cheltenham Borough Council

PART 2: INSTRUCTIONS TO TENDERERS

# 2.1	INTRODUCTION

These instructions will not form part of any ensuing contract.

Failure to comply with any of these instructions may lead to a tender being rejected.

The conditions of contract will be the NEC3 ‘Engineering and Construction Short Contract’ Second Edition (ECSC2) as published for the Institution of Civil Engineers by Thomas Telford in June 2005.

Terms such as Employer and works that are defined and used in the ECSC2 have the same meaning in these Instructions to Tenderers. Details of the Contract Data including ECSC2 additional conditions of contract are included in Part 3 of this document.

Throughout these instructions references to one gender shall be deemed to include the other. The contents of this invitation to tender and any of the other documentation sent to you in respect of this process; are provided on the basis that they remain the property of the Employer.

No tenderer will undertake any publicity activities with any part of the media in relation to the Employer or this tender without the prior written agreement of the Employer, including agreement on the format and content of any publicity.

This tender is made available in good faith. No warranty is given as to the accuracy or completeness of the information in it and any liability or any inaccuracy or incompleteness is therefore expressly disclaimed by the Employer and its advisors.

You are deemed to understand fully the processes that the Employer is required to follow under relevant European and UK legislation, particularly in relation to The Public Contracts Regulations 2015.

2.1.1        Timeline (estimated)

| Invitation to Tender | 18 August 2016 |
| --- | --- |
| Expressions of interest and deadline for Questions of Clarification | Deadline 17:00 hours Tuesday 13 September 2016 to procurement@gosharedservices.org.uk |
| Responses to Questions of Clarification | Deadline 17:00 hours Friday 16 September 2016 |
| Tender submission | Deadline 17:00 hours Friday 23 September 2016 |
| Evaluation Panel and clarifications | 26-30 September 2016 |
| Notification of contract award and signing of contract | Week commencing 03 October 2016 – to be confirmed |
| Commencement of Contract | Week commencing 17 October 2016 - to be confirmed |
| Contract management review and reporting | Day 1 Commencement of Works Followed by weekly review and reporting of issues and progress between Contractor Project Manager and Employer Contract Manager |

## 2.2	PREPARATION OF TENDERS

2.2.1	Tender Documents

The following documents and drawings, comprehensively referred to as the Tender Documents, are issued to every tenderer. If the documents are issued electronically, the tenderer shall be responsible for producing sufficient copies of the documents for his retention and tender submission.

- NEC3 Engineering and Construction Short Contract (this document),

- the CDM Pre-construction Information,

- the drawings listed in the Works Information,

- the tender evaluation questionnaire,

The tenderer shall promptly acknowledge receipt of the Tender Documents using the form of acknowledgement provided.

2.2.2	Clarification of meaning of contract

If the tenderer has a query regarding the meaning of the Tender Documents he shall address such query in writing by email to procurement@gosharedservices.org.uk for clarification to the Employer, for the attention of the Business Partner - Procurement, Cheltenham Borough Council, Municipal Offices, Promenade, Cheltenham, GL50 9SA. Requests for clarification shall be submitted by 17:00 hours Tuesday 13 September 2016 to enable any technical questions to be answered and circulated to all tenderers. The email shall be headed “Southfield Brook Flood Alleviation Scheme – 2016-039”. The Employer will endeavour to acknowledge your requests for clarification by return email within 24 hours of receipt. If you do receive an acknowledgement within 24 hours please contact “Procurement” on 01242 775055 or 01285 623311 to confirm that your query has been received and registered.

2.2.3	Tender Amendments

During the tender period, but generally not later than one week prior to the date for the submission of tenders, the Employer may issue amendments to clarify, modify or add to the Tender Documents.  A copy of each tender amendment will be issued to the Council’s procurement officer, who in turn will notify every tenderer.  Each such amendment shall become part of the Tender Documents.  No addition or alteration shall be made to the Tender Documents unless it is the subject of a tender amendment.  The tenderer shall promptly acknowledge receipt of each tender amendment by email using the form of acknowledgement that will be provided.

To assist preparation, an electronic copy of the tender documents has been made available to you. Please make sure you complete and return all the documents provided as these will be used to ensure accuracy, equality and fairness of the evaluation process. When completing this document you may enlarge the answer boxes to ensure you have sufficient space to respond. Please do not alter or amend the document in any other way as this may disqualify your tender submission.

All documents must be completed in English.

Where the tender documentation permits submissions for parts only rather than the whole of the contract, where appropriate enter “no offer”.

A clear and easily understood tender increases the chances of success. As a general rule the order in which the information is presented should follow the pattern of the tender document itself.

Tenders which are incorrectly completed will not be considered for acceptance. Tenders must be submitted using the documents provided.

Correction fluid must not be used on tender documents, any alterations must be in ink and initialled by the tenderer.

2.2.4	Withdrawal

If a tenderer decides that he is unable to submit a tender he shall immediately notify the Employer; Business Partner – Procurement procurement@gosharedservices.org.uk. The tenderer shall then return all Tender Documents to the Employer, including any copies. The tenderer shall state in writing the reasons for withdrawal.

2.2.5	Alternative Proposals

Tenderers may make proposals to the Employer for innovative improvements in confidence during the tender period. These suggestions should be in two parts:

a)	requested changes necessary to the conditions of contract or the Works Information (this information is required since no notification of proposals is necessary unless a change is required);

b)	technical details of the proposal, including an explanation of why the proposal is considered to be an improvement (cost saving, environmental improvement, safety etc) and why the proposal cannot be implemented without a change in the conditions of contract and/or the Works Information.

If the proposal is found to be acceptable, other tenderers will be notified of the permitted change in the conditions of contract and/or the Works Information, but they will not be given details of the tenderer’s suggested alternative proposals.

Should you wish to make any alternative offers, if applicable, the alternative tender must be in addition to the tender you submit in accordance with these documents. Alternative tenders, if submitted, must be shown separately and not on the form of tender, and must be sufficiently detailed to allow proper consideration.

2.2.6 	Independent Site Visits

Tenderers who propose to make independent visits to inspect the areas owned or controlled by the Employer required for the construction of the works shall make prior arrangements to do so through the Employer via Geoff Beer by email geoff.beer@cheltenham.gov.uk , Cheltenham Borough Council, Municipal offices, Promenade, Cheltenham, GL50 9SA.

2.2.7	Price List and period of validity

The Price List in Part 3 of the Tender Document is to be completed by the tenderer according to the rules and guidelines of the Preamble to the Price List included in Part 3 of this Tender Document.

The following activities must be included in the price list:

- Mobilise and set up site facilities

- Embankment works with vehicle access ramp and spillway

- Excavation of the swale

- New pipe connection to existing drainage system including headwalls, pipes and manholes

- Excavation of the ditch and re-profiling of existing ditch

- Earthen bund works

- Landscaping, Planting and Reinstatement

- Demobilisation

- Input to the Health and Safety File, As Built Drawings and Operation and Maintenance Manuals

All fixed prices quoted must be in £ sterling, exclusive of VAT at the prevailing rate or Insurance Premium Tax; but must include all costs including delivery and expenses (travel and subsistence).

Each price you propose will be expected to be “commercially viable” i.e. sustainable over the long term and therefore form the basis of contracted pricing, where applicable.

The tenderer shall bear all the costs, expenses and liabilities incurred in connection with the preparation and submission of their tender.

Tenderers are required to keep tenders valid for acceptance for a period of 90 days from the date of receipt of the tenders.

2.2.8	Conditions for Tendering

The Employer does not bind itself to accept the lowest or any tender.

The Employer shall not be liable for any expenses or losses incurred by the tenderer in preparation of his tender.

Qualifications are to be avoided by prior clarification of requirements or interpretations with the Employer.  Tenders must not be qualified, conditional or accompanied by statements which could be construed as rendering them equivocal and/or placed on a different footing to those of other tenders. A qualified tender risks rejection.

2.2.9	Documents to be completed

Tenders shall be submitted by completion of the documents listed below, and the preparation of the additional information described in paragraph 2.2.10 below.

| Part 3 | The Contractor’s Offer Price List |
| --- | --- |
| Part 4 | Tenderer’s Data Declaration Relative to Collusive Tendering |

Documents in Part 4 shall not form part of any ensuing contract.

2.2.10	Additional Information to be submitted with the Tender

The following additional information shall be submitted with the tender:

- Programme

- Method Statements

- Tender Evaluation Questionnaire

- Preliminary Health and Safety Plan – Refer to pre-construction information provided

2.2.10.1	Programme

The tender shall be accompanied by a preliminary programme which shall show the periods required and the sequence in which the tenderer proposes to construct the various parts of the works and the dates of the principal operations defined in the Price List. Tenderers are free to choose how the information is presented, but details must include an easy-to-understand bar chart programme.

This information is for tender evaluation purposes only and shall not form part of any ensuing contract.

2.2.10.2	Method Statements

The tender shall be accompanied by preliminary method statements describing the tenderer's proposed methods, including temporary works, and safety provision including traffic management. This information is for tender evaluation purposes only and shall not form part of the contract.

Method statements for the following works should be included

- Mobilisation and set up site facilities

- Construction of the embankment including vehicle access ramp and spillway

- Pipe works including construction of headwalls and manholes

- Excavation of the swale

- Excavation of the ditch and re-profiling the existing ditch

- Construction of the earth bund/embankment

- Reinstatement

2.3	SUBMISSION AND EVALUATION OF TENDERS

2.3.1	Submission of Tenders

To assist tenderers in preparation, an electronic copy of the documents have been made available to you. Please make sure you complete and return all the documents provided as these will be used to ensure accuracy, equality and fairness of the evaluation process.

When you have answered all the questions, provided all the required information, supporting documentation please submit two hard copies and one copy electronically by CD or USB memory stick by the closing date and time indicated below.

You are advised to ensure that you make a complete copy, to be kept for your own reference.

Please return 2 hard copies and 1 electronic version via CD or USB memory stick of your tender bid by special delivery, recorded delivery or courier.

Your package for the hard copies must be marked as follows:

The tender shall be submitted in a plain envelope bearing no identification of the sender. Upon it shall be written the words: “Tender Strictly Confidential – Southfield Brook Flood Alleviation Scheme 2016-039” and addressed to “Business Partner - Procurement, Cheltenham Borough Council, Municipal Offices, Promenade, Cheltenham, GL50 9SA.” It shall arrive not later than 17:00 hours on Friday 23 September 2016 or such other time and date notified by a Tender Amendment. The Employer reserves the right to reject, and leave unopened, submissions received after the stipulated time and date.

The closing date for the return of tenders is given above.  Any tenders received after this time will not be considered for acceptance unless an extension of time has been granted in writing by the Employer. Such late tenders will be returned to the tenderer. Tenders received ahead of the closing date will remain unopened and held in safe custody by Procurement until designated tender opening time and date.

2.3.2	Correction of Errors

Following receipt of tenders, they will be arithmetically checked.

Should there be an error in the Price List, the error shall be corrected as appropriate, and a revised total of the Prices calculated.

Tenderers will be notified of any errors and amendments and asked either to confirm the revised total of the Prices or to withdraw their tender.

2.3.3	Tender Evaluation

The aim of the tender evaluation is to identify the Tenderer most likely to complete the work on time, within the agreed budget, and to the required quality. Each Tenderer is required to complete the Tender Questionnaire included within the tender documentation. The overall evaluation of the tenders shall be based upon a 40/60 – cost/quality weighting. Specific weightings under the quality heading are indicated with the Award Criteria of the Tender Questionnaire.

Cost

P1	Total fixed cost 						40%

Quality

Q1	Quality	Assurance and conformity to design intent		10%

Q2	Health and Safety						10%

Q3	Initial programme and method statement			30%

Q4	Contractor performance/references 				10%

The evaluation process will be conducted to ensure that all tenders are treated equally and fairly and in accordance with all statutory requirements such as European Union Public Procurement Directives and Public Contracts Regulations.

Information contained within the completed tender will, along with any subsequently provided information, be contractual information and will form part of the contract. Any errors within these documents may therefore be regarded as a breach of contract. Utmost care should be taken to ensure the accuracy of all information submitted.

The Employer evaluation of tenders will be based upon the information provided in your tender. Failing to provide all the information requested may put your tender at a disadvantage.

Tenders will be evaluated and award of contract, if any, will be made on the basis of the “most economically advantageous tender”, taking into account quality and cost, as stated below; but reserves the right not to award the contract to the lowest or any tenderer.

The evaluation of submissions will be based upon:

- Suitability assessment; and

- Award criteria

The submissions that pass the suitability assessment stated in the Tender Evaluation Questionnaire will then be evaluated against the award criteria below. Those deemed to fail the suitability assessment requirements will not be considered further.

| Tenderer Evaluation Questionnaire Section 1 – Contractor information | Information only |
| --- | --- |
| Section 2 – Grounds for mandatory exclusion | Pass / Fail |
| Section 3 – Grounds for discretionary exclusion Part 1 and Section 4 - Grounds for discretionary exclusion Part 2 | Pass / Fail Pass / Fail |
| Section 5 - Economic and financial standing | Pass / Fail |
| Section 6 – Technical and professional ability | Pass / Fail |
| Section 7 - Insurance | Pass / Fail |
| Section 8 – Equality Act | Pass / Fail |
| Section 9 – Environmental management | Pass / Fail |
| Section 10 – Health and safety | Pass / Fail |

2.3.4	Award and weighting criteria

Tenders will be scored and assessed on the basis of the most economically advantageous tender taking into account the total fixed price offered by the bidders.

The award and weighting criteria are as follows

(Commercial 40% / Qualitative Total 60%):

| Price element | Contractor’s offer | Weighting |
| --- | --- | --- |
| P1 | Total fixed cost for the works in accordance with the Invitation to Tender | 40% |

| Quality element | Tender Evaluation Questionnaire | Weighting |
| --- | --- | --- |
| Q1 | Section 11 – Quality Assurance and conformity to design intent Scored 0-5 for the Section | 10% |
| Q2 | Section 12 – Health and Safety Scored 0-5 for the Section | 10% |
| Q3 | Section 14 – Initial programme and method statement Scored 0-5 for the Section | 30% |
| Q4 | Section 15 - Contractor performance / References relevant to the Employer’s requirement Scored 0-5 for the Section based on responses | 10% |

2.3.5	Commercial / Cost scoring system

Each cost element of the tender will be awarded a weighting based on its relationship with the lowest priced tender on the basis of the submitted price. The tender with the lowest price will be awarded the full percentage weighting available. Each of the remaining tender submissions will be awarded a weighting on a pro-rata basis according to the following example calculation for each element:

For each cost element = Lowest tender price / Potential tenderer price x percentage of weighting to be allocated.

For example:

| Potential tenderer | Price (£) | Pro rata weighting (based on 40% being allocated to the cost element criteria) |
| --- | --- | --- |
| A | £10,000 | 40% = Score 40 |
| B | £15,000 | 26.67% = Score 26.67 |
| C | £20,000 | 20% = Score 20 |

The scores for each cost element will then be totalled to arrive at a cost score out of 40 marks which will then be added to the quality scores.

2.3.6	Qualitative Scoring Matrix

Each of the responses to the scored Sections 11, 12  and 13 detailed in Schedule 2 - Tenderer Evaluation Questionnaire will be scored in accordance with the following to produce a total weighted score out of 60% based on the scorecard below:

| SCORE | DESCRIPTION |
| --- | --- |
| 5 | Exceeds expectations Gives high confidence that all key aspects of the requirements will be achieved and may be relied upon without reservation. Offers added value and/or innovation relevant to the statement of requirement / specification |
| 4 | Meets expectations Gives confidence that all key aspects of requirements will be achieved. |
| 3 | Satisfactory Generally meets requirements, gives minor reservations about meeting some of the requirements |
| 2 | Unsatisfactory Below expectations and does not fully address the requirements and gives rise to concerns about potential reliability |
| 1 | Poor Well below expectations, response is limited or inadequate or substantially irrelevant to the requirements |
| 0 | Unacceptable Nil response, or is incomplete or irrelevant to the requirements that it is not possible to form a judgement |

Each quality element of the tender will be scored and awarded a weighting. The tender with the highest score for each quality element will be awarded the full percentage weighting available respectively. Each of the remaining tenders will be awarded a weighting relating to their score as in the following example calculation for each element: (Score/5) x Weighting = Score

| Potential supplier | Quality element score | Weighting (based on 10% being allocated to the quality element criteria) |
| --- | --- | --- |
| A | 5 | 5/5 x 10% = Score 10 |
| B | 4 | 4/5 x 10% = Score 8 |
| C | 3 | 3/5 x 10% = Score 6 |

Each of the cost and quality element scores is then combined to arrive at a total score out of 100 for each tender to identify the highest scoring tender and the preferred bidder.

2.3.7	Abnormally Low Tenders

Where the pricing of a Tender is abnormally low, the Employer reserves the right to reject the tender in accordance with the requirements for further investigation under The Public Contract Regulations 2015.

2.3.8	Short-listing of tenders

Tenderers should note that the Employer reserves the right to short-list; hold interviews / presentations or visit premises or reference sites as part of the process to identify and appoint a Contractor.

The purpose of the interview / presentation, or premises or reference site visits will be to explore the validity of the initial evaluation and to confirm the Employer’s understanding of the tenderers’’ proposals, and where appropriate to probe issues into greater depth.

No new criteria or weightings will be introduced. Moreover, no separate marks are ‘reserved’ for award at this stage. Instead, the Employer will use the interview / presentation responses or premises or reference site visits as a basis on which to ‘moderate’ up or down, the scores originally awarded when the tenders were evaluated.

The number of tenderers short-listed will solely depend upon the initial evaluation of tenders, consequently the Employer cannot commit to any numbers at this stage.

Any costs that you incur as a result of this will be deemed to be included in your tender and will be the responsibility of the tenderer.

Tenderers who are successful for shortlisting for interview and presentation will be notified by email.

Any costs that the tenderer incurs as a result of this will be deemed to be the responsibility of the tenderer.

2.4	AWARD OF CONTRACT

If and when a tender is accepted by the Employer, a written notification will be sent to each of the tenderers.

The proposed date for contract award is week commencing 03 October 2016 (to be confirmed) with site works starting during week commencing 17 October 2016 (also to be confirmed). Contract start and completion dates are to be agreed with the wining tenderer and upon receipt of a signed written contract.

Any resulting contract will consist of the contents of the Tender Pack, the Agreed Terms and Conditions and the successful tender submission. The contract will be subject to English law and the exclusive jurisdiction of the English Courts.

Once the successful Contractor(s) is/are chosen, the Employer will notify them and all unsuccessful contractors of the outcome in writing by email and provide a short de-brief to the unsuccessful tenderers including details of the successful tenderer and what their score was in comparison to your score.

2.5	CONTRACT COMMENCEMENT

If you are the successful Tenderer, you will be sent the contract documentation to sign before you start fulfilling your obligations under the contract subject to meeting and pre-conditions or checks prior to entering into the contract.

You will also need to complete any performance bonds or other documentation required as a result of this contract.

You should be ready to start on the day indicated in the contract award document (to be confirmed) and to ensure that all relevant resources are available for that start date.

Tenderers must not undertake work without written notification that they have been awarded the Contract and are required to start work.

2.6	Post-Contract Monitoring

The successful Tenderer will be expected to collaborate with the Employer over the contract period to achieve continuous improvement in the quality and delivery of the Contract in accordance with the Employer’s obligations under Part 1 of The Local Government Act 1999. Tenderers are considered to have confirmed their willingness to participate in this activity in their tender.

2.7	Freedom of Information Act

Information in relation to this tender may be made available on demand in accordance with the requirements of the Freedom of Information Act 2000.

The tenderer acknowledges that, except for any information which is exempt from disclosure in accordance with the provisions of the Freedom of Information Act (‘the Act’) the text of the Contract and any Schedules to this Contract is not confidential information. The Employer shall be responsible for determining in its absolute discretion whether any part of the Contract or its Schedules is exempt from disclosure in accordance with the provisions of the Act.

2.8.	Local Government Transparency – publication of tender documents and contracts

The Government has set out the need for greater transparency across the public sector organisations to enable the public sector to hold public bodies and politicians to account. As part of this initiative Government requires local authorities to publish all expenditure exceeding £500 and the resulting contracts. Tenderers applying for this Contract should be aware that if their tender is successful information about the resulting contract may be published and the documents made available to those requesting them.

PART 3: THE ENGINEERING AND CONSTRUCTION SHORT CONTRACT

Contract Data

The Contractor’s Offer

The Employer’s Acceptance

Price List

Works Information

Site Information

| Contract Data |  |  |  |
| --- | --- | --- | --- |
|  | The Employer is |  |  |
| Name | Cheltenham Borough Council |  |  |
| Address | Municipal offices, Promenade, Cheltenham, GL50 9SA |  |  |
| Telephone | 01242 774984 | Fax | 01242 264363 |
| E-mail address | geoff.beer@cheltenham.gov.uk |  |  |
| The works are | The construction of a flood alleviation scheme at Southfield Manor Park, Sandy Lane, Charlton Kings, Cheltenham. Location “A” works will include the construction of an earth embankment with vehicle access ramp, spillway and piped outfalls; and the excavation of a swale. Location “B” works will include re-profiling of an existing ditch, excavation of a new length of ditch and construction of an earth bund. |  |  |
| The site is | Shown on drawing 204628.AL.01.00.001C |  |  |
| The starting date is | To be confirmed |  |  |
| The completion date is | 6 weeks after the starting date. To be confirmed |  |  |
| The period for reply is | two | weeks. |  |
| The defects date is | 52 | weeks after Completion. |  |
| The defects correction period is | four | weeks. |  |
| The delay damages are | £250 | per day. |  |
| The assessment day is | The last working day | of each month. |  |
| The retention is | five | %. |  |
| Does the United Kingdom Housing Grants, Construction and Regeneration Act (1996) apply? |  | No |  |
| The Adjudicator is | to be agreed |  |  |
| Name |  |  |  |
| Address |  |  |  |
| Telephone |  | Fax |  |
| E-mail address |  |  |  |

| Contract Data |  |  |  |  |
| --- | --- | --- | --- | --- |
| The interest rate on late payments is |  |  | 0.15 | % per complete week of delay and compounded annually. |
| The Contractor is not liable to the Employer for loss of or damage to the Employer’s |  |  |  |  |
| property in excess of |  |  | £5,000,000 | for any one event |
| The Employer provides this insurance. |  |  | None |  |
| The minimum amount of cover for the third insurance stated in the |  |  |  |  |
| Insurance Table is |  |  | £10,000,000 |  |
| The minimum amount of cover for the fourth insurance stated in the |  |  |  |  |
| Insurance Table is |  |  | £10,000,000 |  |
| The Adjudicator nominating body is |  |  | Institution of Civil Engineers |  |
| The tribunal is |  |  | Litigation in the courts |  |
| If the tribunal is arbitration, the arbitration procedure is |  |  | Not applicable |  |
| The conditions of contract are the NEC3 Engineering and Construction Short Contract (June 2005) and the following additional conditions: |  |  |  |  |
| Not Used | Z1 | Not Used |  |  |
| Not Used | Z2 | Not Used |  |  |
| Parent Company Guarantee | Z3 | Not Used |  |  |
| Principal Contractor | Z4 |  |  |  |
|  | Z4.1 | The Contractor is the Principal Contractor in terms of The Construction (Design and Management) Regulations 2015. |  |  |
| The Contracts (Rights of Third Parties) Act 1999 | Z5 |  |  |  |
|  | Z5.1 | For the purposes of the Contracts (Rights of Third Parties) Act 1999, nothing in this contract confers or purports to confer on a third party any benefit or any right to enforce a term of this contract. |  |  |
| Confidentiality and publicity | Z6 |  |  |  |
|  | Z6.1 | The Contractor treats the contract and everything in it as confidential and does not give any information regarding the contract to any member of the Press or general public. |  |  |
|  | Z6.2 | The Contractor may publicise the works only with the Employer’s written agreement. |  |  |
| Gifts, Inducements And Rewards | Z7 |  |  |  |
|  | Z7.1 | The Employer may terminate if the Contractor offers or gives or agrees to give to any person any gift or consideration of any kind as an inducement or reward for doing or forbearing to do or for having done or forborne to do any action in relation to the obtaining or execution of this contract or any other contract with the Employer or for showing or forbearing to show favour or disfavour to any person in relation to this contract or any other contract with the Employer or if any of the like acts shall have been done by any person employed by the Contractor or acting on his behalf (whether with or without the knowledge of the Contractor) or if in relation to this contract or any other contract with the Employer the Contractor or any other persons employed by him or acting on his behalf shall have given any fee or reward the receipt of which is an offence under Section 117 of the Local Government Act 1972. The amount due on termination for this reason also includes a deduction of the forecast additional cost to the Employer of completing the works. |  |  |
| Employer as regulatory authority | Z8 | Not Used |  |  |
| Subcontracting | Z9 |  |  |  |
|  | Z9.1 | The Contractor submits the name of each proposed Subcontractor to the Employer for acceptance. A reason for not accepting the Subcontractor is that his appointment will not allow the Contractor to Provide the Works. The Contractor does not appoint a proposed Subcontractor until the Employer has accepted him. |  |  |

| The Contractor’s Offer |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | The Contractor is |  |  |  |  |  |  |
| Name |  |  |  |  |  |  |  |
| Address |  |  |  |  |  |  |  |
| Telephone |  | Fax |  |  |  |  |  |
| E-mail address |  |  |  |  |  |  |  |
| The percentage for overheads and profit added to the Defined Cost for people is |  |  |  |  |  |  | %. |
| The percentage for overheads and profit added to other Defined Cost is |  |  |  |  |  |  | % |
| The Contractor offers to Provide the Works in accordance with the conditions of contract for an amount to be determined in accordance with the conditions of contract. |  |  |  |  |  |  |  |
| The offered total of the Prices is |  |  |  |  |  |  |  |
|  | Enter the total of the Prices from the Price List |  |  |  |  |  |  |
| Signed on behalf of the Contractor |  |  |  |  |  |  |  |
| Name |  |  |  |  |  |  |  |
| Position |  |  |  |  |  |  |  |
| Signature |  |  | Date |  |  |  |  |
| The Employer’s Acceptance |  |  |  |  |  |  |  |
| The Employer accepts the Contractor’s Offer to Provide the Works |  |  |  |  |  |  |  |
| Signed on behalf of the Employer |  |  |  |  |  |  |  |
| Name |  |  |  |  |  |  |  |
| Position |  |  |  |  |  |  |  |
| Signature |  |  | Date |  |  |  |  |

Price List

PREAMBLE TO THE PRICE LIST The Prices entered against each item in the Price List shall allow for all costs of performing or procuring all activities and obligations required and described in, or that can reasonably be inferred from, the contract, other than any which are specifically described in the contract as costs to be borne by the Employer. The Price List forms the basis for payment. The amount entered against an item shall be the sum due to the Contractor on completion of the item. The Employer will not make any payment for work other than against completed items in the Price List. Completion of an item is deemed to include supplying the Employer with any relevant certificates relating to Plant, Materials and tests applicable to the works contained in the item. The costs of any activities which have not been included within the Price List shall be deemed to have been included within the Prices for the other items within the Price List. Items in the Price List must be for discrete clearly identifiable sections of work. Because payment depends on the satisfactory completion of items, it is necessary to define tangible completion for items where completion is not physically obvious. Every item in the Price List upon which the tender has been based and for which the tenderer would expect to be paid under any ensuing contract shall be legibly priced in ink. Each item must be given a unique and logical reference number. It must be possible to identify items in the Price List with work items shown on any programme required by the contract. The items entered in the Price List are not necessarily comprehensive and the tenderer may add additional items to ensure that he can be paid for fulfilling his obligations under the contract, particularly the requirements and conditions described in the Works Information. The tenderer may expand each item into as many sub-items as he wishes, bearing in mind that one aim of using a Price List is to simplify the assessment of payments due to the Contractor. Separate sub-total sums of the Prices for all the sub-items within each item must be shown, and these item sub-totals must be added together to form the total amount of the Tender. Sub-items need not be site construction activities; the various stages of design, the preparation of a CDM Construction Phase Plan, or making a down payment to a steel fabricator are all legitimate sub-items, but it must be possible to identify tangible completion for items where completion is not physically obvious. The tenderer shall note that the Employer retains the right to omit any of the items as required to conform to the allowable budget for the project.

| Price List |  |  |
| --- | --- | --- |
| Item number | Description | Price |
| 1 | Mobilise and set up site facilities. |  |
| 2 | Location A: Construction of the embankment including the vehicle access ramp and spillway. |  |
| 3 | Location A: Pipe works including construction of headwalls, manholes and connections to existing drainage system. |  |
| 4 | Location A: Excavation of the swale. |  |
| 5 | Location B: Re-profiling of the existing ditch. |  |
| 6 | Location B: Excavation of the new ditch. |  |
| 7 | Location B: Construction of the earthen embankment. |  |
| 8 | Locations A and B: Landscaping, planting and reinstatement. |  |
| 9 | Demobilise and clear site. |  |
| 10 | Inputs to the Health and Safety File, As-built drawings and Operation and Maintenance Manuals |  |
| 11 |  |  |
| 12 |  |  |
| 13 |  |  |
| 14 |  |  |
| 15 |  |  |
| 16 |  |  |
| 17 |  |  |
| 18 |  |  |
| 19 |  |  |
| 20 |  |  |
| 21 |  |  |
| 22 |  |  |
| 23 |  |  |
| 24 |  |  |
| 25 |  |  |
| The total of the Prices |  |  |

20

| Works Information |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| 1. Description of the works |  |  |  |  |  |
| The works provide flood protection to residential properties adjacent to and north of Southfield Manor Park, Sandy Lane, Charlton Kings, Cheltenham. Works will be undertaken at two locations: Location A - works will include construction of a 210m long earth embankment with vehicle access ramp, an 11m length spillway and two piped outfalls beneath the embankment that will include precast concrete pipes, headwalls and manholes with connection to the existing drainage system; and excavation of a 94m length swale. Location B works will include re-profiling of an existing ditch, excavation of a 48m length new ditch and construction of a 68m length earth bund Details of individual structures can be found in the drawings listed below. |  |  |  |  |  |
| 2 Drawings |  |  |  |  |  |
| Drawing number | Revision | Title |  |  |  |
| 204628.AL.01.00.001 | C | Location Plan |  |  |  |
| 204628.AL.01.00.002 | C | General Arrangement Location A |  |  |  |
| 204628.AL.01.00.003 | B | General Arrangement Location B |  |  |  |
| 204628.AL.01.00.100 | C | Location A Longitudinal section of proposed embankment |  |  |  |
| 204628.AL.01.00.101 | B | Location B Existing ditch longitudinal section |  |  |  |
| 204628.AL.01.00.102 | B | Location B Typical cross section |  |  |  |
| 204628.AL.01.00.103 | D | Location A Typical cross sections |  |  |  |
| 204628.AL.01.00.106 | C | Proposed ramp and swale details |  |  |  |
| 204628.AL.01.00.205 | 01 | Landscape Plan |  |  |  |
| 3 Specifications |  |  |  |  |  |
| Preamble to CESWI Specification The conditions of contract for this contract are the Engineering and Construction Short Contract (ECSC), second edition, June 2005 of the New Engineering Contract (NEC3). As a consequence, some of the terms used in this Specification need to be re-defined, as they assume the use of other standard conditions (principally ICE6 or ICE7). This preamble applies to the standard Civil Engineering Specification for the Water Industry, 7th Edition (CESWI) and any special clauses detailed in the Works Information. (a) Engineer or Contract Administrator The principal area of difference between the NEC and ICE6 or ICE7 is in respect of the functions performed by those administering and supervising the contract. In the ECSC, these functions are performed not by the Engineer or Contract Administrator but by the Employer. References in the specification to the Engineer or Contract Administrator should be read as references to the Employer. 21 - Approval Under the ECSC, the Contractor makes submissions for acceptance rather than for approval. References in the specification to “submission for approval” or to “approval”, shall be read as “submission for acceptance” or “acceptance”, respectively. - Plant and Equipment In the ECSC, the terms Plant and Equipment are defined terms, which have meanings different from those traditionally assumed (the definition of Materials is traditional). ‘Plant’ is items which (together with Materials) are intended to be included (incorporated) in the works, while ‘Equipment’ is items provided by the Contractor and used by him to Provide the Works. Thus temporary sheet piles, an excavator, fuel and grease, and the site offices are all Equipment. References in this specification to equipment should be read as references to Plant or Equipment, as the context requires. If the Contractor is in any doubt as to the interpretation, the matter should be raised with the Employer who shall decide the issue. - Particular specification References in the specification to the Particular Specification shall be read as references to the Works Information. (e) Client, Purchaser and Employer References in the specification to the Client or Purchaser shall be read as references to the Employer. |  |  |  |  |  |
| Specifications that apply to this contract |  |  |  |  |  |
| Title |  |  | Date or revision | Tick if publicly available |  |
| Civil Engineering Specification for the Water Industry (CESWI) by UK Water Industry Research Ltd. |  |  | 7th Edition 2011 |  |  |
| CESWI – Supplementary Clauses |  |  | 7th Edition 2011 |  |  |
| Steel incorporated in the permanent works is to satisfy the requirements for strength, according to BS EN 1993 & BS EN 1997 |  |  | Latest |  |  |
| Concrete incorporated in the permanent works is to satisfy the requirements for strength, according to BS EN 1992 |  |  | Latest |  |  |
| 22 |  |  |  |  |  |
| 4. Constraints on how the Contractor Provides the Works |  |  |  |  |  |
| All construction and related site-based activities to take place within the hours of 0730-1730 Monday to Friday. No work to take place on Weekend or public holidays. The Contractor shall ensure that all deliveries to site do not cause unnecessary disruption to local traffic movements particularly during school arrival and leaving times. |  |  |  |  |  |
| The contractor must provide Method Statements 7 days prior to the relevant work commencing. In addition to the general requirement for working method statements the following method statements will be required for the acceptance of the Employer as follows: - Access routes to and across site - Location and layout of site compound / compounds - Embankment works - Pipe laying, headwall and manhole works, including excavation - Excavation of the swale - Excavation of the ditch and re-profiling of existing ditch - Earth bund construction |  |  |  |  |  |
| Completion of the works will be deemed to have been achieved when: |  |  |  |  |  |
| - all items in the Price List have been completed |  |  |  |  |  |
| - site compounds and working areas have been cleared and reinstated |  |  |  |  |  |
| - as-built drawings have been received by the Employer |  |  |  |  |  |
| - information for the CDM H&S File has been received by the CDM Coordinator |  |  |  |  |  |
| 5. Requirements for the programme |  |  |  |  |  |
| A program is to be provided in the form of MS Project. It will detail the expected duration of each part of the works and is to be submitted within 7 days of awarding the contract. It is to be updated at the end of each week. The programme is to include the starting date, the dates and durations of all key tasks and the planned Completion date. Details of resources to be employed for each activity are also to be clearly shown. |  |  |  |  |  |
| 23 |  |  |  |  |  |
| 6. Services and other things provided by the Employer |  |  |  |  |  |
| Item |  |  |  |  | Date by which it will be provided |
| Access to site highlighted on the drawing. |  |  |  |  | 17 October 2016 |

Site Information

Statutory Undertakers / Services Information concerning the believed location of apparatus of the Statutory Undertakers, Highway Authority or others is included on service search drawings. No warranty is given to the completeness or accuracy of the information. The Contractor shall liaise with all relevant Statutory Undertakers, the Highway Authority and other owners of apparatus before commencing any excavations, and shall satisfy himself as to the exact position of existing apparatus which may affect or be affected by the construction of the works.

Geotechnical & Other

Ground Investigation Report (Desk Study)

Ground Investigation Factual Report

Ecological Appraisal

24

PART 4: FORMS NOT PART OF THE CONTRACT

Tenderer's Data

Declaration Relating to Collusive Tendering

Checklist for Return of Tenders

Tender Evaluation Questionnaire

- 25

Tenderer's Data

(to be completed by all tenderers at time of tendering) In addition please ensure you complete Part 4 – Tender Evaluation Questionnaire which includes suitability and award criteria for Quality, Health and Safety Enquiry and Method Statement. Full Name of Firm Tendering: (the legal entity that would enter into the contract) Registered Number: Address of Registered Office: Address for Tender Correspondence: Tenderer’s Reference: Name of Person Dealing with Tender: Telephone number: Extension: Fax No.: E-Mail Address:

26

Declaration Relating to Collusive Tendering

The essence of tendering is that the Employer shall receive bona fide competitive tenders from those tendering. In recognition of this principle, we certify that this is a bona fide tender, intended to be competitive, and that we have not fixed or adjusted the amount of our Tender by, under or in accordance with any agreement or arrangement with any other person. We also certify that we have not done and we undertake that we will not do at any time before the hour and date specified for the return of this tender any of the following acts: - communicating to a person other than the person calling for the tenders the amount or approximate amount of the proposed tender, except where the disclosure, in confidence, of the approximate amount of the tender was necessary to obtain insurance premium quotations required for the preparation of the tender; - entering into any agreement or arrangement with any other person that he shall refrain from tendering or as to the amount of any tender to be submitted; - offering or paying or giving or agreeing to pay or give any sum of money or valuable consideration directly or indirectly to any person for doing or having done or caused or having caused to be done in relation to any other tender or proposed tender for the said work any act of the sort described above. In this certificate, the word “person” includes any person or any body or association, corporate or unincorporated; and “any agreement or arrangement” includes any such transaction, formal or informal, and whether legally binding or not. - Signed - Dated on behalf of

27

Check list for return of Tenders

- Tender Document completed, i.e. - The Contractor’s Offer - Price List - Tenderer's Data completed - Declaration relating to Collusive Tendering - Tender Evaluation Questionnaire - Programme - Method Statement - Preliminary Health and Safety Plan – Refer to pre-construction information provided

- 28

| Part 4 Tender Evaluation Questionnaire 1 – Supplier Information [Suitability assessment Information only] |  |  |
| --- | --- | --- |
| 1.1 Supplier details | Answer |  |
| Name of the company in whose name the quotation is submitted |  |  |
| Registered company address |  |  |
| Registered company number and date of registration |  |  |
| Registered charity number (if applicable) |  |  |
| Registered VAT number |  |  |
| Registered address, if different from above |  |  |
| Name of immediate parent company |  |  |
| Name of ultimate parent company |  |  |
| Please mark ‘X’ in the relevant box to indicate your trading status | - a public limited company | ▢ Yes |
|  | - a limited company | ▢ Yes |
|  | - a limited liability partnership | ▢ Yes |
|  | - other partnership | ▢ Yes |
|  | - sole trader | ▢ Yes |
|  | - other (please specify) | ▢ Yes |
| Please mark ‘X’ in the relevant boxes to indicate whether any of the following classifications apply to your organisation | Voluntary, Community and Social Enterprise (VCSE) | ▢ Yes |
|  | Small or Medium Enterprise (SME) | ▢ Yes |
|  | For SME classification please state number of employees? |  |
|  | Sheltered workshop | ▢ Yes |
|  | Public Service mutual | ▢ Yes |

| 1.2 | Bidding model / legal form [Information only] |  |
| --- | --- | --- |
| Please mark ‘X’ in the relevant box to indicate whether you are: |  |  |
| - Bidding as a Prime Contractor and will deliver 100% of the key contract deliverables yourself? |  | ▢ Yes |
| - Bidding as a Prime Contractor and will use third parties to deliver some of the services? |  | ▢ Yes |
| If yes, please provide details below of your proposed bidding model that includes members of the supply chain, the percentage of work being delivered by each sub-contractor and the key contact deliverables each sub-contractor will be responsible for. |  |  |
| - Bidding as a Prime Contract but will operate as a Managing Agent and will use third parties to deliver all of the services? |  | ▢ Yes |
| If yes, please provide details below of your proposed bidding model that includes members of the supply chain, the percentage of work being delivered by each sub-contractor and the key contact deliverables each sub-contractor will be responsible for. |  |  |
| - Bidding as a consortium but not proposing to create a new legal entity? |  | ▢ Yes |
| If yes, please include details of your consortium below including Consortium members and lead member, explaining the alternative arrangements i.e. why a new legal entity is not being created. Please note the Council may require the consortium to assume a specific legal form if awarded the contract, to the extent that it is necessary for the satisfactory performance of the contract. |  |  |
| - Bidding as a consortium and intend to create a Special Purpose Vehicle (SPV)? |  | ▢ Yes |
| If yes, please include details of your consortium below including Consortium members, Current lead member and name of Special; Purpose Vehicle and provide full details of the bidding model. |  |  |

| 1.3 Contact details [Information only] |  |
| --- | --- |
| Contractor contact details for enquires about this supplier questionnaire: |  |
| Name |  |
| Postal address |  |
| Country |  |
| Phone |  |
| Mobile |  |
| Email |  |

| 2. Grounds for mandatory exclusion [Suitability criteria - Pass / Fail] |  |  |
| --- | --- | --- |
| You will be excluded from the procurement process if there is evidence of convictions relating to specific criminal offences including, but not limited to, bribery, corruption, conspiracy, terrorism, fraud and money laundering, or if you have been the subject of a binding legal decision which found a breach of legal obligations to pay tax or social security obligations (except where there is disproportionate e.g. only minor amounts involved). If you have answered “Yes” to question 2.2 on the non-payment of taxes or social security contributions, and have not paid or entered into a binding arrangement to pay the full amount, you may still avoid exclusion if only minor tax or social security contributions are unpaid or if you have not yet had time to fulfil your obligations since learning of the exact amount due. If your organisation is in that position please provide details below. You may contact the council for advice before completing this form. |  |  |
| 2.1 Within the past five years, has your organisation (or a member of any proposed consortium, if applicable), Directors or partner or any other person who has powers of representation, decision or control been convicted of any of the following offences? | Please indicate your answer by marking ‘X’ in the relevant box below |  |
| - Conspiracy within the meaning of section 1 or 1A of the Criminal Law Act 1977 or article 9 or 9A of the Criminal Attempts and Conspiracy (Northern Ireland) Order 1983 where that conspiracy relates to participation in a criminal organisation as defined in article 2 of Council Framework Decision 2008/841/JHA on the fight against organised crime? | Yes | No |
| - Corruption within the meaning of section 1(2) of the Public Bodies Corrupt Practices Act 1889 or section 1 of the Prevention of Corruption Act 1906; where the offence relates to active corruption? | Yes | No |
| - The common law offence of bribery? | Yes | No |
| - Bribery within the meaning of sections 1, 2 or 6 of the Bribery Act 2010; or section 113 of the Representation of People Act 1983? | Yes | No |
| - Any of the following offences, where the offence relates to fraud affecting the European Communities’ financial interests as defined by Article 1 of the Convention on the protection of the financial interests of the European Communities: | Yes | No |
| (i) the offence of cheating the Revenue? | Yes | No |
| (ii) the offence of conspiracy to defraud? | Yes | No |
| (iii) fraud or theft within the meaning of the Theft Act 1968, the Theft Act (Northern Ireland) 1969, the Theft Act 1978 or the Theft (Northern Ireland) Order 1978? | Yes | No |
| (iv) fraudulent trading within the meaning of section 458 of the Companies Act 1985, article 451 of the Companies (Northern Ireland) Order 1986 or section 993 of the Companies Act 2006? | Yes | No |
| (v) fraudulent evasion within the meaning of section 170 of the Customs and Excise Management Act 1979 or section 72 of the Value Added Tax Act 1994? | Yes | No |
| (vi) an offence in connection with taxation in the European Union within the meaning of section 71 of the Criminal Justice act 1969? | Yes | No |
| (vii) destroying, defacing or concealing of documents or procuring the execution of a valuable security within the meaning of section 20 of the Theft Act 1968 or section 19 of the Theft Act (Northern Ireland) 1969? | Yes | No |
| (viii) fraud within the meaning of section 2, 3 or 4 of the Fraud Act 2006? | Yes | No |
| (ix) the possession of articles for use in frauds within the meaning of section 6 of the Fraud Act 2006, or the making, adapting, supplying or offering to supply articles for use in frauds within the meaning of section 7 of that Act? | Yes | No |
| - Any offence listed below: | Yes | No |
| (i) in section 41 of the Counter Terrorism Act 2008; or | Yes | No |
| (ii) in Schedule 2 to that Act where the court has determined that there is a terrorist connection? | Yes | No |
| - Any offence under sections 44 to 46 of the Serious Crime Act 2007 which relates to an offence covered by questionnaire number 7.1.7? | Yes | No |
| - Money laundering within the meaning of sections 340(11) and 415 of the proceeds of Crime Act 2002? | Yes | No |
| - An offence in connection with the proceeds of criminal conduct within the meaning of section 93A, 93B or 93C of the criminal Justice Act 1988 or article 45, 46 or 47 of the Proceeds of Crime (Northern Ireland) Order 1996? | Yes | No |
| - An offence under section 4 of the Asylum and Immigration (Treatment of Claimants etc.) Act 2004? | Yes | No |
| - An offence under section 59A of the Sexual Offences Act 2003? | Yes | No |
| - An offence under section 71 of the Coroners and Justice Act 2009? | Yes | No |
| - An offence in connection with the proceeds of drug trafficking within the meaning of section 49, 50 or 51 of the Drug Trafficking Act 1994? | Yes | No |
| - Any other offence within the meaning of Article 57(1) of the Public Contracts Directive: | Yes | No |
| (i) as defined by the law of any jurisdiction outside England and Wales and Northern Ireland? | Yes | No |
| (ii) created, after the day on which these Regulations were made, in the law of England and Wales and Northern Ireland? | Yes | No |
| 2.2 Non-payment of taxes Has it been established by a judicial or administrative decision having final and binding effect in accordance with the legal provisions of any part of the United Kingdom or the legal provisions of the country in which your organisation is established (if outside the UK), that your organisation is in breach of obligations related to the payment of tax or social security contributions? | Yes | No |
| If you answered Yes to this question please provide details below and to confirm whether you have paid, or have entered into a binding arrangement with a view to paying, including where applicable, any accrued interest and/or fines? |  |  |

| - Grounds for discretionary exclusion – Part 1 [Selection criteria - Pass / Fail] |  |  |  |  |
| --- | --- | --- | --- | --- |
| The council may exclude any organisation from the procurement process who answers ‘Yes’ in any of the following situations set out in paragraphs (a) to (i): |  |  |  |  |
| 3.1 Within the past three years, please indicate if any of the following situations have applied, or currently apply, to your organisation. | Please indicate your answer by marking ‘X’ in the relevant box below |  |  |  |
| - Your organisation has violated applicable obligations referred to in regulation 56 (2) of the Public Contracts Regulations 2015 in the fields of environmental, social and labour law established by EU law, national law, collective arrangements or by the international environmental, social and labour law provisions listed in Annex X to the Public Contracts Directive as amended from time to time? | Yes |  | No |  |
| - Your organisation is bankrupt or is the subject of insolvency or winding-up proceedings, where your assets are being administers by a liquidator or by the court, where it is an arrangement with creditors, where its business activities are suspended or it is in any analogous situation arising from a similar procedure under the laws and regulations of any State? | Yes |  | No |  |
| (c) Your organisation is guilty of grave professional misconduct, which renders its integrity questionable? |  | Yes |  | No |
| - Your organisation has entered into agreements with other economic operators aimed at distorting competition? |  | Yes |  | No |
| - Your organisation has a conflict of interest within the meaning of regulation 24 of the Public Contracts Regulations 2015 that cannot effectively remedied by other, less intrusive, measures? |  | Yes |  | No |
| - The prior involvement of your organisation in the preparation of the procurement procedure has resulted in a distortion of competition, as referred to in regulation 41 that cannot be remedied by other, less intrusive, measures? |  | Yes |  | No |
| - Your organisation has shown significant or persistent deficiencies in the performance of a substantive requirement under a prior public contract, a prior contract with a contracting entity, or a prior concession contract, which led to early termination of that prior contract, damages or other comparable sanctions? |  | Yes |  | No |
| - Your organisation: - has been guilty of serious misrepresentation in supplying the information required for the verification of the absence of grounds for exclusion or the fulfilment of the selection criteria; or - has withheld such information or is not able to submit supporting documents required under regulation 59 of the Public Contracts Regulations? |  | Yes |  | No |
| - Your organisation has undertaken to: - unduly influence the decision-making process of the contracting council: or (bb) obtain confidential information that may confer upon your organisation undue advantages in the procurement procedure? |  | Yes |  | No |
| - Your organisation has negligently provided misleading information that may have a material influence on decisions concerning exclusion, selection or award? |  | Yes |  | No |

4. Grounds for discretionary exclusion – Part 2 [Selection criteria - Pass / Fail]

The council reserves the right to use its discretion to exclude a Contractor where it can demonstrate the Contractor’s non-payment of taxes/social security contributions.

| 5. Economic and Financial standing [Suitability assessment - Pass / Fail] |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Financial information (Company turnover assessment requirement may not be set at more than two times the contract value unless justified). |  |  |  |  |  |  |  |  |  |
| 5.1 |  | Please provide one of the following to demonstrate your economic / financial standing. |  |  |  |  |  |  |  |
| Please indicate the annual turnover of your organisation, and the turnover in respect of the works to which the contract relates, over the last two years audited accounts. If your organisation is part of a group, please give figures for both your own organisation and the group. |  |  |  |  |  |  |  |  |  |
|  |  | Organisation | Annual Turnover |  | For year |  |  |  |  |
|  |  |  |  |  | For year |  |  |  |  |
|  |  | Group | Annual Turnover |  | For year |  |  |  |  |
|  |  |  |  |  | For year |  |  |  |  |
| 5.2 |  | If requested could please provide one of the following: |  |  |  |  |  |  |  |
| - A copy of the audited accounts for the most recent two years accounts. If your organisation is part of a group, please give figures for both your own organisation and the group. |  |  |  |  |  | Yes | No |  |  |
| - A statement of the turnover, profit & loss account, current liabilities and assets, and cash flow for the most recent year of trading for this organisation |  |  |  |  |  | Yes | No |  |  |
| - If none of the above are available are you able to demonstrate other means of financial status (e.g. forecast of turnover for the current year and a statement of funding provided by the owners and/or the bank, charity accruals accounts or an alternative means of demonstrating financial status). |  |  |  |  |  | Yes | No |  |  |
| (d) Is your organisation part of a wider group (e.g. a subsidiary of a holding/ parent company)? If yes please provide the name below: |  |  |  |  |  | Yes | No |  |  |
| Name of organisation |  |  |  |  |  |  |  |  |  |
| Relationship to your organisation completing the quotation |  |  |  |  |  |  |  |  |  |
| If yes, please provide Ultimate / parent company accounts if available |  |  |  |  |  | Yes |  | No |  |
| - Would the ultimate / parent company be willing to provide a guarantee if necessary? |  |  |  |  |  | Yes |  | No |  |
| 5.3 | Where the authority has specified a minimum level of economic and financial standing and/or a minimum financial threshold within the evaluation criteria for this questionnaire, please self-certify by answering ‘Yes’ or ‘No’ that you meet the requirements set out here |  |  |  |  | Yes |  | No |  |

| 6. Technical and Professional Ability [Suitability assessment – Pass/Fail] |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| 3. Relevant experience, contract examples and references |  |  |  |  |  |  |
| Please provide details of at least two contracts, from either the public or private sector, that are relevant to the Council’s requirement. Contracts should have been performed during the past three years. VCSE’s may include samples of grant funded work. The named customer contact provided should be prepared to provide written evidence to the council to confirm the accuracy of the information provided below; and be willing to act as a reference site for an Evaluation Panel visit if required. |  |  |  |  |  |  |
|  |  | Contract 1 | Contract 2 |  | Contract 3 |  |
| 6.1 | Name of customer organisation: |  |  |  |  |  |
| 6.2 | Point of contact in customer organisation: Position in the organisation: Email address: |  |  |  |  |  |
| 6.3 | Contract start date: Contract completion date: Estimated Contract Value: |  |  |  |  |  |
| 6.4 | Please provide a brief description of at least two contracts delivered in no more than 300 words including evidence as to your technical capability in this market. |  |  |  |  |  |
| 6.5 | May referees above be approached for a reference / certificate of performance prior to any short-listing, interviews or presentations? |  |  | Yes |  | No |
| 6.6 | If you cannot provide at least one contract example in 6.1 to 6.4 above, in no more than 300 words please provide an explanation for this e.g. your organisation is a new start-up. |  |  |  |  |  |
| 6.7 | Please indicate to which professional body(s) your organisation belongs and/or accreditations it holds relevant to this project. |  |  |  |  |  |

| 7. Insurance [Suitability assessment - Pass / Fail] |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| 7.1 | Please provide details of your organisation’s insurance protection in respect of the following: |  |  |  |  |  |
| - Public Liability policy - Minimum £10M |  | Insurer Policy No | Indemnity value in respect of any one incident (£) |  |  |  |
| - Employers Liability policy - Minimum £10M |  | Insurer Policy No | Indemnity value in respect of any one incident (£) |  |  |  |
| Policies must cover for any one occurrence or series of occurrences arising out of one event. Copies of policies will be required from preferred bidder prior to contract award in accordance with Part 3 Contract Data above. |  |  |  |  |  |  |
| 7.2 | If your organisation does not currently have the above minimum level of cover, do you undertake to secure the required insurance cover inclusive of services that involve asbestos in the event your organisation being awarded the contract? |  |  | Yes | No |  |

| 8. Equality Act 2010 [Suitability assessment - Pass / Fail] |  |  |  |
| --- | --- | --- | --- |
| For organisations working outside of the UK please refer to equivalent legislation in the country that you are located. |  |  |  |
| 8.1 | In the last three years, has any finding of unlawful discrimination been made against your organisation by an Employment Tribunal, an Employment Appeal Tribunal or any other court (or in comparable proceedings in any jurisdiction other than the UK)? | Yes | No |
| 8.2 | In the last three years, has your organisation had a complaint upheld following an investigation by the Equality and Human Rights Commission or its predecessors (or a comparable body in any jurisdiction other than the UK), on grounds of alleged unlawful discrimination? If you have answered “yes” to one or both of the questions in this module, please provide, a summary in box below of the nature of the investigation and an explanation of the outcome of the investigation to date. If the investigation upheld the complaint against your organisation, please use the box below to explain what action (if any) you have taken to prevent unlawful discrimination from reoccurring. You may be excluded if you are unable to demonstrate to the authority’s satisfaction that appropriate remedial action has been taken to prevent similar unlawful discrimination reoccurring. | Yes | No |
| 8.3 | If you use sub-contractors, do you have processes in place to check whether any of the above circumstances apply to these other organisations? | Yes | No |

| 9. Environmental Management [Suitability assessment - Pass / Fail] |  |  |  |
| --- | --- | --- | --- |
| The Council will not select bidder(s) that have been prosecuted or served notice under environmental legislation in the last 3 years; unless the council is satisfied that appropriate remedial action has been taken to prevent future occurrences/breaches. |  |  |  |
| 9.1 | Has your organisation been convicted of breaching environmental legislation, or had any notice served upon it, in the last three years by any environmental regulator or council (including local council)? | Yes | No |
| If your answer to this question is ‘Yes’ please provide details below of the conviction or notice and details of any remedial action or changes you have made as a result of conviction or notices served. |  |  |  |
| 9.2 | If you use sub-contractors, do you have the processes in place to check whether any of these organisations have been convicted or had a notice served upon them for infringement of environmental legislation? | Yes | No |

| 10. Health and Safety [Suitability assessment - Pass / Fail] |  |  |  |
| --- | --- | --- | --- |
| 10.1 | Please self-certify that your organisation has a Health and Safety Policy that complies with current legislative requirements. | Yes | No |
| 10.2 | Has your organisation or any of its Directors or Executive Officers been in receipt of enforcement/remedial orders in relation to the Health and Safety Executive (or equivalent body) in the last 3 years? | Yes | No |
|  | If your answer to question 7.2 above was ‘Yes’ please provide details below and any enforcement/ remedial orders served and give details of any remedial action or changes to procedures you have made as a result. The Council will exclude bidder(s) that have been in receipt of enforcement/remedial action orders unless the bidder(s) can demonstrate to the Council’s satisfaction that appropriate remedial action has been taken to prevent future occurrences or breaches. |  |  |
| 10.3 | If you use sub-contractors, do you have the processes in place to check whether any of the above circumstances apply to these organisations? | Yes | No |

Part 4: Tender Evaluation Questionnaire – Award Criteria

Southfield Brook Flood Alleviation Scheme

Contract Reference 2016-039

Please provide answers to all questions

| 11. | Quality Assurance [Q1 Scored award criteria – Total weighting 10%] |  |
| --- | --- | --- |
| 11.1 | Please provide details of any quality assurance accreditation that your organisation holds. If no accreditation is held, please briefly outline your quality assurance policy. |  |
| 11.2 | Registration Number: |  |
| 11.3 | How does your organisation manage and maintain quality standards and compliance with health and safety policies and CDM regulations with your employees and during the delivery of a works contract? (maximum 300 words) |  |

| 12. Health and Safety [Q2 Scored award criteria 0-5 for this section- Total 10% weighting] |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Part A - General |  |  |  |
| 12.1 | Please give the date of issue or date of latest amendment to your Company’s Health and Safety Manual. |  |  |  |
| 12.2 | If requested would you please provide a copy of your Company’s Health and Safety Manual? | Yes |  | No |
| 12.3 | Who has overall responsibility for Health and Safety in your Company? |  |  |  |
| 12.4 | Who will be nominated to provide specific Health and Safety advice for this contract? |  |  |  |
| 12.5 | How frequently do you audit your Health and Safety performance? |  |  |  |
| 12.6 | How many injuries, diseases and dangerous occurrences have you reported to the HSE in the last three years? |  |  |  |
| 12.7 | What procedures will you follow for selecting and controlling sub-contractors with respect to Health & Safety? |  |  |  |
|  | Part B – Site Operations |  |  |  |
| 12.8 | What procedures will you adopt to deal with any hazards identified? |  |  |  |
| 12.9 | What further hazards do you anticipate may be present during the execution of this contract? |  |  |  |
| 12.10 | How will you deal with the hazards identified in (12.9) above and any others that may arise during the contract? |  |  |  |
| 12.11 | What procedures will be implemented to exclude unauthorised persons (especially children) from the site? |  |  |  |
| 12.12 | How will you ensure the Health & Safety of visitors to the site? |  |  |  |
| 12.13 | How will Health and Safety information and instructions be communicated to: |  |  |  |
|  | - Your employees? |  |  |  |
|  | - Sub-contractors? |  |  |  |
|  | - Employees of the Employer? |  |  |  |
| 12.14 | How will you inform others (other contractors, the general public), working in the vicinity of the Site, of Health & Safety hazards arising during the execution of the contract? |  |  |  |
| 12.15 | How will you liaise with, and maintain communications with, others regarding Health and Safety hazards arising during the execution of the contract? |  |  |  |
| 12.16 | How will you control or reduce: |  |  |  |
|  | (a) Noise? |  |  |  |
|  | (b) Vibration? |  |  |  |
|  | (c) Pollution? |  |  |  |
| 12.17 | What are your proposed methods of fire prevention? |  |  |  |
| 12.18 | What are your proposed emergency procedures? |  |  |  |
| 12.19 | How will you manage and control visits during the construction phase? |  |  |  |
| 12.20 | What welfare facilities do you proposed to establish on site? |  |  |  |
|  | Part C - Resources |  |  |  |
| 12.21 | List principal resources that will be on site for use in emergencies |  |  |  |
| 13. Street Works Licence [Award Criteria Pass /Fail] |  |  |  |  |
| 13.1 | Please confirm your organisation has a valid Streetworks Licence under Section 50 of the New Roads and Street Works Act 1991. |  | Yes | No |

| 14. | Initial Programme and Method Statement [Q3 Scored award criteria 0-5 for this section- Total 30% weighting] |
| --- | --- |
| 14.1 | Please provide an initial programme and method statement for the execution of the works which demonstrates a clear understanding of the aims, objectives stated in in Part 1-3, compliance with timescales and an appreciation of the issues and risks arising from it. |

|  | 15. |  | Contractors Performance / References [Q4 Scored award criteria 0-5 for this section- Total 10% weighting] |  |
| --- | --- | --- | --- | --- |
|  | 15.1 |  | Please note the information and references provided in Section 6 – ‘Technical and Professional Ability’ may be contacted by email using the Councils ‘Contractors Performance / Reference Questionnaire.’ The responses will be scored 0-5 for this section. |  |
| 16. Tender Questionnaire Declaration |  |  |  |  |
| 16.1 |  | Statement of non-canvassing I/we hereby certify that I/we have not canvassed any member, Director, employee, representative or adviser of Cheltenham Borough Council in connection with the proposed award of the Contract by the Council’s, and that no person employed by me/us or acting on my/our behalf, or advising me/us, has done any such act. I/we further hereby undertake that I/we will not canvass any member, Director, employee, representative or adviser of Cheltenham Borough Council in connection with the award of the Contract and that no person employed by me/us or acting on my/our behalf, or advising me/us, will do any such act. |  |  |
| 16.2 |  | Statement of non-collusion The essence of selection for the Contract is that the Council shall receive bona fide competitive Tenders from all Suppliers. In recognition of this principle, I/we certify that this is a bona fide offer, intended to be competitive and that I/we have not fixed or adjusted the amount of the offer in accordance with any agreement or arrangement with any other person (except any sub-contractor identified in this offer). I/we also certify that I/we have not done, and undertake that I/we will not do, at any time any of the following acts: - communicate to a person other than the Council’s, the amount or approximate amount of my/our proposed offer except where the disclosure in confidence of the approximate value of the Quotation was essential to obtain insurance premium quotations required for the preparation of the Quotation; or - enter into any agreement or agreements with any other person that they shall refrain from tendering or as to the amount of any offer submitted by them; or - offer or agree to pay or give or actually pay or give any sum of money, inducement or valuable consideration, directly or indirectly, to any person for doing or having done or having caused to be done in relation to any other offer or proposed offer, any act or omission. I/we agree that the Council may, in its consideration of the offer and in any subsequent actions, rely upon the statements made in this Declaration. |  |  |
| 16.3 |  | The Council is subject to freedom of information requests under the Freedom of Information Act 2000. I confirm that if I/we consider any of the information in this quotation to be of a sensitive nature I/we have advised the Council of such sensitivity and the reasons for its sensitivity. |  |  |
| 16.4 |  | The Council under the Transparency Agenda must publish all spend of over £500 in a single transaction, as well as the details of the contracts that it holds. I/we confirm our understanding that information not exempt from disclosure under the Freedom of Information Act 2000 is not confidential information. |  |  |
| 16.5 |  | I/we declare that to the best of my/our knowledge the answers submitted in Part 4_Tender Evaluation Questionnaire 2016--039 are correct. I understand that the information will be used in the selection / evaluation process to assess my organisation’s suitability to progress further in this procurement that may include short-listing. I understand that the Council may reject my tender if there is a failure to answer all relevant questions fully or if I provide false/misleading information. I declare that there will be no conflict of interest in relation to the Council’s requirement or arising from this appointment either now or in the future, with other clients and interest, who may be advised by my organisation. I also declare that if appointed my organisation will maintain the confidentiality of information shared with them during the course of this project and sign a non-disclosure agreement where applicable prior to any confidential information being released to the to the successful supplier. I am signing on behalf of………………………………….(insert name of organisation) |  |  |
| Signature: |  |  |  |  |
| Print Name: |  |  |  |  |
| Role in organisation: |  |  |  |  |
| Email address: |  |  |  |  |
| Telephone number: |  |  |  |  |
| Date: |  |  |  |  |