The following sets out the key delivery milestones for the proposed contract.

|  |  |
| --- | --- |
| **Milestones** | **Dates** |
| Commencement of Contract. | 5th September 2022 |
| Mobilisation Meeting with appointed supplier. | 5th September 2022 |
| Monthly progress meeting | 1st working day of each month |
| Backlog and inherited cases completed. | 7th November 2022 |
| Full integration of systems | 5th December 2022 |

Please note the above represent provisional milestones and the dates may change.