Call-Off Schedule 13 (Implementation Plan and Testing)

Part A – Implementation Plan

- Agreeing the Implementation Plan

  - The Supplier’s tendered draft Implementation Plan is at Annex 1 to this Part A of Call-Off Schedule 13. The Supplier will provide an updated, fully developed draft for Approval within 10 days of the Call-Off Contract Award Date.

  - The updated draft must contain enough detail for effective management of Contract implementation.

  - The Buyer shall not unreasonably withhold Approval of the updated draft provided that the Supplier shall incorporate the Buyer’s reasonable requirements in it.

- Following the Implementation Plan

  - The Supplier shall perform its obligations in respect of Delivery and, where relevant, Testing of the Deliverables in accordance with the Approved Implementation Plan.

  - Changes to any Milestones, Milestone Dates, Milestone Payments or Delay Payments shall only be made via the Variation Procedure.

  - Where the Supplier is responsible for the failure to achieve a Milestone by the date specified in the Approved Implementation Plan this shall constitute a material Default.

- Delays

  - If the Supplier becomes aware that there is, or is likely to be, a Delay it shall;

- Notify the Buyer in writing  within 2 Working Days of becoming aware, explaining the likely impact of the Delay

- Use all reasonable endeavours to mitigate the effects of the Delay, including complying with the Buyer’s reasonable instructions

Annex 1 Draft Implementation Plan

INFORMATION REDACTED