### Ministry of Defence

# Invitation to tender for Further Competition: Network Services 2 (RM3808)
# Statement of Requirements
## Contents

Guidance: As a Buyer you will need to customise this Statement of Requirements template to suit your procurement. The yellow highlighted text is for guidance only and must be used in parallel with the RM3808 Network Services 2 Schedules and Order Form. There must be no yellow highlighting left when publishing to Suppliers.
1. Purpose
  1. Operational gaps in the Military Court Service’s (MCS) ability to meet a new statutory requirement for the provision of technical special measures relating to vulnerable and intimidated witnesses for proceedings in the Service Courts.

  1. This shortfall affects ability to: -

  1. Comply with Service Court Rules amendments as set out in sections 22A and 28 of the Youth Justice and Criminal Evidence Act 1999 (YJCEA) applying to vulnerable / intimidated witnesses in the Service Justice System.

  1. The call off will last for a duration of five years.
1. Background to the contracting authority
  1. The Military Court Service provides a criminal court service for the Royal Navy, Army and Royal Air Force in the Court Martial, Summary Appeal Court and Service Civilian Court.

  1. The Military Court Service has a statutory responsibility for the management of special measures in accordance with the relevant areas of the legislation, to provide the ability to widen the vital support required to support victims and witnesses who are vulnerable.
1. Background to requirement/overview of requirement
  1. For many witnesses, the fear and stress associated with the investigation of a crime can be hugely difficult. This can then increase even further if they then need to attend court and give evidence at a trial. Some witnesses may find it especially difficult to do this due to several additional factors, including their age, personal circumstances, fear of intimidation or because of needs.

  1. If witnesses are considered more vulnerable or could be intimidated, a Judge Advocate may decide that "special measures" can be granted to improve the quality of their experience by helping them to give their best possible evidence.
This case relates to two areas of legislation:

Section 22A of the Youth Justice and Criminal Evidence Act 1999 to proceedings in the Service Courts, which provides rules on the use of video recorded evidence in chief in proceedings relating to sexual offences.

Section 28 of the Youth Justice and Criminal Evidence Act 1999 which allows witnesses to pre-record their cross examination before trial, regardless of the offence. This spares them the potential trauma of attending the trial itself in person, and in the presence of the accused.

3.3 Section 28 of the Youth Justice and Criminal Evidence Act 1999 enables the recording of evidence and cross-examination prior to trial, subject to judicial discretion.
It applies to vulnerable complainants of a crime (commonly referred to as victims) and witnesses, regardless of offence, and includes:
- all child witnesses
- any witness whose quality of evidence is likely to be diminished because they:
a. are suffering from a mental disorder.
b. have a significant impairment of intelligence and social functioning.
c. have a physical disability or are suffering from a physical disorder.

3.4 When a Judge Advocate directs, the legislation allows vulnerable victims and witnesses to have their cross-examination video-recorded before the full trial, either at or away from the court room. This evidence is then played during the live trial, which, in most cases, means the vulnerable person does not need to attend in person.

3.5 The recording is completed close to the time of offence through an expedited timetable, aiding memory recall and to reduce the distress experienced by some witnesses when giving evidence to a full courtroom at trial.

3.6 Both the defence and prosecution lawyers are present in court during the pre-recording, as well as the Judge Advocate and the defendant.

3.7 The legislation provides the Service Courts with the legal capability to deliver all provisions relating to special measures for vulnerable and intimidated witnesses in the same way as the civilian jurisdiction.

3.8 In summary - Service Court Rules have been updated to permit Judge Advocates to direct Video recorded cross-examination or re-examination and the use of video recorded evidence in chief in proceedings relating to sexual offences.  This places a statutory requirement upon the MCS to have the infrastructure, policies, procedures, and processes in place to facilitate the recording of these hearings.

3.9 summary of legislation changes are as follows:

The Service Court Rules make amendments to the Youth Justice and Criminal Evidence Act 1999 (Application to Service Courts) Order 2009 , the Armed Forces (Court Martial) Rules 2009 (S.I. 2009/2041) (“the Court Martial rules”) and the Armed Forces (Service Civilian Court) Rules 2009 (S.I. 2009/1209) (“the Service Civilian Court rules”). These amendments relate to the provision of special measures for vulnerable and intimidated witnesses in proceedings in the service courts.

The amendments made by these Rules to the 1999 Order are to Articles 3 and 4 of that Order, which applies provisions of the Youth Justice and Criminal Evidence Act 1999 (c. 23) (“the 1999 Act”) on the use of special measures in civilian criminal proceedings to the Service Courts, allowing these special measures to be used in proceedings in the service courts.

The amendments firstly apply section 22A of the 1999 Act to proceedings in the Court Martial Appeal Court, which provides rules on the use of video recorded evidence in chief in proceedings relating to sexual offences.

The amendments also apply section 28 of the 1999 Act to proceedings in the Court Martial Appeal Court and section 28(1) to proceedings in the Court Martial and Service Civilian Court, allowing the use of video recorded cross-examination or re-examination as a special measure in these courts.

The amendments made by these Rules to the Court Martial rules and Service Civilian Court rules firstly insert new rules 93A to 93B in the Court Martial rules and 78A to 78B in the Service Civilian Court rules, which are based on section 21 and 22 of the 1999 Act on the use of video recorded evidence in chief for child witnesses.

A new rule 93C is inserted in the Court Martial rules, which is based on section 22A of the 1999 Act on the use of video recorded evidence in chief in proceedings for sexual offences.

The amendments also insert a new rule 95 in the Court Martial rules and 80A in the Service Civilian Court rules, which are based on section 28(2) to (7) of the 1999 Act, to supplement section 28(1) of that Act, which will apply in the Court Martial and Service Civilian Court under the amendment made by these Rules to the 1999 Order.

Finally, these rules make amendments relating to eligibility for special measures of witnesses in proceedings for offences relating to domestic abuse and allowing for such witnesses to give evidence in private to mirror changes made to equivalent provisions in the 1999 Act by section 62 of the Domestic Abuse Act 2021 (c. 17).

Definitions
Expression or Acronym	Definition
MCS	Military Court Service
ECR	Engineering Change Request
S28	Section 28 of the Youth Justice and Criminal Evidence Act 1999 which allows witnesses to pre-record their cross examination before trial, regardless of the offence. This spares them the potential trauma of attending the trial itself in person, and in the presence of the accused.
VOD	Video on Demand
PC	Personal Computer
CIS	Communication and Information Systems
ICT	Information Computer Technology
C4I	Computing and Intelligence
C-E	Communications-Electronics
LAN	Local Area Network
SC	Security Check National security vetting: clearance levels - GOV.UK (www.gov.uk)
JSP	Joint Service Publication Joint Service Publication (JSP) - GOV.UK (www.gov.uk)
MOD CIDA	Co-Ordinating Installation Design Authority

1. Scope of requirement
  1. The requirement has been broken into the following deliverables and it is expected that the supplier will complete each deliverable by the necessary need by date and to a professional standard. Should the supplier be unable to complete a deliverable by the required need by date, the Authority must be made aware of this delay.

Work Package 1: Initial installation and user acceptance.

This work package will deliver the following:

a.	Installation of Equipment that meets the requirements set out in table 1 and provides Video recording, Video on Demand (VOD) playback on user’s personal computers (PC), Video endpoint playback on Courtroom video end-points, Live streaming of live S28 recording events, accessible only by MoD users in 2 permanent Military Court Centres at Bulford and Catterick, each with 2 courtrooms that requires the capability.

b.	The installation of digital recording architecture that must be able to function in court rooms and vulnerable victim suites (one at each court centre) with the ability to live stream.

c.	A phased installation of digital recording equipment and/or software to both permanent court centres to ensure that there is no court ‘down time’.

d.	Acceptance testing will be conducted by the customer within 1 month of each installation.

Work Package 2: Training to MOD

This work package will design and deliver a training programme which should include the following:

a.	Set up and operation of the systems.

b.	Remedies for common issues, errors, or faults.

c.	A detailed but clear and easily understood user manual for all items of equipment or software, which gives written and illustrated instructions for their correct operation.

d.	The contractor will also be asked to provide advice and make recommendations to the Authority on the provision of recording devices for use across the MCS and assist end users in the calibration and setting up of equipment or software.

e.	The contractor must provide clear training solution for the management and editing of recorded video in preparation for trial playback.

Work Package 3: Ongoing provision of Video recording architecture or software and management of recordings

This work package will deliver the following for the contract’s duration:

a.	The provision of appropriate architecture to support multiple channel digital recording equipment and live streaming with the ability to record video on Demand (VOD) playback on user’s personal computers (PC), video endpoint playback on Courtroom video endpoints live streaming of live S28 recording events, accessible only by MoD users. Recordings should be clear and accurately capture every spoken word during the proceedings. The image of the person from the video suite must take the prominent in court screen space with advocates in picture.

b.	Secure logging and storage of digital recordings.  This to be a centralised administration and storage facility, using a separate LAN / Cloud-based storage. Video recordings must be capable of being named and filed to ensure that it is possible to identify the date of hearing, defendant, type of hearing, court location and length of recording.

c.	Secure editing capability by advocates to agree final version for court playback whilst at all times protecting a secure version of the original recording.

d.	Provide video integration services to ensure high quality recordings can be made of individuals appearing by medio platform (primary), Zoom, Microsoft Office Teams, or other social media platforms

Work Package 4: Delivery of ongoing support

This work package will deliver ongoing support for the duration of the contract and will include but not be limited to the following:

a.	Service and maintenance for whole system architecture to a high standard appropriate to the daily use of the devices and peripherals and provide a call out facility for urgent repairs and faults at the two permanent court centres. The Contractor is to provide a designated point of contact for the contract to provide in hours support. email contact is required for out-of-hours contact to report faults.

b.	Where a replacement equipment is required, or where new equipment is required, the Contractor shall supply installation, training, documentation and after sales support to enable MCS staff to use the equipment effectively and safely.

c.	The contractor should also provide remote support via telephone and email to ensure continued access to engineer support and advice.

5.1.1 The above listed and table 1 are the minimum mandatory requirements which the successful contractor must meet.

5.1.2 The Supplier will be expected to continually improve the way in which the required Services are to be delivered throughout the Contract duration. This to include but not be limited to the updating of equipment should technological advances require it. However, any software updates shall not cause any disruption to the service provided, major software updates that may cause disruption should be optional or only installed during periods of time which the service is not in use.

Table 1 Recording service technical requirement thresholds:
To meet the requirement, the Contractor must provide the following:

Requirement	Functional Requirement (Threshold)	Yes/No
R-1	Requirement for a recording service that enables recording of S28 witness testimony cross-examination before trial. The system must allow for recordings to be obtained across court centres. Court room to either court centre victim suite
R-2	Military Court Locations: Bulford and Catterick Military Court Centres. courts and victim suites
R-3	Recording solution to be compatible with Poly G7500 and X30 endpoints deployed at Bulford and Catterick
R-4	Allow for remote witnesses to join via video and participate in S28 events over the Internet. location other than a court centre victim suite.
R-5	Required use cases: / Video recording / Video on Demand (VOD) playback on user’s personal computers (PC) / Video endpoint playback on Courtroom video endpoints / Live streaming of live S28 recording events, accessible only by MoD users
R-6	S28 Recording event definition: each S28 recording event will consist of two endpoints: A courtroom video endpoint and a witness endpoint (could be a witness endpoint at Bulford/Catterick location or a 3rd party Internet endpoint/Personal Computer)
R-7	S28 participating video endpoints: / Bulford and Catterick Courtroom video endpoints / Bulford and Catterick Witness room video endpoints / Remote witness video endpoint/video software client (could be in the UK or abroad)
R-8	VOD playback definition: / Accessible by MoD-approved users only / Access to VOD via a web-based Portal and two-factor authentication / Role-based access / Requirement for two options: / Option 1 - user self-service: / Super users managed a video library / Super users managed VOD access / Option 2 - supplier support desk managed video library and VOD access / Recorded video files playback on user’s PC
R-9	Video endpoint playback: / Requirement for recorded video files to be played back on MoD Courtroom endpoints
R-10	Live streaming definition: / Streaming of live S28 recording events / Accessible to MoD users only / Access to live streaming events via a web-based Portal and two-factor authentication / Role-based access
R-11	Video quality: Each S28 recorded event is to be recorded in High Definition 720p30fps
R-12	Recorded video files must be time-stamped with a running time stamp at the bottom of the screen
R-13	Editing: / The service must provide editing functionality whislt at all times protecting the integrity of the original recording / Editing performed by the MoD-approved users, accessible via a Web Portal / Option for editing to be performed by the Supplier Service Desk staff / Editing to be clearly identifiable: / File name clearly identifies edited files / When the running time stamp is observed when viewing an edited video
R-14	System must operate from MCS in court touch screens
R-15	Original and edited files must be kept. The original recording file must not be deleted unless specified and requested by the approved user.
R-16	The recorded file storage and retention requirement is seven years from the contract start date.
R-17	VOD file download to be made available to approved users via the web portal.
R-18	Web portal to provide role-based access and two-factor authentication.
R-19	The recording in progress must be easily identified on screen: red dot to be shown on screen when recording is in progress users must be able to set a designated file naming convention to the recording set by MCS on a date time convention basis
R-20	Recording start and stop to be performed by users as self-service. Users must have clear indication of the start and stop of recording that can be verified simultaneously on the web portal.
R-21	Screen layout: / Due to the nature of the business use case for S28 recording, the witness must be recorded in full screen and fixed in this position for the duration of the recording / Courtroom endpoint to be fixed at the bottom left of the screen / This is to ensure that the focus is on the witness / It is important that the facial expressions of a witness are clearly visible / Voice switching of the active speaker must be disabled
R-22	Requirement for a reservation-less service. Users to be able to initiate recording/playback without having to schedule. This applies to: / Recording events / Video Playback / Livestreaming
R-23	The recording service is to be available to users 24/7/365
R-24	Backend infrastructure uptime SLA is required to be 99.9% at the minimum
R-25	The number of concurrent recording events at its peak is 4
R-26	The forecasted number of S28 recording events per year is 100. The solution is required to provide storage capacity for 100 recordings per year. It is estimated that every recording will be edited, with users creating one edited file for each S28 recording event.
R-27	Connectivity between the MoD and the supplier cloud is via the Internet.
R-28	Video endpoint cloud service requirement for MoD endpoints at Bulford and Catterick: / Endpoint registration / Endpoint directory / Endpoint management including software updates / Internet edge facility to allow for inbound video calls
R-29	Reporting requirements: / Monthly usage report / Recording event duration / VoD access, username, date, duration, media viewed
R-30	Support Desk Requirements: / Hours of operation: 9 am – 6 pm Monday - Friday / UK telephone number and email access / Security Cleared (SC) staff / Asset management / Ticket management / 3rd party escalation management / Playback requests for video playback / User account creation and management / Recorded video file access management / Video endpoint management
R-31	Training requirements: / Super user training to be provided as part of onboarding / VOD user training / User guides
R-32	Service classification: Official
R-33	Supplier services are to be compliant with JSP 604 standard

Key milestones and deliverables

  1. The following Key milestones shall apply:

Key Milestones	Description	Timeframe or Delivery Date
1	Installation of Video Conferencing equipment and commissioned	30th June 2023
2	User Acceptance Testing of Equipment	31st July 2023
3	Certification for full court usage	15th August 2023
4	Training and Infrastructure testing	22nd August 2023
5	Delivery of ongoing support	Contract end date

6.2 The milestone payment plan can be seen within schedule 5.
1. Management information/reporting
  1. Annual Performance report on system availability and usage submitted to the Authority in a presentable format.

  1. Monthly management information on system usage in a presentable format.
Contract reviews

  1. Attendance at contract review meetings will be at the supplier’s own expense. It is expected that these reviews will be weekly for the first 6 months, monthly from 6 months until 12 months of the contractor and then every 4 months until month 24 of the contract, finally every 6-months thereafter until contract expiration. Dates and locations will be confirmed post contract award however there may be a requirement to attend these meetings remotely.

  1. The Contractor shall ensure that the meeting at a minimum will contain information on performance of the contract and reviews of the architecture.
Continuous improvement
9.1 The Contractor shall ensure any software upgrades that are required do not interrupt or disrupt the use of the service, any necessary software upgrades will be coordinated with the Authority, the contractor shall provide a minimum of 30 calendar days’ notice to ensure arrangements can be made for any software upgrades.

9.2 The Contractor shall notify the Authority of any improvements to user interface and provide detailed plan of deployment without interruption to operational capability.
Quality
10.1 The Contractor shall meet the quality requirements set out within call of schedule 17 MOD Terms, DEFCON 602B edn 06/12.

10.2 Any organisation that initiates change to site ICT or CIS, its environment or Radio Site Protection Zones is to ensure that the MOD CIDA installation standards and configuration control requirements are mandated to any installers, fully implemented and all associated work is in compliance. This applies to all tasks from major projects to local engineering changes and will be correctly specified by mandating JSP 604 Lflt 4800 & JSP 440 requirements in the related contract or work instruction. This includes all temporary or trial installations.

Communication and Information Systems (CIS) or Information Computer Technology (ICT) is deemed to include all Command, Control, Communications, Computing and Intelligence (C4I), all Radar & Radio airfield navigation & information systems and all Communications-Electronics (C-E) equipment, peripherals and cabling, its location, containment, cabinet, infrastructure, environment and Radio Site Restriction zones.

Change is any new installation, erection, recovery, alteration, repositioning, work service, new build or demolition which affects any CIS hardware, cabling, containment, pit & duct work, location, infrastructure, environment or Radio Site Restriction zone. Change, in the context of this publication, does NOT refer to software revisions or modification of CIS elements where size, weight, power consumption, heat dissipation, EMC, RADHAZ, EMPP, TEMPEST Health & Safety or installation standards are not affected (i.e. internal maintenance, item replacement (like for like) or changes to system patching).
Price
13.1 Pricing information in response to this Statement of Requirements will be submitted via Call Off Schedule 5.

13.2 Prices are to be submitted via the portal the Buyer will use.

Key Personnel
12.1 Cleaven Faulkner
Director Military Court Service
Military Court Service,
Wing Road,
Ward Barracks,
Bulford Camp,
Wiltshire,
SP4 9NA

Email: cleaven.faulkner110@mod.gov.uk
Telephone: 07917035211

Service levels and performance
13.1 Please see RM3808 Call off Schedule 14.
Security and confidentiality requirements
14.1 Cyber risk has been considered and in accordance with the Cyber Security Model resulted in a Cyber Risk Profile of ‘Moderate’. The Risk Assessment Reference is RAR-545232510. Tenderers are required to complete the Suppliers Assurance Questionnaire on the Supplier Cyber Protection Service and submit this as part of their Tender response, together with a Cyber Security Implementation Plan as appropriate.

1. Payment and invoicing
  1. Payments will be made via CP&F with invoices submitted by the supplier to EXOSTAR against the relevant Purchase Order raised post contract award by Army Commercial.

  1. Payment can only be made following satisfactory delivery of pre-agreed certified products/deliverables and upon receipt of an invoice that provides a detailed elemental breakdown of work completed and associated costs.

  1. Any invoices submitted should break down costs according to labour and delivery for each event.

  1. As stated above, invoices must be submitted for payment electronically to the EXOSTAR system (access will be granted to the winning supplier post contract award). Should the supplier wish to send a physical invoice to accompany the electronic invoice they are free to do so with the understanding that we are only able to pay electronic invoices.

Location
Bulford and Catterick Military Court Centres

  1. Military Court Centre,
Bulford Barracks,
Salisbury, Wiltshire,
SP4 9LZ

  1. Military Court Centre,
Piave Lines,
Leyburn Rd,
Catterick Garrison
DL9 3LN

PROVISION OF REQUIREMENT FOR A RECORDING SERVICE THAT ENABLES RECORDING OF S28 WITNESS TESTIMONY CROSS-EXAMINATION BEFORE TRIAL
TECHNICAL REQUIREMENTS OF RESPONSE (ROR)
Serial	Output & Purpose	Response Required	Weighting	Maximum Possible Score
1. Work Package 1: Initial installation and user acceptance
1.1	Installation of Equipment that meets the requirements set out in table 1	Please detail the installation process within your response. / * In addition to the installation process a completed checklist at table 1 to ensure it meets the minimum threshold, if any of the criteria are unable to be achieved then the tender will be deemed non-compliant and removed from the competitive process in its entirety.	3	15
2. Work Package 2: Training to MOD
2.1	Development of training programme	Within your response, please detail the key areas which will be covered by the training programme	3	15
	Delivery of training programme to key MOD personnel	Please details how the training will be delivered	3	15
	Provision of training guides	Please detail within your response the proposed training implements, specifically the user guides.	3	15
3. Work Package 3: Ongoing provision of Video Equipment and management of recordings
3.1	Secure logging and storage of digital recordings	Please confirm within your proposal how your organisation intends to provide the customer with the ability to log recordings and ensure that data protection is adhered to. Please also detail how these recordings will be kept secure. Please confirm the process for editing a recording to make ready for the trail. Please confirm how long your retention policy is for recordings.	3	15
4. Work Package 4: Delivery of ongoing support
4.1	Service and Maintenance of all issued equipment	Please detail how you intend to ensure the equipment is maintained throughout the contract duration.	2	10
	Equipment replacements	Please confirm timelines and any logistical dependencies relating to the replacement of equipment.	2	10
	Remote support / On-site support	Please confirm what remote support will be offered.	3	15