Annex E

to DEFFORM 47

FLEET SOLID SUPPORT (FSS) ENGINEERING

AND PROJECT SUPPORT (FEPS)

CONTRACT NUMBER – CSS/0117

CONTRACT NUMBER CSS/0117

CONTENTS AND TERMS AND CONDITIONS

CONTENTS

PART 1 - DEFENCE CONDITIONS

    - Defence Conditions (DEFCONs)	5

PART 2 - SPECIAL CONDITIONS

    - Interpretation	7

    - Precedence of Documents	8

    - Contractual Matters	8

    - Entire Agreement	8

    - Assignment	8

    - Contractor Warranties and Representations	9

    - Contractor Undertakings	10

    - Contractor’s Obligations	10

    - Contract Period	11

    - Price	12

    - Payment	14

    - Options	16

    - Performance	16

    - NOT USED	17

    - Project Management Plan 	17

    - Risk	18

    - Tasking Procedure/Authorisation of Work - Generic Tasks 	18

    - Conflict of Interest	20

    - Quality Assurance	20

    - Quality - General Requirements	                                                            20

    - Quality Assurance Representative (QAR)	20

    - Project and Contract Management 	21

    - Security 	21

    - Project Team Leader	21

    - Key Personnel 	22

    - Government Furnished Information	23

    - Sub-Contracts 	24

    - NOT USED 	26

    - Continuing Obligations	26

    - Health and Safety									26

    - Changes to the Contract								26

    - Financial Consequences of Termination						26

    - Acceptance										27

    - Government Furnished Assets								27

    - NOT USED										29

    - Compatibility with Authority Systems							29

    - Public Relations and Publicity								30

    - Travel and Subsistence									30

    - Accommodation										31

    - Contractor’s Use of The Authority’s Information Technology				31

    - Intellectual Property Rights								32

    - Debt Factoring										33

Schedules

| Schedule 1 – | Schedule of Requirements |
| --- | --- |
| Schedule 2 – | Statement of Technical Requirement |
| Schedule 3 – | Definitions and Interpretations |
| Schedule 4 – | Task Authorisation Form |
| Schedule 5 – | DEFFORM 316 – Government Furnished Information and Government Furnished Documentation |
| Schedule 6 – | Contract Change Process |
| Schedule 7 – | Project Management Plan |
| Schedule 8 – | Design Rights and Patents (Sub-Contractors agreement) – DEFFORM 177 |
| Schedule 9 – | Contractors Commercially Sensitive Information |
| Schedule 10 – | Conflict of Interest |

Schedule 11 –	Government Furnished Assets

Schedule 12 –	DEFFORM 111 Appendix - Addresses and Other Information

Schedule 13 –	Key Personnel

Schedule 14 –	Information & Reporting

Schedule 15 –       Security Aspects Letter

Schedule 16 – 	Confidentiality Undertaking

Schedule 17	–	List of approved Sub-contractors

TERMS AND CONDITIONS

PART 1 – DEFENCE CONDITIONS

- Defence Conditions (DEFCON)

  - The following DEFCONs shall apply to the Contract:

| - No | - Edition | - Title |
| --- | --- | --- |
| - 5J | - (Edn.18/1116) | - Unique Identifiers |
| - 14 | - (Edn.11/05) | - Inventions and Designs Crown Rights and Ownership of Patents and Registered Designs |
| - 21 | - (Edn.10/04) | - Retention of Records - |
| - 35 | - (Edn 10/04) | - Progres Payments |
| - 76 | - (Edn.12/06) | - Contractors Personnel at Government Establishments |
| - 126 | - (Edn 11/06) | - International Collaboration |
| - 127 | - (Edn.12/14) | - Price Fixing Condition for Contracts of Lesser Value (this shall apply to amendments to contract and Ad hoc Tasks valued at less than £250,000) |
| - 129J | - (Edn.18/11/16) | - The Use Of The Electronic Business Delivery Form |
| - 501 | - (Edn.08/16) | - Definitions and Interpretations |
| - 502 | - (Edn.06/14) | - Specification Changes |
| - 503 | - (Edn.12/14) | - Formal Amendments to Contract |
| - 507 | - (Edn.10/98) | - Delivery |
| - 513 | - (Edn.11/16) | - Value Added Tax |
| - 514 | - (Edn. 08/15) | - Material Breach |
| - 515 | - (Edn.02/17) | - Bankruptcy and Insolvency |
| - 516 | - (Edn.04/12) | - Equality |
| - 518 | - (Edn.02/17) | - Transfer |
| - 520 | - (Edn.02/17) | - Corrupt Gifts and Payments of Commission |
| - 522 | - (Edn.18/11/16) | - Payment and Recovery of Sums Due |
| - 524 | - (Edn.10/98) | - Rejection – for the purposes of Clause 2 the period the Authority may reject after delivery is of the Contract Delivereble for the third time (final document) is detailed in Clause 27.7 of Part 2 – Special Conditions shall be 10 working days. |
| - 525 | - (Edn.10/98) | - Acceptance - or the purposes of Clause 1a the period the Authority may reject after delivery of Contractor Delivereables for the third time (final document) is detailed in Clause 27.7 of Part 2 – Special Conditions shall be 10 working days. |
| - 526 | - (Edn.08/02) | - Notices |
| - 527 | - (Edn.09/97) | - Waiver |
| - 529 | - (Edn.09/97) | - Law (English) |
| - 530 | - (Edn.12/14) | - Dispute Resolution (English Law) |
| - 531 | - (Edn.11/14) | - Disclosure of Information |
| - 532A | - (Edn.06/10) | - Protection Of Personal Data (Where Personal Data is not being processed on behalf of the Authority) |
| - 534 | - (Edn.18/11/16) | - Prompt Payment (Sub-Contracts) |
| - 537 | - (Edn.06/02) | - Rights of Third Parties |
| - 538 | - (Edn.06/02) | - Severability |
| - 539A | - (Edn.08/13) | - Transparency (Contractor Commercially Sensitive Information” shall mean the information listed in the Contractor Commercial Sensitive Information, Schedule 9 (Contractor Commercial Sensitive Information)) |
| - 550 | - (Edn.02/14) | - Child Labour and Employment Law |
| - 566 | - (Edn.10/16) | - Change of Control of Contractor |
| - 604 | - (Edn.06/14) | - Progress Reports (for the purposes of the Contract, the frequency of reports shall be as detailed in Schedule 2. |
| - 606 | (Edn.06/14) | Change and Configuration Control Procedure |
| - 608 | (Edn. 10/14) | Access and Facilities to be made available to the Contractor |
| - 609 | - (Edn. 06/14) | Contractor’s Records |
| - 611 | - (Edn 02/16) | Issued Property |
| - 619A | - (Edn.09/97) | - Customs Duty Drawback |
| - 620 | - (06/14) | - Contract Change Control Procedure |
| - 630 | (Edn.03/15) | Framework Agreements |
| - 632 | (Edn. 08/12) | Third Party Intellectual Property – Rights and Restrictions |
| - 642 | - (Edn.06/14) | Progress Meetings |
| - 643 | - (Edn. 12/14) | - Price Fixing (Non-qualifying contracts) (this shall apply to amendments to contract and Ad hoc Tasks valued at more than £250,000). The period in Clause 4 of this DEFCON shall be 5 years. |
| - 647 | - (Edn. 18/11/16) | - Financial Management Information |
| - 649 | - (Edn. 12/16) | ## Vesting |
| - 653 | - (Edn. 12/14) | ## Pricing on Ascertained Costs |
| - 656B | - (Edn.08/16) | - Termination for Convenience – Over £5m |
| - 659A | - (Edn. 02/17) | Security Measures |
| - 660 | - (Edn. 12/15) | - Reportable Official and Official-Sensitive Security Requirements |
| - 670 | - (Edn. 02/17) | - Tax Compliance |
| - 681 | - (Edn. 06/02) | - Decoupling Clause – Subcontracting with the Crown |
| - 694 | - (Edn 03/16) | - Accounting for Property of the Authority |
| - 703 | - (Edn.08/13) | - Intellectual Property Rights – vesting in the Authority |

PART 2 – SPECIAL CONDITIONS

- Interpretation

  - In addition to the provisions of DEFCON 501 (Interpretation), the words and phrases set out in Schedule 3 (Definitions & Interpretations) shall have the meaning ascribed to them in those Schedules unless otherwise provided for in this Contract.

  - In this Contract, except where the context otherwise requires:

    - A reference to Contract in the above referenced DEFCONs shall mean for the purposes of this contractual arrangement, Contract.

    - a reference in this Contract to any Clause, Paragraph, Schedule or Annex is, except where expressly stated to the contrary, a reference to such Clause, Paragraph, Schedule or Annex of this Contract;

    - any reference in this Contract to a range of Clauses, Paragraphs, Schedules or Annexes shall, except where expressly stated to the contrary, be inclusive of those Clauses, Paragraphs, Schedules or Annexes used to define the range;

    - any reference to this Contract or to any other document shall include any permitted variation, amendment or supplement to such document;

    - references to any documents being "in the agreed form" means such documents have been initialled by or on behalf of each of the parties for the purpose of identification;

    - reference to a person includes firms, partnerships and corporations and their successors and permitted assignees or transferees;

    - all covenants, agreements, undertakings, indemnities, representations and warranties by more than one person are entered into, given or made by such persons jointly and severally;

    - references to a public organisation (other than the Authority) shall be deemed to include a reference to any successor to such public organisation or any organisation or entity which has taken over either or both the functions and responsibilities of such public organisation. References to other persons (other than the Authority) shall include their successors and assignees;

    - reference to the phrase "agreed or determined" means agreed between the parties or determined pursuant to the resolution of any dispute under DEFCON 530 (Disputes);

  - The words and phrases “other”, “including” and “in particular” shall not limit the generality of any preceding words or be construed as being limited to the same class as any preceding words where a wider construction is possible.

- Precedence of Documents

  - The documents constituting this Contract are intended to be consistent. In the event of any ambiguity, conflict or inconsistency between the Contract and any document referred to or cross-referenced in the Contract, or between documents referred to or cross-referenced in the Contract, the conflict shall be resolved according to the following descending order of priority:

    - Clauses 1 to 43 of this Contract and Schedule 3 (Definitions and Interpretations);

    - Schedule 2 (Statement of Technical Requirements) of this Contract;

    - Other Schedules;

    - any other document of this Contract;

    - any other document agreed between the Parties after the Commencement Date.

- Contractual Matters

  - All queries and correspondence relating to or affecting the Contract shall be addressed to the Authority’s Commercial Officer as specified in Box 1 to Schedule 12 (DEFFORM111 Appendix - Addresses and Other Information).

  - The Authority shall not be bound, or under any obligations, to place any Tasks, nor to accept or pay for any tasks other than those detailed in Schedule 1 (Schedule of Requirements) and those properly authorised TAFs.

- Entire Agreement

  - This Contract constitutes the entire agreement between the Parties relating to the subject matter of this Contract. This Contract supersedes all prior negotiations, representations and undertakings, whether written or oral, except that this Clause shall not exclude liability in respect of any fraudulent misrepresentation.

- Assignment

  - Neither Party to the Contract shall give, bargain, sell, assign, or otherwise dispose of the Contract or any part thereof, or the benefit or advantage of the Contract or any part thereof, without the previous consent in writing of the other Party.

- Contractor Warranties and Representations

Contractor Warranties

  - The Contractor warrants and represents to the Authority that:

    - it is properly constituted and incorporated and has the corporate power to own its assets and to carry on its business as it is now being conducted;

    - it has the power to enter into and to exercise its rights and perform its obligations under this Contract;

    - all action necessary on the part of the Contractor to authorise the execution of and the performance of its obligations under this Contract has been taken or, in the case of any such document executed after the date of this Contract, shall be taken before such execution;

    - the obligations expressed to be assumed by the Contractor under this Contract are, or in the case of any such document executed after the date of this Contract shall be, legal, valid, binding and enforceable to the extent permitted by law and this Contract is or shall be in the proper form for enforcement in England;

    - the execution, delivery and performance by it of this Contract does not contravene any provision of:

      - any existing Legislation binding on the Contractor, including Legislation which has been enacted but is not yet in force;

      - the memorandum and articles of association of the Contractor;

      - any order or decree of any court or arbitrator which is binding on the Contractor;

      - any obligation which is binding upon the Contractor or upon any of its assets or revenues;

      - no claim is presently being assessed and no litigation, arbitration or administrative proceedings are presently in progress or, to the best of the knowledge of the Contractor (having made all due enquiry), pending or threatened against it or any of its assets which shall or might have a material adverse effect on the ability of the Contractor to perform its obligations under this Contract;

      - it is not the subject of any other obligation, compliance with which shall or is likely to have a material adverse effect on the ability of the Contractor to perform its obligations under this Contract;

      - no proceedings or other steps have been taken and not discharged (nor, to the best of the knowledge of the Contractor, having made all due enquiry, threatened) for its winding-up or dissolution or for the appointment of a receiver, administrative receiver, administrator, liquidator, trustee or similar officer in relation to any of its assets or revenues (or any equivalent procedure);

      - it shall not, and in entering into this Contract it has not, committed any Prohibited Act; and

      - there is not and nor has there been any infringement or alleged infringement of any third party's IPR in connection with this Contract (excluding any Government Furnished Information).

      - that the personnel employed to undertake the Contract and the Tasks have the appropriate specialist qualifications and competencies to carry out the work to fully meet the requirements in the Statement of Technical Requirement at Schedule 2.

- Contractor Undertakings

  - The Contractor undertakes that for so long as this Contract remains in full force it shall:

    - provide notice of any Dispute Proceedings to the Authority that are likely to affect the Contractor’s ability to perform its obligations under the Contract or has the potential to cause reputational damage to the Authority, unless such notice is precluded by the rules of the court, arbitrator, administrator, adjudicator, mediator or any other relevant authority with jurisdiction over the Dispute Proceedings:

      - within 20 (twenty) Business Days of the Contractor becoming aware that Dispute Proceedings may be threatened or pending; and

      - immediately after the commencement of Dispute Proceedings;

      - not undertake the performance of its obligations under this Contract otherwise than:

        - at the Contractor’s Premises; and

        - through itself or a Sub-Contractor.

Status of Contractor Warranties and Undertakings

  - All warranties, representations, undertakings, indemnities and other obligations made, given or undertaken by the Contractor in this Contract are cumulative and none shall be given a limited construction by reference to any other.

- Contractor’s Obligations

  - The Contractor shall provide the Contractor Deliverables (as per Schedule 2 or any approved TAF to the Authority fully in compliance with the Contract on the Required Delivery Date.

  - Without prejudice to the overriding obligation contained in Clause 9.1, the Contractor's responsibilities shall, unless provided otherwise in the terms of this Contract, include:

    - Management and Co-ordination of all work contracted for in accordance with the Terms and Conditions of this Contract;

    - the provision of all necessary services and assistance to the Authority’s Representatives in accordance with the Contract;

    - undertake  the Tasks in Schedule 2 or any authorised TAF and deliver the Contractor Contractor Deliverables meeting all the requirements set out in Schedule2  (Statement of Technical Requirements);

    - not, by any act or omission at any time, placing the Authority in breach of its obligations as an employer;

  - The Contractor shall not deviate from the Contract nor introduce any contrivance unusual in the kind of work covered by the Contract save as provided for in Clause 31 (Changes to the Contract).

  - No advice, comment or information proffered, given or omitted by, or on behalf of, the Authority on or in relation to the Contractor's work in accordance with the Contract shall, in any way, extinguish, diminish or reduce the Contractor's obligations and responsibilities under the Contract to provide the Contractor Contractor Deliverables. Neither shall the activities of the Authority or its representatives including that of scrutiny of the design produced by the Contractor under the Contract derogate from the Contractor's obligations and responsibilities under the Contract.

  - The Contractor acknowledges that any risk assessment, questionnaire or risk register which has, or may be undertaken or maintained in connection with this Contract is done so in a management capacity only. Such risk assessment activity does not affect the legal relationship between the Parties or in any way limit or exclude the Contractor’s obligations under this Contract.

  - Work under the Contract shall be carried out to the entire satisfaction of the Authority’s PT Leader (Box 2 of the DEFFORM 111 Schedule 12 to the Contract) or their nominated representative.

  - Undertaking only that work which has been formally authorised by the Authority through a fully approved Task Authorisation Form or a Contract Change in accordance with clauses 18 and 32 together with Schedules 4 (Task Authorisation Form) and 6 (Contract Change Process).

  - The Contractor shall ensure that any employee of the Contractor who is engaged in performance of the Contract/Task shall sign the confidentiality acknowledgement DEFFORM 702 at Schedule 16 (Confidentiality Undertaking). The Contractor shall populate, maintain and provide to the Authority the List of Employee Confidentiality Acknowledgement as part of any Quarterly Project Report.

- Contract Period

10.1    The Contract Period shall be from the date of Contract signature by the Authority (Commencement Date), this Contract and the rights and obligations of the Parties to this Contract shall take effect on the Commencement Date and shall terminate on the earlier of:

10.1.1  	The date the Contractor has discharged all of its obligations in respect of theContractor Contractor Deliverables; or

10.1.2  	The termination Date

10.2 	The Contract may be extended for three one year periods as Options at the Authority’s discretion in accordance with Clause 14.

10.3 	Other than the work contracted for on Contract award, the Authority does not guarantee any additional work. The quantity of Generic Tasks outlined at the tender stage is an estimate only. The Authority may place more or less than this estimated quantity and shall not be bound to accept or pay for any tasks not approved at Part C of the Tasking Order Form and subsequently embodied into Schedule 1 (Schedule of requirements).

- Price

  - The Contract pricing at Schedule 1 is detailed as follows:

    - Firm Prices shall apply to  Firm and Generic Tasks

    - Firm Prices shall apply to Option 1 and 2 Year 1 and 2 Extension respectively

    - Fixed Pricing plus Variation of Price (as detailed in sub-clause 11.6) shall apply to  Option 3 Year 3 Extension resulting in a Firm Price.

    - Annex A details:

      - Firm Hourly rates for labour types (Table 1) ;

      - Firm rates for travel and subsistence  for all periods (Table 3);

      - discounts on Generic Tasks (Table 2);

      - sub-contract handling charge (Table 4);

      - Management Fee percentage (Table 5) see also Clause 11.1.7.

    - For Hourly Rates the working day shall be 7.5 hours excluding lunch.

    - All prices quoted are exclusive of UK VAT in accordance with DEFCON 513 (Value Added Tax).

    - In recognition of the Project Management Role of this Contract, involving managing and processing tasks, collection and recording of performance criteria (e.g Contractor Deliverables) and other data, and management of the quarterly Contract Project Reports and Review Meetings, the Authority hereby agrees a Project Management Fee calculated on the basis of a Firm Rate of 2% of the Firm Price per Firm and authorised Generic Task up to a maximum value of £15,000.00 (Fifteen Thousand Pounds) per full Contract Year following the Commencement Date.

    - The Management fee shall not be included in the submitted pricing for Firm and Generic Tasks. See also Payment terms in Clause 12.5.

  - Prices recorded in Schedule 1 (Schedule of Requirement) as Firm are not subject to variation in any respect (including on account of fluctuations in wages, and/or cost of materials, interest rates or currency exchange rate) save as provided for in Clause 32 (Changes to the Contract).

  - Prices for Generic Tasks will be calculated using the Firm Price Hourly Rates and other cost elements detailed in Annex A to Schedule 1 and Contractor shall provide prices broken down by; Hourly rate, number of hours, subcontract value, travel and subsistence and Management Fee.

  - Pricing for Options  1 and 2, Years 1 and 2 Extension respectively, may be exercised at the Authority’s sole discretion in accordance with Clause 14 and be requested in sufficient time for Options 1 and 2 to be on contract by 1 Apr 2019 and 1 Apr 2020 respectively. Pricing will be Firm pricing using the Hourly Rates and other associated costs detailed for period 1 Apr 2020 to 31 Mar 2021  and 1 Apr 2021 to 31 Mar 2022 respectively.

  - Pricing for Option 3 Year 3 Extension may be exercised  at the Authority’s sole discretion in accordance with Clause 14 and be requested in sufficient time for the option to be on contract by 1 Apr 2021. Pricing will be the Fixed Price Hourly Rates and other associated costs for  Year 1 in Table 1 of Schedule 1 (Schedule of Requirement) subject to the VoP Clause in Clause 11.6 to calculate a Firm Price which will be for the period 1 Apr 2022 to 31 Mar 2023.

  - Prices recorded in Schedule 1 (Schedule of Requirement) as Fixed are based on those at  Commencement Date to 31 Mar 2018 price levels. The prices do not include provision beyond this date for increases or decreases in the market price of the services being purchased. For the purposes of agreeing Firm Prices for Option 3, Year 3 Extension of the Contract, the following price formula shall apply:

V = P (a+b(Oi/O0)) - P `

Where:

V represents the variation of price

P represents the Firm Price Hourly Rates  for FY 17/18 as stated in Schedule 1

O represents the index K8ZU

O0 represents the monthly average of index K8ZU OUTPUT for the base period [date 12 months before contract start date] to [contract start date]

Oi represents the monthly average of index K8ZU OUTPUT across the financial year prior to the period for which the variation is being added

a represents the Non Variable Element (NVE) which shall be 10%

b represents the Variable Element which shall be 90%

a+b=1

11.6.1 	For the purposes of this Contract a variation modifier can be derived by completing the operation Oi/OO. This variation modifier shall then be applied to each Fixed Price in Schedule 1 hereto to calculate prices for Option 3 Year 3 Extension for Option Year 3of the Contract.

11.6.2 	The Index referred to in Clause 11.6 above shall be taken from the following Tables K8ZU:

11.6.3 	Indices published with a ‘B’ or ‘F’ marker, or a suppressed value, in the last 3 (three) years are not valid for Variation of Price clauses and shall not be used. Where the price index has an ‘F’ marker or suppression applied to it during the term of the Contract, the Authority and the Contractor shall agree an appropriate replacement index or indices. The replacement index or indices shall cover, to the maximum extent possible, the same economic activities as the original index or indices.

11.6.4 	In the event that any material changes are made to the indices (e.g. a revised statistical base date) during the period of the contract and before final adjustment of the final contract price, then the re-basing methodology outlined by the Office for National Statistics (ONS, the series providers) to match the original index to the new series shall be applied.

11.6.5  	In the event the agreed index or indices cease to be published (e.g. because of a change in the Standard Industrial Classification) the Authority and the Contractor shall agree an appropriate replacement index or indices, which shall cover to the maximum extent possible the same economic activities as the original index or indices. The methodology outlined by the Office for National Statistics used for rebasing indices shall then be applied.

11.6.6 	Notwithstanding the above, any extant index / indices agreed in the Contract shall continue to be used as long as it is / they are available and subject to ONS revisions policy. Payments calculated using the extant index / indices during its / their currency shall not be amended retrospectively as a result of any change to the index or indices.

  - The Contractor shall notify the Authority of any significant changes in the purchasing / manufacturing plan on the basis of which these provisions were drawn up and agreed, or of any other factor having a material bearing on the operation of these provisions such as to cause a significant divergence from their intended purpose, in order that both parties may consider whether any change in this provision would be appropriate.

  - Prices shall be adjusted taking into account the effect of the above formula as soon as possible after publication of the relevant indices or at a later date if so agreed between the Authority and the Contractor. Where an index value is subsequently amended, the Authority and the Contractor shall agree a fair and reasonable adjustment to the price, as necessary.

  - In the event that a requirement arises which requires an amendment to a task, and where this amendment shall give cause to revisit the price then MoD pricing conditions DEFCON 127 or DEFCON 643 shall apply.

- Payment

  - Payments for Contractor Contractor Deliverables under the Contract shall be made via the Contracting, Purchasing and Finance (CP&F) electronic purchasing tool. Payment shall be in Pounds Sterling and payable on submission of a valid and undisputed (conforming to CP&F requirements) invoice relating to the satisfactory completion and approval of each Task priced item at items 1 and 2 in Schedule 1 (Schedule of Requirement) or approved TAF based on:

    - the acceptance criteria for the Tasks in Schedule 1 (Statement of Technical Requirement)

    - and/or approved TAF (and subsequently embodied into the Contract via Change Control) as detailed in Schedules 1 (Schedule of Requirement) and Schedule 2 (Statement of Technical Requirements) to the Contract.

  - Payment shall be made thirty (30) days after the latter of:

    - The day upon which a valid request for approval of payment is received by the Authority; and

    - The date of completion of the part of the Contract to which the request for approval of payment relates.

  - The Contractor shall submit their claim for payment, in accordance with DEFCON 522 (Payment and Recovery of Sums Due) only following satisfactory completion and formal Acceptance of the priced item in Schedule 2 or approved TAF. All Payments are based on Final Acceptance of the last Contractor Deliverable for each Task identified in Schedule 2 to the Contract, unless the parties on an exceptional basis, agree a Stage Payment scheme for an individual item or task.

  - In exceptional circumstances the Authority at it’s sole discretion, may agree to an individual Task being subject to a Stage Payment Scheme. Where the Authority agrees to a Stage Payment Scheme the provisions of Clauses 12.7 to 12.15 shall apply.

  - The Project Management Fee shall be invoicable biannually in arrears, based on:

    - At 6 mth point 50% of the maximum annual value as detailed in Clause 11.1.7 above or 50% of the value of the Management Fee for Tasks raised whichever is lower.

    - The balance between the value calculated in  Clasue 12.5.1 above and the total maximum annual value of £15,000.00.

    - The Contractor shall submit at the 6 months (or part thereof) and 12 months (or part thereof) point from Contract Commencement and/or start of Contract Year a report detailing all Tasks approved, including Task values and Summary Value and a calculation of the Management Fee based on paragraphs 12.5.1 and 12.5.2 above which the Contractor wishes to claim.

  - The Authority shall, subject to the following provisions of this Clause, make to the Contractor advances against the price(s) payable per Task for Items of Schedule 1 and approved TAFs to the Contract (“interim payments”) as agree on an exceptionsl basis in advance in accordance with the Stage Payment Schemes set out in Schedule 1 Annex B and/or the relevant TAF.

  - The Contractor shall be entitled to interim payments, to be claimed in accordance with this Clause 12 for each stage under the Stage Payment Scheme(s) where agreed for a particular Task, when:

    - the Contractor has completed all work comprised in the stage for which the interim payment is sought in accordance with the Contract;

    - all previous stages have been completed, unless the parties expressly agree otherwise; and

    - the Contractor shall have complied with all its contractual obligations which enable the Authority to monitor the Contractor’s contractual performance, including but not limited to those obligations related to the provision of information to the Authority.

  - Notwithstanding Clause 12.7 above, the Authority shall not be obliged to make an interim payment to the Contractor if it has reasonable cause to believe that the Contractor will be unlikely to render complete performance of its obligations in respect of Tasks detailed in Schedule 2 and 3 to the Contract.

  - Where the Authority intends to rely on Clause 12.8 above as the basis for rejecting any claim for an interim payment which the Contractor may make, the Authority shall give to the Contractor notice in writing of its intention together with the Authority's reasons for the rejection.

  - The Authority shall without prejudice to any other right / remedy of either party be entitled to recover in full all interim payments made under the Contract where:

  - The Contract, or the part of the Contract under which Tasks in  Schedule 2 (Statement of Technical Requirement) are to be provided, is terminated otherwise than in accordance with DEFCON 656 (Break), or expires by reason of passing of time; and

  - The Contractor has failed to complete performance of Tasks detailed in Schedule 2 (Statement of Technical equirement).

  - In the event of repayment to the Authority under the provisions of Clause 12.10 above then all that which vested in the Authority under the provisions of DEFCON 649 (Vesting) and which related to Schedule 2 (Statement of Technical Requirement) to the Contract shall re-vest in and become the absolute property of the Contractor.

  - Payment of an interim payment by the Authority under this Clause 12 shall not, unless expressly stated to do so, constitute:

    - acceptance by the Authority of any contractual deliverable;

    - a representation by the Authority that the Contractor has complied with any Contractual obligations; or

    - a waiver of the Authority’s right to subsequently claim that the conditions for payment of that interim payment were not satisfied.

  - The Contractor shall submit their claim for payment on satisfactory completion of all work under this requirement per Task, in accordance with DEFCON 522 (Payment and Recovery of Sums Due) the Contractor shall submit their claim for payment following Acceptance of a Task in accordance with DEFCON 522 (Payment) .

  - The Contractor shall submit their claim for payment on satisfactory completion of all work under each Task in the Statement of Technical Requirement , in accordance with DEFCON 522 (Payment and Recovery of Sums Due).

  - Without any prejudice to any other right or remedy, the Authority reserves the right to set off any amount owing at any time from the Contractor to the Authority against any amount payable by the Authority to the Contractor under the Contract or under any other contract with the Authority, or with any other Government Department.

- Options

  - In addition to the  Contract Period (Years 1-3) the Contractor hereby grants to the Authority the irrevocable option to extend the Contract by three one year periods, it being agreed that the Authority has no obligation to exercise such options.

  - The Option prices detailed in Schedule 1 (Schedule of Requirement) to this Contract are either Firm for Option 1 and 2 Year 1 and 2 Eextension respectively and not subject to variation, or Fixed subject to Variation of Price in accordance with the provisions of Clause 11.5 to 11.6 for Option 3 Year 3 Extension.

  - The Authority shall have the right to exercise the Options by the following specificed dates:

    - Option 1 Year 1 Extension – by no later than 1 Oct 2019

    - Option 2 Year 2 Extension – by no later than 1 Oct 2020

    - Option 3 Year 3 Extension – by no later than 1 Oct 2021

  - For the avoidance of doubt, where the Authority exercises an Option, the Firm price for Option 1 Year 1 Extension and Option 2 Year 2 Extension and Fixed Price for  Option 3, Year 3 Extension as set out in Schedule 1 (Schedule of Requirement), shall apply.

- Performance

  - The Contractor’s performance on the tasks shall be assessed by the Authority’s Project Team Leader (Box 2 of the DEFFORM 111 Appendix to the Contract) or his nominated representative against the Acceptance criteria in Schedule 2 and/or Task Authorisation Form. If the Contractor performance is not deemed to be satisfactory, the Authority will not authorise any more tasks under this Contract and as such the Contract will deem to be terminated pursuant to DEFCON 514 (Material Breach) and the Authority relies upon such warranties and representations.

- NOT USED

- Project Management Plan (PMP)

  - The Contractor shall demonstrate good project management practice in undertaking all activities under the Contract. The Authority and the Contractor shall adopt an open and honest approach at all times and ensure that potential risks to performance, cost and time are exposed at the earliest opportunity to enable them to be addressed to minimise any detrimental impact and maximise the benefit of any potential opportunities.

  - The Project Management Plan (PMP) (Schedule 7 to the Contract) shall define how the Contract activities shall be managed, outlining the processes, procedures and techniques to be used with details of how all activities, plans and programmes will be established, monitored, changed, controlled, integrated and communicated with the Authority.

  - The PMP shall adopt a consistent and coherent approach to project management and establish procedures and reporting mechanisms. Implementation of the PMP will provide the Authority with confidence in the Contractor’s ability to deliver to time, cost and performance in accordance with the Contract and provide early visibility of potential issues so that mitigating action can be taken.

  - No later than 2 (two) months from the date of this Contract, the Contractor shall update and finalise the final version of the Project Management Plan (PMP) (Schedule 5 to the Contract) together with the associated Annexes and issue to the Authority to review, as detailed in Task 1 of Schedule 2 (Statement of Requirement). The updated PMP shall address the scope of work as set out in the Contract.

  - The Authority will review the updated PMP and associated Annexes and provide proposed amendments to the Contractor within 10 (ten) working days of receipt. Any such proposals shall be subject to agreement of the Contractor who shall incorporate all reasonable proposals from the Authority in to the PMP within 10 (ten) working days of any discussion held between the parties as a result of the Authority’s comments. Within 10 (ten) working days thereafter the Contractor shall submit the PMP and associated annexes at Revision 1 status to the Authority as Schedule 7 (Project Management Plan).

  - The PMP shall cross reference to the Contract Clauses, the Statement of Technical Requirements (Schedule 2) and all associated Annexes within the PMP as applicable.

  - The Contractor shall be responsible for the maintenance and updating of the PMP throughout the life of the Contract.

  - The PMP shall comprise of the following:

- Summary

- Annex A - Contract Management Plan (including a Contract Set-Up );

- Annex B – Qualification and Experience Plan

- Annex C - Communication, Relationship Management and Reporting Plan;

- Annex D – Risk Management Plan;

- Annex E –  Quality Management Plan

- Annex F – Task and Change Management Plan

- Annex G - Security Plan;

- Risk

  - The Contractor shall provide and maintain a Risk Management Plan which shall:

    - describe the way in which risks shall be handled during the period of the Contract and shall include details of risk management, risk mitigation, review and reporting requirements and procedures.

    - include a Risk Register with a project risk assessment using the field descriptions listed in Annex D of Schedule 7 ( Project Management Plan). The Contractor shall identify any risks, in order of importance, associated with the Contract. The Risk Register shall use the likelihood/impact matrix Annex C of Schedule 5 (Project Management Plan).

  - The risk management process shall be underpinned by the production and maintenance of the formal FSS Risk Register managed by the Authority, and incorporates the Contractor’s  identified risks. The Contractor’s risk register shall be presented to the Authority within two (2) months of the award of the Contract for review and incorporation into FSS Risk Register as appropriate. Each risk in the register shall have a nominated risk owner who shall be responsible for the day-to-day management of the risk including the recording of mitigation actions, current risk parameters and status.

  - The Contractor acknowledges that any risk assessment is a project management function only. It does not affect the legal relationship between the Parties. The issuing of a risk register template to the Contractor and the process of risk assessment generally, including without limitation, the identification of (or failure to identify):

    - particular risks and their impact; or

    - risk reduction measures, contingency plans and remedial actions shall not in any way limit or exclude the Contractor's obligations under this Contract and shall be entirely without prejudice to the Authority's rights, privileges and powers under this Contract.

18.   Tasking Procedure/Authorisation of Work –Generic Tasks

  - The Authority will authorise additional work  to that contracted for on Contract Award under the Statement of  Requirements (Schedule 2 )  in accordance with Clauses 18.2 to 18.9 below by issuing;

18.1.1  Task Authorisation Form (TAF) as detailed at Schedule 4 (Task Authorisation Form), for all Generic Tasks detailed at Schedule 2 (Statement of Technical Requirements).

  - The Authority will issue TAFs to the Contractor with a unique TAF serial number and the  Contractor shall respond to the Authority within 5 (five) working days of receipt of the TAF, or such other period which the Authority includes in any TAF or as subsequently agreed in writing by the parties following the Contractor’s receipt of the TAF.  Any specific security requirements will be detailed in the TAF. The Contractor shall provide a response which confirms they understand the Requirement, Contractor Deliverables and Acceptance criteria, advise any qualifications to the requirement and provide a Firm Price for the work and the time in working weeks to undertake the work. Pricing shall be in accordance with either DEFCON 127 or 643 as appropriate using the Firm Rates and percentages at Annex A to Schedule 1 (Schedule of Requirements). The unique serial number shall be quoted in all subsequent communications with the Authority.

  - Pricing for the labour element of any approved Generic Tasks contracted during Option 3 Year 3 Extension will be subject to the labour types Fixed rated plus VoP in accordance with Clause 11.6.

  - The Contractor shall not undertake any work under a TAF without the prior written authorisation of the Authority’s Commercial Officer at Part C of the TAF. The Authority will not be responsible in any way whatsoever for any work undertaken or costs incurred prior to receipt by the Contractor of written authorisation in accordance with this Clause 18.

  - The Contractor shall ensure that the personnel employed under the Task have the appropriate specialist qualifications and competences to carry out the work to fully meet the Task Statement of Technical Requirement  detailed in the TAF.

  - The Contractor shall maintain a list of all TAFs and their progress and provide this electronically to the PT Leader on a quarterly basis. All TAFS are listed at Annex B to Schedule 1 (Schedule of Requirement) and are attached as Appendices to Annex B to Schedule 2 (Statement of Technical Requirement).

  - In the event that any work authorised by the Authority under a TAF is not subsequently required and no work has been undertaken by the Contractor, the Contractor shall agree a cancellation of the Task with the Authority at no penalty. Where Work has commenced the Contractor shall cease all work on the notification by the Authority’s Commercial Officer and shall as soon as possible provide a financial statement of the costs incurred to date. Where agreed by the Authority, the sum agreed shall be deducted from the price of the TAF and only the balance due to the Contractor shall become payable.  The Authority will raise a formal amendment to the TAF and/or Contract.

  - The Authority will authorise each TAF to allow work to commence and will formally incorporate the TAFs into the Contract by raising an Contract Change Control Notice from time to time amending Schedules 1 and 2.

  - The PT Leader will formally accept that the Contractor has completed all work in accordance with the requirements detailed in the TAF, which will allow the Contractor to submit a claim for payment in accordance with Clause 12 (Payment) above.

Limit of Liability

  - Where a TAF authorised by the Authority includes a Limit of Liability (LoL) the Contractor shall immediately inform the PT Leader, and  copy to the Commercial Officer as detailed in Schedule 12 (DEFFORM111 Appendix - Addresses and Other Information), either in writing or by e-mail, in the event that:

    - the Contractor believes the work cannot be completed within the LoL specified on the TAF. In such circumstances the Contractor shall provide the PT Leader with the reasons for the potential overspend and an estimate for completing the outstanding work;

    - spend has reached 75% of the LoL;

    - The total amount to be paid by the Authority for work which is subject of the LoL shall not, without the approval in writing of the Authority, exceed the LoL. Where the Authority agrees to an increase in the LoL this will be authorised by the Authority’s Commercial Officer.

19.  Conflict Of Interest

19.1	Where the Contractor has submitted and the Authority has agreed a  Compliancy Regime as the result of the Contractor identifying there is a Conflict of Interest issue the Parties shall agree such Compliancy Regime and together with any additional terms which the Authority reasonably may be required to govern such Conflict of Interest Compliancy Regime shall be incorporated as Schedule 10 (Conflict of Interest) to this Contract.

20.  Quality Assurance

20.1    The Contractor shall ensure that the quality of the Contractor Contractor Deliverables including those of Sub-Contractors conforms to the requirements of the Contract and the Statement of Technical Requirement.

20.2    The Authority may reject any Contractor Deliverable that does not conform to the requirements of the Contract.

21.   Quality - General Requirements

21.1    The Contractor shall be responsible for ensuring that the quality of the work performed, and of the articles and materials supplied by him and all his Sub-Contractors, conforms to the requirements of the Contract.

21.2     The Contractor shall maintain a quality management system and continually improve its effectiveness in accordance with the terms and conditions of this Contract, ISO 9001-2008, the AQAP 2100 series and Defence Standards, as detailed below:-

21.2.1   AQAP 2120 (Edition 3) – NATO Quality Assurance Requirements for Production dated November 2009.

21.2.2   DEFSTAN 05-61 Part 4 Issue 3 and Amendment 1 28/01/11 (Contractor Working Parties)

21.3    For the AQAP series, the following interpretations apply:

21.3.1  Where the Contract refers to the “Authority”, the AQAP series refers to the “Acquirer”

21.3.2  Where the Contract refers to the “Contractor”, the AQAP series refers to the “Supplier”

21.3.3  Where the Contract refers to the “Sub-Contractor”, the AQAP series refers to the “Subsupplier”

22. Quality Assurance Representative (QAR)

22.1    When called up in standards invoked by this Contract, Quality Assurance Representative (QAR) is to be read as Government Quality Assurance Representative (GQAR and/or Acquirer). The Authority QAR is detailed in Schedule 12 (DEFFORM111 Appendix – Addresses and Other Information)

23. Project and Contract Management

23.1    The Contractor shall provide Project and Contract Management of the Contract as detailed in the Terms and Conditions, at Schedule 2 (Statement of Requirement) Task 1 and Schedule 7 (Project Management Plan). They will provide a Contract Project Report to be provided as detailed in Schedules 7 (Project Management Plan) and 14 (Information and Reporting), the Contractor shall attend monthly Contract Progress Meetings for the first 3 months of the Contract and thereafter these will be held on a quarterly basis.

Contract Progress Meetings

23.2    The Contractor is required to attend Contract Progress Meetings more fully detailed in Schedules 7 (Project Management Plan) and 14 (Information and Reporting). The Contractor will provide in advance, an Agenda and location for such meetings. The Contractor shall provide within 2 working days prior to the meeting, the Contract Progress Report as detailed at Schedule 14 (Information and Reporting).

23.3    The Authority shall review the Contractor’s performance against the work detailed at Schedule 2 (Statement of Technical Requirement) and any approved Generic Tasks.   In the event that any material delay or failure to perform is identified, the Authority may request the Contractor to provide a recovery plan,  to be submitted within 5 working days from the date of the Project Meeting. Failure to adhere to any agreed recovery plan will be deemed to be a breach of contract under Clause 33.1.

  - .

24.   Security

24.1    Any required Security Aspects Letter (SAL) will be attached at Schedule 16. The Authority will advise the Contractor of any specific condition(s) relating to security in the draft TAF in accordance with Clause 18.2  If a TAF involves the disclosure or generation of protectively marked information at OFFICIAL-SENSITIVE or above, not already covered by the SAL, the Authority will issue a Security Aspects Letter with the draft Tasking Order which will identify the information which is protectively marked.

24.2    The Contractor must sign and return to the Authority any Security Aspects Letter issued with the draft Tasking order.

24.3    The Authority reserves the right to amend the conditions relating to Security Measures, during the period of the Framework Contract, in the event of the Government changing the security classification system.

25. Project Team Leader

25.1    Notwithstanding Clause 9 (Contractor’s Obligations), the Authority will appoint a Project Team Leader (PT Leader) who is identified in Schedule 12 (DEFFORM111 Appendix – Addressess and Other Information) paragraph 2, to:

25.1.1    undertake Acceptance of the work being done under the Contract and/or any part thereof;

25.1.2    provide the Contractor with information and advice as required;

25.1.3    monitor the progress of the work under the Contract

25.1.4    implement procedures for the authorisation of additional work or reductions (rebates) to a TAF;

25.2    To enable the PT Leader to carry out their duties, the Contractor shall:

25.2.1    permit full access at all times to the work in progress and to all drawings, models, samples and articles or things of any kind pertaining to the Contract; maintain full co-operation and provide all such drawings, information and assistance as may reasonably be required;

25..2.2   submit additional work or reductions (rebates) to a TAF in accordance with the Contract.

25.3    The PT Leader will have the right to reject any Contractor Deliverable, which does not conform with the requirements of the Contract.

25.4    The Contractor shall make good or replace at his own expense and to the satisfaction of the PT Leader, any workmanship, article or material rejected by the Authority. The Contractor shall also, if so required by the Authority, mark any rejected article or material, in a manner acceptable to the PT Leader.

26.  Key Personnel

26.1    The Contractor shall appoint the Key Personnel named in the Contractor’s proposal which are detailed at Schedule 12 (DEFFORM 111 Appendix – Addresses and Other Infoirmation), to perform the work.  The Contractor shall use reasonable endeavours to ensure the Key Personnel are employed for the purposes of this Contract for the duration of the Contract.  In the event that a change in the named Key Personnel is necessary, the Contractor shall give minimum notice of 2 months to the Authority, whose agreement shall not be unreasonably withheld. Subject to agreement between the parties, personnel who are managing a specific Task, may be deemed to be Key Personnel, based on one or more criteria of the: value, scope, contracted period. Where agreed, they will be added to Schedule 15 for the duration of that task.

26.2     If in the reasonable opinion of the Authority any of the Contractor’s personnel is found to be at any time to be unable to perform, or unsuitable for the Work, the Authority shall give the Contractor written notice of this fact and may also request that such personnel be replaced by suitable personnel. On receipt of such notice the Contractor shall make all necessary arrangements for the personnel found to be unsuitable to be removed from the Work within a reasonable time, or where the Authority so requires, immediately, and shall replace that personnel with other personnel who shall be subject to approval by the Authority.

26.3     In the event that the Contractor is required to replace existing personnel, the Contractor shall, unless the requirement was for immediate removal of such personnel, provide a 10 Working Day overlap period for the replacement personnel.

26.4    The Contractor shall not charge the Authority for any Work performed by such replacement personnel for the first 10 Working Days of their employment or engagement, or for any other overlap period agreed under Clause 26.3, in connection with this Contract. During this 10 Working Day period, or any other overlap period, agreed under clause 26.3, the Authority shall have the right to reject the replacement personnel offered by the Contractor if any such replacement personnel is deemed, by the Authority, at its discretion, to be unacceptable.

26.5     The Contractor shall take all reasonable steps to avoid changes of personnel (including changes to role, seniority or day rate) assigned to and accepted by the Authority as suitable to perform the Work. Except where changes are unavoidable or of a temporary nature caused by sickness etc., the Contractor shall give notice as detailed in clause 26.1 and clause 26.4 shall apply to the replacement personnel.

26.6    The Authority will exercise its right under this clause in a reasonable manner.

27.  Government Furnished Information and Documents

General – Government Furnished Information

27.1     All Government Furnished Information and Documentation disclosed by the Authority pursuant to this Contract is set out in Schedule 5 (Government Furnished Information and Documentation) which may vary from time to time and will be maintained as a live document post contract award. All drawings, documents, design information and details of arrangements, models, mock-ups and samples provided by the Authority in connection with the Contract shall remain the property of the Authority.

27.2     Subject to Clause 27.1 the Contractor shall not in any way be relieved from any obligation under this Contract nor shall it be entitled to claim against the Authority on grounds that the Government Furnished Information or Documentation is insufficient, and shall make its own enquiries as to the adequacy of that information.

27.3     In the event the Contractor discovers that the Government Furnished Information or Documentation supplied by the Authority is or may be inaccurate, the Contractor shall immediately notify the Authority of such inaccuracy and any impact on the Contract including any requirement for a change in the Contract under Clause 32 (Changes to the Contract). Where an extention of time is requested the Authority will agree a reasonable delay.

27.4     Nothing in this Clause 27 shall exclude any liability which the Authority or any of its agents or employees would otherwise have to the Contractor in respect of any statements made fraudulently or fraudulent omissions to statements prior to the date of this Contract.

Drawings, documents and information

27.5     Where the Contract states that the Authority will supply any drawings, documents or information to the Contractor they will be provided free of charge.

27.6     On completion of the Contract, the Authority’s Commercial Officer will advise the Contractor of the method of disposal of all drawings, documents and other information supplied to him in accordance with Clause 27.1 above, which may include returning them to the Authority.

Review of Documents provided by the Contractor

27.7     During the course of the Contract where documents are delivered to the Authority for review, as required as Contractor Deliverables in Schedule 2 (Statement of Technical Requirement)  unless specified otherwise, the Contractor shall allow no less than 10 (ten) working days for the Authority to respond and this can be up to 2 occasions.  Where a second review is reasonably decided on by the Authority, the Contractor is expected to subsequently deliver a final document capable of Acceptance. The Authority’s comments on the documents will be supplied in writing. In cases where the Authority’s comments are extensive, a separate review meeting will be held with the Contractor to discuss the changes required to the document. For the purposes of DEFCON 524 (Rejection) this contractual right would be able to be invoked after delivery for the second time as described in this Clause 27.7.  For the purposes of DEFCON 525 (Acceptance)  will be deemed to have taken place where the Contractor deliverable has not been Rejected in accordance with DEFCON 524 within10 working days from receipt of the Contractor deliverable for the second time.

General – Government Furnished Documents

27.8   In order that the Contractor can undertake and deliver the work and tasks detailed in Schedule 1, the Authority will provide certain documents in specific format.  The Contractor shall use these, develop, update and deliver updated versions as detailed in Schedule 2 and in any aupproved TAF.  These are not Government Furnished Information, however to maintain a track of what has been provided they are listed at Appendix 1 to Annex B to Schedule 5 (Government Furnished Information and Documents).

28 Sub-Contracts

28.1     No Sub-Contracting by the Contractor shall in any way extinguish, diminish or reduce the Contractor’s obligations under the Contract and the Contractor shall be fully responsible for acts, errors, defaults, breaches, omissions or negligence of any Sub-Contractor.

28.2     The Contractor shall perform its obligations under and observe all the terms of any Sub-Contracts.

28.3     Nothing in this Contract shall prohibit or prevent any Sub-Contractor employed by the Contractor from being employed by the Authority at any establishments of the Authority.

28.4     Where the Contractor enters into a Sub-Contract with a supplier or contractor for the purpose of performing the Contract, he shall cause a term to be included in such Sub-Contract which requires payment to be made by the Contractor to the supplier or contractor within a specified period not exceeding 30 (thirty) Days from receipt of a valid invoice and the requirements for a valid invoice shall be defined by the Sub-Contract.

28.5     The Contractor shall not place any Sub-Contract or order involving the design or development of Articles required under this Contract without the prior written approval of the Authority.

28.6     The Contractor shall not enter into any commitment in relation to the design or development of equipment until such time as the Contractor has entered into an agreement with the Authority in the form set out at Schedule 8 (Design Rights and Patents (Sub-Contractors Agreement – DEFFORM 177). Wherever possible the request for approval should be accompanied by two copies of the agreement signed by the Sub-Contractor. If, in any case the Contractor is unable to comply with this Clause he shall report the matter to the Authoriy’s Commercial Officer and await further instructions before placing the Sub-Contractor or order.

28.7     The Contractor shall retain, for a period of at least 5 (five) years after Acceptance of each Deliverable under the Agreement or Termination Date, a copy of the Sub-Contracts (or the relevant parts thereof) sufficient to demonstrate the Authority’s rights with respect to Intellectual Property Rights and shall provide certified copies of such records to the Authority upon request.

28.8     The Authority shall have a right of direct access to any Sub Contractor for the purpose of monitoring the progress of work under the Sub-contract, technical liaison and discussion with the Sub-Contractor provided that his presence at the site shall not hinder progress of the work. The Authority shall give prior notification to the Contractor of any proposed visits and the Contractor shall have a right to be present at any site visit by the Authority to a Sub Contractor. This right of direct access under this Clause shall also include the Authority's right to discuss, at any time, with Lloyd's Register or any relevant maritime and coastguard agency, or agency having similar jurisdiction, any aspects relating to the Contract.

Change of Sub-Contractors

28.9    The Contractor shall ensure that it has the right to assign any guarantees or warranties provided by its Sub-Contractors to the Authority.

28.10  The Contractor shall employ the Sub-Contractors as set out in Schedule 17 and shall not, in respect of any services:

28.10.1 terminate the employment of any Sub-Contractor; and/or

28.10.2 employ any other Sub-Contractor;

without the Authority’s approval which shall not be unreasonably withheld.

Matters To Be Included In Sub-Contracts

28.11  The Contractor shall ensure that all Sub-Contracts shall at all times include:

28.11.1     provisions such that the Sub-Contract shall not be rescinded, or varied in such a way as to alter or extinguish any rights granted to the Authority without the prior written consent of the Authority;

28.1.2      provisions that the Authority's rights referred to in this Clause 28, which are otherwise enforceable under the Contracts (Rights of Third Parties) Act 1999, are not rendered unenforceable; and

28.11.3     a requirement that either party to the Sub-Contract may release to the Authority any of those parts of the Sub-Contract as are necessary to be sufficient to demonstrate compliance with the provisions of this clause and that any such release shall not amount to a breach of any provision of confidentiality contained within the Sub-Contract.

28.11.4     provisions enabling the Contractor to terminate the Sub-Contract (on similar terms to those which apply to any termination by the Authority of this Contract under the Terms and Conditions of the Contract), so as to enable implementation of any Authority requirement of the Contractor to secure such termination.

28.11.5     provisions enabling the Contractor to secure the dismissal of an employee of the Sub-Contractor, so as to enable implementation of any Authority requirement of the Contractor to secure such dismissal, due to a breach of DEFCON 520 (Corrupt Gifts and Payments of Comission) by that employee, include a provision enabling the Contractor to determine such Sub-Contracts in the event that the Authority exercises its rights under DEFCON 656B (Termination for Convenience – over £5m) to terminate this Contract upon written notice;

28.11.6     include the power to determine the Sub-Contract on substantially the same terms as those which apply to any termination of this Contract pursuant to DEFCON 656 (Break), provided that references in the provisions DEFCON 656B (termination for Convenince – over £5m) to "Authority", "Contractor" and "Contract" shall be construed (as appropriate) as references to "Contractor, "Sub-Contractor" and "Sub-Contract" (respectively) for the purposes of the corresponding Sub-Contract provisions.

28.11.7    a requirement for any further Sub-Contracts of lower tiers to contain provisions capable of giving effect to all of the provisions of Clauses 28 (Sub-Contracts), to the extent reasonably required by the Authority.

28.12   When placing subcontracts, the Contractor is asked to give consideration, as far as possible, to placing work on a competitive basis with Subcontractors that are Supported Businesses. The Contractor can find details of Supported Businesses in the United Kingdom on the Supported Business Directory that is British Association for Supported Employment at Unit 4, 200 Bury Road, Tottington, Lancashire BL8 3DX (Telephone : 01204 880733) or http://business.base-uk.org/procurement.

29. Transparency

29.1 	Subject to Clause 29.2, the Contractor understands that the Authority may publish the Transparency Information to the general public. The Contractor shall assist and cooperate with the Authority to enable the Authority to publish the Transparency Information.

29.2  	Before publishing the Transparency Information to the general public in accordance with Clause 29.1, the Authority shall redact any Information that would be exempt from disclosure if it was the subject of a request for Information under the Freedom of Information Act 2000 or the Environmental Information Regulations 2004, and any Information which has been acknowledged by the Authority at Schedule 9 (Contractor’s Commercially Sensitive Information).

29.3 	The Authority may consult with the Contractor before redacting any Information from the Transparency Information in accordance with clause 29.2. The Contractor acknowledges and accepts that its representations on redactions during consultation may not be determinative and that the decision whether to redact Information is a matter in which the Authority shall exercise its own discretion, subject always to the provisions of the Freedom of Information Act 2000 or the Environmental Information Regulations 2004.

29.4  	For the avoidance of doubt, nothing in this Clause 20 shall affect the Contractor’s rights at law.

30 Continuing Obligations

30.1    Save as otherwise expressly provided in this Contract or as already taken into account in the calculation of any payment on termination pursuant to this Contract:

30.1.1    termination of this Contract shall be without prejudice to any accrued rights or obligations under this Contract prior to termination; and

30.1.2    termination of this Contract shall not affect the continuing rights and obligations of the Contractor and the Authority under:

30.1.2.1 Clauses 3 (Precedence of Documents), 8 (Contractor’s Undertakings), 9 (Contractor’s Obligations), 522 (Payment and Recovery of Sums Due); DEFCON 527 (Waiver), DEFCON 529 (Law (English)), DEFCON 530 (Disputes Resolution (English Law)), DEFCON 531 (Disclosure of Information) and DEFCON 538 (Severability), or:

30.1.2.2 any other Clause or any provision of this Contract which is expressed or implied to survive termination or which is required to give effect to such termination or the consequences of such termination.

31  Health and Safety

31.1     Notwithstanding and without prejudice to the provisions detailed elsewhere in the Contract, the Contractor shall be entirely responsible for the safety, whilst on his premises, of all personnel in connection with the Contract, whether or not in his employ.

  - Save as may otherwise be specifically defined in the Contract, the Contractor shall be in charge of, and entirely responsible for, the care, protection and security of all Authority GFA whilst in their possession.

  - Where the Authority engages an Independent Safety Advisor/Auditor/Assessor the Contractor shall provide access to records, including Sub-Contractor records to enable the Authority to carry out safety audits and other assessment activities. This shall include the provision of access to the Contractor and Sub-Contractors premises if required.

32. Changes to the Contract

32.1     Changes to the Contract will be governed by DEFCONs 503 (Formal Amendment to Contract) and 620 (Contract Change Control Procedure) and  Schedule 6 (Contract Change Process).

33. Financial Consequences of Termination

Termination for Contractor Default

33.1    Where the Authority has terminated this Contract pursuant to DEFCON 514 (Material Breach) the Contractor shall, in respect of any Contractor Deliverables that have not been Accepted , but terminated by the Authority, promptly refund to the Authority the full amount of any sums paid by the Authority to the Contractor under Clause 12 (Payment).

33.2     Notwithstanding the refund of any instalment payments the Authority may elect to pay the Contractor for some or all of the Contractor Contractor Deliverables at prices to be agreed by the Parties.

33.3     Where the Authority is entitled to terminate this Contract pursuant to DEFCON 520 (Corrupt Gifts and Payments of Commission), the Authority shall, in addition to its rights set out in Clause 33.1 above (but without any double-counting) be entitled to:

33.3.1 recover from the Contractor the amount of any loss resulting from such termination;

33.3.2 where this Clause 33.3 applies but this Contract has not been terminated, to recover from the Contractor any other loss sustained as a result of such breach,

and any recovery action taken against any UK Government employee shall be without prejudice to any recovery action taken against the Contractor pursuant to this Clause.

Break

33.4     Where this Contract is terminated pursuant to DEFCON 656B (Termination for Convenience - over £5m), then in addition to the provisions of DEFCON 656B (Termination for Convenience - over £5m), the provisions of Clause 33.5 below shall also apply.

33.5     The Authority shall not be liable under DEFCON 656B (Termination for Convenience – over £5m) to pay any sum which;

33.5.1    would be claimable under any insurance held (or required to be held) by the Contractor, but for the fact that the Contractor has failed to make a claim on its insurance, or has failed to make a claim in accordance with the procedural requirements of the insurance policy, or has failed to take out or maintain any insurance that it is required to take out and/or maintain; or

33.5.2    when added to any sums already paid or due to the Contractor under this Contract, exceeds the total sum that would have been payable to the Contractor if this Contract had not been terminated pursuant to DEFCON 656B (Termination for Convenience – over £5m).

- Acceptance

  - Acceptance shall be in accordance with the provisions set out in Schedule 2 (Statement of Technical Requirement) or as described in approved TAFs.

  - The Contractor Deliverables will be documents, drawings, databases etc., in various media forms, as defined in Schedule 2 (Statement of Requirement) and/or any approved TAFs.

  - Acceptance of all Contractor Deliverables will be authorised by the Project Team Leader.

- Government Furnished Assets

  - The Government Furnished Assets (GFA) listed in Schedule 11 shall be issued, free of charge to the Contractor to allow the requirements detailed in Schedule 2 (Statement of Requirement) to be undertaken on the Authority’s behalf.

  - Where any GFA is software, the Authority allows the Contractor to utilise the software only for its intended purpose and the Contractor acknowledges that it does not have a full use licence rights to use the software and ownership of the IPR in the sofware remains with the party identified in the licence agreement between the Authority and the Licensor.

  - The Contractor shall:

    - Ensure that it’s staff are aware of the restricted use of any software

    - make the Authority aware of any problem which impacts the Contractor in undertaking the work

  - The Authority will provide the GFA by the date stated in Schedule 2 (Statement of Requirement) or if no date stated as agreed between the parties in writing.

  - The delivery dates of Government Furnished Assets shall be agreed between the Authority and the Contractor and shall be recorded in Schedule 11 (Government Furnished Assets) after the Commencement Date.

  - The Required Delivery Date of each Derliverable is based on the assumption that all items of Government Furnished Assets shall be delivered on the dates stated in Schedule 11 (Government Furnished Assets). In the event that any Delivery Date is revised, the Parties may agree to amend the delivery dates in Schedule 11 (Government Furnished Assets) to accord with the changed Required Delivery Date.

  - The Authority shall be liable for the costs of:

    - removing and/or replacing defective Government Furnished Assets;

    - any delay to the Required Delivery Date of the related Deliverable caused by late delivery of the Government Furnished Assets and where the Authority has agreed an extension of time in accordance.

  - All Government Furnished Assets shall remain the property of the Authority. It shall be used in the execution of the Contract and for no other purpose, without the prior approval in writing of the Authority.

  - Neither the Contractor, nor any Sub-Contractor, nor any other person, shall have a lien on Government Furnished Assets, for any sum due to the Contractor, Sub-Contractor or other person, and the Contractor shall take all such steps as may be necessary to ensure that the title of the Authority, and the exclusion of any such lien, are brought to the notice of all Sub-Contractors and other persons dealing with any Government Furnished Assets.

  - The equipment will be serviced by the OEM(s) and delivered to the Contractors premises in accordance with the dates in Schedule 11 (Government Furnished Assets);

  - The Contractor shall be responsible for the installation of any GFE.

Receipt of Government Furnished Assets

  - Subject to Clauses 35.13  below, the Contractor shall promptly and no later than 10 (ten) working days from receipt of Government Furnished Assets:

    - check that the Government Furnished Assets corresponds with the Government Furnished Assets specified in the Contract;

    - conduct a reasonable visual inspection; and

    - notify the PT Leader of any defects, deficiencies or discrepancies discovered.

  - Where Government Furnished Assets is packaged it shall not be unpacked earlier than is necessary.

  - The Authority shall within a reasonable time after receipt of any notice under Clause 35.12.3 replace, re-issue or arrange for the repair of the defective or deficient Government Furnished Assets. If appropriate, it shall also issue written instructions for the return or disposal of the defective or deficient Government Furnished Assets.

  - In the event that the Authority fails to provide, replace, or arrange for the repair of the defective or deficient Government Furnished Assets within a reasonable time of receipt of a notice in accordance with Clause Error! Reference source not found., the Parties shall agree appropriate changes to the Contract in accordance with Clause 32 (Changes to the Contract) provided that the Contractor has taken all reasonable measures to mitigate the consequences of any such delay.

Custody of Government Furnished Assets

  - The Contractor shall be responsible for:

    - safe custody and return to the Authority of;

    - calibration and maintenance of;

    - loss or damage to;

the Government Furnished Assets as set out in Schedule 11 (Government Furnished Assets)  and re-delivery of the Government Furnished Assets to the Authority in accordance with the Authority's instructions.

  - If requested, the Authority shall, within a reasonable time and where practicable before delivery of the Government Furnished Assets, notify the Contractor of the value of the Government Furnished Assets.

  - The Contractor shall not be liable to the Authority in respect of:

    - defects or deficiencies notified to the Authority in accordance with Clause 35.12.3 above or latent defects which the Contractor can show could not reasonably have been discovered by means of the activities described at Clause 35.12.3;

    - fair wear and tear of Government Furnished Assets resulting from its normal and proper use in the execution of the Contract save where the deterioration is contributed to by any misuse, lack of care or maintenance by the Contractor;

  - At Acceptance of each Firm or Generic Task the Contractor shall forward a list of Government Furnished Assets still held by the Contractor to the Authority's Commercial Officer named in Schedule 12 (DEFFORM111 Appendix - Addressees and Other Information) and shall return or dispose of the Government Furnished Assets in accordance with the Authority’s instructions.

36.  NOT USED

37.  Compatibility With Authority Systems

37.1    The Contractor shall ensure that all documents required for this Contract including but not limited to plans, drawings, report, forms and logs are supplied in the English Language (UK) using both the Oxford English Dictionary and the principles of the Simplified Technical English (STE) Dictionary.

37.2    The Contractor shall ensure that all Notices and Deliverable Drawings and Documents are provided in, or shall be fully compatible with, the following applications:

37.2.1   MS Office 2010 applications (MS Word, MS Excel, MS PowerPoint, MS Outlook, MS Project)

37.2.2   Microsoft Office SharePoint portal Server 2007

37.2.3   Adobe Acrobat Reader vXI

37.2.4  Drawings (both formats to be provided for all drawings)

37.2.5   Autodesk AutoCAD Drawing (*dwg), DWF (available on AutoCAD v2004+);

37.2.6   PDF format that permits a word-based search function.

37.2.8   Active Risk Manager 8 by Strategic Thought Ltd

37.2.9   Telelogic DOORS® 9.5 (or an alternative agreed with the Authority)

37.2.10  In transferring information to the Authority, the Contractor shall:

37.2.10.1 ensure that all information is marked/classified in accordance with the Contractor terms and conditions for data security and the security aspects letter.

37.2.1.2  ensure that all electronic information is free from viruses and malware.

37.2.1.3  ensure that e-mails do not exceed 8Mb in size (electronic files larger than 8Mb or MS Access files shall be sent to the Authority on CD or DVD).

37.2.1.4   not use memory sticks.

38. Public Relations and Publicity

38.1     The Contractor shall not by itself, its employees or agents, and shall procure that its Sub-Contractors shall not:

38.1.1 communicate with representatives of the press, television, radio or other communications media or members of the public on any matter concerning this Contract;

38.1.2   photograph or film in or upon any Authority Sites;

38.1.3   erect or exhibit on any part of the Authority Sites any signs or trade boards; or exhibit or attach to any part of the Authority Sites any notice or advertisement, unless the Authority has given its prior written consent or as otherwise required to comply with Legislation.

39.Travel and Subsistence

  - 39.1	Travel and Subsistence within the Firm Price for a Firm Task or Generic Task which has an authorised TAF shall be in accordance with the rates listed at Schedule 1 (Scheduleof  Requirement), unless the Authority agrees otherwise at the time of placing a Task.  The rates detailed at Annex A to Schedule 1 (Schedule of  Requirement) are exclusive of VAT and are qualified as follows:

      - 39.1.1   Travel and subsistence shall not be separately chargeable for work carried out at or travel to: MoD Abbey Wood, or MoD Corsham. 39.1.2	Inclusion of Travel and Subsistence shall be subject to scrutiny and approval by the Authority in advance.

      - 39.1.3    Any price in excess of the limits will require justification and the approval of the Commercial Officer placing the TAF;

      - 39.1.4    Claims including vehicle insurance are inadmissible.

  - 39.2	The  rates for Travel and Subsistence as detailed at Schedule 1 (Schedule of Requirement) shall remain unchanged throughout the duration of the Contract.

  - 39.3	In exceptional circumstances and with the prior authorisation of the Authority, where it is deemed to be in the public interest, the Contractor may request reimbursement for short-term car hire to meet specifically the performance of the Task.

  - 39.4	For Air, Sea and Rail travel, if possible The Contractor shall use any benefits obtained as a direct consequence of The Contractor’s performance under the Contract (e.g. Air Miles) to offset the costs of further travel required in performance of TAF(s) placed under this  Contract. Use of any public transport shall be at the most economical means.

  - 39.5	For the avoidance of doubt, any claims under this Clause 39 shall not include any handling charge, Contractors profit or have VAT charged more than once.

# 40.  Accommodation

# 40.1	Where Services are carried out in permanent buildings on Authority Sites, the Authority shall provide, to those permanent buildings, at no cost to the Contractor, and solely for the purposes of undertaking the work detailed in Schedule 2 (Statement of Technical Requirement), electrical power, heating, lighting and water.

# 40.2	Where Services are carried out on Authority Sites, the Authority may, at its sole discretion, on an ad hoc basis, at no cost to the Contractor and solely for the purposes of this Contract and the work detailed in Schedule 2 and in any authorised TAF, provide access to a printer, facsimile services, photocopying facilities and furniture.

# 40.3	Any specialist tools of trade, e.g. hardware and software, required by the Contractor  to perform its duties under the work detailed at Schedule 2 (Statement of Technical Requirement) or an approved TAF shall be provided by the Contractor at no cost to the Authority.

# 40.4	For avoidance of doubt no charges associated with this Clause 40 shall be included in the Pricing at Schedule 1 for the work detailed in Schedule 2 (Statement of Technical Requirement) or any approved TAF.

# 41	Contractor’s Use of The Authority’s Information Technology

  - 41.1	The Contractor’s employees, officers, agents and subcontractors may only use Authority-owned computer hardware and/or software, including connections to Internet and/or Intranet Services, with the express permission of the Authority, where they possess an appropriate Security Clearance, and only for the performance of the work detailed herein.. For the avoidance of doubt, where access is granted to Authority shared data areas i.e. MOSS or other shared areas,  the Contractor, its employees, officers, agents and subcontractors shall only access documents required for the performance of the Services as defined in Schedule 2 (Statement of Requirement) or an approved TAF.

# 41.2	The Contractor’s employees, officers, agents and subcontractors may only use their own or a third party’s computer equipment and/or software, including any connections to Internet or Intranet Services, on an Authority Site, with the prior approval of the Authority and the said third party.

  - 41.3	The Contractor shall ensure that its employees, officers, agents and subcontractors comply with the Authority’s policy, procedures, and instructions in respect of computer hardware, software, and any connections to Internet and/or Intranet services, which are available from the Authority.

  - 41.4	The Contractor shall take all practicable and reasonable precautions to ensure its employees, officers, agents and subcontractors do not use computer hardware and/or software, including any connections to Internet and/or Intranet services Lawfully or for Lawful purposes and shall indemnify the Authority against any claim made by a third party in this connection.

  - 41.5	The Contractor shall not in so far as it is reasonably possible cause or allow its employees, officers, agents and subcontractors to bring the reputation of the Authority into disrepute by any action, activity or behaviour in connection with computer hardware on an Authority Site.

  - 41.6	The Contractor shall not acquire any right, title or interest in Authority-owned computer hardware and/or software as a result of the Services delivered under the TAF.

  - 41.7	Failure by the Contractor to comply with this Clause 41 shall constitute a material breach of the Contract entitling the Authority to exercise its rights of termination set out in Clause 33

# 42	Intellectual Property Rights

42.1	The Contractor shall promptly notify the Authority as soon as they become aware of:

      - 42.1.1	any invention or design the subject of patent or registered Design Rights (or application thereof) owned by a third party which appears to be relevant to the performance of the Contract or to use by the Authority of anything required to be done or delivered under the Contract;

      - 42.1.2    any restriction as to disclosure or use, or obligation to make payments in respect of any other intellectual property (including technical Information) required for the purposes of the Contract or subsequent use by the Authority of anything Delivered under the Contract and, where appropriate, the notification shall include such Information as is required by Section 2 of the Defence Contracts Act 1958;

      - 42.1.3	any allegation of infringement of intellectual property rights made against the Contractor and which pertains to the performance of the Contract or subsequent use by the Authority of anything required to be done or delivered under the Contract.

42.2	Clause 42.1 does not apply in respect of Contractor Contractor Deliverables normally available from the Contractor as a commercial off the shelf (COTS) item or service. If the Information required under Clause 42.1 has been notified previously, the Contractor may meet its obligations by giving details of the previous notification.

  - 42.3 	DEFCON 703 (Edn 11/02) shall apply to Intellectual Property Rights for the work detailed at Schedule 2 whether Firm or Generic Tasks (for approved Tasks),  unless alternative DEFCONS are selected in the TAF which will take precedence for that Task only and replace DEFCON 703 (Edn 11/02) in the resulting contract.

# 43.  Debt Factoring

43.1     Any assignment of the right to receive payment of the Contract Price (or any part thereof) under DEFCON 518 (Transfer) shall be subject to:

43.1.1 reduction of any sums in respect of which the Authority exercises its right of recovery under DEFCON 509 (Recovery of Sums Due), or any narrative clause concerning recovery of sums due;

43.1.2 all related rights of the Authority under the Contract in relation to the recovery of sums due but unpaid; and

43.1.3 the Authority receiving notification under both sub-Clauses 43.2 and 43.3.1 below.

43.2	In the event that the Contractor obtains from the Authority the consent to assign the right to receive the Contract Price (or any part thereof) under Clause 43.1 above, the Contractor shall notify the Authority in writing of the assignment and the date upon which the assignment becomes effective.

  - The Contractor shall ensure that the Assignee:

43.3.1	is made aware of the Authority’s continuing rights under sub-Clauses 43.1 and 43.2 of this Clause 43; and

43.3.2	Notifies the Authority of the Assignee’s contact information and bank account details, to which the Authority shall make payment, subject to any reduction made by the Authority in accordance with sub-Clauses 43.1.1 and 43.1.2 above.

43.4 The provisions of the Contract, including any clauses concerning payment, shall continue to apply in all other respects after the assignment and shall not be amended without the prior approval of the Authority.