[image: image1.png]-
Lambeth






Specification
PURPOSE
Repair of the Clapham Common non turf cricket wicket and 3 bay cricket nets

Background to requirement/OVERVIEW of requirement

The Active Lambeth plan 2015-20 sets out the vision that “All people in Lambeth are physically active in their daily lives”.

The plan sets out a series of actions for sports facility improvements, which includes the cricket facilities at Clapham Common, in order to support the delivery of the outcomes.
definitions 

	Expression or Acronym
	Definition

	ECB
	English Cricket Board

	SAPCA
	Sports and Play Construction Association


scope of requirement 

	Cricket wicket


	· Resurface the existing non turf grass cricket wicket
· Installing a 30m x 2.74m single performance pad system, or ECB approved alternative, that delivers good performance with little maintenance requirements


	Cricket nets
	· Cricket nets- Complete base correction at the batting end of all three wickets

· Supply and install ECB approved three bay non turf cricket practice area facility (nets), including full roof cage with netting, which should cover the entire cage with no gaps where balls can pass through
· 3 bays, 4m x 28m each, 4m height, with heavy weight tubular uprights and thick green mesh netting
· Supply of stumps which should be positioned 1.5 meter from the back of the netting


key milestones

The Potential Provider should note the following project milestones that the Authority will measure the quality of delivery against:

	Milestone
	Description
	Timeframe

	1
	Request for quotation closes 
	21st June 2017 

	2
	Contractor appointed
	28th June 2017

	3
	Begin works, replacing the existing artificial grass cricket nets
	12th July 2017


	4
	Complete and sign off cricket nets
	26th July 2017

	4
	 Replace the existing artificial grass cricket wicket
	1st September 2017

	5
	Complete and sign off cricket wicket
	21st September 2017


continuous improvement

The Supplier may present new ways of working to the Authority within the request for quotes submission.             
Sustainability

The supplier is required to include a sustainability statement within their submission, inclusive of how existing materials will be disposed of ethically.
quality

Both the ton turf practice nets and wicket must be ECB approved quality

STAFF AND CUSTOMER SERVICE

The Authority requires the Potential Provider to provide a sufficient level of resource throughout the duration of the Clapham Common Cricket facility repair Contract in order to consistently deliver a quality service to all Parties.

Potential Provider’s staff assigned to the Clapham Common cricket facility repairs Contract shall have the relevant qualifications and experience to deliver the Contract. 

The Potential Provider shall ensure that staff understand the Authority’s vision and objectives and will provide excellent customer service to the Authority throughout the duration of the Contract.  

Statement of Requirements (Specification)
London Borough of Lambeth

Procurement Team

PAGE  
2
Instructions to Tenderers

London Borough of Lambeth
Procurement Team


