| CHANGE CONTROL NOTICE (CCN) |  |  |  |
| --- | --- | --- | --- |
| Contract Title: | Contract for the Provision of RoweIT e-Sourcing Integration Procurement (The Contract) |  |  |
| Contract Reference: | CCIS20A06 | Contract Change Number: | CCIS20A06 -2 |
| Date CCN issued: | 26th March 2021 | Date Change Effective from: | 19th April 2021 |
| Between: The Crown Commercial Service (The Customer) and Rowe IT Limited (The Supplier) - The Contract is varied as follows: ## The Contracting Authority are seeking a Contract Extension for six (6) months as the Supplier has identified additional tasks that need to be completed in order to ensure complete delivery of the requirement. This extension will also include additional funding equalling a sum of £29,893.75. The Supplier has identified additional work that will need to be carried out to enable them to deliver a fit for purpose solution. - Words and expressions in this Change Control Notice shall have the meanings given to them in the Contract. - The Contract, including any previous Contract changes, authorised in writing by both Parties, shall remain effective and unaltered except as amended by this Change Control Notice. |  |  |  |
| Change authorised to proceed by: (Customer’s representative): 31/03/21 Signature Print Name and Job Title Date |  |  |  |
| Authorised for and on behalf of the Supplier: Signature Print Name and Job Title Date 01/04/2021 |  |  |  |
| Authorised for and on behalf of the Customer: Signature Print Name and Job Title Date 13/04/21 REDACTED |  |  |  |