| CHANGE CONTROL NOTICE (CCN) |  |  |  |
| --- | --- | --- | --- |
| Contract Title: | Contract for the Provision of Kainos (Workday) AMS, Smart Test & Smart Audit |  |  |
| Contract Reference: | CCS022A11 | Contract Change Number: | CCS022A11-3 |
| Date CCN issued: | 31st October 2024 | Date Change Effective from: | 04th November 2024 |
| Between: The Crown Commercial Service and Kainos Worksmart Ltd - The Contract is varied as follows: ### Time Extension; The buyer is utilising two options to extend by 12 months (2 years) as detailed in the original contract. The new end date will be 30th April 2027. - Change of Scope; CCS needs to integrate spend forecast data into Workday Adaptive Planning at the framework and lot level. The integration works will add a new dimension to the data source and script. This integration will include additional metadata related to Central Government/WPS and the Market sectors. Works will include the review of assumptions sheet and include the extra level of detail in. - Increase in contract value; as a result of the time extension and change of scope: ## Uplift Value £434,226 (ex VAT) ## New total contract value £1,100,846 (ex VAT) - Words and expressions in this Change Control Notice shall have the meanings given to them in the Contract. - The Contract, including any previous Contract changes, authorised in writing by both Parties, shall remain effective and unaltered except as amended by this Change Control Notice. |  |  |  |
| REDACTED TEXT under FOIA Section 40, Personal Information REDACTED TEXT under FOIA Section 40, Personal Information 8/11/24 Change authorised to proceed by: (Buyer’s representative): Signature Print Name and Job Title Date |  |  |  |
| 13-11-2024 REDACTED TEXT under FOIA Section 40, Personal Information REDACTED TEXT under FOIA Section 40, Personal Information Authorised for and on behalf of the Supplier: Signature Print Name and Job Title Date |  |  |  |
| 13/12/24 REDACTED TEXT under FOIA Section 40, Personal Information REDACTED TEXT under FOIA Section 40, Personal Information Authorised for and on behalf of the Buyer: Signature Print Name and Job Title Date |  |  |  |