National Highways Company Limited

List of risks

A303 Stonehenge

Specialist Security Services Contract

CONTENTS AMENDMENT SHEET

[Delete the contents of the Amendments Page prior to issue]

| Issue No. | Revision No. | Amendments | Initials | Date |
| --- | --- | --- | --- | --- |
| 5 | 0 |  | AK | Oct 2022 |

| Ref. | Risk title | Risk description |
| --- | --- | --- |
|  | Staff | There is a shortage of personnel required to Provide the Service due to the limited number of personnel in the market with the necessary skills. |
|  | Injury to protesters | Harm is caused to protesters in the process of being removed from the property affected by the service. |
|  | Injury to Staff | Harm is caused to Staff in the process of removing protesters from the property affected by the service. |
|  | Delay to service during Core Removal Service periods | Delay is caused to the Project programme due to not meeting the response time criteria which leads to a more protracted removal of protesters. |
|  | Knowledge of contract form | The Contractor is not familiar with using NEC contracts leading to difficulties in the smooth running of the contract between the Parties. |
|  | Familiarity with Client | The Contractor is not familiar with the Client and its processes which may be considered more onerous than an average client encountered by the Contractor. |
|  | Interaction with the Client’s works contractors | The service requires a close working relationship with the Client and the Client’s works contractors. The service will be impaired if this does not happen. |
|  | Data Protection | - Data Protection Legislation is breached in Providing the Service leading to legal action from those affected. |