

**National Highways Company Limited**

**List of risks**

**A303 Stonehenge**

**Specialist Security Services Contract**

**CONTENTS AMENDMENT SHEET**

*[Delete the contents of the Amendments Page prior to issue]*

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Issue No.** | **Revision No.** | **Amendments** | **Initials** | **Date** |
| 5 | 0 |  | AK | Oct 2022 |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |

|  |  |  |
| --- | --- | --- |
| **Ref.** | **Risk title** | **Risk description** |
|  | Staff | There is a shortage of personnel required to Provide the Service due to the limited number of personnel in the market with the necessary skills. |
| 1.
 | Injury to protesters | Harm is caused to protesters in the process of being removed from the property affected by the *service*. |
|  | Injury to Staff | Harm is caused to Staff in the process of removing protesters from the property affected by the *service*. |
|  | Delay to service during Core Removal Service periods | Delay is caused to the Project programme due to not meeting the response time criteria which leads to a more protracted removal of protesters. |
|  | Knowledge of contract form | The *Contractor* is not familiar with using NEC contracts leading to difficulties in the smooth running of the contract between the Parties. |
|  | Familiarity with *Client* | The *Contractor* is not familiar with the *Client* and its processes which may be considered more onerous than an average client encountered by the *Contractor*. |
|  | Interaction with the *Client’s* works contractors | The *service* requires a close working relationship with the *Client* and the *Client’s* works contractors. The *service* will be impaired if this does not happen. |
|  | Data Protection | Data Protection Legislation is breached in Providing the Service leading to legal action from those affected. |