Swindon Borough Council

Consultancy Contract

Invitation to Tender for:

Heat mapping, masterplanning (Wichelstowe and New Eastern Villages) and feasibility study (North Star)

Reference Number:

C1818

www.swindon.gov.uk

# Content

## Section 1 	General Information

Instructions to Tenderers

Section 2 	General Conditions of Contract

## Section 3	Background Information

Section 4	Supplier Selection Questionnaire

## Section 5	Specification

Section 6	Tender Award Questions

Section 	Pricing and Payment Schedule

## Appendices

Appendix A		Certificate of Bona Fide Tender

Appendix B		Freedom of Information Act 2000 (FOI) Exemption Form

Appendix C		Form of Agreement

Appendix D	Tender Address Label

# Section 1 - General Information

## Instructions to Tenderers

## 1	Statement Of Purpose

1.1	Swindon Borough Council (SBC), wishes to submit to tender the requirements for the provision of site heat mapping and masterplanning and a feasibility study.

1.2	Companies are now being formally invited to meet these requirements and the purpose of this document is to provide the necessary information to enable Tenderers to submit a response.

1.3	All potential respondents receiving this Request for Prices (“Request”) are herein referred to as “Tenderer”.

## 2	Procurement Policy

2.1	It is SBC policy to reduce current and future business costs wherever possible.  The cost benefits of any project must be economically justifiable after the objectives for Products/Services have been met.  Individual Tenderers’ overall operations will be considered in determining which response is the most appropriate for SBC needs.  Tenderers are therefore encouraged to submit the full range of value added services that they can offer within their tender response.

## 3	Liability

3.1	SBC shall incur no obligation or liability whatsoever to anyone by issuing the Request or action by any party relative hereto.

## 4	Notification Of Intent

4.1	On or before 4 December 2015 each Tenderer receiving this Request must notify the Programme Manager, Economy and Skills – Philippa Venables - (see 7.1 for details) in writing or by e-mail, of its intention to submit a Response.  If you do not wish to tender, please ensure that all documents are returned, providing details of the reasons for not submitting a proposal.

## 5	Terms Of Validity

5.1	The Tenderer is required to keep tenders valid for acceptance for a period of 120 days from the closing date of receipt of tenders.

## 6	Questions/Clarification

6.1	Persons proposing to submit a tender are advised first to read the documentation carefully to ensure that they are fully familiar with the nature and extent of the obligations to be accepted by them if their tender is accepted.  Where the word “shall” is used this is mandatory, where the word “should” is used this is to be regarded as desirable.  In the event that a Tenderer is unable to fully comply this must be explicitly stated in the tender submitted.

6.2	The Tenderer should seek to clarify any points of doubt or difficulty before submitting a tender.  For this purpose contact can be made, in writing, to the named authorised officer only as detailed in 7 below.  Clarification should be sought in accordance with the timescales detailed in 12.3 below. If it is decided to amend the Tender Documents, then all Tenderers will be notified accordingly.

6.3	SBC will answer all questions from Tenderers and to ensure a consistent interpretation of the Request, all clarification statements will be made available in writing to all Tenderers.

6.4	SBC shall not conduct face to face meetings with responding Tenderers at any time during the period between issuing the Request and receiving the Response to the Request unless SBC conduct a site visit or hold a supplier forum during this period.

## 7	Swindon Borough Council Contact

7.1	Any questions, clarifications or other communication concerning this tender document must be directed in writing to the following: (please note that this address is not the delivery address for the final tender response, see clause 12.1 for tender delivery address):

Philippa Venables

Economy and Skills

Swindon Borough Council

3rd Floor, Wat Tyler West

Beckhampton Street

Swindon

SN1 2JH

Email:	pvenables@swindon.gov.uk

## 8	Conditions/Assumptions

8.1	The Tenderer is required to clearly explain any assumptions or conditions it imposes on or includes in its responses to the Request.

## 9	Tendering Procedure

9.1	The Tenderer is required to answer all questions of this ITT document; failure so to do may invalidate your tender.

9.2	Many of the clauses of the specification require you to give a detailed response as indicated, clearly stating all of the relevant information you wish to be considered as part of the evaluation process and where applicable, you must provide all appropriate supporting documentation.  You are also requested to affirm either noted, compliant, partial compliant or non-compliant.  In the case of partial or non-compliant the Tenderer must also state the reason.

9.3	From the completed tenders a short list of preferred Tenderers may be drawn up and those short listed may be invited to give the Authority a presentation or demonstration on their tender.

9.4	A Tenderer who submits a qualified tender shall be requested to withdraw the qualification without amendment to the tender sum otherwise the tender will be rejected if it is considered that such qualification affords the Tenderer an unfair advantage over other Tenderers.

9.5	Any costs incurred by the Tenderer in responding to this request or in support of activities associated with the response to this Request, are to be borne by the Tenderer and are not reimbursable by SBC.

9.7	Where the Tenderer is proposing to subcontract any part of the service to be provided, this must be clearly stated in all cases.  The Tenderer will be expected to manage and control any sub-contractor services included in their proposal and provide evidence of how they intend to control the sub-contractor(s).  This is particularly relevant to performance of and controlling confidentiality from subcontractors.

9.8	SBC logo, trademarks and other identifying marks are proprietary and may not be incorporated in Tenderers response without SBC written permission.

## 10	Code Of Conduct

10.1	It is the objective of SBC to obtain the best goods and services possible by giving fair and impartial consideration to all Tenderers invited to submit a response.

10.2	Every potential Tenderer will be evaluated on a fair and equal basis.  Tenderers will be given the same information and treated equally with respect to the selection process.  The granting of any advantage to one while excluding others is not permitted.

10.3	Any Tenderer who directly or indirectly canvasses any member or Officer of the SBC concerning the award of the Contract, or who directly or indirectly obtains or attempts to obtain information from any such member or officer or staff member concerning any other tender or proposed tender will be disqualified.

## 11	Collusive Tendering

11.1	Any Tenderer who: -

- fixes or adjusts the amount of their tender by or under or in accordance with any agreement or arrangement with any other person; or

- communicates to any person other than SBC the amount or approximate amount of the proposed tender except where the disclosure is made in confidence in order to obtain quotations for insurance necessary for the preparation of the tender; or

- enters into any agreement with any other person that he shall refrain from tendering or as to the amount of any tender to be submitted; or

- offers or agrees to pay or give, or does pay or gives, any sum of money, inducement or valuable consideration directly or indirectly to any person for doing or having done or causing or having caused to be done in relation to any other tender or proposed tender for the services, any act or omission,

shall (without prejudice to any other civil remedies available to SBC and without prejudice to any criminal liability which such conduct by a Contractor may attract) be disqualified.

## 12	Receipt of Tender and Timescales

  - Responses must be submitted on paper and CDR, to

Swindon Borough Council,

Law and Democratic Services,

Civic Offices,

Euclid Street,

Swindon,

SN1 2JH

and returned in a plain envelope, using the address label enclosed.  The envelope shall, under no circumstances, bear any name or mark indicating the name of the sender.  In particular the practice of incorporating the name of the Tenderer by way of advertisement in the franking of the envelope violates this rule.  The Tenderer should also ensure that any carrier (Royal Mail/Couriers etc.) engaged to deliver a tender does not violate this rule by identifying the Tenderer as the sender.  MARKED TENDERS WILL BE REJECTED.

12.2	Responses must be sealed and submitted in DUPLICATE with one Response clearly marked Master.  1 CDR (CD Reader) soft copy of the response shall support these documents.  If discrepancies between the copies are found, the Master will be considered as the only response document.  Response packages must be marked confidential - to be opened only by an authorised representative of SBC.

12.3	Tender documents, completed in full, shall be received no later than 1500hrs UK Local Time on 11th December.  Documentation not returned by the due date and time will be excluded from evaluation.

| Closing Date for Tender Clarifications Tender return by | 4 December 2015 15:00 11 December 2015 |
| --- | --- |
| Tender evaluation | 14 December – 22 December |
| Interviews with preferred suppliers | w/c 4 January |
| Preferred Bidder Status validation | w/c 11 January |
| Issue reject/accept letters | w/c 11 January |
| Award contract | w/c 18 January |
| Implement Contract by | 18 January |

12.4	No tender shall be considered if it reaches SBC premises, as detailed in 12.3, after the time specified, unless the closing date has formally been extended in writing.

12.5	Response openings will be conducted privately.  All materials submitted in response to this Request will become SBC property and may be retained by SBC.

12.6	Specifications, data, documentation or other technical or business information (“information”) furnished or disclosed to the Tenderer hereunder shall be deemed SBC property.

## 13	Scope of Evaluation

13.1	The evaluation process will seek to appoint a Consultant(s) who can demonstrate the required skills, qualities, technical ability and capacity, commercial stability and experience to ensure successful performance of the Contract.

  - The evaluation process is separated into two separate stages as follows.

Stage 1 – Selection Criteria

This stage concerns the evaluation of the information provided by tenderers in this stage concerns the evaluation of the information provided by tenderers in response to the Tender Questionnaire (Section 4). This evaluation concentrates on economic and financial standing and technical and professional ability and will evaluated as follows:-

| 13.3.1 STAGE 1 – SUPPLIER SELECTION QUESTIONNAIRE EVALUATION MODEL |  |
| --- | --- |
| a) Selection Questionnaire Mandatory ‘pass/fail’ sections - A Tenderer must achieve a pass for all of the parts set out in 13.3.2 b) Selection Questionnaire Scoring Criteria – For Tenderers who achieve in ‘pass’ as set out above will have their responses to technical & professional ability assessed against the weighted criteria set out in 13.3.3. Only Tenderers who achieve the minimum score of 6 for each scored questions, and pass all of the pass/fail sections will be eligible to have their bids assessed against the Stage 2 - Award Criteria. |  |
| 13.3.2 Mandatory Pass/Fail Selection Criteria |  |
| Questionnaire Section 4 Reference | Mandatory Requirements to pass |
| General | Questionnaire response in the correct format |
| General | Questionnaire response received on time |
| General | All Sections fully completed |
| Section 4 2 - Grounds for Mandatory Exclusion | All responses to part 2 (Grounds for mandatory exclusion) answered ‘No’ subject to any self-cleaning provisions set out in this document |
| Section 4 3.2 - Economic and Financial Standing | Self-certifying ‘Yes’ you meet the minimum level of economic and financial standing and/or a minimum financial threshold as set out below: Turnover: £220,000 Net Worth: Positive Value |
| Section 4 5 – B - 1 - Insurance | Self-certifying ‘Yes’ commitment to meet the minimum Insurance requirements |
| Section 4 5-C-1 & 2 - Equality Legislation | Self-certifying ‘No’ Automatic Pass If answering ‘Yes’ you may be excluded if you are unable to demonstrate to Swindon Borough Council’s satisfaction that appropriate remedial action has been taken to prevent similar unlawful discrimination reoccurring. |
| Section 4 5-D-1 Environmental Management | Self-certifying ‘No’ Automatic Pass If answering ‘Yes’ please note Swindon Borough Council will not select bidder(s) that have been prosecuted or served notice under environmental legislation in the last 3 years, unless Swindon Borough Council is satisfied that appropriate remedial action has been taken to prevent future occurrences/breaches |
| Section 4 5-D–2 Environmental Management | Self-certifying ‘Yes’ Automatic Pass If answering ‘No’ then please confirm that relevant procedures will be in place to perform this contract should you be successful. |

| 13.3.3 Scoring Selection Criteria – Technical & Professional Ability |  |
| --- | --- |
| Questionnaire Section 4 Reference No. | Scoring Selection Criteria (Out of 10) |
| Section 4 4.1 to 4.5 - Technical & Professional Ability This part will be scored as a whole | The Tenderer must obtain a minimum score of 6 for this section to move to the Award Criteria Stage |
| Section 4 5-A-1 Additional Technical and Professional Ability questions | The Tenderer must obtain a minimum score of 6 for each question to move to the Award Criteria Stage |
| Section 4 5-A-2 Additional Technical and Professional Ability questions | The Tenderer must obtain a minimum score of 6 for each question to move to the Award Criteria Stage |
| Section 4 5-A-3 Additional Technical and Professional Ability questions | The Tenderer must obtain a minimum score of 6 for each question to move to the Award Criteria Stage |
| Section 4 5-A-4 Additional Technical and Professional Ability questions | The Tenderer must obtain a minimum score of 6 for each question to move to the Award Criteria Stage |
| Section 4 5-A-5 Additional Technical and Professional Ability questions | The Tenderer must obtain a minimum score of 6 for each question to move to the Award Criteria Stage |

| Selection Evaluation Criteria – Scored Elements |  |
| --- | --- |
| Scored elements will be judged on a score from 0 to 10, with a score of 6 or more being required on each scored question to go through to Stage 2 – Award Criteria |  |
| 0-1 | The Question is not answered or the response is completely unacceptable. It does not meet the minimum requirement or it has completely missed the point of the question. |
| 2-3 | Very poor response and not acceptable – fails to meet the minimum requirement/standard. Requires major revision to the proposal to make it acceptable. Only partially answers the requirement, with major deficiencies and little relevant detail proposed. |
| 4-5 | Poor response only partially satisfying requirement/standard with deficiencies apparent. Some useful evidence provided but response falls well short of minimum requirements. |
| 6-7 | Response is acceptable and meets minimum requirement but remains basic and could have been expanded upon. Response is sufficient but does not inspire. Good probability of success, weaknesses can be readily corrected. |
| 8-9 | Response meets our expected requirement/standard and exceeds minimum expectations including as level of detail, which adds value to the bid. Great probability of success, no significant weaknesses noted |
| 10 | Excellent response – comprehensive and useful, which exceeds the specified performance or capability in a beneficial way. High probability of success, no weaknesses noted. The response is innovative and includes a full description of techniques and measurements to be employed |

13.4 Stage 2 – Award Criteria

Tenderers who are successful at Stage 1 Selection Criteria qualify to have their submission assessed the Award Criteria where we are seeking to identify the Most Economically Advantageous Tender (MEAT) as follows:

| 13.4.1 STAGE 2 - AWARD CRITERIA EVALUATION MODEL |  |  |  |
| --- | --- | --- | --- |
| The breakdown of questions and associated weightings from the Pricing Schedule and Tender Questionnaire are identified below. |  |  |  |
| Item | No. | Pricing Schedule | Weighting (out of 100%) |
| Price Tender Award Questions | n/a | Submitted Price (pricing schedule as shown in Appendix I) | 25 |
|  | Sub-total |  | 25 |
|  | Section 6 |  |  |
|  | 6.1.1 |  | 45 |
|  | 6.1.2 |  | 10 |
|  | 6.1.3 |  | 15 |
|  | 6.1.4 |  | 5 |
|  | Sub-total |  | 75 |
|  | Total |  | 100 |

Evaluation Criteria – Price elements

Price elements will be judged using the following methodology: The lowest price for a response which meets the pass criteria shall score 10. All other bids shall be scored on a pro rata basis in relation to the lowest price. For example - Bid 1 £100,000 scores 10, Bid 2 £120,000 differential £20,000 or 20% remove 20% from price scores 8, Bid 3 £150,000 differential £50,000 remove 50% from price scores 5, Bid 4 £175,000 differential £75,000 remove 75% from price scores 2.5. The lowest score possible is 0. All scores are then subjected to a multiplier e.g. if price has a scoring criteria of 70%, the multiplier will be7.

| Award Evaluation Criteria – Non-price elements |  |
| --- | --- |
| Non-Price elements will be judged on a score from 0 to 10, which shall be subjected to a multiplier so criteria worth 20% will have a 0-10 score and a multiplier of 2. The 0-10 score shall be based on: |  |
| 0-1 | The Question is not answered or the response is completely unacceptable. It does not meet the minimum requirement or it has completely missed the point of the question. |
| 2-3 | Very poor response and not acceptable – fails to meet the minimum requirement/standard. Requires major revision to the proposal to make it acceptable. Only partially answers the requirement, with major deficiencies and little relevant detail proposed. |
| 4-5 | Poor response only partially satisfying requirement/standard with deficiencies apparent. Some useful evidence provided but response falls well short of minimum requirements. |
| 6-7 | Response is acceptable and meets minimum requirement but remains basic and could have been expanded upon. Response is sufficient but does not inspire. Good probability of success, weaknesses can be readily corrected. |
| 8-9 | Response meets our expected requirement/standard and exceeds minimum expectations including as level of detail, which adds value to the bid. Great probability of success, no significant weaknesses noted |
| 10 | Excellent response – comprehensive and useful, which exceeds the specified performance or capability in a beneficial way. High probability of success, no weaknesses noted. The response is innovative and includes a full description of techniques and measurements to be employed |

13.5	A detailed and numerically weighted evaluation matrix  shall be used as part of the assessment, which will be determined to two (2) decimal places.

13.6	The evaluation panel of both stages may comprise the Authority, both commercial and operational (including commercial partners). Additionally depending on the contract, specific users of the works may also be invited to participate in the evaluation process, to which the Authority may consult such users during the procurement process.

13.7 	After the initial tender evaluation the Tenderer with the Most Economically Advantageous Bid will become the Preferred Bidder and will be required to provide valid, complete documentation to support it’s bid as outlined in Section 4 Supplier Selection Questionnaire. To support the Preferred Bidder status and finalise the evaluation process the Tenderer will be given 5 days to submit the information to validate it’s bid. Any delays in submitting this documentation will delay the contract award process and the issue of the contract award letter.

13.8	The Authority has the right to withdraw preferred bidder status should the documentation not be submitted by the deadline or does not support statements made in the preferred bidder’s tender.

13.9	There are a number of Pass/Fail elements which the Tenderer will be required to ‘Pass’ to be considered for this opportunity.

13.10   Failure to comply with the Authority’s requirements for these mandatory

sections will result in disqualification from the tender evaluation process.

Please note there may be individual word limits prescribed for certain responses within the Tender and these will be clearly identified after the relevant question. Should any response you provide within your Tender submission exceed the specified word limit then theAuthority will only consider the response up to the word limit for evaluation purposes. Supporting information will not be included in the associated word count, but this must be both reasonable and relevant to the specific referenced question.

## 14	Sureties

14.1	This clause not applicable

14.2	SBC Director of Finance may require the provision of sureties in respect of any other contract.

14.3	Where sureties are required, the tender form shall require sureties to the extent or value of 10% at least of the net cost of the works.  The Tenderer shall demonstrate Sureties either way of:-

(a)	a deposit with the SBC or their bankers of a sum of money or approved securities: or

(b)	a Bond or Guarantee in a form approved by SBC Director of Law and Corporate Governance provided by a Bank, Insurance Company or other surety acceptable to SBC Director of Finance: or

(c)	the joint and several guarantee of personal sureties approved by SBC Director of Finance.

## 15	Acceptance of Tender

15.1	SBC does not bind itself to accept the lowest or any tender.  Power is reserved to accept a portion or portions of the tender.  Tenderers will be notified of the outcome of their tender at the earliest possible opportunity and no useful purpose will be served by communication with SBC in the meantime, unless invited to do so.

## 16	Post Tender Clarification

16.1	SBC reserves the right to short-list one or more Tenderers for the purpose of discussing possible refinements to technical or contractual terms, which may in turn require adjustments to your tender.  This process, if used, will be carried out under strict guidelines and will not put any Tenderer, whether short-listed or not, at a disadvantage.

## 17	Tender Compliance

17.1	Tenders must be based upon the Conditions set out in the documents, otherwise they may be rejected, technically, commercially or both on the grounds of non-compliance.

| Section 2 – General Conditions of Contract – Consultancy – Table of Content |  |
| --- | --- |
| Part 1 General Provisions 1 Definitions and Interpretations 2 Term 3 Authority’s Obligations 4 Entire Agreement 5 Scope of Agreement 6 Notices 7 Authorised Representatives 8 Mistakes in Information 9 Conflicts of Interest 10 Fraud # Part 2 The Provision of Services # 11 The Services 12 Manner of Carrying Out the Services 13 Sufficiency of Information 14 Quality and Standards 15 Non Exclusivity 16 Key Personnel 17 Consultants Staff 18 Agreement to Occupy the Authority’s Premises 19 Authority Property 20 Sub-Contracting for the Delivery of Services 21 Offers of Employment # Part 3 Payment and Price 22 Price 23 Payment and Tax 24 Recovery of Sums Due 25 Currency 26 Change of Law # Part 4 Statutory Obligations, Codes of Practice and Regulations 27 Prevention of Corruption 28 Discrimination 29 The Contracts (Rights of Third Parties) Act 1999 30 Health and Safety 31 Disclosure and Barring Service 32 Environmental , social and labour requirements | Part 5 Protection of Information 33 Data Protection Act 34 Confidentiality 35 Security of Confidential Information 36 Authority Policies 37 Freedom of Information 38 Publicity, Media and Official Enquiries 39 Intellectual Property Rights 40 Copyright 41 Audit and the Audit Commission 42 Local Commissioner # Part 6 Control of the Agreement 43 Assignment and Sub-Contracting 44 Waiver 45 Variation of the Services 46 Severability 47 Remedies in the Event of Inadequate Performance 48 Remedies Cumulative 49 Monitoring of Performance 50 Possible Extension of Term 51 Novation # Part 7 Liabilities 52 Indemnity and Insurance 53 Professional Indemnity 54 Warranties and Representations # Part 8 Default, Disruption and Termination 55 Termination on Change of Control and Insolvency 56 Termination on Default 57 Break 58 Termination under Public Contracts Directive 59 Consequences of Termination 60 Business Continuity and Disruption 61 Recovery upon Termination 62 Force Majeure Part 9 Best Value Duty 63 Authority’s Best Value Duty Part 10 Disputes Resolution and Law 64 Governing Law and Language 65 Dispute Resolution |

OPERATIVE PROVISIONS:

Part 1 - Preliminary

1.	Definitions and Interpretations

1.1	In the Agreement unless the context otherwise requires the following terms shall have the meanings given to them below:

| “1999 Act” |  | means the Local Government Act 1999 |
| --- | --- | --- |
| “Agreement” |  | means this agreement between the Authority and the Consultant consisting of these clauses and any attached Schedules, the Invitation to Tender, [the Tender] [and any other documents (or parts thereof) specified by the Authority]. |
| “Annual Service Plan” |  | means a written statement containing the Consultant’s proposals to achieve the change to the Services (or the relevant part) in accordance with the Services Improvement Notice |
| “Annual Service Report” |  | means a written report provided to the Authority to the reasonable satisfaction of the Authority |
| “Approval” and “Approved” |  | means the written consent of the Contract Manager. |
| “Authority” |  | means Swindon Borough Council, its successors and assigns. |
| “Authority Property” |  | means any property, other than real property, issued or made available to the Consultant by the Authority in connection with the Agreement |
| “Authority’s Representative” |  | means the person for the time being appointed by the Authority as being authorised to administer the Agreement on behalf of the Authority or such person as may be nominated by the Contract Manager to act on its behalf. |  |
| “Best Value Duty” |  | means the duty imposed on the Authority by Part 1 of the 1999 Act and under which the Authority is under a statutory duty to continuously improve the way its functions are exercised, having regard to a combination of economy, efficiency and effectiveness and to the guidance issued from time to time by the Secretary of State, the Audit Commission and the Chartered Institute of Public Finance and Accountancy pursuant to, or in connection with, Part 1 of the 1999 Act. |
| “Code” |  | means Code of Practice for Employment published by the Equality and Human Rights Commission as published from time to time or any code which may replace it. |
| “Commencement Date” |  | means the 4th Jan 2016 |
| “Commercially Sensitive Information” |  | means the subset of Confidential Information listed in the Commercially Sensitive Information Schedule comprised of information: |
|  |  | (a) which is provided by the Consultant to the Authority in confidence for the period set out in that Schedule; and/or |
|  |  | (b) that constitutes a trade secret. |
| “Commercially Sensitive Information Schedule” |  | means the Schedule containing a list of the Commercially Sensitive Information. |
| “Confidential Information” |  | means any information which has been designated as confidential by either Party in writing or that ought to be considered as confidential (however it is conveyed or on whatever media it is stored) including information which relates to the business, affairs, properties, assets, trading practices, Services, developments, trade secrets, Intellectual Property Rights, know-how, personnel, customers and suppliers of either Party, all personal data and sensitive personal data within the meaning of the DPA and the Commercially Sensitive Information. |
| “Consultant” |  | means the person, firm, organisation or company with whom the contract is made |
| “Contract Manager” |  | means the person for the time being appointed by the Authority as being authorised to administer the Agreement on behalf of the Authority or such person as may be nominated by the Contract Manager to act on its behalf. |
| “Contracting Authority” |  | means any contracting authority as defined in Regulation 3 of the Public Contracts Regulations 2006 other than the Authority. |
| “Consultant’s Representative” |  | means the individual from time-to-time authorised to act on behalf of the Consultant for the purposes of the Agreement. |
| “Data Protection Officer” |  | means the officer of the Authority holding the post of “Data Protection Officer”, or such other person as the Authority may elect |
| “Default” |  | means any breach of the obligations of either Party (including but not limited to fundamental breach or breach of a fundamental term) or any default, act, omission, negligence or statement of either Party, its employees, agents or sub-Consultants in connection with or in relation to the subject matter of the Agreement and in respect of which such Party is liable to the other. |
| “Disclosure and Barring Service” |  | means the service established under the Protection of Freedoms Act 2012 for carrying out checks of a person`s suitability of working with children or vulnerable adults |
| “DPA” |  | means the Data Protection Act 1998 as amended |
| “Equipment” |  | means the Consultant’s equipment, plant, materials, and such other items supplied and used by the Consultant in the performance of its obligations under the Agreement. |
| “Environmental Information Regulations” |  | means the Environmental Information Regulations 2004. |
| “Expiry Date” |  | means the 31 day of July 2016 or such other date where the Agreement is terminated or there is an Extension |
| “Extension” |  | means the extension of the duration of the Agreement agreed in accordance with clause 2.2. |
| “FOIA” |  | means the Freedom of Information Act 2000 and any subordinate legislation made under this Act from time to time together with any guidance and/or codes of practice issued by the Information Commissioner in relation to such legislation. |
| “Force Majeure” |  | means any event or occurrence which is outside the reasonable control of the Party concerned, and which is not attributable to any act or failure to take preventative action by the Party concerned, including (but not limited to) governmental regulations, fire, flood, or any disaster but does not include any industrial action occurring within the Consultant’s organisation or any sub-contractor’s organisation |
| “General Change in Law” |  | means a change in Law which comes into effect after the Commencement Date, where the change is of a general legislative nature (including taxation or duties of any sort affecting the Consultant) or which would affect or relate to a comparable supply of services of the same or a similar nature to the supply of the Services. |
| “Information” |  | has the meaning given under section 84 of the FOIA. |
| “Initial Term” |  | means the period from the Commencement Date to the Expiry Date or such earlier date of termination or partial termination of the agreement in accordance with clause 2.1 of the Agreement. |
| “Intellectual Property Rights” |  | means patents, inventions, trade marks, service marks, logos, design rights (whether registrable or otherwise), applications for any of the foregoing, copyright, database rights, domain names, trade or business names, moral rights and other similar rights or obligations whether registrable or not in any country (including but not limited to the United Kingdom) and the right to sue for passing off. |
| “Invitation to Tender” |  | means an invitation for Consultants to bid for the Services required by the Authority. |
| “Key Personnel” |  | means those persons named in the Specification as being key personnel. |
| “Law” |  | means any applicable Act of Parliament, sub-ordinate legislation within the meaning of Section 21(1) of the Interpretation Act 1978, exercise of the Royal Prerogative, enforceable community right within the meaning of Section 2 of the European Communities Act 1972, bye-law, regulatory policy, guidance or industry code, judgement of a relevant court of law, or directives or requirements of any Regulatory Body of which the Consultant is bound to comply. |
| “Local Commissioner” |  | means the Local Commissioner/Ombudsman as appointed by the Commissioner for Local Administration in England or any successor body |
| “Monitoring Schedule” |  | means the Schedule containing details of the monitoring arrangements. |
| “Month” |  | means calendar month. |
| “Party” |  | means a party to the Agreement and “Parties” shall be construed accordingly. |
| “Premises” |  | means the location where the Services are to be performed, as specified in the Specification. |
| “Price” |  | means the price exclusive of any applicable Tax, payable to the Consultant by the Authority under the Agreement, as set out in the Pricing Schedule, for the full and proper performance by the Consultant of its obligations under the Agreement. |
| “Pricing Schedule” |  | means the Schedule containing details of the Price. |
| “Public Contracts Directive” |  | means Public Contracts Directive 2014/24/EU |
| “Quality Standards” |  | means the quality standards relating to the Services published by the British Standards Institute, the International Organisation for Standardisation or any other equivalent body, with which a skilled and experienced operator engaged in the same type of industry or business as the Consultant’s would reasonably and ordinarily be expected to comply as supplemented by the Specification. |
| “Regulatory Body” |  | means those government departments and regulatory statutory and other entities, committees, ombudsmen and bodies which, whether under statute, rules, regulations, codes of practice or otherwise, are entitled to regulate, investigate, or influence the matters dealt with in the Agreement or any other affairs of the Authority. |
| “Replacement Consultant” |  | means any third party appointed by the Authority from time to time, to provide any services which are substantially similar to any of the Services, and which the Authority receives in substitution for any of the Services following the expiry, termination or partial termination of the Agreement, whether those services are provided by the Authority internally and/or by any third party. |
| “Request for Information” |  | shall have the meaning set out in FOIA or any apparent request for information under the FOIA or the Environmental Information Regulations. |
| “Schedule” |  | means a schedule attached to the Agreement. |
| “Services” |  | means the services to be provided as specified in the Specification. |
| “Services Improvement Notice” |  | means a written notice stating the nature and timing of changes to the provision, performance or delivery of the Services (or the relevant part) which the Authority desires |
| “Specification” |  | means the description of the Services to be provided under the Agreement and attached as the Specification Schedule. |
| “Specification Schedule” |  | means the Schedule containing details of the Specification. |
| “Specific Change in Law” |  | means a change in Law which comes into effect after the Commencement Date that relates specifically to the business of the Authority, and which would not affect a comparable supply of services of the same or a similar nature to the supply of the Services. |
| “Staff” |  | means all persons employed by the Consultant to perform the Agreement together with the Consultant’s servants, agents, volunteers and sub-contractors used in the performance of the Agreement. |
| “Subject Access Request” |  | means a request made under section 7 of the DPA |
| “Tax” |  | means Value Added Tax or any tax of a similar nature which replaces it |
| “Tender” |  | means the Consultant’s response to the Invitation to Tender (and any subsequent clarifications). |
| “Term” |  | means the period beginning on the Commencement Date and finishing on the Expiry Date |
| “TUPE” |  | means the Transfer of Undertakings (Protection of Employment) Regulations 2006, as amended |
| “Variation” |  | means any addition to, or modification of, any provision of the Agreement |
| “Working Day” |  | means a day (other than a Saturday or Sunday) on which banks are open for domestic business in the City of London |

1.2	Interpretation

In the Agreement except where the context otherwise requires:

- the terms and expressions set out in clause 1.1 shall have the meanings ascribed therein;

- words importing the singular meaning include where the context so admits the plural meaning and vice versa;

- words importing the masculine include the feminine and the neuter;

- reference to a clause is a reference to the whole of that clause unless stated otherwise;

- references to any statute, enactment, order, regulation or other similar instrument shall be construed as a reference to the statute, enactment, order, regulation or instrument as amended by any subsequent enactment, modification, order, regulation or instrument as subsequently amended or re-enacted;

- references to any person shall include natural persons and partnerships, firms and other incorporated bodies and all other legal persons of whatever kind and however constituted and their successors and permitted assignees or transferees;

- the words “include”, “includes” and “including” are to be construed as if they were immediately followed by the words “without limitation”;

- headings are included in the Agreement for ease of reference only and shall not affect the interpretation or construction of the Agreement.

2	Term

2.1	The Agreement shall take effect on the Commencement Date and shall expire automatically on the Expiry Date unless it is otherwise terminated in accordance with the Agreement, or otherwise lawfully terminated.

2.2	The Authority may seek to extend the duration of the Agreement in accordance with clause 50.  During the Extension, the obligations under the Agreement shall continue (subject to any Variation) until the expiry of the period specified in accordance with clause 50.

2.3	Where the provision of the Services are completed by the Consultant in advance of the Expiry Date and the Authority does not require any further assistance in respect of the Services, it may choose to terminate this Agreement by written notice on such terms as it shall set out in that notice.

## 3	Authority’s Obligations

3.1	Save as otherwise expressly provided, the obligations of the Authority under the Agreement are obligations of the Authority in its capacity as a contracting counterparty and nothing in the Agreement shall operate as an obligation upon, or in any other way fetter or constrain the Authority in any other capacity, nor shall the exercise by the Authority of its duties and powers in any other capacity lead to any liability under the Agreement (howsoever arising) on the part of the Authority to the Consultant.

##### 4	Entire Agreement

4.1	The Agreement constitutes the entire agreement between the Parties relating to the subject matter of the Agreement.  The Agreement supersedes all prior negotiations, representations and undertakings, whether written or oral, except that this clause shall not exclude liability in respect of any fraudulent misrepresentation.

4.2	In the event of and only to the extent of any conflict between the body of the Agreement, Specification, Invitation to Tender, [Tender] [and other documents referred to or attached to the Agreement], the conflict shall be resolved in accordance with the following order of precedence:

(a)	the body of the Agreement shall prevail over;

(b)	the Schedules;

(c)	the Invitation to Tender;

(d)	the Consultant’s Tender

(e)	any other document referred to in the Agreement.

Unless expressly agreed, a document varied pursuant to clause 45 shall not take higher precedence than specified here.

4.3	The Agreement may be executed in counterparts, each of which when executed and delivered shall constitute an original but all counterparts together shall constitute one and the same instrument.

4.4	Without prejudice to any other term of this Agreement no omission from, addition to, or Variation of these terms and conditions shall be valid or of any effect unless it is agreed in writing and signed by the Authority’s Representative.

5	Scope of Agreement

5.1	Nothing in the Agreement shall be construed as creating a partnership or a contract of employment between the Authority and the Consultant as defined by the Partnership Act 1890.

5.2	In carrying out its obligations under the Agreement, the Consultant shall be acting as principal and not as the agent of the Authority and the Consultant shall not (and shall procure that the Staff do not) say or do anything that might lead any other person to believe that the Consultant is acting as the agent of the Authority.

6	Notices

6.1	Except as otherwise expressly provided within the Agreement, no notice or other communication from one Party to the other shall have any validity under the Agreement unless made in writing by or on behalf of the Party concerned.

6.2	Any notice or other communication, which is to be given by either Party to the other shall be given by letter (sent by hand or post), by facsimile transmission or electronic mail (confirmed in either case by letter).  Such letters shall be addressed to the other Party in the manner referred to in clause 6.3.  Provided the relevant communication is not returned as undelivered, the notice or communication shall be deemed to have been given:

(a)	in the case of a letter 2 Working Days after the day on which the letter was posted; or

(b)	in the case of a letter delivered by hand, electronic mail or facsimile transmission:

(i)	where it is delivered or transmitted on a Working Day before 16:00 hours, on that day

(ii)	in any other case, on the first Working Day after the day on which it is delivered or transmitted; or

(c)	such sooner time where the other Party acknowledges receipt of such letters, facsimile transmission or item of electronic mail.

6.3	For the purposes of clause 6.2, the address of each Party shall be:

(a)	For the Authority:

| For the attention of | Philippa Venables |
| --- | --- |
| Address | 3rd Floor, Wat Tyler West |
|  | Beckhampton Street Swindon |
| Postcode | SN1 2JH |
| Tel | 07824 550469 |
| Fax |  |
| Email | pvenables@swindon.gov.uk |

- For the Consultant:

| For the attention of |  |
| --- | --- |
| Address |  |
| Postcode |  |
| Tel |  |
| Fax |  |
| Email |  |

6.4	Either Party may change its address for service by serving a notice in accordance with this clause.

## 7	Authorised Representatives

7.1	The Contract Manager shall be as defined in clause 6.3(a).  The Consultant will be notified in writing if there is a change to the person who is its Contract Manager.

7.2	The Consultant’s Representative shall be as defined in the clause 6.3(b) and who shall have the power on behalf of the Consultant in connection with any matter relating to the performance of the Agreement.  The Consultant shall notify the Authority’s Representative in writing if there is a change in the person who is the Consultant’s Representative.

7.3	The Contract Manager and the Consultant’s Representative will hold regular review meetings to monitor the Consultant’s performance under the Agreement.

8	Mistakes in Information

  - The Consultant shall be responsible for the accuracy of all drawings, documentation and information supplied to the Authority by the Consultant in connection with the provision of the Services and shall pay the Authority any extra costs occasioned by any discrepancies, errors or omissions therein.

#### 9	Conflicts of Interest

9.1	The Consultant shall take appropriate steps to ensure that neither the Consultant nor any employee, servant, agent, supplier or sub-contractor is placed in a position where in the reasonable opinion of the Authority there is or may be an actual conflict, or a potential conflict, between the pecuniary or personal interests of the Consultant or such persons and the duties owed to the Authority under the provisions of the Agreement.  The Consultant will disclose to the Authority full particulars of any such conflict of interest, which may arise.

  - The provisions of this clause shall apply during the continuance of the Agreement and for a period of [two] years after its termination or expiry.

10	Fraud

  - The Consultant shall take all reasonable steps, in accordance with good industry practice, to prevent any fraudulent activity by the Staff, the Consultant (including its shareholders, members, directors) and/or any of the Consultant’s suppliers, in connection with the receipt of monies from the Authority.  The Consultant shall notify the Authority immediately if it has reason to suspect that any fraud has occurred or is occurring or is likely to occur.

Part 2 – The Provision of the Services

11	The Services

11.1	The Consultant shall provide the Services during the Term in accordance with the Authority’s requirements as set out in the Specification and the terms of the Agreement.  The Authority shall have the power to inspect and examine the performance of the Services at the Premises at any reasonable time.

11.2	The Consultant shall at all times deliver the Services in accordance with the Law.

11.3	If the Authority informs the Consultant that the Authority considers that any part of the Services do not meet the requirements of the Agreement or differ in any way from those requirements, and this is other than as a result of default or negligence on the part of the Authority, the Consultant shall at its own expense re-schedule and carry out the Services in accordance with the requirements of the Agreement within such reasonable time as may be specified by the Authority.

11.4	Timely provision of the Services shall be of the essence of the Agreement, including in relation to commencing the provision of the Services within the time agreed or on a specified date.

11.5 	Without prejudice to any other rights and remedies the Authority may have pursuant to the Agreement, the Consultant shall reimburse the Authority for all reasonable costs incurred by the Authority which have arisen as a consequence of the Consultant’s delay in the performance of its obligations under the Agreement and which delay the Consultant has failed to remedy following reasonable notice from the Authority.

12	Manner of Carrying Out the Services

12.1	The Consultant shall provide all the Equipment necessary for the provision of the Services.

12.2	All Equipment brought onto the Authority’s Premises shall be at the Consultant’s own risk.  The Consultant shall provide for the haulage or carriage thereof to the Premises and the removal of Equipment when no longer required at its sole cost. Unless otherwise agreed, Equipment brought onto the Authority’s Premises will remain the property of the Consultant.  The Consultant shall maintain all items of Equipment within the Authority’s Premises in a safe, serviceable and clean condition.

12.3	All Equipment shall be at the risk of the Consultant.  The Authority shall have no liability for any loss of or damage to any Equipment unless the Consultant is able to demonstrate that such loss or damage was caused or contributed to by the negligence or default of the Authority.

12.4	The Authority shall have the power at any time during the performance of the Services to order in writing that the Consultant remove from the Authority’s Premises any Equipment which in the opinion of the Authority is either hazardous, noxious or not in accordance with the Agreement and if the Authority has ordered the Consultant to remove any item of Equipment, to replace such item with a suitable substitute item of Equipment.

12.5	On completion of the Services the Consultant shall remove the Equipment together with any other materials used by the Consultant to provide the Services in order to leave the Authority’s Premises in a clean, safe and tidy condition.  For the avoidance of doubt the Consultant is solely responsible for making good any damage to the Authority’s premises or any objects contained thereon, other than fair wear and tear, which is caused by the Consultant or any of the Consultant’s employees, servants, agents, suppliers or sub-contractors.

12.6	Access to the Authority’s Premises shall not be exclusive to the Consultant and shall be limited to such Staff and the Consultant’s suppliers as are necessary to perform the Services concurrently with the execution of work by others. The Consultant shall co-operate free of charge with such others on the Authority’s Premises as the Authority may reasonably require and shall not impede in any way the Authority or its officers, Consultants or agents in the exercise of the Authority’s rights of possession and control over the Premises (if any).

## 13	Sufficiency of Information

13.1	The Consultant shall be deemed to have satisfied itself before submitting the Tender as to the accuracy and sufficiency of the rates, prices and discount structures stated by it in the Tender which shall (except insofar as it is otherwise provided in the Agreement) cover all its obligations under the Agreement and shall be deemed to have obtained for itself all necessary information as to risks, contingencies and any other circumstances which might reasonably influence or affect the Tender.

# 14	Quality and Standards

# 14.1	The Consultant shall at all times comply with the Quality Standards, and where applicable shall maintain accreditation with the relevant Quality Standards authorisation body.  To the extent the standard of Services has not been specified in the Agreement, the Consultant shall agree the relevant standard of Services with the Contract Manager prior to execution, and shall execute the Agreement with reasonable care and skill and in accordance with best industry practice.

14.2	The introduction of new methods or systems, which impinge on the provision of the Services shall be subject to prior Approval in writing by the Contract Manager.

14.3	The signing by the Contract Manager (or their representative) of time sheets or other similar documents shall not be construed as implying the Consultant’s compliance with the Agreement.

14.4	Where an appropriate European or British Standard or Code of Practice issued by the European Commission or British Standards Institution is current at the date of commencement of this Agreement or of any tender relating to this Agreement, all goods, services and materials supplied shall be at least in accordance with that Standard in the absence of any direction to the contrary.

15	Non Exclusivity

15.1	This agreement shall be awarded on a non-exclusive basis and the Authority reserves the right to seek to purchase any or all items from other sources.

15.2	Where the Authority has provided information regarding data, volumes or forecast quantities, then the Authority does not guarantee any specific quantity unless otherwise stated within the specification.

16	Key Personnel

16.1	Any changes to Key Personnel shall be notified to the Authority in writing as soon as is reasonably practicable.

16.2	Any replacements to the Key Personnel shall be of at least equal status or of equivalent experience and skills to the Key Personnel being replaced and be suitable for the responsibilities of that person in relation to the Services.

17	Consultant’s Staff

17.1	The Authority reserves the right under the Agreement to refuse to admit to, or to withdraw permission to remain on, any premises occupied by or on behalf of the Authority:

(a)	any member of the Staff; or

(b)	any person employed or engaged by a sub-contractor, agent or servant of the Consultant

whose admission or continued presence would be, in the reasonable opinion of the Authority, undesirable.

17.2	If and when directed by the Authority, the Consultant shall provide a list of the names and addresses of all persons who it is expected may require admission in connection with the Agreement to any premises occupied by or on behalf of the Authority, specifying the capacities in which they are concerned with the Agreement and giving such other particulars as the Authority may reasonably desire.

17.3	The Consultant’s Staff, engaged within the boundaries of any of the Authority’s Premises, shall comply with such rules, regulations and requirements (including but not limited to those relating to security arrangements, health and safety and the Authority’s environmental policy) as may be in force from time to time for the conduct of personnel when at that establishment and when outside that establishment.

17.4	The decision of the Authority as to whether any person is to be refused access to any premises occupied by or on behalf of the Authority shall be final and conclusive.

17.5	The Consultant shall bear the cost of any notice, instruction or decision of the Authority under this clause.

## 18	Agreement to Occupy Authority’s Premises

18.1	Where any land or Premises (including temporary buildings) are made available by the Authority for occupation by the Consultant in connection with the Agreement, those Premises shall be made available to the Consultant on the terms contained in an agreement regulating the occupation of those Premises.

19	Authority Property

19.1	Where the Authority for the purpose of the Agreement issues Authority Property free of charge to the Consultant such property shall be and remain the property of the Authority.  The Consultant shall not in any circumstances have a lien on the Authority Property and the Consultant shall take all reasonable steps to ensure that the title of the Authority to such Authority Property and the exclusion of any such lien are brought to the notice of all sub-contractors and other persons dealing with the Agreement.

19.2	Any Authority Property made available or otherwise received by the Consultant shall be deemed to be in good condition when received by or on behalf of the Consultant unless the Consultant notifies the Authority otherwise within 5 Working Days of receipt.

19.3	The Consultant shall maintain all Authority Property in good order and condition, excluding fair wear and tear, and shall use Authority Property solely in connection with the Agreement and for no other purpose without prior Approval.

19.4	The Consultant shall notify the Contract Manager of any surplus Authority Property remaining after the expiry, termination and/or partial termination (as appropriate) the Agreement and shall dispose of it as the Authority may direct.  Waste of such Authority Property arising from bad workmanship or negligence of the Consultant or any of the Consultant’s employees, servants, agents, suppliers or sub-contractors shall be made good at the Consultant’s expense. Without prejudice to any other rights of the Authority, the Consultant shall deliver up Authority Property whether processed or not to the Authority on demand.

19.5	The Consultant shall ensure the security of all Authority Property, whilst in the Consultant’s possession, either on its Premises or elsewhere during the performance of the Agreement, in accordance with the Authority’s reasonable security requirements as required from time to time.

19.6	The Consultant shall be liable for any and all loss of or damage (excluding fair wear and tear) to any Authority Property, unless the Consultant is able to demonstrate that such loss or damage was caused by the negligence or default of the Authority.  The Consultant’s liability set out in this clause shall be reduced to the extent that such loss or damage was contributed to by the negligence or default of the Authority. The Consultant shall inform the Contract Manager within [2] two Working Days of becoming aware of any defects appearing in or losses or damage occurring to Authority Property made available for the purposes of the Agreement.

20	Sub-Contracting for the Delivery of the Services

20.1	Where the Consultant enters into a sub-contract with a supplier or contractor for the purpose of performing the Agreement, it shall cause a term to be included in such a sub-contract which requires payment to be made of undisputed sums by the Consultant to the sub-contractor within a specified period not exceeding 30 days from the receipt of a valid invoice, as defined by the sub-contract requirements.

21	Offers of Employment

21.1	For the duration of the Agreement and for a period of 12 months thereafter the Consultant shall not employ or offer employment to any of the Authority’s staff who have been associated with the procurement and/or the contract management of the Services without the Authority’s prior Approval.

Part 3 – Payment and Price

22       Price

22.1	In consideration of the performance of the Consultant’s obligations under the Agreement by the Consultant, the Authority shall pay the Price in accordance with clause 22.

22.2	In the event that the cost to the Consultant of performing its obligations under the Agreement increases or decreases as a result of a change of Law, the provisions of clause 26 shall apply.

22.3	The Authority shall pay the Consultant, on the production of a valid Tax invoice, in addition to the Price, a sum equal to the Tax chargeable on the value of the Services provided in accordance with the Agreement.

22.4	Prices shall be fixed for 12 months, any agreed written price change shall take effect on the anniversary of the Commencement Date and the price will be calculated in accordance with the percentage increase or decrease against the previous months Retail Price Index (excluding mortgages), published by the Office for National Statistics.  Any price increase shall not be greater than the Retail Price Index (excluding mortgages.

23	Payment and Tax

23.1	The Authority shall pay the undisputed sums due to the Consultant in cleared funds within 30 days of receipt and agreement of invoices, submitted monthly in arrears, for work completed to the satisfaction of the Authority.

23.2	Each invoice shall contain all appropriate references and a detailed breakdown of the Services and shall be supported by any other documentation reasonably required by the Contract Manager to substantiate the invoice.  Any copy invoices requested by the Authority are to be provided by the Consultant free of charge.

23.3	Tax, where applicable, shall be shown separately on valid Tax invoices as a strictly net extra charge.

23.4	The Authority may reduce payment in respect of any Services, which the Consultant has either failed to provide or has provided inadequately, without prejudice to any other rights or remedies of the Authority.

23.5	The Consultant shall not suspend the supply of the Services unless the Consultant is entitled to terminate the Agreement under clause 55.3 for failure to pay undisputed charges.

23.6 	The Contractor shall pay all the invoices of its sub-contractors within 30 days of receipt and shall ensure that the same timescale for payment is passed down its supply chain

24	Recovery of Sums Due

24.1	Wherever under the Agreement any sum of money is recoverable from or payable by the Consultant (including any sum which the Consultant is liable to pay to the Authority in respect of any breach of the Agreement), the Authority may unilaterally deduct that sum from any sum then due, or which at any later time may become due to the Consultant under the Agreement or under any other agreement or contract with the Authority.

24.2	Any overpayment by the Authority to the Consultant, whether of the Price or Tax, shall be a sum of money recoverable by the Authority from the Consultant pursuant to clause 24.1 above.

24.3	The Consultant shall make any payments due to the Authority without any deduction whether by way of set-off, counterclaim, discount, abatement or otherwise unless the Consultant has a valid court order requiring an amount equal to such deduction to be paid by the Authority to the Consultant.

#### 25       Currency

25.1	Any requirement of Law to account for the Services in any currency (or to prepare for such accounting), instead of and/or in addition to sterling, shall be implemented by the Consultant at nil charge to the Authority.

25.2	The Authority shall provide all reasonable assistance to facilitate compliance by the Consultant under clause 25.1.

#### 26       Change of Law

26.1	The Consultant shall neither be relieved of its obligations to perform the Services in accordance with the terms of the Agreement nor be entitled to an increase in the Price and/or any charges payable by the Consultant as the result of:

- a General Change in Law; or

- a Specific Change in Law where the effect of that Specific Change in Law on the Services is known at the Commencement Date whether by publication of a Bill, as part of a Government Departmental Consultation paper, a draft Statutory Instrument, a proposal in the Official Journal of the European Union or otherwise.

26.2	If a Specific Change in Law occurs or will occur during the Term (other than those referred to in clause 26.1), the Consultant shall notify the Authority of the likely effects of that change, including:

- whether any change is required to the Services, the Price or the Agreement; and

- whether any relief from compliance with the Consultant’s obligations is required, including any obligation to achieve any milestones or to meet any service level requirements at any time.

26.3	As soon as practicable after any notification in accordance with clause 26.2 the Parties shall discuss and agree the matters referred to in that clause and any ways in which the Consultant can mitigate the effect of the Specific Change of Law, including:

(a)	providing evidence that the Consultant has minimised any increase in costs or maximised any reduction in costs, including in respect of the costs of its subcontractors;

(b)	demonstrating that a foreseeable Specific Change in Law had been taken into account by the Consultant before it occurred;

(c)	giving evidence as to how the Specific Change in Law has affected the cost of providing the Services; and

(d)	demonstrating that any expenditure that has been avoided has been taken into account in amending the Price.

26.4	Any increase in the Price or relief from the Consultant’s obligations agreed by the Parties pursuant to this clause 26 shall be implemented in accordance with clause 45.

Part 4  -  Statutory Obligations, Codes of Practice and Regulations

27	Prevention of Corruption

27.1	The Authority may terminate this Agreement and recover all its loss if the Consultant, its employees or anyone acting on the Consultant's behalf do any of the following things:

(a)	offer, give or agree to give to anyone any inducement or reward in respect of this or any other Authority contract (even if the Consultant does not know what has been done); or

(b)	commit an offence under the Bribery Act 2010 or Section 117(2) of the Local Government Act 1972; or

(c)	commit any fraud in connection with this or any other Authority contract whether alone or in conjunction with Authority Members, Consultants or employees.

Any clause limiting the Consultant's liability shall not apply to this clause.

28	Discrimination

28.1	The Consultant must:

(a)	operate an equal opportunities policy for as long as this Agreement is in force; and

(b)	provide the Authority with a copy of any such policy at the Authority’s request

28.2	The Consultant must use all reasonable endeavors to make sure that its equal opportunities policy complies with all statutory obligations as regards discrimination on the grounds of colour, race, nationality, cultural or ethnic origin, marital status, gender, age, disability, religion or sexual orientation in relation to:

(a)	decisions made by it in the recruitment, training or promotion of staff employed or to be employed in the provision of the Services;

(b)	the provision of the Services; and

(c)	the carrying out of its obligations under this Agreement.

28.3	In providing the Services, the Consultant must observe as far as possible the Code and the Human Rights Act 1998

28.4	The Consultant must provide the Authority with such information as it may reasonably require in order for the Authority to assess the Consultant’s compliance with the Code.

28.5	If any Court or Tribunal, or the Equality and Human Rights Commission (or any body which may replace the Commission) makes a finding that the Consultant has unlawfully discriminated against any person in the provision of the Services then the Consultant must:

(a)	take all necessary steps to make sure that the unlawful discrimination does not happen again; and

(b)	notify the Authority in writing of the finding and the steps taken to prevent its re-occurrence.

29	The Contracts (Rights of Third Parties) Act 1999

29.1	Nothing in this Agreement confers or purports to confer on any third party any benefit or any right to enforce any term of this Agreement and for the avoidance of doubt the provisions of the Contracts (Rights of Third Parties) Act 1999 are expressly excluded from this Agreement.

30	Health and Safety

30.1	The Consultant shall promptly notify the Authority of any health and safety hazards, which may arise in connection with the performance of the Agreement.  The Authority shall promptly notify the Consultant of any health and safety hazards which may exist or arise at the Authority’s Premises and which may affect the Consultant in the performance of the Agreement.

30.2	The Consultant shall notify the Authority's Representative immediately in the event of any incident occurring in the performance of the Agreement on the Authority’s Premises where that incident causes any personal injury, damage to property which could give rise to personal injury or any incident falling into scope of the Reporting of Injuries, Diseases and Dangerous Occurrences Regulations 1995.

30.3	The Consultant shall comply with the requirements of the Health and Safety at Work etc. Act 1974 and any other acts, orders, regulations and codes of practice relating to health and safety, which may apply to Staff and other persons working on the Premises in the performance of the Agreement.

30.4	The Consultant shall ensure that its health and safety policy statement (as required by the Health and Safety at Work etc. Act 1974) is made available to the Authority on request.

31	Disclosure and Barring Service

### 31.1	The Consultant shall procure that in respect of all potential Staff who will be undertaking a regulated activity as defined by the Safeguarding Vulnerable Groups Act 2006 as amended by the Protection of Freedoms Act 2012 and in any regulations or guidance made thereunder, before the member of Staff begins to perform any of the Services:

#### (a)       each member of Staff is questioned as to whether he or she has any convictions or cautions; and

#### (b)      the results are obtained of a check of the most extensive available kind made with the Disclosure and Barring Service in respect of each member of Staff and the results of such checks are notified to the Authority.  The check for each member of Staff shall include:

#### (i)      a search of the list held pursuant to the Protection of Children Act 1999  where the performance of the Services may involve contact with children including any new list replacing the same in accordance with the Safeguarding Vulnerable Groups Act 2006 as amended by the Protection of Freedoms Act 2012); and/or

(ii) 	a search of the list held pursuant to Part VII of the Care Standards Act 2000 where the performance of the Services may involve contact with vulnerable adults (as defined in the Care Standards Act) including any new list replacing the same in accordance with the Safeguarding Vulnerable Groups Act 2006 as amended by the Protection of Freedoms Act 2012.

#### 31.2   	The Consultant shall procure that no person who discloses any convictions or cautions, or who is found to have any convictions or cautions or other disclosed information following the results of a Disclosure and Barring Service check, is employed or engaged by the Consultant or on the Consultant’s behalf without Approval where that conviction or other disclosed information is incompatible with the type of work being undertaken by the member of Staff in providing the Services.

#### 31.3	The Consultant must provide the Authority with written confirmation that a Disclosure and Barring Service check has been completed and that this has not revealed any matter affecting the suitability of the person to work with children or vulnerable adults as referred to in clause 31.2.

#### 31.4              The Consultant shall procure that the Authority is kept advised at all times of any member of Staff who, subsequent to his/her commencement of employment as a member of Staff, receives a conviction or caution or whose previous convictions become known to the Consultant or in respect of which information relating to other disclosed information that may affect their suitability to work with children or vulnerable adults becomes known to the Consultant.  It is the responsibility of the Consultant to obtain any necessary consent to disclose such evidence to the Authority.

#### 31.5             For the avoidance of doubt the provisions of this clause also apply to the Consultant`s use of any volunteers in the performance of the Services

32		Environmental, social and labour requirements

32.1	In performance of their obligations under the Agreement the   Contractor shall comply with applicable obligations in the field of environmental, social and labour law, collective agreements and the international environmental social and labour law provisions listed in Annex X of the Public Contracts Directive.

Part 5 - Protection of Information

33	Data Protection Act

33.1	The Consultant shall (and shall procure that any of its Staff involved in the provision of the Agreement) comply with any notification requirements under the DPA and both Parties will duly observe all their obligations under the DPA which arise in connection with the Agreement.

33.2	Notwithstanding the general obligation in clause 33.1, where the Consultant is processing personal data (as defined by the DPA) as a data processor for the Authority (as defined by the DPA) the Consultant shall ensure that it has in place appropriate technical and organisational measures to ensure the security of the personal data (and to guard against unauthorised or unlawful processing of the personal data and against accidental loss or destruction of, or damage to, the personal data), as required under the Seventh Data Protection Principle in Schedule 1 to the DPA; and

- provide the Authority with such information as the Authority may reasonably require to satisfy itself that the Consultant is complying with its obligations under the DPA;

- promptly notify the Authority of any breach of the security measures required to be put in place pursuant to clause 33.2; and

- ensure it does not knowingly or negligently do or omit to do anything which places the Authority in breach of the Authority’s obligations under the DPA.

33.3	The provisions of this clause shall apply during the continuance of the Agreement and indefinitely after its expiry or termination.

33.4	The Consultant acknowledges that the Authority, as the data controller under the DPA, may receive a Subject Access Request and as such shall assist and co-operate (at the Authority’s expense) with the Data Protection Officer to enable the Authority to comply with the Subject Access Request.

33.5	The Consultant shall and shall procure that its sub-contractors shall:

(a)	transfer any Subject Access Request received directly from an applicant to the Data Protection Officer as soon as practicable after receipt and in any event within 1 Working Day of receiving the request;

(b)	provide the Data Protection Officer with a copy of all information required in respect of the Subject Access Request in its possession or power in the form that the Authority requires within 27 Calendar Days (or such other period as the Authority may specify) of the Authority requesting that information; and

(c) 	provide all necessary assistance as reasonably requested by the Data Protection Officer to enable the Authority to respond to a Subject Access Request within the timescale stipulated under the DPA.

33.6	Where a third party request for personal information from governmental and public bodies including but not limited to the Police or HM Revenue and Customs, is received, the Consultant shall:

(a)	transfer the request to the Data Protection Officer who will register the request and undertake the necessary checks to ensure the authenticity of the requester

(b)	transfer the information requested to the Data Protection Officer within 3 Working Days of receiving the registered request from the Data Protection Officer

33.7	Notwithstanding the general obligation relating to notification in clause 33.1, where the Consultant is processing data (as defined by the DPA) as a data processor on behalf of the Authority and the Consultant makes a change which results in a duty to notify (pursuant to the DPA and the Data Protection (Notification and Notification Fees Regulations 2000 (as amended) (“the 2000 Regulations”)), the Consultant shall ensure that it:

(a)	ensures that the Contract Manager has full details of changes as soon as practicable before making any such change (in any event being not less than 30 Calendar Days before making the change);

(b)	provides the Authority with such information and assistance as the Authority may reasonably require to ensure it is able to comply with its obligations under the DPA and the 2000 Regulations; and

(c)	ensures it does not knowingly or negligently do or omit to do anything that places the Authority in breach of the Authority’s obligations under either the DPA or the 2000 Regulations.

33.8	Where any database is used by the Consultant in providing the Services, clause 33.7 does not give the Consultant any right to amend or change the database without prior written approval.

33.9	Without prejudice to the general obligation to provide information and assistance under clause 33.7(b), reference to “full details of changes” to be provided to the Contract Manager in accordance with clause 33.7(a) shall include the provision of information in relation to:

(a)	purpose (main and any sub-purposes as well as whether it is a statutory purpose (if so, under what legislation) ;

(b)	data subjects;

(c)	data classes;

(d)	sources of data;

(e)	recipients;

(f)  	processing criteria required under the DPA; and

(g)	whether there is any transfer of data any country outside the European Economic Area.

33.10	Where the Authority makes a notification to the Information Commissioner pursuant to its obligations under the DPA or the 2000 Regulations, the Consultant shall not implement any change that amends the Authority’s details registered with the Information Commissioner’s Office until such time as the Information Commissioner has updated the Authority’s registration details, as advised by the Data Protection Officer.

34	Confidentiality

34.1	Each Party:-

- shall treat all Confidential Information belonging to the other Party as confidential and safeguard it accordingly; and

- shall not disclose any Confidential Information belonging to the other Party to any other person without the prior written consent of the other Party, except to such persons and to such extent as may be necessary for the performance of the Agreement or except where disclosure is otherwise expressly permitted by the provisions of the Agreement.

34.2	The Consultant shall ensure that Staff or its professional advisors or consultants are aware of the Consultant’s confidentiality obligations under the Agreement.  Additionally, where it is considered necessary in the opinion of the Authority, the Consultant shall ensure that Staff or such professional advisors or consultants sign a confidentiality undertaking before commencing work in connection with the Agreement.

34.3	The provisions of clauses 34.1 to 34.2 shall not apply to any Confidential Information received by one Party from the other:

(a)	which is or becomes public knowledge (otherwise than by breach of this clause);

(b)	which was in the possession of the receiving Party, without restriction as to its disclosure, before receiving it from the disclosing Party;

(c)	which is received from a third party who lawfully acquired it and who is under no obligation restricting its disclosure;

(d)	is independently developed without access to the Confidential Information; or

(e)	which must be disclosed pursuant to a statutory, legal or parliamentary obligation placed upon the Party making the disclosure, including any requirements for disclosure under the FOIA or the Environmental Information Regulations pursuant to clause 37.

34.4	Nothing in this clause shall prevent the Authority:

- disclosing any Confidential Information for the purpose of:

(i)	the examination and certification of the Authority’s accounts; or

(ii) 	any examination pursuant to Sections 44 and 46 of the Audit Commission Act 1998 of the economy, efficiency and effectiveness with which the Authority has used its resources; or

- disclosing any Confidential Information obtained from the

Consultant:

(i)	to any government department or any other Contracting Authority.  All government departments or Contracting Authorities receiving such Confidential Information shall be entitled to further disclose the Confidential Information to other government departments or other Contracting Authorities on the basis that the information is confidential and is not to be disclosed to a third party which is not part of any government department or any Contracting Authority; or

(ii)	to any person engaged in providing any services to the Authority for any purpose relating to or ancillary to the Agreement;

(c)	provided that in disclosing information under sub-paragraph (b) the Authority discloses only the information which is necessary for the purpose concerned and requires that the information is treated in confidence and that a confidentiality undertaking is given where appropriate.

34.5	Nothing in this clause shall prevent either Party from using any techniques, ideas or know-how gained during the performance of the Agreement in the course of its normal business, to the extent that this does not result in a disclosure of Confidential Information or an infringement of Intellectual Property Rights.

34.6   The Parties acknowledge that, except for any information which is

exempt from disclosure in accordance with the provisions of the FOIA,

the text of this Agreement, and any Schedules to this Agreement, is not

Confidential Information. The Authority shall be responsible for

determining in its absolute discretion whether any part of the Agreement

or its Schedules is exempt from disclosure in accordance with the

provisions of the Act.

  - Notwithstanding any other term of this Agreement, the Consultant

hereby gives its consent for the Authority to publish this Agreement and

its Schedules in its entirety, including from time to time agreed changes

to the Agreement, to the genera! public in whatever form the Authority

decides.

35	Security of Confidential Information

35.1	In order to ensure that no unauthorised person gains access to any Confidential Information or any data obtained in the performance of the Agreement, the Consultant undertakes to maintain security systems approved by the Authority. Where necessary to prevent such access, the Authority may require the Consultant to alter any security systems at any time during the Term at the Consultant’s expense.

35.2	The Consultant will immediately notify the Authority of any breach of security in relation to Confidential Information and all data obtained in the performance of the Agreement and will keep a record of such breaches.  The Consultant will use its best endeavours to recover such Confidential Information or data however it may be recorded.  This obligation is in addition to the Consultant’s obligations under clause 34.  The Consultant will co-operate with the Authority in any investigation that the Authority considers necessary to undertake as a result of any breach of security in relation to Confidential Information or data.

## 36	Authority Policies

36.1	The Authority has a whistle blowing policy to encourage its employees and the public to bring into the open issues concerning dishonesty involving the Authority.  The Consultant shall ensure that its staff are made aware of this policy which is available on the Authority's website.

36.2	Where the Authority’s “Customer Services Charter” is applicable to the Services, the Consultant shall use its best endeavours to ensure that the standards set out in the Charter are met.

36.3	Where the Consultant has been appointed as agent for the Authority and under this Agreement is required to let contracts, the Consultant shall comply with the Authority’s Standing Orders relating to Contracts (contained in Part 4 of the Authority’s Constitution).

37	Freedom of Information

37.1 	The Consultant acknowledges that the Authority is subject to the requirements of the FOIA and the Environmental Information Regulations and shall assist and cooperate with the Authority (at the Consultant’s expense) to enable the Authority to comply with these Information disclosure requirements.

37.2	The Consultant shall and shall procure that its sub-contractors shall:

(a)		transfer the Request for Information to the Authority as soon as practicable after receipt and in any event within two Working Days of receiving a Request for Information;

(b)		provide the Authority with a copy of all Information in its possession or power in the form that the Authority requires within five Working Days (or such other period as the Authority may specify) of the Authority requesting that Information; and

(c)	provide all necessary assistance as reasonably requested by the Authority to enable the Authority to respond to a Request for Information within the time for compliance set out in section 10 of the FOIA or regulation 5 of the Environmental Information Regulations.

37.3 	The Authority shall be responsible for determining at its absolute discretion whether the Commercially Sensitive Information and/or any other Information:

(a)	is exempt from disclosure in accordance with the provisions of the FOIA or the Environmental Information Regulations;

(b)	is to be disclosed in response to a Request for Information, and in no event shall the Consultant respond directly to a Request for Information unless expressly authorised to do so by the Authority.

37.4 	The Consultant acknowledges that the Authority may, acting in accordance with the Department for Constitutional Affairs’ Code of Practice on the Discharge of Functions of Public Authorities under Part I of the Freedom of Information Act 2000, be obliged under the FOIA or the Environmental Information Regulations to disclose Information:-

(a)	without consulting with the Consultant, or

(b)		following consultation with the Consultant and having taken its views into account.

37.5 	The Consultant shall ensure that all Information produced in the course of the Agreement or relating to the Agreement is retained for disclosure and shall permit the Authority to inspect such records as requested from time to time.

## 37.6 	The Consultant acknowledges that any lists or Schedules provided by it outlining Confidential Information are of indicative value only and that the Authority may nevertheless be obliged to disclose Confidential Information in accordance with clause 37.4.

38	Publicity, Media and Official Enquiries

38.1	The Consultant shall not make any press announcements or publicise the Agreement or any part thereof in any way, except with the Approval of the Contract Manager.

38.2	The Consultant shall take all reasonable steps to ensure the observance of the provisions of clause 38.1 by their Staff.

38.3	The provisions of this clause shall apply during the continuance of the Agreement and indefinitely after its expiry or termination.

39	Intellectual Property Rights

39.1	All Intellectual Property Rights in any specifications, instructions, plans, data, drawings, databases, patents, patterns, models, designs or other material:

(a)	furnished to or made available to the Consultant by the Authority shall remain the property of the Authority;

(b)	prepared by or for the Consultant for use, or intended use, in relation to the performance of the Agreement shall belong to the Authority and the Consultant shall not, and shall procure that the Consultant’s employees, servants, agents, suppliers and sub-contractors shall not, (except when necessary for the implementation of the Agreement) without prior Approval, use or disclose any such Intellectual Property Rights, or any other information (whether or not relevant to the Agreement) which the Consultant may obtain in performing the Agreement except information which is in the public domain.

39.2	The Consultant shall procure that the owner of the rights grants to the Authority a non-exclusive licence, or if itself a licensee of those rights, shall grant to the Authority an authorised sub-licence, to use, reproduce, and maintain the material. Such licence or sub-licence shall be non-exclusive, perpetual and irrevocable, shall include the right to sub-license, transfer, novate or assign to other Contracting Authorities, the Replacement Consultant or to any other third party providing services to the Authority, and shall be granted at no cost to the Authority.

39.3	It is a condition of the Agreement that the Services will not infringe any Intellectual Property Rights of any third party and the Consultant shall during and after the Term on written demand indemnify and keep indemnified the Authority against all actions, suits, claims, demands, losses, charges, damages, costs and expenses and other liabilities which the Authority may suffer or incur as a result of or in connection with any breach of this clause, except where any such claim relates to:

(a)	designs furnished by the Authority;

(b)	the use of data supplied by the Authority which is not required to be verified by the Consultant under any provision of the Agreement.

39.4	The Authority shall notify the Consultant in writing of any claim or demand brought against the Authority for infringement or alleged infringement of any Intellectual Property Right in materials supplied or licensed by the Consultant.  The Consultant shall at its own expense conduct all negotiations and any litigation arising in connection with any claim for breach of Intellectual Property Rights in materials supplied or licensed by the Consultant, provided always that the Consultant:

(a)	shall consult the Authority on all substantive issues which arise during the conduct of such litigation and negotiations;

(b)	shall take due and proper account of the interests of the Authority; and

(c)	shall not settle or compromise any claim without the Authority’s prior written consent (not to be unreasonably withheld or delayed).

39.5	If a claim, demand or action for infringement or alleged infringement of any Intellectual Property Right is made in connection with the Agreement or in the reasonable opinion of the Consultant is likely to be made, the Consultant may at its own expense and subject to the consent of the Authority (not to be unreasonably withheld or delayed) either:

(a)	modify any or all of the Services without reducing the performance or functionality of the same, or substitute alternative Services of equivalent performance and functionality, so as to avoid the infringement or the alleged infringement, provided that the terms herein shall apply with any necessary changes to such modified Services or to the substitute Services; or

(b)	procure a licence to use and provide the Services, which are the subject of the alleged infringement, on terms which are acceptable to the Authority.

39.6	At the termination of the Agreement the Consultant shall immediately return to the Authority all materials, work or records held, including any back-up media.

##### 40	Copyright

40.1	Copyright in the documents comprising the Agreement shall vest in the Authority but the Consultant may obtain or make at their own expense any further copies required for use by them for performing the Agreement.

41	Audit and the Audit Commission

41.1	The Consultant shall keep and maintain until six years after the Agreement has been completed, or as long a period as may be agreed between the Parties, full and accurate records of the Agreement including the Services provided under it, all expenditure reimbursed by the Authority, and all payments made by the Authority.  The Consultant shall on request afford the Authority or the Authority’s representatives such access to those records as may be required by the Authority in connection with the Agreement.

###### 42	Local Commissioner

42.1	Where the Local Commissioner conducts an investigation into a complaint out of or in connection with the provision of the Services or any part of them, the Consultant shall at its own cost:-

(a)	provide any information requested by the Local Commissioner or by the Authority within the timescale allotted; and

(b)	attend any meetings with the Local Commissioner and/or the Authority as required for the purposes of the investigation; and

(c)	promptly allow access to and investigation of any relevant documents and data and if requested provide copies; and

(d)	permit the Local Commissioner and/or the Authority to interview any members of its staff in connection with the investigation; and

(e)	arrange for relevant members of its staff to appear as witnesses in any ensuing legal proceedings or internal proceedings of the Authority; and

(f)	co-operate fully and promptly in every way required by the Local Commissioner during the course of the investigation; and

(g)	at the request of the Authority, issue a suitable apology to the complainant.

42.2	The Authority and the Consultant agree that the Authority shall take action in response:-

(a)	to reports of the Local Commissioner in respect of the Services which conclude that injustice has been caused to a person aggrieved in consequence of maladministration, such action to be commensurate with the findings of such reports; or

(b)	if, following a report referred to in clause 42.2(a), recommendations are made by the Local Commissioner, to comply with such recommendations.

42.3	The Consultant shall be liable for and shall fully and promptly indemnify the Authority against all costs, expenses and losses properly incurred or suffered arising, be it directly or indirectly, out of or in connection with the compliance with, or the implementation of any actions in response to, a report of, or recommendations by, the Local Commissioner pursuant to clause 42.2 to the extent that the said costs, expenses and losses are due to the Consultant's failure (through act or omission) to exercise the level of skill, care and diligence which would be reasonably expected from an efficient and effective Consultant of the Services.

Part 6 – Control of the Agreement

43	Assignment and Sub-Contracting

43.1	The Consultant shall not assign, sub-contract or in any other way dispose of the Agreement or any part of it without prior Approval.  Sub-contracting any part of the Agreement shall not relieve the Consultant of any obligation or duty attributable to the Consultant under the Agreement.

43.2	The Consultant shall be responsible for the acts and omissions of its sub-contractors as though they are its own.

44	Waiver

44.1	The failure of either Party to insist upon strict performance of any provision of the Agreement or the failure of either Party to exercise any right or remedy shall not constitute a waiver of that right or remedy and shall not cause a diminution of the obligations established by the Agreement.

44.2	No waiver shall be effective unless it is expressly stated to be a waiver and communicated to the other Party in writing in accordance with the provisions of clause 6.

44.3	A waiver of any right or remedy arising from a breach of the Agreement shall not constitute a waiver of any right or remedy arising from any other or subsequent breach of the Agreement.

45	Variation of the Services

45.1	The Authority reserves the right on giving reasonable written notice from time to time to require changes to the Services (whether by way of the removal of Services, the addition of new Services, or increasing or decreasing the Services or specifying the order in which the Services are to be performed or the locations where the Services are to be provided) for any reasons whatsoever.

45.2	Any such Variation shall be communicated in writing by the Contract Manager to the Consultant’s Representative in accordance with the notice provisions of clause 6.  All Variations shall be in the form of an addendum to the Agreement.

45.3	In the event of a Variation the Price may also be varied.  Such Variation in the Price shall be calculated by the Consultant and agreed in writing with the Authority and shall be such amount as properly and fairly reflects the nature and extent of the Variation in all the circumstances.  Failing agreement the matter shall be determined by negotiation or mediation in accordance with the provisions of clause 65.

45.4	The Consultant shall provide such information as may be reasonably required to enable such varied price to be calculated.

46	Severability

46.1	If any provision of the Agreement is held invalid, illegal or unenforceable for any reason by any court of competent jurisdiction, such provision shall be severed and the remainder of the provisions of the Agreement shall continue in full force and effect as if the Agreement had been executed with the invalid, illegal or unenforceable provision eliminated.

46.2	In the event of a holding of invalidity so fundamental as to prevent the accomplishment of the purpose of the Agreement, the Parties shall immediately commence negotiations in good faith to remedy the invalidity.

47	Remedies in the Event of Inadequate Performance

47.1	In the event that the Authority is of the reasonable opinion that there has been a material breach of the Agreement by the Consultant, or the Consultant’s performance of its obligations under the Agreement has failed to meet the requirement set out in the Specification Schedule, then the Authority may, without prejudice to its rights under clause 55 of the Agreement, do any of the following:

(a)	make such deduction from the Price to be paid to the Consultant as the Authority shall reasonably determine to reflect sums paid or sums which would otherwise be payable in respect of such of the Services as the Consultant shall have failed to provide or performed inadequately;

(b)	without terminating the Agreement, itself provide or procure the provision of part of the Services until such time as the Consultant shall have demonstrated to the reasonable satisfaction of the Authority that the Consultant will be able to perform such part of the Services in accordance with the Agreement;

(c)	without terminating the whole of the Agreement, terminate the Agreement in respect of part of the Services only (whereupon a corresponding reduction in the Price shall be made) and thereafter itself provide or procure a third party to provide such part of the relevant Services; and/or

(d)	terminate, in accordance with clause 56, the whole of the Agreement.

47.2	The Authority may charge to the Consultant any cost reasonably incurred by the Authority and any reasonable administration costs in respect of the provision of such part of the relevant Services by the Authority or by a third party to the extent that such costs exceed the Price which would otherwise have been payable to the Consultant for such part of the relevant Services.

47.3	If the Consultant fails to perform any of the Services to the reasonable satisfaction of the Authority and such failure is capable of remedy, then the Authority shall instruct the Consultant to remedy the failure and the Consultant shall at its own cost and expense remedy such failure (and any damage resulting from such failure) within 10 Working Days or such other period of time as the Authority may direct.

47.4    In the event that:

(a)	the Consultant fails to comply with clause 47.3. above and the failure, is materially adverse to the commercial interests of the Authority or prevent the Authority from discharging a statutory duty; or

(b)	the Consultant persistently fails to comply with clause 47.3 above,

the Authority reserves the right to terminate the Agreement by notice in writing with immediate effect.

47.5	The remedies of the Authority under this clause may be exercised successively in respect of any one or more failures by the Consultant.

48	Remedies Cumulative

48.1	Except as otherwise expressly provided by the Agreement, all remedies available to either Party for breach of the Agreement are cumulative and may be exercised concurrently or separately, and the exercise of any one remedy shall not be deemed an election of such remedy to the exclusion of other remedies.

49	Monitoring of Performance

49.1	The Consultant shall comply with the monitoring arrangements set out in Monitoring Schedule including, but not limited to, providing such data and information as the Consultant may be required to produce under the Agreement.

50	Possible Extension of Term – NOT APPLICABLE

51	Novation

51.1	The Authority shall be entitled to assign, novate or otherwise dispose of its rights and obligations under this Agreement or any part thereof to any Contracting Authority, private sector body or any other body established under statute (“Transferee”) provided that any such assignment, novation or other disposal shall not increase the burden of the Consultant’s obligations under this Agreement.

51.2	The Authority shall be entitled to disclose to any Transferee any Confidential Information of the Consultant, which relates to the performance of the Agreement by the Consultant.  In such circumstances the Authority shall authorise the Transferee to use such Confidential Information only for purposes relating to the performance of the Agreement and for no other purposes and shall take all reasonable steps to ensure that the Transferee accepts an obligation of confidence.

Part 7 - Liabilities

52	Indemnity and Insurance

52.1	Neither Party excludes or limits liability to the other Party for death or personal injury caused by its negligence or for any breach of any obligations implied by Section 12 of the Sale of Goods Act 1979.51.2	The Consultant shall take out and maintain with a reputable insurance company, and shall ensure that all professional consultants or sub-contractors involved in the provision of the Services hold and maintain with a reputable insurance company, employers liability and public liability insurance in a minimum amount of five million pounds (£5,000,000) for each and every claim, act or occurrence or series of acts, claims or occurrences.  Such insurance shall be maintained for a minimum of 6 (six) years following the expiration or earlier termination of the Agreement.

52.2	The Consultant shall take out and maintain with a reputable insurance company, and shall ensure that all professional consultants or sub-contractors involved in the provision of the Services hold and maintain with a reputable insurance company, employers liability and public liability insurance in a minimum amount of five million pounds (£5,000,000) for each and every claim, act or occurrence or series of acts, claims or occurrences.  Such insurance shall be maintained for a minimum of 6 (six) years following the expiration or earlier termination of the Agreement.

52.3	The Consultant shall fully and promptly indemnify the Council against all direct losses, injury, damages, costs, expenses, liabilities, claims or proceedings incurred by the Council as a result of any act, default or negligence by the Consultant or any of its employees in carrying out its obligations under this Agreement except and to the extent that it is due to the act, default or negligence of the Council or any of its employees in the course of their employment.

52.4	Where the Consultant is required to come onto premises owned by the Authority, the Consultant shall not do or omit to do anything that could cause any insurance policy on or in relation to the Authority’s premises to become wholly or partly void or voidable, or do or omit anything by which additional insurance premiums may become payable.

52.5	Subject always to clause 52.1; in no event shall either Party be liable to the other for:

(a) 	loss of profits, business, revenue or goodwill and/ or

(b) 	indirect or consequential loss or damage.

52.6	The Consultant shall produce to the Contract Manager, on request, copies of all insurance policies referred to in this clause or a broker’s verification of insurance to demonstrate that the appropriate cover is in place, together with receipts or other evidence of payment of the latest premia due under those policies.

52.7	If, for whatever reason, the Consultant fails to give effect to and maintain the insurances required by this Agreement the Authority may make alternative arrangements to protect its interests and may recover the costs of such arrangements from the Consultant.

52.8	The requirement to effect insurance by the Consultant under clause 52.1 shall not in any way be deemed to amend or restrict the liability of the Consultant arising under clause 52.2.

53	Professional Indemnity

53.1	The Consultant shall hold and maintain professional indemnity insurance cover and shall ensure that all professional consultants or sub-contractors involved in the provision of the Services hold and maintain appropriate cover.  To comply with its obligations under this clause 53.1, and as a minimum, the Consultant shall ensure professional indemnity insurance held by the Consultant and by any agent, sub-contractor or consultant involved in the performance of Services has a limit of indemnity of not less than [2] million pounds (£2,000,000) for any occurrences arising out of each and every event.  Such insurance shall be maintained for a minimum of 6 (six) years following the expiration or earlier termination of the Agreement.

54	Warranties and Representations

54.1	The Consultant warrants and represents that:

(a)	the Consultant has the full capacity and authority and all necessary consents (including, but not limited to, where its procedures so require, the consent of its parent company) to enter into and perform the Agreement and that the Agreement is executed by a duly authorised representative of the Consultant;

(b)	the Consultant shall discharge its obligations hereunder with all due skill, care and diligence including but not limited to best industry practice;

(c)	all obligations of the Consultant pursuant to the Agreement shall be performed and rendered by appropriately experienced, qualified and trained Staff with all due skill, care and diligence;

(d)	the Consultant is not in default in the payment of any due and payable taxes or in the filing, registration or recording of any document or under any legal or statutory obligation or requirement which default might have a material adverse effect on its business, assets or financial condition or its ability to observe or perform its obligations under the Agreement.

Part 8 – Default, Disruption and Termination

55	Termination on Change of Control and Insolvency

55.1	The Authority may terminate the Agreement by notice in writing with immediate effect where:

(a)	the Consultant undergoes a change of control, within the meaning of section 416 of the Income and Corporation Taxes Act 1988, which impacts adversely and materially on the performance of the Agreement; or

(b)	the Consultant is an individual or a firm and a petition is presented for the Consultant’s bankruptcy, or a criminal bankruptcy order is made against the Consultant or any partner in the firm, or the Consultant or any partner in the firm makes any composition or arrangement with or for the benefit of creditors, or makes any conveyance or assignment for the benefit of creditors, or if an administrator is appointed to manage the Consultant’s or firm’s affairs; or

(c)	the Consultant is a company, if the company passes a resolution for winding up or dissolution (otherwise than for the purposes of and followed by an amalgamation or reconstruction) or an application is made for, or any meeting of its directors or members resolves to make an application for an administration order in relation to it or any party gives or files notice of intention to appoint an administrator of it or such an administrator is appointed, or the court makes a winding-up order, or the company makes a composition or arrangement with its creditors, or an administrative receiver, receiver, manager or supervisor is appointed by a creditor or by the court, or possession is taken of any of its property under the terms of a fixed or floating charge; or

(d)	where the Consultant is unable to pay its debts within the meaning of section 123 of the Insolvency Act 1986; or

(e)	any similar event occurs under the law of any other jurisdiction.

55.2	The Authority may only exercise its right under clause 55.1(a) within six months after a change of control occurs and shall not be permitted to do so where it has agreed in advance to the particular change of control that occurs.  The Consultant shall notify the Contract Manager immediately when any change of control occurs.

55.3	If the Consultant, being an individual, shall die or be adjudged incapable of managing his or her affairs within the meaning of Part VII of the Mental Health Act 1983, the Authority shall be entitled to terminate the Agreement by notice to the Consultant or the Consultant’s Representative with immediate effect.

56	Termination on Default

56.1	The Authority may terminate the Agreement, or terminate the provision of any part of the Agreement by written notice to the Consultant or the Consultant’s Representative with immediate effect if the Consultant commits a Default and if:

(a)	the Consultant has not remedied the Default to the satisfaction of the Authority within 21 Working Days, or such other period as may be specified by the Authority, after issue of a written notice specifying the Default and requesting it to be remedied; or

(b)	the Default is not, in the opinion of the Authority, capable of remedy; or

(c)	the Default is a fundamental breach of the Agreement.

#### 56.2		In the event that through any Default of the Consultant, data transmitted or processed in connection with the Agreement is either lost or sufficiently degraded as to be unusable, the Consultant shall be liable for the cost of reconstitution of that data and shall provide a full credit in respect of any charge levied for its transmission and shall reimburse the Authority for any costs charged in connection with such Default of the Consultant.

#### 56.3		The Consultant may terminate the Agreement if the Authority is in material breach of its obligations to pay undisputed charges by giving the Authority 60 Working Days notice specifying the breach and requiring its remedy.  The Consultant’s right of termination under this clause 56.3 shall not apply to non payment of the charges or Price where such non payment is due to the Authority exercising its rights under clauses 24.1 and 47.2.

57	Break

57.1	The Authority shall have the right to terminate the Agreement, or to terminate the provision of any part of the Agreement at any time by giving 1 Months’ written notice to the Consultant.

58	Termination under Public Contracts Directive

The Authority shall be entitled by notice having immediate effect if any of the following grounds apply:-

(a) Where the Agreement has been subject to a substantial modification that constitutes a new contract award

(b) Where it is discovered after contract award that the Contractor should have been excluded on mandatory exclusion grounds

(c) Where the Court of Justice of the European Union has declared a serious infringement by the Authority meaning that the Agreement should not have been awarded by the Authority to the Contractor

59	Consequences of Termination

59.1	Where the Authority terminates the Agreement under clause 56, or terminates the provision of any part of the Agreement under that clause, and then makes other arrangements for the provision of Services, the Authority shall be entitled to recover from the Consultant the cost reasonably incurred of making those other arrangements and any additional expenditure incurred by the Authority throughout the remainder of the Initial Term or any Extension.  The Authority shall take all reasonable steps to mitigate such additional expenditure.  Where the Agreement is terminated under clause 56, no further payments shall be payable by the Authority to the Consultant until the Authority has established the final cost of making those other arrangements.

59.2	Where the Authority terminates the Agreement under clause 57, the Authority shall indemnify the Consultant against any commitments, liabilities or expenditure, which would otherwise represent an unavoidable loss by the Consultant by reason of the termination of the Agreement, provided that the Consultant takes all reasonable steps to mitigate such loss.  Where the Consultant holds insurance, the Consultant shall reduce its unavoidable costs by any insurance sums available. The Consultant shall submit a fully itemised and costed list of such loss, with supporting evidence, of losses reasonably and actually incurred by the Consultant as a result of termination under clause 57.

59.3	The Authority shall not be liable under clause 59.2 to pay any sum which:

(a)	was claimable under insurance held by the Consultant, and the Consultant has failed to make a claim on its insurance, or has failed to make a claim in accordance with the procedural requirements of the insurance policy; or

(b)	when added to any sums paid or due to the Consultant under the Agreement, exceeds the total sum that would have been payable to the Consultant if the Agreement had not been terminated prior to the expiry of the Initial Term.

60	Business Continuity and Disruption

60.1	The Consultant shall have business continuity plan to ensure the continuation of delivery of the Services in the event of serious disruption to either the Authority’s or the Consultant’s supplier’s premises and/or working arrangements.  The plan should focus upon the continuation of delivery of the Services and communication with users of the Services and the Authority.  The plan should detail the resources available to the branch from other sources in the company.

60.2	The Consultant shall immediately inform the Authority of any actual or potential industrial action, whether such action be by their own employees or others, which affects or might affect its ability at any time to perform its obligations under the Agreement.

60.3	In the event of industrial action by the Staff or the Consultant’s suppliers the Consultant shall seek Approval of its proposals for the continuance of the Consultant’s performance of the Services in accordance with its obligations under the Agreement.

60.4	If the Consultant’s proposals referred to in clause 60.3 are considered insufficient or unacceptable by the Authority, then the Agreement may be terminated by the Authority by notice in writing with immediate effect.

61	Recovery upon Termination

61.1	Termination or expiry of the Agreement shall be without prejudice to any rights and remedies of the Consultant and the Authority accrued before such termination or expiration and nothing in the Agreement shall prejudice the right of either Party to recover any amount outstanding at such termination or expiry.

61.2	At the Expiry Date (and howsoever arising) the Consultant shall forthwith deliver to the Authority upon request all the Authority’s Property (including but not limited to materials, documents, information, access keys) relating to the Agreement in its possession or under its control or in the possession or under the control of any permitted suppliers or sub-contractors and in default of compliance with this clause the Authority may recover possession thereof and the Consultant grants licence to the Authority or its appointed agents to enter (for the purposes of such recovery) any premises of the Consultant or its permitted suppliers or sub-contractors where any such items may be held.

61.3	At the Expiry Date (howsoever arising) the Consultant shall forthwith provide assistance to the Authority and any new consultant appointed by the Authority to continue or take over the performance of the Agreement in order to ensure an effective handover of all work then in progress.  The Consultant shall provide such assistance free of charge.

61.4	The provisions of this clause shall survive the continuance of the Agreement and indefinitely after its termination.

62	Force Majeure

62.1	Neither Party shall be liable to the other Party for any delay in or failure to perform its obligations under the Agreement (other than a payment of money) if such delay or failure results from a Force Majeure event.  Notwithstanding the foregoing, each Party shall use all reasonable endeavours to continue to perform its obligations hereunder for the duration of such Force Majeure event.  However, if any such event prevents either Party from performing all of its obligations under the Agreement for a period in excess of 2 Months, either Party may terminate the Agreement by notice in writing with immediate effect.

62.2	For the avoidance of doubt it is hereby expressly declared that the only events which shall afford relief from liability for failure or delay of performance of the Agreement shall be any event qualifying for Force Majeure hereunder.

## Part 9 – Best Value Duty

- 63	Authority’s Best Value Duty

63.1	The Parties agree and acknowledge that the 1999 Act applies to the Services provided under the Agreement and the Consultant shall, at no cost to the Authority, provide all reasonably necessary assistance to allow the Authority to comply with its Best Value Duty.

Part 10 – Dispute and Law

64	Governing Law and Language

64.1	This Agreement shall be governed by and interpreted in accordance with English law and the Parties submit to the jurisdiction of the courts of England and Wales.

64.2	The language of the Agreement is English and all design data, documents, correspondence and any other information shall be provided in English unless otherwise specified by the Authority in writing.

65	Dispute Resolution

65.1	The Parties shall attempt in good faith to negotiate a settlement to any dispute between them arising out of or in connection with the Agreement within 21 Working Days of either Party notifying the other of the dispute such efforts shall involve the escalation of the dispute to the relevant Group Director of the Authority and a senior manager or director of the Consultant (or equivalent) of each Party.

65.2	Nothing in this dispute resolution procedure shall prevent the Parties from seeking from any court of the competent jurisdiction an interim order restraining the other Party from doing any act or compelling the other Party to do any act.

65.3	If the dispute cannot be resolved by the Parties pursuant to clause 65.1 the dispute shall be referred to mediation pursuant to the procedure set out in clause 65.5 unless both parties agree to the dispute being referred to mediation.

65.4	The performance of the Agreement shall not be suspended, cease or be delayed by the reference of a dispute to mediation and the Consultant (or employee, agent, supplier or sub-contractor) shall comply fully with the requirements of the Agreement at all times.

65.5	The procedure for mediation and consequential provisions relating to mediation are as follows:

(a)	a neutral adviser or mediator (“the Mediator”) shall be chosen by agreement between the Parties or, if they are unable to agree within a reasonable period of time, then either Party may apply to the Centre for Effective Dispute Resolution (“CEDR”) to appoint a Mediator.

(b) If the Parties fail to reach agreement in the structured negotiations within 60 Working Days of the Mediator being appointed, or such longer period as may be agreed by the Parties, then any dispute or difference between them may be referred to the Courts.

# Section 3 - Background Information

Swindon Borough Council is currently investigating the feasibility of using district heating in the ongoing developments of Wichelstowe, New Eastern Villages and North Star.

Wichelstowe is a strategic urban extension to the South of Swindon of up to 4,500 homes. HNDU support has been granted for heat mapping and masterplanning to determine the feasibility and viability of a district energy system at Wichelstowe.

The New Eastern Villages (NEV) is the largest urban extension in the UK, and will comprise 8,000 dwellings across a number of new residential areas with associated infrastructure. The site presents a key opportunity to develop an exemplar new community but also brings challenges in terms of a co-ordinated approach. HNDU support has been granted for heat mapping and masterplanning to examine the strategic opportunity to develop a heat network at NEV assessing the challenges and opportunities and putting in place a step by step plan for delivery.

The North Star is a large-scale regeneration and expansion of an existing town centre leisure facility to include snow, arena and wider leisure development and presents a unique opportunity to begin a heat network in the heart of Swindon with expansion potential. Initially, the heat source is likely to be gas CHP.  HNDU support has been granted to build on existing heat mapping and masterplanning from 2012, to develop a detailed feasibility study of the potential for district heating and/or cooling.

The Council is inviting quotations for the submission of consultancy proposals for the provision of site heat mapping and masterplanning and a feasibility study.

- Heat mapping and masterplanning of Wichelstowe Urban extension to South Swindon (Work Package 1);

- Heat mapping and masterplanning of New Eastern Villages Urban Extension (Work Package 2); and

- Detailed feasibility study of North Star Leisure development (Work Package 3).

Work Packages 1 and 2 – Heat mapping and masterplanning, New Eastern Villages and Wichelstowe

Objective 1: Review study boundary

Objective 2: Identification and mapping of current heating, cooling and power demands

Objective 3: Identification and mapping of future heat demand

Objective 4: Identification of potential and mapping of existing heat supplies

Objective 5: Identify potential network routes and constraints

Objective 6: Develop detail on potential heat supplies

Objective 7: Network modelling to identify possible infrastructure routes and constraints

Work package 3: Detailed feasibility, North Star

Objective 8: Initial techno-economic feasibility

Objective 9: Detailed techno-economic feasibility

Objective 10: Proposed project phasing

Requirements across all three work packages

Objective 11: Identification and assessment of possible issues and constraints. Production of summary risk matrix

Objective 12: Opportunities to support local planning and development policies

Overview of requirements

Please refer to the Supporting Information Pack for a summary of the Councils’ strategic aims and objectives in respect of decentralised energy in Swindon Borough along with previously commissioned heat network research.

# Section 4 – Supplier Selection Questionnaire

# Note to Tenderers on Supplier Selection Questionnaire

# Please note: no changes can be made to the language and content within this section as this is part of the CCS questionnaire in accordance to the Public Contract Regulations 2015

Notes for completion

The “authority” means the public sector contracting authority, or anyone acting on behalf of the contracting authority, that is seeking to invite suitable Suppliers to participate in this procurement process.

“You”/ “Your” or “Supplier” means the body completing these questions i.e. the legal

entity seeking to be invited to the next stage of the procurement process and responsible for the information provided. The ‘Supplier’ is intended to cover any economic operator as defined by the Public Contracts Regulations 2015 and could be a registered company; charitable organisation; Voluntary Community and Social Enterprise (VCSE); Special Purpose Vehicle; or other form of entity.

The Supplier Selection Questionnaire has been designed to assess the suitability of a Supplier to deliver the authority’s contract requirement(s). If you are successful at this stage of the process, your bid will be assessed against the  award criteria.

Please ensure that all questions are completed in full, and in the format requested. Failure to do so may result in your submission being disqualified. If the question does not apply to you, please state clearly ‘N/A’.

Should you need to provide additional Appendices in response to the questions, these should be numbered clearly and listed. A template for providing additional information is provided at the end of this document.

Verification of Information Provided

Whilst reserving the right to request information at any time throughout the procurement process, the authority may enable the Supplier to self-certify that there are no mandatory/ discretionary grounds for excluding their organisation. When requesting evidence that the Supplier can meet the specified requirements  the authority may only obtain such evidence after the final tender evaluation decision i.e. from the winning Supplier only.

Sub-contracting arrangements

Where the Supplier proposes to use one or more sub-contractors to deliver some or all of the contract requirements, a separate Appendix should be used to provide details of the proposed bidding model that includes members of the supply chain, the percentage of work being delivered by each sub-contractor and the key contract deliverables each sub-contractor will be responsible for.

The authority recognises that arrangements in relation to sub-contracting may be subject to future change, and may not be finalised until a later date.  However, Suppliers should be aware that where information provided to the authority indicates that sub-contractors are to play a significant role in delivering key contract requirements, any changes to those sub-contracting arrangements may affect the ability of the Supplier to proceed with the procurement process or to provide the supplies and/or services required.  Suppliers should therefore notify the authority immediately of any change in the proposed sub-contractor arrangements. The authority reserves the right to deselect the Supplier prior to any award of contract, based on an assessment of the updated information.

Consortia arrangements

If the Supplier completing this questionnaire is doing so as part of a proposed consortium, the following information must be provided;

- names of all consortium members;

- the lead member of the consortium who will be contractually responsible for delivery of the contract (if a separate legal entity is not being created); and

- if the consortium is not proposing to form a legal entity, full details of proposed arrangements within a separate Appendix.

Please note that the authority may require the consortium to assume a specific legal form if awarded the contract, to the extent that a specific legal form is deemed by the authority as being necessary for the satisfactory performance of the contract.

All members of the consortium will be required to provide the information required in all sections of the questionnaire as part of a single composite response to the authority i.e. each member of the consortium is required to complete the form.

Where you are proposing to create a separate legal entity, such as a Special Purpose Vehicle (SPV), you should provide details of the actual or proposed percentage shareholding of the constituent members within the new legal entity in a separate Appendix.

The authority recognises that arrangements in relation to a consortium bid may be subject to future change. Suppliers should therefore respond on the basis of the arrangements as currently envisaged. Suppliers are reminded that the authority must be immediately notified of any changes, or proposed changes, in relation to the bidding model so that a further assessment can be carried out by applying the selection criteria to the new information provided. The authority reserves the right to deselect the Supplier prior to any award of contract, based on an assessment of the updated information.

Confidentiality

When providing details of contracts in answering Part 4(Technical and Professional Ability), the Supplier agrees to waive any contractual or other confidentiality rights and obligations associated with these contracts.

The authority reserves the right to contact the named customer contact in section 4 regarding the contracts included in section 4. The named customer contact does not owe the authority any duty of care or have any legal liability, except for any deceitful or maliciously false statements of fact.

The authority confirms that it will keep confidential and will not disclose to any third parties any information obtained from a named customer contact, other than to the Cabinet Office and/or contracting authorities defined by the Public Contracts Regulations.

# Section 4 - Supplier Selection Questionnaire

## 1 - Supplier information

| 1.1 Supplier details | Answer |  |  |  |
| --- | --- | --- | --- | --- |
| Full name of the Supplier completing the questionnaire |  |  |  |  |
| Registered company address |  |  |  |  |
| Registered company number |  |  |  |  |
| Registered charity number |  |  |  |  |
| Registered VAT number |  |  |  |  |
| Name of immediate parent company |  |  |  |  |
| Name of ultimate parent company |  |  |  |  |
| Please mark ‘X’ in the relevant box to indicate your trading status | i) a public limited company | ▢ Yes |  |  |
|  | ii) a limited company | ▢ Yes |  |  |
|  | iii) a limited liability partnership | ▢ Yes |  |  |
|  | iv) other partnership | ▢ Yes |  |  |
|  | v) sole trader | ▢ Yes |  |  |
|  | vi) other (please specify) | ▢ Yes |  |  |
| Please mark ‘X’ in the relevant boxes to indicate whether any of the following classifications apply to you | i)Voluntary, Community and Social Enterprise (VCSE) | ▢ Yes |  |  |
|  | ii) Small or Medium Enterprise (SME) | ▢ Yes |  |  |
|  | iii) Sheltered workshop | ▢ Yes |  |  |
|  | iv) Public service mutual | ▢ Yes |  |  |
| 1.2 Bidding model |  |  |  |  |
| Please mark ‘X’ in the relevant box to indicate whether you are; |  |  |  |  |
| a) Bidding as a Prime Contractor and will deliver 100% of the key contract deliverables yourself |  |  | ▢ Yes |  |
| b) Bidding as a Prime Contractor and will use third parties to deliver some of the services If yes, please provide details of your proposed bidding model that includes members of the supply chain, the percentage of work being delivered by each sub-contractor and the key contract deliverables each sub-contractor will be responsible for. |  |  | ▢ Yes |  |
| c) Bidding as Prime Contractor but will operate as a Managing Agent and will use third parties to deliver all of the services If yes, please provide details of your proposed bidding model that includes members of the supply chain, the percentage of work being delivered by each sub-contractor and the key contract deliverables each sub-contractor will be responsible for. |  |  | ▢ Yes |  |
| d) Bidding as a consortium but not proposing to create a new legal entity. If yes, please include details of your consortium in the next column and use a separate Appendix to explain the alternative arrangements i.e. why a new legal entity is not being created. Please note that the authority may require the consortium to assume a specific legal form if awarded the contract, to the extent that it is necessary for the satisfactory performance of the contract. |  |  | ▢ Yes Consortium members Lead member |  |
| e) Bidding as a consortium and intend to create a Special Purpose Vehicle (SPV). If yes, please include details of your consortium, current lead member and intended SPV in the next column and provide full details of the bidding model using a separate Appendix. |  |  | ▢ Yes Consortium members Current lead member Name of Special Purpose Vehicle |  |

| 1.3 Contact details |  |
| --- | --- |
| Supplier contact details for enquiries about this questionnaire |  |
| Name |  |
| Postal address |  |
| Country |  |
| Phone |  |
| Mobile |  |
| E-mail |  |

| 1.4 Licensing and registration (please mark ‘X’ in the relevant box) |  |  |
| --- | --- | --- |
| 1.4.1 | Registration with a professional body If applicable, is your business registered with the appropriate trade or professional register(s) in the EU member state where it is established (as set out in Annex XI of directive 2014/24/EU) under the conditions laid down by that member state). | ▢ Yes ▢ No If Yes, please provide the registration number in this box. |
| 1.4.2 | Is it a legal requirement in the state where you are established for you to be licensed or a member of a relevant organisation in order to provide the requirement in this procurement? | ▢ Yes ▢ No If Yes, please provide additional details within this box of what is required and confirmation that you have complied with this. |

2 - Grounds for mandatory exclusion

You will be excluded from the procurement process if there is evidence of convictions relating to specific criminal offences including, but not limited to, bribery, corruption, conspiracy, terrorism, fraud and money laundering, or if you have been the subject of a binding legal decision which found a breach of legal obligations to pay tax or social security obligations (except where this is disproportionate e.g. only minor amounts involved).

If you have answered “yes” to question 2.2 on the non-payment of taxes or social security contributions, and have not paid or entered into a binding arrangement to pay the full amount, you may still avoid exclusion if only minor tax or social security contributions are unpaid or if you have not yet had time to fulfil your obligations since learning of the exact amount due.  If your organisation is in that position please provide details using a separate Appendix. You may contact the authority for advice before completing this form.

| 2.1 Within the past five years, has your organisation (or any member of your proposed consortium, if applicable), Directors or partner or any other person who has powers of representation, decision or control been convicted of any of the following offences? | Please indicate your answer by marking ‘X’ in the relevant box. |  |
| --- | --- | --- |
|  | Yes | No |
| - conspiracy within the meaning of section 1 or 1A of the Criminal Law Act 1977 or article 9 or 9A of the Criminal Attempts and Conspiracy (Northern Ireland) Order 1983 where that conspiracy relates to participation in a criminal organisation as defined in Article 2 of Council Framework Decision 2008/841/JHA on the fight against organised crime; |  |  |
| - corruption within the meaning of section 1(2) of the Public Bodies Corrupt Practices Act 1889 or section 1 of the Prevention of Corruption Act 1906; |  |  |
| - the common law offence of bribery; |  |  |
| - bribery within the meaning of sections 1, 2 or 6 of the Bribery Act 2010; or section 113 of the Representation of the People Act 1983; |  |  |
| - any of the following offences, where the offence relates to fraud affecting the European Communities’ financial interests as defined by Article 1 of the Convention on the protection of the financial interests of the European Communities: |  |  |
| (i) the offence of cheating the Revenue; |  |  |
| (ii) the offence of conspiracy to defraud; |  |  |
| (iii) fraud or theft within the meaning of the Theft Act 1968, the Theft Act (Northern Ireland) 1969, the Theft Act 1978 or the Theft (Northern Ireland) Order 1978; |  |  |
| (iv) fraudulent trading within the meaning of section 458 of the Companies Act 1985, article 451 of the Companies (Northern Ireland) Order 1986 or section 993 of the Companies Act 2006; |  |  |
| (v) fraudulent evasion within the meaning of section 170 of the Customs and Excise Management Act 1979 or section 72 of the Value Added Tax Act 1994; |  |  |
| (vi) an offence in connection with taxation in the European Union within the meaning of section 71 of the Criminal Justice Act 1993; |  |  |
| (vii) destroying, defacing or concealing of documents or procuring the execution of a valuable security within the meaning of section 20 of the Theft Act 1968 or section 19 of the Theft Act (Northern Ireland) 1969; |  |  |
| (viii) fraud within the meaning of section 2, 3 or 4 of the Fraud Act 2006; or |  |  |
| (ix) the possession of articles for use in frauds within the meaning of section 6 of the Fraud Act 2006, or the making, adapting, supplying or offering to supply articles for use in frauds within the meaning of section 7 of that Act; |  |  |
| - any offence listed— |  |  |
| (i) in section 41 of the Counter Terrorism Act 2008; or |  |  |
| (ii) in Schedule 2 to that Act where the court has determined that there is a terrorist connection; |  |  |
| - any offence under sections 44 to 46 of the Serious Crime Act 2007 which relates to an offence covered by subparagraph (f); |  |  |
| - money laundering within the meaning of sections 340(11) and 415 of the Proceeds of Crime Act 2002; |  |  |
| - an offence in connection with the proceeds of criminal conduct within the meaning of section 93A, 93B or 93C of the Criminal Justice Act 1988 or article 45, 46 or 47 of the Proceeds of Crime (Northern Ireland) Order 1996; |  |  |
| - an offence under section 4 of the Asylum and Immigration (Treatment of Claimants etc.) Act 2004; |  |  |
| - an offence under section 59A of the Sexual Offences Act 2003; |  |  |
| - an offence under section 71 of the Coroners and Justice Act 2009 |  |  |
| - an offence in connection with the proceeds of drug trafficking within the meaning of section 49, 50 or 51 of the Drug Trafficking Act 1994; or |  |  |
| - any other offence within the meaning of Article 57(1) of the Public Contracts Directive— |  |  |
| (i) as defined by the law of any jurisdiction outside England and Wales and Northern Ireland; or |  |  |
| (ii) created, after the day on which these Regulations were made, in the law of England and Wales or Northern Ireland. |  |  |
| Non-payment of taxes 2.2 Has it been established by a judicial or administrative decision having final and binding effect in accordance with the legal provisions of any part of the United Kingdom or the legal provisions of the country in which your organisation is established (if outside the UK), that your organisation is in breach of obligations related to the payment of tax or social security contributions? If you have answered Yes to this question, please use a separate Appendix to provide further details. Please also use this Appendix to confirm whether you have paid, or have entered into a binding arrangement with a view to paying, including, where applicable, any accrued interest and/or fines? |  |  |

‘Self-cleaning’

Any Supplier that answers ‘Yes’ to questions 2.1 and 2.2 should provide sufficient evidence, in a separate Appendix, that provides a summary of the circumstances and any remedial action that has taken place subsequently and effectively “self cleans” the situation referred to in that question. The Supplier has to demonstrate it has taken such remedial action, to the satisfaction of the authority in each case.

If such evidence is considered by the authority (whose decision will be final) as sufficient, the economic operator concerned shall be allowed to continue in the procurement process.

In order for the evidence referred to above to be sufficient, the Supplier shall, as a minimum, prove that it has;

- paid or undertaken to pay compensation in respect of any damage caused by the criminal offence or misconduct;

- clarified the facts and circumstances in a comprehensive manner by actively collaborating with the investigating authorities; and

- taken concrete technical, organisational and personnel measures that are appropriate to prevent further criminal offences or misconduct.

The measures taken by the Supplier shall be evaluated taking into account the gravity and particular circumstances of the criminal offence or misconduct. Where the measures are considered by the authority to be insufficient, the Supplier shall be given a statement of the reasons for that decision.

## 3 - Economic and Financial Standing

|  | FINANCIAL INFORMATION |  |
| --- | --- | --- |
| 3.1 | Please provide one of the following to demonstrate your economic/financial standing; Please indicate your answer with an ‘X’ in the relevant box. |  |
|  | - A copy of the audited accounts for the most recent two years |  |
|  | - A statement of the turnover, profit & loss account, current liabilities and assets, and cash flow for the most recent year of trading for this organisation |  |
|  | - A statement of the cash flow forecast for the current year and a bank letter outlining the current cash and credit position |  |
|  | - Alternative means of demonstrating financial status if any of the above are not available (e.g. Forecast of turnover for the current year and a statement of funding provided by the owners and/or the bank, charity accruals accounts or an alternative means of demonstrating financial status). |  |
| 3.2 | Where the authority has specified a minimum level of economic and financial standing and/or a minimum financial threshold within the evaluation criteria for this Questionnaire, please self-certify by answering ‘Yes’ or ‘No’ that you meet the requirements set out here. | ▢ Yes ▢ No |
| 3.3 | (a) Are you are part of a wider group (e.g. a subsidiary of a holding/parent company)? If yes, please provide the name below: Name of the organisation. Relationship to the Supplier completing the Questionnaire. If yes, please provide Ultimate / parent company accounts if available. If yes, would the Ultimate / parent company be willing to provide a guarantee if necessary? If no, would you be able to obtain a guarantee elsewhere (e.g from a bank?) | ▢ Yes ▢ No ▢ Yes ▢ No ▢ Yes ▢ No |

## 4 – Technical and Professional Ability

| 4 | Relevant experience and contract examples |  |  |  |
| --- | --- | --- | --- | --- |
|  | Please provide details of up to three contracts, in any combination from either the public or private sector, that are relevant to the authority’s requirement. Contracts for supplies or services should have been performed during the past three years. Works contracts may be from the past five years, and VCSEs may include samples of grant funded work. The named customer contact provided should be prepared to provide written evidence to the authority to confirm the accuracy of the information provided below. Consortia bids should provide relevant examples of where the consortium has delivered similar requirements; if this is not possible (e.g. the consortium is newly formed or a Special Purpose Vehicle will be created for this contract) then three separate examples should be provided between the principal member(s) of the proposed consortium or Special Purpose Vehicle (three examples are not required from each member). Where the Supplier is a Special Purpose Vehicle, or a managing agent not intending to be the main provider of the supplies or services, the information requested should be provided in respect of the principal intended provider(s) or sub-contractor(s) who will deliver the supplies and services. |  |  |  |
|  |  | Contract 1 | Contract 2 | Contract 3 |
| 4.1 | Name of customer organisation |  |  |  |
| 4.2 | Point of contact in customer organisation Position in the organisation E-mail address |  |  |  |
| 4.3 | Contract start date Contract completion date Estimated Contract Value |  |  |  |
| 4.4 | In no more than 500 words, please provide a brief description of the contract delivered including evidence as to your technical capability in this market. |  |  |  |
| 4.5 If you cannot provide at least one example for questions 4.1 to 4.4, in no more than 500 words please provide an explanation for this e.g. your organisation is a new start-up. |  |  |  |  |

## 5. Additional Questionnaire modules

Suppliers who self-certify that they meet the requirements for these additional modules will be required to provide evidence of this if they are successful at contract award stage. Please indicate your answer by marking ‘X’ in the relevant boxes.

## A – Project specific Technical and Professional Ability

| 1. | Does your Company use any other recognised quality assessment models? If so please provide details. e.g. Investors in People, BS EN ISO 9000 (Maximum 500 words) | Scored |
| --- | --- | --- |
| 2. | Provide an overview of your Company’s existing business activities (Maximum 250 words). | Scored |
| 3 | State your organisation’s experience in delivering the same or similar service to that described in this procurement activity during the last 3 years. For those companies whose experience was gained as part of their parent company (equivalent) and whose relevant activities transferred to the new company, then details can be provided as evidence of experience during the last 3 years (Maximum 250 words). | Scored |
| 4 | Provide brief details including skills base and relevant experience of staff and/or managers to be employed in performing the Contract (Maximum 750 words). | Scored |

## B - Insurance

| 1. | Please self-certify whether you already have, or can commit to obtain, prior to the commencement of the contract, the levels of insurance cover indicated below: Employer’s (Compulsory) Liability Insurance = £5,000,000 Public Liability Insurance = £5,000,000 Professional Indemnity Insurance = £2,000,000 * It is a legal requirement that all companies hold Employer’s (Compulsory) Liability Insurance of £5 million as a minimum. Please note this requirement is not applicable to Sole Traders. | ▢ Yes ▢ No |
| --- | --- | --- |

## C – Compliance with equality legislation

| For organisations working outside of the UK please refer to equivalent legislation in the country that you are located. |  |  |
| --- | --- | --- |
| 1. | In the last three years, has any finding of unlawful discrimination been made against your organisation by an Employment Tribunal, an Employment Appeal Tribunal or any other court (or in comparable proceedings in any jurisdiction other than the UK)? | ▢ Yes ▢ No |
| 2. | In the last three years, has your organisation had a complaint upheld following an investigation by the Equality and Human Rights Commission or its predecessors (or a comparable body in any jurisdiction other than the UK), on grounds of alleged unlawful discrimination? If you have answered “yes” to one or both of the questions in this module, please provide, as a separate Appendix, a summary of the nature of the investigation and an explanation of the outcome of the investigation to date. If the investigation upheld the complaint against your organisation, please use the Appendix to explain what action (if any) you have taken to prevent unlawful discrimination from reoccurring. You may be excluded if you are unable to demonstrate to the authority’s satisfaction that appropriate remedial action has been taken to prevent similar unlawful discrimination reoccurring. | ▢ Yes ▢ No |
| 3. | If you use sub-contractors, do you have processes in place to check whether any of the above circumstances apply to these other organisations? | ▢ Yes ▢ No |

## D - Environmental Management

| 1. | Has your organisation been convicted of breaching environmental legislation, or had any notice served upon it, in the last three years by any environmental regulator or authority (including local authority)? If your answer to this question is “Yes”, please provide details in a separate Appendix of the conviction or notice and details of any remedial action or changes you have made as a result of conviction or notices served. The authority will not select bidder(s) that have been prosecuted or served notice under environmental legislation in the last 3 years, unless the authority is satisfied that appropriate remedial action has been taken to prevent future occurrences/breaches. | ▢ Yes ▢ No |
| --- | --- | --- |
| 2. | If you use sub-contractors, do you have processes in place to check whether any of these organisations have been convicted or had a notice served upon them for infringement of environmental legislation? | ▢ Yes ▢ No |  |

Questionnaire – Template for Appendices

Appendix Number -

Questionnaire section -

Question number -

# Section 5 - Specification

The aims of this study are set out below:

- To conduct heat mapping and masterplanning of the ongoing Wichelstowe development (Work Package 1);

- To conduct heat mapping and masterplanning of the ongoing New Eastern Villages development (Work Package 2); and

- To revisit and extend existing heat mapping and masterplanning and undertake a detailed feasibility study of the proposed North Star development (Work Package 3).

Work Packages 1 and 2 – Heat mapping and masterplanning, New Eastern Villages and Wichelstowe

Objective 1: Review study boundary

Objective 2: Identification and mapping of current heating, cooling and power demands

Objective 3: Identification and mapping of future heat demand

Objective 4: Identification of potential and mapping of existing heat supplies

Objective 5: Identify potential network routes and constraints

Objective 6: Develop detail on potential heat supplies

Objective 7: Network modelling to identify possible infrastructure routes and constraints

Work package 3: Detailed feasibility, North Star

Objective 8: Initial techno-economic feasibility

Objective 9: Detailed techno-economic feasibility

Objective 10: Proposed project phasing

Requirements across all three work packages

Objective 11: Identification and assessment of possible issues and constraints. Production of summary risk matrix

Objective 12: Opportunities to support local planning and development policies

Suppliers should set forth separate estimates for the works to be completed in each work package, including any potential economies of scale to be gained across the three work packages.

The appointed Supplier will need to engage with local developers and liaise with the existing Project Manager (Capita) and Specialist Practitioner (Carbon Trust) over the course of this work. The specifications for the scope of work covered by the Project Manager and Specialist Practitioner roles are included in the supporting Information Pack. Due to their involvement in the procurement process, both Capita and Carbon Trust are excluded from submitting quotations to this tender.

Suppliers shall submit their proposals to meet the following study objectives broken down for Wichelstowe (Work Package 1), New Eastern Villages (Work Package 2) and North Star (Work Package 3), respectively:

Heat, cooling and power mapping – Wichelstowe and New Eastern Villages (Work Packages 1 and 2)

Wichelstowe

Wichelstowe is a large site located between Swindon’s urban area and the M4. The development is divided into three villages, East Wichel, Middle Wichel and West Wichel. East Wichel is in the process of being completed by a private developer (Taylor Wimpey). The remainder of the site for the planned villages of West and Middle Wichels is owned by the Council and has planning permission for 3700 houses, employment land, commercial, shopping, schools, open space, park and ride, roads, sewers and associated works.

The site in its entirety was previously controlled by a partnership between Swindon Borough Council and Taylor Wimpey. Taylor Wimpey built out East Wichel but the partnership was brought to an end in 2009 after the financial crisis hit the construction sector. The Council is in the process of forming a Joint Venture to deliver the remainder of the site on its landholdings. An independent DNO was contracted by the partnership to install the energy infrastructure across the whole site in 2006. The contract remains in place and the majority of the off-site reinforcement works have been completed.

The low carbon economy is a key focus for the Council. The benefits of heat networks in terms of CO2 reduction and long term price stability are clear. However, the Council also considers the wider benefit of heat networks as catalysts for growth are crucial to ensure cost competitiveness. The local economic benefit through jobs and skills are also significant in this respect and the Council have an adopted Sustainable Energy Framework which emphasises the importance of heat networks. Our initial work on heat network feasibility was undertaken as part of a knowledge transfer project match funded through the Swedish Government and involved a collaboration between Swindon and a number of Swedish municipal energy companies.

This work was undertaken by BIZCAT during 2011 and identified a number of areas as having good potential for district heating schemes. Wichelstowe was one of these areas and further, more detailed work was undertaken in 2012 by Verco to assess the techno-economic issues around the delivery of a local scheme. Both the BIZCAT and Verco report are attached for info.

New Eastern Villages

The New Eastern Villages is a strategic greenfield development (8,000 dwellings) on private land, in a variety of ownerships, that will be delivered in the period up to 2026. Its location adjacent to existing employment areas - South Marston Industrial Estate - could provide potential future waste heat opportunities.

The main challenge to delivery is a viable strategic plan which links together and provides a robust approach for a variety of private sector land interests. The NEV site will include 40has of employment land and a new District Centre, and wider opportunities exist in the form of a hospital to the south west, and the potential for waste to energy technology to the north.

No detailed assessment of the site has been undertaken, however, discussions have continued with the consortium of developers with an interest in the site, most recently in May 2014.

The supplier should agree to meet any relevant objectives within section 2 of the CIBSE/ADE Heat Networks Code of Practice relevant to this stage of work.

Objective 1: Review study boundary

Review and provide advice regarding the Council’s proposed red line boundary for the studies to ensure they are appropriate and encompass the range of geographic locations of potential relevance to district heating opportunities over the long term.

The supplier should describe a methodology in determining how they will establish a new boundary for the project that considers buildings in close proximity to the study area.

Objective 2: Identification and mapping of current heating, cooling and power demands

Identify, categorise and GIS map existing heating, cooling and power demand loads including daily, weekly, monthly and annual peak and baseload, half hourly, monthly and annual consumption figures for key non-residential and residential buildings within the newly defined study area. These buildings should include but not be limited to:

- Council owned buildings;

- Other public sector buildings;

- Private sector buildings with potentially significant heating or cooling loads;

- Commercial undertakings with high heating or cooling demands; and

- High density private and social residential housing.

Where available, the Councils will provide heat consumption data held in their corporate energy database for Council-owned buildings. Note that most of the buildings in the Eastern Villages and Wichelstowe developments will be new-build residential, which may have limited suitability for traditional district heating. The supplier should describe any successful experiences in implementing district heating solutions in predominately new-build residential areas. The supplier is also welcome to list any initial thoughts on what would make the residential development more or less suited for cost-effective district heating solutions.

The appointed supplier should use the National Heat Map (NHM) data and previous studies (see Supporting Information Pack) as a starting point and should describe how they will supplement and improve the robustness of that data if appointed. The NHM data access cost should be included in the Supplier quotation.

The focus of those improvements should be on issues that will have a material impact on the robustness of the resulting heat map, e.g. building classifications that do not match actual use, inclusion of demolished buildings in NHM, new buildings since completion of NHM.

Benchmark comparison of the energy data will be carried out to ensure that any anomalies are identified; reducing the risk of over/under sizing plant against invalid assumptions.

Objective 3: Identification and mapping of future heat demand

Liaise with the Council and key stakeholders (including the Project Manager and Specialist Practitioner) to identify significant potential future developments and to categorise such development in terms of phasing and probability of delivery; undertake energy modelling of identified development using appropriate industry benchmarks in line with the nature and scale (e.g. floor space) of envisaged development. This should provide estimates of projected heating, cooling and power demand and supply loads, if relevant, including daily, monthly, annual peak and baseload, as well as monthly and annual consumption/production figures.

The appointed supplier shall engage with the Council’s planning team to deliver this objective, particularly for any planned developments, and should describe their methodology for estimating demand from planned buildings. The consultant should work with the Councils’ planners and other stakeholders to identify developments that could be earmarked through the masterplanning or any other process for future heat network connection.

Data shall be obtained from relevant stakeholders, development master plans and property managers’ forecasts on future increases/reductions in energy consumption. Basic site and stakeholder information that may have an impact on the feasibility of the schemes should be collected, e.g. age of current plant, appetite to connect.

Objective 4: Identification of potential and mapping of existing heat supplies

Identify, size and evaluate potential and existing sources of heat and cooling energy and potential energy centres for the scheme.

Evaluate low carbon technology supply options for both initial scheme and long term for any identified heat network opportunities including determination of key energy centre requirements, possible locations, and high level costs estimates. Technical supply options shall include but not be limited to industrial waste heat (low and high temperature), solar thermal, existing and new gas CHP, biomass/biofuel CHP, heat pumps (air source/ground source/water source), anaerobic digestion and biomass boilers. Evaluation should also determine the requirements for thermal storage, and provide initial technology recommendations including a pathway and timeline to achieve zero carbon heat for identified potential projects.

Criteria to consider supply technologies could be:

- Technology suitability/risk

- Financial performance including key sensitivities

- Availability/risk/sustainability of fuel choice and supply

- Security of supply

- CO2 reduction potential

- Cost per tonne of CO2 saved for initial and full potential scheme

- Environmental impacts

- Development risk

- Timeframe for delivery

- Cost savings to Local Authority, customers and developers (based on quantum and type of new development)

- Potential investment leverage and grant funding opportunities

The appointed supplier shall also determine the high level potential for direct electricity supply to significant non-residential buildings via development of a ‘private-wire network’ in the case of potential CHP projects identified.

Energy Masterplanning – Wichelstowe and New Eastern Villages

Objective 5: identify potential network routes and constraints

Identify all potentially suitable clusters of heating and cooling demand as well as heat supply from existing buildings and future buildings of relevance to district heating scheme opportunities for both high temperature and low temperature heat network solutions; group such clusters into larger geographic zones for the purposes of DH network modelling and evaluation purposes. The Council expects to be actively involved in this identification process. The consultant should set out how they will identify potential clusters and work with the Council to prioritise opportunities for the work described under the objectives that follow.

The Council has previously been engaged in discussions with the Honda manufacturing site which is located near some of the plots for the Eastern Villages development. These discussions have focussed on PPA for electricity produced at an energy-from-waste facility, with the option of heat being utilized in a district heating network. These discussions are currently being revived and the supplier should set out any relevant experience with implementing similar projects in their response to this ITT.

The appointed supplier will need to identify and size possible network routes linking heat demand with existing and potential new heat supplies.

The appointed supplier will need to identify constraints across the study area and constraints that would impact on the viability of individual opportunities. Suppliers shall therefore need to describe in their quotation submission their methodology for defining and prioritising possible network configurations. This objective will need to be informed by existing utility and land ownership information some of which is available from the Councils.

Objective 6: Develop detail on potential heat supplies

Build on initial mapping work, where available, to identify potential sites that could be suitable for locating energy centres to supply heat or cooling to the network, taking into account the size of plant needed, constraints associated with different forms of energy generation, land ownership and feasibility.

The range of options for meeting the heat and cooling demand shall take into account phasing of network development, future proofing and the need for load balancing.

Estimate the potential heat or cooling supply from the locations identified and establish suitable system types and sizes which could contribute to early phases of heating and cooling infrastructure for the scheme – to be tested and modelled on a standalone basis and working together as part of a network and to also include provision for overall network balancing/standby. Develop the techno-economic case, identifying any potential synergies, estimated operational savings and payback period of each option.

The generation and sharing of power in conjunction with heat and cooling should also be considered where there may be opportunities within clusters for smaller localised power-sharing networks, where this would support the business case and provide benefits such as renewable power generation to meet higher building regulations. The spatial extent of opportunity, the constraints, costs and payback period will need to be evaluated as a component of the overall network concept. The regulatory and licensing implications for the delivery organisation/ESCo will also need to be identified.

Objective 7: Network modelling to identify possible infrastructure routes and constraints

Based on existing and new documentation and data to develop, model and cost options for a district heating and/or cooling network linking together the buildings, this should include identification of possible infrastructure routes within the opportunity area and should also take into account operational constraints that may be provided by key stakeholders.

The appointed supplier shall conduct an options assessment to determine the commercial feasibility of the options and propose solutions that balance the need for medium term commerciality with the expectation of growth in the distribution network in the long term. This work includes indicative costing of CAPEX and OPEX, resulting in tentative IRRs, NPVs and carbon savings. The consultant should identify constraints to the optimal network layout, estimate the costs of alternatives and make suggestions for removing the barriers.

The output of this exercise should be sufficiently detailed to allow the Council to prioritise which opportunities could be progressed to a full feasibility study.

The appointed supplier shall produce draft network maps which can be used to inform the evolving business case for the scheme, and supplement this information with GIS information.

Detailed feasibility – North Star (Work Package 3)

North Star

North Star is a potential town centre scheme involving the redevelopment of the Oasis Leisure Centre, and the construction of a snow facility, arena and associated development. The scale of the heat and cooling loads at this town centre location present a current opportunity to develop an anchor district heating scheme with long term potential for expansion into the town centre.

The Council is the land owner but the land is now leased to a leisure developer (Moirai Capital Investments Ltd) with a district heating scheme being an aim within the development agreement. The Council is in an influential negotiating position, but will not be the decision maker on the shape of the final energy scheme. Viability and integration with existing timescales are therefore major issues for any district heating scheme to address.

The developer remains committed to delivering district heating as part of this project and the Council has worked closely with the developer in agreeing the current proposition. In addition to the Oasis leisure facilities, the North Star site incorporates Swindon College, the Research Councils and an office development owned by BT (with the Technology Strategy Board as a tenant).

The Council is keen to investigate possible avenues for carbon reduction and alignment to the Council’s Energy Vision for a Low Carbon Swindon up to 2020 (currently under preparation).

This work will build upon existing studies conducted in 2011 and 2012. The North Star district energy scheme currently benefits from the detailed feasibility work undertaken by Verco (available in the Supporting Information Pack) which concludes that the viability of any proposal at the Oasis is good given the potential heat and cooling loads. A wider scheme  linked to the other key buildings in the area (Swindon College, the Research Councils and the BT building) would be a stepping stone into the town centre. However, the feasibility work suggests that such a scheme would have marginal viability on current assumptions.

The Council is aware that much of the existing work will need to be revisited in order to capture the changes to building stock and scope that have occurred since then.

Objective 8: Initial techno-economic feasibility

Energy Demand and Supply Assessment

A detailed energy demand and supply assessment should be undertaken, building upon relevant information arising from mapping and masterplanning from the BIZCAT and Verco studies and seeking additional relevant information where necessary. This should cover, as a minimum:

- Essential core demand and supply loads covering heat, cooling and power for key public sector buildings and significant commercial and residential buildings. Use of existing building energy datasets and energy modelling as appropriate;

- Similar information for key planned and potential developments;

- Consideration should also be given to the effect of potential heat demand reduction measures to ensure this is reflected in demand load assumptions, for example in relation to planned or potential energy efficiency measures, energy metering, etc.

- Establishing details of existing heating systems within potentially connectable buildings;

- Identifying potentially compatible building systems and the technical specifications required to link into a potential heat network system including temperature, delta T (difference between flow and return temperatures), delta P (difference between flow and return pressures), flow rates and any other relevant mechanical, electrical, controls and other requirements; and

- Identifying unsuitable systems in key buildings and engineering solutions to enable connection.

Energy Centre and Central Plant

A high-level examination of central plant options should determine the key options in relation to:

- Prime mover technology and approach to back up energy provision and thermal storage

- Fuel choice and supply

- Energy Centre(s) locations

- Potential opportunities for third-party hosting of central plant

- Third-party heat sources that could augment the heat network scheme.

Please allow sufficient time for data gathering.

The work should also determine:

- the initial feasibility and cost of connecting to existing utilities including gas and electricity including making appropriate initial applications to relevant utility providers, and;

- Significant environmental requirements such as in relation to air quality and noise.

Energy Distribution Systems

- Determining the indicative routes for which heat network/cooling pipework and private wire power systems are technically feasible and cost effective

- Identifying major constraints to routes such as road and rail crossings, presence of underground sewers, tunnels, and subways

- Identifying options for soft dig

- Identify any significant regulatory implications.

Economic Assessment

The Supplier must undertake an economic assessment or update any previous relevant assessment undertaken as part of a mapping and masterplanning study of the identified technical project opportunities through the development of an Excel-based financial model and on the basis of whole life costs.

The assessment should include a determination of costs and revenue streams for identified scheme(s) including estimated sales revenue and other income streams, as well as life cycle capital, operating, maintenance, and replacement costs.

It shall identify which projects, if any, present a potentially investable proposition when compared to minimum threshold criteria across the range of private and public sector financing options open to a local authority. It shall identify the modelled internal rate of return (IRR) range and net present value (NPV) range over a 25-year, 30-year and 40-year project life (or an alternative time scale to suit the Business Case development).

Basic economic assumptions to be used in the economic assessment should include, but not be limited to:

- Benchmark energy tariffs used should be based on real data or where modelled, based on market realistic tariffs appropriate for the proposed customer types;

- Projects will be assumed to deliver a minimum percentage saving (to be defined) on annual variable cost of heat, plus a saving on whole life costs of energy supplied to be market realistic;

- Estimated operating and maintenance (O & M) costs should be included and “business as usual” (BAU) plant replacement or development costs identified and factored in for buildings and developments envisaged to connect to the scheme; and

- The technical and economic assessments should cover any initial potential schemes based on existing buildings and relevant impending certain development for the town centre area, as well as the intermediate and full future phase development scenarios envisaged for the town centre and adjacent areas or as otherwise agreed with the Local Authority.  This modelling should also account for a reasonable connection cost contribution as a proportion of the BAU energy development costs for the envisaged building types and floor areas.

Options Appraisal

Development of overall scheme technical options informed by the identified options for central plant, energy distribution and building systems including provision of relevant drawings, schematics, and GIS representation;

Determination of high-level costs and revenue streams for identified options including estimated sales revenue and other income streams, as well as life cycle capital, operating, maintenance, and replacement costs;

Evaluation of the identified scheme options against the Local Authority’s key objectives and priorities as well as a range of relevant technical, financial, sustainability, environmental and risk criteria to be agreed with the Local Authority, in order to determine the recommended scheme option(s) to progress to Part 2 detailed technical and financial feasibility. Potential criteria could include:

- Technology suitability/risk;

- Financial performance for initial and phased scheme in relation to 25-year, 30-year and 40-year IRR and NPV, and in relation to key sensitivities;

- Availability of financial support/incentives;

- Availability/risk/sustainability of fuel choice and supply;

- Future-proofed to deliver a zero carbon solution;

- Heat supply resilience;

- CO2 reduction potential;

- Cost per tonne of CO2 saved initial and potential;

- Environmental impacts such as air quality and noise;

- Development risk;

- Timeframe for deliverability;

- Potential cost savings to the Local Authority, customers and developers (based on envisaged new development);

- Numbers of residents assisted through reduced energy costs;

- Numbers of businesses assisted through reduced energy costs; and

- Load risk.

Recommended Scheme Options

The Supplier should determine the recommended heating, cooling and electrical export (such as private wire) network scheme option(s) to progress Part 2 of the study for the town centre area in relation to detailed feasibility, outline design and detailed financial modelling.  This shall include full supporting rationale, and including provision of relevant drawings, schematics and GIS representation.

Recommendations should identify the nature, scale, costs, timeframe, phasing and location of potential schemes.  They should also clearly explain the key risks and issues, and update the Part 1 Risks & Issues Registers (discussed below in Risk Management).  The potential benefits this would present to the various stakeholders including developers over the BAU scenario should be clearly explained.  This should also account for but not be limited to: avoided development costs, infrastructure/plant upgrade costs, carbon reduction costs, and allowable solutions.

Risk Management

- All key risks and issues should be identified, evaluated and recorded in an initial Risks and Issues registers at commencement of study. These should be updated at least monthly or more often in response to significant change.

- A Risk Management Strategy should be developed alongside the Risk Register and similarly updated.

Objective 9: Detailed techno-economic feasibility

Consultants shall adhere to the newly revised CIBSE AM12, CIBSE/ADE Heat Networks Code of Practice relevant to this stage of work and, given the nature of these projects, the consultant’s work should also be aware of and reference other existing and/or emerging design standards where appropriate.

This will involve more detailed technical assessment and optimisation of the recommended scheme option(s), updated detailed financial modelling and outline scheme design for the energy centre(s), pipe network and customer interface connections including, as a minimum:

Energy Centre and Central Plant

- Detailed investigation and confirmation of suitability of the recommended energy centre(s) location  including identification and mitigation of relevant constraints, utilities requirements, compliance with planning, environmental and other relevant requirements and development of alternative options should the proposed location prove unsuitable

- Determine the key plant requirements options including the arrangements for standby capacity, thermal storage and potential private wire

- Determine the optimum plant configuration and operational strategy technically and financially best matched to the identified heating, cooling and power demand profiles

- In the case of potential CHP-based solutions, the optimisation should evaluate a heat demand-led scheme vs. an electricity-led scheme, and use of a smaller number of larger CHP units vs. a larger number of smaller CHP units referencing the financial model implications

- Determination of network phasing and connection requirements and account for these implications on the energy centre design and plant

- Existing utilities infrastructure including gas and electrical grid import/export connections will need to be assessed for compatibility with energy centre(s) connection requirements and to determine the technical and cost implications in relation to the scheme.  The consultant will be responsible for all necessary discussions, meetings and applications with the relevant utility providers.  This should include initial discussions and applications to utilities providers to inform initial capacity options and potential upgrade requirements and costs

- Undertake concept design of the energy centre and plant, including providing relevant layouts, drawings, key criteria and/or performance specifications and GIS representation (including ‘Shape’ files) to the Local authority’s requirements.

- Account for the Local authority’s own sustainable construction standards.

Energy Distribution Systems

- Undertake detailed network analysis, optimisation and route design for the recommended heating/cooling pipe network and any associated private wire power systems accounting for identified opportunities/constraints;

- For the networks and building connections, provide relevant layouts, drawings, key criteria and/or performance specifications and GIS representation to the Local authority’s requirements;

- Undertake detailed network analysis (and hydraulic modelling including pipe sizing) to inform the heating and cooling system optimisation, and to inform detailed costs assessment;

- Identify relevant regulatory and other relevant compliance requirements;

- Identify detailed cost and technical implications in relation to connection of potential customer buildings, including heat metering requirements; and

- Account for the Local authority’s own sustainable construction standards.

Detailed Financial Modelling

The initial financial model from the initial techno-economic study will be further refined.   The detailed financial modelling will determine all relevant financing options, scheme costs and income for the recommended scheme or its necessary alternative, and will involve developing a detailed 25-year, 30-year and 40-year life cycle, discounted cash flow model (spreadsheet-based) which will be made fully available to the Local authority to use post-study completion, unlocked and without licensing requirements.

The model should account for appropriate indexing in relation to both RPI and energy prices, based on official forecasts and covering commercial / residential / industrial / wholesale energy purchase and sales prices.  It should be based upon best available market evidence and the developing national policy context, where relevant. The stated tolerance of the results of the model shall be not greater than ± 30%.

Key sensitivities that the local authority may wish to have access to vary, and will include as a minimum, but not be limited to:

- CAPEX;

- OPEX;

- Cost of capital;

- Energy sales prices including fixed/variable/connection costs for private residential, social residential, and commercial for both existing buildings and envisaged developing, accounting for estimated phasing;

- Model timeframe;

- Private wire tariffs;

- Electricity tariffs for import and export to grid;

- Inflation indexing;

- Plant efficiencies; and

- Bad debt.

The financial model should be Excel-based and will include, as a minimum, the following worksheets and a user manual:

- Summary inputs and outputs worksheet;

- Main financial model;

- Detailed energy load inputs and other relevant criteria for individual buildings e.g. connection costs, and accounting for scheme phasing;

- Detailed energy balance in relation to the proposed plant and operating approach/parameters accounting for energy inputs, energy outputs, emissions, and costs (including accounting for time of day arrangements in relation to energy costs), as a minimum; and

- A detailed and summary capex analysis accounting for the proposed scheme phasing.

Financial model outputs should include both pre-interest and post-interest NPV and IRR across 25-year, 30-year and 40-year lifetime, and for each year of the scheme.

The financial model inputs should be prudent, agreed with the Local authority and account for the scheme financing options and the following cost and revenue areas, as a minimum:

Capital costs including (but not limited to):

- Land for central plant;

- Central plant (including back-up and peak plant where relevant);

- Energy distribution networks;

- Customer hydraulic interface units;

- Energy centre;

- Construction & installation costs; and

- Scheme phasing implications.

- Operational and maintenance costs over a 25-year, 30-year, and 40-year timeframe covering:

- Input fuels;

- Electricity usage;

- Other utility costs and overheads (water, data, etc.);

- Maintenance;

- Billing/revenue collection & bad debt provision;

- Operational management;

- Customer care including emergency cover;

- Capital interest and repayments;

- Insurance;

- Business rates;

- Corporation tax;

- Contributions to capital asset replacement fund;

- Legal and financial advisor fees cost;

- Scheme phasing implications; and

- Staffing costs including ESCO.

Income should consider, and where relevant account for:

- Energy sales and export income covering heat, cooling and electricity. In relation to electricity sales, the consideration of revenue should aim to maximise income, including through consideration of private wire, PPA, tri-partite arrangements, electricity led vs. heat led systems, use of larger number of smaller CHP units vs. smaller number of larger CHP units, demand and supply side management, standby generation arrangements and payments;

- In the case of an ESCO selling electricity, provide information on what potential additional arrangements will be required, such as top up/standby arrangements, spill power contract, payment of use of system charges, etc.

- Options for capital loans and grants;

- Developer contributions and connection charges;

- Potential use of Section 106 agreements, Community Infrastructure Fund, any other relevant funds, tariffs, and allowable solutions;

- Grants or subsidies including ROCs, RHI, and any other relevant sources;

- Any other potential sources of income or opportunities for sharing costs or achieving cost efficiencies, such as in relation to provision of multi-utility services;

- Scheme phasing implications;

- The role of any ‘green incentives’ in the scheme; and

- Avoided life cycle BAU costs for Council buildings and other non-Council buildings connecting to the scheme.

The consultant must undertake appropriate soft market testing with key potential customers, and the outputs from soft market testing should help refine and be reflected within the financial model inputs.

Identify opportunities to improve the financial model, for example Licence Lite.

Objective 10: Proposed project phasing

Where appropriate and in consultation with public sector bodies, the appointed supplier shall propose possible phasing of the installation reflecting any potential future expansion.

Phasing shall also take into consideration any transport or other infrastructure plans for Swindon and the appointed supplier shall therefore liaise with the Council’s planning team, as appropriate.

Requirements across all three workpackages

Objective 11: Identification and assessment of possible issues and constraints. Production of summary risk matrix

There may be particular issues that will need to be resolved before the potential project can progress to the next stage of development.

Where these exist the appointed supplier should provide a description of the issue and a possible solution that would enable the project to progress.

This stage should also result in the output of a summary risk matrix for each Work Package separately, covering the next phases of project development. These outputs should be in an editable format to allow for them to be continuously updated as the studies progress.

Objective 12: Opportunities to support local planning and development policies

The consultant should liaise with relevant officers in the Local authority’s teams, where relevant, to:

- Ensure they have a clear understanding of local development plans and priorities;

- Identify opportunities for beneficial coordination with future infrastructure/regeneration schemes; and

- Provide good practice recommendations for planning policies and consent conditions that could be implemented to require future development to connect or future-proof for connection to a heat network scheme.

The next steps and implementation requirements for the recommended schemes should be presented, including an estimate of costs for next steps.  The optimum timeframe to undertake next steps should be determined, accounting for key requirements and milestones of relevant stakeholders, including the local authority.

Outputs of the study (across all 3 Work Packages)

The appointed supplier shall prepare:

- Interim reports for Work Packages 1 and 2 after heat mapping has been completed, prior to heat masterplanning;

- A report setting out the approach, evidence base, findings and any recommendations to meet the study aims and objectives (in PDF format – low and high resolution for website and general document imaging/printing);

- A dynamic techno-economic model to include all assumptions and input variables in made available without protection (in unprotected Excel spreadsheet format), including cash-flow analysis model (only applicable for Work Package 2 – as specified under Objective 8);

- An options appraisal workshop to determine the prioritisation of the clusters/networks identified by the masterplanning in Work Packages 1 and 2 and by the detailed feasibility in Work Package 3;

- Non-technical stakeholder summaries written to inform existing and prospective stakeholders including the Planning Authority, potential investors, site occupants and also a general public audience (in PDF format – low and high resolution for website and general document imaging);

- Indicative delivery programme for the recommended next steps;

- Any GIS files (MapInfo file format). As a minimum, GIS files are required showing the results of the mapping study and the masterplanning, with the layouts, network routing and design work included for the feasibility study;

- An editable version of the risk register (as per objective 10);

- Populating the DECC Heat Networks Project Pipeline Template with the results of the study (a template will be provided).

Note that all project outputs will be made available to DECC and other stakeholders. It is a requirement that all outputs be made available to the Council without any licensing restrictions.

Study timeline

Following award of contract, the following milestones shall be met by the appointed supplier:

- Project initiation meeting – w/c 18th January 2016,  in Swindon

- Project updates – weekly via teleconference/e-mail

- Draft report(s) submission to the Council for review 12 weeks from commencement of Work Packages 1 and 2 and 5 months from commencement of Work Package 3.

- Final report(s) submission to the Council 2 weeks after draft reports have been returned to the consultant(s).

This timetable is provisional and subject to change by the Council in consultation with the Heat Network Delivery Unit Framework for a Specification

# Section 6 – Tender Award Questions

# Please note your responses to section 6.1 Tender Award Questions form part of the award criteria relating to quality. You must provide full answers in accordance with each questions word count.

| 6.1 Tender Award Questions |  |
| --- | --- |
| QUALITY QUESTIONS (75% OF TOTAL MARKS) |  |
| 6.1.1 | Your proposal – how it meets our objectives (45%): Provide a methodology statement of how you will deliver the study to the specification set out in Section 5. Each work package (Wichelstowe, New Eastern Villages and North Star) will be awarded 15% weighting and you will need to provide information on how you will deliver the objectives in each work package. (Maximum 5,000 words) |
| TENDERER RESPONSE |  |
| 6.1.2 | Project management and risk (10%): Provide a statement on how you will deliver the project within the delivery deadline of the specification. Please include project plan and risk management methodology (Maximum 1,500 words) |
| TENDERER RESPONSE |  |
| 6.1.3 | Team and resources (15%): Provide a resource schedule including suitable relevant details of level of staff who will be allocated to deliver the scope of works; including expected hours, cost rates and required level of experience, also grade/level of officer(s). Set out any resource mitigation necessary to ensure timely completion of all the tasks outlined in the event of loss or absence of staff members. (Maximum 3,000 words) |
| TENDERER RESPONSE |  |
| 6.1.3 | Added Value (5%) Provide a statement summarising what it is about your approach which will add value, for example knowledge transfer, innovative methodology, economies of scale (Maximum 500 words) |

# Section 7 – Pricing and Payment Schedule

| Pricing & Payment |  |  |
| --- | --- | --- |
| 7.1 | Tenderers are required to complete the Excel Pricing Schedule, Appendix H, included in the ITT/Form of Contract, all prices quoted shall be inclusive of all costs associated in the delivery of this Contract but shall be exclusive of VAT. All costs must be included in this section, as costs appearing elsewhere in the proposal but not mentioned in this Pricing Schedule shall be presumed waived. Bids are invited in the range of £90,000-£110,000; bids with a total price exceeding £110,000 will automatically be rejected. |  |
| Tenderers to confirm compliance Response (Pass/Fail) |  |  |
| 7.2 | The Contractor shall at all times provide every assistance to the Authority in complying with the Local Government Act 1999 with regard to Best Value. |  |
| Tenderers to confirm compliance Response (Pass/Fail) |  |  |
| Cost Elements |  |  |
| 7.3 | Contractors at all times are to provide an open book policy and are to demonstrate how the annual charge is calculated e.g. staff, training, equipment, profit etc |  |
| Tenderers to confirm compliance Response |  |  |

PRICING SCHEDULES

## A pricing Schedule is included in Appendix E.

# APPENDIX A

# Certificate of Bona Fide Tender

The essence of selective tendering is that the client shall receive bona fide competitive tenders, from all those tendering.  In recognition of this principle, we certify that this is a bona fide tender, intended to be competitive and that we have not fixed or adjusted the amount of tender by or under or in accordance with any agreement with any other person.

We also certify that we have not done and we undertake that we will not do at any time before the hour and date specified for the return of this tender any of the following:

(a)	Communicate to a person other than the person calling for these tenders the amount or approximate amount of the proposed tender, except where the disclosure, in confidence, of the approximate amount of the tender was necessary to obtain insurance premium quotations for the preparation of the tender;

(b)	Enter into any agreement or arrangement with any other person that he shall refrain from tendering or as to the amount of any tender to be submitted;

(c)	Offer to pay or agree to pay or give any sum of money or valuable consideration directly or indirectly to any person for doing or having done or causing or have caused to be done in relation to any other tender or proposed tender for the said supply / service any act or thing of the sort described above.

In this certificate, the word "person" includes any persons and any body or association, corporate or unincorporated, and any "agreement or arrangement" includes any such transaction, formal or informal, and whether legally binding or not.

We acknowledge that the Authorised Officer will be entitled to cancel the contract and to recover from us the amount of any loss resulting from such cancellation if we or our representatives (whether with our without our knowledge) shall have practiced collusion in tendering for this contract or any other contract with the Authority or shall employ any corrupt or illegal practices either in the obtaining or execution of this contract or any other contract with the Authority:

Signed:	_________________________________________________

Name:

Occupation/Profession:

For and on behalf of:

# APPENDIX B

# Freedom of Information Act 2000 (FOI)

# Exemption Form

GUIDANCE

The Authority encourages its Contractors to take their own legal advice about the FoI Act.  The Authority shall not be held liable for any actions claims or costs howsoever arising.

The Authority considers that the following information is likely to be captured by the “confidential” (s.41 absolute exemption) and/or “commercial interest” (s43 qualified exemption) and therefore maybe subject to the Public Interest test:

- Trade secrets; or

- Financial, commercial, scientific, technical or other information whose disclosure could reasonably be expected to result in a material financial loss or gain to the person to whom the information relates; or

- Where disclosure could prejudice the competitive position of that person in the conduct of his/her profession or business or otherwise in his/her occupation; or

- Where disclosure could prejudice the conduct or outcome of contractual or other negotiations of the person to whom the information relates.

NB:  Contractors should note that claiming blanket confidentiality of tender documentation, breaches current Government guidelines provided to the Authority and will not be accepted, therefore rendering the entire tender documentation disclosable under the FoI Act.

As part of the government’s transparency agenda it is our intention to publish on line copies of contracts and tender documents. If you consider any information should not be released, you must make us aware of this during the procurement process. Advice on how the Freedom of Information Act 2000 exemptions may apply is available from the Information Commissioner’s website at:

http://www.ico.gov.uk/for_organisations/guidance_index/freedom_of_information_and_environmental_information.aspx

## PROCEDURE

1.	Please specify below the relevant clauses or documentation containing the information you claim is exempt.

We consider that pricing schedules and technical specifications are most likely to be covered by one or other of the above exemptions and would therefore not, normally, be disclosed.

Each document claimed under the exemptions should be clearly marked as “confidential” or “commercially sensitive”.

CONFIDENTIAL INFORMATION:

COMMERCIALLY SENSITIVE INFORMATION:

2.	The Authority is obliged to consider whether something, which its Contractor claims is confidential, is truly confidential.  In those instances where the Authority does not agree with the exemption claimed, it will always consult with the Contractor before disclosing the information.

Where the Authority decides to release such information, it will only do so in the following circumstances:

- Where the Contractor consents; or

- Where the information or information of a similar type is generally available to the public (e.g. where a Minister would give such information in answer to a Parliamentary Question);or

- Where the Contractor has been advised, at the time that the information is received, that the information will be released; or

- Where the Authority believes that the public interest would be better served by disclosing rather than by refusing to disclose the information.  In this instance, the views of the Contractor will be sought in advance of a decision being made.  Where the Contractor refuses to agree to disclosure of the information, the Contractor is able to refer the matter to the Information Commissioner at the Contractor’s expense.

| Signed | Position |
| --- | --- |
| Print Name | Date |

APPENDIX C

# Form of Tender

To:	Swindon Borough Council

Law and Democratic Services

Civic Offices

Euclid Street

Swindon SN1 2JH

Heat mapping, masterplanning (Wichelstowe and New Eastern Villages) and feasibility study (North Star)

Having examined the contents of the tender document, terms and conditions of Memorandum of Agreement, service level issues, and product specifications, we offer to carry out the work in conformity with the said conditions for the maximum fixed prices detailed in the attached schedules.

We undertake to carry out the works specified within the period stated in the enquiry letter.

Our tender offer shall be binding between us for a period of one hundred and twenty (120) days from the closing date for receipt of tenders.

Unless and until a formal agreement is prepared and executed this Tender and a written acceptance thereof shall constitute a binding contract between us.

We understand that you are not bound to accept the lowest or any Tender you may receive.

We further undertake, if our Tender is accepted, to comply with all the General Conditions of Contract and Specifications for the service comprising the contract.

Dated this       day      	of      	20

Signature_____________________________________________________

Name:       	 	in the capacity of

duly authorised to sign tenders for and on behalf of:

Witness:

Address:

Occupation/Profession

# APPENDIX D – TENDER RETURN LABEL

# TENDER FOR:	Heat mapping, masterplanning (Wichelstowe and New Eastern Villages) and feasibility study (North Star)

Closing Date 		 15.00hrs DECEMBER 11 2015

SWINDON BOROUGH COUNCIL

LAW AND DEMOCRATIC SERVICES

CIVIC OFFICES

## EUCLID STREET

Swindon

SN1 2JH

UK

Confidential – to be opened only by an authorised representative of Swindon Borough Council

See EU definition of SME: http://ec.europa.eu/growth/smes/business-friendly-environment/sme-definition/index_en.htm