
[image: image2.png]Basingstoke
wiz/ and Deane





TENDER FOR THE SUPPLY OF CONSTRUCTION WORKS TO THE PROPSED NEW COMMUNITY FACILITY, BEGGARWOOD PARK, BEGGARWOOD, BASINGSTOKE
Introduction
Basingstoke and Deane is great place to live with 96% of residents stating they are happy with where they live. Basingstoke & Deane Borough Council (‘the Council’) is committed to continuing to provide first class services and facilities while ensuring that future growth is well planned and well managed. To help achieve this, the Council is seeking compliant tenders for construction works for provision of the proposed community facility in Beggarwood Park, Beggarwood, Basingstoke
The Council has proposed the following timetable for this Tender process: 

Dispatch of ITT: Monday 17 Oct 16
Questions & Answers: Monday 17 Oct – Wednesday 9 Nov 16
Return of Tender: Wednesday 16 Nov 16, 16:00:00

Evaluation of Tender: Thursday 17 Nov 16 – Thursday 1 Dec 16
Interviews : Thursday 8 Dec 16 – Friday 9 Dec 16
Notification of Contract Award to Tenderers: Thursday 15 Dec 16
Commencement of Mobilisation Period: Monday 19 Dec 16
Commencement of Work on Site*
: Monday 6 Feb 17
Completion of Site works & Handover*: Friday 1 Sept 17
Note*: Dates to be confirmed with successful Tenderer.

The Council reserves the right to change the above timetable and Tenderers will be notified accordingly where there is a change in the timetable.
The Council is utilising an electronic tendering tool to manage this procurement and communicate with Tenderers.  Accordingly, there will be no hard copy documents issued to Tenderers and all communications with the Council, including the submission of Tenderers’ Responses, will be conducted via the ProContract system, which can be accessed using the following link:

http://sebp.due-north.com
If you need any further assistance or have any queries about using the ProContract system please contact the PROACTIS support team; contact details are as follows:

Email ProContractSuppliers@proactis.com OR log a support call directly using the following link: http://proactis.kayako.com/procontractv3/Core/Default/Index quoting project ID: DN215073 
Please note expressions of interest must be registered before 15:00:00 Wednesday 16th November 2016. 
Completed tenders and supporting information should be returned no later than 16:00:00 on Wednesday 16th November 2016.
[image: image1]