| CHANGE CONTROL NOTICE (CCN) |  |  |  |
| --- | --- | --- | --- |
| Contract Title: | Contract for the Provision of DDS Transformation Support (The Contract) |  |  |
| Contract Reference: | CCCC23A06 | Contract Change Number: | 1 |
| Date CCN issued: | 19st July 2023 | Date Change Effective from: | The date of the final party’s signature in this CNN. |
| Between: Crown Commercial Service (The Buyer) and FSP Consulting Services Ltd (The Supplier) - The Contract is varied as follows: - The Contract Expiry date is extended to the 12th of August 2023; - There will be a REDACTED TEXT under FOIA Section 43 Commercial Interests. contract variation in value, this brings the maximum value of the contract to £426,000.00 (Excluding VAT); - The changes relating to this variation cover the scope of additional and further iterations of products across the extension period key to the ongoing successful delivery of the overarching project. - Words and expressions in this Change Control Notice shall have the meanings given to them in the Contract. - The Contract, including any previous Contract changes, authorised in writing by both Parties, shall remain effective and unaltered except as amended by this Change Control Notice. |  |  |  |
| REDACTED TEXT under FOIA Section 40, Personal Information. REDACTED TEXT under FOIA Section 40, Personal Information. REDACTED TEXT under FOIA Section 40, Personal Information. Authorised for and on behalf of the Supplier: Signature Print Name and Job Title Date |  |  |  |
| REDACTED TEXT under FOIA Section 40, Personal Information. REDACTED TEXT under FOIA Section 40, Personal Information. REDACTED TEXT under FOIA Section 40, Personal Information. Authorised for and on behalf of the Buyer: Signature Print Name and Job Title Date |  |  |  |