# Annex A

| Title of project: | FeAST Replacement Requirements |
| --- | --- |
| Date and time for return of Bids | Tuesday 25th January 2022 @ 16:00 hours |
| Contract Reference Number: | C21-0257-1617 |
| Address for Bid Submission: | 1 electronic copy to be sent to TenderResponse@jncc.gov.uk PLEASE DO NOT SEND TENDERS DIRECTLY TO AMY RIDGEWAY, STEPHEN GUNN OR DORA IANTOSCA VIA THEIR PERSONAL EMAIL ADDRESSES, AS THIS WILL INVALIDATE YOUR BID Bids must be less than 10 MB in size. On receipt of your bid, you will receive an automated e-mail to confirm receipt by JNCC Support Co. If you do not receive this automated email, please contact the individuals below, in the following order: Sue Wenlock (00 44 1733 866880) Chris Downes (00 44 1733 866877) |
| Contacts for technical information relating to this Project Specification: | Amy Ridgeway (Marine Evidence) Joint Nature Conservation Committee Email: amy.ridgeway@jncc.gov.uk Tel: 01733 866824 OR Stephen Gunn (Digital & Data Solutions) Joint Nature Conservation Committee Email: stephen.gunn@jncc.gov.uk Tel: 01224 011165 |
| Contact for any queries regarding the Procurement Procedure | Dora Iantosca Finance Team Joint Nature Conservation Committee Email: Dora.Iantosca@jncc.gov.uk or contractqueries@jncc.gov.uk Tel: 01733 866894 |
| Proposed start-date: | 11th February 2022 |
| Proposed end-date: | 31st March 2022 |

FeAST replacement requirements

Contents

1.	Joint Nature Conservation Committee	3

2.	Project Aims	3

3.	Project Background	3

4.	Project Objectives	6

5.	Process	8

6.	Work Packages	9

7.	Budget	9

8.	Potential follow-on work	9

9.	Outputs	10

10.	Timescale	10

11.	Health and safety	10

12.	Product specification	10

13.	Project management	11

14.	Instructions for Bid Submission	11

15.	Evaluation Criteria	12

16.	Payment	13

17.	Additional Requirements	13

## Joint Nature Conservation Committee

The Joint Nature Conservation Committee (JNCC) is the statutory adviser to the UK Government and devolved administrations on UK and international nature conservation.

Our role is to provide scientific evidence, information, and advice to inform decisions to protect the natural environment. Our specific role is to work on nature conservation issues that affect the UK as a whole and internationally, by:

advising Government on the development and implementation of policies for, or affecting, nature conservation in the UK and internationally.

providing advice and disseminate knowledge on nature conservation issues affecting the UK and internationally.

establishing common standards throughout the UK for nature conservation, including monitoring, research, and the analysis of results; and

commissioning or supporting research which it deems relevant to these functions.

Background to JNCC can be found on the JNCC intranet: https://jncc.gov.uk/about-jncc/

## Project Aims

The Feature Activity Sensitivity Tool (FeAST) Working Group made up of JNCC, Marine Scotland, Marine Scotland Science, NatureScot and SEPA are investigating the options to replace the existing FeAST application. This is to address user feedback on areas where the current tool could be improved, allow the addition of different marine features and additional functionality.

This project is the first stage in the replacement process and aims to capture the organisational needs in this area. The successful bidder is expected to aid the FeAST Working Group, assisted by the JNCC Digital and Data Solutions team, in performing an analysis of current processes from a functional perspective and translating them into a series of requirements for potential solution providers to bid against.

## Project Background

The Feature Activity Sensitivity Tool (FeAST) is a tool used to collate information on feature sensitivities, pressures, activities, and the evidence on which this is based for Scottish features of conservation importance. The sensitivity data contained in the FeAST tool originally came from a 2010 project, MB0102, led by the Marine Biological Association (MBA). The data was subsequently modified to make sensitivity assessments more applicable to Scottish features and activities, and pressures were altered to be in line with OSPAR work. The tool is currently hosted on the Marine Scotland (MS) website and has been live since 2013. A new introductory FeAST home page was published by NatureScot to help explain ongoing work.

It is possible through FeAST to search by either marine feature or activity. FeAST presents assessments of sensitivity of Scottish features of conservation importance to various pressures (e.g., siltation) and links these to marine activities that could be associated with these pressures. It assesses and combines assessments of tolerance and recovery to derive an overall sensitivity score. It does not consider the intensity, frequency or cumulative impacts from activities taking place at specific locations.

Although there are other sensitivity tools a key distinction is that FeAST is the only tool that provides assessments at the wider feature level. The other tools assess sensitivity at a biotope level, i.e., a more detailed level in the habitat classification hierarchy. The aim in any redevelopment is to retain the current ‘feature’ level focus to help ensure its usability in the future; much of the legislation and policy focus is on lists of habitats and species at a feature level, such as Priority Marine Features (PMFs) that are marine nature conservation priorities in Scottish waters. It is also felt the tool is more accessible and user friendly, as features are usually referred to when discussing designated sites and casework, and this allows stakeholders to interrogate the tool without having an in-depth knowledge of biotopes.

Current system

FeAST has very simple workflows, these are not intuitive, and this is seen as a major failing of the current application, the workflows are shown in the image below:

The current system is available at http://www.marine.scotland.gov.uk/feast/Index.aspx and is an open site for end users – the home page is shown below:

Additional screen shots have been provided in the PDFs listed below to give an overview:

Also provided are user documents for the current FeAST application:

Along with data extracted from the current FeAST application:

Work Carried Out To-Date

A Business Analysis review was carried out in 2020 which looked at the main drivers for a replacement and suggested potential Commercial off the Shelf (CotS) packages, however after reviewing these, the suggested solutions were found to not be ideal, copies of the BA Review and CotS Review are provided:

The FeAST Working Group has agreed to proceed with an exercise to expand on this work and commission a detailed functional review and requirements gathering along with a technical recommendation and solution costings for the development of a FeAST replacement and its ongoing hosting and support going forward.

## Project Objectives

To meet the overall aim of this project (Section 2), the objectives are to:

- Carry out a review of the previous analysis of the current FeAST application and processes already completed, including the review of information already gathered through surveys and business analyst reports.

- With the information already gathered, carry out a series of stakeholder engagements to confirm existing functional and non-functional requirements, capture gaps and identify any additional requirements for improved functionality.

- Produce a detailed report of the agreed requirements for a future replacement FeAST application along with technical options for development, delivery and ongoing support and maintenance with estimated costs which will be the basis for future funding of the project. It is required that a range of options will be delivered depending on the potential solutions available (e.g., not previously considered custom off the shelf solution vs bespoke build, etc).

### Non-Functional Considerations

A new FeAST system will have several non-functional requirements that will need to be considered as part of its replacement:

- Accessibility. The system should be compliant to at least WCAG 2.1 level accessibility, where possible, providing alternative text and help tips and a clean visual appearance.

- Analytics. The system must be able to provide usage analytics such as user activity and functionality usage statistics.

- Backups/Disaster recovery. The system must have the ability to recover from severe data corruption/loss through a backup system. Backups should be taken at a regular frequency with adequate retention.

- Backwards compatibility. The system must be compatible with the data model (after transformation) of the current FeAST application.

- Contact. The system must have a clear contact point/email for comments, suggestions, criticisms. Either a named person or role or group email.

- Future proofing. The system must be extensible, allowing for additional parameters and fields to be added to the data model as other usable and relevant information becomes available, allow for the ability to extend the model to further tables as well as the ability to update data and references within the existing data model.

- Legislation. The system must be compliant with the NCSC – National Cyber Security Centre – 14 Cloud Security Principles and be GDPR compliant by design.

- Mobility. The system is not required to function through a mobile device such as a smartphone or tablet, we only expect to use our preferred method of access through a desktop or laptop at this time, however the solution should not prevent mobile access at some point in the future.

- Performance. The system must be appropriately available, excepting downtime for development, maintenance, and scheduled tasks, which will be agreed with the stakeholders. It should provide adequate performance levels for a user to manage and analyse their data without significant impairment.

- Permissions/security. The system must be secure against the most common forms of attack (e.g., SQL injection) and incorporate a suitable access and permissions model which enables organisations to confidently manage their own data and ensure that users out with their organisation cannot accidentally or maliciously alter their data, the system should maintain an audit trail of access as well as any CRUD operations.

- Responsiveness. The system must reflect any changes or updates made to the system (when saved) are made immediately and available to others (rather than through a batched process).

- Scalability. The system must be scalable in its architecture to allow for additional data to be held without the need to for architectural change, and to be able to cope with an increase in the numbers of users quickly and easily, such as simply increasing the capacity of a hosting service.

- Usability. The system should be documented, providing all information that users and administrators require to competently interact with all aspects of the system. User interfaces should be fully descriptive and laid out in a manner that guides the user along the process required to enter/edit/view and audit data in a simple and logical manner so that the system is easy to operate.

- Compliance. The system will need to comply with the various governance procedures employed by the stakeholders.

### Technical Options

Once the requirements of the FeAST replacement have be reviewed and confirmed, the technical elements will need to be identified to estimate the cost of the development and ongoing hosting and maintenance of the FeAST replacement.

The project is open to consider different solutions for the delivery of the replacement FeAST system, this includes but is not limited to:

Custom build. A custom build solution using open-source tools. Consideration must be given to any licencing costs and ongoing fees from any tools used for a custom build solution.

Off the shelf system. We would consider off the shelf systems not previously assessed, whose product can meet most/or all the requirements of our system with only the need for minimal custom coding.

### Support and Ongoing Costs

Any system going forward would need reliable hosting, regular updates, maintenance, and support. We are looking for a solution that will provide top level support when issues arise, or new developments are planned. This needs to be included in the scoping and potential solutions and associated costs.

Ongoing support may require an element of support from IT staff, and we need to understand, as part of this project’s requirements, what form that support would take.

We are looking to capture appropriate package/levels of support for a system of this size. We will be looking for support in the areas of:

- Upgrade management.

- Software licence costs.

- Options and indicative costs for hosting & support.

- Appropriate backup and disaster recovery requirements.

## Process

It is expected that the successful bidder will engage with staff in the JNCC Marine Teams and Digital and Data Solutions, along with other stakeholders such as members of the FeAST Working Group to capture and confirm both the user and functional requirements, as well as understand any IT requirements and the predicted costs for a replacement system.

Given the COVID-19 pandemic, it is expected that these engagements will take place remotely using Microsoft Teams. Access to Teams meetings will be given to the successful bidder.

## Work Packages

The project will be split into several work packages we are looking for cost estimates for:

| WP1 | Review and confirm the requirements for the FeAST replacement. | Part of this tender |
| --- | --- | --- |
| WP2 | Investigate and document potential functional and technical solutions to deliver the FeAST replacement. | Part of this tender |
| WP3 | Provide indicative costs for the different solutions identified in WP2 to enable the FeAST Working Group to allocate budget for the development of the FeAST replacement. | Part of this tender |

## Budget

The overall budget for this project is up to £40,000 including VAT. As our preferred software development approach is Agile, the budget is fixed but the deliverables are variable. It is anticipated that the budget will be sufficient to deliver all the work packages identified.

If the budget is a challenge for delivering the entire set of work packages, additional funding can be requested with justification by the project, this would be preferable to removing work packages.

## Potential follow-on work

Tenderers should be aware that there is the potential for the successful bidder to be requested by JNCC to undertake additional related work into the financial year 2022/23 as follows:

- The design, development, implementation, and migration to any chosen package/solution.

- Training packages for staff in any implemented system.

Please note however that the potential for additional work to be undertaken is subject to a continuing need, availability of funds, and satisfactory contractor performance. For the avoidance of doubt, no guarantee can be given, that you will be asked to undertake the potential additional work outlined within this Annex A document. Bidders are not asked to provide detailed project plans for these follow-on aspects at this stage.

## Outputs

A report will be completed capturing the requirements for a system to replace FeAST. It will need to contain:

- A snapshot of current processes and needs.

- A gap analysis of requirements currently unserved.

- A set of costed options for a replacement solution.

- A full list of requirements that potential future systems can be tested against.

In addition, all collateral generated from the analysis process such as workshop notes, presentations, etc. should also be provided to JNCC.

## Timescale

Provisional dates for delivery of the contact outputs are set out below. Exact dates are to be agreed at start-up meeting based on Contractor and JNCC staff availability.

| Milestones | Provisional dates |
| --- | --- |
| Tender Close Date (UK) | 25th January 2022 |
| FeAST Working Group (UK) | 26th January 2022 |
| Start-up meeting (UK) | 31st January 2022 |
| Report Delivery | 24th March 2022 |

In agreeing these exact dates, please note that the potential for additional related work to be funded into 2022/23 is subject to availability of funds.

## Health and safety

The successful bidder is expected to follow appropriate Health & Safety procedures including adhering to JNCC’s policy on safeguarding. For further information  https://jncc.gov.uk/about-jncc/corporate-information/safeguarding/ and to be able to undertake appropriate risk assessments, evidence of which should be supplied to JNCC. (NB under no circumstances should any work or service commence prior to the receipt of written approval of the risk assessment by the JNCC H&S Advisor).

Any incidents occurring within the contract should be immediately reported to JNCC.

## Product specification

JNCC is committed to making its publicly available resources and documents accessible, in accordance with the Public Sector Bodies (Websites and Mobile Applications) (No. 2) Accessibility Regulations 2018.

Making material accessible means making sure it can be used by as many people as possible.  This includes those with:

- impaired vision

- motor difficulties

- cognitive impairments or learning disabilities

- deafness or impaired hearing

The outputs and material that JNCC publishes should be compliant with the Web Content Accessibility Guidelines version 2.1 AA standard.

The draft and final reports should be provided electronically via email both as a Microsoft Word document and an Adobe PDF. Copies of documentation associated with interviews should be provided in electronic format.

## Project management

Our preferred project management style would be for Agile, to enable us to build on this part of the project and engage the specialist users and subject matter experts in the ongoing development process. Building on this project will not only build a more focussed system but also ensure a more successful migration to the new system.

The successful Contractor shall nominate a project manager, who shall be responsible for ensuring the project is completed satisfactorily and who shall be the main contact point for JNCC.

JNCC’s main contact points will be:

Amy Ridgeway – Business Project Manager

Email: amy.ridgeway@jncc.gov.uk

Tel: +44 (0)1733 866824

Stephen Gunn – Technical Project Manager

Email: stephen.gunn@jncc.gov.uk

Tel: +44 (0)1224 011165

## Instructions for Bid Submission

The bid submission should include the following:

A brief summary of the bidder’s experience in relation to the requirements of this contract.

A proposed approach for achieving the objectives of the contract (and delivering the detailed tasks identified within each objective). This should be sufficiently detailed to allow assessment against the evaluation criteria (Section 15).

Details of the Project Team, including their roles and experience, an estimate of their time input into each task, and CVs of all personnel involved in the contract.

Availability of the Project Team for a start-up meeting to be held virtually by Microsoft Teams.

Overall quote for the contract, to include:

  - Daily rates for all members of the Project Team.

  - Costs and time allocation should be clearly allocated to specific tasks within this contract, including the ratio of senior to junior staff with clarity of each team member’s contribution and value added.

  - VAT if applicable. The contractor is to specify whether VAT at the prevailing rate would be applicable to this project and to provide their company’s VAT registration number.

The following documentation:

  - Copies of health and safety policy statements where available or a note regarding such items as lone working, emergency procedures and accident reporting.

  - Copies of current public, professional and employer liability insurance certificates.

  - Copies of any appropriate risk assessments.

  - Copies of any environmental policies should you have them.

In addition, note that the tender submission should provide sufficient information to allow assessment against the criteria outlined in Section 15.

## Evaluation Criteria

JNCC are not bound to accept the lowest priced or any tender. Having the technical expertise and experience to complete the work to a high standard, and being able to complete it within the timescale, are of the essence for this contract.

The bid evaluation will be undertaken by a panel consisting of JNCC and Marine Scotland Science staff. Unless otherwise stated in your bid submission, bids will be forwarded to these agencies for evaluation purposes only.  There may be a requirement for the evaluation Panel to invite bidders to a short presentation. Should this be the case, email invite notifications will be issued.

For information on how we handle personal data please see our Privacy Notice at http://jncc.defra.gov.uk/privacypolicy

Bids will be evaluated using the following criteria:

|  | EVALUATION CRITERIA | Max Score | Score |
| --- | --- | --- | --- |
| 1. Quality of proposal, (40% of the total for the three assessment categories) |  |  |  |
|  | Clarity of proposal (particularly work plan and deliverables) | 10 |  |
|  | Understanding of, and relevance to, the requirements (in particular, the adequacy of proposed outputs and understanding of any best practice) | 20 |  |
|  | Evidence provided of how accessibility standards will be met | 10 |  |
|  | Sub Totals | 40 |  |
| 2. Details of Contractor (40% of the three assessment categories) |  |  |  |
|  | Expertise, experience and balance of team | 30 |  |
|  | Risks if important team members drop out | 5 |  |
|  | Adequacy of subcontractors (if any) | 5 |  |
|  | Sub Totals | 40 |  |
| 3. Cost (20% of the total for the three assessment categories) |  |  |  |
|  | Overall cost | 15 |  |
|  | Clarity of cost breakdown across team members contribution | 5 |  |
|  | Sub Totals | 20 |  |
| Total score |  | 100 |  |

## Payment

Unless a payment schedule is stated in your submission and agreed by JNCC project manager. Payment will be made on completion of the objectives following the submission of invoice(s) and based on the satisfactory undertaking of the contractual elements to the agreed standard of the JNCC Project Officer.

## Additional Requirements

All bidders are requested to carefully read the Terms and Conditions applying to this contract. Payment will only be made upon delivery of key milestones.

It is assumed that all costs associated with the production of figures, reproduction of photographs and the final report are accounted for within the rates and fees given.

The bidder is expected to supply all necessary equipment, software, licences etc. to carry out the obligations required under the contract.

## Procurement Timetable (which may be subject to change)

| Activity | Date |
| --- | --- |
| Publication of Contract Notice | Tuesday 4 January 2022 |
| Last date for receipt of clarification questions | Tuesday 19 January 2022 |
| Final submission date for bids | Tuesday 25 January 2022 @ 16:00 hours |
| Evaluation of bids | 26-28 January 2022 |
| Post-tender negotiation/clarification and or presentation if required | 1-4 February 2022 |
| Successful/unsuccessful bidders notified | 7-9 February 2022 |
| Start of project | w/e 11 February 2022 |

https://www.marine.scotland.gov.uk/FEAST/

Natural England also uses features but limited to protected features within specific designated sites.