Call-Off Schedule 20 (Call-Off Specification)

# PURPOSE

  - HM Treasury requires support to develop the capability to visualise data from their data integration and analysis software to address capability gaps with respect to the analysis of data. This capability should streamline and enhance intelligence collation and analysis by Treasury staff..

# BACKGROUND TO THE Buyer

## 2.1	HM Treasury is the government’s economic and finance ministry, maintaining control over public spending, setting the direction of the UK’s economic policy and working to achieve strong and sustainable economic growth.

# Background to requirement/OVERVIEW of requirement

## 3.3	Treasury are working with an external provider to develop a bespoke Alteryx platform specifically meeting Treasury’s  requirements to integrate and analyse data from different sources. Treasury require an interface that works with Alteryx with a range of functions, including a library of data visualisations that may include a dashboard, which can be accessed and easily used by Treasury staff without extensive training in data analytics.

# definitions

| ## Expression or Acronym | ## Definition |
| --- | --- |
| - OGD | - Other Government Department |
| ## HMT | - Her Majesty’s Treasury |
| - HMG | - Her Majesty’s Government |
| - DIAS | - Data Analysis and Integration System |

# scope of requirement

# 5.1	The requirement should include the provision of consultants that are experienced in the use of Alteryx, Microsoft Fabric & Power Platform. They will be required to work with Treasury staff, the DIAS providers and the wider data teams to assist in the delivery of sophisticated data products that can be used across Treasury to draw data and understand current trends in operational data without the need for technical staff and programmers. The product will likely include Power BI dashboards but may employ process automation and notifications/alerting. The supplier will be responsible for upskilling of some Treasury staff to effectively use Alteryx and visualise analysis using dashboard in Power BI.

## 5.2	In delivering the above, the contractor will have to work with Treasury staff and other Treasury suppliers.

## 5.2	Additionally, in delivering the above, the supplier will have to work within HMT's broader working principles and data architecture. For example. HMT typically uses Microsoft Azure, and we are seeking recommendations which would not deviate from HMT’ broader architecture in the medium to long term.

# The requirement

6.1	TREASURY require a platform to visualise analysis of operational data and external data sets from the Alteryx system and a comprehensive library of data insights.

6.2	A beta version of the dashboard should be running on Treasury systems by September 2024.

6.3	User acceptance testing should be carried out on the data visualisations between September 2024 and December 2024.

6.4	Working version of the dashboard to be in place by February 2025.

6.5	You will need to have SC clearance for all supplier staff and subcontractors.

# key milestones and Deliverables

The project will have the following outcomes:

## 7.1	Outcome 1:

develop a series of data products using Microsoft Fabric & Power Platform from data that will be provided by Alteryx

Develop sophisticated data products that can be used to draw data and understand current trends and patterns without the need for technical staff and programmers, these will likely include Power BI dashboards, but may employ process automation and notifications/alerting.

- insights into large volumes of data

- Enabling Treasury to respond quickly to changes in the landscape.

- Outcome: Reduce risks around responding to data requests quickly and accurately.

## 7.2	Outcome 2:

Develop a semantic model and relevant dashboard artifacts.

- Outcome: comprehensive library of data artifacts to support the analysis and use of data drawn from various data sources via Alteryx to enable a staff to engage with Treasury, other government department and external data to identify offences

- Outcome: enable staff, OGDs and enforcement agencies to understand the current  landscape in detail

- Part of this work will focus on how Treasury data can be analyzed, visualized and shared with key stakeholders to support operations.

- Outcome: Treasury can very quickly either exploit existing visuals or create new visuals to highlight and share emerging intelligence.

## 7.3	Outcome 3:

Improve data sharing both within and outside of Treasury

- Outcome: develop regular reports that can be drawn from Treasury data and shared

## 7.4	Outcome 4:

Upskill Treasury staff in the use of Fabric and relevant Power Platform capabilities

- Outcome: have a core team of staff that can use the Alteryx platform and Power BI to develop a strategic and tactical insights drawn from large data sets.

## 75	The following Contract milestones/deliverables shall apply:

| ### Milestone/Deliverable | ### Description | - Timeframe or Delivery Date |
| --- | --- | --- |
| - 1 | - Minimal weekly update meeting to contracting party (details of information required set out in section 8) | - Weekly |
| - 2 | ### Beta product in place | - September 2024 |
| - 3 | - Operational product in use for whole of TREASURY. | ### February 2025 |
| - 4 | ## Attend a TREASURY wide data working group to keep relevant stakeholders sighted and updated on DIAS part 2 progress and developments. | ### Fortnightly |

# MANAGEMENT INFORMATION/reporting

## 8.1		We require the supplier to provide:

- Weekly updates to the contracting party which include:

- Develop a project plan.

- Update on progress on the previous week, including key developments,

- Provide an update against project plan, including forward look at both short term and long-term objectives.

- Highlight any risks to delivery of project, including the impact of risks and mitigations.

- Keep Treasury and other contractors updated on emerging recommendations.

- Update Treasury on any lessons learnt or proposed change of approach.

  - The supplier will also need to:

- Present updates to relevant parties in TREASURY and Treasury.

- Attend TREASURY wide data working group to keep relevant stakeholders sighted and updated on data project’s work.

# continuous improvement

## 9.1	The Supplier will be expected to continually improve the way in which the required services are to be delivered throughout the contract duration.

## 9.2	The Supplier should identify and present any new and beneficial ways of working to Treasury staff during review meetings.

## 9.3	Changes to the way in which the Services are to be delivered must be brought to the Buyer’s attention and agreed prior to any changes being implemented.

# SOCIAL VALUE

## 10.1	Procurement of a solution meeting the requirement as outlined above would align with the Public Services (Social Value) Act 2012 by tackling economic inequality.

## 10.2	The solution shall tackle economic inequality by supporting the development of scalable and future-proofed new methods to modernise delivery and increase productivity.

## 10.3	The supplier should refer to Procurement Policy Note (PPN) 06/20 for further guidance:https://www.gov.uk/government/publications/procurement-policy-note-0620-taking-account-of-social-value-in-the-award-of-central-government-contracts

## 10.4	The supplier shall meet the applicable Government Buying Standards applicable to deliverables which can be found online at: https://www.gov.uk/government/collections/sustainable-procurement-the-government-buying-standards-gbs

# quality

## 11.1	The specialist support provided by the successful supplier should be of a high standard with key quality outputs forming part of the delivery of the requirement. Specific quality expectations will be agreed as part of supplier mobilisation post contract award.

## 11.2   The Authority will measure the quality of the Supplier’s delivery by:

- assessing whether the supplier meets the deadlines agreed for the delivery of work-products.

- assessing whether the work-products are fit for purpose and meet agreed forms and standards, providing relevant feedback where appropriate; and,

- assessing the suitability of the advice in respect of the extent to which it engages with the commission in the relevant instruction.

# PRICE

## 12.1	Potential Suppliers are requested to provide a rate card (both for hourly and daily rates) for work that may arise during the contract. Where possible, the rate card for this requirement should include a discount on the Supplier’s standard rate card for this Lot. This rate card may be used by the Authority to pay on a resource consumption basis, or to fix a capped fee for larger pieces of work or in respect of particular instructions.

## 12.2	All further ad hoc work is subject to requirements arising, and any costs incurred must be agreed with the Authority in writing prior to being incurred, or the Authority is not obligated to meet these costs.

## 12.3	Bids will be evaluated on a most economically advantageous tender basis.

## 12.4	Prices are to be submitted via the e-Sourcing Suite [Attachment 4 – Price Schedule excluding VAT and including all other expenses relating to Contract delivery.

# STAFF AND CUSTOMER SERVICE

## 13.1	The Supplier shall provide a sufficient level of resource throughout the duration of the Contract in order to consistently deliver a quality service.

## 13.2	The Supplier’s staff assigned to the Contract shall have the relevant qualifications, security clearances and experience to deliver the Contract to the required standard.

## 13.3	The Supplier shall ensure that staff understand the Authority’s vision and objectives and will provide excellent customer service to the Authority throughout the duration of the Contract.

# service levels and performance

# 14.1	The supplier must meet the following service levels:

- The Supplier shall provide a sufficient level of capable resource throughout the duration of the Contract to consistently deliver a high-quality service;

- The Supplier’s staff assigned to the contract shall have the relevant qualifications and experience to deliver the contracted service to the required standard;

- The supplier must provide an escalation point to resolve any issues with the availability of the service;

- In the event of termination of the contract the Supplier must provide a complete copy of all data and documents held within the system in a format and timescale that is acceptable to the Buyer and which will be agreed during contract mobilisation. Once this transfer has been validated by the Buyer, the Supplier must ensure that its copies of all the data and documents are deleted.

## The Buyer will measure the quality of the Supplier’s delivery by:

| ## KPI/ SLA | ## Service Area | ## KPI/SLA description | ## Performance Target |
| --- | --- | --- | --- |
| ## 1 | - Innovation | ## The Supplier should demonstrate the ability of the solution to deliver against the requirement through a 12-month contract. During the contract period the Supplier will suggest new ways of working and work collaboratively with TREASURY to refine the full requirement as needed. | ## TREASURY user survey undertaken at the end of proof-of-concept and then quarterly for duration of contract. 80% of responses should be ‘satisfactory’ or above (poor, unsatisfactory, satisfactory and excellent). |
| ## 2 | - Quality | The development of product that enhances data exploitation with appropriately designed data artifacts (i.e. semantic model, pipelines and data visuals in Power BI that can be accessed easily and used by Treasury staff without extensive training in data analytics. This work must ensure that TREASURY staff are able to maximise the use of Alteryx and build long term data analysis capabilities. All products must be tested for accuracy, design and useability. The system must be fit for purpose and work on Treasury architecture. | - User survey and feedback from staff involved in project |
| ## The Supplier will demonstrate an ability to rapidly implement a solution meeting the full requirement with minimal burden on TREASURY and HMT staff. |  | 0.5% Service Credit gained for each percentage under the specified Service Level Performance Measure | TREASURY user survey undertaken at the end of Beta dashboard phase ‘satisfactory’ or above (poor, unsatisfactory, satisfactory and excellent). |

# Security and CONFIDENTIALITY requirements

## 16.1	The software solution will be required to hold OFFICIAL (sensitive) data.

## 16.2	Suppliers must be able to demonstrate compliance with the Government Security Policy Framework and that they have appropriate IT, physical, personnel and procedural security measures in place to prevent any unauthorised access to, or leakage of, data collected as part of this contract, and to prevent it being shared with any unauthorised third parties. Such security measures should comply with the requirements of the ISO27001 standard as a minimum and the Buyer would wish to see evidence of that compliance, e.g., in the form of current ISO 27001 certification.

## 16.3	 Any IT systems used by Suppliers to meet the Buyer’s requirement must comply with National Cyber Security Centre (NCSC)’s 10 Steps to Cyber Security and with the NCSC’s Cloud Security Principles. The Supplier should also hold NCSC’s Cyber Essentials Plus certification and provide the Buyer with evidence of this.

## 16.4	Any IT systems that would be deployed by Suppliers to meet any part of the requirement must be subjected to periodic (at least annual) independent penetration testing and any significant vulnerabilities identified as part of the penetration testing must be remediated with timeframes agreed with the Buyer.

## 16.5	The Supplier should describe how, in order to ensure that reliance isn’t placed solely on annual penetration testing to identify and address vulnerabilities, they might perform regular vulnerability scans on the component devices of the IT infrastructure and how they would ensure that any significant vulnerabilities identified by those scans are remediated as soon as possible.

## 16.6	Where any IT systems used by Suppliers to meet any part of the requirement need to generate any emails, the Supplier must be able to ensure that encryption and anti-spoofing measures can be applied to the emails which comply with the following guidance: https://www.gov.uk/guidance/securing-government-email

## 16.7	Suppliers are expected to demonstrate they have appropriate physical security measures in place in any premises used to store/process the Buyer’s data. As above such physical security measures should comply with the requirements of ISO27001 as a minimum. Any data centres used by the Supplier to meet the Buyer’s requirement must hold current ISO27001 certification and be UK based.

## 16.8	Any Supplier staff or sub-contractors should have National Security Vetting to SC level.

## 16.9	TREASURY and HMT data should be handled by Supplier staff and subcontractors on a need-to-know basis.

## 16.10	Suppliers shall ensure that any suspected or actual security breaches related to Buyer’s data/information are reported to the Buyer immediately. Where any actual security breaches have been identified, Suppliers shall, as soon as reasonably practicable, provide to the Buyer a report setting out the details of the security breach, including an impact assessment, a root cause analysis and of the steps taken to address the breach.

## 16.11	 Full compliance with the Data Protection Act (DPA) 2018 and the General Data Protection Regulation (GDPR) is essential.

# payment AND INVOICING

## 17.1	Payment can only be made following satisfactory delivery of pre-agreed certified products and deliverables.

## 17.2	Before payment can be considered, each invoice must include a detailed elemental breakdown of work completed and the associated costs.

## 17.3	Invoices should be submitted to: REDACTED TEXT under FOIA Section 40, Personal Information

# CONTRACT MANAGEMENT

# 18.1	The Supplier will be expected to report the Authority’s Contract Manager in accordance with paragraph 8 above.

# 18.2	Attendance at contract review meetings will be at the Supplier’s own expense.

# Location

## 19.1	TREASURY is based primarily at REDACTED TEXT under FOIA Section 40, Personal Information. The Supplier should provide a solution which can be used by TREASURY and HMT staff working at other offices and working remotely in accordance with HMT guidelines.