SCHEDULE 3.6

TERMS AND CONDITIONS

ACT/04360

PROGRAMME HADES REGION 1

PROVISION OF TECHNICAL SUPPORT SERVICES

IN WALES AND THE WEST MIDLANDS

GOVERNANCE AND CONTRACT MANAGEMENT

THIS PAGE IS INTENIONALLY BLANK

# TABLE OF CONTENTS

TABLE OF CONTENTS

GOVERNANCE AND CONTRACT MANAGEMENT

1.	DEFINITIONS

2.	OUT OF COMMITTEE WORK

3.	MEETINGS (GENERAL REQUIREMENTS)

4.	LEVEL 3 MEETINGS

5.	LEVEL 2 MEETINGS

6.	LEVEL 1 MEETINGS

7.	REPRESENTATIVES

8.	PROGRESS REPORTS

9.	PROGRESS MEETINGS

10.	PROVISION OF RECORDS AND DATA

ANNEX A Scheduled Level 1 meeting

ANNEX B - Scheduled Level 2 meeting

ANNEX C - Scheduled Level 3 Meeting

ANNEX D - PROGRESS REPORTS

1.	CONTENTS OF PROGRESS REPORTS SUPPORTING SCHEDULED LEVEL 1 MEETINGS

2.	CONTENTS OF PROGRESS REPORTS SUPPORTING SCHEDULED LEVEL 2 MEETINGS

3.	CONTENTS OF PROGRESS REPORTS SUPPORTING SCHEDULED LEVEL 3 MEETINGS

THIS PAGE IS INTENTIONALLY BLANK

# GOVERNANCE AND CONTRACT MANAGEMENT

## 1.	DEFINITIONS

1.1	Without prejudice to Schedule 3.1 (Definitions and Interpretations), for the purposes of this Schedule 3.6, the following terms shall apply:

a.	Annual Report

means the contractor’s report on performance of the contract for the previous year as defined in Annex D to this Schedule 3.6;

b.	Contractor’s Corporate Representatives

means the Contractor’s employees identified in the Deliverable Quality Plan managing the delivery of the Programme HADES services across multiple stations and/or any executives providing corporate oversight;

c.	Contractor’s Local Representatives

means the nominated Contractor employees responsible for the local level delivery team as identified in the Deliverable Quality Plan;

d.	Level 1 Meetings

means meetings between the Authority Local Representatives and the Contractor’s Local Representatives with any additional representatives from either side necessary for the topics under discussion, oversight or audit purposes;

e.	Level 2 Meetings

means meetings between the Programme HADES team and the Contractor’s Corporate Representatives with any additional representatives from either side necessary for the topics under discussion, oversight or audit purposes;

f.	Level 3 Meetings

means meetings between the Authority’s HADES Programme Board and the Contractor’s Corporate Representatives with any additional representatives from either side necessary for the topics under discussion, oversight or audit purposes.

## 2.	OUT OF COMMITTEE WORK

2.1	In cases of sufficient urgency, either party may request that by mutual agreement relevant issues can be considered out of committee (see also Clause 3.4 below).

## 3.	MEETINGS (GENERAL REQUIREMENTS)

3.1	The Contractor and the Authority shall attend and shall ensure the attendance of their respective representatives as required and, in the case of the Contractor, as requested by the Authority, at meetings as set out in this Schedule.  In principle, Level 1 Meetings will be held monthly, Level 2 Meetings quarterly and Level 3 Meetings annually, subject to variation in the particular circumstances defined elsewhere within this Schedule.  Required attendees, notice periods and reporting requirements for each level are detailed below.

3.2	Issues shall be resolved at the lowest level meeting whenever possible and escalated to the next level by exception.

3.3	The Contractor shall be responsible for taking the minutes of the meetings listed above.  These shall be forwarded within 10 Business Days of the relevant meeting, in draft form, to the relevant chairman for agreement prior to the final version being issued.

3.4	Either Party may call an extraordinary meeting in addition to the prescribed frequency in this Schedule 3.6, having given justification and reasonable notice to the other Party.

## 4.	LEVEL 3 MEETINGS

4.1	Membership

a.	Authority:

i.	Level 3 Chairman (Sponsor – AO A4);

ii.	Air Head Financial Controller;

iii.	Air Comrcl Asst TL1;

iv.	COS 1Gp;

v.	COS 2Gp;

vi.	COS 22(Trg) Gp;

vii.	COS 38 Gp;

viii.	COS JFIG;

ix.	HADES TL; and

x.	if required, any other party requested by the Chairman.

b.	Contractor:

i.	Contractor’s Corporate Representatives with commensurate authority to report on progress on the topics under discussion at this level.

ii.	as required, any other party requested by the Contract Manager.

4.2	The scheduled Level 3 meeting will conduct an annual review of the performance of the Contractor in discharging the tasks placed upon him by the Authority.  The review will be conducted in a formal meeting between the Corporate Representatives of the Contractor and equivalent representatives of the Authority (see above).  The meeting will be conducted under the chairmanship of the Authority’s programme sponsor.

4.3	The agenda for the scheduled Level 3 meeting shall include, but will not be limited to, the following:

- Consideration of the Annual Report;

- A summary of Contractor’s performance of the contract against Key Performance Indicators;

- Achievement of all specified supporting and miscellaneous tasks;

- A review of the Quality Assurance Reports prepared by the Contract Monitoring Team over the period;

- A review of the Contractor’s Risk Management performance against their plan(s);

- The Contractor’s observance of Health and Safety at Work and Environmental Protection requirements;

- A summary of the third-party income generation opportunities;

- Evidence of cooperation and service improvement initiatives enacted with the Authority and other dependent contractors;

- Any special reports on the Contractor’s performance throughout the period;

- Resolve any pending issues that have been escalated from the Level 2 Meeting that have not required an adhoc Level 3 meeting (see below).

The Contractor shall provide all necessary data to support the discussion of the above agenda items.

4.4	The Contractor will be granted the opportunity during the Annual Review to provide feedback on the performance of the Authority during the period.

4.5	Additional Level 3 meetings may be called to resolve major unforeseen task changes, alterations in pattern-of-work and any other significant problem identified by Def Comrcl, the Contractor, or the Programme HADES team.

4.6	Timing

a.	The first Level 3 Meeting shall be held six months after Service Commencement Date on a mutually agreed date.  Thereafter Level 3 Meetings will be held annually following the end of each contract year.  Level 3 Meetings may also be convened as required for resolution of issues escalated to them (see also Clause 3.4 above), prior to reference to Special Condition 19 of the Contract (Dispute Resolution).  Alternatively, in cases of sufficient urgency, either party may request that by mutual agreement relevant issues can be considered out of committee.

4.7	Notice of Meeting

- The Contractor shall issue a calling notice and any relevant documentation no later than 15 Business Days in advance of the Level 3 Meeting;

- Notwithstanding paragraph 4.7.a, in the case of resolution of issues, a Level 3 Meeting shall be convened no later than 15 Business Days following referral of the issue from the Level 2 Meeting;

- Annually the contractor is to provide the Annual Report no later than 10 Business Days prior to the meeting.

## 5.	LEVEL 2 MEETINGS

5.1	Membership

a.	Authority:

i.	Level 2 Chairman (Programme HADES TL);

ii.	Air Comrcl Asst TL1/Air Comrcl 3;

iii.	Air Fin TLB In Year Manager;

iv.	SO2 HADES;

v.	Heads of Establishment; and

vi.	if required, any other party requested by the Level 2 Meeting Chairman.

b.	Contractor:

i.	Contract Manager;

ii.	Other Corporate Representatives from their Programme HADES team; and

iii.	if required, any other party requested by the Contract Manager.

5.2	The scheduled Level 2 meeting will normally meet quarterly.  Depending on the issues of the moment, Authority Local Representatives and/or Contractor’s Local Representatives may be invited to attend.  The normal business of the quarterly meetings shall include:

- Review of Contractor performance against the KPIs and summarised in the Level 2 Progress Report, to include review of data held on CMD;

- Any impending contract changes;

- Any impending key personnel changes on either side;

- Any impending changes in legislation or duties being levied which has come to the attention of either side;

- Any examples of best practice which may be usefully disseminated, and evidence of cooperation and service improvement initiatives enacted with the Authority and other dependent contractors;

- Any third-party income generation activities under consideration;

- Updates on any Special Performance Monitoring activities requested;

- Review and consider any key issues raised from the previous quarterly report;

- Review risks held by both the Authority and the Contractor escalated from the Level 1, those with potential impact and proposed mitigation to be escalated to the Level 3 Meeting;

- Resolve issues that have been escalated from the Level 1 Meetings, and where necessary escalate issues to the Level 3 Meeting;

- Review performance data provided by the Contractor, and provided by the CMT, to support the production of the Annual Report.

5.3	Timing

a.	The scheduled Level 2 Meetings shall be held every quarter, or as may be required for the resolution of issues escalated from Level 1 Meetings.  The fourth quarter meeting shall be replaced by the Level 3 meeting/annual review, which will consider the presentation of the Annual Report by the Contractor.

5.4	Notice of Meeting

- The Contractor shall issue a calling notice, and a draft of the Level 2 Progress Report and any other relevant documentation, no later than 15 Business Days in advance of the Level 2 Meeting.

- In the case of resolution of issues, a Level 2 Meeting or out of committee circulation (whichever is appropriate) shall be held no later than 10 Business Days following referral from the Level 1 Meeting.

## 6.	LEVEL 1 MEETINGS

6.1	Level 1 Meetings shall be held monthly on the respective sites and will be chaired by the relevant Designated Officer or their authorised representative.

6.2	Unless a specific issue has been identified, the normal attendance at this meeting shall comprise the Authority Local Representatives and the Contractor’s Local Representatives.  Where a particular issue has been identified by either the Authority or Contractor Local Representatives, they may request that representatives from higher levels of the organisations attend the meeting(s).  The Authority’s Technical and Commercial representatives (refer to Schedule 3.8 DEFFORM 111), and/or the Contractor’s Corporate Representatives may elect to attend monthly review meetings at other times than when they have been specifically requested to do so to ensure uniformity of service and treatment of issues across the various establishments.

6.3	The Authority Local Representatives will monitor the Contractor’s implementation of their Quality and Risk Management Plan(s) for effectiveness and early identification and management of risk.  The overall task achievement will be monitored on a monthly basis and include the statistical data provided in Clause 10.1 of this Schedule 3.6.  A Contract Performance Report shall be generated by the Contractor each month for the Level 1 meeting, with their grading for each of the performance indicators – one of Green (no KPI Failure), Green/Amber (Minor KPI Failure), Amber (Major KPI Failure), Amber/Red (Critical KPI Failure) or Red (Catastrophic KPI Failure) as defined in Schedule 3.1.  Where a performance grading is in dispute then it may be escalated by either side to the next level of the reporting hierarchy for resolution.  Where the Authority Local Representatives judge that an Amber or higher performance warning is an issue of concern, the Authority, in conjunction with the Contractor, may instigate Specific Performance Monitoring measures as defined in Schedule 3.3.

6.4	The Authority’s Local Representative will, in addition, record in the Monthly Review Report (Level 1 meeting) report as submitted in the Contract Monitoring Database (CMD) to the Authority’s Technical Representative those areas where the Contractor has:

- Exceeded the standards set out in the Statement of Requirements (Schedule 2 – SOR);

- Provided a service not specifically covered in the SOR that is of benefit to the Authority;

- Performed satisfactorily despite adverse circumstances.  This information may be used for consideration in the Annual Review to offset an unsatisfactory performance in a related area;

- Any Specific Performance Monitoring requirements, recommendations or reports generated that month;

- Any instances of Key Performance Indicator failure(s) and any consequential payment retentions, deductions, escalations, or appeals.

6.5	The Level 1 Meetings shall also:

- review the Level 1 Progress Reports, including outstanding Contract payments, providing confirmation of satisfactory performance;

- review Contractor performance in accordance with Schedule 3.5;

- be a forum for any representative of the Authority to raise matters relating to the Contractor’s performance;

- monitor and track implementation of change in accordance with Special Condition 15 (Variation of Throughput), DEFCON 503 (Formal Amendments to Contract) and DEFCON 620 (Contract Change Control Procedure), and escalate relevant issues to the Level 2 Meetings for further consideration as required;

- review risks held by both the Authority and the Contractor, mitigate as appropriate and identify any risks together with their potential impact and proposed mitigation to be raised at the Level 2 Meeting (quarterly only, or out of committee to the Programme HADES team);

- discuss and resolve any operational issues;

- review security matters; and

- provide performance data, both operational and financial, to support the production of the quarterly Reports required by the Level 2 meetings and the annual report required for the Level 3 Meetings.

6.6	Timing

a.	The Level 1 Meetings shall be held monthly, where possible on the first Business Day of the month, or as soon as may be practicable thereafter.

6.7	Notice of Meeting

a.	The Contractor shall issue a calling notice, the Level 1 Progress Report and relevant documentation no later than 10 Business Days in advance of the Level 1 Meeting.

## 7.	REPRESENTATIVES

7.1	Authority’s Representatives

- The Authority’s Representatives shall act on behalf of the Authority in connection with this Contract and they shall be entitled to, and shall exercise all of the functions of the Authority under this Contract, save as otherwise expressly provided or as notified by the Authority to the Contractor from time to time.

- The Contractor shall allow the Authority’s Representatives access to observe, quality assure, evaluate and study the provision of the services at any time.  The Contractor shall provide all such assistance and information as the Authority’s Representatives may reasonably require.

- The Contractor shall not rely on any act or omission of the Authority’s Representatives so as to give rise to any waiver or estoppel in respect of any obligations of the Contractor under this Contract, and no examination or review of the Services by the Authority’s Representatives shall relieve the Contractor of any liability or modify such liability.

- No act or omission of the Authority’s Representatives or any officer, employee or other person engaged by the Authority shall, except as otherwise provided in this Contract in any way relieve the Contractor from any liability, responsibility, obligation or duty under this Contract.

7.2	Contractor’s Representatives

- The Contractor shall appoint competent and qualified persons to act as the Contractor’s Representatives.

- The Contractor shall use all reasonable endeavours to ensure the continuity in post of the Contractor’s Representatives.

- The Contractor shall ensure that there shall be no conflict for the Contractor’s Representatives between the demands of this Contract and the demands of any other contract to which the Contractor is a party.

- The Authority’s Representatives shall be entitled to treat any decisions or acts which the Contractor’s Representatives are authorised to take or do in connection with this Contract as being expressly authorised by the Contractor and the Authority’s Representatives shall not be required to determine whether any express authority has in fact been given.

## 8.	PROGRESS REPORTS

8.1	The Contractor shall provide the reports detailed in the table below to the Authority using the Authority’s CMD tool, at the frequency set out in the table below and at least 10 Business Days before the Meetings are scheduled to take place.  Any report which contains financial information of any nature shall represent quantities exclusive of VAT.

| No | Report | Content | Scheduled Frequency | Distribution |
| --- | --- | --- | --- | --- |
| 1 | Level 1 Progress Report | As defined at Annex D | Monthly | Level 1 Representatives |
| 2 | Level 2 Progress Report | As defined at Annex D | Quarterly | Level 2 Representatives |
| 3 | Annual Report | As defined at Annex D | Annually | Level 3 Representatives |

## 9.	PROGRESS MEETINGS

9.1	The Contractor shall attend such other progress meetings at the frequency and times specified in the Contract.  Any additional meetings shall be at no additional cost to the Authority.  All meetings will be held at a location to be agreed between the attendees.

## 10.	PROVISION OF RECORDS AND DATA

10.1	The Contractor shall be responsible for the monthly collection/compilation of suitable and accurate statistical data to enable the Authority Local Representatives to confirm that performance indicators have been achieved.  The Contractor’s performance report and any supporting documentation should be submitted using the Authority’s CMD tool.  Any additional supporting data shall be made available, and will be provided electronically, to the Authority Local Representatives within 5 Business Days of being requested.  The Authority Local Representatives shall ensure that the CMD holds sufficient usage data for when the Contract is to be re-let.

10.2	The Contractor shall maintain such records in respect of the Contract as the Authority may reasonably require and shall on request produce them for inspection by the Authority.  The Contractor shall also make such periodic and statistical and account returns as the Authority may reasonably demand.  These shall remain the property of the Authority and shall not be released, published or disposed of without the prior written approval of the Authority.  These, together with documentation from the meetings defined within this Schedule, are to be retained by the Contractor until 2 years after contract completion and then offered up to the Authority or destroyed as directed at that time; any such document destruction is to be at no further cost to the Authority.

THIS PAGE IS INTENTIONALLY BLANK

- ANNEX A Scheduled Level 1 meeting

STANDING AGENDA

| Item (a) | Subject (b) | Lead (c) |
| --- | --- | --- |
| 1 | Chairman’s opening remarks; Communicate Level 2 Meeting direction and guidance (where applicable). | Chairman |
| 2 | Agree minutes from the previous Level 1 Meeting. | Chairman |
| 3 | Outstanding actions from the previous Level 1 Meeting. | Chairman and Contract Manager |
| 4 | Discuss the current Level 1 Progress Report, any existing issues or new occurrences. | Chairman and Contract Manager |
| 5 | Discuss any exception reports submitted on the CMD | Chairman and Contract Manager |
| 6 | Identify items for inclusion at the Level 2 Meeting and in the Level 2 Progress Report (quarterly), in preparation for Level 2 Meeting. | Chairman |
| 7 | Any other business | Chairman |
| 8 | Date of the next Level 1 Meeting | Chairman |

THIS PAGE IS INTENIONALLY BLANK

- ANNEX B - Scheduled Level 2 meeting

STANDING AGENDA

| Item (a) | Subject (b) | Lead (c) |
| --- | --- | --- |
| 1 | Chairman’s opening remarks Communicate Level 3 Meeting direction and guidance (where applicable) | Chairman |
| 2 | Agree minutes from the previous Level 2 Meeting | Chairman |
| 3 | Outstanding actions from the previous Level 2 Meeting | Chairman and Contract Manager |
| 4 | Discuss the current Level 2 Progress Report. | Chairman and Contract Manager |
| 5 | Discuss any exception reports submitted via the CMD during the period that required Level 2 Meeting review or intervention | Chairman and Contract Manager |
| 6 | Identify items for inclusion at the Level 3 Meeting and in the Annual Report | Chairman |
| 7 | Any other business | Chairman |
| 8 | Date of the next Level 2 Meeting | Chairman |

THIS PAGE IS INTENTIONALLY BLANK

- ANNEX C - Scheduled Level 3 Meeting

STANDING AGENDA

| Item (a) | Subject (b) | Lead (c) |
| --- | --- | --- |
| 1 | Chairman’s opening remarks | Chairman |
| 2 | A summary of Contractor’s performance of the contract | Chairman |
| 3 | Achievement of all specified supporting and miscellaneous tasks | Chairman and Contract Manager |
| 4 | A review of the Quality Assurance Report prepared by the Contract Monitoring Team over the period | Chairman and Contract Manager |
| 5 | - The Contractor’s observance of Health and Safety at Work and Environmental Protection requirements - A summary of the third-party income generation opportunities - Progress of Continuous Improvement initiatives - Any special reports on the Contractor’s performance throughout the period | Chairman |
| 6 | Any other business | Chairman |
| 7 | Date of the next Level 3 Meeting | Chairman |

THIS PAGE IS INTENTIONLLY BLANK

- ANNEX D - PROGRESS REPORTS

## 1.	CONTENTS OF PROGRESS REPORTS SUPPORTING SCHEDULED LEVEL 1 MEETINGS

1.1	The Level 1 Progress Report produced by the Contractor in support of the Level 1 Meetings and submitted using the CMD shall include, but not be limited to:

a.	A summary of Contractor performance, to include explanatory text where appropriate and the following as a minimum:

i.	monthly narrative summary of overall performance;

ii.	performance against the KPIs;

iii.	performance trends and their influences;

iv.	evidence of performance and service improvement initiatives enacted with the Authority and other dependent contractors;

v.	issues or risks with dependent contractors;

vi.	proposed actions to recover and/or enhance performance;

vii.	number and category of failures;

viii.	date of failures

ix.	length of failures;

x.	previous months’ unsatisfactory performance not returned to satisfactory performance;

xi.	progress being made against any service recovery plan;

xii.	claims for any relief events;

xiii.	site specific issues;

xiv.	a summary of risks, their impact on the output of the Services and proposed mitigation;

xv.	any pending requirements for MOD-provided training;

xvi.	any issues requiring referral to the Level 2 Meeting.

## 2.	CONTENTS OF PROGRESS REPORTS SUPPORTING SCHEDULED LEVEL 2 MEETINGS

2.1	The Progress Reports produced by each Level 1 Meeting Chairman in support of the Level 2 Meetings shall include, but not be limited to:

a.	a summary of Contractor performance against the whole contract to include explanatory text where appropriate and the following as a minimum:

i.	monthly narrative summary of overall performance;

ii.	performance against the KPIs;

iii.	performance trends and their influences;

iv.	proposed actions to recover and/or enhance performance;

v.	number and category of failures;

vi.	date of failures

vii.	length of failures;

viii.	previous months’ unsatisfactory performance not returned to satisfactory performance;

ix.	progress being made against any service recovery plan; and

x.	claims for any relief events;

xi.	a summary of risks, their impact on the output of the Services and proposed mitigation;

xii.	direction and guidance to the Level 1 Meetings; and

xiii.	any issues requiring referral to the Level 3 Meeting.

## 3.	CONTENTS OF PROGRESS REPORTS SUPPORTING SCHEDULED LEVEL 3 MEETINGS

3.1	The Annual Report produced by the Level 2 Chairman in support of the scheduled Level 3 Meeting shall include, but not be limited to:

- a summary of Contractor performance against KPIs to include explanatory text where appropriate;

- a summary of critical/high risks, their impact on the Authority’s output and proposed mitigation;

- a report on achievement of continuous improvement through efficiencies achieved during the preceding Contract year.

Authority Local Representative is defined in Schedule 3.1 of this contract.