26th April 2017

THE SECRETARY OF STATE FOR DEFENCE

and

TURNER & TOWNSEND PROJECT MANAGEMENT LIMITED

and

MACE LIMITED

together in an unincorporated joint venture

THE COMMERCIAL DELIVERY PARTNER

TABLE OF CONTENTS

Clause	Headings					Page

Part I – CORE CLAUSES	2

1.	Definitions and Interpretations	2

2.	Conditions Precedent	19

3.	Appointment and Liability	20

4.	Non-exclusive agreement	20

5.	Change of Control of the Contractor and Change in COI Associates	20

6.	Contractor Warranties and Representations	21

7.	Contractor's Related Parties	22

8.	Authority Related Parties	23

9.	Notices	23

10.	Representatives	25

11.	Authority's Disclosed Data	25

12.	Assignment and Novation	27

13.	Severability	27

14.	Variation	27

15.	Waiver	27

16.	No Partnership, AGENCY OR EMPLOYMENT RELATIONSHIP	28

17.	Counterparts	28

18.	Governing Law	28

19.	Contracts (Rights of Third Parties) Act 1999	28

20.	Entire Agreement	28

21.	Conflicts of Interest	28

22.	Prohibited Acts	29

Part II – AGREEMENT Term	30

23.	Commencement and duration of the AGREEMENT	30

Part III – Parties' Rights and Obligations	31

24.	Obligations of the Authority	31

25.	Obligations of the Contractor	31

26.	Sub-Contracts	32

Part IV – Financial Inspection and Review	33

27.	Open Book Accounting and Financial Management Information	33

28.	Regularity and Propriety	33

Part V – Contract Management	36

29.	Contractor related party governance	36

30.	contract management and tasking	36

31.	Monthly Contract Reviews	36

Part VI – Asset Management	37

32.	Government Furnished Assets and contractor assets	37

Part VII – engaged Personnel Matters	38

33.	Non-Discrimination and Equality	38

34.	Engaged Personnel	39

35.	Key personnel	39

36.	NON SOLICITATION	40

37.	TRANSFER REGULATIONS	41

Part VIII – Performance Payment and Incentive Mechanism	45

38.	Invoicing and Payment	45

39.	Disputed Amounts	46

40.	Taxation Matters	47

41.	Interest on Late Payment	49

42.	Recovery of Sums Due	49

43.	Exclusion of Contractor Set Off	49

Part IX – Supervening Events	49

44.	Force Majeure	49

45.	BUSINESS CONTINUITY	50

Part X – Termination	51

46.	Early Termination	51

47.	Consequences of Termination or Expiry	56

48.	Post Termination or Expiry Obligations to Assist	58

Part XI –  Dispute Resolution	58

49.	Dispute Resolution Procedure	58

Part XII – Security	58

50.	Security Aspects Letter	58

Part XIII – Intellectual Property, Information and Disclosure	59

51.	Ownership of Intellectual Property	59

52.	Licence of Authority IPR	59

53.	Licence of Contractor IPR	60

54.	Licence and sub-licence of Third Party IPR provided by the Contractor	60

55.	Protection of information	61

56.	Contractor's IPR indemnity	62

57.	Further assurances	63

58.	Use and Sharing of Know How	63

59.	Data Protection	64

60.	Confidentiality	66

61.	CONTROLLED INFORMATION	66

62.	Legal Advice	67

63.	Disclosure	67

64.	Contractor Right to Request Confidentiality	69

65.	Publication	70

66.	Freedom of Information Act	70

Part XIV – Insurance and Liabilities	71

67.	Insurance	71

68.	Liability	72

SCHEDULES

Schedule	Heading

SCHEDULE A	REQUIREMENTS

Appendix 1	Role Profile Level Standards

SCHEDULE B	CONTRACTOR GROUP GOVERNANCE

Appendix 1	Contractor Group

SCHEDULE C	CONTRACT MANAGEMENT AND TASKING

Appendix 1	Tasking Process

Annex 1	Personnel Tasking Order Form ("Personnel Task Order Form")

Annex 2	ADIO Process Flowchart

Annex 3	CGIO Process Flowchart

Appendix 2	Initial Approved Tasking Order

Appendix 3	Financial Management Reporting Requirements

Appendix 4	Continuous Improvement Plan

SCHEDULE D	DISPUTE RESOLUTION PROCEDURE

SCHEDULE E	PAYMENT AND PERFORMANCE MANAGEMENT

Part A Appendix 1	Part A Rate Cards

Part A Appendix 2	Indexation

Part B Appendix 1	Key Performance Indicators

Part B Appendix 2	Performance Reports (Example)

SCHEDULE F	COI COMPLIANCE REGIME

Appendix 1	Disclosed Projects

Appendix 2	Business Appointments

SCHEDULE G	COMMERCIALLY SENSITIVE INFORMATION

SCHEDULE H	LIABILITY FOR ENGAGED PERSONNEL

Appendix 1	Letter of Placement

Appendix 2	Privilege and Confidentiality Agreement

SCHEDULE I	TERMINATION PAYMENTS

SCHEDULE J	ANNUAL LIABILITY CAP

SCHEDULE K	INSURANCES

SCHEDULE L	NOT USED

SCHEDULE M	BUSINESS CONTINUITY PLAN

SCHEDULE N	TRANSFER REGULATIONS

Appendix 1	Contractor Personnel-Related Information to be Released Upon Re-tendering where the Transfer Regulations Applies

Appendix 2	Personnel Information to be Released Pursuant to this Agreement

SCHEDULE O	ACCOMMODATION AND IT

Appendix 1	Government Furnished Assets

SCHEDULE P	EXIT PLAN

THIS COMMERCIAL DELIVERY PARTNER AGREEMENT is made on	2017

BETWEEN:

THE SECRETARY OF STATE FOR DEFENCE (the "Authority"); and

the "Contractor", being an unincorporated joint venture comprising:

  - TURNER & TOWNSEND PROJECT MANAGEMENT LIMITED a company incorporated in England (company registered number 02165592) whose registered office is at Low Hall Calverley Lane, Horsforth, Leeds, West Yorkshire, LS18 4GH; and

  - MACE LIMITED a company incorporated in England (company registered number 02410626) whose registered office is at 155 Moorgate, London, EC2M 6XB.

WHEREAS

Defence Equipment and Support ("DE&S") is a Bespoke Trading Entity that is part of the Ministry of Defence that procures defence equipment, its support and logistics and manages that equipment and support throughout its life on behalf of the Secretary of State for Defence.

The DE&S Commercial Function has a number of vacant posts for which recruitment campaigns for permanent resource and internal training is ongoing.  To help cover some of these vacant posts and complete projects over the short term, the Authority has run a competition to appoint a Contractor to provide resources on the issue and agreement of Personnel Task Order Forms.  The Contractor has also been appointed to develop innovative solutions for the Authority (and, in some cases, where an Authority Directed Innovation Opportunity or a Contractor Generated Innovation Opportunity is developed, approved and agreed as an Approved Innovation Project, to deliver such solutions) to make the DE&S Commercial Function more efficient and effective.

The Contractor has been chosen under the competition to provide resources and innovative solutions on the terms and conditions set out in this Agreement.

The Authority may appoint other contractors to also supply resources and provide innovative solutions to the DE&S Commercial Function, DE&S and the wider Authority and the Contractor will co-operate with such other contractors.

IT IS AGREED:

– CORE CLAUSES

# Definitions and Interpretations

## Definitions

In this Agreement (including the Recitals, Schedules, Appendices and Annexes) the following terms shall, unless the context otherwise requires, have the meanings ascribed below:

"ADIO Process Flowchart" means the flowchart set out in Annex 2 (ADIO Process Flowchart) to Appendix 1 (Tasking Process) to Schedule C (Contract Management and Tasking) illustrating how an Authority Directed Innovation Opportunity might be taken from initial development to delivery as an Approved Innovation Project;

"ADT Commercial Lead" means the person appointed pursuant to Clause 10.4 (Authority Commercial Lead);

"Affected Party" has the meaning given to it in Clause 44 (Force Majeure);

"Agreement" means this agreement, its Schedules and Appendices;

"Allowable Costs" means allowable costs as determined in accordance with the SSCR Principles;

"Annual Liability Cap" means the amount set out in the second column of the table in Schedule J (Annual Liability Cap) against the relevant Contract Year;

"Applicable Laws" means all laws, regulations, directives, statutes, subordinate legislation, common law and civil codes in the UK and any other relevant jurisdiction and all judgements, orders, notices, instruments, decisions and awards of any court or competent authority or tribunal and all codes of practice having force of law, statutory guidance and policy notes in the UK and any other relevant jurisdiction;

"Approval" means, in relation to Schedule H (Liability for Engaged Personnel), prior written approval (such approval not to be unreasonably withheld or delayed, provided that it shall be reasonable for the Authority to withhold its approval for any proposal that would increase the cost to the Authority of any arrangements or that would have an adverse effect on the Services) and "Approve" or "Approved" shall be construed accordingly;

- "Approved Innovation Project" or "AIP" means an Authority Directed Innovation Opportunity or a Contractor Generated Innovation Opportunity that the Innovation Governance Committee has determined should be delivered by the Contractor pursuant to this Agreement through a Part B Task;

"Approved Sub-contract" means a Sub-contract in a form approved by the Authority to be entered into between the Contractor and an Approved Sub-contractor;

"Approved Sub-contractor Compliance Agreement" means a Compliance Agreement entered into by a Sub-contractor approved by the Authority;

"Approved Sub-contractor" means a Sub-contractor listed as one of the "Approved Sub-contractors" in Appendix 1 (Contractor Group) to Schedule B (Contractor Group Governance);

"Approved Tasking Order" or "ATO" has the meaning given to it in Paragraph 3.1 of Schedule C (Contract Management and Tasking);

"Arising Issue" means any issue in relation to a Member of the Personnel's performance,  conduct, competence or fit with their role;

"Associated Contract" means any other contract, agreement or other arrangement (whether in writing or otherwise) which the Parties agree in writing (which for this purpose does not include email) is an "Associated Contract";

"Authority Commercially Sensitive Information" means all Commercially Confidential Information other than (i) Personal Data and sensitive personal data (within the meaning of the DPA) relating to Engaged Personnel; and (ii) information which solely relates to the commercial interests, trade secrets, know-how or other IPR of the Contractor, any COI Associate or any Contractor Related Party;

"Authority Delivery Team" or "ADT" means the delivery team of the Authority responsible for the proactive management of the Authority’s obligations under this Agreement;

"Authority Demander" means the commercial functional managers of the Authority responsible for the deployment of people across the DE&S Commercial Function;

"Authority Directed Innovation Opportunity" or "ADIO" has the meaning given to it in Paragraph 4 of the Part B Tasking Process;

"Authority Disclosed Data" means information relating to DE&S, the Competition, the Agreement or the Services disclosed to the Contractor and its COI Associates and advisers including:

the Contract Notice;

the Pre-Qualification Questionnaire;

the ITPD;

information, data and documents in the Data Room; and

the Clarification Responses;

"Authority Employee Transfer Allegation" has the meaning given to it in Clause 37.4;

"Authority Foreground IPR" has the meaning given to it in Clause 51.3;

"Authority IPR" means IPR: (i) owned by the Authority; or (ii) licensed to the Authority and in respect of which the Authority has the appropriate right to either or both disclose or grant sub-licences to third parties (including the Contractor and any Contractor Related Party), but only to the extent to which and subject to the terms and conditions on which the Authority is permitted to grant sub-licences; and includes Authority Foreground IPR;

"Authority Part A Manager" means the person appointed within the Authority Delivery Team who is responsible for the proactive management of the obligations of the Authority obligations under the provisions of this Agreement as they relate to Approved Tasking Orders;

"Authority Payment System" means the Authority's "Contracting, Purchasing and Finance (CP&F)" electronic procurement tool;

"Authority Related Party" means an officer, employee, representative, agent, adviser or contractor of the Authority or member of the armed forces (in each case acting in such capacity), other than the Contractor and Contractor Related Parties;

"Authority SRO" means the person appointed to that role at a 2 star level and notified to the Contractor from time to time;

"Baseline Profit Rate" means the baseline profit rate determined in accordance with the SSCR Principles;

"Bespoke Trading Entity" means the Bespoke Central Government Trading Entity, being the organisational construct to which most of the functions of DE&S were transferred on 2 April 2014;

"Business Continuity Plan" means the business continuity plan attached to this Agreement at Schedule M (Business Continuity Plan) as amended from time to time in accordance with the terms of this Agreement;

"Business Day" means any day excluding Saturdays, Sundays and public and statutory holidays in England and Wales;

- "CDP" means commercial delivery partner;

"CGIO Process Flowchart" means the flowchart set out in Annex 3 (CGIO Process Flowchart) to Appendix 1 (Tasking Process) to Schedule C (Contract Management and Tasking) illustrating how a Contractor Generated Innovation Opportunity might be taken from initial development to delivery as an Approved Innovation Project;

"Clarification Responses" means answers, updates and other clarifications provided by the Authority to the Contractor during the Competition;

"Code" has the meaning given to it in Clause 66 (Freedom of Information Act);

"COI Associate" means each Approved Sub-contractor and, in relation to the entities in the Contractor Group:

the parent undertakings and subsidiary undertakings of any member of the Contractor Group;

the subsidiary undertakings of any parent undertaking referred to in Paragraph (a) above;

any entity in which a member of the Contractor Group and any parent undertaking or subsidiary undertaking of such member of the Contractor Group referred to in Paragraph (a) or (b) above (taken together): (i) hold, directly or indirectly, at least 20% of the capital or voting rights; or (ii) have appointed (or have the right to appoint), directly or indirectly, a director or manager or similar officer; and

any person: (i) who holds, directly or indirectly, at least 20% of the capital or voting rights in any member of the Contractor Group or any parent undertaking or subsidiary undertaking referred to in Paragraphs (a) or (b) above; or (ii) who has appointed (or has the right to appoint), directly or indirectly, a director or manager or similar officer of any member of the Contractor Group or any parent undertaking or subsidiary undertaking referred to in Paragraphs (a) or (b) above;

"COI Compliance Regime" means the conflict of interest compliance regime set out in Schedule F (COI Compliance Regime) in accordance with which the Contractor shall, and shall procure that the Engaged Personnel, the COI Associates and any Sub-contractors shall, manage actual and potential conflicts of interests;

"COI Management Process" has the meaning given to it in Paragraph 1.2 of Schedule F (COI Compliance Regime);

"Commencement Conditions" has the meaning given to it in Clause 2.2;

"Commencement Conditions Longstop Date" means the date which is thirty (30) days after the date of execution of this Agreement;

"Commencement Date" has the meaning given to it in Clause 2.1 (Conditions);

"Commencement Transfer Allegation" has the meaning given in Clause 37.2 (Transfer Regulations);

- "Commercial Professionalism Programme" or "CPP" has the meaning given to it in Paragraph 2.4 of Schedule A (Requirements);

"Commercially Confidential Information" means information, (including, in respect of the Contractor, Commercially Sensitive Information) which at the time of disclosure to the receiving Party ought to be considered by the receiving Party as commercially confidential (however it is conveyed or on whatever media it is stored) and may include information whose disclosure would, or would be likely to, prejudice the commercial interests, trade secrets, know-how or other IPR of either Party or any other person and all Personal Data and sensitive personal data (within the meaning of the DPA);

"Commercially Sensitive Information" means the subset of Commercially Confidential Information identified as Commercially Sensitive Information in Schedule G (Commercially Sensitive Information);

"Competition" means the competition that led to the appointment of the Contractor under this Agreement (following the issue of the Contract Notice);

"Compliance Agreement" means any conflict of interest compliance agreement or equivalent terms included in any Sub-contract or other agreement between:

the Contractor and a Sub-contractor or COI Associate (which shall include a right under the Contracts (Rights of Third Parties) Act 1999 for the Authority to enforce its rights under that compliance agreement); or

between the Authority and the Contractor,

that ensures the compliance of the Sub-contractor, COI Associate or Contractor (as relevant) with the COI Compliance Regime;

"Conflicting Persons" has the meaning given to it in Paragraph 2.2 of Schedule F (COI Compliance Regime);

"Conflicting Project" has the meaning given to it in Paragraph 1.1 of Schedule F (COI Compliance Regime);

- "Continuous Improvement Plan" means the Contractor's plan to reduce the standard mobilisation period for Personnel set out in Appendix 4 (Continuous Improvement Plan) to Schedule C (Contract Management and Tasking);

"Contract Management Meeting" has the meaning given to it in Clause 31 (Monthly Contract Reviews);

- "Contract Notice" means the OJEU notice in relation to the Competition that was published on 23 November 2016;

"Contract Year" means a period of twelve (12) Months commencing on the Commencement Date or an anniversary of the Commencement Date;

"Contractor Background IPR" means:

IPR that is owned by or licensed to the Contractor or any Contractor Related Party or COI Associate before the Commencement Date; and

IPR that is or has been created, developed or acquired by or licensed to the Contractor or any Contractor Related Party or any COI Associate for purposes other than: (i) the Contractor fulfilling its obligations under this Agreement; and (ii) the Contractor Related Party or any COI Associate performing the Contractor's obligations under this Agreement;

"Contractor Delivery Team" or "CDT" means the delivery team responsible for the proactive management of the Contractor's obligations under this Agreement appointed by the Contractor to the Joint Delivery Team in accordance with Part C of Schedule A (Requirements) and Schedule C (Contract Management and Tasking);

"Contractor Generated Innovation Opportunity" or "CGIO" has the meaning given to it in Paragraph 2.1 of the Part B Tasking Process;

"Contractor Group" means the consortium of companies styled as the Paragon Consortium, comprising the entities listed in Schedule B (Contractor Group Governance) Appendix 1 (Contractor Group) ;

"Contractor Employee Transfer Allegation" has the meaning given to it in Clause 37.3;

"Contractor Event of Default" means each event of default listed in Clause 46.2 (Termination for Contractor Event of Default);

"Contractor Delivery Team Personnel" means those employees of the Contractor or a member of the Contractor Group appointed to the Contractor Delivery Team;

"Contractor Insurances" has the meaning given to it in Clause 67 (Insurance);

"Contractor IPR" means Contractor Background IPR and Project Specific IPR.

"Contractor Performance Report" means the record of the overall performance of the Contractor in providing the Services, completed as a consensus score by the senior commercial leadership group of the DE&S Commercial Function and used in the measurement of KPI 5 in such form as the Authority shall provide to the Contractor from time to time;

"Contractor Related Parties" means one or more of:

an officer, employee, representative, agent or adviser of the Contractor;

a member of the Contractor Group;

a Sub-contractor and any further sub-contractor of any tier; and

an officer, employee, representative, agent or adviser of a Sub-contractor,

and shall include any Engaged Personnel who are placed by the Contractor (whether directly or indirectly through a Sub-contractor) with the Authority in accordance with Clause 25.1 (Obligations of the Contractor);

"Contractor SRO" means the person identified as such in Schedule C (Contract Management and Tasking) or their replacement, approved in accordance with Clause 35 (Key Personnel) from time to time;

"Contractor's Representative" is the person appointed pursuant to Clause 10.1 (Contractor's Representative);

"Contractor's Warranted Data" means the information relating to the Contractor and the COI Associates that is warranted in accordance with Schedule F (COI Compliance Regime);

"Controlled Information" means any information in any written or tangible form which is disclosed to the Contractor or any Contractor Related Party by or on behalf of the Authority under or in connection with this Agreement, and which is identified by the legend 'Controlled Information' or other approved legend notified to the Contractor;

"Corrective Action" has the meaning given to it in Clause 28.5 (Review Findings and Corrective Action);

“COTS IPR" means IPR in any commercial off the shelf software and IT products, being software and IT products that are ready-made, readily available for sale or licence and can be used without development;

"Crown" means one or more of Her Majesty's Secretaries of State, another Minister of the Crown, the Lords Commissioners of Her Majesty's Treasury, the Treasury Solicitor, any body corporate wholly owned by any of the foregoing or any other person acting on behalf of the Crown;

“Crown Use” means the use of IPR by the Authority for services of the Crown pursuant to its rights under section 12 of the Registered Designs Act 1949, sections 55-59  of the Patents Act 1977 or sections 240-244 of the Copyright, Designs and Patents Act 1988;

"Data Room" means the documents (including correspondence and information) made available prior to the date of this Agreement by or on behalf of the Authority for inspection by or on behalf of the Contractor in connection with the Competition;

"DE&S" has the meaning given to it in the Recitals;

"DE&S Commercial Function" has the meaning given to it in Paragraph 2.1 of Schedule A (Requirements);

"DE&S Contract" means a contract or a proposal for a contract (however early in development) that is awarded, or potentially to be awarded, by the Authority with procurement support or advice from DE&S;

"Deduction" has the meaning given in Paragraph 3 of Part B (Performance Management) of Schedule E (Payment and Performance Management);

"Deduction Value" means each amount (whether expressed as a lump sum or as a percentage) (labelled as a "Deduction Value" for each KPI) set out in column 6 of the table set out in Appendix 1 (Key Performance Indicators) of the Performance Regime;

"Deduction Trigger" means the threshold (labelled as a "Deduction Trigger") set out in column 4 of the table set out in Appendix 1 (Key Performance Indicators) to the Performance Regime and which corresponds to each of KPI 1, KPI 2 and KPI 3;

"DEFCONS" means the defence conditions for use in defence related contracts as published by the Authority from time to time;

"DEFFORMS" means the defence forms for use in defence related contracts as published by the Authority from time to time;

"Defence Business Services" means the business service organisation responsible for the delivery of corporate services to the Authority;

"Deliverables" means any outputs and products provided or produced by the Contractor (or any Contractor Related Party) pursuant to this Agreement or the Services;

"Delivery Fee" means a fee payable to the Contractor for the delivery of an Approved Innovation Project, to be agreed by the Parties in the relevant Part B Task, that reflects the risk to be taken by the Contractor in delivering such Approved Innovation Project and may include one or more (or a blend of) the following options:

Allowable Costs plus a Baseline Profit Rate;

a firm price;

payments for reaching a Milestone;

discounted fees;

success fees;

a gainshare fee; or

target cost incentive fee;

"Discretionary Exclusions" means any one or more of the circumstances set out in regulations 57(4), 57(8) and 57(10) of the Public Contracts Regulations;

"Dispute" means any dispute, claim, or difference between the Parties (including any question regarding the existence, validity, interpretation or termination of the Agreement) arising in connection with the Services or the Agreement, and any dispute relating to any non-contractual obligations arising out of or in connection therewith;

"Dispute Resolution Procedure" means the procedure for the resolution of disputes set out in Schedule D (Dispute Resolution Procedure);

- "Disputed Amount" means any part of any payment to which the Authority believes the Contractor is not entitled pursuant to this Agreement;

"DPA" means the Data Protection Act 1998;

- "Employee Liability Information" has the same meaning as in Regulation 11(2) of the Transfer Regulations;

- "Employing Sub-Contractor" means any Sub-contractor or sub-contractor of any tier of the Contractor providing all or any part of the Services who employs or engages any person in providing the Services;

"Employment Contract" means the contract of employment or engagement between the Contractor (or, where relevant, a member of the Contractor Group or a Sub-contractor) and a Member of the Engaged Personnel;

"Encumbrance" means any claim, option, charge (fixed or floating), mortgage, lien, pledge, equity, encumbrance, right to acquire, right of pre-emption, right of first refusal, title retention or any other Third Party right, or other security interest or any other agreement or arrangement having a similar effect or any agreement to create any of the foregoing;

"Engaged Personnel" means the Personnel, the Contractor Delivery Team Personnel and any person involved in developing any Contractor Generated Innovation Opportunity or Authority Directed Innovation Opportunity or the delivery of an Approved Innovation Project;

"Engagement" means (as applicable):

(a) the Placement Period for Personnel;

(b) the period during which a Contractor Delivery Team Personnel is appointed; or

(c)  the period during which an employee of the Contractor Group is involved in the delivery of an Approved Innovation Project;

"Environmental Information Regulations" means the Environmental Information Regulations 2004;

"Estimated Part A Annual Fee" means ●;

"EU" means the European Union;

"Exit Plan" has the meaning given to it in Clause 48.1.1 (Exit Plan);

"Expiry Date" means the date which is five (5) years after the Commencement Date unless and to the extent extended pursuant to Clause 23.2 (Options);

"Familiarisation Executive" has the meaning set out in Schedule C Paragraph 1.4;

"Final Performance Warning Notice" has the meaning given to it in Clause 46.3 (Termination for Poor Performance Breach);

"FOIA" or "Freedom of Information Act" means the Freedom of Information Act 2000 and any subordinate legislation made under that Act from time to time together with any guidance or codes of practice issued by the Information Commissioner's Office from time to time in relation to such legislation;

"Force Majeure Event" means acts of nature, war, hostilities, terrorism, or steps taken by the Authority or any governmental authority in response to or in anticipation of war, hostilities or terrorism, or fire at either Party's premises (or the premises of a member of the Contractor Group), provided such event or occurrence:

adversely impacts on the ability of a Party to perform its obligations (in whole or in any material respect) under this Agreement; and

is outside the reasonable control of the Affected Party and is not attributable to any act of, or failure to take reasonable preventative action by, the Affected Party concerned;

- "General Task" has the meaning given to it in Paragraph 6.1.3 of Schedule A (Requirements);

"General Team Member" means an individual, appointed as part of a team, to complete a General Task;

"Good Industry Practice" means the exercise of that degree of skill, care, diligence, prudence, transparency, co-operation, professionalism and foresight and operating practice, including with respect to safety, security, efficiency and cost-effectiveness, which would reasonably and ordinarily be expected of an appropriately (and where relevant professionally) qualified, skilled and experienced person engaged in the UK (or an appropriate equivalent jurisdiction) in activities of a similar scope and complexity to the Services (where such contractor is seeking to comply with its contractual obligations and all Applicable Laws);

"Government Body" means any department, office, body or agency of the UK Government or the Crown but excluding the Authority;

"Government Furnished Assets" or "GFA" has the meaning given to it in Clause 32 (Government Furnished Assets);

"HMRC" means Her Majesty's Revenue and Customs;

"Indexation Date" has the meaning given in Paragraph 1.2 of Appendix 2 (Indexation) to Part A (Payment) of Schedule E (Payment and Performance Management);

"Indexed" has the meaning given in Paragraph 1.1 of Appendix 2 (Indexation) to Part A (Payment) of Schedule E (Payment and Performance Management);

"Initial Approved Tasking Order" means the initial approved tasking order at the Commencement Date, attached as Appendix 2 (Initial Approved Tasking Order) to Schedule C (Contract Management and Tasking);

## "Innovation Fee" means (as the context requires) either or both of:

  - the Mature Fee; or

the Delivery Fee;

"Innovation Fees Report" means a report to be submitted by the Contractor to the Authority in accordance with Clause 31.4 and Paragraph 4.1 of the Payment Mechanism;

"Innovation Governance Committee" means the committee that considers Authority Directed Innovation Opportunities and Contractor Generated Innovation Opportunities, as further described in Paragraph 1 (Innovation Governance Committee) of Appendix 1 (Tasking Process) to Schedule C (Contract Management and Tasking);

"Infringing Part" has the meaning given to it in Clause 56.2;

"Insolvency Event" means, in relation to any person, the occurrence of any of the following (unless, in the case of the events set out in Paragraphs (b), (c) or (d) below, the proceedings to which they relate are frivolous or vexatious and are dismissed, stayed or discharged within fifteen (15) Business Days of their commencement):

the passing of a resolution for a person's winding up or the summoning of a meeting to pass any such resolution (other than for the purpose of and followed by a solvent reconstruction or amalgamation);

the person having a petition for a winding-up order presented against it (other than for the purpose of and followed by a solvent reconstruction or amalgamation);

an application being  made to court, or an order being made, for the appointment of an administrator or any step is taken to appoint an administrator;

a receiver, administrative receiver, receiver and manager or similar officer being appointed by any person of all or any part of the person's property, assets or undertaking;

the person making a proposal for a voluntary arrangement as defined in Section 1 of the Insolvency Act 1986;

the person entering into any other arrangement with all of its creditors or any of them;

the person taking or suffering any other action in consequence of debt including giving notice to its creditors or any of them that it has suspended or is about to suspend payment; or

the person being unable to pay its debts for the purposes of Section 123 of the Insolvency Act 1986 or any distress, execution or other process being levied upon the whole or a substantial part of the person's property, assets or undertaking;

"IPR" or "Intellectual Property Rights" means all trademarks, logos, get-up, trade and business names, domain names, patents, copyright (including copyright in computer programs), database rights, design rights, registered designs, utility models, semi-conductor topography rights, inventions (whether patentable or not), know-how, moral rights, commercially confidential information and all other intellectual property and rights of a similar or corresponding nature in any part of the world, whether or not registered or capable of registration, in respect of such rights which are registrable the right to apply for registration and any and all applications for registration and any renewals or extensions of any of the foregoing rights;

"IPR Claim" has the meaning given to it in Clause 56.1;

"ITPD" means DEFFORM47, issued by the Authority on 9 January 2017;

"JDT SRO" means the Authority SRO or the Contractor SRO or both, as the context requires;

"Joint Delivery Team" or "JDT" means the joint delivery team set up in accordance with Schedule C (Contract Management and Tasking);

"JV Board" has the meaning set out in Schedule B Paragraph 1.3.3;

"Key Performance Indicator" or "KPI"  means the key performance indicators described in Paragraph 1 of the Performance Regime and further described in columns 1 (as KPI 1, KPI 2, KPI 3, KPI 4 and KPI 5) and 2 of the table set out in Appendix 1 (Key Performance Indicators) to the Performance Regime;

"KPI Failure" means the Contractor's performance level being assessed as:

"red" for a particular KPI in a KPI Period (or KPI Periods) in accordance with column 4 of the table set out in Appendix 1 (Key Performance Indicators) to the Performance Regime; or

meeting the applicable Deduction Trigger;

"KPI Period" means the period for the measurement of performance of set out in column 5 of the table set out in Appendix 1 (Key Performance Indicators) of the Performance Regime and which corresponds to each KPI;

"Key Personnel" means the Contractor SRO, the Part A Lead and the Part B Lead;

- "Late AIs" means the Arising Issues that have not been resolved to the satisfaction of the Authority in accordance with Paragraph 2.9.4(B) of Schedule C (Contract Management and Tasking), which either:

became overdue and were resolved during the relevant KPI Period (but excluding any Arising Issues which were overdue on the last Business Day of the previous KPI Period and were resolved in the current KPI Period); or

remain unresolved on the last Business Day of the relevant KPI Period;

"Legal Proceeding" means any suit, litigation, claim, action, proceeding, arbitration, administrative proceeding, mediation, adjudication or investigation before any Relevant Authority (save that for the purposes of Clause 6.1 (Contractor Warranties and Representations) or Paragraph 2.6 of Schedule H (Liability for Engaged Personnel) it shall only include investigations of which the Contractor is aware, having made all due enquiry);

"Letter of Placement" means a letter of appointment between the Contractor (or, where relevant, a member of the Contractor Group or a Sub-contractor) and a Member of the Engaged Personnel in a form satisfactory to the Authority and based on that form set out in Appendix 1 (Letter of Placement) to Schedule H (Liability for Engaged Personnel);

"Loss" means any cost (including reasonable legal and other professional costs, fees and expenses), expense, loss, damage, compensation, fine or other liability (including any claims, interest, penalty, applicable VAT and similar taxes or liability for deduction of PAYE tax properly incurred) whatsoever or howsoever incurred;

"Management Board" has the meaning set out in Schedule B Paragraph 1.3.4;

"Management Issues" means, in relation to any Engaged Personnel, all those matters under the relevant Employment Contract requiring action, investigation or decisions by the Contractor (or, where relevant, a member of the Contractor Group or a Sub-contractor), including appraisals and performance issues; pay reviews and the award of other payments and benefits under the Employment Contract; periods of annual leave, sick leave or other leave; absence for any other reason; any complaint about the Engaged Personnel (whether or not that would be dealt with under the disciplinary procedure of the Contractor (or, where relevant, of a member of the Contractor Group or a Sub-contractor)); and any complaint or grievance raised by such Engaged Personnel (whether or not that would be dealt with under the grievance procedure of the Contractor (or, where relevant, of a member of the Contractor Group or a Sub-contractor)); termination of employment; and any disciplinary action;

"Mandatory Exclusions" means the circumstances set out in regulations 57(1), 57(2) and 57(3), (subject, where applicable, to the exceptions in regulations 57(6) and 57(7)) of the Public Contracts Regulations;

"Match Fit" has the meaning given to it in Paragraph 1.5 of Schedule A (Requirements);

"Material Breach Notice" has the meaning given to it in Clause 46.2.2 (Material Breach Notice);

"Mature Fee" means a fee payable by the Authority to the Contractor as consideration for the development of an Authority Directed Innovation Opportunity or a Contractor Generated Innovation Opportunity by the Contractor, calculated by reference to:

  - where the individuals involved in the development of the relevant Authority Directed Innovation Opportunity or Contractor Generated Innovation Opportunity (as the case may be) are at, or have substantially similar experience and qualifications to the Role Profile Level Standards, the rate set out in the applicable Part A Rate Card multiplied by the number of days (or part of a day) that such individuals have worked in developing the Authority Directed Innovation Opportunity or Contractor Generated Innovation Opportunity; or

otherwise, the Allowable Costs of the Contractor plus a Baseline Profit Rate.

"Member of Engaged Personnel" means an individual who is part of the Engaged Personnel, including the Contractor Delivery Team and the Personnel;

"Member of the Personnel" means an individual who is part of the Personnel, including a Resource, a Specific Team Member and a General Team Member;

"Milestones" means the milestones agreed between the Parties under an Approved Tasking Order or a Part B Task;

"Month" means a calendar month and "Monthly" shall be construed accordingly;

"Monthly Part A Fees Report" means a report to be submitted by the Contractor to the Authority in accordance with Clause 31.4 and Paragraph 4.1 of the Payment Mechanism;

"New Provider" means any replacement service provider or providers engaged to provide the Services (or part thereof) or substantially similar services or the Authority itself where the Services or substantially similar services or part thereof continue to be provided by the Authority after, termination or expiry of this Agreement;

"Non-Transferring Employee" means any person who immediately prior to 23:59 hours on the day prior to the Commencement Date was employed: (i) by the Authority; or (ii) by any third party retained directly or indirectly by or on behalf of the Authority in relation to the DE&S Commercial Function;

"OJEU" means the Official Journal of the European Union;

- "On-boarding Checklist" means the check-list to be developed by the Contractor and updated from time to time with approval always of the Authority, and which shall align to the requirements set out in Schedule A (Requirements) Paragraph 7.3 as may be updated from time to time by agreement, albeit that items which require input, information or training to be provided by the Authority to the Contractor shall not be included in the On-boarding Checklist unless and until such input, information or training has been provided by the Authority in full;

- "Overdue Resource Placements" means placements where Resources were not or have not been deployed to the relevant specific vacancies within 20 Business Days of the date the relevant Approved Tasking Order took effect in accordance with Paragraph 3.1 of the Part A Tasking Process, whether such placements:

became overdue and were resolved during the relevant KPI Period (but excluding any placements which were overdue on the last Business Day of the previous KPI Period and were resolved in the current KPI Period); or

remain overdue on the last Business Day of the relevant KPI Period;

"Part A Fee" means the total of the Rates and the Specific Task Amount calculated pursuant to  Paragraph 2 (Part A Fees) of the Payment Mechanism;

"Part A Lead" means  the person identified as such in Schedule C (Contract Management and Tasking) or their replacement, approved in accordance with Clause 35 (Key Personnel) from time to time;

"Part A Rate Cards" means the rate cards attached as Appendix 1 (Part A Rate Cards) to the Payment Mechanism provided that such rate cards shall be Indexed in accordance with Paragraph 1.3 and Appendix 2 (Indexation) of Part A (Payment) of Schedule E (Payment and Performance Management);

"Part A Tasking Process" means the process set out in Part A (Tasking of Personnel) of Appendix 1 (Tasking Process) to Schedule C (Contract Management and Tasking);

"Part B Lead" means  the person identified as such in Schedule C (Contract Management and Tasking) or their replacement, approved in accordance with Clause 35 (Key Personnel) from time to time;

"Part B Task" means the written record of the terms and conditions applicable to delivery of an Approved Innovation Project (including the Delivery Fee and the terms and conditions of the main body and Schedules to this Agreement) to be agreed by the Parties following the decision of the Innovation Governance Committee made under the Part B Tasking Process that the Contractor should deliver such Approved Innovation Project under this Agreement (but not pursuant to an Approved Tasking Order);

"Part B Tasking Process" means the process set out in Part B (Part B Tasking Process) of Appendix 1 (Tasking Process) to Schedule C (Contract Management and Tasking);

"Parties" means the parties to this Agreement and "Party" means either of them;

"Payment Longstop Date" has the meaning given to it in Clause 38.3.3;

"Payment Mechanism" means the provisions of Part A (Payment) of Schedule E (Payment and Performance Management);

"Performance Regime" means the KPI management regime set out in Part B (Performance Mechanics) of Schedule E (Payment and Performance Management);

- "Performance Report" has the meaning given to it in Clause 31.4.1 (Monthly Contract Reviews);

- "Performance Warning Notice" has the meaning given to it in Clause 46.3 (Termination for Poor Performance Breach);

"Personal Data" means personal data as defined in the DPA which is supplied to the Contractor by the Authority or obtained by the Contractor in the course of the Services or the Agreement;

"Personnel" means all persons employed or engaged under an Approved Tasking Order in connection with the performance of the Services, whether as a Resource, a Specific Team Member or a General Team Member, and, where the context so requires, shall include a Member of the Personnel;

"Personnel Performance Questionnaire" means the record of the performance of a Member of the Personnel completed by the Authority:

every six (6) Months; and

at the end of the term of each Approved Tasking Order,

- and used in the measurement of KPI 4 in such form as the Authority shall provide to the Contractor from time to time;

"Personnel Services" means the Services to be performed during a Placement Period by Personnel, as agreed between the Authority and the Contractor pursuant to an Approved Tasking Order and recorded for the benefit of such Personnel in the relevant Letters of Placement;

"Personnel Task Order Form" means the form set out at Annex 1 (Personnel Task Order Form) to the Part A Tasking Process;

"Placement" means, in relation to a Member of the Personnel, the placement by the Contractor, a member of the Contractor Group or a Sub-contractor of such Member of the Personnel with the Authority pursuant to an Approved Tasking Order;

"Placement Period" means, in relation to each Member of the Personnel, the period of a Placement as defined in the relevant Member of the Personnel's Letter of Placement;

"Prescribed Rate" means a rate of five (5) per cent per annum above the Bank of England base rate;

"Pre-Qualification Questionnaire" means the document of that name issued to Tenderers on 23 November 2016;

"Privilege and Confidentiality Agreement" means a privilege and confidentiality agreement between the Authority and Engaged Personnel which shall be in substantially the agreed form set out in Appendix 2 (Privilege and Confidentiality Agreement) to Schedule H (Liability for Engaged Personnel), with such amendments as are reasonably necessary so as to give it effect;

"Prohibited Act" means:

offering, giving or agreeing to give to any servant of the Crown, or receiving any gift or consideration or financial or other advantage of any kind as an inducement or reward, for the benefit of itself or another person, or which it would be improper to accept:

for doing or not doing (or for having done or not having done), or attempting to do or not do any act in relation to the obtaining, execution or performance of this Agreement or any other contract with the Crown either inside or outside the UK; or

for showing or not showing favour or disfavour to any person in relation to this Agreement or any other contract with the Crown;

entering into this Agreement or any other contract with the Crown in connection with which commission has been paid or has been agreed to be paid by the  Contractor or on its behalf, or to its knowledge, unless before the relevant  contract is entered into particulars of any such commission and of the terms and conditions of any such contract for the payment thereof have been disclosed in writing to and authorised in writing by the Authority;

committing any offence:

under the Prevention of Corruption Acts 1889-1916;

under Applicable Laws relating to anti-bribery and anti-corruption  including the Bribery Act 2010 and the Anti-Terrorism, Crime and Security Act 2001;

which would constitute an offence under Sections 1, 2 or 6 of the Bribery Act 2010 if such activity, practice or conduct had been carried out in the UK;

under Applicable Laws creating offences in respect of fraudulent acts; or

at common law in respect of fraudulent acts in relation to this Agreement or any other contract with the Crown;

defrauding or attempting to defraud or conspiring to defraud the Crown; or

failing to promptly report to the Authority any request or demand for any undue financial or other advantage of any kind received by the Contractor or any Contractor Related Party in connection with the performance of this Agreement of which it is or ought reasonably to have been aware;

"Project Specific IPR" means the IPR in an Approved Innovation Project that the Part B Tasking Process determines shall not be Authority IPR and is recorded as such in the Part B Task;

"Public Contracts Regulations" means the Public Contracts Regulations 2015 SI 2015/102;

"Rates" has the meaning given to it in Paragraph 2.1.1 of the Payment Mechanism;

- "Receipting" has the meaning given to it in Clause 38.3.5;

"Relevant Authority" means any court or tribunal or other (local, national or supra-national) agency, inspectorate, minister, ministry, official, public or statutory body with jurisdiction in relation to any suit, litigation, claim, action, proceeding, arbitration, administrative proceeding, mediation, adjudication or investigation in the UK, the EU or any other jurisdiction;

"Relevant Date" has the meaning given to it in Clause 36.1;

"Relevant Month" means the Month during which payment of an amount is first claimed by the Contractor pursuant to Clause 38 (Invoicing and Payment);

"Remediable Breach" has the meaning given to it in Clause 46.2.4 (Remediable Breach);

"Remediation Programme" has the meaning given to it in Clause 46.2.4 (Remediable Breach);

"Request for Information" has the meaning given to it in the FOIA;

"Representatives" means the Contractor's Representative and the ADT Commercial Lead;

"Required Skills" means the level of skills, knowledge and experience expected from Personnel, identified for such Member of the Personnel as being required to carry out the relevant Approved Tasking Order;

"Requirements" means the requirements described in Schedule A (Requirements);

"Resource" means an individual appointed to a specific vacancy in accordance with paragraph 6.1.1 of Schedule A (Requirements);

"Retained Amount" has the meaning given to it in Paragraph 6 of the Payment Mechanism;

- "Retention" has the meaning given to it in Paragraph 2.1 of Part B (Performance Management) of Schedule E (Payment and Performance Management);

- "Retention Value" means each amount (whether expressed as a lump sum or as a percentage) (labelled as a "Retention Value" for each KPI) set out in column 6 of the table set out in Appendix 1 (Key Performance Indicators) to the Performance Regime;

"Review Close-Out Meeting" has the meaning given to it in Clause 28.5 (Review Findings and Corrective Action);

"Review Representatives" has the meaning given to it in Clause 28.3 (Authority Review);

"Revised Due Date" means the date that is thirty (30) Business Days after the end of a Relevant Month;

●

"Role Profile Level Standard" means the standards described in Appendix 1 (Role Profile Level Standards) to Schedule A (Requirements);

"SSCR Principles" means the Defence Reform Act 2014, the Single Source Contract Regulations 2014 and guidance published by the Single Source Regulations Office as amended from time to time;

"Secret Matter" means any matter connected with this Agreement or any Associated Contract or DE&S which is designated in writing by the Authority as "Top Secret" or "Secret" (or with any equivalent classification in use from time to time) and shall include any information concerning the content of such matter and anything which contains or may reveal that matter;

"Security Aspects Letter" means the letter issued in accordance with Clause 50.1.2;

"Security Policy Framework" means the security policy framework produced by the Government Security Secretariat within the Cabinet Office which sets out the standards, best practice guidelines and approaches that are required to protect UK Government assets, as amended from time to time;

"Self-Support System" has the meaning given to it in Paragraph 7.2 of Schedule A (Requirements);

"Serious Infringement" means where this Agreement should not have been awarded by the Authority to the Contractor in view of a serious infringement of the obligations under the Treaties and the Public Contracts Directive 2014/24/EU and where the determination of serious infringement has been made by a judgment or order of the Court of Justice of the European Union in a procedure under Article 258 TFEU;

"Services" means the services to be provided by the Contractor (and the Contractor Related Parties) pursuant to this Agreement;

"Solicitation Date" has the meaning given to it in Clause 36.1.1;

"Specific Task" has the meaning given to it in Paragraph 6.1.2 of Schedule A (Requirements);

"Specific Task Amount" has the meaning given to it in Paragraph 2.1 of the Payment Mechanism;

"Specific Team Member" means an individual appointed, as part of a  team, to complete a Specific Task;

"Stage Deliverables Assurance and Approvals Process" means the process used by the Authority to assess the development of Contractor Generated Innovation Opportunities and Authority Directed Innovation Opportunities as provided by the Authority to the Contractor from time to time;

- "Subsequent Relevant Transfer" means a transfer of the employment of Subsequent Transferring Employees from the Contractor or any Employing Sub-Contractor to a New Provider or the Authority under the Transfer Regulations on termination, partial termination or expiry of this Agreement;

- "Subsequent Transfer Date" means the date on which the transfer of a Subsequent Transferring Employee takes place under the Transfer Regulations;

- "Subsequent Transferring Employee" means an employee wholly or mainly employed or otherwise assigned to the Services whose employment transfers under the Transfer Regulations from the Contractor or any Employing Sub-Contractor to a New Provider on termination, partial termination or expiry of this Agreement;

"Substantial Modification" means a modification to this Agreement other than as provided for in Regulation 72 of the Public Contracts Regulations and for which the Authority is required to conduct a new procurement procedure in accordance with Regulation 72(9) of the Public Contracts Regulations;

"Sub-contract" means any contract, agreement or other arrangement (whether in writing or otherwise) between the Contractor and a Third Party under which goods or services (including advisory services) are provided to the Contractor to assist it in performing its obligations under this Agreement;

"Sub-contractor" means any Third Party who enters (or proposes to enter) into a Sub-contract with the Contractor;

"Surge" means a requirement of the Authority to fulfil an operational surge in activity, and designated as such in  accordance with Schedule C (Contract  Management and Tasking) Appendix 1 (Tasking Process) Paragraph 4;

"T&S Costs" means any travel and subsistence costs incurred by any Engaged Personnel that are reclaimable in accordance with Paragraphs 7.2 to 7.7 of Schedule H (Liability for Engaged Personnel);

"Task" means a General Task or a Specific Task or a task to fulfil a vacancy through the provision of a Resource;

"Task Order ID" has the meaning given to it in Paragraph 3.1.3 of the Part  A Tasking Process;

"Task Order Line Manager" means the line manager (or delegate) of the Authority who undertakes activities identified for that role under this Agreement;

"Tenderer" means any tenderer or potential tenderer who participated in the Competition in any respect;

"Term" has the meaning given to it in Clause 23.1 (Term);

"Termination Date" means the date of early termination of this Agreement;

"Termination Notice" has the meaning given to it in Clause 46.2.4(B);

"Third Party" means any person other than the Parties;

"Third Party IPR" means IPR which is:

owned by a Third Party (other than a Contractor Related Party or a COI Associate); or

licensed to a Third Party (other than a Contractor Related Party or a COI Associate) and in respect of which that Third Party has the right to grant sub-licences;

"Total AIs" means the sum of:

all Late AIs; and

any other Arising Issues that have been resolved to the satisfaction of the Authority in accordance with Paragraph 2.9.4(B) of Schedule C (Contract Management and Tasking) during a KPI Period;

"Total Resource Placements" means the sum of:

all Overdue Resource Placements; and

any other placements where Resources were deployed to the relevant specific vacancies within 20 Business Days of the date the relevant Approved Tasking Order took effect in accordance with Paragraph 3.1 of the Part A Tasking Process during a KPI Period;

"Total Annual Fee" means, in relation to each Contract Year, the total of all Part A Fees and all Innovation Fees in relation to Services delivered in that Contract Year;

- "Transfer Regulations" means either or both the Transfer of Undertakings (Protection of Employment) Regulations 2006 or the Service Provision Change (Protection of Employment) Regulations (Northern Ireland) 2006, as appropriate;

"Transformation" means the Transformation being undertaken through the managed service provider contracts with Bechtel Management Company Limited, CH2M Hill International Nuclear Services Limited and PricewaterhouseCoopers LLP;

- "Treaties" means the Treaty on European Union ("TEU") and the Treaty on the Functioning of the European Union ("TFEU");

"UK" means the United Kingdom of Great Britain and Northern Ireland;

"VAT" means any value added taxes;

- "Wilful Misconduct " means:

any act or failure to act (whether sole, joint or concurrent) by any person (or its officers, employees, representatives, agents or advisers) in breach of a duty owed to another person which was intended to cause harmful consequences and in relation to which such person knew, or should have known, such act or failure would be a breach of duty and would have such effect on the safety or property of another person; and

any act of fraud by any person (or its officers, employees, representatives, agents or advisers);

"year" means the twelve (12) Month period from (but excluding) a day to (and including) the day bearing the same number in the same Month of the following year (or, in the case only of a year commencing on 29 February, to the next following 28 February).

## Interpretation

In this Agreement, except where the context otherwise requires:

words and expressions defined in the Companies Act 2006 shall have the same meaning in this Agreement;

a reference to an enactment or statutory provision shall include a reference to any subordinate legislation made under the relevant enactment or statutory provision;

a reference to an enactment, statutory provision or subordinate legislation shall include a reference to that enactment, statutory provision or subordinate legislation as from time to time amended, consolidated, modified, re-enacted or replaced, and references to an enactment or statutory provision include a reference to any repealed statute or statutory provision which it re-enacts (with or without modification), as subsequently re-enacted;

words in the singular shall include the plural and vice versa;

references to one gender include other genders;

a reference to a person shall include a reference to a firm, a body corporate, an unincorporated association, a partnership and to an individual's executors or administrators;

a reference to a Clause, Paragraph, Schedule, Part, Rule, Appendix or Annex shall be a reference to a Clause, Paragraph, Schedule, Part, Rule, Appendix or Annex of or to this Agreement and a reference to a Paragraph or Part within a Schedule, Appendix or Annex shall be to a Paragraph or Part of that particular Schedule, Appendix or Annex unless otherwise stated;

references to this Agreement include this Agreement as amended or supplemented in accordance with its terms;

references in this Agreement to any contract, agreement or other instrument (other than an enactment, statutory provision or subordinate legislation made thereunder) shall be deemed to be references to that contract, agreement or instrument as from time to time amended;

if a period of time is specified as from a given day, or from the day of an act or event, it shall be calculated exclusive of that day;

references to writing shall include any modes of reproducing words in any legible form and (unless expressly stated otherwise) shall include email;

references to the Authority or the Contractor shall include any assignees or successors in title to those persons;

a reference to "includes" or "including" shall mean "includes without limitation" or  "including without limitation";

the contents page and headings in this Agreement are for convenience only and shall not affect its interpretation;

a reference to a document "in the agreed terms" or any similar expression shall be to a document agreed between the Parties, annexed or appended to this Agreement and initialled for identification by the Parties; and

except to the extent expressly provided, no rates or amounts expressed in this Agreement shall be subject to indexation during the Term.

## Precedence of Documentation

Subject to Clause 1.3.2, if there is any inconsistency between the provisions of the body of this Agreement and the Schedules or between any of the Schedules, the conflict shall be resolved according to the following descending order of priority:

Clause 1 (Definitions and Interpretations) to Clause 68 (Liability) of this Agreement;

Schedule A (Requirements);

all other Schedules; and

any Part B Task or Approved Tasking Order.

The terms of any Part B Task or any Approved Tasking Order will take precedence over any other part of this Agreement in so far as such terms relate to the delivery of the Services under that Part B Task or that Approved Tasking Order (as the case may be).

If a Party becomes aware of any inconsistency within or between the documents referred to in Clause 1.3.1, such Party shall promptly notify the other and the Parties will seek to resolve such inconsistency, provided that if either Party considers the inconsistency to be material then the matter shall be determined in accordance with Clause 49 (Dispute Resolution Procedure).

# Conditions Precedent

## Conditions

With the exception of Clauses 1 (Definitions and Interpretations), 2 (Conditions Precedent), 5 (Change of Control of the Contractor and Change in COI Associates), 6 (Contractor Warranties and Representations), 9 (Notices) to 22 (Prohibited Acts) (inclusive) and 46 (Early Termination) to 68 (Liability) (inclusive) and Schedules D (Dispute Resolution Procedure) and F (COI Compliance Regime) which shall come into effect on the date of this Agreement, the rights and obligations of the Parties to this Agreement shall come into effect on the date on which the Commencement Conditions are satisfied or waived ("Commencement Date").

## Commencement Conditions

Prior to the Commencement Date, the Contractor shall:

deliver to the Authority:

a certified copy of the joint venture agreement between the parties comprising the Contractor;

signed copies of each Initial Approved Tasking Order;

signed copies of a Letter of Placement executed by each of the Key Personnel;

signed copies of Approved Sub-contracts entered into with each Approved Sub-contractor;

a Compliance Agreement executed by each Approved Sub-contractor (which may be included in the terms of the Approved Sub-Contract); and

evidence reasonably satisfactory to the Authority that the Contractor has taken out each policy of insurance required under Part XIV (Insurance and Liabilities),

- (the "Commencement Conditions").

The Contractor shall use all reasonable endeavours to satisfy or procure the satisfaction of each of the Commencement Conditions not already satisfied or waived on the date of this Agreement as soon as possible.

The Authority may, by written notice to the Contractor, waive any of the Commencement Conditions in whole or in part.

## Failure to Satisfy Commencement Conditions

- If one or more of the Commencement Conditions remains unsatisfied by 23:59 on the day falling immediately before the Commencement Conditions Longstop Date, and has not been waived by the Authority on or before that date, the Authority shall be entitled to terminate this Agreement with immediate effect as a Contractor Event of Default.

## Authority commencement condition

Prior to the Commencement Conditions Longstop Date, the Authority shall sign and deliver to the Contractor each Initial Approved Tasking Order.

The Contractor may, by written notice to the Authority, waive the Authority's obligation under Clause 2.4.1 in whole or in part.

# Appointment and Liability

## Appointment

The Contractor shall perform its obligations in accordance with the terms of this Agreement. The entities comprising the Contractor shall be jointly and severally liable for their obligations under this Agreement.

# Non-exclusive agreement

The Contractor acknowledges and agrees that this Agreement is non-exclusive, that the Authority may also engage resources and seek innovative solutions from other persons or employ resource and identify innovations itself and that the Authority has no obligation to request the provision or implementation of any Services.

# Change of Control of the Contractor and Change in COI Associates

The Contractor shall inform the Authority, as soon as practicable, in writing (which for this purpose does not include email) of any change in control of any entity comprised in the Contractor Group or if any person holds or acquires, directly or indirectly, at least 20% of the capital or voting rights in any entity comprised in the Contractor Group.

For the purposes of this Clause 5 (Change of Control of the Contractor and Change in COI Associates), "control" of an entity means the power of a person, directly or indirectly, to secure that the affairs of that entity are conducted in accordance with the wishes of that person or to exercise a dominant influence over that entity:

by means of the holding of shares, or the possession of voting powers in, or in relation to, the entity; or

by virtue of any powers conferred by the constitutional or corporate documents, or any other contract, agreement or arrangement, regulating the entity,

and a change of control of the entity occurs if a person who controls the entity ceases to do so or if another person acquires control of the entity.

The Contractor shall inform the Authority, as soon as practicable, in writing (which for this purpose does not include email) if any entity that is party to (or is competing for or proposing to enter into) any other contract with the Authority, becomes a COI Associate.

All notices required to be given to the Authority pursuant to this Clause 5 (Change of Control of the Contractor and Change in COI Associates) shall be submitted to the ADT Commercial Lead and to:

Mergers & Acquisitions Section

Strategic Supplier Management

Poplar 1 # 2119

MOD Abbey Wood

Bristol, BS34 8JH

# Contractor Warranties and Representations

## Contractor Warranties and Representations

The Contractor warrants and represents to the Authority, and the Authority relies upon such warranties and representations, that on the date of this Agreement:

each of the entities comprised in the Contractor are properly constituted and incorporated under the laws of England and Wales and has the corporate power to own its assets and to carry on its business as it is now being conducted;

in the case of this Agreement, and each Associated Contract (or other document required to be executed in order to satisfy the Commencement Conditions) that is executed before or on the date of this Agreement, all action necessary on the part of each entity comprised in the Contractor to authorise the execution of and the performance of its obligations under this Agreement, and any such Associated Contract has been taken;

in the case of this Agreement, and each Associated Contract (or other document) referred to in Paragraph (B) above, the obligations expressed to be assumed by the Contractor are legal, valid, binding and enforceable to the extent permitted by Applicable Law;

the execution, delivery and performance by it of the Agreement, and the Associated Contracts (and other documents required to be executed in order to satisfy the Commencement Conditions), does not contravene any provision of:

any Applicable Laws (including any Applicable Law which has been enacted but is not yet in force);

the memorandum and articles of association of either entity comprised in the Contractor;

any order or decree of any Relevant Authority which is binding on either entity comprised in the Contractor; or

any obligation which is binding upon either entity comprised in the Contractor or upon any of its assets or revenues;

no claim is presently being assessed and no Legal Proceeding is presently in progress or, to the best of the knowledge of either entity comprised in the Contractor (having made all due enquiry), pending or threatened against it or any of its assets which may have a material adverse effect on the ability of the Contractor to perform its obligations under the Agreement;

no Legal Proceedings or other steps have been taken and not discharged (nor, to the best of the knowledge of the Contractor, having made all due enquiries, threatened) for its winding-up or dissolution or for the appointment of a receiver, administrative receiver, administrator, liquidator, trustee or similar officer in relation to any of its assets or revenues in relation to either entity comprised in the Contractor;

neither entity comprised in the Contractor has committed any Prohibited Act in connection with this Agreement or the Competition;

in so far as it is aware, none of the Contractor Related Parties has committed a Prohibited Act in connection with this Agreement or the Competition;

(to the best of the knowledge of the Contractor, having made all due enquiries) none of the entities comprised in the Contractor, the Contractor Related Parties or any of the COI Associates is or has been the subject of any investigation, inquiry or enforcement proceedings by any Relevant Authority regarding any offence or alleged offence under any legislation relating to anti-bribery and anti-corruption (including the Bribery Act 2010);

(to the best of the knowledge of the Contractor, having made all due enquiries) none of the entities comprised in the Contractor, the Contractor Related Parties or any of the COI Associates  is or has been the subject of UK or foreign export control sanctions or investigations; and

the Contractor’s Warranted Data is true, accurate and complete in all material respects.

The Contractor warrants and represents to the Authority, and the Authority relies upon such warranties and representations, that at the time of the execution of any Associated Contract that is executed after the date of this Agreement:

all action necessary on the part of the entities comprised in the Contractor to authorise the execution of and the performance of its obligations under any such Associated Contract will be or has been taken; and

the obligations expressed to be assumed by the Contractor under any such Associated Contract (or other document required to be executed in order to satisfy the Commencement Conditions) shall be or are legal, valid, binding and enforceable to the extent permitted by Applicable Law.

The Contractor warrants and represents to the Authority, and the Authority relies upon such warranties and representations, that throughout the duration of this Agreement it will have in place adequate procedures (as referred to in Section 7(2) of the Bribery Act 2010) designed to prevent persons associated with the Contractor (including Contractor Related Parties) from bribing any person with the intention of obtaining or retaining business for the Contractor, or with the intention of obtaining or retaining an advantage in the conduct of business for the Contractor.

# Contractor's Related Parties

The Contractor shall at all times remain directly liable to the Authority for the due and proper performance of its obligations under this Agreement and shall be responsible and liable for the acts and omissions of the Contractor Related Parties in relation to this Agreement and the Services as if they were the acts and omissions of the Contractor.

Without limitation in respect of its actual knowledge, the Contractor shall for all purposes of this Agreement be deemed to have such knowledge in respect of the Services and other obligations under this Agreement and the Associated Contracts as is held (or ought reasonably to be held) by any Contractor Related Party.

# Authority Related Parties

Subject to the provisions of this Agreement, the Authority shall be responsible and liable for the acts and omissions of the Authority Related Parties as if they were the acts and omissions of the Authority.

# Notices

A notice (including any approval, consent or other communication) in connection with this Agreement:

must be in writing in the English language;

when sent by post or left at an address, must be left at the address of the addressee or sent by pre-paid recorded delivery (airmail if posted to or from a place outside the UK) to the address of the addressee which is specified in this Clause 9 (Notices) in relation to the Party to whom the notice is addressed, and marked for the attention of the person so specified, or to such other address or marked for the attention of such other person as the relevant Party may from time to time specify by notice given in accordance with this Clause 9 (Notices); or

may be sent by electronic mail to the email address of the addressee which is specified in this Clause 9 (Notices) in relation to the Party to whom the notice is addressed, or to such other address as the relevant Party may from time to time specify by notice given in accordance with this Clause 9 (Notices); unless a provision of this Agreement expressly provides otherwise.

The relevant details of each Party at the date of this Agreement are:

Authority

Address: DE&S, MOD Abbey Wood, Bristol, BS34 8JH

Phone number: ●

Email: ●

Attention (ADT Commercial Lead): ●

Save for notices issued by the Contractor to the Authority under Clause 5.4 (Change of Control of the Contractor and Change in COI Associates) which must be sent in accordance with Clause 5.4

Contractor

Address: Low Hall, Calverley Lane, Leeds, LS18 4GH, United Kingdom

Phone number: ●Email: ●

Attention (Contractor's Representative): ●

Save that notices issued by the Authority to the Contractor under Clause 12 (assignment and novation), Clause 46.5 (Voluntary Termination by the Authority), Clause 46.6 (Termination for long term Force Majeure), 46.7 (Termination for change in control of Contractor), Clause 56.5 (notice of a Claim) and any Final Performance Warning Notice, Material Breach Notice, Termination Notice, or any notice in respect of a Dispute, each of which may not be validly served by email and must be simultaneously copied to:

Turner and Townsend Project Management Limited

Attention: Chief Executive

One New Change, 1 New Change, London EC4M 9AF

and

Mace Limited

Attention: Company Secretary

155 Moorgate, London, EC2M 6X

In the absence of evidence of earlier receipt, any notice shall take effect from the time that it is deemed to be received in accordance with Clause 9.4.

Subject to Clause 9.5 below, a notice is deemed to be received:

in the case of a notice left at the address of the addressee, upon delivery at that address;

in the case of a posted letter, on the third (3rd) Business Day after posting or, if posted to or from a place outside the UK, the fifth (5th) Business Day after posting; and

in the case of email, when sent (except that an email shall not be deemed to have been sent if the sender receives a delivery failure notification).

A notice received or deemed to be received in accordance with Clause 9.4 on a day which is not a Business Day, or after 1700 on any Business Day, shall be deemed to be received on the next following Business Day.

# Representatives

## Contractor's Representative

The Contractor shall appoint the person whose name, address, email address and telephone number is set out in Clause 9 (Notices) to act as the Contractor's Representative in connection with this Agreement.

## Authority of the Contractor's Representative

The Contractor's Representative shall have full authority to act on behalf of the Contractor for all purposes connected with this Agreement. Unless notified by the Contractor in writing before such act or instruction, the Authority shall be entitled to treat any act of the Contractor's Representative which is authorised by the Agreement as being expressly authorised by the Contractor and the Authority shall not be required to determine whether authority has, in fact, been given.

The Contractor shall procure that the Contractor's Representative acts in accordance with the Contractor's Representative's powers and functions in this Agreement.

## Change in Contractor's Representative

The Contractor may propose a change in the identity of the Contractor's Representative and Clause 9 (Notices) shall be updated accordingly unless the Authority refuses the change under Clause 10.3.2.

The Authority may refuse any change proposed by the Contractor under Clause 10.3.1 in its sole discretion.

During any period when the Contractor's Representative is unable through illness, incapacity, holidays or any other reason to carry out or exercise his functions under this Agreement, the Contractor's Representative may temporarily delegate their functions to another person by giving the Authority written notice and seeking the Authority's approval of the identity of such person and the extent of his authority. The Authority shall not unreasonably withhold or delay approval of the delegate under this Clause 10.3.3.

## Authority Commercial Lead

The Authority shall appoint the person whose name, address, email address and telephone number is set out in Clause 9 (Notices) as the ADT Commercial Lead in connection with this Agreement.

## Change in ADT Commercial Lead

The Authority may propose a change in the identity of the ADT Commercial Lead and Clause 9 (Notices) shall be updated accordingly.

During any period when the ADT Commercial Lead is unable through illness, incapacity, holidays or any other reason to carry out or exercise their functions under this Agreement, the ADT Commercial Lead may delegate such functions to another person by giving the Contractor written notice of the identity of such person and the extent of his authority.

# Authority's Disclosed Data

## Authority Disclosed Data

Subject to Clause 11.4 (Fraudulent Statements):

the Authority does not make any representation or give any warranty or undertaking as to the relevance, completeness, accuracy or fitness for any purpose of any of the Authority Disclosed Data; and

neither the Authority nor any Authority Related Party shall be liable to the Contractor in contract, tort (including the tort of negligence) or for breach of any statutory duty or otherwise as a result of:

any inaccuracy, omission, unfitness for any purpose or inadequacy of any kind whatsoever in the Authority Disclosed Data; or

any failure to make available to the Contractor any materials, documents, drawings, plans or other information relating to the Agreement or the Competition.

## Contractor's Due Diligence

Subject to Clause 11.4 (Fraudulent Statements) and 11.5 (Contractor’s standard of care), on entering into this Agreement, the Contractor agrees it has been given an opportunity to carry out a review and investigation of the documents contained in the Data Room and the Clarification Responses, and shall not in any way be relieved from any obligation under this Agreement nor shall it be entitled to make any claim against the Authority (or an Authority Related Party) as a consequence of:

any information not being provided in the Data Room or the Clarification Responses where such information is not material;

any fact or circumstance that has been fairly disclosed in the Data Room or the Clarification Responses;

any fact or circumstance which the Contractor, or its agents or advisers were, or ought reasonably to have been, aware of as a result of the contents of the Data Room or the Clarification Responses; or

any fact or circumstance which a Tenderer, acting in accordance with Good Industry Practice, would have been aware of having made reasonable due diligence enquiries.

## No Relief

Subject to Clause 11.4 (Fraudulent Statements) and Clause 11.5 (Contractor’s Standard of Care), the Contractor shall not in any way be relieved from any obligation under this Agreement nor shall it be entitled to make any claim against the Authority (or an Authority Related Party) on grounds that any information, whether obtained from the Authority or otherwise (including information made available by the Authority), is incorrect or insufficient.

## Fraudulent Statements

Nothing in this Clause 11 (Authority's Disclosed Data) shall exclude any liability which the Authority would otherwise have to the Contractor for statements made fraudulently or fraudulent omissions to make statements prior to the date of this Agreement.

## Contractor’s Standard of Care

Where:

the Authority or an Authority Related Party has provided or made available information to the Contractor which is incorrect or insufficient for its stated purpose; and

the Contractor has exercised Good Industry Practice in assessing the accuracy and sufficiency of that information;

the Contractor shall not be liable for, nor suffer any Deduction or Withheld Amount in respect of, any acts or omissions undertaken in the provision of the Services in reliance upon that information.

# Assignment and Novation

## Assignment or Novation by the Contractor

Except where expressly permitted under this Agreement, the Contractor shall not (whether absolutely or by way of security and whether in whole or in part) assign, transfer, declare itself a trustee for a Third Party of, create an Encumbrance over, novate or otherwise dispose in any manner whatsoever of the benefit or burden of this Agreement (each of the above a "Contractor dealing") without the prior written consent of the Authority to be given or withheld in its sole discretion and any purported Contractor dealing in contravention of this Clause 12.1 (Assignment or Novation by the Contractor) shall be ineffective.

## Assignment or Novation by the Authority

Except where expressly permitted under this Agreement, the Authority shall not without the prior written consent of the Contractor (not to be unreasonably withheld) assign, transfer, novate or otherwise dispose of the benefit or burden of this Agreement (each of the above an "Authority dealing"), unless such transfer takes place under statute or is to the Crown or another manifestation or agency of the Crown, or unless the obligations of the person to whom and in whose favour any such interest is assigned, transferred, novated or otherwise disposed of are fully and unconditionally guaranteed by the Crown, and any purported Authority dealing in contravention of this Clause 12.2 (Assignment or Novation by the Authority) shall be ineffective.

## Notices

Any notice given under this Clause 12 (Assignment and Novation) shall comply with Clause 9.1.2 and shall not be given by email.

# Severability

If any provision of the Agreement is held to be invalid, illegal or unenforceable to any extent then:

such provision shall (to the extent it is invalid, illegal or unenforceable) be given no effect and shall be deemed not to be included in the Agreement (but without invalidating any of the remaining provisions of the Agreement or any such provision to the extent that it is not invalid, illegal or unenforceable); and

the Parties shall use all reasonable endeavours to replace the invalid, illegal or unenforceable provision (or the invalid, illegal or unenforceable part thereof) by a valid, legal and enforceable substitute provision the effect of which is as close as possible to the intended effect of the invalid, illegal or unenforceable provision (or the invalid, illegal or unenforceable part thereof).

# Variation

No variation of this Agreement (or any document referred to in it) shall be effective unless it is in writing (which for this purpose does not include email) signed by or on behalf of each of the Parties and is accompanied by DEFFORM 10B signed by or on behalf of each of the Parties. The expression "variation" includes any variation, supplement, deletion or replacement, however effected.

# Waiver

The rights and remedies of the Parties shall not be affected by any failure to exercise or delay in exercising any right or remedy or by the giving of any indulgence by any other Party or by anything whatsoever except a specific waiver or release in writing (which for this purpose does not include email) and any such waiver or release shall not prejudice or affect any other rights or remedies of the Parties. No single or partial exercise of any right or remedy shall prevent any further or other exercise thereof or the exercise of any other right or remedy.

# No Partnership, AGENCY OR EMPLOYMENT RELATIONSHIP

The Authority and the Contractor have entered into this Agreement as independent parties. Nothing in this Agreement or in any document referred to in it or any arrangement contemplated by it shall constitute either Party a partner or agent or principal or employee or employer of the other nor shall the execution, completion and implementation of this Agreement confer on either Party any power to bind or impose any obligations to any Third Parties on the other Party or to pledge the credit of the other Party.

# Counterparts

This Agreement may be executed in any number of counterparts, all of which when taken together shall constitute one and the same instrument.

# Governing Law

The Agreement shall be governed by and construed in accordance with the laws of England and Wales.

# Contracts (Rights of Third Parties) Act 1999

- Subject to Clause 37 (Transfer Regulations), Clause 68.8.1 (Sole Recourse) and Paragraph 1.5 of Schedule N (Transfer Regulations), no term of this Agreement is enforceable under the Contracts (Rights of Third Parties) Act 1999 by a person who is not a Party.

# Entire Agreement

The Parties to this Agreement confirm that this Agreement, together with the Associated Contracts, represents the entire understanding, and constitutes the Parties' whole agreement, in relation to its subject matter and supersedes any previous agreement between the Parties with respect thereto and, without prejudice to the generality of the foregoing, excludes any warranty, condition or other undertaking implied at law or by custom, usage or course of dealing.

The Parties confirm that:

in entering into this Agreement and the Associated Contracts they have not relied on any representation, warranty, assurance, covenant, indemnity, undertaking or commitment which is not expressly set out in this Agreement or the Associated Contracts; and

in any event, without prejudice to any liability for fraudulent misrepresentation or fraudulent misstatement, the only rights or remedies in relation to any representation, warranty, assurance, covenant, indemnity, undertaking or commitment given or action taken in connection with this Agreement or the Associated Contracts are pursuant to this Agreement or such Associated Contracts, and without limitation, neither Party has any other right or remedy (whether by way of a claim for contribution or otherwise) in tort (including negligence) or for misrepresentation (whether negligent or otherwise, and whether made prior to, or in, this Agreement) in relation to any such representation, warranty, assurance, covenant, indemnity, undertaking or commitment.

# Conflicts of Interest

The Authority and the Contractor agree that it is a fundamental principle of this Agreement that the Contractor and the Contractor Related Parties and COI Associates shall avoid or manage conflicts of interest in the manner set out in Schedule F (COI Compliance Regime).

The Contractor agrees that it shall, and it shall procure that the Contractor Related Parties and COI Associates shall, adopt and comply with the COI Compliance Regime and, without in any way derogating from the obligations set out elsewhere in this Agreement (including Clause 60 (Confidentiality)), deal with all Commercially Confidential Information in accordance with the terms of such COI Compliance Regime.

During the Term (and for a further six (6) Months after the Expiry Date or Termination Date (as applicable)) the Contractor shall promptly give notice to the Authority of any intention of the Contractor or a COI Associate to bid for or enter into a DE&S Contract and Paragraph 1.8 of Schedule F (COI Compliance Regime) shall apply.

Without prejudice to Clause 21.2, the Contractor shall ensure that prior to entering into a Sub-contract:

the COI Compliance Regime shall be amended to reflect any requirements of the Authority to manage conflicts of interest that may exist in relation to the Sub-contractor and its associates in a manner satisfactory to the Authority (acting reasonably); and

the Sub-contractor shall enter into a Compliance Agreement either as a separate agreement or within the terms of the relevant Sub-contract.

The Authority may impose conditions, including, if appropriate, a prohibition from bidding, in relation to any bid, or proposed bid, by the Contractor or any COI Associate for a contract with the Authority which is a DE&S Contract, where the Authority (acting reasonably) considers that there could be a conflict of interest which the Authority does not consider the arrangements in Schedule F (COI Compliance Regime) are sufficient to manage.

# Prohibited Acts

The Contractor shall not commit a Prohibited Act and shall procure that the Contractor Related Parties shall not commit a Prohibited Act.

If a Prohibited Act is committed by the Contractor or a Contractor Related Party (with or without the knowledge or authority of the Contractor) in relation to this Agreement or any other contract with the Crown, the Authority shall be entitled (in its discretion) to do any one or more of the following:

terminate the Agreement under Clause 46 (Early Termination) as a Contractor Event of Default;

recover from the Contractor the amount or value of any such gift, consideration or commission;

recover from the Contractor:

the amount of any Loss resulting from a termination under Clause 46 (Early Termination) as a Contractor Event of Default; or

any other Loss sustained in consequence of any breach of this Clause 22 (Prohibited Acts), where the Agreement has not been terminated, or

if a Prohibited Act is committed by a Contractor Related Party, to require the Contractor to terminate its relationship with that Contractor Related Party (save as in respect of an employee, where (without prejudice to the Authority's right to remove the employee pursuant to Paragraph 2.2 of Schedule H (Liability for Engaged Personnel)) such action shall be at the discretion of the Contractor (or the employee's employer, if different) and shall be carried out in accordance with the Contractor's (or the employer's) normal disciplinary procedures) and procure the performance of any affected part of the Agreement by another person.

In exercising its rights or remedies under this Clause 22 (Prohibited Acts), the Authority shall:

act in a reasonable and proportionate manner having regard to such matters as the gravity of, and the identity of the person performing, the Prohibited Act; and

give all due consideration, where appropriate, to action other than termination of the Agreement, including requesting that the Contractor consider (or procures that the relevant employer considers) taking disciplinary action against an employee where the Prohibited Act is that of such employee.

Promptly, upon becoming aware of any Prohibited Act having been committed (or of a reasonable suspicion that a Prohibited Act has been or will be committed) by the Contractor or by a Contractor Related Party, the Contractor shall notify the Authority of such act or suspicion.

– AGREEMENT Term

# Commencement and duration of the AGREEMENT

## Term

Subject to the earlier termination of this Agreement in accordance with Clause 46 (Early Termination) or extension of this Agreement in accordance with Clause 23.2 (Options), this Agreement shall commence on the Commencement Date and expire on the Expiry Date (the "Term").

## Options

The Authority may extend the Term for a period of three (3) years from the Expiry Date and for a further two (2) years following such initial extension.

Any decision to extend the Term after the Expiry Date is a matter solely for the Authority and the Authority's decision in this matter will be final.

The Authority may propose to extend the Term in accordance with this Clause 23.2 (Options) by notice to the Contractor in writing, provided such notice is delivered to the Contractor no earlier than twelve (12) Months, and no later than eight (8) Months prior to the date on which the Term would otherwise expire. The Authority may request that the Contractor consider the Part A Rate Cards applicable to the period of the extension and may (but will not be obliged to) provide the Contractor with evidence of any internal value for money exercise undertaken.

Within one (1) Month of receiving such notice from the Authority, the Contractor may either:

#### propose alternative Part A Rate Cards, provided always that no amount in the Part A Rate Cards may increase from the equivalent amount stated in the previous Part A Rate Cards; or

#### decline to amend the Part A Rate Cards from those attached to this Agreement.

### The Authority may in its sole discretion:

#### where Clause 23.2.4(A) applies, within two (2) weeks of receipt of the Contractor's proposal, give notice accepting the revised Part A Rate Cards and extending the Term (and this Agreement shall be amended to reflect the revised Part A Rate Cards);

#### where Clause 23.2.4(B) applies, or the Contractor does not respond to the Authority's notice under Clause 23.2.4, within two (2) weeks of the deadline referred to in Clause 23.2.4, give notice to the Contractor extending the Term without amending the Part A Rate Cards; or

#### in either case, within two (2) weeks of the deadline referred to in Clause 23.2.4, give notice to the Contractor that the Term will not be extended.

– Parties' Rights and Obligations

# Obligations of the Authority

## Compliance with Law

- The Authority shall comply with all Applicable Laws in the performance of its obligations under this Agreement.

## Obligations of the Authority in relation to Engaged Personnel

- The Authority shall comply with its obligations in relation to Engaged Personnel as set out in Schedule H (Liability for Engaged Personnel).

# Obligations of the Contractor

## Obligations of the Contractor

The Contractor shall provide Engaged Personnel to the Authority in accordance with Schedule A (Requirements), Schedule C (Contract Management and Tasking) and Schedule H (Liability for Engaged Personnel).

The Contractor shall put forward Contractor Generated Innovation Opportunities in accordance with Part B (Opportunities for Innovation) of Schedule A (Requirements) and the Part B Tasking Process.

## Standards of Performance

The Contractor shall (and shall procure that the Contractor Related Parties) perform the Services:

in compliance with all Applicable Laws;

in compliance with Good Industry Practice;

in compliance with the Authority's health and safety policies (as updated from time to time);

in a manner designed to ensure that all arrangements meet all standards, specifications and requirements as may be set out in the Authority’s current Departmental policy (as updated from time to time);

without limiting Clause 25.2.3, in a manner that is consistent with the Authority discharging its functions and statutory duties and that would reasonably be expected not to lower the reputation of the Authority in the eyes of any Third Party, including (without limiting Clause 40.2 (Tax Non-compliance)) in relation to any taxation matter;

in compliance with the relevant Approved Tasking Order or relevant Part B Task;

exhibiting the values and standards set out in "Civil Service values and standards of behaviour", available online first published 30 November 2010 last updated 16 March 2015, and as further updated from time to time;

in compliance with the "DE&S Professional 2016/2017 Guidance Booklet", as updated from time to time;

in compliance with the "DE&S way 2016/2017", available on the internet and as updated from time to time;

in compliance with the COI Compliance Regime; and

so that the DE&S Commercial Leadership Group can award a rating of “very satisfactory” in the Contractor Performance Report.

# Sub-Contracts

## Approval of Sub-contracts

Other than in relation to an Approved Sub-contract, the Contractor shall not enter into a Sub-contract without the prior written approval of the Authority.

Where the Authority consents to entry into a Sub-contract, the Contractor shall:

ensure such Sub-contract contains:

a term which requires payment to be made to the Sub-contractor within a specified period not exceeding thirty (30) days from receipt of a valid invoice as defined by the Sub-contract requirements;

a provision requiring compliance with a Compliance Agreement drawn up in accordance with Clause 21.4 (either as a separate agreement or within the terms of the relevant Sub-contract);

provisions equivalent to those set out in Part XII (Security);

a requirement that where any GFA is used under a Sub-contract, reasonable access shall be provided to the Authority for inspection of the GFA;

a clause requiring the Sub-contractor to comply with Schedule B (Contractor Group Governance) unless the Authority agrees otherwise;

a restriction on further sub-contracting to any tier without the prior written consent of the Authority (such consent to be given, withheld or made subject to any conditions the Authority may require);

a provision requiring information equivalent to that provided under Clause 26.1.4 to be provided to the Authority where requested;

in the case of a Sub-contract with a member of the Contractor Group, a clause entitling the Contractor to terminate the Sub-contract  with immediate effect by written notice to the Sub-contractor (such notice to take effect on the date of receipt by the Sub-contractor) if there is a change of control of the Sub-contractor that is required to be notified to the Authority pursuant to Clause 5 (Change of Control of the Contractor and Change in COI Associates); and

a right under the Contracts (Rights of Third Parties) Act 1999 for the Authority to enforce its rights under that further sub-contract; and

ensure that the COI Management Process is updated and agreed with the Authority to deal with any matters that the Authority considers are required as a result of the Contractor's entry into the Sub-contract.

Any sub-contracting by the Contractor shall be without prejudice to its obligations to the Authority under this Agreement.

Where the Contractor proposes to enter into a Sub-contract or the Sub-contract is proposed to be further sub-contracted, it shall submit to the Authority:

the name of the proposed Sub-contractor;

a statement of the services to be provided;

the material terms of the proposed Sub-contract; and

any other details known to the Contractor which the Authority shall reasonably require.

The Parties agree and acknowledge that the Authority may withhold its approval in relation to any proposed Sub-contract and any further sub-contracting of any tier (or make any such approval subject to any conditions it may require) in its absolute discretion.

## Termination or amendment of Sub-contracts

The Contractor shall keep the Authority informed of any circumstance relating to a Sub-contract (or any further sub-contract of any tier to that Sub-contract) which may cause the Contractor to contravene its obligations under this Agreement and, without prejudice to its rights under Schedule F (COI Compliance Regime), the Authority may require that the relevant Sub-contract is terminated or amended in such circumstances (but the Authority shall have no liability to the Contractor or Sub-contractor for any payment required in connection with any such termination or amendment).

The Contractor shall notify the Authority as soon as reasonably practicable after:

a Sub-contract is terminated or otherwise determined;

the material terms of a Sub-contract are amended; or

it becomes aware that it is reasonably likely that a Sub-contract will be terminated or otherwise determined or amended,

and following such notification, the Contractor shall, as soon as reasonably practicable, provide details of its proposals to maintain its capability to perform its obligations under this Agreement.

– Financial Inspection and Review

# Open Book Accounting and Financial Management Information

## Open Book Accounting

The Contractor shall at all times maintain (and make available to the Authority on request) records of the salary and other costs that have been taken into account in calculating the Part A Fees and Innovation Fees for all Engaged Personnel at all times during the Term and the time incurred by all Engaged Personnel in connection with the provisions of the Services.

## Financial Management Information

The Contractor shall maintain the financial management information (which for the purposes of this Agreement shall mean the value of work completed at a given point in time), and shall report it to the Authority in accordance with Appendix 3 (Financial Management Reporting Requirements) to Schedule C (Contract Management and Tasking). The obligation to report under Appendix 3 (Financial Management Reporting Requirements) to Schedule C (Contract Management and Tasking) shall be without prejudice to any additional or alternative reporting obligation under this Agreement.

# Regularity and Propriety

## Inspection and Review

The Contractor shall implement systems and processes for performance reporting and for reviewing its compliance with this Agreement.

The Contractor shall provide such reports as are required under this Agreement, including under Clause 27 (Open Book Accounting and Financial Management Information) and Appendix 3 (Financial Management Reporting Requirements) to Schedule C (Contract Management and Tasking).

## Retention of Records

The Contractor shall retain all information and records required for the purposes of this Agreement for a period of seven (7) Years after the Expiry Date or Termination Date (as applicable), or such longer period as may be required by Applicable Laws, in such condition, format and detail as is adequate for their intended purpose, or as required by the Authority.

## Authority Review

The Authority may nominate representatives including from its Cost Accounting and Assurance Service and external advisors ("Review Representatives") to undertake, at any time or frequency, financial and management reviews in relation to the Agreement involving:

inspection, review, periodic monitoring or spot checks of the Contractor's activities and costs incurred in connection with this Agreement or the Services and any information required to be kept by the Contractor in connection with this Agreement;

reviews of the Contractor's compliance with its internal procedures, quality management systems, procedures required by Applicable Laws and any operating procedures, policies or standards ancillary to, or used in connection or accordance with the same; and

the copying and collation of any information held in electronic or paper form.

## Co-operation

The Contractor shall (and shall procure that the Contractor Related Parties shall) promptly provide the Review Representatives with all reasonable assistance and co-operation, including:

ensuring Review Representatives have access to the Contractor's sites and allowing the Review Representatives use of suitable office accommodation if reasonably required in relation to any inspection, review, periodic monitoring, or spot check under Clause 28.3 (Authority Review); and

making any documents and records available (including those maintained under Clause 27 (Open Book Accounting and Financial Management Information) and this Clause 28 (Regularity and Propriety)) to Review Representatives for inspection, providing a reasonable number of copies of any documents or records requested to Review Representatives or granting copying facilities to Review Representatives for the purposes of making such copies.

To the extent that the Review Representatives require access to a site, document or record that does not belong to the Contractor, the Contractor shall use all reasonable endeavours to provide such access.

## Review Findings and Corrective Action

The Contractor shall be entitled to receive a copy of the Authority's findings once completed in relation to any review carried out in accordance with Clause 28.3 (Authority Review), subject to any redaction considered necessary or desirable by the Authority.

Within fifteen (15) Business Days of the Contractor's receipt of the review findings, the Parties shall meet to discuss the review findings and in particular any areas identified in the review findings as requiring corrective action ("Corrective Action") (such meeting being the "Review Close-Out Meeting").

At such Review Close-Out Meeting, the Contractor shall have the opportunity to demonstrate to the reasonable satisfaction of the Authority that some or all of the relevant review findings are incorrect.

If at the Review Close-Out Meeting, the Authority considers that certain Corrective Action is required, the Contractor shall within five (5) Business Days of the Review Close-Out Meeting (or such other date as agreed between the Parties) either:

carry out the Corrective Action; or

propose to the Authority a plan for carrying out the Corrective Action.

Where the Contractor proposes a plan for the Corrective Action in accordance with Clause 28.5.4(B), the Authority shall have ten (10) Business Days to notify the Contractor whether it accepts such proposed plan for the Corrective Action (such acceptance not to be unreasonably withheld).

Failure of the Authority to provide such notification in accordance with Clause 28.5.5 shall constitute deemed acceptance by the Authority.

Where the Authority notifies the Contractor in accordance with Clause 28.5.5 that it does not accept the plan for Corrective Action, the Parties shall endeavour within the following ten (10) Business Days to agree any necessary amendments to the plan for the Corrective Action.

In the absence of agreement within such ten (10) Business Days period, the question of whether or not the Authority's withholding of acceptance is reasonable may be referred by either Party to be resolved in accordance with Clause 49 (Dispute Resolution Procedure) and Schedule D (Dispute Resolution Procedure).

## Security Systems

The Contractor shall ensure that appropriate security systems are in place to prevent unauthorised access to, extraction of or alteration to, or destruction of, data during any review undertaken pursuant to Clause 28.3 (Authority Review).

## Records of Review Findings

The Contractor shall maintain records containing the findings of any reviews made under this Part IV (Financial Inspection and Review) in accordance with Clause 28.2 (Retention of Records).

## Contractor's Obligations Persist

The Contractor shall not be excused from performance of any aspect of its obligations under the Agreement for any period of time during which the Authority is exercising its rights under this Clause 28 (Regularity and Propriety).

## Confidentiality

The Parties obligations under this Clause 28 (Regularity and Propriety) shall be subject to the obligations set out in Part XII (Security), Clause 59 (Data Protection) and Clause 60 (Confidentiality).

– Contract Management

# Contractor related party governance

The Contractor shall and shall procure that each member of the Contractor Group shall comply with Schedule B (Contractor Group Governance).

# contract management and tasking

The Parties shall comply with the provisions of Schedule C (Contract Management and Tasking).

# Monthly Contract Reviews

The ADT Commercial Lead and the Contractor's Representative shall hold a meeting on a Monthly basis ("Contract Management Meetings"). If requested by the ADT Commercial Lead from time to time, the Contractor's Representative shall ensure that the other Contractor Delivery Team Personnel are in attendance at Contract Management Meetings.

The ADT Commercial Lead shall have the right, in its sole discretion, to demand more frequent Contract Management Meetings, provided only that it gives the Contractor's Representative reasonable notice.

All Contract Management Meetings will be held at a location to be agreed between the ADT Commercial Lead and the Contractor's Representative, acting reasonably.

The Contractor's Representative shall (unless the Authority agrees otherwise) five (5) Business Days prior to each Contract Management Meeting, provide to the ADT Commercial Lead:

a report summarising its performance over the previous Month (including the performance of the Contractor in meeting KPIs) in the format set out in Appendix 2 (Performance Reports) to the Performance Regime (which format may be amended from time to time by agreement between the Parties) (a "Performance Report");

the Monthly Part A Fees Report  when required in accordance with Paragraph 4.1 of the Payment Mechanism;

Innovation Fees Reports when required in accordance with Paragraph 5.1 of the Payment Mechanism;

an update on the development of any Authority Directed Innovation Opportunity or Contractor Generated Innovation Opportunity in accordance with the Stage Deliverables Assurance and Approvals Process; and

an update on the delivery of any Approved Innovation Project in accordance with its Part B Task.

The Contractor's Representative and the ADT Commercial Lead shall each update the other on any issues in relation to which they may reasonably wish to be informed, including:

details of Personnel Task Order Forms received and progress in filling such Personnel Task Order Forms;

progress in meeting relevant Milestones;

any Arising Issues; and

progress in meeting KPIs.

The Contract Management Meetings shall be chaired by the ADT Commercial Lead (or any other person nominated by the Authority) and secretarial support shall be provided by the Contractor.

Unless otherwise stated the Contractor shall be responsible for taking the minutes of the meeting.  These minutes will be forwarded in draft form to the ADT Commercial Lead for his review and comments prior to the final version being issued.

– Asset Management

# Government Furnished Assets and contractor assets

Government Furnished Assets

The Authority shall use reasonable endeavours, on and from the Commencement Date, to provide Government Furnished Resources ("GFR"), Government Furnished Facilities ("GFF"), Government Furnished Equipment ("GFE"), and Government Furnished Information ("GFI"), together the "Government Furnished Assets" or "GFA" in accordance with the listing at Appendix 1 (Government Furnished Assets) to Schedule O (Accommodation and IT).

Where the Contractor requires that the Authority provide any further GFA, it shall give the Authority a minimum of twelve (12) weeks' notice with full details of the request. The Authority shall use reasonable endeavours to meet the additional requirements, but will be under no obligation to do so. If the requirement can be satisfied from the Authority's existing resources the appropriate terms shall be negotiated (including the type of loan, dates, rate cards and cost). The register of GFA set out at Appendix 1 (Government Furnished Assets) to Schedule O (Accommodation and IT) will accordingly be updated from time to time to reflect the revised GFA requirements.  All requests for GFA must be directed to the ADT Commercial Lead unless advised otherwise.

The Authority shall have no liability to the Contractor if, when the GFAs are made available or offered to be made available on the agreed date, the Contractor fails to make use of them.

If the Authority incurs nugatory expense which can be shown to be a direct result of actions at Clause 32.1.3 the Authority reserves the right to make appropriate recovery from the Contractor with such recovery based on the appropriate reduction negotiated and agreed when providing the further GFA under Clause 32.1.2.

The Contractor shall comply with the instructions of the Authority regarding any GFA issued to it for the purpose of the Agreement and shall be responsible for the safe custody of the GFA while in its possession or the possession of a Contractor Related Party. The Contractor shall observe any accounting instructions issued to it by the Authority (see also DEF STAN 05-099).

The Contractor shall not modify any GFA without the prior written agreement of the Authority.  If the Contractor has any doubt about the suitability of any item, or has proposals for design changes, the Contractor shall promptly advise the Authority accordingly. The Contractor shall ensure that the design of the installation using GFA is in accordance with the specific requirements of such GFA.

Acceptance of all GFA shall take place through usage of the property and the Contractor shall notify the Authority of any defects or deficiencies that are discovered during usage.

If either Party identifies that delivery of GFA may be delayed, the Parties shall work together to identify alternative solutions to mitigate the impact of any delay. If agreement is not reached and the GFA are subsequently delivered late, and such late delivery impacts upon the delivery of any Approved Tasking Order or Approved Innovation Project against agreed Milestones or Personnel being able to perform the Services under a Tasking Order:

the timeframes required for the delivery of such Approved Tasking Order or Approved Innovation Project shall be extended by the number of Business Days of the delay;

the Contractor shall be entitled to payment on the basis of the Part A Rate Cards applicable for an Approved Tasking Order for the number of Business Days of the delay; and

no additional amount shall be payable by way of compensation for any costs or expenses or losses suffered or incurred by the Contractor in respect of the delay.

The Contractor shall use reasonable endeavours to minimise any impact on its performance and minimise additional costs payable under Clause 32.1.8(B).

The Contractor shall take such steps as may be reasonably necessary to ensure that it has brought to the attention of all Sub-contractors and any other persons dealing with any GFA that the Authority is the owner of the GFA. The Contractor shall notify the Authority of any attempts by a Third Party to secure a lien or rights of a similar kind on any GFA. The Contractor shall concurrently notify the Third Party that the Authority is the owner of the GFA.

The cost of maintenance and calibration of all GFAs shall be included within the Part A Fee or Innovation Fees (as applicable). The Contractor shall not be responsible for periodic servicing required or for repairs which are not due to the acts or omissions of the Contractor or the Contractor Related Parties.

The Contractor shall provide reasonable access to any GFA issued under the Agreement for inspection by the Authority.

The Contractor shall return any GFA in accordance with the dates and requirements set out in Appendix 1 (Government Furnished Assets) to Schedule O (Accommodation and IT) or as set out in the Approved Tasking Order or Part B Task (as applicable). If the Contractor fails to return any GFA within two (2) Business Days of the required date, the Authority may withhold a sum from the final payment due under the Approved Tasking Order or Part B Task equivalent to the value of such GFA.

This Clause 32 (Government Furnished Assets) is without prejudice to the Contractor's obligations under Clause 55 (Protection of Information).

The Contractor shall:

observe the terms and conditions required by the Authority from time to time regarding any GFA made available to the Contractor; and

without limiting Clause 32.1.13, be responsible for the safe custody and due return of the GFA and shall be responsible for all loss or damage thereto until re-delivered to the Authority or disposed of in accordance with the Authority's instructions.

## Contractor Assets

The Contractor shall provide the accommodation and facilities including IT facilities set out in Schedule O (Accommodation and IT) unless an Approved Tasking Order or Part B Task provides that the Authority will provide such accommodation and facilities.

– engaged Personnel Matters

# Non-Discrimination and Equality

In connection with the Agreement and the Services, the Contractor shall not unlawfully discriminate either directly or indirectly on the grounds of age, disability, gender (including re-assignment), sex or sexual orientation, marital status (including civil partnerships), pregnancy and maternity, race, or religion or belief.

Without prejudice to the generality of the obligation in Clause 33.1, in connection with the Agreement and the Services, the Contractor shall not unlawfully discriminate within the meaning and scope of the Equality Act 2010 or any other relevant or equivalent legislation in any country where the Agreement or Services are performed.

# Engaged Personnel

The Contractor shall comply with its obligations in relation to Engaged Personnel in Schedule H (Liability for Engaged Personnel).

The Contractor shall:

### mobilise the Personnel under the Initial Approved Tasking Order in accordance with the time frames identified in the Initial Approved Tasking Order;

### identify Personnel in response to each Personnel Task Order Form in accordance with the Part A Tasking Process;

### mobilise all other Personnel under an Approved Tasking Order in accordance with the timescale identified in the relevant Approved Tasking Order, which shall be no longer than the period identified in Paragraph 8.2 of Schedule A (Requirements);

### demobilise the Personnel in accordance with the timeframes agreed in the relevant Approved Tasking Order; and

### fulfil its obligations under the Continuous Improvement Plan.

# Key personnel

The Contractor shall appoint the people identified as Key Personnel to those roles.

The Contractor acknowledges that the Key Personnel are essential to the proper performance of this Agreement to the Authority.  The Contractor may propose a change in the identity of the Key Personnel and may suggest a replacement that is as, or more, qualified, experienced and competent as the previous incumbent of such role and fully competent to carry out the tasks assigned to the role of the member of Key Personnel whom he or she has replaced.  The Contractor shall ensure that a suitably detailed handover is performed.

The Authority may refuse any change to the Key Personnel in its sole discretion.

On and from the Commencement Date, the Key Personnel shall hold BPSS clearance.  Within one (1) week of the Commencement Date, the Contractor must demonstrate that such Key Personnel has submitted its paperwork to obtain SC security clearance.

The Contractor shall ensure that prior to being appointed each member of the Key Personnel has:

### successfully completed all Contractor-required mandatory training;

### successfully completed all Authority-required mandatory training as follows: Health & Safety, Fire Awareness, Diversity & Inclusion, Site & DE&S Induction, General Security Threat Briefings, IT/IS Induction, Protecting Information Induction and that the Key Personnel completes any additional training required by the Authority from time to time; and

### signed and returned to the ADT Commercial Lead a Letter of Placement.

The Contractor shall ensure that:

### each Key Personnel (including their approved replacements) remains in that role for a period of 12 Months, on a semi-permanent basis (3 or 4 days per week);

### there is a two (2) week handover period to the replacement Key Personnel;

### any replacement of Key Personnel is staggered and ensures that there is continuity of, and no detrimental effect on, the Services, or otherwise on the performance of this Agreement.

# NON SOLICITATION

Between the Commencement Date and the expiry or termination (howsoever caused) of this Agreement (the date of such expiry or termination being the "Relevant Date"), the Contractor covenants with the Authority that it shall not, and shall procure that no member of the Contractor Group nor any Sub-contractor shall, unless it has obtained the prior written consent of the Authority, directly or indirectly solicit or entice away or endeavour to solicit or entice away or cause to be solicited or enticed away from the Authority any person:

who is, and was, on the first date on which the attempt to solicit or entice away occurs (the "Solicitation Date"):

directly or indirectly employed or engaged by the Authority in a commercial, finance, procurement, programme and project management, or engineering capacity at Role Profile Level Standard 3 or above; or

whose departure from the Authority would be reasonably likely to have a material adverse effect on the Authority’s operations; and

with whom at any time during the twelve (12) Months prior to the Solicitation Date the Contractor or the applicable member of the Contractor Group or any Sub-contractor had a material amount of contact; or

in respect of whom the Contractor or the applicable member of the Contractor Group or any Sub-contractor possessed a material amount of Commercially Confidential Information as at the Solicitation Date,

with a view to inducing that person to leave such employment or engagement (whether or not such person would commit a breach of his or her contract of employment or engagement by reason of leaving).

Between the Relevant Date and the expiration of two (2) years from the Relevant Date, the Contractor covenants with the Authority that it shall not, and shall procure that no member of the Contractor Group nor Sub-contractor shall, unless it has obtained the prior written consent of the Authority, directly or indirectly solicit or entice away or endeavour to solicit or entice away or cause to be solicited or enticed away from the Authority any person:

who is, and was, immediately prior to the Relevant Date:

directly or indirectly employed or engaged by the Authority in a commercial, finance, procurement, programme and project management, or engineering capacity at Role Profile Level Standard 3 or above; or

whose departure from the Authority would be reasonably likely to have a material adverse effect on the Authority’s operations; and

with whom at any time during the twelve (12) Months prior to the Relevant Date the Contractor or applicable member of the Contractor Group or any Sub-contractor had a material amount of contact; or

in respect of whom the Contractor or the applicable member of the Contractor Group or any Sub-contractor possessed a material amount of Commercially Confidential Information as at the Relevant Date,

with a view to inducing that person to leave such employment or engagement (whether or not such person would commit a breach of his or her contract of employment or engagement by reason of leaving).

Notwithstanding Clauses 36.1 and 36.2, any recruitment of any person by the Contractor or a member of the Contractor Group or any Sub-contractor as a result of that person independently responding to any general recruitment advertisement by the Contractor or a member of the Contractor Group or any Sub-contractor in general or specialist publications shall not constitute a breach of this Agreement.

In the event that any person directly or indirectly employed or engaged by the Authority and subject to the restriction in Clause 36.1 is recruited in accordance with Clause 36.3, the Contractor shall not be permitted to employ such person as a Member of Engaged Personnel without the Authority's prior written consent.

The Authority shall not until after the cessation of the involvement of a Relevant Personnel in the performance of the Services, directly or indirectly solicit or entice away or endeavour to solicit or entice away or cause to be solicited or enticed away from the Contractor or any Contractor Related Party or Sub-Contractor, any Relevant Personnel for Relevant Employment. In this Clause:

### “Relevant Personnel” means individual Personnel who were introduced to the Authority in the course of or in connection with the Services; and,

### “Relevant Employment” means employment for Relevant Personnel to discharge the type of role or function for the Authority as they performed in relation to the Services.

Notwithstanding Clause 36.5, any recruitment of any person by the Authority as a result of that person independently responding to any general recruitment advertisement by the Authority in general or specialist publications shall not constitute a breach of this Agreement.

# TRANSFER REGULATIONS

The Parties agree that it is the intention of the Parties on and from the Commencement Date, and at all times during the provision of the Services, that the Transfer Regulations shall not apply in such a way so as to transfer the employment (or any associated or related liabilities) of any:

### employee of the Authority or of any contractor or sub-contractor of the Authority (other than any member of the Contractor Group or any Sub-Contractor) to any member of the Contractor Group; or

### employee of any member of the Contractor Group or any Sub-Contractor to the Authority,

- in connection with the commencement or provision of the Services.

If the contract of employment (or any associated or related liabilities) of any Non-Transferring Employee, is by reason of the Transfer Regulations, found or alleged to have effect as if originally made with any member of the Contractor Group or any Sub-Contractor (a "Commencement Transfer Allegation"), then:

### promptly upon becoming aware of any Commencement Transfer Allegation (including the threat of any Commencement Transfer Allegation) (and in any event within five (5) Business Days of becoming so aware) the applicable Party shall notify the other in writing (and, in the case of the Contractor, any such awareness of any member of the Contractor Group or of any Sub-Contractor shall be imputed to the Contractor);

### the Contractor shall, and shall procure that the relevant other member of the Contractor Group or Sub-Contractor, shall keep the Authority informed of all material developments in relation to the relevant Commencement Transfer Allegation and relevant Non-Transferring Employee;

### the Authority may (or may procure that a third party may), within five (5) Business Days of the notification made pursuant to Clause 37.2.1, offer employment to such Non-Transferring Employee;

### if such offer is accepted (or if the situation has otherwise been resolved by the Authority to the satisfaction of the Contractor or Sub-Contractor), the Contractor shall, and shall procure that the relevant member of the Contractor Group or Sub-Contractor shall, immediately release the Non-Transferring Employee from their employment;

### if after the five (5) Business Day period described at Clause 37.2.3 has elapsed, no such offer of employment has been made, or such offer has been made but not accepted, or the situation has not otherwise been resolved, the Contractor, the relevant member of the Contractor Group or the Sub-Contractor (as applicable) may within ten (10) Business Days give notice to terminate the employment of such Non-Transferring Employee;

### other than where Clauses 37.2.3, 37.2.4 and 37.2.5 apply, the Contractor shall, and shall procure that the relevant other member of the Contractor Group or Sub-Contractor, shall consult with and follow the reasonable instructions of the Authority in relation to all matters connected with the Commencement Transfer Allegation and the Non-Transferring Employee and take any and all such action as the Authority may reasonably direct in relation to the Commencement Transfer Allegation and the Non-Transferring Employee, including commencing, conducting, defending, resisting, settling, compromising or appealing against any proceedings or terminating the employment of the Non-Transferring Employee,

- and subject to the applicable member of Contractor Group and any Sub-Contractors complying with Clauses 37.2.1 to 37.2.6 above, the Authority shall indemnify the Contractor fully (for itself and on behalf of each other member of the Contractor Group and any Sub-Contractor) against any and all Loss incurred by any member of the Contractor Group or any Sub-Contractor  arising out of or in connection with the Commencement Transfer Allegation (including any costs associated with employing or terminating the employment of any Non-Transferring Employee), save that such indemnity shall not apply:

### to any and all Loss directly or indirectly attributable to any act or omission of any member of the Contractor Group or any Sub-Contractor that contravenes Clause37.2.6;

### to any final determination by an employment tribunal or Court of discrimination including sex, race, disability, gender reassignment, pregnancy and maternity, sexual orientation, religion or belief or age discrimination in relation to any alleged act or omission of any member of the Contractor Group or any Sub-Contractor;

### to any and all Loss that arises by reason of any improvement in the terms and conditions of employment of the relevant Non-Transferring Employee, where such improvement is authorised or implemented by any member of the Contractor Group or any Sub-Contractor without the prior written approval of the Authority;

### in relation to Clause 37.2.5, in the event that the Contractor elects not to give notice to terminate the employment of such Non-Transferring Employee as described in that Clause; or

### in circumstances where any member of the Contractor Group or any Sub-Contractor wishes to retain the relevant Non-Transferring Employee.

Subject to Clause 37.2 and Schedule N (Transfer Regulations), if, during and as a result of, the provision of the Services under this Agreement, the contract of employment (or any associated or related liabilities) of any person employed by any member of the Contractor Group or any Sub-Contractor is, by reason of the Transfer Regulations, found or alleged to have effect as if originally made with the Authority (a "Contractor Employee Transfer Allegation"), then:

### promptly upon becoming aware of any Contractor Employee Transfer Allegation (including the threat of any Contractor Employee Transfer Allegation) (and in any event within five (5) Business Days of becoming so aware), the applicable Party shall notify the other Party in writing (and any such awareness of any other member of the Contractor Group or of any Sub-Contractor shall, for the purposes of this Clause 37.3, be imputed to the Contractor);

### the Contractor shall (or shall procure that the relevant other member of the Contractor Group or applicable Sub-Contractor shall), as soon as reasonably practicable, either or both offer or confirm continued employment to such employee or take such other steps so as to effect a written withdrawal of the Contractor Employee Transfer Allegation;

### if the Contractor Employee Transfer Allegation is not withdrawn or resolved, the Contractor shall notify the Authority, and the Authority may as soon as reasonably practicable and subject to compliance with its obligations at Clause 37.3.4(C), serve notice to terminate the employee's employment in accordance with his or her contract of employment; and

### the Contractor shall indemnify the Authority fully against any and all Loss arising out of or in connection with any of the following liabilities incurred by the Authority in dealing with or disposing of the Contractor Employee Transfer Allegation:

#### any costs of employing the employee up to the date of dismissal where such employee has been dismissed in accordance with Clause 37.3.3;

#### any liabilities acquired by virtue of the Transfer Regulations in relation to the employee;

#### any liabilities relating to the termination of the employee's employment but excluding such proportion or amount of any liability for unfair dismissal, breach of contract or discrimination attributable:

##### to a failure by the Authority to act reasonably to mitigate the costs of dismissing such person;

##### directly or indirectly to the procedure followed by the Authority in dismissing the employee; or

##### to the acts or omissions of the Authority not wholly connected to the dismissal of that person;

any liabilities incurred under a settlement of the employee's claim which was reached with the express permission of the Contractor (not to be unreasonably withheld or delayed);

reasonable administrative costs incurred by the Authority in dealing with the employee's claim or allegation, subject to a cap per employee of £5,000; and

legal and other professional costs reasonably incurred.

The Authority shall be deemed to have waived its right to an indemnity under Clause 37.3.4 if it fails without reasonable cause to take any action in accordance with any of the timescales referred to in Clause 37.3 or in circumstances where the Authority agrees to retain the employee.

Subject to Clause 37.2 and Schedule N (Transfer Regulations), if, during and as a result of, the provision of the Services under this Agreement, the contract of employment (or any associated or related liabilities) of any person employed by the Authority is, by reason of the Transfer Regulations, found or alleged to have effect as if originally made with the Contractor, any other member of the Contractor Group or any Sub-Contractor (an "Authority Employee Transfer Allegation"), then:

### promptly upon becoming aware of any Authority Employee Transfer Allegation (including the threat of any Authority Employee Transfer Allegation) (and in any event within five (5) Business Days of becoming so aware), the applicable Party shall notify the other Party in writing (and any such awareness of any other member of the Contractor Group or of any Sub-Contractor shall, for the purposes of this Clause 37.5, be imputed to the Contractor);

### as soon as reasonably practicable, the Authority shall offer or confirm continued employment to such employee or take such other steps so as to effect a written withdrawal of the Authority Employee Transfer Allegation;

### if the Authority Employee Transfer Allegation is not withdrawn or resolved, the Authority shall notify the Contractor, and the Contractor (or the applicable member of the Contractor Group or the applicable Sub-Contractor) may as soon as reasonably practicable and subject to compliance with its obligations at Clause 37.5.4(C), serve notice to terminate the employee's employment in accordance with his or her contract of employment; and

### the Authority shall indemnify the Contractor (for itself and on behalf of the applicable other member of the Contractor Group or the applicable Sub-Contractor) fully against any and all Loss arising out of or in connection with any of the following liabilities incurred by the applicable member of the Contractor Group or the applicable Sub-Contractor in dealing with or disposing of the Authority Employee Transfer Allegation:

any costs of employing the employee up to the date of dismissal where such employee has been dismissed in accordance with Clause 37.5.3;

any liabilities acquired by virtue of the Transfer Regulations in relation to the employee;

any liabilities relating to the termination of the employee's employment but excluding such proportion or amount of any liability for unfair dismissal, breach of contract or discrimination attributable:

##### to a failure by the applicable member of the Contractor Group or the applicable Sub-Contractor to act reasonably to mitigate the costs of dismissing such person;

##### directly or indirectly to the procedure followed by the applicable member of the Contractor Group or the applicable Sub-Contractor in dismissing the employee; or

##### to the acts or omissions of the applicable member of the Contractor Group or the applicable Sub-Contractor not wholly connected to the dismissal of that person;

any liabilities incurred under a settlement of the employee's claim which was reached with the express permission of the Authority (not to be unreasonably withheld or delayed);

reasonable administrative costs incurred by the applicable member of the Contractor Group or the applicable Sub-Contractor in dealing with the employee's claim or allegation, subject to a cap per employee of £5,000; and

legal and other professional costs reasonably incurred.

## Each member of the Contractor Group and any Sub-Contractor shall be deemed to have waived their respective rights to an indemnity under Clause 37.5.4 if the relevant person fails without reasonable cause to take any action in accordance with any of the timescales referred to in Clause 37.5 or in circumstances where the applicable member of the Contractor Group or the applicable Sub-Contractor agrees to retain the employee.

The Dispute Resolution Procedure shall only apply to the provisions of Clause 37 (Transfer Regulations) and Schedule N (Transfer Regulations) to the extent that there is any Dispute between the Parties regarding the scope or operation of any of those provisions.

The Parties agree that there may be a transfer under the Transfer Regulations on termination or expiry of this Agreement and nothing in this Clause 37 (Transfer Regulations) is intended to prevent or avoid the proper application of the TUPE Regulations.

The arrangements for the provision of employee-related information in the period prior to expiry or termination of this Agreement and in the event of the application of the Transfer Regulations are set out in Schedule N (Transfer Regulations).

– Performance Payment and Incentive Mechanism

# Invoicing and Payment

Performance Management

The Contractor's performance under this Agreement shall be monitored in accordance with the Performance Regime.

Claims for Payment

Where the Contractor is entitled to seek payment from the Authority in accordance with the Payment Mechanism or is otherwise due to be paid a sum by the Authority pursuant to this Contract, the Contractor shall claim payment of the relevant amount in accordance with this Clause 38 (Invoicing and Payment).

Authority Payment System

### The Parties acknowledge and agree that at the Commencement Date the Contractor has put in place the necessary arrangements to be able to use the Authority Payment System.

### The Authority shall within thirty (30) days after the Commencement Date provide Defence Business Services with a completed DEFFORM 57 and other relevant information to allow this Agreement to be set up on the Authority Payment System.

Where the Contractor is entitled to seek payment of a sum from the Authority in accordance with the Payment Mechanism or is otherwise due to be paid a sum by the Authority pursuant to this Agreement, the Contractor shall submit an invoice using a properly prepared message structure and format in accordance with the Authority Payment System, no later than sixty (60) Business Days after the date on which such right to seek payment of or to be paid such sum arises ("Payment Longstop Date"). The Contractor shall be deemed to have waived its right to seek or receive payment for the relevant sum if it fails to submit an invoice before the Payment Longstop Date.

Claims for payment shall be accompanied by a statement certified by the Contractor's Representative that the amount specified in the invoice is due to the Contractor pursuant to this Agreement together with each of the reports required to be issued under Clause 31.4.

Upon receipt of the invoice the Authority shall within thirty (30) days either:

enter the relevant details in the Authority Payment System, indicating confirmation of the relevant amount and notify the Contractor of the relevant Purchase Order number for the relevant amount; or

notify the Contractor that:

the Authority is withholding all or any part of the amount claimed by the Contractor pursuant to Clause 39 (Disputed Amounts), giving reasons for withholding such Disputed Amounts; and

any amount claimed by the Contractor that is not a Disputed Amount shall constitute a valid, properly completed return for payment (and the Authority shall enter the relevant details in the Authority Payment System in respect of such amount).

Subject to Clause 39 (Disputed Amounts), the Authority shall no later than thirty (30) days after receipt of an invoice, pay the Contractor the relevant amount stated in such invoice.

The approval for payment of a valid and undisputed invoice by the Authority shall not be construed as acceptance by the Authority of the performance of the Contractor's obligations nor as a waiver of its rights and remedies either under this Agreement or otherwise.

# Disputed Amounts

The Authority may withhold any Disputed Amount pending agreement or determination of the Contractor's entitlement in relation to the Disputed Amount, but shall pay any undisputed amounts on or before the due date for payment.

Within five (5) Business Days following receipt by the Contractor of any notice served by the Authority pursuant to Clause 38.3.5(B) the Contractor shall respond by notifying the Authority as to whether or not it agrees with the reasons stated in that notice and the grounds for such agreement or disagreement. If the Contractor indicates:

### that it does not agree, the Authority shall be entitled to retain on a temporary basis, pending resolution of the Dispute regarding the Disputed Amount or agreement by the Contractor, any amounts withheld pursuant to Clause 38.3.5(B); or

### that it does agree, or if the Contractor fails to make such a response within that time limit, the Authority shall be entitled:

#### to retain on a permanent basis any amounts withheld pursuant to Clause 38.3.5(B); or

#### to reclaim from the Contractor the amount of any over-payment which may have been made to the Contractor together with interest on any such amount calculated in accordance with Clause 41 (Interest on Late Payment).

If the Contractor responds pursuant to Clause 39.2 that it does not agree with all or any of the reasons stated in any notice served by the Authority pursuant to Clause 38.3.5(B), the matter or matters in question shall be determined pursuant to Clause 49 (Dispute Resolution Procedure).

If it is agreed or otherwise determined pursuant to Clause 49 (Dispute Resolution Procedure) that:

the Authority has withheld any amount which the Contractor was entitled to be paid; or

the Contractor has been paid any amount which the Contractor was not entitled to be paid;

- the Authority shall:

subject to Clause 39.5, where Clause 39.4.1 applies, promptly carry out Receipting of such amount so that it is paid to the Contractor as soon as reasonably practicable; or

where Clause 39.4.2 applies, be entitled to deduct such amount from the next payment due to the Contractor or, if no further amounts are due under the Agreement, the Authority shall be entitled to recover such amount from the Contractor as a debt due,

in each case with interest on the relevant amount calculated in accordance with Clause 41 (Interest on Late Payment).

For the purposes of Clause 41 (Interest on Late Payment), the due date for payment of any amount to be paid to the Contractor pursuant to Clause 39.4.3, shall be deemed to be the Revised Due Date if as a consequence of a Dispute commenced by the Contractor pursuant to Clause 39.3, the due date for payment of such amount in accordance with Clause 38 (Invoicing and Payment) would otherwise be later than the Revised Due Date.

# Taxation Matters

## VAT on Payments

The amounts due under this Agreement (other than as identified expressly in Paragraph 7 of Schedule H (Liability for Engaged Personnel) exclude any UK VAT and any similar EU (or non-EU) taxes chargeable on the Services.

If the Contractor is required by Applicable Law to be registered for UK VAT (or has registered voluntarily) in respect of its business activities at the time of any supply of Services, and the circumstances of any such supply are such that the Contractor is liable to pay the VAT due to HMRC, the Authority shall pay to the Contractor in addition to any other sum due to the Contractor under this Agreement a sum equal to the output VAT chargeable on the tax value of the supplies on provision of a valid VAT invoice. If there is any doubt about the applicability of UK VAT in such cases, the Authority may require the Contractor to obtain and pass to the Authority a formal ruling from HMRC.

Where the Services are deemed to be supplied to the Authority outside the UK, the Contractor may be required by the laws of the country where the supply takes place to register there for EU (or non-EU) output, turnover or similar tax. In that event, the Authority shall pay to the Contractor, in addition to any other sum due to the Contractor under this Agreement a sum equal to the output, turnover or similar tax chargeable on the tax value of the relevant output, turnover or similar which is payable by the Contractor to the tax authorities of the country in question, on provision of a valid output, turnover or similar tax invoice.

The Authority shall not be required to pay any sum in respect of the Contractor's input VAT (or any similar EU and non-EU input taxes).

## Tax Non-compliance

The Contractor represents and warrants that as at the Commencement Date, it has notified the Authority in writing of any Occasions of Tax Non-compliance or any litigation that it is involved in that is in connection with any Occasions of Tax Non-compliance.

If, at any point during the Term, an Occasion of Tax Non-compliance occurs, the Contractor shall:

notify the Authority in writing of such fact within five (5) Business Days of its occurrence; and

promptly provide to the Authority:

details of the steps which the Contractor is taking to address the Occasion of Tax Non-compliance, and to prevent the same from recurring, together with any mitigating factors that it considers relevant; and

such information in relation to the Occasion of Tax Non-compliance as the Authority may reasonably require.

In the event that:

the warranty given by the Contractor pursuant to Clause 40.2.1 is materially untrue;

the Contractor commits a material breach of its obligation to notify the Authority of any Occasion of Tax Non-compliance as required by Clause 40.2.2(A); or

the Contractor fails to provide details of proposed mitigating factors which, in the reasonable opinion of the Authority, are acceptable,

the Authority shall be entitled to terminate this Agreement in accordance with Clause 46 (Early Termination) as a Contractor Event of Default.

In this Clause 40.2 (Tax Non-compliance) the following words and expressions shall have the following meanings:

- "DOTAS" means the Disclosure of Tax Avoidance Schemes rules which require a promoter of tax schemes to tell HMRC of any specified notifiable arrangements or proposals and to provide prescribed information on those arrangements or proposals within set time limits as contained in Part 7 of the Finance Act 2004 and in secondary legislation made under vires contained in the National Insurance Contributions (Application of Part 7 of the Finance Act 2004) Regulations 2012 made under section 132A of the Social Security Administration Act 1992.

- "General Anti-Abuse Rule" means (a) the legislation in Part 5 of the Finance Act 2013; and (b) any future legislation introduced into parliament to counteract tax advantages arising from abusive arrangements to avoid national insurance contributions;

- "Halifax Abuse Principle" means the principle explained in the CJEU Case C-255/02 Halifax and others;

"Occasions of Tax Non-compliance" means:

any tax return of the Contractor submitted to a Relevant Tax Authority on or after 1 October 2012 is found on or after 1 April 2013 to be incorrect as a result of:

a Relevant Tax Authority successfully challenging the Contractor under the General Anti-Abuse Rule or the Halifax Abuse Principle or under any tax rules or legislation that have an effect equivalent or similar to the General Anti-Abuse Rule or the Halifax Abuse Principle;

the failure of an avoidance scheme which the Contractor was involved in, and which was, or should have been, notified to a Relevant Tax Authority under the DOTAS or any equivalent or similar regime; and/or

any tax return of the Contractor submitted to a Relevant Tax Authority on or after 1 October 2012 give rise, on or after 1 April 2013, to a criminal conviction in any jurisdiction for tax related offences which is not spent at the Commencement Date or to a civil penalty for fraud or evasion; and

- "Relevant Tax Authority" means HMRC, or, if applicable, a tax authority in the jurisdiction in which the Contractor is established.

# Interest on Late Payment

Except if otherwise specifically provided, where any payment or sum of money due from the Contractor to the Authority or from the Authority to the Contractor under any provision of this Agreement is not paid within thirty (30) Business Days of the due date, it shall bear interest thereon at the Prescribed Rate from the due date (whether before or after any judgment) until actual payment and it is agreed between the Parties that the Prescribed Rate provides the Contractor with a substantial remedy pursuant to sections 8 and 9 of the Late Payment of Commercial Debts (Interest) Act 1998.

# Recovery of Sums Due

Subject to Clause 68.1 (Liability of the Contractor), if at any time during the Term any sum of money is recoverable from or payable by the Contractor to the Authority under this Agreement or otherwise, the Authority, upon notice to the Contractor specifying the grounds for deduction and the amount of the deduction in relation to each ground, may deduct (or procure the deduction of) the same from any sum due to the Contractor (or which at any time thereafter may become due to the Contractor) under this Agreement or any other contract with the Authority or any other Government Body, or, if no further amounts are due under the Agreement, the Authority shall be entitled to recover such amount from the Contractor as a debt due.  Any exercise by the Authority of its rights under this Clause 42 (Recovery of Sums Due) shall not limit or affect any other rights or remedies available to it under this Agreement or otherwise.

# Exclusion of Contractor Set Off

Every payment payable by the Contractor to the Authority in connection with this Agreement shall be made in full without any set-off or counterclaim howsoever arising and shall be free and clear of, and without deduction of, or withholding for or on account of, any amount (other than any deduction or withholding of tax as required by Applicable Law).

– Supervening Events

# Force Majeure

## Force Majeure Event

On the occurrence of a Force Majeure Event, the Party affected by the Force Majeure Event ("Affected Party") shall notify the other Party as soon as practicable. The notification shall include details of the Force Majeure Event, including evidence of the adverse effect on the performance of the obligations of the Affected Party under this Agreement and any action it has taken or proposes to take to mitigate this effect.

Subject to having complied with Clauses 44.2.1 to 44.2.3 (as applicable), the obligations of the Affected Party under this Agreement shall, to the extent affected by the Force Majeure Event, be suspended (to the extent affected) for a period equal to the duration of the Force Majeure Event.

As soon as practicable following such notification, the Parties shall consult with each other and use all reasonable endeavours to agree appropriate terms to mitigate the effects of the Force Majeure Event and facilitate the continued performance of this Agreement.

The Affected Party shall notify the other Party as soon as practicable after the Force Majeure Event ceases or no longer has an adverse effect on the performance of the obligations of the Affected Party under this Agreement and, in such circumstances, the Affected Party shall resume the performance in full of its obligations under this Agreement.

## Effect of a Force Majeure Event

The Parties shall at all times during and following the occurrence of a Force Majeure Event use all reasonable endeavours to prevent and mitigate the effects of any such Force Majeure Event.

The Contractor shall at all times during which a Force Majeure Event is subsisting, and following the occurrence of a Force Majeure Event, take all steps in accordance with Good Industry Practice to overcome or minimise the consequences of any such Force Majeure Event.

If the Contractor is the Affected Party, the Contractor shall:

provide updates in writing to the Authority on the effect of the Force Majeure Event and actions being taken (or proposed to be taken) to mitigate its effect (such updates to be provided as often as reasonably required by the Authority); and

provide any further information required by the Authority in respect of the Force Majeure Event.

Provided that Clauses 44.2.1 to 44.2.3 (as applicable) have been complied with, no Party shall be entitled to bring a claim for a breach of obligations under this Agreement by an Affected Party (and an Affected Party shall not incur any liability to the other Party for any Losses incurred by that other Party) to the extent that a Force Majeure Event occurs and the Affected Party is prevented from carrying out such obligations by that Force Majeure Event.

Subject to Clause 46.6 (Termination for Long-Term Force Majeure), the Authority shall not be entitled to terminate this Agreement for a Contractor Event of Default to the extent that such Contractor Event of Default arises from a Force Majeure Event.

Either Party may terminate this Agreement pursuant to the provisions of Clause 46.6 (Termination for Long-Term Force Majeure).

## Failure to agree

If the Parties cannot agree that a Force Majeure Event has occurred, the Parties shall resolve the matter in accordance with Clause 49 (Dispute Resolution Procedure).

# BUSINESS CONTINUITY

## The Contractor's draft Business Continuity Plan is included as Appendix 1 to Schedule M (Business Continuity Plan).

## Within three (3) Months of the Commencement Date, the Contractor shall submit to the Authority a revised Business Continuity Plan, updated using the principles set out in Schedule M (Business Continuity Plan).

## Within one (1) Month of receiving the updated Business Continuity Plan the Authority may, acting reasonably:

accept the updated Business Continuity Plan; or

request amendments to the updated Business Continuity Plan on the basis that the plan submitted by the Contractor does not align with the principles set out in Schedule M (Business Continuity Plan).

## If amendments are required to the updated Business Continuity Plan in accordance with Clause 45.3.2, the Contractor shall make such amendments within two weeks of the Authority's request, following which if the Authority does not accept the further updated Business Continuity Plan, either Party may give notice of a Dispute.

## The Contractor shall ensure that it is able to implement the Business Continuity Plan prepared in accordance with Clauses 45.2 and 45.3 throughout the Term in accordance with its terms.

– Termination

# Early Termination

## Termination Events

Where there is a Contractor Event of Default, this Agreement may be terminated in accordance with this Clause 46 (Early Termination).

## Termination for Contractor Event of Default

### Contractor Events of Default

Each of the following constitutes a "Contractor Event of Default".

#### Contractor Breach of its Obligations

A breach by the Contractor of its obligations under this Agreement which, in the reasonable opinion of the Authority materially and adversely affects the performance of the Services.

#### Failure to Remedy

A failure by the Contractor to remedy a breach specified in a Final Performance Warning Notice issued in accordance with Clause 46.3.2.

#### Insolvency

The occurrence of an Insolvency Event in respect of the Contractor.

#### [Not Used]

#### Failure to satisfy Commencement Conditions

A failure to satisfy the Commencement Conditions in circumstances that constitute a Contractor Event of Default in accordance with Clause 2.3 (Failure to Satisfy Commencement Conditions).

#### Breach of Warranties or Representations

Any warranty or representation given to the Authority in or pursuant to this Agreement is, or proves to have been in any material respect, untrue, incorrect or misleading when made.

#### Breach of Assignment

A breach by the Contractor of Clause 12.1 (Assignment or Novation by the Contractor).

#### COI Compliance Regime

The Contractor is in breach of Clause 5 (Change of Control of the Contractor and Change in COI Associates) or Clause 21 (Conflicts of Interest) or there is a material breach of the COI Compliance Regime (and the COI Compliance Regime provides a right of termination) in respect of which the Authority determines:

is not capable of remedy in accordance with the terms of the COI Compliance Regime; or

the Contractor has failed to remedy to the Authority's satisfaction in accordance with the terms of the COI Compliance Regime.

#### Prohibited Act

The Contractor is in breach of Clause 22 (Prohibited Acts).

#### Breach of Part XII (Security)

The Contractor is in breach of Part XII (Security).

#### Breach of certain IPR

Any breach or infringement by the Contractor of any Third Party IPR which will or may damage or be detrimental to the reputation of the Authority.

Any breach or infringement by the Contractor of any Third Party IPR which will or may prevent or deter the government of any other country from entering into any future agreement or arrangement with the Authority relating to research, development, production, supply or operations.

#### Breach of Sub-contracts

A breach by the Contractor of Clause 26 (Sub-Contracts).

#### Non-payment

The failure by the Contractor to pay to the Authority any amount which is due and payable under this Agreement where the Authority has given sixty (60) days’ notice requiring such amount to be paid, unless such amount is the subject of a bona fide Dispute.

#### Tax Non-compliance

An Occasion of Tax Non-compliance, in the circumstances set out in Clause 40.2.3 (Tax Non-compliance).

#### Breach of Non-Solicitation

A breach by the Contractor of the non-solicitation provisions in Clause 36 (Non Solicitation).

#### Breach of Data Protection and Confidentiality

A breach by the Contractor of Clause 59 (Data Protection) or Clause 60 (Confidentiality).

#### Liability Cap Excess

At any time the provisions of Clause 68 (Liability) apply so as to limit or reduce the amount for which the Contractor would otherwise have been liable. If this Contractor Event of Default occurs, or is likely to occur, the Parties may discuss what course of action other than termination to take (if any), but any agreement shall be in the absolute discretion of the Authority (and a failure to agree may not be referred to be resolved in accordance with Clause 49 (Dispute Resolution Procedure)).

#### Persistent Red KPI Failures

Any KPI Failure arises because the performance of the KPI has been assessed as "red" in accordance with the Performance Regime and continues for the shorter of:

5 consecutive KPI Periods; or

18 Months.

#### Persistent Deduction Triggers

Any KPI Failure arises because the performance of the KPI has been assessed as meeting the Deduction Trigger in accordance with the Performance Regime and continues for the shorter of:

(1)	3 consecutive KPI Periods; or

(2)	12 Months.

### Material Breach Notice

Subject to Clause 46.2.4 (Remediable Breach), if a Contractor Event of Default has occurred, the Authority may terminate this Agreement by serving notice on the Contractor (a "Material Breach Notice") stating:

that the Authority is terminating this Agreement for Contractor Event of Default;

the type and nature of Contractor Event of Default that has occurred, giving reasonable details; and

that this Agreement shall terminate on the date specified in the Material Breach Notice, provided such date shall be a minimum of one (1) Month from the date of receipt by the Contractor of the Material Breach Notice.

### Irremediable Breach

If there has been a Material Breach Notice in relation to a Contractor Event of Default that is not a Remediable Breach (provided that the Authority must act reasonably if it decides that a Contractor Event of Default under limb (A), (F), (I), (J), (L), (M), (N), (O) or (P) of Clause 46.2.1 is not a Remediable Breach), this Agreement shall terminate on the date determined in accordance with Clause 46.2.2(C).

### Remediable Breach

If there has been a Contractor Event of Default under limb (A), (F), (I), (L), (M) or (N) of Clause 46.2.1 and the Authority decides that such breach is capable of remedy (a "Remediable Breach"), the Material Breach Notice shall require the Contractor (at the Authority's discretion) either to:

remedy the breach within twenty (20) Business Days of the date of the Material Breach Notice (or such longer period as may be agreed by the Authority in its absolute discretion); or

propose within twenty (20) Business Days of the date of the Material Breach Notice a programme to remedy the breach (the "Remediation Programme"), such programme to be agreed in accordance with Clause 46.2.5 (Remediation Programme).

If:

a Remediable Breach is not remedied within the period specified in the Material Breach Notice; or

the Contractor fails to achieve any element of the Remediation Programme in respect of a Remediable Breach (including any milestones not being met by dates specified therein) or fails to remedy the Remediable Breach within the date specified in the Remediation Programme, or the Remediation Programme is rejected by the Authority as not being reasonable pursuant to Clause 46.2.5 (Remediation Programme) and the Dispute Resolution Procedure does not find against that rejection,

then the Authority may serve a further notice on the Contractor (a "Termination Notice") terminating this Agreement on the date specified in the Termination Notice, provided such date shall be a minimum of one (1) Month from the date of receipt by the Contractor of the Termination Notice.

### Remediation Programme

The Remediation Programme shall specify in detail how the Contractor proposes to remedy a Remediable Breach, the steps required to remedy the Remediable Breach (including milestones to be met by specific dates), the anticipated costs and other consequences associated with the remediation and the latest date by which the Contractor anticipates that the Remediable Breach will be remedied.

Where the Contractor proposes a Remediation Programme in accordance with Clause 46.2.5(A), the Authority shall within twenty (20) Business Days from the date of receipt of the proposed Remediation Programme notify the Contractor whether the Authority accepts the proposed Remediation Programme (such acceptance not to be unreasonably withheld).

Where the Authority notifies the Contractor that it does not accept the Remediation Programme, the Authority and the Contractor shall endeavour within the following twenty (20) Business Days to agree any necessary amendments to the Remediation Programme. In the absence of agreement within such twenty (20) Business Day period, the question of whether or not the Authority's withholding of acceptance is reasonable may be referred by either Party to be resolved in accordance with Clause 49 (Dispute Resolution Procedure).

## Termination for Poor Performance Breach

Where there is a breach of this Agreement by the Contractor which does not otherwise give rise to a Contractor Event of Default then the Authority may serve a notice on the Contractor (the "Performance Warning Notice"):

specifying that it is a formal warning notice;

giving reasonable details of the breach and specifying the Authority's concerns;

stating that such breach may become a Contractor Event of Default pursuant to limb (B) of Clause 46.2.1 if it recurs and may result in a termination of this Agreement; and

specifying what steps, if any, the Authority requires the Contractor to take to remedy the breach including any specific deadline(s) (not being less than twenty (20) Business Days after the date of receipt by the Contractor of the Performance Warning Notice).

Following service of a Performance Warning Notice, if the breach specified or a substantially similar breach has continued beyond any specific deadline set out in the Performance Warning Notice or has recurred one or more times within six (6) Months after the date of receipt by the Contractor of the Performance Warning Notice, then the Authority may serve another notice on the Contractor (the "Final Performance Warning Notice"):

specifying that it is the final warning notice;

stating that the breach specified or a substantially similar breach has been the subject of a Performance Warning Notice; and

stating that if such breach continues beyond any specific deadline (not being less than twenty (20) Business Days after the date of receipt by the Contractor of the Final Warning Notice) or recurs one (1) or more times within three (3) Months after the date of receipt by the Contractor of the Final Performance Warning Notice, the same shall constitute a Contractor Event of Default under limb (B) of Clause 46.2.1.

## Requirement to Notify

The Contractor shall notify the Authority in writing (which for this purpose does not include email) promptly on becoming aware of the occurrence of any event or circumstance which may give the Authority the right to terminate this Agreement under this Clause 46 (Early Termination) and shall provide to the Authority all information about the relevant event or circumstance which the Authority (acting reasonably) requires.

## Voluntary Termination by the Authority

The Authority shall be entitled to terminate this Agreement in its entirety at any time and for any reason on giving reasonable notice to the Contractor, such notice being not less than thirty (30) days (and such notice to take effect on the date of receipt by the Contractor).

## Termination for Long-Term Force Majeure

If the performance by the Authority or the Contractor of substantially all or all of its obligations under this Agreement is materially prevented, hindered or delayed by reason of a Force Majeure Event:

for a period of more than one hundred and twenty (120) consecutive days, the Authority may terminate this Agreement on not less than thirty (30) days' written notice to the Contractor (such notice to take effect on the date of receipt by the Contractor); and

other than in relation to a Force Majeure Event which arises wholly or in part as a result of war, for a period of more than one hundred and twenty (120) consecutive days, the Contractor may terminate this Agreement on not less than thirty (30) days' written notice to the Authority (such notice to take effect on the date of receipt by the Authority).

## Termination for Change of Control of Contractor

The Authority may terminate this Agreement with immediate effect by written notice to the Contractor (such notice to take effect on the date of receipt by the Contractor) if there is a change of control of the Contractor that is required to be notified to the Authority pursuant to Clause 5 (Change of Control of the Contractor and Change in COI Associates).

## Termination for Substantial Modification, Mandatory Exclusion, Discretionary Exclusion or Serious Infringement

### Notwithstanding Clause 46.8.2, and without prejudice to the rights of the Authority to terminate under any other Clause of this Agreement, the Authority may terminate this Agreement by written notice to the Contractor in the event that the Authority considers any of the following circumstances to have arisen:

#### where there is a Substantial Modification;

#### where any of the circumstances detailed in the Mandatory Exclusions or Discretionary Exclusions applied to the Contractor or a member of the  Contractor Group at the date of this Agreement; or

#### where there is a Serious Infringement,

and this Agreement shall terminate on the date specified in the written notice issued to the Contractor by the Authority under this Clause 46.8.1.

### The Contractor shall notify the Authority in writing within ten (10) Business Days of becoming aware that any of the circumstances listed in Clause 46.8.1 apply.

# Consequences of Termination or Expiry

## Accrued Rights and Obligations and Survivorship

The termination or expiry of this Agreement for any reason:

shall be without prejudice to any rights or obligations which shall have accrued or become due prior to the Expiry Date or Termination Date (as applicable);

shall not prejudice the rights or remedies which either Party may have in respect of any breach of the terms of this Agreement prior to the Expiry Date or Termination Date (as applicable);

shall not affect:

Clause 1 (Definitions and Interpretations)

Clause 13 (Severability);

Clause 14 (Variation);

Clause 16 (No Partnership);

Clause 17 (Counterparts);

Clause 18 (Governing Law);

Clause 19 (Contracts (Rights of Third Parties) Act 1999);

Clause 20 (Entire Agreement);

Clause 21.3;

Clause 21.5;

Clause 28.2 (Retention of Records);

Clause 36 (Non-solicitation)

Clause 38 (Invoicing and Payment);

Clause 39 (Disputed Amounts);

Clause 40 (Taxation Matters);

Clause 41 (Interest on Late Payment);

Clause 42 (Recovery of Sums Due);

Clause 43 (Exclusion of Contractor Set Off);

Clause 47 (Consequences of Termination or Expiry);

Clause 48 (Post Termination or Expiry Obligations to Assist);

Clause 49 (Dispute Resolution Procedure);

Clause 51 (Ownership of Intellectual Property);

Clause 52.2;

Clause 53 (Licence of Contractor IPR);

Clause 54 (Licence and sub-licence of Third Party IPR provided by the Contractor)

Clause 60 (Confidentiality);

Clause 61.2.2;

Clause 61.2.4;

Clause 63 (Disclosure);

Clause 64 (Contractor Right to Request Confidentiality);

Clause 65 (Publication);

Clause 66 (Freedom of Information Act);

Clause 67 (Insurance);

Clause 68 (Liability);

Schedule D (Dispute Resolution Procedure);

Schedule E (Payment and Performance Management);

Paragraph 1.12 of Schedule F (COI Compliance Regime);

Paragraph 1.13 of Schedule F (COI Compliance Regime);

Paragraph 1.14 of Schedule F (COI Compliance Regime);

Paragraph 2.1 of Schedule F (COI Compliance Regime);

Paragraph 2.3.2 of Schedule F (COI Compliance Regime);

Paragraph 4.3 of Schedule F (COI Compliance Regime);

Paragraph 5.3 of Schedule F (COI Compliance Regime);,

Paragraph 5.4 of Schedule F (COI Compliance Regime);

Paragraph 6.1 of Schedule F (COI Compliance Regime);

without limiting Clause 47.1.3(KK)) to Clause 47.1.3(SS) (inclusive), Paragraphs 4.1 and 4.2 of Schedule F (COI Compliance Regime) shall survive the termination or expiry of this Agreement for a period of eighteen (18) Months;

Schedule G (Commercially Sensitive Information);

Paragraphs 2.6, 2.11 and 8 of Schedule H (Liability for Engaged Personnel);

Schedule I (Termination Payments);

Schedule J (Annual Liability Cap);

Schedule K (Insurances); and

Schedule P (Exit Plan);

shall not affect any indemnity given under the terms of this Agreement; and

shall not affect any provision of this Agreement (including any provision in Schedule F (COI Compliance Regime), Schedule H (Liability for Engaged Personnel) and Schedule N (Transfer Regulations)) that expressly states that it will continue to have effect after the expiry or termination of this Agreement.

## Termination Payment

In the event of termination of this Agreement, the Authority shall pay the Contractor such sum (if any) as is due in accordance with Schedule I (Termination Payments) after the receipt by the Authority of a duly issued invoice in respect of the relevant payment.

Any payment required by the Authority, in accordance with this Clause 47.2 (Termination Payment), to the Contractor under Schedule I (Termination Payments) shall be in full and final satisfaction of any claim by the Contractor for Losses arising as a result of termination of the Agreement and the Contractor shall have no right (whether in contract, tort (including negligence), statute, for deliberate repudiatory breach or otherwise) to make any further claim against the Authority as a result of such termination.

# Post Termination or Expiry Obligations to Assist

## Exit Plan

The Contractor shall develop an exit plan in accordance with the principles set out in Schedule P (Exit Plan) and the Parties shall use their reasonable endeavours to agree the form of such exit plan within six months of the date of this Agreement. Once agreed, such exit plan shall be the "Exit Plan" for the purposes of this Agreement.

The Contractor shall comply with the Contractor's Exit Plan agreed in accordance with Clause 48.1.1 (Exit Plan) to ensure that the Contractor can at all times satisfy its obligations under Clause 48.2 (Obligation to Assist) following the termination or expiry of the Agreement.

The Contractor shall update the Exit Plan twelve (12) Months prior to the end of the Term in accordance with the provisions of the Exit Plan and shall ensure that it is able to implement the Exit Plan throughout the Term in accordance with its terms. All such updates must be approved by the Authority.

All costs incurred in developing, updating and implementing the Exit Plan shall be payable by the Contractor.

## Obligation to Assist

Following termination or expiry of this Agreement, the Contractor shall continue to implement the Exit Plan to ensure the orderly and efficient transition of all activities undertaken or to be undertaken by the Contractor and Contractor Related Parties under this Agreement to the Authority and Authority Related Parties and, for a period of one (1) Month following the Expiry Date or Termination Date (as applicable), the Contractor and Contractor Related Parties shall co-operate with all reasonable instructions of the Authority in connection with this transition. The Contractor shall not be entitled to charge a fee for its costs in complying with this Clause 48.2 (Obligation to Assist).

–  Dispute Resolution

# Dispute Resolution Procedure

Disputes arising out of or in connection with this Agreement, whether or not expressly stated to be subject to this Clause 49 (Dispute Resolution Procedure) shall be resolved in accordance with the Dispute Resolution Procedure.

Neither Party shall commence any Legal Proceedings until it has followed the Dispute Resolution Procedure, provided that nothing in the Dispute Resolution Procedure shall prevent a Party from seeking interim or interlocutory relief in any court.

Notices given in respect of a Dispute shall comply with Clause 9.1.2 and shall not be given by email.

– Security

# Security Aspects Letter

The Authority shall advise the Contractor of the conditions applicable to security in each Personnel Task Order Form when it issues section 1 of the Personnel Task Order Form to the Contractor:

the Authority shall include the "OFFICIAL and OFFICIAL- SENSITIVE Security Condition for UK Contracts" (JSP 440 Part 4, Section 4, Chapter 2. Annex N) in each Personnel Task Order Form where security related information classified as OFFICIAL or OFFICIAL SENSITIVE forms part of that Personnel Task Order Form; and

the Authority shall select DEFCON 659A 'Security Measures' where information classified as "secret" or above forms part of that Personnel Task Order Form. The Authority shall issue a Security Aspects Letter with the Personnel Task Order Form which will identify the information which is classified and to which the provisions of DEFCON 659A (Edn 06/09) must be applied.

The Contractor shall sign and return to the Authority a Security Aspects Letter where issued with the Personnel Task Order Form.

The Authority may amend the conditions relating to DEFCON 659A 'Security Measures' in the event of the Government changing the security classification system.

– Intellectual Property, Information and Disclosure

# Ownership of Intellectual Property

The Contractor shall not by virtue of this Agreement acquire any right, title or interest in any IPR owned by or licensed to the Authority (including Authority IPR) other than under the licences expressly set out in this Agreement.

The Authority shall not by virtue of this Agreement acquire right, title or interest in any Contractor Background IPR, any Third Party IPR or any Project Specific IPR other than under the licences expressly set out in this Agreement.

Save for any IPR that is designated as Project Specific IPR, all IPR created or developed by or on behalf of the Contractor (including by any Contractor Related Party or any COI Associate) under or for the purposes of this Agreement or the Services, and any modifications, updates and developments of Authority IPR or of Third Party IPR supplied by the Authority to the Contractor or any Contractor Related Party for the purpose of this Agreement that (in either case) are created by or on behalf of the Contractor (including by any Contractor Related Party or any COI Associate) shall be owned by and vest in the Authority (the "Authority Foreground IPR").

The Contractor hereby assigns (or shall procure the assignment of) all right, title and interest in any present and future Authority Foreground IPR to the Authority with full title guarantee. The Contractor shall (and shall procure that any Contractor Related Party or any COI Associate shall) execute all documents and do all such acts and things as the Authority may reasonably require to give full effect to the terms of Clauses 51.3 and this Clause 51.4 and to perfect the Authority's title to Authority Foreground IPR.  The Contractor shall mark any copyright work bearing or embodying any Authority Foreground IPR or on which Authority Foreground IPR is recorded with the legend "© Crown-owned copyright [insert the year of generation of the work]". The Contractor shall procure the waiver by any Contractor Related Party or any COI Associate of any moral rights that they may have in the Authority Foreground IPR.

# Licence of Authority IPR

The Authority hereby grants to the Contractor, and to each Contractor Related Party, for the Term only, a non-exclusive, royalty-free, non-transferable, sub-licensable licence to use all such Authority IPR to the extent necessary for the purpose of the Contractor's performance of this Agreement and the Services. The Authority may at its discretion and by written notice to the Contractor impose restrictions on the Contractor's or any Contractor Related Party's use of that IPR to specific purposes within the scope of this Agreement and the Services.

The Authority gives no warranty as to the suitability of any Authority IPR for the purpose of the Contractor or any Contractor Related Party performing the obligations of the Contractor under this Agreement and the Services. The Contractor shall not (and shall procure that any Contractor Related Party shall not) do anything which will prejudice the rights of ownership by the Crown or the Authority of any of the Authority IPR.

The Contractor and the Contractor Related Parties shall have no other rights to use the Authority IPR other than as set out in this Agreement.

# Licence of Contractor IPR

The Contractor hereby grants (and shall procure that any Contractor Related Party or any COI Associate grants) to the Authority a perpetual, irrevocable, non-exclusive, royalty-free, worldwide, transferable licence or sub-licence to grant (with the right to grant sub-licences) to use, copy, modify and disclose the Contractor Background IPR to:

receive, use and otherwise have the full benefit of this Agreement and the Services and any replacement, substitute or follow-on services;

operate, perform, maintain, modify, update and develop the Services or any part of them, and to provide or receive replacement, substitute or follow-on services (including where provided by a replacement contractor);

enable the Authority to receive, use and obtain the full benefit of the Deliverables and any IPR therein;

operate, perform, maintain, modify, update and develop the services, duties, obligations and functions of the Authority (including the procurement of defence equipment, providing support and logistics and management of equipment, (including support and logistics) through its life);

perform any review, audit, or legal duty (statutory or otherwise);

integrate the Services with the Authority's procurement, operation and support of Authority assets with which the Services are reasonably associated at any time during or after the Term;

conduct any UK governmental purpose which may be connected with the use of the Services; and

(in addition to the provisions of Clause 53.1.2) run a competition in relation to the provision of replacement, substitute or follow-on services.

## The Contractor hereby grants, or shall procure the direct grant, to the Authority of a perpetual, royalty free, irrevocable and non-exclusive licence to use, copy, modify and disclose the Project Specific IPRs for any purpose relating to the Services or to the exercise of the Authority's business or function, including the right to sub-licence the Project Specific IPRs to other Contracting Authorities, to the Replacement Contractor or to any other third party providing services to the Authority, provided in each case that such rights shall not extend to the commercial exploitation of the Project Specific IPRs and in each case that such rights shall not extend beyond any express limitations set out in the relevant Part B Task as to extent of use, number of included user licences, or any other matter.

The Contractor shall not (and shall procure that any Contractor Related Party and any COI Associate shall not) assign or otherwise transfer or dispose of any Contractor Background IPR to any Third Party during or after the Term unless it preserves for the Authority the rights granted to it under this Agreement.

The Authority shall be entitled to sub-license the rights to use, copy, modify and disclose the Contractor Background IPR set out in Clause 53.1 to any Authority Related Party for any of the purposes referred to in Clauses 53.1.1 to 53.1.8.

The licences and rights referred to in this Clause 53 (Licence of Contractor IPR) shall survive any expiry or termination, for whatever reason, of this Agreement.

# Licence and sub-licence of Third Party IPR provided by the Contractor

The Contractor shall promptly notify the ADT Commercial Lead whenever the Contractor or any Contractor Related Party requires use of Third Party IPR, other than COTS IPR, for the purpose of providing the Services.

The Contractor shall ensure that all licences entered into with Third Parties for the right to use Third Party IPR, notified in accordance with Clause 54.1, shall be held either in its own name or that of the relevant Contractor Related Party as licensee.

In respect of all licences referred to in Clause 54.2, the Contractor shall ensure that each licence either:

grants the Contractor or Contractor Related Party the right to grant a perpetual, irrevocable and transferable sub-licence (with the right to grant sub-sub-licences) of the Third Party IPR to the Authority (or to any other person nominated by the Authority); or

grants to the Authority a non-exclusive, perpetual and irrevocable right (with the right to grant sub-licences) to the Third Party IPR,

- in each case, that will allow the Authority to use, copy, modify and disclose the Third Party IPR to a substantially similar extent to that licensed to the Contractor or Contractor Related Party and for the purposes set out in Clause 53.1.1 to 53.1.8.

Where the Contractor is unable to obtain the terms set out in Clause 54.3 from any Third Party it shall obtain the Authority's consent before entering into a licence with such Third Party for use of the Third Party IPR (such consent shall be entirely at the Authority's discretion) or, alternatively, the Authority may enter into a direct licence with such Third Party with a right for the Contractor or any Contractor Related Party to use such Third Party IPR on the Authority's behalf.

Any royalties or other fees payable in obtaining or exercising any licence or sub-licence of Third Party IPR, or any fees which are incurred using any right granted under them in accordance with the terms and conditions of this Agreement, shall be for the account of the Contractor.

On the Termination Date or the Expiry Date (as applicable) the Contractor shall procure the novation, at its own expense, of all licences of Third Party IPR obtained by the Contractor in accordance with Clause 54.2 to the Authority (or, at the Authority's request, to an Authority Related Party).

Prior to the Termination Date or the Expiry Date (as applicable), at the Authority's request the Contractor shall procure a transferable, perpetual, irrevocable, non-exclusive, licence for the Authority to use, disclose and to sub-licence  the Third Party IPR for the purposes set out in Clauses 53.1.1 to 53.1.8 and the provisions in Clause 54.5 shall apply to any such licence.

# Protection of information

Notwithstanding Clause 32 (Government Furnished Assets and Contractor Assets), in respect of all information, documents and other materials in any form and any other articles used for the purposes of this Agreement, either or both relating to or bearing in embodying any Authority IPR, Third Party IPR or Contractor Background IPR, or on which any such IPR is recorded, the Contractor shall:

mark that information with a notice regarding confidentiality or ownership as the Authority may notify from time to time and shall not delete or modify any copyright notices contained within the information, documents, other materials or articles;

ensure the back-up and storage in safe custody of all data, materials and documents in accordance with JSP 440, those back-ups to be available to the Authority on reasonable request; and

promptly restore the items referred to in Clause 55.1.2 if they are lost or corrupted.

# Contractor's IPR indemnity

The Contractor shall indemnify the Authority (and the Authority Related Parties) fully from and against all claims arising out of or in connection with any actual or alleged infringement of Third Party IPR arising from the performance of this Agreement or the Services by the Contractor or by any Contractor Related Party or from the Authority's receipt and use of the Services or the exercise of its rights granted under this Agreement (an "IPR Claim").

If, in respect of an IPR Claim, any part of the Services, the Contractor Background IPR, the Authority Foreground IPR or anything else provided by the Contractor (or Contractor Related Parties or any COI Associate) under this Agreement is alleged to or is held to constitute an infringement of Third Party IPR (an "Infringing Part"), the Authority may require the Contractor to:

procure for the Authority the right to continue using the Infringing Part;

modify the Infringing Part so that it is non-infringing, without materially detracting from its overall functionality, performance or compatibility or from the overall performance of the Contractor's obligations under this Agreement; or

replace the Infringing Part with other non-infringing items or services that have an equivalent functionality, performance and compatibility.

The indemnity in Clause 56.1 shall not apply in respect of a claim to the extent that it arises from:

the use of Contractor Background IPR or Third Party IPR by the Authority otherwise than in accordance with the terms of this Agreement and any applicable licence or sub-licence conditions provided that these have been notified to the ADT Commercial Lead on the grant of the applicable licence or sub-licence; or

any modification or development carried out by or for the Authority to any item supplied by the Contractor (or Contractor Related Parties) under this Agreement, where such modification or development is not authorised or approved by the Contractor.

## Subject to Clause 56.5, in relation to any IPR Claim:

### the Contractor shall have control of and be allowed to conduct all negotiations and proceedings;

### the Authority shall provide the Contractor with such reasonable assistance as is required by the Contractor, regarding the IPR Claim; and

### the Authority shall not without the prior written consent of the Contractor (such consent not to be unreasonably withheld or delayed), make any admission relating to the claim or attempt to settle it.

## In relation to the settlement or agreement of any terms or any payment relating to any IPR Claim in respect of which the Authority exercises its rights of Crown Use, the Authority shall be entitled to take such steps as may be required to comply with Applicable Law, and the Contractor shall provide the Authority with such reasonable assistance as is required by the Authority, regarding such steps and the IPR Claim; and

## The Authority shall indemnify the Contractor (and the Contractor Related Parties) in full against all Losses arising out of or in connection with any actual or alleged infringement of Third Party IPR which results from the use by the Contractor (or the Contractor Related Parties) of any Authority IPR (excluding any Authority Foreground IPR) or Third Party IPR provided by the Authority to the Contractor or Contractor Related Party for the purposes of this Agreement (a "Contractor IPR Claim").

## The indemnity in Clause 56.6 shall not apply in respect of any Contractor IPR Claim to the extent that it arises from:

### the use of such Authority IPR or Third Party IPR by the Contractor or a Contractor Related Party otherwise than in accordance with the terms of this Agreement and any applicable licence or sub-licence conditions provided that these have been notified to the Contractor’s Representative in writing; or

### any modification or development carried out by or for the Contractor to any item supplied by the Authority under this Agreement, where such modification or development is not authorised or approved in writing by the Authority.

## In relation to any Contractor IPR Claim under the provisions of Clause 56.6:

### the Authority shall have control of and be allowed to conduct all negotiations and proceedings; and

### the Contractor shall provide the Authority with such reasonable assistance as is required by the Authority regarding the Contractor IPR Claim; and

### the Contractor shall not without the prior written consent of the Authority (such consent not to be unreasonably withheld or delayed) make any admission relating to the Contractor IPR Claim or attempt to settle it.

## Subject to Clauses 56.4 and 56.8 (as applicable), each Party shall consult with the other Party in relation to any negotiations and proceedings relating to any IPR Claim or Contractor IPR Claim (as applicable) and the Party having control and conduct of such IPR Claim or Contractor IPR Claim, acting reasonably, shall have regard to the reasonable views and comments of the other Party in relation to the conduct of such negotiations and proceedings.

# Further assurances

The Contractor undertakes to execute all documents and do all acts which may be necessary for the Authority to obtain the benefit of Clauses 51 (Ownership of Intellectual Property) to 58 (Use and Sharing of Know How), including consenting to the registration of any licence against any IPR which is registered.

The Contractor shall register all licences granted to it to use any registered Third Party IPR.

The Contractor shall, on request by the Authority, enter into negotiations to grant the Authority a licence of Contractor Background IPR or a sub-licence of Third Party IPR on fair and reasonable terms for use for any purpose not permitted by this Agreement.

The Contractor shall immediately notify the Authority in writing (which for this purpose does not include email) if it becomes aware of any actual, suspected or threatened infringement of, or other claim in relation to, the Authority IPR.  The Authority shall decide what action, if any, to take and any award of costs or damages or other compensation payment recovered shall be for the account of the Authority.  The Contractor shall (and shall procure that any Contractor Related Party shall) (at the Authority's cost) provide any assistance which the Authority requires in connection with any of these matters.

# Use and Sharing of Know How

Subject to Clause 60 (Confidentiality), the Contractor shall (and shall procure that any Contractor Related Party shall), save to the extent prohibited by Applicable Law and any rights of or obligations to Third Parties (other than Contractor Related Parties and COI Associates), share information and know-how relating to the Agreement and the Services with the Authority and, as directed by the Authority, with Authority Related Parties (including contractors and service providers of the Authority providing equivalent services in relation to any other areas of DE&S) and other Third Parties.

# Data Protection

The Contractor shall comply, and shall procure that the Contractor Related Parties shall comply, with the Authority's data protection policies and:

relevant obligations under the DPA and associated codes of practice;

from and including 25 May 2018, the General Data Protection Regulation (Regulation (EU) 2016/679) (the "Regulation") including by adhering to any relevant codes of conduct published pursuant to Article 40 of the Regulation,

when processing Personal Data relating to any employee, worker, customer, client, supplier or agent of the Authority.

The Contractor shall procure that each of the Engaged Personnel consents to the Authority holding and processing data (including payroll data) relating to him for legal, personnel, administrative and management purposes and in particular to the processing of:

any "sensitive personal data" (as defined in the DPA) relating to the individual including, as appropriate:

information about any of the Engaged Personnel's physical or mental health or condition in order to monitor sickness absence;

any of the Engaged Personnel's racial or ethnic origin or religious or similar beliefs (on an anonymised and aggregated basis unless otherwise required by Applicable Law) in order to monitor compliance with equal opportunities legislation; and

information relating to any criminal proceedings in which any of the Engaged Personnel have been involved for insurance purposes and in order to comply with legal requirements and obligations to third parties;

from and including 25 May 2018, any of the special categories of Personal Data described in Article 9 of the Regulation relating to the Engaged Personnel including, as appropriate:

information about any of the Engaged Personnel's health in order to monitor sickness absence; and

any of the Engaged Personnel's racial or ethnic origin, political opinions, religious or philosophical beliefs (on an anonymised and aggregated basis unless otherwise required by Applicable Law) in order to monitor compliance with equal opportunities legislation; and

from and including 25 May 2018, data relating to criminal convictions and offences or related security measures (as authorised by Applicable Laws providing for appropriate safeguards for the rights and freedoms of data subjects) in which any of the Engaged Personnel have been involved for insurance purposes and in order to comply with legal requirements and obligations to third parties.

The Contractor consents (and shall procure that the Contractor Related Parties consent) to the Authority making such information available to Government Bodies and to those who provide products or services to the Authority such as advisers and regulatory authorities. The Authority shall make such information available on an anonymised and aggregated basis unless required otherwise by Applicable Law.

The Authority shall comply with the Authority's data protection policies and:

    - relevant obligations under the DPA and associated codes of practice;

    - from and including 25 May 2018, the General Data Protection Regulation (Regulation (EU) 2016/679) (the "Regulation") including by adhering to any relevant codes of conduct published pursuant to Article 40 of the Regulation,

- when processing Personal Data relating to any employee, worker, customer, client, supplier or agent of the Contractor.

# Confidentiality

The Parties agree that provisions of this Agreement and each of the Associated Contracts shall, subject to Clause 60.2, not be treated as Commercially Confidential Information and may be disclosed without restriction.

Clause 60.1 shall not apply to any of those provisions of this Agreement, or to any information contained within an Associated Contract, which is designated as Commercially Sensitive Information. Any such provision of information shall, subject to Clause 63.1, be kept confidential for the periods specified in Schedule G (Commercially Sensitive Information) or otherwise agreed by the Parties.

Notwithstanding the provisions of Clause 60.1, each Party shall:

treat all information it receives from the other Party under this Agreement or Associated Contracts or in connection with the provision of the Services as Commercially Confidential Information;

only disclose such information to those of the Contractor Related Parties or Authority Related Parties having a need to know for the purposes of this Agreement and the Services and the Associated Contracts;

not copy any information otherwise than for the purposes of this Agreement; and

not disclose any such information to Third Parties except as permitted under, and subject to the provisions of, Clause 21 (Conflicts of Interest) and Clause 63 (Disclosure).

The Contractor shall ensure that all Engaged Personnel are aware of the obligations set out in Clause 60.3 prior to receiving any information.

Upon expiry or termination of this Agreement for any reason, save to the extent permitted to be retained under this Agreement or required to be retained by Applicable Laws, the Contractor shall (and shall procure that each Contractor Related Party shall) destroy or return to the Authority all Authority Commercially Sensitive Information of the Authority or any Authority Related Party in its possession or control.

The provisions of this Clause 60 (Confidentiality) and Clause 63 (Disclosure) shall supersede and replace any other confidentiality undertakings agreed in writing between the Parties with respect of the subject matter of this Agreement prior to the date of this Agreement.

# CONTROLLED INFORMATION

The Contractor shall, and shall procure that the Contractor Related Parties shall:

not use Controlled Information other than in connection with the provision of the Services;

not copy the Controlled Information except as strictly necessary for the purpose of provision of the Services;

not disclose the Controlled Information to any Third Party (other than any Engaged Personnel) without the prior written notice of the Authority;

take all reasonable measures to protect the Controlled Information against unauthorised access and against loss; and

take all reasonable measures to ensure that:

Controlled Information is disclosed to Engaged Personnel only to the extent necessary for provision of the Services; and

Engaged Personnel to whom Controlled Information is disclosed are made aware of and required to comply with the terms of this Clause 61 (Controlled Information).

Where Controlled Information is provided to the Contractor or to any Engaged Personnel, the Contractor shall:

maintain a register of that Controlled Information, which shall include a description of the Controlled Information, a record of the number of copies made and a record of all access to the Controlled Information including access to any copies of the Controlled Information;

maintain this register for the duration of this Agreement and for two (2) years following the Expiry Date or Termination Date (as applicable);

make the register of access available to the Authority upon reasonable notice for inspection and audit for so long as it is required to be maintained under this Clause 61 (Controlled Information); and

upon expiry or termination of this Agreement for any reason, the Contractor shall (and shall procure that each Contractor Related Party shall):

return to the Authority all original and duplicate copies of the Controlled Information; or

at the Authority's request, destroy these copies and provide a certificate of destruction to the Authority.

The restrictions on the copying, use or disclosure in Clauses 61.1.1 to 61.1.3 (inclusive) shall not apply to Controlled Information to the extent that the Contractor can demonstrate that the information in question:

is already in, or comes into, the public domain otherwise than as a result of a breach of this Clause 61 (Controlled Information);

was already known to the Contractor (or where applicable, the Contractor Related Party), without restrictions on disclosure or use, prior to the Contractor (or where applicable, the Contractor Related Party) receiving it under or in connection with this Agreement; or

was lawfully provided by a Third Party without restriction on use or further disclosure.

# Legal Advice

This Clause 62 (Legal Advice) is without prejudice to any duties of confidentiality or restrictions on disclosure pursuant to the Agreement, including under Clause 60 (Confidentiality), Part XII (Security) and Schedule F (COI Compliance Regime).

The Contractor shall ensure that the Privilege and Confidentiality Agreement is executed by all Engaged Personnel at the same time as the Letter of Placement and prior to starting work under the relevant Approved Tasking Order or Part B Task. A copy of each document shall be provided to the Authority.

The Contractor acknowledges and agrees that under the terms of the Privilege and Confidentiality Agreement the Engaged Personnel may not disclose to the Contractor any Legal Advice (as defined in that Privilege and Confidentiality Agreement), and the Contractor shall not request that any Engaged Personnel do so. The Contractor shall immediately return to the Authority (and delete from its computer systems and any electronic information retrieval system) any such Legal Advice that it receives, or in any way whatsoever obtains access to, which has not been made available to it directly by, or with the authorisation of, the Authority or any Authority Related Party (other than Engaged Personnel).

# Disclosure

The obligations set out under Clauses 60.2 and 60.3 not to release information to Third Parties shall not apply to:

any disclosure by the Authority of information comprising Authority Foreground IPR;

any disclosure of information that is reasonably required by any person engaged in the performance of their obligations under the Agreement to the extent required for the performance of those obligations;

any disclosure of information which a Party can demonstrate is already in, or comes into, the public domain otherwise than as a result of a breach of Clause 60 (Confidentiality);

any disclosure to enable a determination to be made under Clause 49 (Dispute Resolution Procedure);

any disclosure which is required pursuant to any statutory, legal (including any order of a court of competent jurisdiction) or Parliamentary obligation placed upon the Party making the disclosure or the rules of any stock exchange or governmental or regulatory authority (whether having the force of law or if not having the force of law) compliance with which is in accordance with the general practice of persons subject to the stock exchange or governmental or regulatory authority concerned;

any disclosure of information which is already lawfully in the possession of the receiving Party, prior to its disclosure by the disclosing Party;

any disclosure of information to the Parties' own professional advisers, insurance advisers or lenders;

any disclosure by the Authority of information as may be reasonably required:

for the purpose of conducting a due diligence exercise, to any proposed contractor, its advisers and lenders, should the Authority decide to retender all or part of the Agreement or a replacement or continuation thereof or any part thereof;

in the course of carrying out its public functions;

on a confidential basis to a proposed body in connection with any assignment, novation or disposal of any of its rights, obligations or liabilities under this Agreement; or

for any other purpose in the exercise of the Authority's rights of disclosure and use set out under Clauses 51 (Ownership of Intellectual Property) to 58 (Use and Sharing of Know How);

any disclosure of information by the Authority to any Government Body or their respective advisers or to any person engaged in providing services to the Authority for any purpose related to or ancillary to the Agreement;

any disclosure of information for the purpose of:

the examination and certification of the Authority's or the Contractor's accounts;

any examination pursuant to section 6(1) of the National Audit Act 1983 of the economy, efficiency and effectiveness with which the Authority has used its resources; or

(without prejudice to the generality of Clause 63.1.5) compliance with the FOIA or the Environmental Information Regulations,

provided that neither Clause 63.1.5 nor Clause 63.1.10(C) shall permit disclosure of Commercially Confidential Information that would not be disclosed in accordance with Clause 60.3 where that information is exempt from disclosure under section 41 of the FOIA or regulation 12 of the Environmental Information Regulations;

any disclosure of information by the Contractor to a Sub-contractor where the Sub-contractor has a need to know such information for the purpose of the relevant Sub-contract (but provided the Sub-contractor is under obligations of confidentiality no less onerous than those in this Agreement); or

any disclosure of information that was, is or becomes available to the Authority on a non-confidential basis from a person who, to the Authority's knowledge, is not bound by a confidentiality agreement with the Contractor Group or otherwise prohibited from disclosing the information to the Authority.

Where disclosure is permitted under the provisions of this Clause 63 (Disclosure) the Party disclosing the information shall procure that the recipient of the information shall be subject to obligations of confidentiality no less onerous than those contained in this Agreement. This obligation shall not however apply to disclosures of information made under the provisions of Clauses 63.1.3, 63.1.5, 63.1.6, 63.1.8(D), 63.1.10(B) or 63.1.10(C).

The Contractor shall not (and shall procure that the Contractor Related Parties shall not) make use of the Agreement or any Commercially Confidential Information issued or provided by or on behalf of the Authority in connection with the Agreement otherwise than for the purpose of the Agreement and the Services, except with the written consent of the Authority (or information that could be disclosed by the Contractor to Third Parties under the provisions of Clauses 63.1.3 or 63.1.6).

Where the Contractor, in carrying out its obligations under the Agreement, is provided with information by or on behalf of the Authority relating to any person, the Contractor shall not disclose or make use of any such information, otherwise than for the purpose for which it was provided, unless the Contractor has obtained the prior written consent of the Authority.

Where the Contractor, in carrying out its obligations under the Agreement, is provided with information by or on behalf of a Third Party relating to any person, the Contractor shall not disclose or make use of any such information, otherwise than for the purpose for which it was provided, unless the Contractor has obtained the prior written consent of the Third Party.

The Contractor shall not, and shall ensure that the Contractor Related Parties do not:

### disclose or permit disclosure of any details of this Agreement to the news media or any Third Party other than Sub-contractors (and then only to the extent required in order to perform the relevant Sub-contract) or make any press announcements or publicise this Agreement or its contents in any way;

### use the Authority's name or brand in any promotion or marketing or announcement of orders; or

### disclose that the Authority is a customer or client of the Contractor,

- without the prior written consent of the Authority (which shall not be unreasonably withheld or delayed).

The provisions of this Clause 63 (Disclosure), Clause 64 (Contractor Right to Request Confidentiality) and Clause 65 (Publication) are without prejudice to the application of the Official Secrets Acts 1911 to 1989, Clause 21 (Conflicts of Interest), Part XII (Security) and Clause 59 (Data Protection).

# Contractor Right to Request Confidentiality

The Contractor may at any time request in writing, stating reasons, that the Authority keeps particular information confidential and does not disclose it to Third Parties. The Contractor may further request in writing at any time that, where the Authority discloses information pursuant to Clause 66 (Freedom of Information Act), the Authority make representations to the recipient of such information as to the desirability of keeping such information confidential. Any such request by the Contractor shall be accompanied by a document setting out in writing the requested representations. The Authority shall act reasonably when considering whether to make such representations.

# Publication

Subject to Clause 60.2 and Clause 65.2, the Contractor gives its consent to the Authority to publish to the general public (including on a website) the content of the Agreement (including any amendments agreed from time to time). The Contractor shall assist and cooperate with the Authority to enable the Authority to publish the Agreement.

Where an amendment to the Agreement occurs, the Authority shall consult with the Contractor over whether any of those changes should be treated as Commercially Sensitive Information and so be redacted for public availability.

The Contractor acknowledges and accepts that its representations on redactions during consultation under Clause 65.2 may not be determinative and that the decision as to whether to redact information is a matter in which the Authority shall exercise its own discretion, using as its guiding principles the exemptions from disclosure available under the provisions of the FOIA and the Environmental Information Regulations.

# Freedom of Information Act

The Contractor acknowledges that the Authority is subject to the requirements of the FOIA and the Environmental Information Regulations and shall facilitate the Authority's compliance with its information disclosure requirements pursuant to the same in the manner provided for in this Clause 66 (Freedom of Information Act).

Where the Authority receives a Request for Information (as defined in the FOIA) in relation to information that the Contractor is holding on its behalf and which the Authority does not hold itself, the Authority shall refer to the Contractor such Request for Information as soon as reasonably practicable and in any event within five (5) Business Days of receiving a Request for Information and the Contractor shall:

provide the Authority with a copy of all such information in the form that the Authority requires as soon as reasonably practicable and in any event within ten (10) Business Days (or such other period as the Authority acting reasonably may specify) of the Authority's request; and

provide all necessary assistance as reasonably requested by the Authority in connection with any such information, to enable the Authority to respond to a Request for Information within the time for compliance set out in section 10 of the FOIA or regulation 5 of the Environmental Information Regulations (as applicable).

Following notification under Clause 66.2, and up until such time as the Contractor has provided the Authority with all the information specified in Clause 66.2.1, the Contractor may make representations to the Authority as to whether or not or on what basis information requested should be disclosed, and whether further information should reasonably be provided in order to identify and locate the information requested, provided always that the Authority shall be responsible for determining at its absolute discretion:

whether information is exempt from disclosure under the FOIA and the Environmental Information Regulations; and

whether information is to be disclosed in response to a Request for Information and in no event shall the Contractor respond directly, or allow any Sub-contractor to respond directly, to a Request for Information unless expressly authorised to do so by the Authority.

The Contractor acknowledges that (notwithstanding the provisions of Clauses 60 (Confidentiality) to Clause 65 (Publication) and this Clause 66 (Freedom of Information Act)) the Authority shall act in accordance with the Department of Constitutional Affairs' Code of Practice on the Discharge of Functions of Public Authorities under Part I of the FOIA (the "Code").

When acting in accordance with the Code, the Authority may be obliged in certain circumstances under the FOIA or the Environmental Information Regulations to disclose information concerning the Contractor or DE&S:

without consulting the Contractor; or

following consultation with the Contractor (having taken its views into account).

– Insurance and Liabilities

# Insurance

Without prejudice to any liability it may have to the Authority under this Agreement or otherwise, the Contractor shall for the periods specified in Schedule K (Insurances) take out and maintain or procure the taking out and maintenance of the Contractor insurances as set out in Schedule K (Insurances) and any other insurances as may be required by Applicable Laws (together the "Contractor Insurances").  The Contractor shall ensure that each of these Contractor Insurances is effective not later than the date on which the relevant risk commences.

The Contractor Insurances shall be taken out and maintained with insurers who are of good financial standing and of good repute in the international insurance market.

The Contractor shall ensure in respect of the public and products liability and employer's liability insurances that the policies of insurance shall contain an indemnity to principals clause under which the Authority shall be indemnified in respect of claims, made against the Authority arising from death or bodily injury or property damage and for which the Contractor is legally liable.

Without limiting the other provisions of this Agreement, the Contractor shall:

take or procure the taking of all reasonable risk management and risk control measures in relation to the performance of this Agreement and the Services as it would be reasonable to expect of a prudent contractor acting in accordance with Good Industry Practice including the investigation and reports of relevant claims to insurers; and

hold all policies in respect of the Contractor Insurances and cause any insurance broker effecting the Contractor Insurances to hold any insurance slips and other evidence of placing cover representing any of the Contractor Insurances to which it is a part and for which it is responsible under this Agreement.

The Contractor shall not  and shall procure that the Contractor Related Parties shall not take any action or fail to take any action or (insofar as is reasonably within its power) permit anything to occur in relation to it which would entitle any insurer to refuse to pay any claim under any of the Contractor Insurances.

The Contractor shall upon the Commencement Date, and within fifteen (15) Business Days of the renewal of each of the Contractor Insurances, provide evidence, in a form satisfactory to the Authority, that the Contractor Insurances are in full force and effect and meet in full the requirements in Schedule K (Insurances).  Receipt of such evidence by the Authority shall not in itself constitute acceptance by the Authority or relieve the Contractor of its liabilities and obligations under this Agreement.

The Authority may elect (but shall not be obliged), where notice has been provided to the Contractor, to purchase any insurance which the Contractor is required to maintain pursuant to this Agreement but has failed to maintain in full force and effect, and the Authority shall be entitled to recover the reasonable premium and other reasonable costs incurred in connection therewith as a debt due from the Contractor.

Where the minimum limit of indemnity required in relation to any of the Contractor Insurances is specified as being "in the aggregate":

if a claim or claims which do not relate to this Agreement are notified to the insurers which, given the nature of the allegations or the quantum claimed by the Third Party(ies), is likely to result in a claim or claims being paid by the insurers which could reduce the level of cover available below that minimum, the Contractor shall immediately submit to the Authority details of the policy concerned and shall submit forthwith its proposed solution for maintaining the minimum limit of indemnity specified;

to the extent that the level of insurance cover available falls below that minimum because a claim or claims which do not relate to this Agreement are paid by insurers, the Contractor shall ensure that the insurance cover is reinstated to maintain at all times the minimum limit of indemnity specified for claims relating to this Agreement; and

if the Contractor is or has reason to believe that it will be unable to ensure that insurance cover is reinstated to maintain at all times the minimum limit of indemnity specified it shall submit to the Authority immediately full details of the policy concerned and shall submit forthwith its proposed solution for maintaining the minimum limit of indemnity specified.

The Contractor shall notify the Authority at least five (5) Business Days before the cancellation, suspension, termination or non-renewal of any of the Contractor Insurances.

The Contractor shall promptly notify to insurers any matter arising from, or in relation to, this Agreement for which it may be entitled to claim under any of the Contractor Insurances.  In the event that the Authority receives a claim relating to this Agreement, the Contractor shall cooperate with the Authority and assist it in dealing with such claims including providing information and documentation in a timely manner.

Except where the Authority is the claimant party, the Contractor shall give the Authority notice within fifteen (15) Business Days after any insurance claim in excess of one hundred thousand pounds (£100,000) relating to this Agreement or any of the Contractor Insurances or which, but for the application of the applicable policy excess, would be made on any of the Contractor Insurances and (if required by the Authority) full details of the incident giving rise to the claim.

Where any Contractor Insurance requires payment of a premium, the Contractor shall be liable for such premium.

Where any Contractor Insurance is subject to an excess or deductible below which the indemnity from insurers is excluded, the Contractor shall not be entitled to recover from the Authority any sum paid by way of excess or deductible under such Contractor Insurance.

# Liability

## Liability of the Contractor

Subject to Clause 68.5 (Limit on claims brought), the Contractor shall be liable to the Authority for:

any Loss suffered by the Authority flowing from the Contractor's breach of this Agreement (including Losses which arise from the Contractor's or a Contractor Related Party's negligence or a deliberate repudiatory breach); and

any other liabilities which are specified in this Agreement.

### Notwithstanding any other provision of this Agreement (other than Clauses 68.2 (Exclusions from Caps) and 68.4 (Liability for Fraud, Death and Personal Injury Not Excluded)), the maximum aggregate liability of the Contractor to the Authority with respect to claims arising out of or in connection with the performance of this Agreement in any single Contract Year shall not exceed (and shall be limited to) the Annual Liability Cap for that Contract Year.

## Exclusions from Caps

In respect of any liability under this Agreement, the following matters shall not be subject to (and shall not count towards) the Annual Liability Cap:

liabilities arising out of the Contractor's Wilful Misconduct;

liabilities arising out of a Contractor Related Party's Wilful Misconduct;

liabilities resulting from the Contractor or a Contractor Related Party committing a Prohibited Act;

[not used];

[not used;] and

liabilities arising out of the indemnity given under Clause 56 (Contractor's IPR indemnity).

## Calculating Liability

In calculating the relevant amounts under Clause 68.1 (Liability of the Contractor) there shall be no double accounting of liabilities.

## Liability for Fraud, Death and Personal Injury Not Excluded

Nothing in this Clause 68 (Liability) shall purport to limit or exclude the liability of either Party for death or personal injury caused by its negligence or otherwise or for fraud, to the extent that the same is not permissible under Applicable Law.

## Limit on Claims Brought

Neither Party shall be liable to the other Party for any liability arising out of or in connection with this Agreement (including for negligence or a deliberate repudiatory breach) unless that other Party gives notice of a claim, summarising the nature of the claim as far as it is known to that other Party and the amount claimed, within one (1) Year of the Termination Date or Expiry Date (as applicable).

## Consequential and Indirect Loss

Neither Party shall be liable to the other under this Agreement for any indirect or consequential losses.

## Proportionate liability

If the Contractor is liable to the Authority, or any others for whom Services are provided, under this Agreement or otherwise in connection with the Services, for loss or damage to which any other persons have also contributed (but excluding Contractor Related Parties), the Contractor's liability to such parties shall be several, and not joint, with such others, and shall be limited to the Contractor's fair share of that total loss or damage, based on the Contractor's contribution to the loss and damage relative to the others’ contributions. No exclusion or limitation on the liability of other responsible persons imposed or agreed at any time shall affect any assessment of the Contractor's proportionate liability hereunder, nor shall settlement of or difficulty enforcing any claim, or the death, dissolution or insolvency of any such other responsible persons or their ceasing to be liable for the loss or damage or any portion thereof, affect any such assessment. For the avoidance of doubt nothing in this Clause shall affect the joint and several liability of the entities comprising the Contractor.

## Sole Recourse

### The Authority shall make any claim or bring proceedings under this Agreement only against the Contractor, and not against any Sub-contractor or Contractor Related Party or any subcontractors, members, shareholders, directors, officers, principals or employees of any Sub-contractor or Contractor Related Party. The Contractor Related Parties shall be entitled to rely on this clause.

### Nothing in Clause 68.8.1 shall affect:

#### any rights of the Authority under:

##### any Compliance Agreement;

##### any Privilege and Confidentiality Agreement; or

##### any other agreement (whether or not entered into pursuant to this Agreement); or

#### the operation of express rights granted by this Agreement to third parties pursuant to the Contracts (Rights of Third Parties) Act 1999.

IN WITNESS whereof this Agreement has been entered into the day and year first hereinbefore mentioned.

SIGNED					)

for and on behalf of				)	………………………………………

THE SECRETARY OF STATE FOR DEFENCE	)

Name of signatory:	…………………………..

Title of signatory:		…………………………..

In the presence of:

Signature of witness:	…………………………..

Name of witness:		…………………………..

Address of witness:	…………………………..

…………………………..

SIGNED by the CONTRACTOR

for and on behalf of				)	………………………………………

TURNER & TOWNSEND PROJECT MANAGEMENT LIMITED

Name of signatory:	…………………………..

Title of signatory:		…………………………..

for and on behalf of				)	………………………………………

TURNER & TOWNSEND PROJECT MANAGEMENT LIMITED

Name of signatory:	…………………………..

Title of signatory:		…………………………..

for and on behalf of				)	………………………………………

MACE LIMITED					)

Name of signatory:	…………………………..

Title of signatory:		…………………………..