10.0	TRINITY PROJECT – Core Requirement from Contract Award for the period of the Contract

TRINITY has successfully entered its Assessment Phase and will be striving to evidence the correct investment decision for the TRINITY solution.  At the start of the TRINITY AP the intent is to keep a wide range of resourcing options open.  There are several resourcing initiatives currently in play but historically TRINITY has relied on contracted in services.  The strategic intent for TRINITY is still to align with becoming “Masters of our own Destiny” (MoooD) and the TRINITY BPSS SOW is shaped around achieving this with emphasis on knowledge and skills transfer aligned with maintaining business and engineering continuity.  Whist the Architectural design and individual solution designs for the elements of TRINITY will initially be produced and held in the supply chain aka BAE Systems for Falcon and the successful candidate from the TRINITY competition it will be essential that the Authority can assure (to provide independent confirmation) and eventually ensure (take on legal liabilities and responsivities) for the TRINITY design as part of becoming MoooD.

TRINITY requires multi-functional and dynamic support in project delivery.  The Authority’s expectation is that no matter the role or engagement, the Contractor shall actively up-skill and transfer knowledge to the Authority in conjunction with participating and supporting - as required - TRINITY Project activities such as: attendance at meetings, governance and assurance activities (at all levels), support to tendering/ procurement activities, support to other project team functions and testing & acceptance.

The TRINITY Team wish to continue in, and build on, the successful collegiate working that has proven effective to date.  As such, the Authority will expect the Contractor to integrate fully with the existing team, and for the Contractor’s Team to be led by the Authority’s designated Work Package Lead.  Furthermore, in support of the Authority becoming Master of its own Destiny, the Contractor is expected in all undertakings to demonstrably transfer knowledge and up-skill the Authority’s Team.

TRINITY PROJECT SUPPORT REQUIREMENTS LIST

To note – all deliverables shall be in accordance with all relevant Authority policies, JSPs, processes and procedures, and subject to the Authority’s approval.

The supplier is expected to utilise their experience and knowledge of ISS working practices to assess the frequency and scale of meetings and stakeholder engagements to assess the scale of resource to meet individual requirements.

This contract will start at Contract Award 2018

| Serial ID | Description/ Deliverables | Outputs | Output date | Deliverable Review Timelines and Category of Deliverable |
| --- | --- | --- | --- | --- |
| 10.1 | Information & Knowledge Management. The Contractor shall provide Information and Knowledge Management Support to the TRINITY Project, including as a minimum: - create, management and maintain the TRINITY Information and Knowledge Management Strategy (including updates as required by the Authority); - create, management and maintain the TRINITY Information and Knowledge Management Plan(s) (including updates as required by the Authority); - Implementation of Information and Knowledge Management best practise (including Contractor/Industry best practise and Authority best practise); - Development and documentation of Information and Knowledge Management KPIs (including updates as required by the Authority); - Documentation and regular update of assumptions and dependencies relating to Information Knowledge Management; - Attendance at meetings, governance and assurance activities (at all levels), support to tendering/ procurement activities (if required), support to other project team functions; and - In their role the Contractor shall conform to the Information Knowledge Management Strategy, Plans and Processes created and maintained under Serial 10.1 to enable effective Exit and Transitioning planning under Schedule 17 in the future. | IKM Strategy IKM Plans Monthly Report | As per Project Schedule As per Project Schedule Monthly from Contract Award | Regular 5 day Review per product or as identified in schedule |
| 10.2 | Change Management. The Contractor shall provide Change Management Support to the TRINITY Project, including as a minimum: - create, management and maintain the TRINITY Change Management Strategy (including updates as required by the Authority); - create, management and maintain the TRINITY Change Management Plan(s) (including updates as required by the Authority); - create, management and maintain the TRINITY Change Control Log(s) (including updates as required by the Authority); - Fulfil and administer the Change Management function on behalf of the TRINITY project. This is to include the administration of the full change management processes, in compliance with MOD policies and procedures, and is to include detailed, documented, impact assessments and audit trails; - Documentation and regular update of assumptions and dependencies relating to Change Management; - Attendance at meetings, governance and assurance activities (at all levels), support to tendering/ procurement activities (if required), support to other project team functions; and In their role the Contractor shall conform to the Information Knowledge Management Strategy, Plans and Processes created and maintained under Serial 10.1 to enable effective Exit and Transitioning planning under Schedule 17 in the future. | Change Management Strategy Change Management Plan Change Control Logs | As per project schedule As per project schedule Baselined monthly | Regular 5 day Review per product or as identified in schedule |
| 10.3 | Configuration Management. The Contractor shall provide Configuration Management Support to the TRINITY Project, including as a minimum: - Delivery of the TRINITY Configuration Management Strategy (including updates as required by the Authority); - Delivery of the TRINITY Configuration Management Plan(s) (including updates as required by the Authority); - Control of the TRINITY Configuration Management system within the Authority’s SharePoint or MOSS area; - Delivery of the TRINITY Document Control Log (including updates as required by the Authority); - Fulfil and administer the Change Management function on behalf of the TRINITY project. This is to include the administration of the all configuration management processes, in compliance with MOD policies and procedures, and provide a configuration audit trail; - Documentation and regular update of assumptions and dependencies relating to Document Control and Configuration Management; - Attendance at meetings, governance and assurance activities (at all levels), support to tendering/ procurement activities (if required), support to other project team functions; and - In their role the Contractor shall conform to the Information Knowledge Management Strategy, Plans and Processes created and maintained under Serial 10.1 to enable effective Exit and Transitioning planning under Schedule 17 in the future.. | Configuration Management Strategy Configuration Management Plan Trinity Document Control Log | As per project schedule As per project schedule Baselined monthly | Regular 5 day Review per product or as identified in schedule |
| 10.4 | Security Support. The Contractor shall provide support and work with TRINITY supplier(s) through, as a minimum: - interim Security Accreditation; - full Security Accreditation; - regular review meetings; and - stakeholder engagement. It will be essential as part to the initial activities to initiate a Security Working Group to include the key members along with SQEPs. Initial activities shall be, as a minimum: - DART Registration https://dart.gsi.gov.uk/login - SAC to complete with assistance from supplier; - Security Grading Guide - Complete with assistance from supplier and Information Asset owner; - Accreditation Scoping Appraisal - Supplier led with PM; - Threat Assessment - Complete with assistance from Dstl/ DI and IAO; - Infosec Risk Register – SAC to complete with assistance from supplier; - Statement of Risk Appetite - Complete with assistance from supplier and SIRO; and - Support the creation, management and maintenance of the Incident Management Policy - Supplier led with System operating Authority. | Security Grading Guide Threat Assessment Infosec Risk Register Incident Management Policy | As per project schedule As per project schedule As per project schedule As per project schedule | Regular 5 day Review per product or as identified in schedule |
| 10.4.1 | The Contractor shall provide support for Security Accreditation, including as a minimum: - Interim Security Accreditation: - Cardinal RMADS - Supplier led; - SyOPs: Users - Supplier led; - SyOPs: Administrators - Supplier led; - Pre-PIA - Supplier led; - Key Management Plan ; - SCIDA ECR Form 3 - Supplier led with assistance from MOD Crypto Custodian; and - Test Security Instructions – Complete with assistance from supplier. - Full Security Accreditation: - RMADS - Supplier led; - PIA - Supplier led; - Forensic Readiness Pl - Supplier led; - Business Continuity Plan - Supplier led; - SCIDA ECR Form 5 - Supplier led with assistance from MOD; - System Health Check - Complete with assistance from supplier; - Code of Connection - Supplier led; - System Interconnection Security Policy - Supplier led; - Update Through Life Management Plan (already in existence) - Supplier led; - Sy Accreditation Statement (produce, circulate, update, approve) - Supplier led; - JSP 604 Compliance Matrix (produce, circulate, update, approve) - Complete with assistance from supplier; and - JSP 440 Compliance Matrix (produce, circulate, update, approve) - Supplier led. | Test Security Instructions Business Continuity Plan System Interconnectivity Security Policy Sy Accreditation Statement JSP 604 Compliancy Matrix JSP440 Compliancy Matrix | All Outputs as per project schedule | Regular 5 day Review per product or as identified in schedule |
| 10.5 | Requirements Engineering Support. The Contractor shall provide Requirements Engineering Support for the TRINITY Project, including as a minimum: - Support to the maintenance of the TRINITY User Requirement Document (URD)(including updates as required by the Authority); - create, manage and maintain the TRINITY System Requirement Document (SRD) (including updates as required by the Authority); - create, manage and maintain the TRINITY Requirements Acceptance Management Plan (RAMP) (including updates as required by the Authority); - create, manage and maintain the TRINITY Integrated Test Evaluation and Acceptance Plan (including updates as required by the Authority); - manage and maintain the TRINITY Solution Data Pack as required; - produce a Monthly Report on Requirements Engineering Support undertaken; - attendance at meetings, governance and assurance activities (at all levels), support to tendering / procurement activities (if required), support to other project team functions; and in their role the Contractor shall conform to the Information Knowledge Management Strategy, Plans and Processes created and maintained under Serial 10.1 to enable effective Exit and Transitioning planning under Schedule 17 in the future. Documentation will be produced and maintained in accordance with Industry Best Practice and the Authority Acquisition Operation Framework. | Updated URD TRINITY SRD TRINITY ITEAP Updated SDP RAMP ITEAP Monthly Report | Monthly Report All Outputs as per project schedule | Regular 5 day Review per product or as identified in schedule. |
| 10.5a | Test & Acceptance support. The Contractor shall provide technical support to test and acceptance activities, as defined in the ITEAP, for TRINTY, including the following activities as a minimum: - support the development of test strategies, working with the Army sponsors and TRINITY Suppliers; - support the development of test planning; and - support the development of test scripts. | Engineering input to the Test strategies, plans and scripts | Activity will be post Nov 19, output dates are to be agreed with the Authority | Monthly Report |
| 10.6 | Training. The Contractor shall provide Training Support to the TRINITY Project that shall align with the users need and be in accordance with JSP 822; this will include as a minimum: - Create, manage and maintain the TRINITY Training Scoping Report (including updates as required by the Authority); - Create, manage and maintain the Training Needs Analysis for the Training Operational Performance Statement and Competency Framework (including updates as required by the Authority); - Create, manage and maintain the Training Design and Development Stage 1 to deliver a Formal training statement (including updates as required by the Authority); - Create, manage and maintain Training Design and Development Stage 2 to deliver the Assessment Strategy which incorporates the Assessment Specification (including updates as required by the Authority to both); - Create, manage and maintain Training Design and Development Stage 3 to deliver the Instructional Specification (including updates as required by the Authority); - Attendance at meetings, governance and assurance activities (at all levels), support to tendering/ procurement activities (if required), support to other project team functions; and In their role the Contractor shall conform to the Information Knowledge Management Strategy, Plans and Processes created and maintained under Serial 10.1 to enable effective Exit and Transitioning planning under Schedule 17 in the future. | TRINITY Training Scoping Report (and associated updates) Training Operational Performance Statement and Competency Framework Formal training statement (and associated updates) Assessment Strategy, incorporating Assessment Specification (and associated updates) Instructional Specification (and associated updates) Monthly report detailing Change Management activities conducted, deliverables produced and skills transfer undertaken | As per schedule | Regular 5 day Review per product or as identified in schedule |
| 10.7 | Project Schedule, Risk & Dependencies. The Contractor shall provide Scheduling Support to the TRINITY Project, including as a minimum: - Management and maintenance of the existing TRINITY Schedule: - Development of future phases of the TRINITY Schedule; and - The TRINITY Schedule(s) shall comply with the Authority’s internal policy and procedures, and as directed by the Authority Representative. - Weekly engagement with all relevant internal and external stakeholders to review the Schedule and establish any necessary updates and changes to the Schedule; - Create, manage and maintain the TRINITY Schedule Risk Analysis (SRA) utilising the Authority’s preferred Tool. - Production of TRINITY Highlight Reports and compliance with BATCIS corporate monthly reporting, detail of which shall include, but not be limited to: - the progress and status of Key Milestones and deliverables; and - risks, opportunities assumptions, issues, and dependencies associated with the TRINITY Project. - Create, manage and maintain assumptions and dependencies register relating to Scheduling and SRA; - Create, manage and maintain the BATCIS Corporate Reports; - Attendance at meetings, governance and assurance activities (at all levels); - support to tendering/ procurement activities (if required); - support to other project team functions; In their role the Contractor shall conform to the Information Knowledge Management Strategy, Plans and Processes created and maintained under Serial 10.1 to enable effective Exit and Transitioning planning under Schedule 17 in the future. | TRINITY Schedule maintained to ISS-defined Plan Quality Level 5 (85 to 100% accuracy) on the Authority’s scheduling tool Schedule Risk Analysis Report TRINITY Highlight Reports BATCIS Corporate Reports Assumptions and Dependencies Register for Schedule and SRA | Weekly updates to the Trinity Project Schedule Monthly from Contract Award Monthly from Contract Award Monthly from Contract Award Monthly from Contract Award | Regular 5 day Review per product or as identified in schedule |
| 10.7.1 | The Contractor shall provide Risk Management Support to the TRINITY project, including as a minimum: - Administration and delivery of best practise risk management for the TRINITY Project utilising the Authority’s suite of tools and in accordance with the Authority’s internal policy and procedures, and as directed by the Authority Representative; - Management and Maintenance of the existing TRINITY risks in compliance with established controls; - Establishment and maintenance of a regular drumbeat of risk reviews and updates for TRINITY which involve all necessary stakeholders; - Preparation for and facilitation of risk workshops to capture and analyse new TRINITY risks; - Engagement with all relevant internal and external stakeholders as required to update and maintain the TRINITY risks accurately; - Communication and effective engagement with the TRINITY Team in relation to emerging, changing and maturing risks; and - Provision of information, support and analysis as required for risk-based decision making and TRINITY reporting requirements. Produce a Monthly Risk Management Report and Analysis including, as a minimum the following information: - Latest risks added to register; - Maturing and emerging risks and trigger dates; - Risk mitigation activities undertaken; - suggested new mitigations or updates to existing, and overdue mitigations; - compliance activity regarding Information and Knowledge Management; - The estimated time impact the Risk becoming an Issue for the Top 10 TRINITY risks; and - The estimated cost impact of the Risk becoming an Issue for the Top 10 TRINITY risks, Risks that have become Issues. Additionally, as a minimum the Contractor shall support: - Attendance at meetings; - governance and assurance activities (at all levels); - support to tendering/ procurement activities (if required); - support to other project team functions; In their role the Contractor shall conform to the Information Knowledge Management Strategy, Plans and Processes created and maintained under Serial 10.1 to enable effective Exit and Transitioning planning under Schedule 17 in the future. | TRINITY Risk Register maintained Risk review and risk workshop slide pack and notes Monthly Risk Management Report and Analysis | Weekly from Contract Award Monthly from Contract Award Monthly from Contract Award | Regular 5 day Review |
| 10.7.2 | The Contractor shall provide Assumptions Management Support to the TRINITY Project, including as a minimum: - Management and maintenance of the TRINITY Assumptions Register (MDAL) in accordance with the Authority’s internal policy and procedures, and as directed by the Authority Representative, utilising supplied Authority tools and in compliance with established controls; - Capture and manage all internal & external assumptions for TRINITY; - Attendance at ISS monthly Assumptions Working group, or similar, in order to maintain the accuracy of the Assumptions Register (MDAL); and - Engagement with internal and external stakeholders as required to update and maintain the Assumptions Register (MDAL). Produce a Monthly Assumptions Management Report including, as a minimum to the following information: - all new Assumptions which have been added to the Register since the previous report; - compliance activity regarding Information and Knowledge Management; - an accurate assessment of the impact to the Schedule if the Assumptions are incorrect: - This assessment will take account of any impact to Time, Cost or Resource, Any Exceptions to the MDAL. In addition, as a minimum the Contractor shall support: - Attendance at meetings; - governance and assurance activities (at all levels); - support to tendering/ procurement activities (if required); - support to other project team functions; In their role the Contractor shall conform to the Information Knowledge Management Strategy, Plans and Processes created and maintained under Serial 10.1 to enable effective Exit and Transitioning planning under Schedule 17 in the future. | TRINITY Assumptions Register (MDAL) maintained (weekly). Monthly Assumptions Management Report and Analysis. | Weekly from Contract Award Monthly from Contract Award | Regular 5 day Review |
| 10.7.3 | The Contractor shall provide Dependencies Management Support to the TRINITY Project, including as a minimum: - Management and maintenance of the TRINITY Dependencies Register in accordance with the Authority’s internal policy and procedures, and as directed by the Authority Representative, utilising supplied Authority tools and in compliance with established controls; - Capture and manage all internal & external dependencies for TRINITY; - Engagement with internal and external stakeholders as required to update and maintain the Dependencies Register; - Attendance at ISS monthly Dependency Working Group, or similar, in order to maintain the accuracy of the Dependencies Register; and - Capture of dependency risks in the TRINITY risk register as required. Produce a Monthly Dependency Management Report including, as a minimum the following information: - all new Dependencies which have been added to the Register since the previous report (both internal and external); - An accurate assessment of the impact to the Schedule if the Dependencies are incorrect/ delivered late; - Escalations of Dependencies risks; - Changes to dependency timescales; - New and emerging dependencies; - Impacts to TRINITY Project delivery by performance, time, cost & resource; and - Any Exceptions to the Dependency Register. In addition, as a minimum the Contractor shall support: - Attendance at meetings; - governance and assurance activities (at all levels); - support to tendering/ procurement activities (if required); - support to other project team functions; and In their role the Contractor shall conform to the Information Knowledge Management Strategy, Plans and Processes created and maintained under Serial 10.1 to enable effective Exit and Transitioning planning under Schedule 17 in the future. | Dependency Management Report TRINITY Dependencies register (MDAL) | Monthly from Contract Award Weekly from Contract Award | Regular 5 day Review |
| 10.8 | Engineering. TRINITY will require Engineering and subject matter expertise to deliver the engineering aspects of the TRINITY Project. The Authority is seeking to become Master of our own Destiny (MoooD) in the TRINITY Project and the Engineering support provided will be critical in enabling the Authority to assume this role. Fundamental outcomes and support provided by the Engineering resources may include development and maintenance of High Level and Low Level designs, development of tender technical requirements and support/ input to design reviews. As noted above, TRINITY requires multi-functional and dynamic support in project delivery. The Authority’s expectation is that no matter the role or engagement the Contractor shall actively upskill, transfer knowledge to the Authority in conjunction with participating and supporting - as required - TRINITY Project activities such as: attendance at meetings, governance and assurance activities (at all levels), support to tendering/ procurement activities, support to other project team functions and testing & acceptance. |  |  |  |
| 10.8.1 | The Contractor shall provide the Technical Management of the TRINITY Engineering Team, including as a minimum: - maintaining and updating the Systems Engineering Management Plan (SEMP), including development and documentation of any engineering processes required in consultation with the TRINITY Systems Engineering Manage and or the BATCIS Chief Engineer and the Technical Authority Lead. | Updated Systems Engineering Management Plan | As per Schedule | Regular 5 Day Review |
| 10.8.1a | The Contractor shall produce a monthly report on the progress of engineering activities which shall as a minimum include status updates, and as attachments to the report the outputs of, the following activities: - organising, invite attendees, record RODs and chair the monthly engineering team meetings. The Contractor shall collate briefing material for the meeting provided by Engineering Team members and provide sufficient copies for all attendees; - the Contractor shall engage, consult and co-ordinate with the TRINITY Systems Engineering Manager to identify and develop required engineering governance and processes for the Authority’s CDO - engage, consult and co-ordinate with the TRINITY Systems Engineering Manager the Technical Authority Lead, and the Lead Architect to manage the Trinity Engineering Team technical resource, both Crown Servants and PSS, across all CDO locations including: vendor facilities and BATCIS to undertake the Authority responsibilities for design and assurance; and - co-ordinating and managing all Engineering reporting including status reports, scheduling activity, risk, MDAL as necessary to support the TRINITY reporting output. | Monthly Engineering Activities Report inclusive of the output. | Monthly from Contract Award | Regular 5 Day Review |
| 10.8.1a1 | To support the TRINITY Engineering Team, the Contractor shall provide Network Engineering support, the support shall as a minimum include the following: - provide technical support the creation of Tender Documentation as articulated in the processes set out under SOR 4.0, this shall include as a minimum: - Requirements documentation; - Relevant contractual processes; - Pre-Qualification and Tender Evaluation Criteria; - providing technical responses to Clarification Questions; and - Tender Evaluation and Moderation. - assuring the Deployable Battlefield Network Architecture and any other relevant outputs that are produced by the TRINITY Drop One Contractor ensuring compliance with all relevant documentation and standards; and. - provide ad-hoc technical guidance on Network Engineering and support the creation of the MoooD engineering capability within TRINITY; - produce input into the Monthly Engineering Report; - ad-hoc attendance at meetings, governance and assurance activities (at all levels); - support to other project team functions; and - in their role the Contractor shall conform to the Information Knowledge Management Strategy, Plans and Processes created and maintained under Serial 10.1 to enable effective Exit and Transitioning planning under Schedule 17 in the future. In order for the Contractor to deliver the aforementioned support and outputs, the Authority believes the individual would require as a minimum the following skills and experience: - knowledge and experience of network instantiation in multiple form factors and capable of future growth with an open architecture; - the design of secure networks; - knowledge and experience of innovative approaches to network design and meeting bespoke requirements; - knowledge and experience of making technical design decisions and communicating their logic in a persuasive manner to non-technical management; and - knowledge and experience of stakeholder engagement at senior levels; and - knowledge and experience of managing change and development in requirements. | Support to the development of Tender Documentation Responses to Clarification Questions Section within Monthly Engineering Report | As per Schedule Within 3 Working Days. Monthly from Contract Award | Regular 5 day Review |
| 10.8.1a2 | To support the TRINITY Engineering Team, the Contractor shall provide Radio/ Waveform Engineering support, the support shall as a minimum include the following: - provide technical support the creation of Tender Documentation as articulated in the processes set out under SOR 4.0, this shall include as a minimum: - Requirements documentation; - Relevant contractual processes; - Pre-Qualification and Tender Evaluation Criteria; - providing technical responses to Clarification Questions; and - Tender Evaluation and Moderation. - assuring the outputs by the TRINITY Drop One Contractor, including the integration of radios into the TRINITY Network Design and ensuring compliance with all relevant documentation and standards; and - provide ad-hoc technical guidance on radios and waveforms and support the creation of the MoooD engineering capability within TRINITY; - produce input into the Monthly Engineering Report; - ad-hoc attendance at meetings, governance and assurance activities (at all levels); - support to other project team functions; and - in their role the Contractor shall conform to the Information Knowledge Management Strategy, Plans and Processes created and maintained under Serial 10.1 to enable effective Exit and Transitioning planning under Schedule 17 in the future. In order for the Contractor to deliver the aforementioned support and outputs, the Authority believes the individual would require as a minimum the following skills and experience: - knowledge and experience with Direct Line of Sight radios and their integration into networks – military experience is desirable; - knowledge and experience of stakeholder management of Senior Crown Servants; - knowledge and experience of Network engineering; - knowledge and experience of security in the military environment; and - knowledge and experience of briefing solutions in a simple and understandable manner. | Support to the development of Tender Documentation Responses to Clarification Questions Section within Monthly Engineering Report | As per Schedule Within 3 Working Days. Monthly from Contract Award | Regular 5 day Review |
| 10.8.1a3 | To support the TRINITY Engineering Team, the Contractor shall provide Software Engineering support, the support shall as a minimum include the following: - provide technical support the creation of Tender Documentation as articulated in the processes set out under SOR 4.0, this shall include as a minimum: - Requirements documentation; - Relevant contractual processes; - Pre-Qualification and Tender Evaluation Criteria; - providing technical responses to Clarification Questions; and - Tender Evaluation and Moderation. - assuring the outputs by the TRINITY Drop One Contractor, including the Software Management System and ensuring compliance with all relevant documentation and standards; and - provide ad-hoc technical guidance on Software Engineering and development and support the creation of the MoooD engineering capability within TRINITY; - produce input into the Monthly Engineering Report; - ad-hoc attendance at meetings, governance and assurance activities (at all levels); - support to other project team functions; and - in their role the Contractor shall conform to the Information Knowledge Management Strategy, Plans and Processes created and maintained under Serial 10.1 to enable effective Exit and Transitioning planning under Schedule 17 in the future. In order for the Contractor to deliver the aforementioned support and outputs, the Authority believes the individual would require as a minimum the following skills and experience: - knowledge and experience of software development; - knowledge and experience of software architecture and the delivery of modular and easily supportable software solutions; - knowledge and experience of developing software that works closely with hardware; - knowledge and experience of cyber security and developing secure software; - knowledge and experience of stakeholder management of Senior Crown Servants; - knowledge and experience of software development teams as they will work closely with software developers to deliver a solution; and - knowledge and experience of brief solutions in a simple and understandable manner in order to support managerial decision making. | Support to the development of Tender Documentation Responses to Clarification Questions Section within Monthly Engineering Report | As per Schedule Within 3 Working Days. Monthly from Contract Award | Regular 5 day Review |
| 10.8.1a4 | To support the TRINITY Engineering Team, the Contractor shall provide Security Engineering support, the support shall as a minimum include the following: - provide technical support the creation of Tender Documentation as articulated in the processes set out under SOR 4.0, this shall include as a minimum: - Requirements documentation; - Relevant contractual processes; - Pre-Qualification and Tender Evaluation Criteria; - providing technical responses to Clarification Questions; and - Tender Evaluation and Moderation. - assuring the outputs by the TRINITY Drop One Contractor, including ensuring a secure deployable network is delivered and ensuring compliance with all relevant documentation and standards; and. - provide ad-hoc technical guidance on Security Engineering and support the creation of the MoooD engineering capability within TRINITY; - produce input into the Monthly Engineering Report; - ad-hoc attendance at meetings, governance and assurance activities (at all levels); - support to other project team functions; and - in their role the Contractor shall conform to the Information Knowledge Management Strategy, Plans and Processes created and maintained under Serial 10.1 to enable effective Exit and Transitioning planning under Schedule 17 in the future. In order for the Contractor to deliver the aforementioned support and outputs, the Authority believes the individual would require as a minimum the following skills and experience: - knowledge and experience of military communications security; - knowledge and experience of working in multi-discipline teams to deliver successful projects; - good communication and inter-personal skills to enable them to lead on security issues through consensus; - Knowledge and experience of cyber-security and developing secure software; - knowledge and experience of stakeholder management of Senior Crown Servants; and - knowledge and experience of briefing solutions in a simple and understandable manner. | Support to the development of Tender Documentation Responses to Clarification Questions Section within Monthly Engineering Report | As per Schedule Within 3 Working Days. Monthly from Contract Award | Regular 5 day Review |
| 10.8.1a5 | To support the TRINITY Engineering Team, the Contractor shall provide Electrical Engineering support, the support shall as a minimum include the following: - provide technical support the creation of Tender Documentation as articulated in the processes set out under SOR 4.0, this shall include as a minimum: - Requirements documentation; - Relevant contractual processes; - Pre-Qualification and Tender Evaluation Criteria; - providing technical responses to Clarification Questions; and - Tender Evaluation and Moderation. - assuring the outputs by the TRINITY Drop One Contractor, including ensuring a safe system and ensuring compliance with all relevant documentation and standards; and - provide ad-hoc technical guidance on Electrical Engineering and support the creation of the MoooD engineering capability within TRINITY; - produce input into the Monthly Engineering Report; - ad-hoc attendance at meetings, governance and assurance activities (at all levels); - support to other project team functions; and - in their role the Contractor shall conform to the Information Knowledge Management Strategy, Plans and Processes created and maintained under Serial 10.1 to enable effective Exit and Transitioning planning under Schedule 17 in the future. In order for the Contractor to deliver the aforementioned support and outputs, the Authority believes the individual would require as a minimum the following skills and experience: - knowledge and experience of delivering safe power solutions for deployable systems; - knowledge and experience of stakeholder management of Senior Crown Servants; and - knowledge and experience of briefing solutions in a simple and understandable manner. | Support to the development of Tender Documentation Responses to Clarification Questions Section within Monthly Engineering Report | As per Schedule Within 3 Working Days. Monthly from Contract Award | Regular 5 day Review |
| 10.8.1a6 | To support the TRINITY Engineering Team, the Contractor shall provide Integration Engineering support, the support shall as a minimum include the following: - provide technical support the creation of Tender Documentation as articulated in the processes set out under SOR 4.0, this shall include as a minimum: - Requirements documentation; - Relevant contractual processes; - Pre-Qualification and Tender Evaluation Criteria; - providing technical responses to Clarification Questions; and - Tender Evaluation and Moderation. - assuring the outputs by the TRINITY Drop One Contractor, including ensuring a suitably packaged, robust and safe capability and ensuring compliance with all relevant documentation and standards; and - provide ad-hoc technical guidance on Integration Engineering and support the creation of the MoooD engineering capability within TRINITY; - produce input into the monthly engineering report; - ad-hoc attendance at meetings, governance and assurance activities (at all levels); - support to other project team functions; and - in their role the Contractor shall conform to the Information Knowledge Management Strategy, Plans and Processes created and maintained under Serial 10.1 to enable effective Exit and Transitioning planning under Schedule 17 in the future. In order for the Contractor to deliver the aforementioned support and outputs, the Authority believes the individual would require as a minimum the following skills and experience: - knowledge and experience of developing hardware packaging solutions for the military land environments; - knowledge and experience of integrating communications equipment in to vehicles; - knowledge and experience of delivering safe power solutions for deployable systems; - knowledge and experience of stakeholder management of Senior Crown Servants; and - knowledge and experience of briefing solutions in a simple and understandable manner. | Support to the development of Tender Documentation Responses to Clarification Questions Section within Monthly Engineering Report | As per Schedule Within 3 Working Days. Monthly from Contract Award | Regular 5 day Review |
| 10.9 | Options Effectiveness. Provision of Options Effectiveness Support for the TRINITY Project, including but not limited to: - Create, manage and maintain the TRINITY Concept of Analysis (including updates as required by the Authority); - Create, manage and maintain the TRINITY Combined Operational Effectiveness and Investment Appraisal (including updates as required by the Authority); - Create, manage and maintain the TRINITY Operational Analysis Support Paper (including updates as required by the Authority); - Provide a Monthly Report detailing Requirements activities conducted, deliverables produced and skills transfer undertaken; - Create, manage and maintain further Options Effectiveness documentation and material as required by the Authority. - Attendance at meetings, governance and assurance activities (at all levels), - Support to tendering/ procurement activities (if required); - Support to other project team functions; and - Upskill the Authority’s personnel in relation to Options Effectiveness activities. | COA COEIA OASP Monthly Report Ad-hoc requirements Options Effectiveness Documentation | As per the TRINITYSchedule. As per the TRINITY Schedule. As per the TRINITY Schedule. Monthly from Contract Award As required | Regular 5 Day Review |
| 10.10 | Technical Readiness. Provision of Technology Readiness Support for the TRINITY Project, including but not limited to: - Create, manage and maintain the Technology Readiness Level Technology Report (TRLT) (including updates as required by the Authority); - Create, manage and maintain the Technology Assurance Product Report (TAP) (including updates as required by the Authority); - Provide a Monthly report detailing requirements activities conducted, deliverables produced; - Create, manage and maintain the further Technology Readiness documentation and material as required by the Authority; - Attendance at meetings, governance and assurance activities (at all levels), - Support to tendering/ procurement activities (if required); - Support to other project team functions; and - Upskill the Authority’s personnel in relation to Technology Readiness activities. | TRLT TAP Monthly report on requirements activities Ad-hoc requirements Options Effectiveness Documentation | As per the TRINITY Schedule. As per the TRINITY Schedule. Monthly from Contract Award As required | Regular 5 Day Review |