11.0 Support & Engineering Assurance (SEA).   Support to the System Engineering Assurance team including Training, Security, Safety & Environmental, Technical Trials, E3 Technical Support and Requirements Support.

This support will be required at Contract Award for the full contract period.

Training Support

| Serial ID | Description/ Deliverables | Outputs | Output date | Deliverable Review Timelines and Category of Deliverable |
| --- | --- | --- | --- | --- |
| 11.1 | The Contractor shall provide specialist training support to the BATCIS Project Team. Serials 11.1 a – b detail the requirements for this. Additionally, in line with the ad hoc definition the Authority would require as a minimum: - provide Training expertise and guidance on matters pertaining to training as well as when required provided recommendations on such matters; - attend and participate in individual team, programme and project meetings; - conduct Stakeholder Management; and - record the outcomes relating to the BATCIS training requirements. | Maintained Training Strategy Maintained Training Road Map | 1st of every month from contract award | Regular 5 Day Review |
| 11.1a | The Contractor shall create, and on a monthly basis, maintain and update projected training costings for LE TacCIS. This shall include as a minimum: - QRPC input, and - FOO updates. | Up-to-date Training Costings for LE TacCIS | Quarterly QRPC Monthly FOO | Regular 5 Day Review |
| 11.1b | The Contractor shall update, manage and maintain the BATCIS Training documentation for LE TacCIS, to include as a minimum: - Training Strategy; - Training Road Map; and - Training Risks and Assumptions Register. | Up-to-date BATCIS Training Documentation | Monthly | Regular 5 Day Review |
| 11.1.1 | The Contractor shall create, update, manage and maintain Training Needs Analysis for all required Projects, to include the following as a minimum: - Establish and provide recommendations to Training Working Group (TWG); - Establish and chair Training Needs Analysis Steering Working Group (TNA SWG); - Attend and provide recommendations to Capability Integration Working Group (CIWG); - Training Support Plan; - Input to competition for Parts 1 and 2 TNA; - Review and Quality Assure TNA Deliverables; - Deliver TNA to Training Requirements Authority; - Stakeholder Management; - Provide Training expertise and recommendations to the Authority; and - Attend and provide recommendations to individual Team, Programme and Project Meetings. | Provide weekly written update to SO1 ILS. Format of reports to be agreed with SO1 ILS. | Weekly from contract award | Regular 5 Day Review |
| 11.1.2 | The Contractor shall support the Development and Design of Training Solution, to include the following as a minimum: - Run SME Workshops with both the user, the customer and supplier stakeholders; - Liaise with and provide recommendations to all Training Environments (Combined Arms Tactical Trainer (CATT), Combined Arms Staff Training (CAST), Army Recruiting Training Division (ARTD), Field Army Training (FAT); - Input to competition to design training solution; - Review and Quality Assure Training Design Deliverables; - Attend and provide recommendations to TWG; - Attend and provide recommendations advice to CIWG; - Provide Training recommendations and opinion to the Authority; - Attend and provide recommendations to individual Team, Programme and Project Meetings; and - Stakeholder Management. | Provide weekly written update to SO1 ILS. Format of reports to be agreed with SO1 ILS | Weekly from contract award | Regular 5 Day Review |
| 11.1.3 | The Contractor shall provide support to the Delivery of Training requirement, including as a minimum: - Input to competition to deliver training; - All administration for training delivery: - Location; - Accommodation; - Students; - Equipment; - Provide Support to the running of Pilot Course (Quality assurance and acceptance); - Quality assure and acceptance of training materials; - Attend and provide recommendations to the TWG; - Attend and provide recommendations to the CIWG; - Stakeholder Management; and - Deliver Training Materials to Training. | Provide weekly written update to SO1 ILS. Format of reports to be agreed with SO1 ILS | Weekly from contract award | Regular 5 Day Review |
| 11.1.4 | The Contractor shall provide General Training Support to include the following as a minimum: - Through Life Support to maintain currency of TNAs and training materials; - Stakeholder Management: - Attendance at relevant meetings to provide appropriate recommendations; and - Liaison with pan-Defence Organisations and Defence OEMs including attending meetings as directed by SO1 ILS and provide appropriate recommendations as required. - Provide a mechanism to facilitate maintenance of knowledge, its organisation and capture and ensure its availability and accessibility for future; - Keep the BATCIS Delivery Team informed of activities and work undertaken: - Production of weekly written reports in an agreed format; and - Provision of verbal briefs at weekly meetings as required by BATCIS Delivery Team. - Make provision for the transfer of skills and knowledge. Task completion through the provision of: - Verbal and written briefs; and - Coaching and mentoring or designated BATCIS/ MOD personnel. - Provide support to other TSCs areas of responsibility to ensure pan-Programme and system coherence. Task completion through the provision of: - Promulgation of own outputs to other TSCs for comment; - Peer review of other TSC outputs; and - Provision of an ‘all-informed’ information stream. - Provide technical training advice, guidance and assurance in identifying priorities for technical studies and tasks. Comment on technical studies and tasks. Task completion through the provision of: - Drafting of technical studies and task; - Verbal comment and support at review meetings; - Formal comment on documents; and - Written reports. - Complete mandatory activity as agreed. Task completion through: - Completion of time recording as agreed; and - Completion of mandatory training and recording. - Provide a plan for succession and contingency. Task completion through the provision of: - An options brief to provide succession options; and - Contingency for prolonged absence or departure from role. - A written review of current week’s outputs and decisions and forecast of forthcoming week’s tasks. Format of reports to be agreed with SO1 ILS. | Provide weekly written update to SO1 ILS. Format of reports to be agreed with SO1 ILS | Weekly from contract award | Regular 5 Day Review |

Security Support

| 11.2 | The Contractor shall provide support the Authority to deliver an Accredited System within cost and time across the Projects in the BATCIS portfolio. As a minimum: - Security knowledge and expert input to the Delivery Team in all aspects of communications, network and computer security, deliver CESG and DIAS JSP 440 accreditation tasks; and - Produce the Accreditation Document Sets or amendments thereof required to achieve or maintain JSP 440 accreditation. This is an on-going task based on user input in the form of candidate requirements. | Delivery of security work to be within set timescales defined by the individual projects and programme milestones | As per project schedule milestones | Regular 5 Day Review |
| --- | --- | --- | --- | --- |
| 11.2.1 | The Contractor shall update, manage and maintain the existing Risk Management Accreditation Documentation Set (RMADS) for the BCIP 5.6 System on a monthly basis. | Up-to-date BCIP 5.6 RMADS document | Monthly | Regular 5 Day Review |
| 11.2.2 | The Contractor shall produce Risk Management Accreditation Documentation Set (RMADS) and Security Architecture for the EvO Project. This shall include, as a minimum: - Produce written reports and oral briefs along with supporting documentation to the satisfaction of the Accreditor; - Produce and maintain a Security Risk Management Plan; - Review of Security Technical Risk Assessment and provide comment to Security Manager within 2 weeks of completion of the review; - Review of Security Risk Treatment Plan and provide comment to Security Manager within 2 weeks of completion of the review; - Review of Security Management Plan and provide comment to Security Manager within 2 weeks of completion of the review; and - Review of GD EvO Security proposals and provide comment to Security Manager within 2 weeks of completion of the review. | Maintained RMADS Monthly Report | Monthly from contract award | Regular 5 Day Review |
| 11.2.3 | The Contractor shall represent BATCIS Delivery Team (DT) at technical liaison meetings and Security Working Groups (SWG), in relation to the BATCIS portfolio projects. - Planned meetings per annum are, as a minimum: - 6 x Bowman Security Technical Liaison Meetings (STLM); - 3 x EvO STLM; - 4 x EvO SWG; - 4 x JCVRT SWG; - 2 x TacSAT/G2A SWG; and - 15 x EvO/ Bowman Technical meetings. - Produce written reports on the meetings and decisions made within a fortnight of the meeting. When required, provide an oral brief; - Reports and briefs are to be provided to Security Manager; - Provide input during meetings and provide recommendations on technical solutions; and - Produce minutes for EvO, TacSAT/ G2A and JCVRT meetings. | Monthly back brief required which details meetings attended and any issues that have been identified and associated actions. Other details to which need to be included in the brief are to be agreed with the Security Manager | Monthly from contract award | Regular 5 Day Review |
| 11.2.4 | The Contractor shall represent BATCIS DT to GCHQ as CESG Certified Professional. As a minimum: - Understand GCHQ technical position and provide technical recommendations on tactical systems; - Produce vulnerability and risk reports every quarter. Reports are to be provided to Security Manager; and - Update to Security Risk Register as defined in JSP440 as part of the accreditation process. | Quarterly Report | Qtr from contract award | Regular 5 Day Review |
| 11.2.5 | The Contractor shall support the development of BATCIS DT specific processes and procedures to improve security requirements definition and acceptance. As a minimum: - Review processes and procedures as required; and - Provide expert input and technical recommendations both in written reports and oral briefs. | Monthly update required. Format and content to be agreed with BATCIS Security Manager | Monthly from contract award | Regular 5 Day Review |
| 11.2.6 | The Contractor shall attend BATCIS DT meetings in a Security Requirement Control capacity. This includes attendance provision of specialist technical and secretarial support where appropriate. As a minimum: - Meeting attendance; - Production of minutes within 2 weeks of attending a meeting; and - Provision of specialist technical input in written reports and oral briefs. | Monthly update required. Format and content to be agreed with BATCIS Security Manager. | Monthly from contract award | Regular 5 Day Review |
| 11.2.7 | The Contractor shall provide Security input to support the MORPHEUS Programme. As a minimum: - Review of the current MORPHEUS Security Architecture and Design Baselines; - Development of the Target MORPHEUS Security Architecture and High Level Designs; - The development of related Policy, Constraints and Standards in support of MORPHEUS Projects and domain; - Review of MORPHEUS Security Architecture and High Level Designs; and - Provide input to Target MORPHEUS Security Architecture and High Level Designs. | Monthly update required. Format and content to be agreed with BATCIS Security Manager. | Monthly from contract award | Regular 5 Day Review |
| 11.2.8 | The Contractor shall support the maintenance of Risk Management Accreditation Documentation Set (RMADS) for JCVRT Radio programme. As a minimum: - Produce written reports and provide oral briefs along with supporting documentation to the satisfaction of the Accreditor; - Update Security Risk Management Plan for JCRVT; - Update Security Technical Risk Assessment for JCRVT; - Update Security Risk Treatment Plan for JCRVT; - Produce Security Operating procedures for JCRVT; - Update and track Security Risk Balance cases for JCRVT; and - Maintain RMADS for JCRVT Radio Programme. | Monthly Report | Monthly from contract award | Regular 5 Day Review |
| 11.2.9 | The Contractor shall provide accreditation to allow the Army HQ Exercise Programme to continue. As a minimum: - Review and where necessary Update Test Security Instructions. Provide report to BATCIS Security Manager within two (2) weeks of completing any updates; and - Assume at least six (6) Test Security Instructions per annum. | Maintain Test Security Instructions | Within 2 weeks of receiving updates | Regular 5 Day Review |
| 11.2.10 | The Contractor shall update the Risk management Accreditation Documentation Set (RMADS) and associated Project security documentation for each of the Projects in the BATCIS portfolio on an annual basis. As a minimum: - Produce written reports and oral briefs along with supporting documentation to the satisfaction of the Accreditor; - Update the Risk Management Plan; - Update the Technical Risk Assessment; - Update the Risk Treatment Plan; and - Produce Security Operating Procedures. | . Monthly update required. Format and content to be agreed with BATCIS Security Manager. | Monthly from contract award | Regular 5 Day Review |
| 11.2.11 | The Contractor shall supply a General Security Support and Technical security advice to BATCIS, to include as a minimum: - Briefings at meetings and answering questions by email and in person; - Production of Security documentation; - Written Risk Management Accreditation Documentation Set (RMADS), Risk assessment Crypto plans as required by the Accreditor; - Represent the BATCIS Security Manager; - Take advice on the BATCIS Delivery Team stance on Security and report back to the Security Team at meetings where Crown Servants are not available; - Provide a mechanism to facilitate maintenance of knowledge, its organisation and capture and ensure its availability and accessibility for future: - Keep the BATCIS Delivery Team informed of activities and work undertaken: - Production of weekly written reports in an agreed format; - Provision of verbal briefs at weekly meetings as required by BATCIS; and - Produce other reports and briefs as appropriate. Format of reports to be agreed with BATCIS DT staff. - Make provision for the transfer of skills and knowledge: - Task completion through the provision of: - Verbal and written briefs; and - Coaching and mentoring or designated BATCIS/ MOD personnel. - Provide support to other TSCs areas of responsibility to ensure pan-Programme and system coherence: - Task completion through the provision of: - Promulgation of own outputs to other TSCs for comment; - Peer review of other TSC outputs; and - Provision of an ‘all-informed’ information stream. - Complete mandatory activity as agreed: - Task completion through: - Completion of time recording as agreed; and - Completion of mandatory training and recording. - Provide a plan for succession and contingency: - Task completion through the provision of: - An options brief to provide succession options; and - Contingency for prolonged absence or departure from role. | Monthly report | Monthly from contract award | Regular 5 Day Review |
| 11.3 | Safety & Environmental Support. The Contractor shall provide support to the Investigation, management and sentencing of in-service accidents, incidents and near-misses, including: - investigation reports to Head BATCIS, in accordance with BATCIS DT Safety and Environmental Management System (SEMS); and - co-ordination of all actions necessary to achieve either tolerable and ALARP or broadly acceptable outcomes of each accident, incident or near-miss. Report as required to Head BATCIS. | Incident Report | Within 14 days of event (or sooner if requested) | Regular 5 Day Review |
| 11.3.1 | The Contractor shall provide support in the preparation and review of Safety and Environmental (SE) case and safety management documentation. To include but not limited to: - SE Management Systems (SEMS); - SE Management Committee (SEMC); - Project SE Management Plans (SEMP); - Project SE Cases (SEC); - Project SE Case Reports (SECR); - Capability SE Cases (Cap_SEC); - Cap_SEC reports (Cap_SECR); - Safety Assessments; - Safety Statements; - Safety Notices (SN); - Safety Advice letters; - Safe and Suitable for Service (S3) letters; and - Hazard Logs and related documents. Minutes (or published notes) of meetings attended. An example of which is the LE_TacCIS Safety Working Group (SWG). There are others. Where ‘attendance only’ is required at other meetings, headlines from the meetings should be included in the weekly brief. | SE Pack per incident | Throughout contract duration | Regular 5 Day Review |
| 11.3.2 | The Contractor shall provide support to conduct SE Audit, to include as a minimum: - provide planning information to external SE audits; - respond to external SE audit plans; - provide assistance to external SE audits; - respond to external SE audit findings; - preparation of internal SE audits, including assembly and distribution of documentation; - organisation and management, of personnel and meetings. for internal SE audits; and - carry out internal SE audits. | Record and report internal SE Audit findings to Hd BATCIS via the BATCIS SEMC (Safety and Environmental Management Committee) | SEMC is every six months | Regular 5 Day Review |
| 11.3.3 | The Contractor shall provide SE Assurance to Head BATCIS that all known BATCIS Delivery Team SE risks are reduced to either tolerable and ALARP or broadly acceptable in accord with the Safety, Health and Environmental Policy of the UK Secretary of State for Defence. As a minimum, the Contractor shall provide SE policy advice and opinion to: - The BATCIS portfolio of programmes and projects in SE matters (all BATCIS DT staff, including Management Team and Project Managers); - Customers, including MOD Centre and Front Line Commands (FLCs); - Users; - Suppliers ; - Other MOD Teams, including Land, Air and Maritime platform teams, requiring advice on BATCIS DT safety; and - Other reporting systems. NB this list is not exhaustive. | Monthly report | Monthly from contract award | Regular 5 Day Review |
| 11.3.4 | The Contractor shall provide SE Assurance to Head BATCIS that BATCIS Delivery Team SE processes conform to legislation and MOD policy. The Contractor shall, as a minimum provide SE policy recommendations and opinion to: - The BATCIS portfolio of programmes and projects in SE matters (all BATCIS DT staff, including Management Team and Project Managers); - Customers, including MOD Centre and FLCs; - Users; - Suppliers; - Other MOD Teams, including Land, Air and Maritime platform teams, requiring advice on BATCIS DT safety; - Other reporting systems; and - Liaison with MOD Safety Policy staff. NB this list is not exhaustive. | Monthly Report | Monthly from contract award | Regular 5 Day Review |
| 11.3.5 | The Contractor shall provide SE Subject Matter Expertise to support the LE TacCIS Network Technical Authority, and shall liaise with Network Technical Authority staff. This shall include any significant headlines in the Weekly Brief to ISS Dev-BATCIS-DEA AsstHd-Eng. | Weekly Brief | Weekly from contract award | Regular 5 Day Review |
| 11.3.6 | The Contractor shall write a Weekly Brief. Details will include, but are not limited to: - details of activities undertaken; - headlines from meetings; and - tasks completed. | Brief is produced for ISS Dev-BATCIS-DEA AsstHd-Eng | Weekly for contract duration |  |
| 11.3.7 | The Contractor shall provide General Safety & Environmental Support, to include as a minimum: - Through Life Support to maintain currency of SE artefacts and processes; - Stakeholder Management: - Attendance at relevant meetings to provide appropriate recommendations. - Liaison with Pan Defence Organisations and Defence OEMs: - Attend meetings as directed by ISS Dev-BATCIS-DEA AsstHd-Eng and provide appropriate recommendations as required. - Provide a mechanism to facilitate maintenance of knowledge, its organisation and capture and ensure its availability and accessibility for future: - Keep the BATCIS DT informed of activities and work undertaken: - Production of weekly written reports in an agreed format; - Provision of verbal briefs at weekly meetings as required by BATCIS; and - Produce other reports and briefs as appropriate. Format of reports to be agreed with BATCIS DT staff. - Make provision for the transfer of skills and knowledge: - Task completion through the provision of: - Verbal and written briefs; and - Coaching and mentoring of designated BATCIS/ MOD personnel. - Provide support to other SE areas of responsibility to ensure pan-programme and system coherence: - Task completion through the provision of: - Promulgation of own outputs to other SE areas for comment; - Peer review of other SE areas outputs; and - Provision of an ‘all-informed’ information stream. - Provide SE technical training advice, guidance to SE staff as required: - Task completion through the provision of: - Verbal comment and support at review meetings; - Formal comment on documents; and - Written reports. - Provide support, recommendations and comment on SE technical studies and tasks: - Task completion through the provision of: - Drafting of technical studies and tasks; - Verbal comment and support at review meetings; and - Formal comment on documents. - Complete mandatory activity as agreed: - Task completion through: - Completion of time recording as agreed, and - Completion of mandatory training and recording. - Provide a plan for succession and contingency: - Task completion through the provision of: - An options brief to provide succession options; and - Contingency for prolonged absence or departure from role. | Monthly report | In accordance with individual sub-programmes and projects | Regular 5 Day Review |
| 11.4 | Technical Trials Support. The Contractor shall support Technical Trials provisioning to the TacCIS Management Team for the BCIP System baseline. To include, as a minimum: - Provide technical provisioning on trials activities in respect of the TacCIS Legacy System to the BCIP Management Team and tasked Trials Organisations; - Provide planning provisioning to the Trials organisations tasked by BATCIS to conduct TacCIS BCIP trials in respect of Technical Trials Methodologies, Trials Programmes and Conduct of Technical Trials; and - Produce Technical Trials Reports in respect of TacCIS BCIP Trials activities: - Provide reports to TacCIS Management for Trials Planning. Format to be agreed with the Authority; - Attend Trials Planning meetings as required by the TacCIS Management Team; - Produce Trials Methodologies to meet the stated trials objectives in agreement with TacCIS; - Support the Trials Organisations tasked by BATCIS to conduct TacCIS Trials in respect of the production of Trials Scripts and Trials Programmes; - Assist the Trials Organisations in the planning and conduct of agreed TacCIS Trials, to achieve the stated objectives; - Produce the Trials Reports for each of the TacCIS trials conducted; and - Provide a monthly report to ISS Dev-BATCIS-TAC LSU3-PPM. Details to include activities undertaken, issues identified and resolution actions. Exact detail required and format of report to be agreed with ISS Dev-BATCIS-TAC LSU3-PPM. | Monthly report | In accordance with individual sub-programmes and projects | Regular 5 Day Review |
| 11.4.1 | The Contractor shall provide Technical Trials assistance to the BATCIS portfolio trials, including as a minimum: - Provide technical assistance on BATCIS Trials activities in respect of BCIP System Upgrades to the TacCIS Management Team and tasked Trials Organisations; - Provide planning input to the Trials organisations tasked by BATCIS to conduct Network trials in respect of Trials Methodologies & Programmes; - Produce Trials Reports in respect of all trial activities; - Provide recommendations to future trials governance; - Provide reports to TacCIS Management for Trials Planning. Format to be agreed with the Authority; - Attend BATCIS Trials Planning meetings as required BATCIS DT; - Produce Trials methodologies to meet the stated BATCIS trials objectives for each of the agreed trials; - Plan and conduct trials in respect of the production of trials scripts, methodology and trials programmes to achieve the objectives set by the Sponsor; - Produce Trials Reports for each of the BATCIS trials conducted. Timescale for report to be agreed at the Trials Planning Working Group meeting and with ISS Dev-BATCIS-TAC LSU3-PPM; and - Provide a monthly report to ISS Dev-BATCIS-TAC LSU3-PPM. Details to include activities undertaken, issues identified and resolution actions. Exact detail required and format of report to be agreed with ISS Dev-BATCIS-TAC LSU3-PPM. | Monthly report | In accordance with Individual sub-programmes and projects | Regular 5 Day Review |
| 11.4.2 | The Contractor shall supply Technical Assistance to BCIP Communications Management System (BCMS) upgrades including the following as a minimum. - Carry out a technical review of GD design and test documents covering system management and Bowman System aspects for BCIP and future capability release programmes. - Assess the implications of BCMS modifications and their impact on deployed systems management, as part of a defined BCIP system planning and monitoring process. - Report to the Authority any implications found during the assessment process and recommendation to resolve any potential issues. - Production of documentation in support of the assessment of agreed BCMS functionality. - Provide documented input to the planning and conduct of test and trials activities of agreed BCMS functionality. - Provide technical content to Reports relating to BCMS trials. - Provide a monthly report to ISS Dev-BATCIS-TAC LSU3-PPM. Details to include activities undertaken, issues identified and resolution actions. Exact detail required and format of report to be agreed with ISS Dev-BATCIS-TAC LSU3-PPM. | Monthly report | In accordance with Individual sub-programmes and projects | Regular 5 Day Review |
| 11.4.3 | The Contractor shall provide General Technical Trials Support, including as a minimum: - Make provision for the transfer of skills and knowledge. Task completion through the provision of: - Verbal and written briefs; and - Coaching and mentoring or designated BATCIS/ MOD personnel. - Provide support to other TSCs areas of responsibility to ensure pan-programme and system coherence. Task completion through the provision of: - Promulgation of own outputs to other TSCs for comment; - Peer review of other TSC outputs; and - Provision of an ‘all-informed’ information stream. - Provide trials related technical opinion, guidance and assurance in identifying priorities for technical studies and tasks. Comment on technical studies and tasks. Task completion through the provision of: - Drafting of technical studies and tasks; - Verbal comment and support at review meetings; - Formal comment on documents; and - Written reports. - Complete mandatory activity as agreed. Task completion through: - Completion of time recording as agreed; and - Completion of mandatory training and recording. - Provide a plan for succession and contingency. Task completion through the provision of: - An options brief to provide succession options; and - Contingency for prolonged absence or departure from role. | Monthly report | In accordance with individual sub-programmes and projects | Regular 5 Day Review |
| 11.5 | E3 Technical Support. The Contractor shall provide support for the Analysis of installation designs and provision of relevant certification for TacCIS equipment to current and future Land, Sea and Air platforms including as a minimum: - Assessment and analysis of: - Electromagnetic Compatibility (Safety and Performance); - Mutual Interference (Safety and Performance); - Power Supply Quality (Safety and Performance); - Electro-Static Discharge (Safety and Performance); and - Radio Hazards to: - Personnel (Safety); - Fuels and Flammable Atmospheres (Safety); and - Electro-Explosive Devices (Safety). - Electromagnetic Pulse Protection from: - Lightning (Safety and Performance); - Nuclear (Performance); and - TEMPEST (Security). - RF Spectrum Supportability and Clearance; and - Provide SME opinion to DE&S DTs regarding the above E3 matters concerning TacCIS. | Monthly report | In accordance with individual sub-programmes and projects | Regular 5 Day Review |
| 11.5.1 | The Contractor shall provide technical opinion regarding E3 for current and future projects and programmes across the BATCIS Portfolio including as a minimum: - Produce, manage and update BATCIS E3 policy; - Provide E3 input to requirements documentation; - Provide E3 input to control plan documentation; - Provide E3 assessment across the BATCIS portfolio for test strategies, test plans, test reports; - Provide input the associated accreditation Statements; and - For platform integration of BATCIS equipment, provide E3 assessment of: - Control Plans; - Test Strategies; - Test Plans; - Test Reports; - V&V Accreditation; and - Provide input to associated accreditation statements. - Current programmes and projects include: - AACR; - BCIP 5.6; - MORPHEUS; - TRINITY; - FEEC; - JCRVT; - EnHCDR; - Land Deployable Gateway; - PRR; - G2A; - TacSat; - FALCON; and - TCIS. | Monthly report | In accordance with individual sub-programmes and projects | Regular 5 Day Review |
| 11.5.2 | The Contractor shall maintain and update the BATCIS E3 Policy including assurance of conformance with current DEFSTAN and MILSTAN. The Contractor shall achieve approval, from the relevant approving authorities by: - Continuing the development of E3 processes, paying particular attention to: - Electromagnetic Integration elements of JSP 604; - Production and maintenance of E3 Safety and Process Control documents; and - Rationalising all existing associated documents to form a more mature coherent process. - Liaising with the relevant approving authorities to ratify the BATCIS E3 Policy. | Monthly report | In accordance with individual sub-programmes and projects | Regular 5 Day Review |
| 11.5.3 | The Contractor shall provide input to BATCIS portfolio documentation including but not limited to: - Issues Log, Risk Registers, Safety Cases: - Updates to relevant BATCIS portfolio documentation including but not limited to: - Issues Log; - Risk Registers; and - Safety Cases. - Produce a report, in a format to be agreed with ISS Dev-BATCIS-ISF SO2-Eng, which includes but is not limited to, details such as meetings attended, issues noted and work undertaken. - Provide E3 SME support and advice to Safety Panels, Committees and Working Groups; and - E3 SME support to LE TacCIS Platform Integration Working Group. Attend relevant meetings across the BATCIS portfolio to assist project staff in maintaining E3 compliance. | Report | Timescales to be agreed with ISS Dev BATCIS ISF SO2 Eng. Input to different documents will be required at varying frequencies Weekly, throughout contract Platform driven, likely to be monthly for each platform. To note frequency may increase to meet business needs | Regular 5 Day Review |
| 11.5.4 | The Contractor shall provide E3 SME in all future BATCIS portfolio procurement and upgrades. The Contractor shall review all appropriate documentation and dictate what E3 requirements are necessary to optimise the performance of all products procured. | Report | Throughout contract | Regular 5 Day Review |
| 11.5.5 | The Contractor shall provide General E3 Support, including as a minimum: - Liaison with Pan Defence Organisations and Defence OEMs: - Attend meetings as required and include feedback in weekly a report; and - Make provision for the transfer of skills and knowledge: - Task completion through the provision of: - Verbal and written briefs; and - Coaching and mentoring of designated BATCIS/ MOD personnel. - Provide support to other TSCs areas of responsibility to ensure pan-programme and system coherence: - Task completion through the provision of: - Promulgation of own outputs to other TSCs for comment; - Peer review of other TSC outputs; and - Provision of an ‘all-informed’ information stream. - Complete mandatory activity as agreed: - Task completion through: - Completion of time recording as agreed. - Completion of mandatory training and recording. - Provide a plan for succession and contingency: - Task completion through the provision of: - An options brief to provide succession options. - Contingency for prolonged absence or departure from role. | Report | Throughout contract | Regular 5 Day Review |
| 11.6 | Requirements Support. The Contractor shall provide support to the Management of the LE TacCIS Requirements including as a minimum: - Design and maintain the DOORS formal (requirements) modules and link modules and produce associated schema to ensure efficient and logical traceability of requirements, related development information, test and acceptance data for all LE TacCIS sub-programmes and projects; - Develop and enact processes to ensure a consistent set of requirements with Industry Partners throughout the life of the contracts; - Enact the update of the LE TacCIS DOORS modules; - Ensure LE TacCIS architectures are linked to the appropriate requirements (and Use Cases, etc.) in the DOORS modules; - Baseline all URD and SRD documents on a quarterly basis; and - Produce quarterly report reflecting any amendments/changes to the Requirements Baselines. | Monthly Report | Review requirements documentation every quarter | Regular 5 Day Review |
| 11.6.1 | The Contractor shall provide input to Requirements Assurance and Acceptance Process, as a minimum: - Testing and Acceptance event input with the provision of related documentation and, if required, attendance. - Ensure the traceability of test related data to the requirements. | Monthly report | In accordance with Individual sub-programmes and projects | Regular 5 Day Review |
| 11.6.2 | The Contractor shall provide input Requirements Change Control, including as a minimum: - Attend Change Control Board(s). Provide specialist technical input and secretarial support; - Produce minutes/RODs within a fortnight of any meeting attended; - Develop and maintain Change Request Logs; - Present changes to change Control Board (CCB) for approval; - Following CCB approval incorporate changes into the requirements sets within the DOORS database; and - Evaluate outputs from FLC and Dstl experimentation and the effect on the URD/ SRD. | Monthly report | In accordance with Individual sub-programmes and projects | Regular 5 Day Review |
| 11.6.3 | The Contractor shall provide requirements analysis/ database queries/ database exports, including as a minimum: - Perform database queries/ manipulations to enable gap analyses to be conducted and performance indicators to be ascertained. Rectify any issues as required; - Respond to BATCIS DT enquiries with information from the LE TacCIS requirements set (from within DOORS); - Database query output information provided in coherent format to relevant stakeholders; and - Provide exports of requirements database as full documents or as exerts as requested. | Monthly report | In accordance with Individual sub-programmes and projects | Regular 5 Day Review |
| 11.6.4 | The Contractor shall provide General Requirements Support, including as a minimum: - Provide a mechanism to facilitate maintenance of knowledge, its organisation and capture and ensure its availability and accessibility for future: - Keep the BATCIS DT informed of activities and work undertaken: - Production of monthly written reports in an agreed format; - Provision of verbal briefs at weekly meetings as required by BATCIS; and - Produce other reports and briefs as appropriate. - Make provision for the transfer of skills and knowledge. Task completion through the provision of: - Verbal and written briefs; and - Coaching and mentoring of designated BATCIS/ MOD personnel. - Provide support to other TSCs areas of responsibility to ensure pan-programme and system coherence. Task completion through the provision of: - Promulgation of own outputs to other TSCs for comment; - Peer review of other TSC outputs; and - Provision of an ‘all-informed’ information stream. - Provide technical input and direction in agreeing priorities for technical studies and tasks. Task completion through the provision of: - Provide input review meetings; - Formal comment on documents; and - Written reports to relevant stakeholder. - Provide input to assist with fulfilling requirements across the BATCIS portfolio. Task completion through the provision of: - Input to technical studies and tasks; - Verbal comment and support at review meetings; and - Formal comment on documents. - Complete mandatory activity as agreed. Task completion through: - Completion of time recording as agreed; and - Completion of mandatory training and recording. - Provide a plan for succession and contingency. Task completion through the provision of: - An options brief to provide succession options. - Contingency for prolonged absence or departure from role. | Monthly report | In accordance with Individual sub-programmes and projects | Regular 5 Day Review |