- Tactical Communications Information Systems.   The Tactical Communications Information Systems (TacCIS) team is responsible for the programme and project management of a range of in-service tactical CIS equipment’s and systems, together with providing logistics support and design services for tactical CIS equipment’s used in the Joint Land Environment.

Note: where reference is made to delivery “throughout the Contract” in the output date column, the Authority expects the Authority and the Contractor to the agree dates for delivery as tasks arise. Any tasks to address issues “as required” will also be undertaken on this basis.

| Serial ID | Description/ Deliverables | Outputs | Output date | Deliverable Review Timelines and Category of Deliverable |
| --- | --- | --- | --- | --- |
| 12.1 | Joint System Integration Body (JSIB) |  |  |  |
| 12.1.1 | JSIB Tasking Outputs. The Contractor shall provide technical support, opinion and guidance in specific areas of responsibility for FC BISA (v3.4 & v4.0), Watchkeeper and Makefast for the integration of these BISAs with BCIP 5.6. This will include for each BISA, as a minimum: - Facilitating and support to numerous technical workshops with stakeholders to ensure programmes are technically coherent; - Act in a technical custodian role throughout the SIRG process. Coordinate and chair SIRGs; - Facilitating and chairing numerous Pre Disposition Boards (PDBs) with stakeholders to agree severity and course of action required for ORs raised during testing; - Review & Agreement of System Integration (SI) test strategies, metrics; - Review & Agreement of SI programme schedule; - Ensure an agreed Test Plan is produced for Systems Integration; - Ensure an agreed Test Report is produced for SI and FSI; - Raise and actively progress Technical Issues & Risks; and - Provide technical support at design reviews, test reviews and on production of ICDs (Interface Control Documents) as required by the BISAs. | - Record of workshops conducted, to include stakeholder actions and agreements. - Stakeholder agreement on the maturity of the integrated product and eventually approval to Field. Record of SIRG meeting conducted through the SI programme. - An agreed position at the end of JSIB testing on the outstanding integration technical issues and the impact these have on the End User. - Deliver Endorsed Process improvements for JSIB Test Plan for each of the BISA - Endorsed process improvements with a JSIB Test Report for each of the BISAs. - Deliver reviewed and approved test plans as required by SIRG process and programme plan, - Deliver reviewed and approved test reports as required by SIRG process and programme plan, - Ensure timely risk reviews are held as required by BISA integration and that appropriate action is taken, - Monthly reports detailing the progress, issues and planned activities for each BISA. | - Minutes and reports to be produced as required for the duration of the contract, - Throughout the programme. - Sentencing meetings arranged and chaired as required by the integration programmes, - Throughout the programme. - Throughout the programme. - Test Plans to be produced for FC BISA V4 Q1 2019 in line with the midlife update of FC BISA. - Test reports to be produced for FC BISA and GBAD Q1 2019, - Risk and issue reports to be generated as required by the WK and MF BISA integrations, - Monthly Reports for the duration of the contract. | Regular 5 day Review |
| 12.1.2 | The Contractor shall provide Tech Support to BISA Trials: The Contractor shall provide a technical focal point within the JSIB for BISA involvement in trials. This will include BCIP 5.6 trials where BISA participation is required. Ensuring that where BISAs are involved on trials the BISAs involvement is appropriately scoped. | Test report delivered from the JSIB detailing the BISA involvement at the trials, including successes, failures and recommendations to AHQ. | Report to be produced at the end of each trial supported. | Regular 5 day Review |
| 12.1.3 | LE TacCIS BCIP 5.6 and EvO Interface. The Contractor shall provide a focal point within the JSIB team for technical developments on BCIP 5.6 and EvO including the associated impact on BISAs, in the following areas as a minimum: - API changes; - BCMS planning changes; - TI2; - ComBAT modularisation; and - Overall System Integration impact. The Contractor shall represent the JSIB at the following as a minimum: - BCIP Design Reviews; - Test Readiness Reviews; - RCPs and Technical Workshops; and - Provide technical support to the JSIB BATCIS PM. | - Propose activities to assess or de-risk the BCIP 5.6 / EVO changes that may have an impact on BISAs. - Report to the JSIB BATCIS PM (verbal or written as appropriate) on issues arising from the BCIP Technical meetings. | - Throughout the programme. - Throughout the programme. | Regular 5 day Review |
| 12.1.4 | The Contractor shall provide Supplementary tech support: GBAD BISA, CBRN, DTT in addition AJAX and LEAPP Integration with BCIP 5.6. Provide technical support to the Lead Relationship Manager for these BISAs as required, including deputising for the Lead when unavailable. This is in line with the detail provided in sub task 12.1.1. | As per the Output for sub task 12.1.1, but in support capacity as necessary, delivering advice and guidance. | As per the dates in sub task 12.1.1 | Regular 5 day Review |
| 12.1.5 | The Contractor shall provide LE TacCIS safety support to applications including as a minimum: - representing the JSIB at the LE TacCIS System Working Groups to ensure that potential BISA technical issues are raised, understood and responses communicated back the JSIB. | - Report to the JSIB BATCIS PM (verbal or written as appropriate) on issues arising from the LE TacCIS System WG that have an impact on BISAs. - Coherence Advice and technical support in line with DIAS assurance. | - Throughout the programme. - Throughout the programme. | Regular 5 day Review |
| 12.1.6 | The Contractor shall provide Support to the MTRC development and transition activity. | Produce technical advice and guidance for Integration and assurance of legacy applications and subsystems for the transition to the MTRC | Throughout the programme. | Regular 5 day Review |
| 12.1.7 | The Contractor shall support the Transition of BISA’s to the MORPHEUS EvO baseline. | Support workshops delivering advice and guidance on legacy interfaces, API’s | Throughout the programme. | Regular 5 day Review |
| 12.2 | Communications Management Summary of expertise required to Support the delivery of the BATCIS Programme: - Communications Management - System Planning - Application Hosting - Bowman Key Variable Management System (BKVMS) - MORPHEUS/EvO and BCIP 5.6 |  |  |  |
| 12.2.1 | Throughout the delivery of the Tasking Outputs, the Contractor shall deliver Technical reviews of GD’s responses in area of expertise, under the MORPHEUS/TacCIS portfolio. | Provide and deliver verbal and written SME technical analysis with formal comments on documents produced by GD and third party suppliers, as required. Weekly Report of Activity undertaken. | The Weekly Report should start at Contract Award and be written weekly thereafter. All other deliverables shall be delivered throughout the duration of the contract. | Regular 5 day Review |
| 12.2.2 | Throughout the delivery of the Tasking Outputs, the Contractor shall deliver Support design & readiness reviews (e.g. ATRR, RCP. For MORPHEUS/EvO support the SAFe Agile development process, Design Reviews, Assurance and Acceptance reviews, development Scrums, etc.), by attending meetings and formal review of and commenting on documents produced by GD or third parties in support of MORPHEUS. Where BCIP 5.6 elements form the basis of design elements for EvO/MORPHEUS provide expert level knowledge and technical support between both programmes to enhance delivery of future programmes (support should include but is not limited to identifying potential issues, lessons learned from successes and providing appropriate technical knowledge). | Provide technical analysis, SME opinion, and comments at review meetings. Formal comment on documents, as requested Develop and deliver meeting reports and reviews as required. Generation of backlog items as required. Weekly Report of activity undertaken. | The Weekly Report should start at Contract Award and be written weekly thereafter. All other deliverables shall be delivered throughout the duration of the contract. | Regular 5 day Review |
| 12.2.3 | Throughout the delivery of the Tasking Outputs, the Contractor shall review and support assurance work from the MORPHEUS Test and Reference Centre (MTRC) to ensure that elements of Vendor Independence will be achieved, to allow competition in future MORPHEUS spirals. | Provide technical analysis, SME opinion, and formal comments as required. Weekly Report of activity undertaken. | The Weekly Report should start at Contract Award and be written weekly thereafter. All other deliverables shall be delivered throughout the duration of the contract. | Regular 5 day Review |
| 12.2.4 | Throughout the delivery of the Tasking Outputs, the Contractor shall support the Tactical Architecture Forum (TAF) process through documentation review, issue resolution, etc. Throughout the delivery of the Tasking Outputs, the Contractor shall sponsor and support TAF changes into the MORPHEUS programme. | Provide technical analysis, SME opinion, and formal comments at review meetings as required. Develop and deliver formal review comments on TAF members’ input, by the TAF steering board, providing an assessment of impact on current MORPHEUS and EvO architectures as required. Weekly Report of activity undertaken. | The Weekly Report should start at Contract Award and be written weekly thereafter. All other deliverables shall be delivered throughout the duration of the contract. | Regular 5 day Review |
| 12.2.5 | Throughout the delivery of the Tasking Outputs, the Contractor shall Review and support assurance work from the EvO Transitional Partner (TP) against the contracted openness tests to ensure that elements of Openness will be achieved. | Provide technical analysis, SME opinion, and formal comments at review meetings as required. Develop and deliver written impact assessments for TP’s architecture element that have deemed, through external testing, to have failed the contracted openness test as required. Weekly Report of activity undertaken. | The Weekly Report should start at Contract Award and be written weekly thereafter. All other deliverables shall be delivered throughout the duration of the contract. | Regular 5 day Review |
| 12.2.6 | Throughout the delivery of the Tasking Outputs, the Contractor shall support the development of and review GDUK output on both backwards compatibility and interworking (EvO to BCIP 5.6) and EvO to external systems (such as external messaging systems), in particular for SysMan interworking, including BCIP deployments, NSoIT and TRINTY. | Throughout the delivery of the Tasking Outputs, the Contractor shall support the development of and review GDUK output on both backwards compatibility (EvO to BCIP 5.6) and EvO to external systems (such as external messaging systems), in particular for SysMan interworking. Weekly Report of activity undertaken. | The Weekly Report should start at Contract Award and be written weekly thereafter. All other deliverables shall be delivered throughout the duration of the contract. | Regular 5 day Review |
| 12.2.7 | Throughout the delivery of the Tasking Outputs, the Contractor shall support the development of the MORPHEUS and EvO Architecture, paying particular attention to the SysMan elements, their external interfaces, backwards compatibility and interworking with BCIP through the SAFe agile framework, using common areas of experience and expertise from the BCIP programme. | Attendance at technical review providing support, technical analysis, SME opinion, and formal comments to project scrums, Project Increments, formal reviews, design / architectural reviews, as part of the agile development process, feedback to higher value and release trains, as required Weekly Report of activity undertaken. | The Weekly Report should start at Contract Award and be written weekly thereafter. All other deliverables shall be delivered throughout the duration of the contract. | Regular 5 day Review |
| 12.2.8 | Throughout the delivery of the Tasking Outputs, the Contractor shall support the development of the EvO Design and System, with particular attention to the SysMan elements and their external interfaces, plus the use and evaluation of the use of legacy BCIP elements, through the SAFe agile framework, using common areas of experience and expertise from the BCIP programme. | Attendance at technical reviews, providing support, technical analysis, SME opinion, and formal comment to project scrums, backlogs, Project Increments, formal reviews, design / architectural reviews, as part of the agile development process, feedback to higher value and release trains, as required. Weekly Report of Activity undertaken. | The Weekly Report should start at Contract Award and be written weekly thereafter. All other deliverables shall be delivered throughout the duration of the contract. | Regular 5 day Review |
| 12.2.9 | Throughout the delivery of the Tasking Outputs, the Contractor shall design and witness testing and trials between MORPHEUS, BCIP 5.6, NSoIT and TRINITY (including, but not limited to FoT (First of Type)). | Develop and deliver testing and trials including FoT scenarios, and testing strategy, as required. Develop and deliver review analysis of results and issues, as required. Weekly Report of Activity undertaken. | The Weekly Report should start at Contract Award and be written weekly thereafter. All other deliverables shall be delivered throughout the duration of the contract. | Regular 5 day Review |
| 12.2.10 | Throughout the delivery of the Tasking Outputs, the Contractor shall support development of future Capability Releases and their coherence to the current design/architecture. | Attendance at technical review meetings providing support, technical analysis, SME opinion, and formal comments. | The Weekly Report should start at Contract Award and be written weekly thereafter. All other deliverables shall be delivered throughout the duration of the contract. | Regular 5 day Review |
| 12.2.11 | Throughout the delivery of the Tasking Outputs, the Contractor shall support of BCIP 5.6 and other areas of the TacCIS portfolio through response to GDUK’s formal and informal output in the areas of SysMan and overall system coherence. The TacCIS portfolio currently consists of: JCRVT MMR MAKEFAST TRINITY LDG FEEC Cadet Radio This portfolio will change as the network bearers layer fully develops within BATCIS DT. | Attendance at BCIP 5.6 development meetings (including BCMS, BKVMS), trials and faults. Delivery of reports on BCIP 5.6 development (including BCMS, BKVMS), trials and faults. Other areas on the TacCIS portfolio, as required. Weekly Report of Activity undertaken. | The Weekly Report should start at Contract Award and be written weekly thereafter. All other deliverables shall be delivered throughout the duration of the contract. | Regular 5 day Review |
| 12.2.12 | Throughout the delivery of the Tasking Outputs, the Contractor shall assure the delivery of capability in specific areas of responsibility against endorsed requirements | Attend and SME technical monitoring of verification, validation and acceptance activities and events, as required. Delivery of draft compliance statements against JSP604 policy on behalf of the Project Manager, as required. Weekly Report of Activity undertaken. | The Weekly Report should start at Contract Award and be written weekly thereafter. All other deliverables shall be delivered throughout the duration of the contract. | Regular 5 day Review |
| 12.2.13 | Throughout the delivery of the Tasking Outputs, the Contractor shall support to the MORPHEUS Chief Engineer: Throughout the delivery of the Tasking Outputs, the Contractor shall analyse system performance and functional characteristics to identify and eliminate issues from BCIP/MORPHEUS EVO releases throughout Assessment Phase 2 (AP2). | Produce and deliver system performance and functional evaluations/reports, as required. Weekly Report of Activity undertaken. | The Weekly Report should start at Contract Award and be written weekly thereafter. All other deliverables shall be delivered throughout the duration of the contract. | Regular 5 day Review |
| 12.3 | Network and Bearers Management: Summary of expertise required to Support the delivery of the BATCIS Programme: - BCIP 5.6 Lead architect - TI-2 and BCIP Network Layer - Time Synchronisation - Application Hosting - Application and System Patching - BCIP Bearer Layer - VHF Bandwidth Optimisations - Situational Awareness Tagged on Voice (SAToV) - Land Deployable Gateway - JSP604 Assurance |  |  |  |
| 12.3.1 General Support | Throughout the delivery of the Tasking Outputs, the Contractor shall deliver provide technical opinion and guidance in specific areas of expertise: - Provide and deliver verbal and written SME technical briefs as required; - SME attendance at related meetings and review; - Deliver Technical reviews and formally comment on documentation and responses; - Witness, report and provide governance of trialling, testing, verification, acceptance and evaluation activities. | Weekly Report of Activity undertaken | Starting at Contract Award and weekly thereafter. | Regular 5 day Review |
| 12.3.2 BCIP 5.6 Support | Throughout the delivery of the Tasking Outputs, the Contractor shall support design, readiness reviews and milestone specific activities, for BCIP 5.6 which include but are not limited to: - Acceptance documents (including but not limited to RABs, TSBs, Networks and Bearers acceptance evidence), - ATRRs. - RCPs. - Various build reviews. - JSSBs. - Monthly programme reviews. For each of the above milestones SMEs will be required to: attend reviews, milestone events and related meetings providing technical analysis, SME opinion, and comments; - Formal SME technical review of related documentation in agreed timeframe; and - Deliver written technical SME comments provided on related documentation. Throughout the delivery of the Tasking Outputs, the Contractor shall support the System Integration and Acceptance activities in areas of responsibility and shall: - Provide technical input to ensure the correct sentencing of bugs raised from Regression, Performance & Characterisation (P&C), Acceptance or Trial activities in area of responsibility at JSSBs. - Review of Contractor and Sub Contractor test evidence supporting requirements and provide advice to the delivery team on its acceptability at the RABs. - Identify non-compliances against requirements in area or responsibility and suggest potential trades for considerations by the Authority that would maximise benefit for the User but carries low implementation risk. - Identify weaknesses in the test evidence provided and recommend additional testing required to support sign-off - Review Regression and P&C test data to identify any drops in performance or gaps in functionality against the previous BCIP baseline which may enable trade space against the golden requirement. Throughout the delivery of the Tasking Outputs, the Contractor shall support the design and preparation activities, conducting reviews of the BCIP 5.6 tests, trials and trials reports, contributing in areas of expertise: - Mobility Trial - System Trial Provide technical support to the JSIB project BISA integration activities. Such support will include but is not limited to: - Diagnosing system of system issues. - Providing options for resolution of issues. - Drafting tasks for implementation of agreed solutions. The Contractor shall support the delivery of compliance statements against JSP604 policy, including: - Reviewing existing compliance statements to identify areas of change due to new or updated capability in BCIP5.6. - Drafting required changes to the compliance statements were required. | Weekly Report of Activity undertaken Provision of formal SME comments against the data packs for each milestone. Draft DS tasks where required. JSP604 compliance statements. | Starting at Contract Award and weekly thereafter, completing when BCIP 5.6 closes out. As required against the events and milestones. As required to address issues if and when they arise. October 2018 | Regular 5 day Review |
| 12.3.3 Support to design services BCIP 5.6 Transition to In-Service Support | Throughout the delivery of design services (DS) Tasking Outputs, the Contractor shall assure the delivery of capability in specific areas of expertise against endorsed requirements: - Identify issues and propose candidate DS tasks. - Scope and complete TF1 forms. - Review TF2 supplier responses - Review progress and outputs of active DS tasks - Manage the technical elements of active DS tasks - Attend monthly DS progress meetings The Contractor shall support the BCIP5.6 Transition to In-Service and into the support domain within BATCIS by: - Providing advice and guidance to the team placing the new Legacy Support Programme contract to ensure the scope of the contract covers the support that is required. - Provide support to obsolescence management across the TacCIS portfolio - Review all the open Priority 4 / Priority 5 bugs in areas of responsibility and prioritise on the basis of the highest end User benefit for lowest technical risk of implementation to help ensure the maximum benefit is extracted from the Core subcontractor teams in area of responsibility. - Produce a suggested development roadmap for Customer review to ensure sound development options are explored with the Requirements and PM communities. This should identify opportunities and options for bug fixes and enhancements against a BCIP patching schedule. | Weekly Report of Activity undertaken Provision of a Networks and Bearers Development roadmap | Starting at Contract Award and weekly thereafter. No later than end of November 2018 | Regular 5 day Review |
| 12.3.4 Support to TacCIS portfolio | Throughout the delivery of the Tasking Outputs, the Contractor shall support the TacCIS portfolio by carrying out the following activities in relation to their specific areas of expertise: - Provide and deliver verbal and written SME technical briefs as required; - SME attendance at related meetings and review; - Deliver Technical reviews and formally comment on documentation and responses; - Witness, report and provide governance of trialling, testing, verification, acceptance and evaluation activities; - Identify and support the management of dependencies between the layers of the portfolio which BATCIS deliver. - Provide input and suggestions to the future TacCIS technology roadmap as required - Review technical supplier responses including SoWs, MDALs and Plans identifying technical risks, omissions, or false assumptions / dependencies that will lead to the transfer of technical risk onto the Authority prior to Contract Award - Support the preparation of an acquisition strategy for the bearer layer across the TacCIS portfolio. The TacCIS portfolio currently consists of: - JCRVT - MMR - MAKEFAST - TRINITY - LDG - FEEC - Cadet Radio This portfolio will change as the network bearers layer fully develops within BATCIS DT. | Weekly Report of Activity undertaken | Starting at Contract Award and weekly thereafter. | Regular 5 day Review |
| 12.3.5 Support to MORPHEUS | - Throughout the delivery of the Tasking Outputs, the Contractor shall act as the Lead Subject Matter Expert to MORPHEUS providing, as a minimum support to: - MORPHEUS Bearers and Networks Layers - Technical continuity – BCIP 5.6 to MORPHEUS, covering those areas common between the two programmes: - Development and delivery of Weekly Report of Activity undertakens detailing project management tasks which are on-going and completed; - Verbal and written Technical SME briefs as required; - Technical SME attendance at related meetings and reviews (output to be summarised in Weekly Report of Activity undertaken when meetings have occurred); - Development and delivery of Technical SME written observations on documents and other supplier outputs as required. - Provide continuity for delivering future large complex engineering programmes using lessons learned from BCIP 5.6 - Where BCIP 5.6 elements form the basis of design elements for EvO/MORPHEUS provide expert level knowledge and technical support between both programmes to enhance delivery of future programmes (support should include but is not limited to identifying potential issues, lessons learned from successes and providing appropriate technical knowledge). | Weekly Report of Activity undertaken | Starting at Contract Award and weekly thereafter. | Regular 5 day Review |
| 12.4 | Trials & Acceptance Management Summary of expertise required to Support the delivery of the BATCIS Programme: - System management - Trials and evaluation - Acceptance - Training - Geographical Information System (GIS) |  |  |  |
| 12.4.1 General Support | Throughout the delivery of the Tasking Outputs, the Contractor shall deliver provide technical opinion and guidance in specific areas of expertise: - Provide and deliver verbal and written SME technical briefs as required; - SME attendance at related meetings and review; - Deliver Technical reviews and formally comment on documentation and responses; - Provide technical provisioning on trials activities; - Provide planning provisioning to the Trials organisations tasked by MOD to conduct trials in respect of Technical Trials Methodologies, Trials Programmes and Conduct of Technical Trials. - Witness, report and provide governance of trialling, testing, verification, acceptance and evaluation activities; | Weekly Report of Activity undertaken | Starting at Contract Award and weekly thereafter. | Regular 5 day Review |
| 12.4.2 BCIP 5.6 Support | Throughout the delivery of the Tasking Outputs, the Contractor shall support design, readiness reviews and milestone specific activities, for BCIP 5.6 which include but are not limited to: - Acceptance documents (including but not limited to RABs, TSBs, training and system management acceptance evidence), - ATRRs; - RCPs; - Various build reviews; - JSSBs; - RABs; - Monthly programme reviews For each of the above milestones SMEs will be required to: SME attendance at reviews, milestone events and related meetings providing technical analysis, SME opinion, and comments; - Formal SME technical review of related documentation in agreed timeframe; and - Deliver written technical SME comments provided on related documentation, Throughout the delivery of the Tasking Outputs, the Contractor shall: - Provide technical provisioning on trials activities. - Provide planning provisioning to the Trials organisations tasked by BATCIS to conduct TacCIS BCIP trials in respect of Technical Trials Methodologies, Trials Programmes and Conduct of Technical Trials. - Produce technical Trials Reports in respect of TacCIS BCIP Trials activities. Provide technical support to the JSIB project BISA integration activities. Such support will include but is not limited to: - Diagnosing system of system issues - Providing options for resolution - Drafting tasks for implementation of agreed solutions - Deliver compliance statements against JSP604 policy | Weekly Report of Activity undertaken | Starting at Contract Award and weekly thereafter, completing when BCIP 5.6 closes out. | Regular 5 day Review |
| 12.4.3 Support to design services BCIP 5.6 Transition to In-Service Support | Throughout the delivery Tasking Outputs, the Contractor shall assure the delivery of design services (DS) capability in relation to specific areas of expertise against endorsed requirements: - Identify issues and propose candidate DS tasks. - Scope and complete TF1 forms. - Review TF2 supplier responses - Review progress and outputs of active DS tasks - Manage the technical elements of active DS tasks - Attend monthly DS progress meetings Manage the transition of BCIP5.6 into the support domain within BATCIS Provide advice and guidance to the team placing the new Legacy Support Programme contract. Provide support to obsolescence management across the TacCIS portfolio | Weekly Report of Activity undertaken | Starting at Contract Award and weekly thereafter. | Regular 5 day Review |
| 12.4.4 Support to TacCIS portfolio | Throughout the delivery of the Tasking Outputs, the Contractor shall support the TacCIS portfolio by carrying out the following activities in relation to their specific areas of expertise: - Provide and deliver verbal and written SME technical briefs as required; - SME attendance at related meetings and review; - Deliver Technical reviews and formally comment on documentation and responses; - Provide technical provisioning on trials activities; - Provide planning provisioning to the Trials organisations tasked by MOD to conduct trials in respect of Technical Trials Methodologies, Trials Programmes and Conduct of Technical Trials; - Provide advice on the delivery of training; - Witness, report and provide governance of trialling, testing, verification, acceptance and evaluation activities; - Identify and support the management of dependencies between the layers of the portfolio which BATCIS deliver. The TacCIS portfolio currently consists of: - JCRVT - MMR - MAKEFAST - TRINITY - LDG - FEEC - Cadet Radio This portfolio will change as the network bearers layer fully develops within BATCIS DT. | Weekly Report of Activity undertaken | Starting at Contract Award and weekly thereafter. | Regular 5 day Review |
| 12.4.5 Support to MORPHEUS | Throughout the delivery of the Tasking Outputs, the Contractor shall act as the Lead Subject Matter Expert to MORPHEUS providing, as a minimum support to: - MORPHEUS trials and acceptance. - Technical continuity – BCIP 5.6 to MORPHEUS, covering those areas common between the two programmes: - Development and delivery of Weekly Report of Activity undertakens detailing project management tasks which are on-going and completed; - Verbal and written Technical SME briefs as required; - Technical SME attendance at related meetings and reviews (output to be summarised in Weekly Report of Activity undertaken when meetings have occurred); and - Development and delivery of Technical SME written observations on documents and other supplier outputs as required. - Provide continuity for delivering future large complex engineering programmes using lessons learned from BCIP 5.6 - Provide technical advice on the EvO/MORPHEUS Test and Acceptance Plans; - Where BCIP 5.6 elements form the basis of design elements for EvO/MORPHEUS provide expert level knowledge and technical support between both programmes to enhance delivery of future programmes (support should include but is not limited to identifying potential issues, lessons learned from successes and providing appropriate technical knowledge). | Weekly Report of Activity undertaken | Starting at Contract Award and weekly thereafter. | Regular 5 day Review |
| 12.5 | Computing Hardware and Infrastructure Integration Management Summary of expertise required to Support the delivery of the BATCIS Programme: - BCIP Hardware – Design, Development and Delivery - BCIP Operating Systems and Software Build Integration - Platform Integration - Land, Air and Maritime environments - Human Factors Integration – Programme Level Governance - Whole Life Cost and Through Life Management - Programme Level Governance |  |  |  |
| 12.5.1 General Support | Throughout the delivery of the Tasking Outputs, the Contractor shall deliver provide technical opinion and guidance in specific areas of expertise: - Provide and deliver verbal and written SME technical briefs as required; - SME attendance at related meetings and review; - Deliver Technical reviews and formally comment on documentation and responses; Witness, report and provide governance of trialling, testing, verification, acceptance and evaluation activities. | Weekly Report of Activity undertaken | Starting at Contract Award and weekly thereafter. | Regular 5-Day Review |
| 12.5.2 BCIP 5.6 Support | Throughout the delivery of the Tasking Outputs, the Contractor shall support design, readiness reviews and milestone specific activities, for BCIP 5.6 which include but are not limited to: - Acceptance documents (including but not limited to RABs, TSBs, Networks and Bearers acceptance evidence, - ATRRs; - RCPs; - Build Reviews; - JSSBs; - Working Groups, including CIWGs; - TLMs; - Programme Reviews; - Readiness Reviews; - Design Reviews; For each of the above milestones SMEs will be required to: - Attend reviews, milestone events and related meetings providing technical analysis, SME opinion and comments; - Formal SME technical review of related documentation in agreed timeframe; Deliver written technical SME comments provided on related documentation. | Weekly Report of Activity undertaken | Starting at Contract Award and weekly thereafter, completing when BCIP 5.6 closes out. | Regular 5-Day Review |
| 12.5.3 Support to BCIP5.6 Test and Trial | Throughout the delivery of the Tasking Outputs, the Contractor shall support the design and preparation activities, conducting reviews of the BCIP 5.6 tests, trials and trials reports, contributing in areas of expertise: Mobility Trial; System Trial. | Weekly Report of Activity undertaken | Starting at Contract Award and weekly thereafter. | Regular 5-Day Review |
| 12.5.4 Support to JSIB | Provide technical support to the JSIB project BISA integration activities. Such support will include but is not limited to: - Diagnosing system of system issues; - Providing options for resolution; - Drafting tasks for implementation of agreed solutions. | Weekly Report of Activity undertaken | Starting at Contract Award and weekly thereafter. | Regular 5-Day Review |
| 12.5.5 Support to Design Services | Throughout the delivery of design services (DS) Tasking Outputs, the Contractor shall assure the delivery of capability in specific areas of responsibility against endorsed requirements: - Identify issues and propose candidate DS tasks; - Scope and complete TF1 forms; - Review TF2 supplier responses; - Review progress and outputs of active DS Tasks; - Manage the technical and programmatic elements of active DS Tasks; - Attend monthly DS progress meetings and DSCWGs. | Weekly Report of Activity undertaken | Starting at Contract Award and weekly thereafter. | Regular 5-Day Review |
| 12.5.6 Support to In-Service Baselines | Throughout the delivery of the Tasking Outputs, the Contractor shall support the Transition of BCIP5.6 to In-Service Support: - Contribute to the management of BCIP5.6’s transition into the support domain within BATCIS; - Provide advice and guidance to the team placing the new Legacy Support Programme contract; - Support the Evaluation of In-Service BCIP Baselines; - Provide support to obsolescence management across the TacCIS portfolio. | Weekly Report of Activity undertaken | Starting at Contract Award and weekly thereafter. | Regular 5-Day Review |
| 12.5.7 Support to TacCIS Portfolio | Throughout the delivery of the Tasking Outputs, the Contractor shall support the TacCIS portfolio by carrying out the following activities in relation to their specific areas of expertise: - Provide and deliver verbal and written SME technical briefs as required; - SME attendance at related meetings and review; - Deliver Technical reviews and formally comment on documentation and responses; - Witness, report and provide governance of trialling, testing, verification, acceptance and evaluation activities; - Identify and support the management of dependencies between the layers of the portfolio which BATCIS deliver. The TacCIS portfolio currently consists of: - BCIP - JCRVT - MMR - MAKEFAST - TRINITY - LDG - FEEC - Cadet Radio (Note: This portfolio will change as the network bearers layer fully develops within BATCIS DT) | Weekly Report of Activity undertaken | Starting at Contract Award and weekly thereafter. | Regular 5-Day Review |
| 12.5.8 Support to MORPHEUS | Throughout the delivery of the Tasking Outputs, the Contractor shall act as the Lead Subject Matter Expert to MORPHEUS providing, as a minimum support to: - MORPHEUS Computing Hardware and Infrastructure Integration Management - Technical continuity – BCIP 5.6 to MORPHEUS, covering those areas common between the two programmes: - Development and delivery of Weekly Report of Activity undertakens detailing project management tasks which are on-going and completed; - Verbal and written Technical SME briefs as required; - Technical SME attendance at related meetings and reviews (output to be summarised in Weekly Report of Activity undertaken when meetings have occurred); and - Development and delivery of Technical SME written observations on documents and other supplier outputs as required. - Provide continuity for delivering future large complex engineering programmes using lessons learned from BCIP 5.6 - Where BCIP 5.6 elements form the basis of design elements for EvO/MORPHEUS provide expert level knowledge and technical support between both programmes to enhance delivery of future programmes (support should include but is not limited to identifying potential issues, lessons learned from successes and providing appropriate technical knowledge). | Weekly Report of Activity undertaken | Starting at Contract Award and weekly thereafter. | Regular 5-Day Review |
| 12.6 | Applications Layer (including Battlespace Management Applications), AJAX Alignment and Gateways Summary of expertise required to Support the delivery of the BATCIS Programme: - Battlespace management - AJAX alignment |  |  |  |
| 12.6.1 General Support | Throughout the delivery of the Tasking Outputs, the Contractor shall deliver and provide technical opinion and guidance in specific areas of expertise and shall: - Provide and deliver verbal and written SME technical briefs as required; - SME attendance at related meetings and reviews; - Deliver Technical reviews and formally comment on documentation and responses; - Witness, report and provide governance of trialling, testing, verification, acceptance and evaluation activities; - Support User workshops to advise on the changes and areas of new functionality to the BMA since BCIP 5.5 to ensure the application is exploited to its full potential and suggest how these may impact existing SoPs. - Provide technical SME attendance and BATCIS representation at the UK Symbology Working Group and deliver written reports feeding back from or into the meeting as required; provide advice to BATCIS in areas of policy change or uplifts to the ratified APP 6 standard; - Be the Technical SME point of liaison to assist the development, integration and test of Land Environment Message Set (LEMS) version 4 into the BCIP Baseline. Scrutinise the format of the LEMS 4 message set to ensure it is compatible across the BATCIS Portfolio. - Support BATCIS at ISS workshops in area of expertise such as Chat and Tracks Provide advice on the terms and conditions on any software licences in own area of expertise and their acceptability from a technical perspective | Weekly Report of Activity undertaken | Starting at Contract Award and weekly thereafter. | Regular 5 day Review |
| 12.6.2 BCIP 5.6 Support | Throughout the delivery of the Tasking Outputs, the Contractor shall support design, readiness reviews and milestone specific activities, for BCIP 5.6 which include but are not limited to: - ATRRs; - RCPs; - Build reviews; - Monthly programme reviews - AJAX Quadlat meetings - MAKEFAST GIS Integration Progress meetings - LDG Progress Meetings For each of the above milestones SMEs will be required to attend milestone events and related meetings providing technical analysis, SME opinion and comments including; - Formal SME technical review of related documentation such as test reports, data packs and relevant subcontractor documentation in agreed timeframe; and - The identification of any technical issues, risks or dependencies in own area or pan-system along with proposed mitigation activities Throughout the delivery of the Tasking Outputs, the Contractor shall support the System Integration, Acceptance and trial activities in areas of expertise and shall: - Provide technical input to ensure the correct sentencing of bugs raised from Regression, P&C, Acceptance or Trial activities in area of responsibility at JSSBs - Review of Contractor and Sub Contractor test evidence supporting requirements and provide advice to the delivery team on its acceptability at the RABs - Identify non-compliances against requirements in area or responsibility and suggest potential trades for considerations by the Authority that would maximise benefit for the User but carries low implementation risk. - Identify weaknesses in the test evidence provided and recommend additional testing required to support sign-off - Review Regression and Performance & Characterisation (P&C) test data to identify any drops in performance or gaps in functionality against the previous BCIP baseline which may enable trade space against the golden requirement - Provide technical support and be the BATCIS technical PoC for the AJAX alignment activities, including the review of AJAX design documentation, test scripts and sentencing of bugs found during the GDLS led System Integration and acceptance activities. - Provide technical support to those areas of the LDG gateway that are enabled by the BMA - Support the scoping, execution and review of the trials report for the Mobility Trial - Support the scoping, execution and review of the trials report for the System Trial The SME shall provide technical support to the JSIB BISA integration activities. This support shall include but is not limited to: - Diagnosing system of system issues to determine if the bugs lie on the BCIP or BISA side - Provide options for resolution - Provide technical input to ensure the appropriate sentencing of JSIB bugs - Draft tasks for implementation of agreed solutions - Provide Technical Support to MAKEFAST for GIS Integration and longer terms support activities - The SME shall conduct a review of all bugs in area of expertise that have been tagged with a training impact and highlight those to BATCIS RM that may have an impact on existing SoPs The SME shall deliver compliance statements against JSP604 policy for their areas of responsibility. | Weekly Report of Activity undertaken | Starting at Contract Award and weekly thereafter, completing when BCIP 5.6 closes out. | Regular 5 day Review |
| 12.6.3 Support to design services BCIP 5.6 Transition to In-Service Support | Throughout the delivery of Design Services (DS) Tasking Outputs, the Contractor shall assure the delivery of capability in specific areas of expertise against endorsed requirements. This support shall include but not be limited to: - Identify issues and propose candidate DS tasks. - Scope and complete TF1 forms. - Review TF2 supplier responses - Review progress and outputs of active DS tasks - Manage the technical elements of active DS tasks - Attend monthly DS progress meetings The SME shall support the BCIP5.6 Transition to In-Service and into the support domain within BATCIS by: - Providing advice and guidance to the team placing the new Legacy Support Programme contract to ensure the scope of the contract covers the support that is required - Provide support to obsolescence management across the TacCIS portfolio - Review all the open Priority 4/Priority 5 bugs in areas of responsibility and prioritise on the basis of the highest end User benefit for lowest technical risk of implementation to help ensure the maximum benefit is extracted from the Core subcontractor teams in area of responsibility - Produce a suggested development roadmap for Customer review to ensure sound development options are explored with the Requirements and PM communities. | Weekly Report of Activity undertaken | Starting at Contract Award and weekly thereafter. | Regular 5 day Review |
| 12.6.4 Support to TacCIS portfolio | Throughout the delivery of the Tasking Outputs, the Contractor shall support the TacCIS portfolio by carrying out the following activities in relation to their specific areas of expertise: - Provide and deliver verbal and written SME technical briefs as required; - SME attendance at related meetings and reviews such as the monthly DSP meetings; - Deliver Technical reviews and formally comment on documentation and responses; - Identify and advise on emerging technical risks and issues both within individual TacCIS projects and across the TacCIS portfolio and suggest effective mitigations - Provide input and suggestions to the future TacCIS technology roadmap as required - Review technical supplier responses including SoWs, MDALs and Plans identifying technical risks, omissions, or false assumptions / dependencies that will lead to the transfer of technical risk onto the Authority prior to Contract Award - Witness, report and provide governance of trialling, testing, verification, acceptance and evaluation activities; - Identify and support the management of dependencies between the layers of the portfolio which BATCIS deliver. The TacCIS portfolio currently consists of but will change as the networks and bearers layer fully develops within BATCI S DT: JCRVT MMR MAKEFAST TRINITY LDG FEEC Cadet Radio | Weekly Report of Activity undertaken | Starting at Contract Award and weekly thereafter. | Regular 5 day Review |
| 12.6.5 Support to MORPHEUS | - Throughout the delivery of the Tasking Outputs, the Contractor shall act as the Lead Subject Matter Expert to MORPHEUS providing, as a minimum support to: - Technical continuity from BCIP 5.6 to MORPHEUS, covering those areas common between the two programmes: - Provide comments on all BMA supplied technical documentation, identifying areas of risk or shortfalls, omissions in capability of the proposed design - Feed in lessons learnt from the BCIP 5.6 BMA development in the EvO BMA Development - Identify through knowledge of BCIP 5.6 technical risks, issues or oversight as a result of the fragmentation of the BMA, particularly in the areas of database management, training system interfaces, vehicle interfaces or gateways - Review outputs from the Human Factors data packs that are produced and provide feedback on prototype designs to help ensure the design facilitates ease of Use and increased tempo for Key User BMA work flows - Where BCIP 5.6 elements form the basis of design elements for EvO/MORPHEUS provide expert level knowledge and technical support between both programmes to enhance delivery of future programmes (support should include but is not limited to identifying potential issues, lessons learned from successes and providing appropriate technical knowledge). - Provide advice to the EvO BMA team on areas of BMA that are heavily exploited by the User or need improving to help ensure development effort is focused on those areas - Provide advice on the most complex areas of the BMA development activities to ensure that they are prioritise to be worked early in the development process - Provide verbal and written Technical SME briefs as required; - Provide technical SME attendance at related meetings and reviews (output to be summarised in Weekly Report of Activity undertaken when meetings have occurred) | Weekly Report of Activity undertaken | Starting at Contract Award and weekly thereafter. | Regular 5 day Review |
| 12.7 | System Integration & Test Management Summary of expertise required to Support the delivery of the BATCIS Programme: - System integration and acceptance - Trials - Training |  |  |  |
| 12.7.1 General Support | Throughout the delivery of the Tasking Outputs, the Contractor shall deliver provide technical opinion and guidance in specific areas of expertise: - Provide and deliver verbal and written SME technical briefs as required; - SME attendance at related meetings and review; - Deliver Technical reviews and formally comment on documentation and responses; - Witness, report and provide governance of trialling, testing, verification, acceptance and evaluation activities; | Weekly Report of Activity undertaken | Starting at Contract Award and weekly thereafter. | Regular 5 day Review |
| 12.7.2 BCIP 5.6 Support | Throughout the delivery of the Tasking Outputs, the Contractor shall support design, readiness reviews and milestone specific activities, for BCIP 5.6 which include but are not limited to: - Acceptance documents (including but not limited to RABs, TSBs, System Acceptance activities). - ATRRs; - RCPs; - Various build reviews; - JSSBs. - ISTRBs - IRRs - System Integration Meetings - System Level Performance testing - Regression Testing and Reviews. - Witnessing Test events. - Monthly programme reviews - Management of military personnel working on BCIP 5.6 at General Dynamics. - Planned test Schedules. For each of the above milestones SMEs will be required to: attend reviews, milestone events and related meetings providing technical analysis, SME opinion, and comments; - Formal SME technical review of related documentation in agreed timeframe; and - Deliver written technical SME comments provided on related documentation, Throughout the delivery of the Tasking Outputs, the Contractor shall support the design and preparation activities, conducting reviews of the BCIP 5.6 tests, trials and trials reports, contributing in areas of expertise: - Mobility Trial - System Trial Provide technical support to the JSIB project BISA integration activities. Such support will include but is not limited to: - Diagnosing system of system issues - Providing options for resolution - Drafting tasks for implementation of agreed solutions - Deliver compliance statements against JSP604 policy | Weekly Report of Activity undertaken | Starting at Contract Award and weekly thereafter, completing when BCIP 5.6 closes out. | Regular 5 day Review |
| 12.7.3 Support to design services | Throughout the delivery of design services (DS) Tasking Outputs, the Contractor shall assure the delivery of capability in specific areas of expertise against endorsed requirements: - Identify issues and propose candidate DS tasks. - Scope and complete TF1 forms. - Review TF2 supplier responses - Review progress and outputs of active DS tasks - Manage the technical elements of active DS tasks - Attend monthly DS progress meetings Manage the transition of BCIP5.6 into the support domain within BATCIS Provide advice and guidance to the team placing the new Legacy Support Programme contract. Provide support to obsolescence management across the TacCIS portfolio | Weekly Report of Activity undertaken | Starting at Contract Award and weekly thereafter. | Regular 5 day Review |
| 12.7.4 Support to TacCIS portfolio | Throughout the delivery of the Tasking Outputs, the Contractor shall support the TacCIS portfolio by carrying out the following activities in relation to their specific areas of: - Provide and deliver verbal and written SME technical briefs as required; - SME attendance at related meetings and review; - Deliver Technical reviews and formally comment on documentation and responses; - Witness, report and provide governance of trialling, testing, verification, acceptance and evaluation activities; - Identify and support the management of dependencies between the layers of the portfolio which BATCIS deliver. The TacCIS portfolio currently consists of: JCRVT MMR MAKEFAST TRINITY LDG FEEC Cadet Radio New ANR Headsets This portfolio will change as the network bearers layer fully develops within BATCIS DT. | Weekly Report of Activity undertaken | Starting at Contract Award and weekly thereafter. | Regular 5 day Review |
| 12.7.5 Support to MORPHEUS | Throughout the delivery of the Tasking Outputs, the Contractor shall act as the Lead Subject Matter Expert to MORPHEUS providing, as a minimum support to: - MORPHEUS System Integration & Acceptance - Technical continuity – BCIP 5.6 to MORPHEUS, covering those areas common between the two programmes: - Development and delivery of Weekly Report of Activity undertakens detailing project management tasks which are on-going and completed; - Verbal and written Technical SME briefs as required; - Technical SME attendance at related meetings and reviews (output to be summarised in Weekly Report of Activity undertaken when meetings have occurred); and - Development and delivery of Technical SME written observations on documents and other supplier outputs as required. - Provide continuity for delivering future large complex engineering programmes using lessons learned from BCIP 5.6 - Where BCIP 5.6 elements form the basis of design elements for EvO/MORPHEUS provide expert level knowledge and technical support between both programmes to enhance delivery of future programmes (support should include but is not limited to identifying potential issues, lessons learned from successes and providing appropriate technical knowledge). - OSI Seven Layer support. | Weekly Report of Activity undertaken | Starting at Contract Award and weekly thereafter. | Regular 5 day Review |