MORPHEUS Contract Options

14.1 (was 4.5a) CONTRACT OPTION.   Fielding/ Conversion Contractor and the MIDaC Re-compete.   For either the Fielding/ Conversion Contractor and/ or a MIDaC re-compete, the Contractor shall apply the Project’s lifecycle detailed below.  The Project Lifecycle shall include capturing and updating the requirement and creation and updates to associated documentation required to run a competition (Pre Competition Phase, Section 4.5a.1), project managing the competition (Competition Phase, Section 4.5a.16) and project managing the Contractor (Post Competition Phase, Section 4.5a.24).  The PI&F PM shall utilise generic project management tools and skills in Section 4.1 to deliver the PI&F Project.

| Serial ID | Description/ Deliverables | Outputs | Output date | Acceptance |
| --- | --- | --- | --- | --- |
|  | Fielding |  |  |  |
| 14.1.1 (4.5a.1) | Pre Competition Phase. The Contractor shall produce the documentation and provide support to the Authority Commercial Team for the non-commercial elements required in Tender Preparation as detailed in Section 4.1 inclusive. |  |  |  |
| 14.1.2 (4.5a.2) | The Contractor shall work with the BATCIS Commercial Team to create, manage, produce and maintain an Early Competition Data Pack that includes the documentation required to commence the procurement process. The Early Competition Data Pack will include as a minimum: - a Procurement Strategy; - mature wording for the PIN, including a short summary of the requirement, exhaustive details on security requirements for the requirement, a detailed description of the requirement, details of all options required for the MORPHEUS Fielding Contract, including as a minimum the start date, duration, value and scope; - mature wording for the Contract Notice, including a short summary of the requirement, exhaustive details on security requirements for the requirement, a detailed description of the requirement, details of all options required for the MORPHEUS Fielding Contract, including as a minimum the start date, duration, value and scope; - all relevant exemptions to the Project, for example security exemptions; - a mature question set for the PQQ; - a complete list of evaluators for the PQQ; - a mature evaluation strategy for the PQQ with an Authority commercially-approved scoring system; - a draft SOR; - a draft acceptance process for the deliverables or outputs to the Project; - when relevant a draft assurance process for the deliverables or outputs to the Project; - a draft GFA List; - a draft list of relevant standards for inclusion in the Contract; - a draft governance schedule for the Contract; - a draft Exit Plan; - draft Key Performance Indicators and contributions to the other incentivisation provisions; - a draft list of evaluators for the procurement; and - a draft evaluation strategy for the tender documentation. All documentation listed in Section 4.5a.2 shall form part of the Early Competition Data Pack. | Early Competition Data Pack | As per Schedule | Schedule 5 |
| 14.1.3 (4.5a.2.a) | Final Competition Data Pack. The Contractor shall create, manage and maintain produce a Final Competition Data Pack that includes the documentation required to enter the tender phase of the procurement process. The Final Competition Data Pack will include as a minimum: - a finalised and approved SOR; - a finalised acceptance process for the deliverables or outputs to the Project; - when relevant a finalised assurance process for the deliverables or outputs to the Project; - a robust and approved GFA List; - a complete list of relevant standards for inclusion in the Contract; - an approved governance schedule for the Contract; - a draft Exit Plan; - finalised Key Performance Indicators and contributions to the other incentivisation provisions; - a finalised list of evaluators for the procurement; - a finalised evaluation strategy for the tender documentation; - any contribution to the Negotiation Strategy, where relevant if there are areas we anticipate negotiating over; and - all necessary contributions to the tender pack. All documentation listed in Section 4.5a.2a to Section 4.5a.15 shall form part of the Final Competition Data Pack. | Final Competition Data Pack | As per Schedule | Schedule 5 |
| 14.1.4 (4.5a3) | The Contractor shall identify all relevant and necessary GFA for the purposes of the delivery of the MORPHEUS Fielding Project. The Contractor shall engage with the MORPHEUS GFA Manager when developing the MORPHEUS Fielding GFA List. The Contractor shall provide as a minimum for the MORPHEUS GFA List: - each item of GFA and a justification for it; - the quantity of GFA necessary; - the source of the GFA; - the date it will be required from; and - the duration it will be required for. See relevant PD artefact at Schedule 19. | Draft MORPHEUS Fielding Project GFA list Final MORPHEUS Fielding Project GFA List. As required attend meetings and engage with the MORPHEUS GFA Manager | As per Schedule As required from Nov 18 until end of contract | Regular 20 Working Days (Schedule 4 Special) |
| 14.1.5 (4.5a.4) | The Contractor shall collate the information required to produce a PIN, in compliance with the relevant European Procurement Regulations. They shall provide input to the BATCIS Commercial Team when they are drafting the PIN by co-ordinating and engaging with relevant stakeholders to ensure all relevant information is provided in a timely manner to the BATCIS Commercial Team for the PIN. This shall include as a minimum: - proposed start date of the tendering process; - estimated value of the Contract; - timescales of the procurement and contract delivery; and - a high level description of the requirement. See relevant PD artefact at Schedule 19. | Project Information required by the BATCIS Commercial Team to draft a PIN | If required | Regular 5 Working Days |
| 14.1.6 (4.5a.5) | The Contractor shall, where necessary create, update, manage and maintain the Procurement Strategy for the MORPHEUS Fielding Project, ensuring compliance with the MORPHEUS Procurement Strategy. The Contractor shall ensure that the MORPHEUS Project Lead for the MORPHEUS Fielding Project approves all updates/ changes to the MORPHEUS Fielding Procurement Strategy. The MORPHEUS Fielding Procurement Strategy shall be compliant with the Procurement Strategy PD at Schedule 19. | Draft Procurement Strategy Mature Procurement Strategy | As per Schedule As per Schedule | Regular 20 Working Days |
| 14.1.7 (4.5a.6) | The Contractor shall engage with the BATCIS Commercial Team to provide input to the MORPHEUS Fielding Commercial Strategy. | Input to Commercial Strategy | As per Schedule | Monthly Report |
| 14.1.8 (4.5a.7) | The Contactor shall support the BATCIS Commercial Team when developing the MORPHEUS Fielding Contract Notice. As a minimum this shall include providing the following: - contract name; - location of delivery; - timelines for the competition; - a high level description of the requirement which is less than 400 characters with spaces; - a detailed description of the requirement which is less than 3800 characters with spaces; - the estimated value of the requirement, including any options; - an outline of the options which shall include where possible, value, requirements, dates and any other relevant information; - all security information including as a minimum Cyber Risk, Cyber Essentials Classification, Personal Security requirements and any other relevant security standards/ sensitivities; and - Any other relevant additional information to the Contract Notice as stipulated by the Project Lead or BATCIS Commercial Team. | MORPHEUS Fielding Contract Notice | As per Schedule | Regular 5 Working Days |
| 14.1.9 (4.5a.8) | The Contractor shall create, develop and update the MORPHEUS Fielding supplier selection project, security and technical questions for the MORPHEUS Fielding DPQQ. The Contractor shall engage with all of the relevant stakeholders to ensure appropriate questions are included for an effective down-selection in full consideration of the requirement. The Contractor shall as a minimum ensure questions are considered for: - the Supply Chain, specifically whether overseas delivery would be an issue; - previous supplier experience on similar work; - technical facilities required for delivery; - requisite facility security clearances; and - relevant Cyber Essentials questions. The Contractor shall obtain approval from the BATCIS Commercial Team and the appropriate MORPHEUS Project Lead at least five (5) working days prior to release of the DPQQ, noting BATCIS Head Commercial must also read and approve the DPQQ prior to authorising its release. | Draft DPQQ PM/ Technical questions Mature DPQQ PM/ Technical questions | As per Schedule As per Schedule | Schedule 5 |
| 14.1.10 (4.5a.9) | The Contractor shall create, develop and update the MORPHEUS Fielding supplier selection evaluation criteria for the project, security and technical questions for the MORPHEUS Fielding DPQQ. The Contractor shall engage with all of the relevant stakeholders to ensure appropriate evaluation criteria are developed for the questions. The Contractor shall produce a list of the evaluators for the assessment of the MORPHEUS Fielding DPQQ. The list shall include the name, email address and questions which the individual will be evaluating; the list shall give due consideration to the availability and other commitment of individuals so as to avoid any delays in delivery. The DPQQ evaluators list shall be supplied to the BATCIS Commercial Team at least 10 working days prior to the release of the Contract Notice and DPQQ. | Draft Evaluation criteria Mature Evaluation Criteria Approved list of the DPQQ Assessment Panel | As per Schedule As per Schedule As per Schedule | Schedule 5 |
| 14.1.11 (4.5a.10) | The Contractor shall provide a SOR for the MORPHEUS Fielding Project. The Contractor shall engage with all relevant stakeholders when developing the MORPHEUS Fielding Statement of Requirement to ensure that all necessary aspects of delivery are considered. The contractor shall agree the SOR format with both the BATCIS Commercial Team and the relevant Project Lead. The SOR shall consider the Fielding Project through the relevant Project lifecycle and consider all relevant DLOD areas. As a minimum, the Contractor shall engage the following stakeholders: - the relevant security subject matter expert; - the relevant safety and environmental subject matter expert; - the relevant ILS subject matter expert; - the relevant training subject matter expert; and - the relevant requirement and technical subject matter experts. As a minimum the SOR shall include details of the following for each line item: - a serial ID; - a description of the line item; - the date for delivery for the line item; - any relevant GFA for the line item; and - the acceptance process for the line item. | Draft SOR | As per Schedule | Schedule 5 |
| 14.1.12 (4.5a.11) | The Contractor shall provide support to the BATCIS Commercial Team for the development of the Tender Documentation for the MORPHEUS Fielding Project. This shall include as a minimum: - the approved MORPHEUS Fielding SOR; - timelines for activity during the procurement; - providing project management input to the MORPHEUS Fielding Contract, including as a minimum: - calculations for Liquidated Damages when relevant; - any relevant requirements for rights of termination; - any relevant requirements for step-in rights; - the governance structure for the Contract i.e. reviews; - product descriptions; - incentivisation provisions; - payment provisions; - any requirements for Exit Plans; - any requirements for Business Continuity Plans; - all relevant Standards such as Quality Assurance. ISOs, BSs and/ or JSPs; - the acceptance, and where relevant assurance, processes for delivery; - all relevant definitions to the Contract; - the GFA List; - any specific IPR considerations; - any key personnel; and - all information concerning options. - supporting getting the tender documentation onto the AWARD tool; - the MORPHEUS Fielding tender assessment questions; and - the MORPHEUS Fielding tender assessment questions evaluation criteria. | Draft ITN Mature ITN | As per Schedule As per Schedule | Schedule 5 |
| 14.1.13 (4.5a.12) | The Contractor shall create, coordinate, update, manage and maintain the tender assessment questions and the tender assessment questions evaluation criteria for the MORPHEUS Fielding Project. The Contractor shall engage with all relevant stakeholders and subject matter experts in order to create the tender assessment questions and the tender assessment questions evaluation criteria for the MORPHEUS Fielding Project. As a minimum this shall include: - the relevant security subject matter expert; - the relevant safety and environmental subject matter expert; - the relevant ILS subject matter expert; - the relevant training subject matter expert; - the relevant requirement and technical subject matter experts; - the MORPHEUS Finance Team; - the MORPHEUS Cost Estimator; and - the BATCIS Commercial Team. The Contractor shall ensure that the tender assessment questions and the tender assessment questions evaluation criteria for the MORPHEUS Fielding Project additionally cover all relevant aspects of delivery including as a minimum: - schedule; - values and behaviours; - standards compliance; - exit plans; - evaluation of assumptions and dependencies (GFA); - business continuity plans; and - any other relevant areas. The Contractor shall produce a list of the evaluators for the assessment of the MORPHEUS Fielding Tender. The list shall include the name, email address and questions which the individual will be evaluating, the list shall give due consideration to the availability and other commitment of individuals so as to avoid any delays in delivery. The Tender evaluators list shall be supplied to the BATCIS Commercial Team at least 10 working days prior to the release of the Tender. | Draft the tender assessment questions and the tender assessment questions evaluation criteria for the MORPHEUS Fielding Project Mature the tender assessment questions and the tender assessment questions evaluation criteria for the MORPHEUS Fielding Project Approved list of the Tender Assessment Panel | As per Schedule As per Schedule As per Schedule | Schedule 5 |
| 14.1.14 (4.5a.13) | The Contractor shall engage with the BATCIS Security Team to produce a Security Aspects Letter (SAL) for the MORPHEUS Fielding Project. The Contractor shall secure any relevant security exemptions with the support of the BATCIS Commercial Team. See relevant GFI artefact at Schedule 7. | MORPHEUS Fielding Security Aspects Letter | As per Schedule | Schedule 5 |
| 14.1.15 (4.5a.14) | The Contractor shall engage with an Authority PM to create a Request for Contract Action (RCA) for the MORPHEUS Fielding Project. The Contractor shall provide the following information: - actual data: price and approvals value; - finance details: codes for Management Grouping, UIN, BLB, RAC, LPC, TLB, HLB, VAT rating; and - contract details: being able to answer certain simple questions on Proc Strat, QA Requirements; commercial details (e.g. reverse auctions), Security, Delivery performance etc. | Relevant RCA information provided to the Authority Fielding PM | As per Schedule | Monthly Report |
| 14.1.16 (4.5a.15) | The Contractor shall at the direction of the MORPHEUS Project Lead contribute and co-ordinate with the BATCIS Commercial Team and necessary Industry engagement (comprising Presentations, Venue Organisation, Agenda Development etc.) regarding the MORPHEUS Fielding Project, this may as a minimum include: - Industry days, i.e. bidder conferences; - 1 to 1 sessions between the Authority and Industry; and - Requests for Information prior to market engagement to inform the procurement process and requirements set. | As required | As required from Nov 18 until 24/06/20 | Monthly Report/ As Agreed with MORPHEUS Project Lead |
| 14.1.17 (4.5a.16) | Competition Phase. The Contractor shall ensure the delivery of the competition phase by coordinating and managing the delivery of the tasks from Section 4.5a.16 to Section 4.5a.23. |  |  |  |
| 14.1.18 (4.5a.17) | The Contractor shall work with the BATCIS Commercial Team to provide support to the DPQQ during the Supplier Selection Phase. The support shall include as a minimum: - once provided clarification questions from Industry by the BATCIS Commercial Team, obtaining a response from the relevant Subject Matter Expert within 3 working days; - emailing and/ or briefing evaluators in how evaluations should be completed, the Contractor should engage with the BATCIS Commercial Team for guidance on this; - ensuring the DPQQ Assessment Panel is organised by having meeting invites sent out and meeting rooms booked as necessary; - supporting the evaluation of the DPQQ by co-ordinating and managing the technical and project assessment of the DPQQ responses from Industry, including ensuring completion of justifications for scores; and - co-ordinating and managing the project and technical comments against the scores to be released as part of the de-briefing packs for competitions. | Clear audit trail of Industry clarification questions during the Supplier Selection phase RODs from DPQQ Assessment Panel | From 30/07/19 to 06/09/19 | Monthly Report Regular 5 Working Days |
| 14.1.19 (4.5a.18) | The Contractor shall provide support to the tender process, this shall include as a minimum: - co-ordinate and manage all non-commercial clarification questions by engaging with relevant subject matter experts and providing a response to non-commercial clarification questions to the BATCIS Commercial Team within three (3) working days; - arrange a briefing for evaluators on how evaluations should be completed, the Contractor should engage with the BATCIS Commercial Team for guidance on this; - participate in the evaluation of the tender returns including, as a minimum, reviewing and providing feedback on all dependencies (GFA) the tenderers have placed upon the Authority; - co-ordinate and manage the non-commercial assessment of the tender returns, monitoring and reporting on individuals progress and ensuring timely completion, escalating any issues to the appropriate MORPHEUS Project Lead; - co-ordinate and manage the Authority non-commercial clarification questions regarding the tender returns. The Contractor shall engage with the BATCIS Commercial Team for the release of any Authority non-commercial clarification questions to Industry; - ensure the Tender Assessment Panel is arranged by having meeting rooms booked and meeting invites sent out; - create, manage and maintain a list of non-commercial areas which will require negotiation as part of the tender process, if required; and - ensure a formal RoDs is taken of the Tender Assessment Panel and its outcome. | Clear audit trail of Industry clarification questions during the tender phase Evaluators briefing Daily report on the progress of Tender Assessments Evaluation outcome of Tenderer GFA requirements. Clear audit trail of Authority clarification questions during the tender assessment phase List of negotiation topics for each tender, if required RODs from the MORPHEUS Fielding tender Assessment Panel | As per Schedule As per Schedule | Monthly Report Regular 5 Working Days |
| 14.1.20 (4.5a.19) | At the direction of an Authority Lead, the Contractor shall contribute/ co-ordinate Industry engagement (comprising Presentations, Venue Organisation, Agenda Development etc.) in the form of a Bidders Conference. | MORPHEUS Fielding Project Bidders Conference | As per Schedule | Regular 5 Working Days |
| 14.1.21 (4.5a.20) | The Contractor shall provide support to the MORPHEUS Fielding Project negotiations. This shall include as a minimum: - creating, managing and maintaining the actions list from the negotiations for both the Authority and each tenderer; - monitoring the timely completion of all actions from the negotiations; - participating in the negotiations at the direction of the BATCIS Commercial Team; and - recording all decisions made during the negotiations. | Negotiation list of attendees Negotiation Action List Negotiation RODs | As per Schedule | Regular 5 Working Days |
| 14.1.22 (4.5a.21) | The Contractor shall support the Best and Final Offer (BAFO) phase of the competition following the negotiation phase. The Contractor shall as a minimum: - co-ordinate and manage all non-commercial clarification questions by engaging with relevant subject matter experts and providing a response to non-commercial clarification questions to the BATCIS Commercial Team within three (3) working days; - participate in the evaluation of the BAFO returns including, as a minimum, reviewing and providing feedback on all dependencies (GFA) the tenderers have placed upon the Authority; - co-ordinate and manage the non-commercial assessment of the BAFO returns, monitoring and reporting on individuals progress and ensuring timely completion, escalating any issues to the appropriate MORPHEUS Project Lead; - co-ordinate and manage the Authority non-commercial clarification questions regarding the BAFO returns. The Contractor shall engage with the BATCIS Commercial Team for the release of any Authority non-commercial clarification questions to Industry; - ensure the Tender Assessment Panel for the BAFO is arranged by having meeting rooms booked and meeting invites sent out; and - ensure formal RODs is taken of the Tender Assessment Panel and its outcome. | Clear audit trail of Industry clarification questions during the tender phase Daily report on the progress of Tender Assessments Evaluation outcome of Tenderer GFA requirements. Clear audit trail of Authority clarification questions during the tender assessment phase RODs from the MORPHEUS Fielding tender Assessment Panel |  | Monthly Report Regular 5 Working Days |
| 14.1.23 (4.5a.22) | The Contractor shall prepare and have approved a Commitment Case (CC) in accordance with the relevant PD artefact at Schedule 19, and Spend Management System Case (SMS) in accordance with the relevant GFI artefact at Schedule 7. The Contractor shall ensure that the MORPHEUS Project Lead has approved the final CC and SMS prior to submission. | Draft SMS Mature SMS Draft CC Mature CC | As per Schedule | Regular 5 Working Days |
| 14.1.24 (4.5a.23) | The Contractor shall provide support to the Contract Award phase of the MORPHEUS Fielding Project, this shall include as a minimum: - contributing and co-ordinating to the tender de-brief packs following the BAFO Tender Assessment Panel for the MORPHEUS Fielding Project; - when required, attending the debrief sessions with tenderers and co-ordinating the attendance of all required evaluators from the competition; - engage with an Authority Project Manager to raise a requisition for the contract on CP&F; - contributing to the Contract Award Notice to be issued once a preferred supplier has been selected; and - providing support by co-ordinating the non-commercial response in the event of legal challenge. | Non-commercial elements of Tender de-brief packs Attendance and contribution to Tender debrief sessions Input to the Contract Award Notice | As per Schedule | Regular 20 Working Days |
| 14.1.25 (4.5a.24) | Post Competition Phase. The Contractor shall manage the Activities set out between Section 4.5a.24.1 and Section 4.5a.29. |  | As per Schedule | . |
| 14.1.26 (4.5a.25) | The Contractor shall manage and maintain the day-to-day relationship between the MORPHEUS Fielding and the Authority utilising PM tools and techniques, giving due consideration to the provisions and requirements of the MORPHEUS Fielding Contract. If any dispute arises with the MORPHEUS Fielding, the Contractor shall immediately inform the BATCIS Commercial Team. | Formal monthly report Feedback on the relationship in the monthly governance meeting between the Authority and Systems Integrator MORPHEUS Fielding Monthly Report Relationship Management Section | Monthly up to end of PSS contract | Regular 10 Working Days |
| 14.1.27 (4.5a.26) | The Contractor shall manage any changes to the MORPHEUS Fielding Contract in compliance with the Change Control Procedure (see relevant GFI artefact at Schedule 7) within the Contract and in co-ordination with the BATCIS Commercial Team. If any changes are required to the MORPHEUS Fielding Statement of Requirement, the Contractor shall co-ordinate with relevant technical Subject Matter Experts to articulate the change. | Change through the MORPHEUS Change Control Procedure | As required | Regular 20 Working Days |
| 14.1.28 (4.5a.27) | The Contractor shall manage delivery of the MORPHEUS Systems Integrator. This shall include as a minimum: - ensuring that relevant deliverable owners review and accept deliverables within the timescales stated within the MORPHEUS Fielding Contract; - engaging with the MORPHEUS Fielding to address any queries regarding deliverables and any issues with the delivery of the MORPHEUS Fielding Contract; and monitoring compliance with the Key Performance Indicators i.e. gathering evidence to support monthly reviews for failures or compliance with the KPIs; - identifying appropriate areas for continuous improvement by engaging with Authority stakeholders and reviewing proposals put forward by the MORPHEUS Fielding for improvements to the Contract; and - engaging with an Authority Project Manager to receipt milestones on CP&F once deliverables have been accepted. | Formal monthly report | Monthly up to end of PSS contract | Monthly Report |
| 14.1.29 (4.5a.28) | The Contractor shall engage with the MORPHEUS GFA Manager to ensure the timely delivery of all Authority obligations under the MORPHEUS Fielding Contract including post contract changes, updates and validations as per relevant Section in 4.1. | Formal monthly report GFA delivered in accordance with the GFA Schedule of the MOPRHEUS Fielding Contract | Monthly up to end of PSS contract | Monthly Report |
| 14.1.30 (4.5a.29) | The Contractor shall manage the MORPHEUS Fielding Project in accordance with the Governance process (see relevant PD artefact at Schedule 19). | Formal monthly report Compliance with the MORPHEUS Fielding Project Governance Schedule | As required up to end of PSS contract | Monthly Report |

14.2 (was 4.6)	Training Support - Course and Courseware Design and Development Specific PM Requirements.   The requirement is to work with the Delivery Team Authority (BATCIS) and the Training Requirements Authority (TRA) to design and develop the training courses and training courseware required to support the conversion of Defence personnel from BCIP 5.6 baseline to the EvO system baseline.

Defence personnel includes all three Services and civilian support staff (e.g. CIS school instructors).

Specific training courses are to be constructed for Operational Field Trials (OFT) and unit/ individual role Conversion (and the Pilot courses to prove them).

- Pilot courses and courseware are to be constructed to ensure the designed course for OFT and Conversion is fit for purpose.

- Courses and courseware for OFT are to be designed to support the military personnel conducting the trials.  It will enable them to conduct the tasks required to reach OFT acceptance.  Acceptance criteria will be provided by the Authority.

- Courses and courseware for Conversion training are to be designed to support the conversion of individuals from the BCIP 5.6 baseline to the EvO system baseline, such that they can exploit the EvO system to full effect in accordance with the Training Needs Report (TNR) and the Formal Training Statement (FTS).

All courseware shall be owned by the Authority.

Course and courseware compliancy:

- All courses and courseware are to be designed in accordance with the direction and guidance found within JSP 822: Defence Systems Approach to Training (v3.0 Mar/ Apr 17).

- All courseware shall be SCORM (Shareable Content Object Reference Model) compliant.

- Virtual Reality and Simulation training shall be Training Environment Architecture (Land) (TEA(L)) compliant.

- E-Learning packages shall be Windows, Apple IOS and Android compatible in accordance with DefStan: 00-250 Human Factors for Designers of Systems, Part 3, Section 11.

Simulation training shall be compliant with DefStan: 93-50 DTEC Modelling and Simulation (M&S) Standards Profile

Note: For the purposes of 14.3 and 14.4 the Authority expects the Contractor to use Training Material produced by the EvO TP and MORPHEUS BMA Contractors to produce the Course and Courseware required.

Note: For the purposes of 14.4 the Authority expects the Contractor to deliver ‘train the trainer’ type training rather than a full training solution.

| 14.2.1 (4.6.6) | CONTRACT OPTION Pre Competition Phase. The Contractor shall produce the documentation and provide support to the BATCIS Commercial Team for the non-commercial elements required in Tender Preparation as detailed in Section 4.6.7 to Section 4.6.21 inclusive. |  |  |  |
| --- | --- | --- | --- | --- |
| 14.2.2 (4.6.7) | Early Competition Data Pack. The Contractor shall create, manage and maintain produce an Early Competition Data Pack that includes the documentation required to commence the procurement process. The Early Competition Data Pack will include as a minimum: - a Procurement Strategy; - mature wording for a PIN, including a short summary of the requirement, exhaustive details on security requirements for the requirement, a detailed description of the requirement, details of all options required for the MORPHEUS Training Contract, including as a minimum the start date, duration, value and scope; - mature wording for the Contract Notice, including a short summary of the requirement, exhaustive details on security requirements for the requirement, a detailed description of the requirement, details of all options required for the MORPHEUS Training Contract, including as a minimum the start date, duration, value and scope; - all relevant exemptions to the Project, for example security exemptions; - a mature question set for the PQQ; - a complete list of evaluators for the PQQ; - a mature evaluation strategy for the PQQ with an Authority commercially-approved scoring system; - a draft SOR; - a draft acceptance process for the deliverables or outputs to the Project; - when relevant a draft assurance process for the deliverables or outputs to the Project; - a draft GFA List; - a draft list of relevant standards for inclusion in the Contract; - a draft governance schedule for the Contract; - a draft Exit Plan; - draft Key Performance Indicators and contributions to the other incentivisation provisions; - a draft list of evaluators for the procurement; and - a draft evaluation strategy for the tender documentation. All documentation listed in Section 4.6.1 to Section 4.6.7 shall form part of the Early Competition Data Pack. | Early Competition Data Pack | As per Schedule | Schedule 5 |
| 14.2.3 (4.6.8) | Final Competition Data Pack. The Contractor shall create, manage and maintain produce a Final Competition Data Pack that includes the documentation required to enter the tender phase of the procurement process. The Final Competition Data Pack will include as a minimum: - a finalised and approved SOR; - a finalised acceptance process for the deliverables or outputs to the Project; - when relevant a finalised assurance process for the deliverables or outputs to the Project; - a robust and approved GFA List; - a complete list of relevant standards for inclusion in the Contract; - an approved governance schedule for the Contract; - a draft Exit Plan; - finalised Key Performance Indicators and contributions to the other incentivisation provisions; - a finalised list of evaluators for the procurement; - a finalised evaluation strategy for the tender documentation; - any contribution to the Negotiation Strategy, where relevant if there are areas we anticipate negotiating over; and - all necessary contributions to the tender pack. All documentation listed in Section 4.6.8 to Section 4.6.21 shall form part of the Final Competition Data Pack. | Final Competition Data Pack | As per Schedule | Schedule 5 |
| 14.2.4 (4.6.9) | The Contractor shall identify all relevant and necessary GFA for the purposes of the delivery of the MORPHEUS Training Project. The Contractor shall engage with the MORPHEUS GFA Manager when developing the MORPHEUS Training GFA List. The Contractor shall provide as a minimum for the MORPHEUS GFA List: - each item of GFA and a justification for it; - the quantity of GFA necessary; - the source of the GFA; - the date it will be required from; and - the duration it will be required for. See relevant PD artefact at Schedule 19. | Draft MORPHEUS Training Project GFA List Final MORPHEUS Training Project GFA List. As required attend meetings and engage with the MORPHEUS GFA Manager | As per Schedule As required from Mar 18 until end of contract | Regular 20 Working Days (Schedule 4 Special) |
| 14.2.5 (4.6.10) | The Contractor shall collate the information required to produce a PIN, in compliance with the relevant European Procurement Regulations. They shall provide input to the BATCIS Commercial Team when they are drafting the PIN by co-ordinating and engaging with relevant stakeholders to ensure all relevant information is provided in a timely manner to the BATCIS Commercial Team for the PIN. This shall include as a minimum: - proposed start date of the tendering process; - estimated value of the Contract; - timescales of the procurement and contract delivery; and - a high level description of the requirement. See relevant PD artefact at Schedule 19. | Project Information required by the BATCIS Commercial Team to draft a PIN | As per Schedule | Regular 5 Working Days |
| 14.2.6 (4.6.11) | The Contractor shall where necessary create, update, manage and maintain the draft Procurement Strategy for the MORPHEUS Training Project. The Contractor shall ensure that the MORPHEUS Project Lead for the MORPHEUS Training Project approves all updates/ changes to the MORPHEUS Training Procurement Strategy. The MORPHEUS Training Procurement Strategy shall be compliant with the Procurement Strategy PD at Schedule 19. | Draft Procurement Strategy Mature Procurement Strategy | As per Schedule As per Schedule | Regular 20 Working Days |
| 14.2.7 (4.6.12) | The Contractor shall engage with the MORPHEUS Training Commercial Officer to provide input to the MORPHEUS Training Commercial Strategy. | Input to Commercial Strategy | As per Schedule | Monthly Report |
| 14.2.8 (4.6.13) | The Contactor shall support the BATCIS Commercial Team when developing the MORPHEUS Training Contract Notice. As a minimum this shall include providing the following: - contract name; - location of delivery; - timelines for the competition; - a high level description of the requirement which is less than 400 characters with spaces; - a detailed description of the requirement which is less than 3800 characters with spaces; - the estimated value of the requirement, including any options; - an outline of the options which shall include where possible, value, requirements, dates and any other relevant information; - all security information including as a minimum Cyber Risk, Cyber Essentials Classification, Personal Security requirements and any other relevant security standards/ sensitivities; and - any other relevant additional information to the Contract Notice as stipulated by the Project Lead or BATCIS Commercial Team. | MORPHEUS Training Contract Notice | As per Schedule | Regular 5 Working Days |
| 14.2.9 (4.6.14) | The Contractor shall create, develop and update the MORPHEUS Training supplier selection project, security and technical questions for the MORPHEUS Training DPQQ. The Contractor shall engage with all of the relevant stakeholders to ensure appropriate questions are included for an effective down-selection in full consideration of the requirement. The Contractor shall as a minimum ensure questions are considered for: - the Supply Chain, specifically whether overseas delivery would be an issue; - previous supplier experience on similar work; - technical facilities required for delivery; - requisite facility security clearances; and - relevant Cyber Essentials questions. The Contractor shall obtain approval from the BATCIS Commercial Team and the appropriate MORPHEUS Project Lead at least five (5) working days prior to release of the DPQQ. | Draft DPQQ PM/ Technical questions Mature DPQQ PM/ Technical questions | As per Schedule As per Schedule | Schedule 5 |
| 14.2.10 (4.6.15) | The Contractor shall create, develop and update the MORPHEUS Training supplier selection evaluation criteria for the project, security and technical questions for the MORPHEUS Training DPQQ. The Contractor shall engage with all of the relevant stakeholders to ensure appropriate evaluation criteria are developed for the questions. The contract shall produce a list of the evaluators for the assessment of the MORPHEUS Training DPQQ. The list shall include the name, email address and questions which the individual will be evaluating; the list shall give due consideration to the availability and other commitment of individuals so as to avoid any delays in delivery. The DPQQ evaluators list shall be supplied to the BATCIS Commercial Team at least 10 working days prior to the release of the Contract Notice and DPQQ. | Draft Evaluation Criteria Mature Evaluation Criteria Approved list of the DPQQ Assessment Panel | As per Schedule As per Schedule As per Schedule | Schedule 5 |
| 14.2.11 (4.6.16) | The Contractor shall provide a SOR for the MORPHEUS Training Project. The Contractor shall engage with all relevant stakeholders when developing the MORPHEUS Training SOR to ensure that all necessary aspects of delivery are considered. The SOR shall consider the Training Project through the relevant project lifecycle and consider all relevant DLOD areas. As a minimum the Contractor shall engage the following stakeholders: - the relevant security subject matter expert; - the relevant safety and environmental subject matter expert; - the relevant ILS subject matter expert; - the relevant training subject matter expert; and - the relevant requirement and technical subject matter experts. As a minimum the SOR shall include details of the following for each line item: - a serial ID; - a description of the line item; - the date for delivery for the line item; - any relevant GFA for the line item; and - the acceptance process for the line item. | Draft SOR | As per Schedule | Schedule 5 |
| 14.2.12 (4.6.17) | The Contractor shall provide support to the BATCIS Commercial Team for the development of the Tender Documentation for the MORPHEUS Training Project. This shall include as a minimum: - the approved MORPHEUS Training SOR; - timelines for activity during the procurement; - providing project management input to the MORPHEUS Training Contract including, as a minimum; - calculations for Liquidated Damages when relevant; - any relevant requirements for rights of termination; - any relevant requirements for step-in rights; - the governance structure for the Contract i.e. reviews; - product descriptions; - incentivisation provisions; - payment provisions; - any requirements for Exit Plans; - any requirements for Business Continuity Plans; - all relevant Standards such as Quality Assurance. ISOs, BSs and/ or JSPs; - the acceptance, and where relevant assurance, processes for delivery; - all relevant definitions to the Contract; - the GFA List; - any specific IPR considerations; - any key personnel; and - all information concerning options. - supporting getting the tender documentation onto the AWARD tool; - the MORPHEUS Training tender assessment questions; and - the MORPHEUS Training tender assessment questions evaluation criteria. | Draft ITN Mature ITN | As per Schedule As per Schedule | Schedule 5 |
| 14.2.13 (4.6.18) | The Contractor shall create, co-ordinate, update, manage and maintain the tender assessment questions and the tender assessment questions evaluation criteria for the MORPHEUS Training Project. The Contractor shall engage with all relevant stakeholders and subject matter experts in order to create the tender assessment questions and the tender assessment questions evaluation criteria for the MORPHEUS Training Project. As a minimum this shall include: - the relevant security subject matter expert; - the relevant safety and environmental subject matter expert; - the relevant ILS subject matter expert; - the relevant training subject matter expert; - the relevant requirement and technical subject matter experts; - the MORPHEUS Finance Team; - the MORPHEUS Cost Estimator; and - the BATCIS Commercial Team. The Contractor shall ensure that the tender assessment questions and the tender assessment questions evaluation criteria for the MORPHEUS Training Project additionally cover all relevant aspects of delivery including as a minimum: - schedule; - values and behaviours; - standards compliance; - exit plans; - evaluation of assumptions and dependencies (GFA); - business continuity plans; and - any other relevant areas. The Contractor shall produce a list of the evaluators for the assessment of the MORPHEUS Training Tender. The list shall include the name, email address and questions which the individual will be evaluating; the list shall give due consideration to the availability and other commitment of individuals so as to avoid any delays in delivery. The Tender evaluators list shall be supplied to the BATCIS Commercial Team at least 10 working days prior to the release of the Tender. | Draft the tender assessment questions and the tender assessment questions evaluation criteria for the MORPHEUS Training Project Mature the tender assessment questions and the tender assessment questions evaluation criteria for the MORPHEUS Training Project Approved list of the Tender Assessment Panel | As per Schedule As per Schedule As per Schedule | Schedule 5 |
| 14.2.14 (4.6.19) | The Contractor shall engage with the BATCIS Security Team to produce a Security Aspects Letter (SAL) for the MORPHEUS Training Project. The Contractor shall secure any relevant security exemptions with the support of the BATCIS Commercial Team. See relevant GFI artefact at Schedule 7. | MORPHEUS Training Security Aspects Letter | As per Schedule | Schedule 5 |
| 14.2.15 (4.6.20) | The Contractor shall engage with an Authority PM to create a Request for Contract Action (RCA) for the MORPHEUS Training Project. The Contractor shall provide the following information: - actual data: price and approvals value; - finance details: codes for Management Grouping, UIN, BLB, RAC, LPC, TLB, HLB, VAT rating; and - contract details: being able to answer certain simple questions on Proc Strat, QA Requirements; commercial details (e.g. reverse auctions), Security, Delivery performance etc. | Relevant RCA information provided to the Authority Training PM | As per Schedule | Monthly Report |
| 14.2.16 (4.6.21) | The Contractor shall at the direction of the MORPHEUS Project Lead contribute and co-ordinate with the BATCIS Commercial Team and necessary Industry engagement (comprising Presentations, Venue Organisation, Agenda Development etc.) regarding the MORPHEUS Training Project, this shall as a minimum include: - Industry Days, i.e. Bidder Conferences; - 1 to 1 sessions between the Authority and Industry; and - Requests for Information prior to market engagement to inform the procurement process and requirements set. | As required | As required from Contract Award | Monthly Report/ As Agreed with MORPHEUS Project Lead |
| 14.2.17 (4.6.22) | Competition Phase. The Contractor shall ensure the delivery of the competition phase by co-ordinating and managing the delivery of the tasks from Section 4.6.22 to Section 4.6.35. |  |  |  |
| 14.2.18 (4.6.23) | The Contractor shall work with the BATCIS Commercial Team to provide support to the DPQQ during the Supplier Selection Phase. The support shall include as a minimum: - once provided clarification questions from industry by the BATCIS Commercial Team, obtaining a response from the relevant Subject Matter Expert within 3 working days; - emailing and/ or briefing evaluators in how evaluations should be completed, the Contractor should engage with the BATCIS Commercial Team for guidance on this; - ensuring the DPQQ Assessment Panel is organised by having meeting invites sent out and meeting rooms booked as necessary; - supporting the evaluation of the DPQQ by co-ordinating and managing the technical and project assessment of the DPQQ responses from Industry, including ensuring completion of justifications for scores; and - co-ordinating and managing the project and technical comments against the scores to be released as part of the de-briefing packs for competitions. | Clear audit trail of Industry clarification questions during the Supplier Selection phase RODs from DPQQ Assessment Panel | As required As required | Monthly Report Regular 5 Working Days |
| 14.2.19 (4.6.24) | The Contractor shall provide support to the tender process, this shall include as a minimum: - co-ordinate and manage all non-commercial clarification questions by engaging with relevant subject matter experts and providing a response to non-commercial clarification questions to the BATCIS Commercial Team within three (3) working days; - arrange a briefing for evaluators on how evaluations should be completed, the Contractor should engage with the BATCIS Commercial Team for guidance on this; - participate in the evaluation of the tender returns including, as a minimum, reviewing and providing feedback on all dependencies (GFA) the tenderers have placed upon the Authority; - co-ordinate and manage the non-commercial assessment of the tender returns, monitoring and reporting on individuals progress and ensuring timely completion, escalating any issues to the appropriate MORPHEUS Project Lead; - co-ordinate and manage the Authority non-commercial clarification questions regarding the tender returns. The Contractor shall engage with the BATCIS Commercial Team for the release of any Authority non-commercial clarification questions to Industry; - ensure the Tender Assessment Panel is arranged by having meeting rooms booked and meeting invites sent out; - create, manage and maintain a list of non-commercial areas which will require negotiation as part of the tender process, if required; and - ensure a formal RoDs is taken of the Tender Assessment Panel and its outcome. | Clear audit trail of Industry clarification questions during the tender phase Evaluators briefing Daily report on the progress of Tender Assessments Evaluation outcome of Tenderer GFA requirements Clear audit trail of Authority clarification questions during the tender assessment phase List of negotiation topics for each tender, if required RODs from the MORPHEUS Training tender Assessment Panel | As per Schedule As per Schedule | Monthly Report Regular 5 Working Days |
| 14.2.20 (4.6.25) | At the direction of an Authority Lead, the Contractor shall contribute/ co-ordinate Industry engagement (comprising Presentations, Venue Organisation, and Agenda Development etc.) in the form of a Bidders conference. | MORPHEUS Training Project Bidders Conference | As per Schedule | Regular 5 Working Days |
| 14.2.21 (4.6.26) | The Contractor shall provide support to the MORPHEUS Training Project negotiations. This shall include as a minimum: - arranging a location for the negotiations; - creating, managing and maintaining the actions list from the negotiations for both the Authority and each tenderer; - monitoring the timely completion of all actions from the negotiations; - participating in the negotiations at the direction of the BATCIS Commercial Team; and - recording all decisions made during the negotiations. | Negotiation list of attendees Negotiation Action List Negotiation RODs | As per Schedule | Regular 5 Working Days |
| 14.2.22 (4.6.27) | The Contractor shall support the Best and Final Offer (BAFO) phase of the competition following the negotiation phase. The Contractor shall as a minimum: - co-ordinate and manage all non-commercial clarification questions by engaging with relevant subject matter experts and providing a response to non-commercial clarification questions to the BATCIS Commercial Team within three (3) working days; - participate in the evaluation of the BAFO returns including, as a minimum, reviewing and providing feedback on all dependencies (GFA) the tenderers have placed upon the Authority; - co-ordinate and manage the non-commercial assessment of the BAFO returns, monitoring and reporting on individuals progress and ensuring timely completion, escalating any issues to the appropriate MORPHEUS Project Lead; - co-ordinate and manage the Authority non-commercial clarification questions regarding the BAFO returns. The Contractor shall engage with the BATCIS Commercial Team for the release of any Authority non-commercial clarification questions to Industry; - ensure the Tender Assessment Panel for the BAFO is arranged by having meeting rooms booked and meeting invites sent out; and - ensure a formal RODs is taken of the Tender Assessment Panel and its outcome. | Clear audit trail of Industry clarification questions during the tender phase Daily report on the progress of Tender Assessments Evaluation outcome of Tenderer GFA requirements. Clear audit trail of Authority clarification questions during the tender assessment phase RODs from the MORPHEUS Training tender Assessment Panel |  | Monthly Report Regular 5 Working Days |
| 14.2.23 (4.6.28) | The Contractor shall prepare and have approved a Commitment Case (CC) in accordance with the relevant PD artefact at Schedule 19, and Spend Management System Case (SMS) in accordance with the relevant GFI artefact at Schedule 7. The Contractor shall ensure that the MORPHEUS Project Lead has approved the final CC and SMS prior to submission. | Draft SMS Mature SMS Draft CC Mature CC | As per Schedule | Regular 5 Working Days |
| 14.2.24 (4.6.29) | The Contractor shall provide support to the Contract Award phase of the MORPHEUS Training Project, this shall include as a minimum: - contributing and co-ordinating to the tender de-brief packs following the BAFO Tender Assessment Panel for the MORPHEUS Training Project; - when required, attending the debrief sessions with tenderers and co-ordinating the attendance of all required evaluators from the competition; - engaging with an Authority Project Manager to raise a requisition for the contract on CP&F; - contributing to the Contract Award Notice to be issued once a preferred supplier has been selected; and - providing support by co-ordinating the non-commercial response in the event of legal challenge. | Non-commercial elements of Tender de-brief packs Attendance and contribution to Tender debrief sessions Input to the Contract Award Notice | As per Schedule | Regular 20 Working Days |
| 14.2.25 (4.6.30) | Post Competition Phase. The Contractor shall manage the Activities set out between Section 4.6.30 and Section 4.6.35. |  | As per Schedule |  |
| 14.2.26 (4.6.31) | The Contractor shall manage and maintain the day-to-day relationship between the MORPHEUS Training and the Authority utilising PM tools and techniques, giving due consideration to the provisions and requirements of the MORPHEUS Training Contract. If any dispute arises with the MORPHEUS Training, the Contractor shall immediately inform the BATCIS Commercial Team. | Formal monthly report Feedback on the relationship in the monthly governance meeting between the Authority and Systems Integrator MORPHEUS Training Monthly Report Relationship Management Section | Monthly up to end of PSS contract | Regular 10 Working Days |
| 14.2.27 (4.6.32) | The Contractor shall manage any changes to the MORPHEUS Training Contract in compliance with the Change Control Procedure (see relevant GFI artefact at Schedule 7) within the Contract and in co-ordination with the BATCIS Commercial Team. If any changes are required to the MORPHEUS Training Statement of Requirement, the Contractor shall co-ordinate with relevant technical Subject Matter Experts to articulate the change. | Change through the MORPHEUS Training Change Control Procedure | As required | Regular 20 Working Days |
| 14.2.28 (4.6.33) | The Contractor shall manage delivery of the MORPHEUS Training. This shall include as a minimum: - ensuring that relevant deliverable owners review and accept deliverables within the timescales stated within the MORPHEUS Training Contract; - engaging with the MORPHEUS Training to address any queries regarding deliverables and any issues with the delivery of the MORPHEUS Training Contract; and monitoring compliance with the Key Performance Indicators i.e. gathering evidence to support monthly reviews for failures or compliance with the KPIs; - identifying appropriate areas for continuous improvement by engaging with Authority stakeholders and reviewing proposals put forward by the MORPHEUS Training for improvements to the Contract; and - engaging with an Authority Project Manager to receipt milestones on CP&F once deliverables have been accepted. | Formal monthly report | Monthly up to end of PSS contract | Monthly Report |
| 14.2.29 (4.6.34) | The Contractor shall engage with the MORPHEUS GFA Manager to ensure the timely delivery of all Authority obligations under the MORPHEUS Training Contract including post contract changes, updates and validations as per the relevant Section in 4.1. | Formal monthly report GFA delivered in accordance with the GFA Schedule of the MOPRHEUS Training Contract | Monthly up to end of PSS contract | Monthly Report |
| 14.2.30 (4.6.35) | The Contractor shall manage the MORPHEUS Training project in accordance with the Governance process (see relevant PD artefact at Schedule 19). | Formal monthly report Compliance with the MORPHEUS Training Project Governance Schedule | As required up to end of PSS contract | Monthly Report |
| 14.3 (4.6.36) | CONTRACT OPTION Design courses for OFT and Conversion Training. The Contractor shall design two types of courses and pilot courses for both: - operational Field Trials courses (and pilot); and - conversion courses (and pilot) Each course type shall be designed for the Formal Training Statement for each EvO Job Role (these will be provided within the TNR). Course package shall include, but not be limited to: - lesson plans; - Enabling Objectives (EOs); - Key Learning Points (KLPs); - Assessment Strategy (AStrat); - Learning Scalar/ Learning Specification (LSpec); and - Assessment Specifications (ASpecs) The Contractor shall update the Authority’s Learning Content Management System in respect to competencies, Enabling Objectives, Training Objectives etc. | Course packages for both types of courses | 28/10/20 with monthly progress drops and likely quarterly formal acceptance reviews with TRA |  |
| 14.4 (4.6.37) | CONTRACT OPTION Design and distribute courseware for OFT and Conversion Training. The Contractor shall design courseware and training aids for each pilot, OFT and Conversion training courses (as per the courses stated in Section 4.6.36). Courseware shall be made available on the Authority’s Learning Content Management System (LCMS) or equivalent and are to be made available to the Steady State CIS Schools in line with information supplied. The major functions to be included are as a minimum: - testing or trialling and integrating digitization training requirements including the production, validation, approval, configuration management, storage, and updating of training courseware; - development of training solutions and subsequent management of the fielding and maintenance of courseware including identification of training infrastructure and delivery requirements and the physical training resources needed to satisfy the solution; - the management of the technical development of courseware with full stakeholder engagement and endorsement; - the subsequent fielding of the courseware to Army and Defence CIS Schools and Field Force training organisations; and - multi-media graphics production; courseware may include large proportion of graphics including, among other things, 3-D modelling, presentations, publications, emulations, Computer Aided Instruction (CAI) and Computer Based Training (CBT) and other media including training applications, Virtual Reality and Simulation in line with information supplied. | Courseware packages to support Instructor Led Training (ILT) (to Instructional Specification level), equipment emulations, e-learning material and the provision of all associated training materials (i.e. handouts, posters etc). | 29/06/21 with monthly progress drops and likely quarterly formal acceptance reviews with TRA |  |
| 14.5 (4.6.38) | CONTRACT OPTION Updating and Maintenance. The Contractor shall provide a mechanism/ process for Requests for Change as a result of Authority Evaluations of the effectiveness of the training courseware. Requests will be made by the TRA via BATCIS. The Contractor shall provide a 48 hour turnaround capability requiring critical safety, security or operational changes to existing courseware. Where courseware cannot be fully updated in this time because of the complexity of the issue, the Contractor shall provide within the 48 hour timeframe an alert with a short description of the issue. The Contractor shall maintain the courseware and conduct configuration management within the Authority’s Learning Content Management System for the duration of the contract. | Request for Change Process Courseware updates as required | 29/06/21 As required |  |