Terms of Reference – Geographical Information System modelling of likely routes of 1,700 linear infrastructure projects

Date: 23/01/2020

WWF-UK

The Living Planet Centre,

Rufford House,

Brewery Rd,

Woking

GU21 4LL

Task Details / Scope of Work;

WWF-UK are working to define the likely environmental impact of major proposed infrastructure projects globally. To support this work WWF-UK is seeking assistance in modelling the likely location of roughly 1,700 national and international linear infrastructure projects. The scope of the work considers multiple asset classes, i.e. roads, highways, railways, high-speed railways, pipelines, power lines, etc. The start and end location are known (and occasionally mid points), the specific route however is unknown.

To help predict the possible environmental implications of these proposed projects WWF is seeking the assistance in the development of a model to determine the likely route, considering asset class, elevation, slope, terrain, existing infrastructure, and other relevant variables to define within GIS (submitted as ESRI file geodatabase) the probable routes of the 1,700 projects. Application are strongly encouraged to outline in detail the proposed methods they plan to use to resolve the task.

WWF will supply a unique project id, start and end coordinates and the asset class. Other datasets such as global roads, railways, port etc can also be supplied by WWF if required to support the work.

Deliverables: Codes associated with modelling and a GIS global layer defining 1,700 linear projects submitted as ESRI file geodatabase

Project Start Date: 15th February Onwards

Project Support: – At mutual agreement – but expected to be bi-weekly calls with WWF technical team to discuss progress / decisions, draft of results expected 1st April 2020.

Project Deadline: 15th April 2020

Estimated Budget: £10K+

Submission: This is a competitive tender requiring the submission of a quotes defining the proposed methods to be deployed, the deliverables and costings. Submissions are encouraged as soon as possible.