Link Resolver and Knowledge Base Service

Tender Submission

Statement of Requirements Document

(Document 02 of 06 of the Invitation to Tender Pack)

Contents

1.	Contents	2

2.	Background	4

3.	Definitions and Terms	4

4.	Requirement Context	8

5.	Service Specification	8

5.1.	Introduction	8

5.2.	Service outcomes	9

5.3.	Aims & objectives	9

5.4.	Scalability and performance	9

6.	The Service	9

6.1.	Knowledge Base	9

6.2.	Knowledge Base search API	10

6.3.	Citation Link Resolver	10

6.4.	URL Redirection Service	10

6.5.	Support system testing	10

7.	Knowledge Base	11

8.	Knowledge Base search API	12

9.	Citation Link Resolver	13

10.	URL Redirection Service	14

11.	Organisations 	14

11.1.	Organisation structure	14

11.2.	Organisation administration	15

12.	Administration Website	15

12.1.	Technical requirements	15

12.2.	Administrator Accounts	16

12.3.	Searching, uploading and downloading	16

13.	Content Provider Interaction	17

14.	Data migration	18

15.	Statistics	18

16.	Project Management, Project Plans and Implementation	18

16.1.	Milestones	18

16.2.	Implementation and project management	20

16.3.	Implementation and project management for Content Providers	21

16.4.	Testing	22

16.5.	Training and communication	22

16.6.	Transition and continuity	22

17.	Contract Management and Service Level Agreements	23

17.1.	Service continuity	23

17.2.	Service management	23

17.3.	Service Level Agreements	24

Background

The National Institute for Health and Care Excellence (NICE) provides access to online licensed information resources such as journals bibliographic databases and eBooks (collectively referred to as Content throughout this document) purchased from publishers for the public sector health and care system in England, predominately the NHS in England. The Content is relevant to health, public health and social care professionals and will be used to inform decision making, education and/or research.

Content is purchased by individual Trusts, individual Organisations, multiple Organisations collectively (Consortia), Clinical Commissioning Groups or nationally by Health Education England on behalf of Users working within the NHS.

Content is made available through the NICE Evidence Services, in particular the Health Database Advanced Search (HDAS) facility, a federated search service for the NHS.  HDAS allows Users to simultaneously search multiple bibliographic databases from a single search interface, and provides links in the search results to Content to which the User has access. Users are required to sign-in to the HDAS service and the Unique Identifier for the Organisation of which they are a member is used to determine the Content and Holdings to which they have access.

NICE is seeking to procure a Link Resolver and Knowledge Base Service that resolves the links between the Users’ search query and the relevant full text journal articles that sit in a Knowledge Base. The Knowledge Base is an up-to-date and accurate repository of all the Content available to an organisation.

NICE requires the provision of a Link Resolver and Knowledge Base Service that allow HDAS (and potentially other systems) to pass Citations and a User’s Organisational Identifier and receive links that resolve to Content they are eligible to access (see Appendix 1). The Service will provide a seamless journey for Users typically from searches undertaken against structured bibliographic databases (also referred to as abstracting and indexing databases) and to the Content they are eligible to access (see Appendix 2).

The purpose of this document is to provide a specification for the Link Resolver and Knowledge Base Service. This forms the basis of the NICE’s requirements in the Invitation to Tender.

Definitions and Terms

For the purposes of this procurement the capitalized words and expressions that follow have the meanings hereby assigned to them unless the context specifically requires otherwise. It should also be noted that references to the singular include the plural and vice versa.

| Term | Meaning |
| --- | --- |
| Administration Website | Website, a web based administration interface, provided as part of The Service for Administrators to manage their Organisations and Licensed Materials. |
| Administrator | Individual with responsibility for managing Organisations and Licensed Materials through the Administration Website. An Administrator may be responsible for one or multiple Organisations. |
| Administrator Account | Dedicated user account through which an Administrator manages 1 or more Organisations. |
| AIMS | Access and Identity Management Service. The identity provider and access management federation service procured by NICE on behalf of the NHS, currently provided OpenAthens. AIMS provides Authentication and organisational membership services for Users to Licensed Materials purchased on behalf of the NHS in England. AIMS is also an identity federation used by Content Providers to provide federated log in to Users that have signed into HDAS. |
| API | Application Program Interface. A set of routines, protocols, and tools for building software applications. The API specifies how software components should interact. |
| Authentication | Process of verifying that the User attempting to access online Licensed Materials is who they claim to be. |
| Citation | Reference to a Full Test Article within the Knowledge Base. |
| Citation Link Resolver | Takes Citations and returns redirectable URLs that can be used with the URL Redirection Service. |
| Collection | A selected group of Content. |
| Consortium | An association of Organisations which an Administrator can edit in the Administration Website, accessible via a single Administration Account. Consortia of multiple Organisations can be defined by geographical or non-geographical boundaries and/or by defined other criteria. |
| Content | Resources, such as journals, bibliographic databases and eBooks, appropriate for staff working in health and social care settings, published by Content Providers examples of which are detailed in Appendix 3. This includes Licensed Materials and Open Access Content and refers to both online and print resources. |
| Content Provider | A provider of journal or eBook Content to the NHS, examples of which are detailed in Appendix 3. These include publishers and aggregators of Content. |
| Data Protection Act | Data Protection Act 1998. |
| Eligibility Criteria | Criteria agreed with Content Providers of nationally procured Content describing who is entitled to access that content. The current Eligibility Criteria are set out at: https://www.nice.org.uk/about/what-we-do/evidence-services/journals-and-databases/openathens/openathens-eligibility. |
| Full Text Article | The lowest level of granularity of Content made available by the Content Provider. |
| HDAS | Healthcare Databases Advanced Search. A federated search service for the NHS which allows Users to simultaneously search multiple bibliographic databases in the National Core Content Collection from a single search interface. HDAS is provided by NICE. |
| Holdings | An Organisations’ Licensed Materials purchased at a national, consortia or local level, Open Access Content and local print journal holdings. This does not include print books. |
| KBART | Knowledge Base and Related Tools-compliant file. Standard format for Metadata files used for sharing bibliographic and other information on Holdings. |
| Knowledge Base | Store of Metadata relating to the Content available for selection by Organisations. |
| Licensed Materials | Electronic journals and books, bibliographic and full text databases and other content and resources licensed for use by Users. |
| Link Resolver | The system which resolves links and directs Users to Full Text Articles via HDAS. This includes the Citation Link Resolver and URL Redirection Services. |
| MARC records | MAchine-Readable Cataloging Records use the format standards for the representation and communication of bibliographic and related information in machine-readable form. |
| Metadata | Data (information) that provides information about other data. |
| N3 Network | The national NHS broadband network connecting all NHS locations. |
| National Core Content | The portfolio of Content procured nationally and licensed for all Users to access and use in England. |
| National Administrator | Administrator based at NICE who has access to all Administrator Accounts and Organisations and who can define system policies. |
| Open Access Content | Full text Content made freely available to end users without the need for a subscription. |
| Organisation | A set of Users to which Content Providers grant access to their content. Organisations may be associated with single or multiple institutions, and one or more Consortia. |
| SAML | Security Assertion Markup Language. XML-based open standard for exchanging Authentication and authorisation data between identity providers and the Service Provider. |
| Scheduled Downtime | A period of time planned and agreed in advance, during which The Service will be unavailable to Users in order to enable the Service Provider to perform essential maintenance on The Service. |
| Service Provider | Provider of the contracted Link Resolver and Knowledge Base Service. |
| The Service | The Link Resolver and Knowledge Base Service that is in place following the outcome of this procurement process. |
| Unique Identifier | Unique Organisation identifier assigned by AIMS. |
| URL Redirection Service | Takes the redirectable URLs returned from the Citation Link Resolver and redirects the User directly to the Full Text Article. |
| User | Authorised user who meet the Eligibility Criteria to access Content available within the Knowledge Base. |
| WAYF | A WAYFless URL, which is specific to an Organisation with associated Users and to a web based service or resource, enables a User from that organisation to gain federated access to the service or resource in a way that bypasses the ‘Where Are You From’ (WAYF) or discovery service step. |

Requirement Context

NICE has identified and set out in this document the requirements for the Link Resolver and Knowledge Base service and the requirements of the Service Provider of The Service. In order to distinguish between the mandatory requirements of The Service and those requirements that represent a NICE preference or optional feature, the term “must” or “shall” or “will” is used to denote a mandatory requirement and “should” to denote a NICE preference or optional requirement representing added value to The Service solution.

Service Specification

Introduction

NICE requires the provision of a Link Resolver and Knowledge Base Service to enable a seamless user journey from searches undertaken against structured abstracting and indexing databases to the Content the User is eligible to access based on their Organisation’s Unique Identifier.

The Service:

is to be used by Organisations across health and social care at a national, consortia and local level;

must be capable of directing Users to Holdings including both online and print Content;

must be capable of directing Users to Open Access Content;

will include the following areas of functionality:

- a Knowledge Base, the store of Metadata relating to the Content available for selection by Organisations;

- a Knowledge Base search API, a list of Holdings the User is eligible to access that can be queried via an API;

- a Citation Link Resolver, the system that takes Citations and returns redirectable URLs that can be used with the URL Redirection Service;

- a URL Redirection Service, the system that takes the redirectable URLs returned from the Citation Link Resolver and redirects the User directly to the Full Text Article.

Service outcomes

The primary outcome of The Service is to provide continuity of access to Users, with seamless linking between search and full text fulfilment, and Administrators to manage their Organisation Holdings on behalf of Users.

Aims & objectives

The key objectives of The Service are to:

- ensure continuity of access to Content during transition to the new Service Provider for existing Users of the current national Link Resolver & Knowledge Base Service;

- identify, manage and meet all Administrator and User communications and training needs in order to ensure the transition of The Service without disruption of access to authorised Content;

- establish and maintain administration functions and processes, automated where possible and appropriate, that enable the efficient administration of The Service, currently performed by a network of Administrators;

- provide a seamless user journey from search to Full Text Article fulfilment;

- ensure continuity of access to resolved Content for the duration of the contract.

Scalability and performance

The Service must be able to meet, report on, and manage expected loads at all times without excessive queuing or User delay for all activities, in accordance with the Service Level Agreement (see Appendix 4).

The Service

Knowledge Base

The Service must provide a Knowledge Base that:

forms a store of Metadata relating to all the Content available for selection by Organisations. This includes Open Access Content appropriate for staff in health and social care settings, Licensed Materials available to Users under subscriptions purchased at national, consortia and local levels and local print journal holdings;

must be updated as new Content becomes available or is purchased at a national, consortia or local level;

must support the ability to maintain mapping between redirectable URLs and Content Providers’ Content;

must support administration of the Content by Administrators, including the ability to add, remove, share and pool Collections, specify Collection details and add local notes to Holdings;

must allow download or request of Holdings details.

Knowledge Base search API

The Service must provide a search API to search the Knowledge Base. The search API service:

must return a list of Holdings the User is eligible to access, according to each Organisation’s;

must support paging, searching across all fields of a record and non-specific queries.

Citation Link Resolver

The Service must provide a Citation Link Resolver:

must support multiple Citations per request;

must allow Organisations to be identified by a Unique Identifier;

must return all available URLs Content, based on the User’s Organisation;

must resolve directly to Full Text Article.

URL Redirection Service

The URL Redirection Service:

must be based on the OpenURL standard;

must  redirect the User from the redirectable URLs returned from the Citation Link Resolver directly to the Full Text Article;

must provide clear and transparent access to Content, with Users clicking on a redirectable URL and achieving seamless access to Full Text Articles.

Support system testing

The Service Provider must support system testing against The Service (or against sandbox versions). Any sandbox versions should be of comparable performance to the live services.

Knowledge Base

The Knowledge Base:

will be hosted and managed by the Service Provider;

must support Licensed Materials purchased at national, consortia and local level;

must have the ability to share Collections at the national or consortia level;

must have the ability to add and remove Collections at a national, consortia and/or local level;

must support Open Access Content;

must have the ability to add and remove Open Access Content;

must support local print holdings of journals (not print books);

must support national, consortia and local level administration of Content;

must support the ability to maintain mapping between redirectable URLs and Content Providers’ Content;

must be able to return all available Citations according to order of precedence set nationally in HDAS and locally by Administrators where there is more than one link to the Full Text Article, for example, from different Content Providers;

must have the ability to add local notes to Holdings within the Knowledge Base;

must have the ability for Administrators to specify exact or rolling start and finish dates and volume/issue numbers;

should have the ability for Administrators to specify base URLs for a Collection e.g. WAYFless URLs;

must allow Organisations to be  identified by a Unique Identifier assigned by AIMS, in addition to any unique identifier the Service Provider may put in place;

must be current and kept updated. Metadata relating to all Collections in the Knowledge Base must be kept up to date. This may include, but not be limited to, journal coverage, embargoes, name changes of Collections and titles and journal synonyms;

must have the ability to be updated by the Service Provider with new Content purchased at a national, consortia or local level that does not form part of the Knowledge Base. When informed by a Content Provider that an Organisation has purchased new Content the Service Provider must work with the Content Provider to add and make available the Content within an agreed time period to be defined in service level agreements agreed between the Service Provider and Content Provider;

must support data sources that are both KBART and non-KBART compliant. The Knowledge Base platform where Organisations manage their Holdings must support KBART standards on uploading and downloading data;

must enable NICE to have the ability to download all of the Holdings subscribed to at national, consortia and local level  in a format that supports KBART standards;

must enable Administrators to have the ability to download or request full Holdings for the Organisations they are responsible for in a format that supports KBART standards;

must provide an interface that allows MARC records to be downloaded at a national, consortia and local level;

should have the facility to access an up to date centralised list of Holdings for all Organisations to facilitate document supply;

should not require Administrators to install any additional web browser plugins;

should work with high latency low bandwidth networks such as the NHS N3 Network.

Knowledge Base search API

The Knowledge Base search should be web based (HTTP) JSON and/or XML API.

Where the Knowledge Base search API is not based on JSON and/or XML format, the Service Provider must provide and maintain a .net API client. The .net API client must support .net 4 as a minimum and should be capable of running on the mono-framework.

The Knowledge Base search API should allow API requests to the Citation Link Resolver originating within HDAS to specify page size (i.e. the number of Citations Resolvable within a single API request). The Service Provider should indicate if there are any hard limits on page size and number of pages.

The Knowledge Base search API must support paging.

The Knowledge Base search API must support searching across all fields on a record, using standard search types, such as, starts with, exact match, and keyword. Wildcards should be supported on the Knowledge Base search API and wildcards should be able to be used at any position within a word in order to search for alternative spellings. Searching using Boolean logic should also be supported.

The Knowledge Base search API should support non-specific queries (i.e. return all Content available to the User).

Via the search API, the Knowledge Base:

must return a list of Holdings the User is eligible to access according to each Organisation’s Unique Identifier;

must allow the User to search and access Content by type of media;

should allow Users to search and access Content they are eligible to access on an article level.

Citation Link Resolver

The Citation Link Resolver should be web based (HTTP) JSON and/or XML API.

Where the Citation Link Resolver API is not based on JSON and/or XML format, the Service Provider must provide and maintain a .net API client. The .net API client should support .net 4 as a minimum and should be capable of running on the mono-framework.

The Citation Link Resolver API must be able to receive a minimum of 50 Citations and return a list of all available links to the full text Content.

Each link must return information including, but not limited to, Collection name and coverage information, publisher, the link to the Full Text Article and any related notes that may be relevant.

Where the Full Text Article is available from multiple sources or Content Providers, all available URLs must be returned.

Where there is more than one link to the Full Text Article, all available links should be returned in the order specified in the Knowledge Base (see 7.1.10).

The Citation Link Resolver must have the capability to resolve links directly to article level or the lowest level of granularity offered by the Content Provider.

Any links that do not resolve to a Full Text Article will be evaluated by the Service Provider and, if possible, improved to make the user journey more seamless. This should include local notes explaining to the User how to access the article, or if the use of WAYFless links is possible.

Where WAYFless links are used, the Service Provider will be responsible for obtaining these WAYFless links from the Content Provider.

The Citation Link Resolver must be content neutral. This means that if the Service Provider is also a Content Provider, the Service Providers’ content must not be prioritised over other available Content.

The Citation Link Resolver should use the Unique Identifier assigned by AIMS, in addition to any unique identifier the Service Provider may put in place, and must return URLs to Content based on the User’s Organisation.

The Citation Link Resolver should use CiTO (Citation Typing Ontology) for passing Citations.

URL Redirection Service

The URL Redirection Service must use, as a minimum, OpenURL 1.0, but should evolve over time to follow the latest version of the standard.

The URL Redirection Service must redirect the User from the redirectable URLs returned from the Citation Link Resolver to the Full Text Article selected. It will take into account the Authentication, handle any changes on the Content Provider site and ensure the URL returned is independent from Content Providers’ URL schemas.

The URL Redirection Service should not redirect the User to an additional Authentication page over and above the AIMS Authentication service used with HDAS.

When the URL Redirection Service fails to resolve, for example, due to a Content Provider changing its schema, the Service Provider will work with Content Provider to find an alternative approach to resolving the URLs.

The URL Redirection Service must work with IE8 and above as a minimum (for Internet Explorer), and the latest versions of common web browsers including but not limited to, Microsoft Edge, Google Chrome, Mozilla Firefox and Apple Safari browsers.

Organisations

Organisation structure

The Service:

must have capacity to support 660 Organisations and have the capacity to scale up by 20% to support additional Organisations during the lifetime of the contract;

must ensure all Organisations stored within the system have a unique identifier to allow internal and external Content Providers to provide a personalised service;

must allow Organisations to be grouped together as Consortia (including the ability to group of all the Organisations in the system). Administrators of Consortia will have the ability to make available one or more Collections of resources to that Consortium;

must allow an Organisation to be included in more than one Consortia;

should provide a means for multiple Organisations to use the same customised Collection. For example, where a Consortium has purchased Content or multiple Organisations have access to the same Organisation’s set of print holdings.

Organisation administration

The Service:

must allow Administrators to manage multiple Organisations;

must allow Administrators to manage multiple Organisations from the same Administrator Account, without the Administrator requiring multiple Administrator Accounts;

must ensure Consortia level Administrators have the ability to add and remove Organisations from the Consortium;

must ensure the National Administrator has the ability to add additional Consortia level and Organisation level Administrators;

must ensure Administrators have the ability to set up additional Organisation level Administrators;

must allow Administrators to manage the Organisations they are associated with. This will include the ability to add and remove Collections and edit details of the selected Collections.

Administration Website

Technical requirements

The Service must provide a secure (e.g. HTTPS) web based administration interface for use by a network of Administrators, including a National Administrator based at NICE.

The Administration Website:

must work with, as a minimum, IE8 and above for Internet Explorer and the latest versions of common web browsers including Microsoft Edge, Google Chrome, Mozilla Firefox and Apple Safari browsers;

must not require Administrators to install any additional web browser plugins to access or use;

should work with high latency low bandwidth networks such as the NHS N3 Network;

should use AIMS to allow Administrators to log into the Administration Website. AIMS is SAML compliant so 3rd party applications can use AIMS to authenticate Users.

Administrator Accounts

The Administration Website must:

ensure there are no concurrency limits on the number of Administrators that can use the Administration Website with the ability to support a minimum of one Administrator per Organisation;

ensure each Organisation has an Administrator Account associated with it;

allow Administrators to log in using a username (for existing accounts) and/or email address assigned to their account;

enforce a password policy;

provide the functionality for Administrators to manage their own account details, including their account password and email address;

provide the functionality for Administrators to manage their Organisation details, including  contact details and Organisation name;

enable Administrators to manage multiple Organisations from their Administration Account without the need to log in and out of multiple Administration Accounts;

allow Administrators to customise and edit Organisation Holdings, including specifying exact or rolling start and finish dates, volume and issue numbers, and adding local notes.

The Service Provider must be able to directly communicate to all Administrators and provide service update communications to Administrators in order to minimise support calls.

The National Administrator Account on the Administration Website:

must enable access to a complete list of all Organisations, including but not limited to, unique identifier (both the Unique Identifier assigned by AIMS and any unique identifier the Service Provider may put in place), Administrator name, contact details and Organisation name;

must have the ability to add and remove Collections centrally;

should have the ability to create new Administration Accounts;

should have the ability to view all Organisations within the structure.

Searching, uploading and downloading

The Service must ensure that the Administration Website will support, as a minimum:

the ability to search all Content available in the Knowledge Base;

the functionality to upload and download Metadata in KBART and MARC formats;

the ability to search and download all Collections selected at a national, consortia and local level;

the ability to add and remove Collections from the Administration Website;

the ability to download individual Organisation Holdings;

the ability to search Content by group, for example, type of media.

The Service will carry out automatic checks on the validity of uploaded Metadata files to ensure the data is in the required format and notify the Administrator with either a successful confirmation message or a detailed error message display. Files which pass all checks will be uploaded.

The Service should provide the facility for bulk uploads of Metadata.

Content Provider Interaction

A process must be in place to ensure the Service Provider establishes and maintains close working relationships with all Content Providers that provide Content to the NHS. These include publishers and aggregators of health and care Content for the health and care system, examples of which are detailed in Appendix 3. This process will enable the sharing of Content between the Content Providers and the Service Provider, ensure any updates or changes to Content are rapidly made available to Users, and ensure the quality assurance of linking to appropriate Content is effectively managed.

The Service Provider will use its working relationships with Content Providers to ensure links to Full Text Articles from Collections purchased at a national, consortia and local level will resolve to the appropriate level of granularity.

The Service Provider must:

have demonstrable working relationships in place with Content Providers of health and social care Content, including but not limited to, those Content Providers currently supplying National Core Content Collections to the NHS (see Appendix 3);

maintain working relationships with Content Providers for continuous improvement to The Service and to the benefit of the User. This includes working with other system partners including NICE,  Administrators, Content Providers and the provider of AIMS, to diagnose and resolve issues;

work with the Content Provider to ensure changes to Collections purchased at a national, consortia and local level are made available within an agreed time period to be defined in service level agreements agreed between the Service Provider and Content Provider;

ensure all Content Providers will have access to the service desk by telephone, email or online via a web interface (see 17.2.1).

Data migration

The Service Provider will be responsible for migrating the information required from the existing Knowledge Base into the new Service in advance of the contract start date. This should include, but not be limited to, details of Organisations’ Holdings and local notes.

The Service Provider will agree to work with any future provider of The Service to migrate the information required from the Knowledge Base into any future system that replaces it. This should include, but not be limited to, details of Organisations’ Holdings and local notes.

Statistics

The Service should enable Administrators to access and extract activity statistics for their Organisation’s Holdings. Activity statistics should be downloadable in CSV and PDF.

The Service Provider will provide NICE a monthly statistics report that:

includes but is not limited to, the number of queries to the Knowledge Base, the number of links created, redirected and resolved, the number of failed links, and the time taken to resolve links;

can be broken down by individual Licensed Materials.

The Service Provider will provide NICE a monthly statistics report that includes the number of Organisations, the number of Administrator Accounts and the number of new and closed (or deleted) Administrator Accounts during that period.

Project Management, Project Plans and Implementation

Milestones

Suggested milestones are set out below in Table 1 below. The Service Provider shall do and provide all that is necessary to meet the milestones and milestone criteria within the timescales for service implementation and go-live.

Table 1:  Suggested milestones, criteria and dates

| Milestone ID | Milestone Name | Milestone Criteria | Milestone Date |
| --- | --- | --- | --- |
| M001 | Project Plan | Acceptance of the Link Resolver and Knowledge Base service project plan by NICE. The project plan must detail all key activities and milestones involved with the set up and development of the Link Resolver and Knowledge Base and include, but not be limited to: - Establishment of the management team and full staff complement to support The Service; - Establishment of service management and governance processes; - Dates/timelines for and activities associated with the achievement of milestones, including service design, acceptance testing, go live and production of training materials; - Processes to ensure establishment of close working relationships with all major Content Providers. | [within 2 weeks from contract award] |
| M002 | Acceptance Criteria | Agreement of The Service acceptance criteria with NICE against which The Service will be tested. | [within 2 months from contract award] |
| M003 | Service Testing | The Service design and development has been completed and submitted to NICE for review, testing against the acceptance criteria and approval. | [within 6 months from contract award] |
| M004 | Service Team and Processes Established | The Service management team is established. The full operational service team is established. The service management and governance processes have been established, including the implementation of the following processes: - Incident management; - Problem management; - Availability management; - Service Level management; - Change Management; - Release and deployment management; - Service desk; - Service reporting. | [within 5 months from contract award] |
| M005 | Service Established | The API is available for use by NICE. Any required data migration is complete. The Content Providers have completed have completed acceptance testing of the solution and have confirmed that the relevant acceptance criteria have been satisfied. NICE has completed acceptance testing of the full solution and has confirmed that the relevant acceptance criteria have been satisfied. | [within 6 months from contract award] |
| M006 | Training Materials | All training materials have been drafted and agreed with NICE, and are ready for dissemination to Organisations and Administrators. Training materials may include system documentation / training manuals / administration guides/ webinars. | [within 6 months from contract award] |

Implementation and project management

The Service Provider shall adhere to formal project management methodologies.

The Service Provider shall project manage the delivery of the products and services required to fully implement The Service to the requirements and in accordance with the project plan (see 16.2.3).

The Service Provider shall provide and maintain project plans that identify as a minimum, the following:

all dependencies on NICE, the NHS and its family organisations and other parties, such as Content Providers, in order to deliver to each project plan;

significant milestones and associated products, activities and dates and also a resource profile identifying how and when resources will be deployed over the lifecycle of the project;

a description of each of the key products, assurance points and milestones within the plan;

the quality assurance processes required to verify the integrity of the outcome of each task;

any activities required to finalise any details of the plan through further iterations of the plan.

The Service Provider shall participate and comply with all of the NICE project procedures and controls, including:

general administration;

risk management;

change control;

configuration management;

progress reporting.

The Service Provider shall manage and co-ordinate all activity required to be performed by third parties, including Content Providers in order to implement The Service.

Implementation and project management for Content Providers

The Service Provider will work with Content Providers to ensure The Service will be live and fully operational by the agreed start date.

The Service Provider must produce training materials for The Service to support Content Providers using The Service.

The Service Provider must ensure all Content Providers will have access to the Service Desk by telephone, email or online via a web interface.

The Service Provider must include in the implementation plan, all milestones relating to the establishment of close working relationships with all major Content Providers that supply Content to the NHS.

The Service Provider is also required to support new Content Providers that supply Content to the NHS throughout the duration of the contract.

Testing

Acceptance criteria for The Service must be agreed with NICE.

The Service Provider must fully test The Service against the agreed acceptance criteria and provide evidence that the system has been thoroughly tested, including testing with the systems of each individual Content Provider.

For each release of The Service the Service Provider shall provide the following:

A stable test environment for NICE to use during transition and training of Administrators;

Test result reports include accessibility testing and include cross-browser results;

Results of performance testing;

Results of independent penetration testing;

Release notes.

Training and communication

The Service Provider must produce and keep up to date training materials to support Administrators using both The Service and the Administration Website. The training materials should take into account how The Service is used in a health and social care setting.

The Service Provider must be able to directly communicate to all Administrators and provide service update communications to Administrators in order to minimise support calls and ensure the smooth transition from the current service to the new Service.

The Service Provider will work with NICE to communicate all messages relating to the new Service transition and implementation.

Transition and continuity

The Service Provider should allow Organisations within the Knowledge Base to be cross referenced with AIMS Organisation Unique Identifiers.

The Service must securely migrate the existing Organisations and Administrator Accounts to the new system. In satisfaction of this requirement the Service Provider shall ensure that:

Account migration is seamless to the Administrators;

All Administrator Account attributes are migrated;

All persistent identifiers are migrated.

Where the Service Provider is offering a service that is not AIMS authenticated, The Service must provide facilities to enable Administrators to confirm their identity and create a new password of their choosing after the migration of Administrator Accounts.

The Service must notify Administrators the first time they log in to the Service after any change of Service Provider, of the change in the Service Provider responsible for processing personal data. The Service must provide, and record acknowledgement of, a new Data Protection Act compliant privacy and data protection notice (agreed by NICE).

Contract Management and Service Level Agreements

Service continuity

The Service Provider shall ensure continuity of The Service including through provision of:

secure back-up and restore facilities in accordance with best commercial practices;

reasonable notice and early warning of any scheduled maintenance and any related service Scheduled Downtime in accordance with the Service Level Agreement (see Appendix 4);

a means to communicate known issues and current or expected downtime to Administrators in a timely way.

Service management

The Service Provider must provide a dedicated service desk team to provide support to all Administrators, contactable by telephone, email or online via a web interface.

The Service Provider shall provide a reliable service with ITIL-based service management processes in place.

If an issue occurs, the Service Provider’s service desk will follow standard service management processes to detect, replicate, report and resolve issues, and work with other system partners where necessary to resolve issues.

The Service Provider will assign a dedicated account manager and technical account manager to NICE. The account manager will be fully responsible for all matters under the relationship, including, but not limited to, all contractual, financial, and service level reporting.

The account manager will attend quarterly face to face contract review meetings with NICE and quarterly service network meetings held by the National and Regional Link Resolver Administrators Group (NLRAG) as required.

The Service Provider shall provide contract, financial, service management and service usage reports to demonstrate the level of service performance against each Service Level Agreement and Key Performance Indicator set out in Appendix 4.

All reports will be made available two (2) weeks prior to contract review and NARAG meetings.

NICE will be invited to participate in the Service Provider’s product and service development plans.

Service Level Agreements

The Service Provider shall do and provide all that is necessary to satisfy the Service Level Agreements and Key Performance Indicators set out in Appendix 4.

Appendix 1: Link Resolver and Knowledge Base: System/User interaction diagram

Appendix 2: Link Resolver and Knowledge Base: Conceptual sequence of events

Appendix 3: Content Providers

This appendix sets out the Content Providers of health and social care related Content purchased at national, regional and local levels across the NHS and related organisations at the time of writing. Details of the Content Resources purchased from these Providers and the services and platforms from which the Content is accessed by Users are also provided.

Please note that the list is not intended to be exhaustive, it is provided for illustrative purposes and is subject to change.

- Content purchased nationally (subscriptions to 31 March 2018)

- Databases

    - Supplied by Ovid Wolters Kluwer (delivered on HDAS and OvidSP platforms):

- Embase

- HMIC

- AMED

    - Supplied by ProQuest (delivered on HDAS and ProQuest platforms):

- PsycINFO

- BNI

- Medline

- PsycARTICLES

- ProQuest Health Research Premium

    - Supplied by EBSCO (delivered on EBSCOHost platform):

- Cinahl with Full Text

- Health Business Elite (HBE)

- Medline

- Electronic Journals

    - Supplied by BMJ Publishing Group (delivered on Highwire platform but to be moved to JCore platform in 2017)

- Annals of the Rheumatic Diseases

- Archives of Disease in Childhood (including Foetal and Neonatal Edition and including Education In Practice)

- BJO: British Journal of Ophthalmology

- BMJ Quality & Safety

- British Journal of Sports Medicine

- Emergency Medicine Journal

- Evidence-Based Medicine

- Evidence-Based Mental Health

- Evidence-Based Nursing

- Gut (including Frontline Gastroenterology)

- Heart

- Injury Prevention

- Journal of Clinical Pathology (including Molecular Pathology)

- Journal of Epidemiology and Community Health
Journal of Medical Ethics ((including Medical Humanities)

- Journal of Medical Genetics

- Journal of Neurology, Neurosurgery and Psychiatry ((including Practical Neurology and (including Journal of Neuro Interventional Surgery)

- Occupational and Environmental Medicine

- Postgraduate Medical Journal

- Sexually Transmitted Infections

- Thorax

- Tobacco Control

- The BMJ website at www.thebmj.com

    - Supplied by the American Medical Association (JAMA Network):

- JAMA Backfiles Collection (1883 – 1997 and 2008-2011) (hosted on Silverchair platform)

- AMA Archives Journals (hosted on Silverchair platform)

- Content purchased regionally / locally (Content type, Content Provider, service / platform)

- eBooks supplied by 123Doc ( 123Library service at: https://www.123library.org/)

- eJournals published by the American Medical Association (AMA) (JAMA Network service at: http://jamanetwork.com/)

- eBooks supplied by Blackwell's (provided on the Blackwell Learning and eBook Central platforms)

- eJournals, databases and Point of Care tools published by BMJ Publishing Group (includes Best Practice, BMJ Learning, Clinical Evidence)

- eJournals and eBooks published by Cambridge University Press (Cambridge Core service at: https://www.cambridge.org/core/)

- eJournals and eBooks supplied by Credo Reference (http://search.credoreference.com/)

- eBooks supplied by Dawson Books (provided on the dawsonera.com platform)

- Databases, Aggregated Evidence Resource Summaries and Point of Care tools published or supplied by EBSCO (provided on EBSCOHost platform and https://health.ebsco.com/ service)

- eJournals and eBooks supplied by EBSCO (provided on EBSCOhost platform)

- eJournals and eBooks published by Elsevier (provided on Science Direct platform http://www.sciencedirect.com/ and Clinical Key platform (https://www.clinicalkey.com)

- eJournals and eBooks published by Emerald Management (provided on the Emerald Insight platform http://www.emeraldinsight.com/)

- eJournals supplied by Ingenta (provided on the IngentaConnect platform http://www.ingentaconnect.com)

- eBooks supplied by Kortext (provided on the Kortext platform http://www.kortext.com)

- eJournals (including the British Journal of Nursing) published or supplied by the Mark Allen Group (provided on the internurse.com service and http://www.magonlinelibrary.com)

- eBooks published by McGraw Hill Medical (AccessMedicine http://accessmedicine.mhmedical.com/)

- eBooks supplied by ProQuest (provided on the eBook Central platform)

- Databases supplied by ProQuest (provided on the ProQuest Platform)

- eJournals published by RCNi (provided on https://rcni.com)

- eJournals published by SAGE (provided on the SAGE Publishing platform)

- eBooks and eJournals supplied by Springer (provided on http://www.springer.com/ and http://link.springer.com/)

- eBooks and eJournals published by Taylor & Francis (provided on http://www.tandfonline.com/)

- eBooks and eJournals published by Wiley (provided on the Wiley Online Library platform)

- eBooks (Medical and Healthcare publications) published by Williams Lea TSO (provided on the Official Publications Online (OPO) platform)

- Databases, eBooks, eJournals, Aggregated Evidence Resource Summaries and Point of Care tools published or supplied by Wolters Kluwer (provided on the OvidSP platform)

Appendix 4: Service Levels Agreements and Key Performance Indicators

- Service Level Agreements

Core Service Hours

Monday to Friday, including English Bank Holidays and Public Holidays:
08:00 to 20:00 GMT

Non-core Service Hours

Monday to Friday, including English Bank Holidays and Public Holidays:
20:01 to 07:59 GMT

Saturday to Sunday:
00:00 to 00:00 GMT

Service Desk Support Hours

Monday to Friday, excluding English Bank Holidays and Public Holidays:
09:00 to 17:30 GMT

Scheduled Downtime

The Service Provider may have up to 6 hours per week of time during Non-core Service Hours for maintenance subject to a total of no more than 12 hours in a rolling four week period.

A minimum of ten (10) working days’ notice in writing to NICE is to be given for periods of Scheduled Downtime. Exceptionally, downtime may be scheduled giving less than 10 working days’ notice.

Scalability and Performance

The Service Provider must able to meet, report on, and manage expected loads at all times without excessive queuing or User delay for all activities.

Incident Priority Levels

- Table 2: Incident Priority Levels

| Priority Level | Description | Reporting Period* | Resolution Period* |
| --- | --- | --- | --- |
| P1 Incident | A major incident that results in a complete failure of the Service affecting all users at one or more sites or regions. | 1 Hour | Immediate response, target resolution time 1-2 working days |
| P2 Incident | A high level problem that results in a failure of the Service resulting in the unavailability of one or more key functions of the Service to users. | 2 Hours | 5 working days |
| P3 Incident | A medium level problem that results in a partial failure of the Service resulting in the unavailability of part of one or more key functions of the Service to users. | 4 Hours | 10 working days |
| P4 Incident | A low level problem that results in a partial failure of the Service resulting in usability or cosmetic issues with part of one or more functions of the Service for users. | 24 Hours | 20 working days |
| P5 Incident | A very low level problem that results in a partial failure of the Service resulting in minor usability or cosmetic issues with part of one or more functions of the Service for users. | 48 Hours | 60 working days |

Note: * Resolution/Reporting time is measured during Core Service Hours only.

- Key Performance Indicators

Please see separate document named 06_Annex 2_LR&KB_T&Cs_SLAs KPIs and Reporting Microsoft Excel Workbook.