Scheme Data Standard

Network Delivery and Development Directorate

- Document Control

| Document Title | Scheme Data Standard |
| --- | --- |
| Author | Nigel Dowden |
| Owner | Janet Sivorn, Asset Management Group Performance Team |
| Distribution | MACs, Network Performance teams |
| Document Status | Release v1.5 |

- Revision History

| Version | Date | Description | Author |
| --- | --- | --- | --- |
| Draft – v0.1 | 18-Feb-2011 | Initial version | Nigel Dowden |
| Draft – v0.2 | 23-Mar-2011 | Incorporating Area 10 feedback; change from ‘Scheme’ to HA preferred ‘Project’ name | Nigel Dowden |
| Initial Release – v1.0 | 30-Mar-2011 | Following HA approval to release | Nigel Dowden |
| External Release – v1.1 | 12-Apr-2011 | Reflecting HA change from ‘Project’ to ‘Scheme’ | Nigel Dowden |
| External Release – v1.2 | 03-May-2011 | Changes HA_AREA to AREA | Nigel Dowden |
| External Release – v1.3 | 17-Nov-2011 | Descriptions removed from columns as these are covered in the Operational Data Definitions | Nathan Kenny |
| External Release – v1.4 | 26-Jan-2012 | Change ‘CHANGE_CONTROL_REF’ column data type to Text | Tod Wood |
| External Release – v1.5 | 07-Mar-2012 | Three new reason codes added. | Tod Wood |

- Approvals

| Name | Document Version | Approval Date |
| --- | --- | --- |
| Jan Sivorn | External Release – v1.5 | 01-Apr-2012 |

- Contents

Document Control	2

Revision History	2

Approvals	2

Contents	3

1.	Purpose	3

2.	Interface Overview	3

2.1	Data Sources	3

2.2	Data Standards	3

3.	Data Dictionary Overview	3

4.	Monthly Data File – Structure and Naming Convention	3

5.	Scheme Data Standard - Data Dictionary	3

5.1	Performance Data	3

6.	HA Reference Data	3

6.1	REASON_CODE	3

# Purpose

The purpose of this document is to define the Scheme Data that HA will require each MAC to provide on a monthly basis in accordance with Annex 15 (i.e. in support of Performance Management Framework).

This issue corrects the column naming of AREA to be consistent with the PMF-Plus data load.

Feedback is still welcome, however there will be no structural change to this data standard or to the HA’s approach.

# Interface Overview

## Data Sources

The following diagram illustrates the data sources which need to be brought together in the extension to PMF to incorporate raw operational data (referred to as PMF Plus).

Figure 1 - PMF Plus MAC/HA Data Sources

## Data Standards

This is one of a series of Data Standards, which describes the standard set of data that HA expect each MAC to provide. It has been developed using Data Profiling, Data Analysis and Requirements Mapping in order to produce a minimum set of data (Mandatory) and some further useful data (Optional).

In all cases HA would expect the MAC to provide all columns of information on a monthly basis.

This Data Standard defines the input. There are a series of other data sets that are derived, obtained from HA systems (e.g. Oracle SfM, the Bid/Allocation/Programme process), calculated or entered as reference data. These are illustrated by the following diagram.

Figure 2 - Scheme Data Entities (Full Set)

The following Data Dictionary refers to the input data required from the MAC on a monthly basis.

# Data Dictionary Overview

The Scheme Data Standard below is in ‘Data Dictionary’ format.

Each data column that needs to be supplied by the MAC on a monthly basis is described as an individual row containing the following information:

| Information | Description |
| --- | --- |
| Name | This is the column name required in the monthly data file |
| Data type | Describes the data type each column should be presented as within the monthly data file |
| Mandatory | When this is Y then the column must be populated in accordance with the described rules. If it is blank then the data load will not fail, however the MAC should follow the guidance in relation to how to populate the field – in some cases the field should be left blank, whilst in others a default value is defined. |
| Comment | Describes any rules pertaining to population of the column. |

# Monthly Data File – Structure and Naming Convention

The monthly data file should be produced as a number of rows (one per PIN/Scheme) within an Excel Spreadsheet (Excel 2003). It should be noted that all funded capital schemes in the Area Programme should be included from day one. This will comprise Schemes with committed funds carried over from the prior year, plus all new approved schemes – even if agreement of cost/time has not yet been made.

The file should contain 24 columns of data – starting with AREA, then REPORTING_PERIOD and so on, with the final column being CHANGE_CONTROL_REF.

The file naming convention should be as follows:

- Scheme_AA_YYYYMM.xls where AA is the Area (including a leading-edge zero if necessary), YYYY is the year and MM is the Reporting Month.

- E.g. File name for Area 6 reporting in April 2011 would be Scheme_06_201104

# Scheme Data Standard - Data Dictionary

## Performance Data

| Name | Data Type | Mandatory | Comment |
| --- | --- | --- | --- |
| AREA | Characters (2) | Y | E.g. 03 or 12. Must contain leading zero |
| REPORTING_PERIOD | Number (6) | Y | Must be of format YYYYMM |
| SCHEME_NAME | Text (250) | Y | E.g. RSA4 – Accessibility Schemes – Must be spelt exactly as in SfM |
| PIN | Text (10) | Y | E.g. 501376, D624236 – Must be spelt exactly as in SfM |
| SCHEME_STOPPED_FLAG | Text (1) | Y | Upper case Y or N only |
| DATE_OF_COMMITMENT_TO_DETAILED_DESIGN | Date | Y | Must be of format: DD/MM/YYYY or blank if not available yet. |
| PREDICTED_DATE_DESIGN_COMPLETION | Date | Y | Must be of format: DD/MM/YYYY or blank if not available yet |
| ACTUAL_DATE_DESIGN_COMPLETION | Date | Y | Must be of format: DD/MM/YYYY or blank if not available yet. |
| DATE_OF_AGREEMENT_OF_COST | Date | Y | Must be of format: DD/MM/YYYY or blank if not available yet. |
| DATE_OF_PREDICTED_START_AND_END_DATES | Date | Y | Must be of format: DD/MM/YYYY or blank if not available yet. |
| PREDICTED_DATE_CONSTRUCTION_START | Date | Y | Must be of format: DD/MM/YYYY or blank if not available yet. |
| Contd. |  |  |  |
| ACTUAL_DATE_CONSTRUCTION_START | Date | Y | Must be of format: DD/MM/YYYY or blank if not available yet. |
| PREDICTED_DATE_CONSTRUCTION_END | Date | Y | Must be of format: DD/MM/YYYY or blank if not available yet.. |
| ACTUAL_DATE_CONSTRUCTION_END | Date | Y | Must be of format: DD/MM/YYYY or blank if not available yet. |
| PREDICTED_COST_AT_DESIGN_COMMITMENT | Number (7) | Y | Cost in pounds (rounded up). Should not exceed 9999999. Note that a Scheme with Cost = £24.6k should be shown as 24600. |
| PREDICTED_COST_AT_AGREEMENT_OF_COST | Number (7) | Y | Cost in pounds (rounded up). Should not exceed 9999999. Note that a Scheme with Cost = £24.6k should be shown as 24600. |
| ACTUAL_DATE_COST_AGREEMENT | Date | Y | Must be of format: DD/MM/YYYY or blank if not available yet. |
| ACTUAL_COST_1ST_VALUATION | Number (7) | Y | Cost in pounds (rounded up). Should not exceed 9999999. Note that a Scheme with Cost = £24.6k should be shown as 24600. |
| ACTUAL_DATE_1ST_VALUATION | Date | Y | Must be of format: DD/MM/YYYY or blank if not available yet. |
| SCHEME_CHANGE_FLAG | Text (1) | Y | Upper case Y or N only |
| NEW_SCHEME _FLAG | Text (1) | Y | Upper case Y or N only |
| REASON_CODE | Text (50) | Y | Mandatory if any of SCHEME_STOPPED_FLAG, SCHEME_CHANGED_FLAG or NEW_SCHEME_FLAG set to Y. Must be valid REASON_CODE in accordance with the HA REASON CODE reference data. |
| REASON_DESCRIPTION | Text (255) | Y | Mandatory description if any of SCHEME_STOPPED_FLAG, SCHEME_CHANGED_FLAG or NEW_SCHEME_FLAG set to Y. |
| CHANGE_CONTROL_REF | Text (255) | Y | Date approval was received from the Agency if any of SCHEME_STOPPED_FLAG, SCHEME_CHANGED_FLAG or NEW_SCHEME_FLAG set to Y; may also contain MAC’s own internal change control reference number. In instances where the change requires an increase in investment then the date of approval should match the latest date on the fully approved ICF. |

# HA Reference Data

## REASON_CODE

The following list shows the valid data element values: