
[image: image1]
[image: image2.png]Ministry
of Defence Head Office



​​​​​​​
                      CCS Framework RM3822
FLEET/00692 – PSGW00293 – Phase 1 Training Needs Analysis (Scoping Exercise Report) For The UK Submarine Escape, Rescue, Abandonment And Survivability Response (SMERAS) Project
This Contract is made

BETWEEN
(1) HER BRITANNIC MAJESTY’S SECRETARY OF STATE FOR

DEFENCE, acting by the Directorate of Head Office and Corporate Services (HOCS), Kentigern House, 65 Brown Street, Glasgow G2 8EX (“the Authority”)

AND
(2) CAPITA Business Services Limited, 4th Floor, Barnard’s Inn, 86 Fetter Lane, London, EC4A 

1.
The Contractor shall provide the Services described in the Statement of Requirement, in accordance with the Conditions of Contract (as detailed in Framework Schedule 4 – Order Form and Call-Off Terms for the Wider Public Sector   dated 2nd June 2014 – to the Framework Agreement entered into between the Authority and the Supplier on RM3822), the firm prices attached and the Contractor’s Work Order (WO) reference PSGW00293 dated 19 Feb 2018.
2.
The Contract shall come into effect on date of acceptance until 30th April 2018. 

3.
Except where there is prior written approval from the Contracts Branch no payment shall be made for work performed which is outside the scope or period of the Contract.

4.
If there is a conflict between the documents described in Item 1 above, the order of precedence shall be:
1. Work Order/SOW reference PSGW00293  dated 19 Feb 2018.
2. Statement of Requirements at Schedule 1

3. Conditions of Contract (as detailed in Framework Schedule 4 – Order Form and Call-Off Terms for the Wider Public Sector dated 04 July 2017 to the Framework Agreement entered into between the Authority and the Supplier on RM3822) 


Index to Schedules

SCHEDULE 1



STATEMENT OF REQUIREMENTS
      
SCHEDULE 2



PRICING SCHEDULE

      

APPENDIX (DEFFORM 111)

ADDRESSES & OTHER INFORMATION
Schedule 1

STATEMENT OF REQUIREMENT FOR THE DELIVERY OF a PHASE 1 TRAINING NEEDS ANALYSIS (SCOPING EXERCISE REPORT) FOR THE UK SUBMARINE ESCAPE, RESCUE, ABANDONMENT AND SURVIVABILITY RESPONSE  DOCPROPERTY  MODSubject  \* MERGEFORMAT PROJECT 

Background
1. The 2* UK SMERAS capping risk (ARM ID 4038) identifies multiple pan-DLOD issues affecting the enduring delivery of the UK SMERAS capability. Within the training line of development the ability to assure and generate the complex, distinct elements of the UK SMERAS organisation remains the focus – no TNA has been previously conducted, leading to the 2017 Quinquennial Capability Review directing that a TNA be carried out. The SDA SMERAS PT is responsible for through life management of the rescue equipment associated with the NATO Submersible Rescue System (NSRS) rather than the wider response organisation. As the 2* responsible for assuring Naval training, ACNS(T) has therefore looked to fund this TNA in order to determine the SMERAS training requirement. 

2. The Quinquennial Review highlighted the particular need for this TNA to examine and analyse the interaction of the complex UK SMERAS response, covering medical, diving and support personnel/assets, as well as the Co-Ordinator Rescue Forces and Rescue Element commander. This organisation, with responsibility for safeguard and rescue of SM personnel in any loss or incident, is formed of multiple components traditionally generated in isolation, with little training coherence beyond 5-yearly exercise of national elements in exercises such as DYNAMIC MONARCH. 

3. In the event of any incident leading to SM abandonment/loss, the present risk to life for personnel on-board has not been reduced to ALARP and no collective training of this complex range of assets, held at high readiness, is in place to mitigate this potential risk to life. Delivery of the SMERAS training facility (2019) will address known shortfalls associated with current individual training (SMERAS 2* capping risk #4038), namely that training does not include class-representative equipment, while no surface abandonment and survival training is provided – but this will not support collective training of the wider UK SMERAS response.

Requirement
4. The UK Submarine Escape, Rescue, Abandonment and Survivability (SMERAS) Response requires a Phase 1 Training Needs Analysis (TNA) Scoping Exercise Report (SER) (The “Deliverable”) to inform requirements for subsequent SMERAS collective training design and development. 

5. Specifically, the supplier shall provide a Phase 1 Training Needs Analysis (Scoping Exercise Report) completed to the standards prescribed in JSP822 (and specifically including the mandated elements set out below and in the annexes), endorsed by the UK Submarine Escape, Rescue, Abandonment and Survivability (SMERAS) Response Training Steering Group (TSG) comprising key stakeholders. The study should cover all areas indicated in JSP 822 Pt 2 Section 1.2 Paras 22-42 (V3.0 Apr 17), but specific emphasis should be placed on identification of: individual and team target audiences; high level tasks to be trained; identification of potential training options; risks and assumptions. 

Travel

6. There may be a requirement for travel to Stakeholder locations which include, but are not limited to; Submarine Escape Training Tank (Gosport), MOD Abbey Wood (Bristol), Institute of Naval Medicine (Gosport), HM Naval Base Clyde (Faslane), Fleet Operations (Northwoood).  Any bid should include a suitable allowance for travel time.  Access to SME and stakeholders at these locations should be requested through the TSG.

Security Clearance

7. The conduct of this Phase 1 TNA (Scoping Exercise Report) requires access to material up to OFFICIAL SENSITIVE, with possible occasional access to SECRET UK Eyes Only. All personnel must have suitable security clearances to access this material (SC).

Government Furnished Information / Equipment
8. The Authority shall provide any relevant documentation to the supplier at the start of the contract. The supplier may request any additional information. 

Governance

9. The TSG will oversee the endorsement of any deliverables and will be the point of contact for the duration of the work, details of its membership can be found in Annex A. 
10. The Phase 1 TNA (Scoping Exercise Report) will be reviewed iaw the endorsement process as detailed in Annex B. Payment to the supplier will only be authorised upon endorsement of the report by the TSG.

11. The contract will be managed through an initial start-up meeting, followed by fortnightly STATREPs to the TSG and progress review meetings to be held as required.

Controlled Information

12. All material protectively marked OSC and above, and 3rd party proprietary information supplied to / provided by the Authority should be treated as Controlled Information in accordance with the Managed Learning Service Framework.

Supplier and Suitably Qualified and Experienced Personnel

13. The supplier must be able to provide personnel that meet the following criteria to write the Scoping Report:

a. Must have a thorough understanding of the Defence Systems Approach to Training (DSAT) and demonstrable experience writing Training Needs Analyses.

b. Must have a demonstrable track record of consistent on-time delivery to high standards.

c. Should have good naval knowledge, preferably with demonstrable experience of submarine systems and equipment. Experience from other sectors aligned with the Royal Navy, such as wider MOD and Defence, will be considered with suitable justification and risk mitigation by the supplier.

d. Should be prepared to work in an iterative and collaborative manner, accepting and incorporating stakeholder input and feedback.

14. Suitable evidence may consist of relevant TNAs or other training analysis work, CVs and samples of work (or accessible references) where the author is clearly identified. Testimonials, where provided, must have an identifiable source (exact post and/or name and rank). They are only to be included where current contact details can be provided and the individual has given consent to be contacted by the Maritime Training Acquisition Organisation to discuss the reference in context.

15. The supplier must provide details of all previous relevant MOD contracts completed.

Duration

16. The proposed duration for this requirement is in accordance with the Deliverable Timescales at Annex A.

Tender Evaluation

17. Tenders will be assessed on both compliance and cost and evaluated on:

a.
Demonstration of conformance with the Statement of Requirement. 

b.
Demonstration of evidence of the ability and expertise of the personnel and resources proposed to undertake the work required; specifically relating to previous TNA and Naval TNA experience.  

c.
Logical and flexible approach to building up the task and resourcing.

d.
Acceptance of the Terms and Conditions of Contract.
e. 
Price.

18. Assessments are determined by awarding a score out of 5 against response to each component in the bid, with specific question detailed at Annex C:

5 = Significantly above expectations.

        

4 = Above expectations.

       

3 = Acceptable.

       

2 = Some aspects lacking depth, missing, unacceptable or suggesting medium risk.

       

1 = Many aspects lacking depth, missing or unacceptable, or suggesting high risk.

       

0 = Completely unacceptable.

19. The bid evaluation panel shall consist of:

a. 1 x NCHQ Requirement Manager Lt Cdr

b. 1 x NCHQ TNA QA Lt 

c. 1 x Maritime Training Acquisition Organisation Lt / Lt Cdr

Annexes:

A.
Detailed Requirement for the Delivery of a Phase 1 Training Needs Analysis (Scoping Exercise Report) for the UK Submarine Escape, Rescue, Abandonment and Survivability (SMERAS) Response.
B.
Endorsement of Deliverables.

C.
Bid Assessment Criteria.

ANNEX A TO

FILE REF

DATED 24 Jan 18

DetailED requirement for the delivery of a PHASE 1 TRAINING NEEDS ANALYSIS (SCOPING EXERCISE REPORT) FOR THE UK SUBMARINE ESCAPE, RESCUE, ABANDONMENT AND SURVIVABILITY RESPONSE

Deliverables

1. While the minimum requirements are outlined below, potential Phase 1 TNA (Scoping Exercise Report) suppliers will be assessed on the basis of their proposal to add further value in terms of versatile, cogent and thorough analysis. The Deliverables of the SER listed below should be produced in accordance with the guidance outlined in JSP 822 Part 2 (V3.0 Apr 17) pages 13-63, as well as any direction given either in this SoR, or in subsequent discussion with the TSG. Further guidance can be found in the Maritime Acquisition Training Line of Development Guidance Part 1: Project Team Guidance and Part 2: Training Analysis Standards which is available on the Acquisition Systems Guidance GP2.8 page.  Such requirements, updated through discussion or clarification activities, will be finalised prior to contract award. A proposed delivery timeframe, where C= date of contract award, is shown below.  There will be flexibility over these dates depending on information available from equipment suppliers and SME availability:

a.
Deliverable 1 by C + 2 weeks: Training Support Plan (TSP): Conduct a kick-off meeting with elements of TSG and agree the plan and timelines for delivery to include resource allocation, timelines, as well as identify the methods by which SMEs will be engaged. The TSP will also identify any training policy or funding constraints that may affect the TNA process and specify who is responsible for the management of the TNA process and how the outputs will be measured. The TSP will be maintained as current throughout the TNA process.

b.
Deliverable 2 by C+6 Weeks: Phase 1 TNA (Scoping Exercise Report): The deliverable shall acquire as much relevant information as possible about the training need and requirement. All DLOD implications and influences to be considered in subsequent deliverables, notably policy, constraints, commitments, assumptions, target audience, personnel strategies, support-solutions and risks are to be collated.  The report should also detail what is appropriate to the training need and importantly, make training solution recommendations. Engagement with nominated DLOD personnel will be necessary throughout this stage, including visits to Portsmouth and Bristol.  It is essential that the supplier is clear on the scope of the UK Submarine Escape, Rescue, Abandonment and Survivability (SMERAS) Response programme. It is also imperative that consideration of the range of Target Audiences as well as the impact of Programme Faraday
 is fully demonstrated.

Definitions

2.
Definitions used for describing the deliverable are:

Must/shall.  Failure to comply with this requirement will result in the deliverable failing to be endorsed.

Should/could.  It is strongly recommended that this is included. Any other method or approach will be considered, provided it achieves the aim outlined.
May. This may be included if it adds value to the final report.
Governance

1. The TSG will oversee the endorsement of any deliverables and will be the point of contact for the duration of the work. The TSG Shall consist of the following (endorsing members indicated by an asterisk*):

Training Requirements Authority (TRA) - Branch Manager(s)*.

NCHQ Training Capability Manager(s)*.

NCHQ TNA QA*

Capability Desk*.

Training Delivery Authority (TDA) Representative.

Training Establishment Representatives.

1. Other representatives or bodies may be invited to the TSG as required. 

Required Content

2. All deliverables under this requirement will be subject to review and acceptance by the TSG iaw with the Endorsement process in Annex B.

3. The following are stakeholders in the deliverable and should be consulted during its production in addition to the TSG membership. 

4. All documents produced must demonstrate that they have been subject to an internal quality review process prior to issue. This must be completed by providing evidence of the outcome of the review process in addition to sign-off on the front cover.

5. Abbreviations shall be defined in a taxonomy which shall utilise the Naval taxonomy where in common use.

6. The supplier shall warrant all documents, evidence and pictures provided in support of the deliverables will become Crown property, entirely free for use by the TSG for further use in any downstream activities of the procurement of training. Bidders are to warrant that they will not attempt to re-sell, re-use or distribute such documents, evidence and pictures obtained or generated in the course of this task without the express permission of the Authority.

7. All deliverables must be written in plain English, with good spelling and grammar.  Further they must be written using unequivocal language that states the relevant points clearly and precisely.

8. All deliverables must be supported throughout by evidence that is clearly audited and referenced. All risks and assumptions shall be captured and formally passed to the TSG for recording within the overarching project Risk Register and Master Data Assumption List (MDAL).

9. Any alternative processes or classification systems used within the TNA process must demonstrate, to the TSG’s satisfaction, as being at least as effective as those defined in JSP 822 Pt 2 Paras 22-42 (V3.0 Apr 17). The output of the analysis shall align with the Authority’s Training Categories in use at the time of the Tasking Order. The following areas are expected to be present in the Phase 1 TNA (Scoping Exercise Report), their exclusion must be explicitly agreed with the TSG and supported with appropriate evidence for their exclusion.

Summary of the changed requirement.

Policy influences, previous and associated studies (including relevant TNAs).

Potential training solutions including consideration of integration and infrastructure issues.

Recommendation of future TNA requirements, to include an outline plan and TORs.

Training Audience Description (JSP 822 Pt 2, Section 1.2, Paras 32-37 V3.0 Apr 17), including throughput.

Constraints analysis.

Risk register.

Assumptions register.

Timings

20. From the date of contract award to endorsement the project acceptance should take no more than 15 weeks.
Conduct of the Phase 1 TNA (Scoping Exercise Report)

21. In order that the UK Submarine Escape, Rescue, Abandonment and Survivability (SMERAS) Response training solutions are comprehensive, offer optimal value for money, and are delivered in the requisite timeframe, the Phase 1 TNA (Scoping Exercise Report) (SER) must be conducted in accordance with the following guiding principles:
a. While the SER should pursue the methodology outlined in JSP 822 Part 2 (V3.0 Apr 17) pages 13-63, it must be undertaken in the context of existing commitments and constraints that shall be determined and agreed during the start-up meeting.  Nugatory work, especially where there is no financial or commercial ‘freedom of manoeuvre’ should be minimised, albeit justified within the SER deliverables.  This SOR outlines the minimum requirement and takes account of commitments and constraints at this juncture.
b. The SER identifies the management of the TNA, programming and resourcing issues, policies, constraints, risks and assumptions as well as the training audience and throughput. The key output is the Phase 1 TNA (Scoping Exercise Report) (which recommends possible training solutions, or that no training is required). It also identifies if training is not the solution and no further analysis is required.

c. The report should conduct the full range of analysis in high-level Defence Systems Approach to Training (DSAT) documentation needed to support subsequent Training Needs Analysis activity leading into training design. However, the deliverables should be tailored according to the programme and content of deliverables outlined above.
22. It is imperative that the SER provides a detailed audit trail in order for any deliverables to be endorsed by the SMEs within ACNS(Trg)’s Training Needs Analysis Quality Assurance (TNAQA) authority and the TSG endorsing members. Payment of milestones is dependent on TSG endorsement.
ANNEX B TO

FILE REF

DATED 24 Jan 18

ENDORSEMENT OF DELIVERABLES

1. The TSG, either in or out of committee, will be called upon to validate ALL deliverables, identifying any concerns or direction for further work back to the supplier.  Each product will be endorsed as a separate product and full endorsement will be conferred upon delivery of all products; endorsement of this final deliverable will reflect successful completion of the entire task.


2. A review of assumptions, risks and findings must be undertaken prior to the release of each subsequent deliverable; pursuing such an iterative approach is critical to ensuring the final output is as up-to-date and relevant as practicable.


3. The review and endorsement process runs as follows:

a. Each deliverable will be circulated for comment and consideration to the TSG.

b. Members will have 10 working days to respond to the TSG lead with their comments. 

c. Collated comments will be passed to the supplier for action, with a TSG to be held no sooner than 3 working days later. 

d. Subject to all comments being actioned, the report can then be endorsed by the TSG.

e. If the report cannot be endorsed and requires re-work, the supplier will then submit and up-issued version for the above process of circulation and comments with another 10 working days for TSG review. 

f. The report may, on occasion, be endorsed out of committee by TSG members. 


4. The report may be re-submitted and reviewed as many iterations as is necessary to gain TSG endorsement. Without endorsement, payment cannot be authorised. 


5. The TSG will oversee the endorsement of any deliverables and will be the point of contact for the duration of the work. The TSG shall consist of the members as articulated at Annex A. 

6. Other representatives or bodies may be invited to the TSG as required.

Schedule 2

Pricing Schedule

The applicable Knowledgepool Service Wrap Fee for all serials will be at 5.95%, all prices listed within the Pricing Schedule below are inclusive of the Service Wrap Fee.
	Milestone Deliverable
	Number of Resource
	Blended Day Rate
	Expenses cost per resource per day
	Contractor days per resource
	Total

Ex VAT
	KP Service Wrap Fee @ 6.95% 
	Total Cost to MOD

	Training Support Plan (TSP)
	2
	
	
	5
	
	
	

	Phase 1 TNA (Scoping Exercise Report)
	2
	
	
	15
	
	
	

	
	
	
	
	Total Contract Cost
	
	
	


	DEFFORM 111

(Edn 04/15)
Appendix - Addresses and Other Information

	
	1. Commercial Officer
DEfcomrclCC-Navy6, Room 303, Jago Road, Building 1/080, HM 

	
	8. Public Accounting Authority
1. Returns under DEFCON 694 (or SC equivalent) should be sent to DBS Finance ADMT – Assets In Industry 1, Level 4 Piccadilly Gate, Store Street,  Manchester, M1 2WD
( 44 (0) 161 233 5397

2. For all other enquiries contact DES Fin FA-AMET Policy, Level 4 Piccadilly Gate, Store Street, Manchester, M1 2WD  

( 44 (0) 161 233 5394
	

	

	
	2. Project Manager, Equipment Support Manager or PT Leader

 (from whom technical information is available)

Email: 
	
	9.  Consignment Instructions
The items are to be consigned as follows:

As per Box 2
	

	

	
	3. Packaging Design Authority
N/A
(Where no address is shown please contact the Project Team in Box 2) 
	
	10.  Transport. The appropriate Ministry of Defence Transport Offices are:

A. DSCOM, DE&S, DSCOM, MoD Abbey Wood, Cedar 3c, Mail Point 3351, BRISTOL BS34 8JH                      

Air Freight Centre

IMPORTS ( 030 679 81113 / 81114   Fax 0117 913 8943

EXPORTS ( 030 679 81113 / 81114   Fax 0117 913 8943

Surface Freight Centre

IMPORTS ( 030 679 81129 / 81133 / 81138   Fax 0117 913 8946

EXPORTS ( 030 679 81129 / 81133 / 81138   Fax 0117 913 8946
	

	
	
	

	
	4. (a) Supply / Support Management Branch or Order Manager:

Tel No: 

	
	B. JSCS
JSCS Helpdesk No. 01869 256052 (select option 2, then option 3)

JSCS Fax No. 01869 256837

www.freightcollection.com 
	

	

	
	5. Drawings/Specifications are available from
See Box 2
	
	11. The Invoice Paying Authority (see Note 1)
Ministry of Defence


( 0151-242-2000

DBS Finance

Walker House, Exchange Flags

Fax:  0151-242-2809

Liverpool, L2 3YL                    Website is: https://www.gov.uk/government/organisations/ministry-of-defence/about/procurement#invoice-processing
	

	

	
	6.  For contracts containing DEFCON 5, mauve Copies of MOD Form 640 are to be sent to
(where no address is shown the mauve copy should be destroyed)
	
	12.  Forms and Documentation are available through *:
Ministry of Defence, Forms and Pubs Commodity Management 

PO Box 2, Building C16, C Site

Lower Arncott

Bicester, OX25 1LP  (Tel. 01869 256197  Fax: 01869 256824)

Applications via fax or email: DESLCSLS-OpsFormsandPubs@mod.uk
	

	

	
	7. Quality Assurance Representative:

Commercial staff are reminded that all Quality Assurance requirements should be listed under the General Contract Conditions. 

AQAPS and DEF STANs are available from UK Defence Standardization, for access to the documents and details of the helpdesk visit http://dstan.uwh.diif.r.mil.uk

 HYPERLINK "http://www.dstan.dii.r.mil.uk/" \o "http://www.dstan.dii.r.mil.uk/" /  [intranet] or https://www.dstan.mod.uk/ [extranet, registration needed]. 
	
	NOTES
1.  Forms.  Hard copies, including MOD Form 640 are available from address in Box 12., All other invoicing forms e.g. AG Forms 169 and 173, are available from the website address shown at Box 11.

2.* Many DEFCONs and DEFFORMs can be obtained from the MOD Internet Site:  https://www.aof.mod.uk/aofcontent/tactical/toolkit/index.htm
	

	

	    For Official Use Only
Recoverable
YES
	
	     NO
	X
	
	Finance Branch
	Navy Command Finance
	

	

	    Issue of Government Property

YES
	
	     NO
	X
	
	RAC / LPC No / Project No
	FLEET/00692
	

	

	    VAT Contractor - Country of Origin (delete those not applicable)
	
	Requisition No
	RCA No 127881
	

	 

	
	UK
	
	Non-UK (non-EU Country)
	
	Non-UK (EU Country)
	            
	Project Management/ Production branch reference
	
	

	

	     If EU specify country:
	
	
	Place of manufacture
	London
	

	

	     Outside the scope
	
	    Item Nos
	
	
	Place of packaging
	London
	

	     Exempt
	
	    Item Nos
	
	
	
	
	

	     Taxable Zero Rate
	
	    Item Nos
	
	
	Contractor’s Tel No
	
	

	     Taxable - Standard Rate
	X
	    Item Nos
	All
	
	
	
	

	
	

	     (where a contract is with a contractor whose place of business is not the UK, JSP 916 should be consulted) 


MOD Commercial





NAVY COMMAND COMMERCIAL


Wider Public Sector Framework RMRM3822(RM1568)





Document Title Her








� Programme Faraday, as specified at � HYPERLINK "http://defenceintranet.diif.r.mil.uk/Organisations/Orgs/Navy/Organisations/Orgs/ACNS%28Spt%29/ACOS_EngSup/Pages/Faraday.aspx" \o "http://defenceintranet.diif.r.mil.uk/Organisations/Orgs/Navy/Organisations/Orgs/ACNS%28Spt%29/ACOS_EngSup/Pages/Faraday.aspx" �http://defenceintranet.diif.r.mil.uk/Organisations/Orgs/Navy/Organisations/Orgs/ACNS(Spt)/ACOS_EngSup/Pages/Faraday.aspx�






