# Annex A

| Title of project: | APAS system software support and development |
| --- | --- |
| Date and time for return of Bids | 3rd May 2024 @ 16:00 hours (GMT) |
| Contract Reference Number: | C23-0443-1869 |
| Address for Bid Submission: | 1 electronic copy to be sent to TenderResponse@jncc.gov.uk PLEASE DO NOT SEND TENDERS DIRECTLY TO SUSAN ZAPPALA, JON PARSONS OR SHAROIN JOYCE VIA THEIR PERSONAL EMAIL ADDRESSES, AS THIS WILL INVALIDATE YOUR BID Bids must be less than 10 MB in size. On receipt of your bid, you will receive an automated e-mail to confirm receipt by JNCC Support Co. If you do not receive this automated email, please contact the individuals below, in the following order: Sue Wenlock (00 44 1733 866880) Chris Downes (00 44 1733 866877) |
| Contacts for technical information relating to this Project Specification: | Procurement Team Joint Nature Conservation Committee Email: contractqueries@jncc.gov.uk Telephone: 01733 866894 |
| Contact for any queries regarding the Procurement Procedure | Procurement Team Joint Nature Conservation Committee Email: contractqueries@jncc.gov.uk Telephone: 01733 866894 |
| Proposed start-date: | 1st September 2024 |
| Proposed end-date: | 31st March 2027 |

APAS system software support and development

Contents

1.	Joint Nature Conservation Committee	3

2.	About the Air Pollution Assessment Service (APAS) project	3

3.	UK APAS Background	4

4.	UK APAS service going forward	5

5.	Requirements of the technical support function team	7

6.	Technology	7

7.	What we are looking for	7

8.	Process	8

9.	Work Packages	8

10.	Budget	9

11.	Potential follow-on work	10

12.	Timescale	10

13.	Health and safety	10

14.	Product specification	10

15.	Support management	11

16.	Instructions for Bid Submission	11

17.	Evaluation Criteria	12

18.	Payment	13

19.	Additional Requirements	13

20.	Procurement Timetable (which may be subject to change)	13

## Joint Nature Conservation Committee

The Joint Nature Conservation Committee (JNCC) is the statutory adviser to the UK Government and devolved administrations on UK and international nature conservation.

Our role is to provide scientific evidence, information, and advice to inform decisions to protect the natural environment. Our specific role is to work on nature conservation issues that affect the UK as a whole and internationally, by:

advising Government on the development and implementation of policies for, or affecting, nature conservation in the UK and internationally.

providing advice and disseminate knowledge on nature conservation issues affecting the UK and internationally.

establishing common standards throughout the UK for nature conservation, including monitoring, research, and the analysis of results; and

commissioning or supporting research which it deems relevant to these functions.

Background to JNCC can be found on the JNCC intranet: https://jncc.gov.uk/about-jncc/

## About the Air Pollution Assessment Service (APAS) project

Nitrogen based air pollution comes from a range of sources including cattle, chicken farms and transport. High levels of deposition of this nitrogen on sensitive habitats, such as peat bogs, impacts both the broader benefits these habitats provide (e.g. carbon sequestration) and the biodiversity they support. In addition to the impact on the natural environment, these pollutants also affect human health.

As a result of the impacts and the cross-border nature of the effects, there are international commitments to meet national emissions ceilings. There are more specific commitments, under the Habitat Regulations, to manage the impacts on nature requiring review of activities which generate pollution and consider they will affect areas and features which are protected and sensitive to the impacts.

The current operational processes are relatively expensive to both the customer and regulator, particularly around the cost of modelling of impacts. They are also inefficient and do not make the best use of available evidence (e.g. there is limited sight even of where all the existing emission sources are). Caution around decision making is now blocking developments, even those that potentially improve the situation through reducing emissions. More recently the Office of Environmental Protection have begun to really challenge Northern Irelands approach in this area and there is now likely to be an equivalent challenge in England and potentially the other countries through the equivalent environmental governance bodies, where the same processes are in place.

Problem statement

Air Pollution (particularly nitrogen deposition and ammonia exposure) is a major pressure to UK habitats - causing damage and local extinctions.

Emission reductions rely on streamlined planning decisions. Many parts of the UK face severe delays in determining planning decisions, or they are stalled because of increased assessment requirement due to caselaw. The need for extra assessment time cost UK agencies around £1m per year in 2020 which increased to £3m in 2022.

This affects achievement of country-level biodiversity policy objectives (i.e. under the 25 Year Environment Plan), the target to reduce deposition of reactive nitrogen in England in the Clean Air Strategy 2019, and statutory targets in the Environmental Improvement Plan.

What this service will solve

Air Pollution Assessment Service will for the first time enable:

- Focus on high-risk applications by optimising resources required by regulators and planning authorities.

- In-combination assessments to be done quickly and consistently through a registry to collect UK applications.

- Spatial data about ammonia sources to be captured and tracked in the National Atmospheric Emissions Inventory

- Modelling of strategic approaches to species or habitat recovery affected by air pollution.

UK APAS is an online Air Pollution calculation tool to provide evidence to be used in planning decisions, environmental permitting, and local plans.

Its aim is to provide an air quality modelling service that will offer a consistent approach by providing detailed modelling for ecosystem assessment and facilitates “in-combination” assessments across all key emission source types by storing development records in an archive.

Ultimately, the tool provides better protection for nature by making information on habitats, their vulnerability and local emission levels clearer and more accessible.

Audiences

The main audiences for the service are:

- External users such air pollution specialist consultants acting on behalf of clients who require an air pollution assessment.

- Regulatory consultants logging details of planning permissions.

- Internal users for management of special interest sites and the monitoring of any potential impacts/risks.

## UK APAS Background

The Dutch government developed the AERIUS air pollution assessment system which created a more robust evidence base and approach and has enabled the development of strategies which create room for development.

Over the last two years that UK has been adapting the AERIUS tool for use here in the UK, at a cost of around £5m. The UK implementation, known as UK Air Pollution Assessment Service (UK APAS) is now in the final stage of initial development and needs to begin to establish a service phase.

JNCC lead the UK creation of the Air Pollution Assessment Service, with funding from Defra, NI DAERA and SEPA. The multi delivery team works with the software development team, technical experts, and user groups to ensure the new tool fits UK needs, and the service is fit for purpose.

## UK APAS service going forward

Going forward, the Defra Air Quality and Industrial Emissions Team will remain the Service Owner, majority budget holder and will manage the projects governance groups, together with the consortium groups, subject matter experts and JNCC.

JNCC’s role will change from that of a system delivery partner for Defra to an operational Product Owner and support service provider. The technical support function will be a sub-contractor of JNCC.

JNCC Product Ownership team

The operational team, running the UK APAS project, will consist of a multi discipline, multi organisation constitution. Below is an organogram highlighting the roles the technical support function will fulfil. Bear in mind the roles shown below will be dependent on the number of bug fix changes and development requests for new functionality enhancements to the system and may not be required (or not as much) for simple bug fixes and standard maintenance of the system.

APAS customer support, workflow, and team roles

One of the roles for JNCC will be that of first line support service provider, taking the feedback and help requests from the systems users and either answering those requests directly on the phone, or triaging requests and passing through to the most appropriate channel for resolution.

This flow of user feedback will the major driver of software development changes in the live phase. The flow diagram below shows the process through which these requests are processed and the roles the new technical support function team (shown in turquoise) will play in this process and the teams they will interact with.

A larger version of this flow diagram can be accessed below https://app.conceptboard.com/board/ya87-a8eh-q51u-98r7-5hq9

## Requirements of the technical support function team

This tender process is to secure a technical support function for the live phase (due to start in September 2024) of the UK APAS service.

The technical support function will provide ownership and ongoing development of the software code and working together with Defra Cloud Centre of Excellence (CCOE) team, manage the updating and security within the production environments.

The technical support function will also provide monthly reports to the JNCC product ownership team on the financial performance of the AWS environment, the status of all current tasks and the budget used so far to service the requests.

Maintaining up to date data within the system will also be a key role, working together with the JNCC data management team as the providers of the data.

Finaly, and most importantly, is the consultancy role the technical support function will play as key part of the JNCC product ownership team, advising on the changes proposed to the product and the technical implications for deployment.

Future developments

Whilst the initial focus of UK APAS will be on maintaining and enhancing the system to deliver it core service of environmental impacts, there is a potential for future funding opportunities to extend the functionality. These opportunities could develop the system into the area of public health impacts where there is stronger government policy interest.

These funding opportunities are outside the scope of this current tender process, but we would need to select a technical support function capable of delivering these new developments as well as the day-to-day tasks of maintaining the current system.

## Technology

This tender process is to secure a technical support function for the live phase (due to start in September 2024)

Technology Stack:

Git hub location of code

Solutions overview document

## What we are looking for

We are looking for bidders to propose appropriate time estimates and budget requirements to support a system of this size.

We expect the solution provider to develop and agree an SLA to contain the following main sections:

- Agreement Overview

  - Introduction

  - Definitions, Conventions, Acronyms & Abbreviations

- Purpose, Goals & Objectives

- Team members and their experience

- Stakeholder relationships and any sub-contractors

- Periodic Review

- Service Agreement

  - Service Scope, KPIs & Metrics

  - Service Level, Rankings & Priority

  - Service Response times

  - Exceptions & Limitations

  - Responsibilities

Offboarding and porting

We are looking for a plan to cover us against a risk of the environment becoming unsuitable or unviable in the future there should be the ability to port the system (including user and access information) from the environment, in a format that will allow the import of that data into another environment relatively easily.

As part of this, the technical support function should ensure that all major software or architecture documents are reflected in the technical documentation.

## Process

It is expected that the successful bidder will engage with staff in the JNCC Product Owner, to further clarify any requirements and the predicted costs.

It is expected that these engagements will take place remotely using Microsoft Teams. Access to Teams meetings and relevant sites and channels to access information and documents will be given to the successful bidder.

## Work Packages

The project will be split into several work packages we are looking for cost estimates for:

| WP1 | 1 - Software development/incident resolution 1.1 - Software patching and security maintenance of UK APAS environment to maintain appropriate CCOE levels of security compliance. 1.2 - Software updates to the UK APAS system, in response to user feedback and reported incidents (approved by product management for development) including expected response times for each of the tier 1-4 requests. Estimate number of requests to be 5-10 a month. 1.3 - Management of the UK APAS software deployment mechanism within the Defra AWS infrastructure, in the role Changer Release Manager, working together with the Defra Cloud Centre of Excellence. Estimate number of software release to be 1-2 a month. • Backups/Disaster recovery. Must have the ability to recover from severe data corruption/loss through a backup system. Backups should be taken at a regular frequency with adequate retention. | Part of this tender |
| --- | --- | --- |
| WP2 | 2 - Reporting 2.1 - Monthly AWS hosting financial performance reporting and quarterly financial optimisation recommendations for the UK APAS system within the Defra AWS environment. 2.2 - Monthly reporting on software updates/incidents progress for approved user feedback tasks from the product manager. 2.3 - Monthly budget reporting for software development against the initial allocation of budgeted time. | Part of this tender |
| WP3 | 3 - Data 3.1 - Maintain up to date data within the system, working with JNCC as the main data providers, ensuring the data release are referenced to the user in their results. 3.2 - Working with the JNCC data manager, ensure appropriate QA of the data, confirming it is tested and approved in the development environment prior to releasing to live. We estimate the data will only update once a year. | Part of this tender |
| WP4 | 4 - Technical advice 4.1 - As Problem Manager/ Business analyst, together with other JNCC and Defra UK APAS product team members, provide advice into the product ownership process. We estimate 4-8 days per month on call off. 4.2 - Provide technical content and advice, for input into the creation and QA of in-system help text and internal knowledge articles. We estimate 2-4 days per month on call off. 4.3 - Provide technical advice to the AUK APAS advisory group and governance team. We estimate 1-2 days per month on call off. 4.4 - Production of training videos to be include in help text and provide QA of JNCC communications team created materials. | Part of this tender |
| WP5 | 5.1 - APAS software updates and new developments in response to feedback from the Product and Service Owner – We estimate 2-4 months dependant on the size of future changes. | Additional to this tender |

## Budget

The overall budget for this project is up to a max spend of £200,000 per annum excluding VAT. This will be an initial 3-year contract and therefore a total value up to £600,000 excluding VAT.

It should be noted that as some of this project’s budget and work could be chargeable as time and materials by the bidder “as-required”, and thus full budget may not necessarily be spent. JNCC will require quarterly spend review checkpoints as part of the contract to ensure costs are remaining under budget throughout the course of the contract, this will be in addition to an annual performance review.

Note: this is presuming all software changes and work up to live has been completed.

Backlog activity to be considered.

## Potential follow-on work

Tenderers should be aware that there is the potential for the successful bidder to be requested by JNCC to undertake support and hosting for an additional 2 years.

Please note however that the potential for additional work to be undertaken is subject to a continuing need, availability of funds, and satisfactory contractor performance. For the avoidance of doubt, no guarantee can be given, that you will be asked to undertake the potential additional years of work. Bidders are not asked to provide details beyond indicative costs for these follow-on aspects at this stage.

## Timescale

This contract for this project will need to be signed and in place before the end of May 2024. Dates for procurement timeline to get to this point and highlighted in section 20 of this document.

However, this contract will not be required to start until the system enters its live phase, which is estimated to be in September 2024.

## Health and safety

The successful bidder is expected to follow appropriate Health & Safety procedures including adhering to JNCC’s policy on safeguarding. For further information  https://jncc.gov.uk/about-jncc/corporate-information/safeguarding/ and to be able to undertake appropriate risk assessments, evidence of which should be supplied to JNCC. (NB under no circumstances should any work or service commence prior to the receipt of written approval of the risk assessment by the JNCC H&S Advisor).

Any incidents occurring within the contract should be immediately reported to JNCC.

## Product specification

JNCC is committed to making its publicly available resources and documents accessible, in accordance with the Public Sector Bodies (Websites and Mobile Applications) (No. 2) Accessibility Regulations 2018.

Making material accessible means making sure it can be used by as many people as possible.  This includes those with:

- impaired vision

- motor difficulties

- cognitive impairments or learning disabilities

- deafness or impaired hearing

The outputs and material that JNCC publishes online should be compliant with the Web Content Accessibility Guidelines version 2.1 AA standard.

The draft and final reports should be provided electronically via email both as a Microsoft Word document and an Adobe PDF. Copies of documentation associated with interviews should be provided in electronic format.

## Support management

The successful Contractor shall nominate a support manager, who shall be responsible for ensuring the project is managed satisfactorily and who shall be the main contact point for JNCC.

JNCC’s main contact points will be:

Jon Parsons (Digital & Data Solutions)

Technical Delivery Manager

Joint Nature Conservation Committee

Email: jon.parsons@jncc.gov.uk

Direct Dial: +44 (0) 1733 866 827

or

Susan Zappala 
Co-team leader Environmental Pollution
Joint Nature Conservation Committee
Email:  susan.zappala@jncc.gov.uk  
Direct Dial: +44 (0) 1733 866 981

## Instructions for Bid Submission

The bid submission should include the following:

A brief summary of the bidder’s experience in relation to the requirements of this contract.

A proposed approach for achieving the requirements of the contract (and delivering the detailed tasks identified within each work package). This should be sufficiently detailed to allow assessment against the evaluation criteria (Section 17).

Details of the Project Team, including their roles and experience, an estimate of their time input into each task, and CVs of all personnel involved in the contract.

Overall quote for the contract, to include:

  - Daily rates for all members of the Project Team.

  - Costs and time allocation should be clearly allocated to specific tasks within this contract, including the ratio of senior to junior staff with clarity of each team member’s contribution and value added.

  - VAT if applicable. The contractor is to specify whether VAT at the prevailing rate would be applicable to this project and to provide their company’s VAT registration number.

The following documentation:

  - Copies of health and safety policy statements where available or a note regarding such items as lone working, emergency procedures and accident reporting.

  - Copies of current public, professional and employer liability insurance certificates.

  - Copies of any appropriate risk assessments.

  - Copies of any environmental policies should you have them.

  - Copies of any additional relevant information such as security certifications e.g. ISO 27001, Cyber Essential Plus and any data management polices they have in place.

In addition, note that the tender submission should provide sufficient information to allow assessment against the criteria outlined in Section 17.

## Evaluation Criteria

JNCC are not bound to accept the lowest priced or any bid.  Having the technical expertise and experience to complete the work to a high standard, and being able to complete it within the timescale, are of the essence for this contract.

The evaluation will be undertaken by a panel consisting of JNCC staff and staff members.

Unless otherwise stated in your bid submission, bids will be forwarded to these agencies for evaluation purposes only. There may be a requirement for the evaluation Panel to invite bidders to a short presentation. Should this be the case, email invite notifications will be issued.

For information on how we handle personal data please see our Privacy Notice at http://jncc.defra.gov.uk/privacypolicy

Bids will be evaluated using the following criteria:

|  | EVALUATION CRITERIA | Max Score | Score |
| --- | --- | --- | --- |
| 1. Quality of proposal, (30% of the total for the three assessment categories) |  |  |  |
|  | Clarity of proposal (particularly work plan and deliverables) | 10 |  |
|  | Understanding of, and relevance to, the requirements (in particular, the adequacy of proposed outputs and understanding of any best practice) | 30 |  |
|  | Sub Totals | 40 |  |
| 2. Details of Contractor (40% of the three assessment categories) |  |  |  |
|  | Expertise, experience, and balance of team | 30 |  |
|  | Risks if important team members drop out | 5 |  |
|  | Adequacy of subcontractors (if any) | 5 |  |
|  | Sub Totals | 40 |  |
| 3. Cost (30% of the total for the three assessment categories) |  |  |  |
|  | Overall cost | 20 |  |
|  | Sub Totals | 20 |  |
| Total score |  | 100 |  |

## Payment

Unless a payment schedule is stated in your submission and agreed by the JNCC project manager. Payment will be made monthly, one month in arrears following the submission of invoice(s) and based on the satisfactory undertaking of the contractual elements to the agreed standard of the JNCC Project Officer.

## Additional Requirements

All bidders are requested to carefully read the Terms and Conditions applying to this contract. Payment will only be made upon delivery of key milestones.

It is assumed that all costs associated with the production of figures, reproduction of photographs and the final report are accounted for within the rates and fees given.

The bidder is expected to supply all necessary equipment, software, licences etc. to carry out the obligations required under the contract.

## Procurement Timetable (which may be subject to change)

| Activity | Date |
| --- | --- |
| Publication of Contract Notice | 3rd April 2024 |
| Last date for receipt of clarification questions | 21st April 2024 |
| Final submission date for bids | 3rd May 2024 |
| Evaluation of bids | By 13th May |
| Post-tender negotiation/clarification and or presentation if required | 27th May 2024 |
| Successful/unsuccessful bidders notified | 31st May 2024 |
| Start of project | Est. September 2024 |