ITP Technical: Panel Instruction

| Multidisciplinary | ITP No: # MC/MIDL/MIDC/88 |  |
| --- | --- | --- |
|  | Consultant Instruction No: |  |
|  | File Reference: | Date: 25/05/2016 |
|  | Program: |  |
|  | Location: |  |
|  | Project / Site Title: Project Management Services, Wolverhampton Royal |  |
| To: WYG Arndale Court, Otley Road, Headingley, Leeds, LS6 2UJ | Office: Nottingham |  |
| Details of work required: To project manage the remediation of the HCA's landholdings at Wolverhampton Royal Hospital to create a clean development platform through the procurement of a number of work packages. The demolition of the bus Garage The remediation of the previously cleared development site. The remediation of the Bus Garage site. WYG Contact S.Croxford ( Nottingham) |  |  |
| Is this confirmation of verbal request? No | Original Target Date: 16/06/2017 Latest Target Date: 16/06/2017 |  |
| Notes: | Original Target Cost: 146939 Latest Target Cost: 146939 |  |
|  | Purchase Order Number: IT71416 |  |
| Originator Ref/Contact: Alan Swales | Prepared By: Alan Swales |  |
| Previous References: |  |  |
| CDM Linked Instruction? N |  |  |