RMSPS PENSION ADMINISTRATION SERVICES AGREEMENT

# SCHEDULE 6.2

transition Testing assurance PRocedures and project testing Procedures

## INTRODUCTION

### This Schedule is comprised of 2 Parts:

#### Part 1 (Transition Testing Assurance) sets out the procedures to determine whether a Transition Milestone has been Achieved pursuant to Clause 6.7 (Transition Testing Assurance and Achievement of Transition Milestones); and

#### Part 2 (Project Testing Procedures) sets out the procedures to determine whether any other Milestone (other than a Transition Milestone) has been Achieved pursuant to Clause 6.8 (Transition Testing Assurance and Achievement of Transition Milestones).

Part 1: Transition Testing Assurance

## Definitions for this Part 1

| “Approve” | the Authority’s prior written approval or consent, as the case may be, that may, at the Authority’s sole and absolute discretion, be withheld or delayed and which shall in no way indicate, or be construed as indicating, the Authority’s acceptance or endorsement of any product, process, plan, goods or Services to which the particular Approval may refer, and “Approval” or “Approved” shall be construed accordingly; |
| --- | --- |
| “Deliverable Approved Date” | means in respect of any Deliverable, the date set out in the column headed “Deliverable Approved Date” in the Outline Transition Plan; |
| “Documentary Deliverable” | means any Deliverable that takes the form of documentation (whether electronic or paper-based) which sets out any information and/or description in respect of any aspect of the Services (including related to Testing); |
| “Documentation Matrix” | means a table setting out all Documentary Deliverables and which: - identifies whether a Documentary Deliverable has been Approved by the Authority, and if it has been Approved, the date Approval was given; and - identifies the relationship between Documentary Deliverables showing all the dependencies between them; |
| “First Draft Delivery Date” | means in respect of each Documentary Deliverable the date by which the Supplier shall submit an initial draft Documentary Deliverable to the Authority as agreed within the Review Plan; |
| “Review Plan” | means the plan for undertaking the review and Approval of a Documentary Deliverable; |
| “Test Issue” | any variance or non-conformity of a Deliverable from its requirements (such requirements being set out in the relevant Test Success Criteria); |
| “Test Plan” | a plan: - for the Testing of Deliverables; and - setting out other agreed criteria related to the achievement of Transition Milestones, as described further in Paragraph 6.2 of this Part 1; |
| “Test Reports” | the reports to be produced by the Supplier setting out the results of Tests; |
| “Test Specification” | the specification that sets out how Tests will demonstrate that the Test Success Criteria have been satisfied; |
| “Test Strategy” | a strategy for the conduct of Transition Testing by the Supplier as described further in Paragraph 5 (Test Strategy) of this Part 1; |
| “Test Success Criteria” | in relation to a Test, the test success criteria for that Test as referred to in Paragraph 4 of this Part 1; and |
| “Test Witness” | any person appointed by the Authority pursuant to Paragraph 7 (Test Witnessing) of this Part 1. |

## Introduction

### This Part 1 sets out the Authority’s requirements in relation to Transition Testing assurance including:

#### the requirements for the Supplier to demonstrate to the Authority’s reasonable satisfaction that during Transition it has undertaken the necessary Testing to ensure Transition is a success;

#### the procedure for the Supplier to submit Documentary Deliverables to the Authority for review and Approval; and

#### the procedure for the Authority to issue a Milestone Achievement Certificate where a Transition Milestone has been Achieved.

### Any Disputes between the Authority and the Supplier regarding testing shall be referred to the Dispute Resolution Procedure using the Expedited Dispute Timetable.

### The Parties acknowledges the importance of the timely sharing of accurate and complete Joint Member Data with relevant Stakeholders (including RMPTL and/or the RMPP Administrator(s)). The Supplier shall, in addition to and in accordance with its obligations in Clause 5 (Services) to co-operate and collaborate with Stakeholders (including RMPTL and the RMPP Administrator(s)), use all reasonable endeavours to:

#### proactively lead on the Testing of all technical and organisational interfaces (including the Joint Member Data Interface(s)) between the Supplier System and the RMPP Administrator(s) as necessary for the Supplier to provide the Services in accordance with this Agreement and/or as reasonably requested by the Authority and/or the RMPP Administrator(s) from time to time during this Agreement; and

#### seek the RMPTL’s and the RMPP Administrator(s)’ formal written approval of any technical and/or organisational interfaces (including the Joint Member Data Interface(s) and any associated documentation (including data formats and data interface schema) together with written confirmation that such technical and/or organisational interfaces have been thoroughly tested to the satisfaction of RMPTL and the RMPP Administrator(s).

## Risk

### The issue of a Milestone Achievement Certificate and/or a conditional Milestone Achievement Certificate shall not:

#### operate to transfer any risk that the relevant Documentary Deliverable(s) and/or Transition Milestone (as applicable) is complete or will meet and/or satisfy the Authority's requirements for that Documentary Deliverable and/or Transition Milestone;

#### affect the Authority's right subsequently to reject:

##### all or any element of the Documentary Deliverables; or

##### any Transition Milestone to which the Milestone Achievement Certificate relates,

where the relevant Transition Milestone and/or Documentary Deliverable is later found for whatever reason to be defective or incapable of meeting, or supporting the Supplier’s provision of the Services in accordance with the requirements of this Agreement, including for the avoidance of doubt the Requirements and/or Supplier Solution.

### The grant of a Milestone Achievement Certificate in respect of the Authority to Proceed shall not operate to transfer any risk that the Supplier System or the Services will meet and/or satisfy the Authority Requirements for the Services.

### Notwithstanding the issuing of any Milestone Achievement Certificate (including the Milestone Achievement Certificate in respect of the Authority to Proceed), the Supplier shall remain solely responsible for ensuring that:

#### the Supplier Solution (including the Supplier System) as designed and developed is suitable for the delivery of the Services and meets the Authority Requirements;

#### the Services are implemented in accordance with this Agreement; and

#### each Target Performance Level is met from the relevant Operational Service Commencement Date.

## Test Success Criteria

### The Test Success Criteria for:

#### each Test that must be Achieved for the Supplier to Achieve either the ATP Milestone or the CPP Milestone are set out in Annex 2 (Transition Milestone – Test Success Criteria) of this Part 1;

#### Documentary Deliverables, shall be agreed between the Parties in the relevant Review Plan; and

#### all other Tests shall be documented by the Supplier as part of the relevant Test Plan pursuant to Paragraph 6.2 of this Part 1.

## Test Strategy

### The Supplier shall develop its Test Strategy as soon as practicable after the Effective Date but in any case no later than the Deliverable Approved Date for the Test Strategy as set out in the Outline Transition Plan or where no Deliverable Approved Date is specified no later than twenty (20) Working Days (or such other period as the Parties may agree in writing) after the Effective Date.

### The Supplier shall submit the Test Strategy, as a Documentary Deliverable, for review and Approval by the Authority in accordance with Paragraph 9 (Documentary Deliverables) of this Part 1.

### The Supplier shall ensure its Test Strategy includes:

#### an overview of how the Supplier will conduct its Testing of Transition in accordance with the Transition Plan;

#### a clear mapping document that demonstrates how each functional area is to be Tested;

#### the process to be used to capture and record Test results and the categorisation of Test Issues;

#### the method for mapping the expected Test results to the relevant Test Success Criteria;

#### the procedure to be followed if a Deliverable fails to satisfy the relevant Test Success Criteria or produces unexpected results, including a procedure for the resolution of Test Issues;

#### the procedure to be followed by the Supplier to sign off Test Plans and each Test;

#### the process for the production and maintenance of Test Reports and reporting, including templates for the Test Reports and the Test Issues management log, and a sample plan for the resolution of Test Issues;

#### the names and contact details of the Supplier's Test representative;

#### a high level identification of the resources required by the Supplier for Testing, including facilities, infrastructure, Supplier Personnel and adequate time in the plan for witnessing testing by the Authority;

#### the technical environments required to support the Tests; and

#### the procedure for managing the configuration of the Test environments.

## Test Plans and Testing

### All Tests conducted by the Supplier shall be conducted in accordance with the Test Strategy.

### The Supplier shall:

#### develop Test Plans prior to the start date for Testing of Transition;

#### ensure each Test Plan includes as a minimum the relevant Test definition and purpose of the Test, the Transition Milestone to which it relates, the requirements being Tested, and for each Test, the specific Test Success Criteria to be satisfied;

#### notify the Authority at least ten (10) Working Days (or such other period as the Parties may agree in writing) in advance of the date, time and location of any Transition Tests to be undertaken by the Supplier and the Authority may request that Authority Personnel attend any such Tests as Test Witnesses;

#### where requested by the Authority, provide the Authority with a copy of relevant Test Plans and Test scripts;

#### keep the Authority regularly updated on planned Testing activity and the results of Transition Tests (including providing copies of Test Reports, where requested by the Authority);

#### not submit any Deliverable for Testing unless it is reasonably confident that it will satisfy the relevant Test Success Criteria;

#### be responsible for maintaining a Test Issue management log in relation to all Testing undertaken in relation to Transition;

#### be responsible for ensuring that the contents of the Supplier’s Test Issue management log accurately represent the current status of each Test Issue at all relevant times; and

#### make the Test Issue management log available to the Authority for inspection promptly upon request.

### Before submitting any Deliverables for Testing during Transition the Supplier shall subject the relevant Deliverables to its own internal quality control measures.

### The Supplier shall manage the progress of Testing in accordance with the relevant Test Plan and shall carry out the Tests in accordance with the relevant Test Specification.

### The Authority reserves the right to require the Supplier to provide any Test Plan for review and Approval by the Authority prior to commencing Testing under that Test Plan.

## Test Reports

### The Supplier shall ensure each Test Report provides a full report on the Testing conducted by the Supplier in respect of the relevant Deliverables, including:

#### an overview of the Testing conducted;

#### identification of the relevant Test Success Criteria that have been satisfied;

#### identification of the relevant Test Success Criteria that have not been satisfied together with the Supplier's explanation of why those criteria have not been met;

#### the Tests that were not completed together with the Supplier's explanation of why those Tests were not completed;

#### the Test Success Criteria that were satisfied, not satisfied or which were not Tested, and any other relevant categories, in each case grouped by severity level; and

#### the specification for any hardware and Software used throughout Testing and any changes that were applied to that hardware and/or Software during Testing.

## Test witnessing

### The Authority may, in its sole discretion, require the attendance at any Tests to be undertaken by the Supplier in relation to Transition, of one or more Test Witnesses selected by the Authority, each of whom shall have reasonable skills to fulfil the role of a Test Witness.

### The Supplier shall give the Test Witnesses access to any documentation and Testing environments reasonably necessary and requested by the Test Witnesses to perform their role as a Test Witness in respect of the relevant Tests.

### The Test Witnesses:

#### may review the Test documentation prior to witnessing the relevant Tests;

#### may attend and engage in the performance of the Tests on behalf of the Authority so as to enable the Authority to gain an informed view of whether a Test Issue may be closed or whether the relevant element of the Test should be re-tested;

#### shall not be involved in the execution of any Test;

#### may produce and deliver their own, independent reports on Testing, which may be used by the Authority to assess whether the Tests and/or any related Transition Milestones have been Achieved;

#### may raise and close Test Issues on the Supplier’s Test Issue management log in respect of any Testing; and

#### may require the Supplier to demonstrate the modifications made to any defective Deliverable before a Test issue is closed.

## Documentary Deliverables

### The Supplier shall ensure that all Documentary Deliverables are identified in the Transition Plan including the timing of their delivery and review and Approval by the Authority in accordance with this Part 1 of this Schedule.

### The assurance procedures for Documentary Deliverables are designed to enable the Authority to review draft Documentary Deliverables produced by the Supplier against agreed Test Success Criteria and for the Authority to satisfy itself of the contents of such drafts subject to any required changes being made.

### For each Documentary Deliverable review, the Authority and the Supplier shall each appoint a suitably qualified and authorised representative to manage the assurance of each draft Documentary Deliverable.

### For each Documentary Deliverable, the Supplier shall provide and agree with the Authority product descriptions and acceptance criteria to enable the Authority to review and approve each Documentary Deliverable.

### Where appropriate, the Authority may decide to involve third parties in the review and such third parties will be made aware of their obligations of confidentiality by the Authority. In this event, the Authority may invite such third parties to participate in review meetings, but will ensure that any written comments are channelled through the Authority's representative appointed pursuant to Paragraph 9.3 of this Part 1.

### The Supplier shall produce, in accordance with the Transition Plan, and the Authority shall agree (as soon as is reasonably practicable) a Review Plan by the Deliverable Approved Date for the Review Plan as set out in the Outline Transition Plan or where no Deliverable Approved Date is specified no later than ten (10) Working Days following the Effective Date, which shall be consistent with the overall timescale for development and Approval by the Authority of the Documentary Deliverables set out in the Transition Plan.

### The Review Plan shall record the following dates:

#### the First Draft Delivery Date;

#### the date by which the Authority will notify the Supplier of the outcome of its review of the first draft of the Documentary Deliverable and provide any review comments;

#### the date by which the Supplier and the Authority will meet to review the Authority's comments;

#### the date by which the Supplier shall submit a revised draft Documentary Deliverable; and

#### the date by which the Authority shall review the revised draft.

### The Review Plan shall record the agreed Test Success Criteria for the relevant Documentary Deliverable.

### The Supplier and the Authority shall conduct the review in accordance with the Review Plan and the timescales specified therein.

### The Supplier shall produce and issue by the First Draft Delivery Date a complete initial draft of the relevant Documentary Deliverable for review by the Authority, in accordance with the Review Plan.

### The Supplier shall not submit a draft Documentary Deliverable for review by the Authority without first verifying that it:

#### is clearly written, in language that those persons who will need to refer to the document should be able to understand;

#### does not refer to any document not provided to, or in the possession of, the Authority unless the Parties have otherwise agreed in writing that such document is not required to be provided;

#### effectively draws upon the necessary expertise and Good Industry Practice available to the Supplier;

#### is complete, with an appropriate level of detail and any relevant cross-references; and

#### has no obvious errors of spelling, grammar, numbering or order, duplications or omissions.

### The Authority shall review each draft Documentary Deliverable to objectively determine whether it meets the applicable Test Success Criteria or not and shall notify the Supplier of the outcome of this review, in accordance with the Review Plan.

### Where the Authority's review reasonably determines that the draft Documentary Deliverable meets all the applicable Test Success Criteria, the review shall be concluded at this point, and the Authority shall notify the Supplier of such determination and its Approval of the relevant Documentary Deliverable.

    - Once the Authority has confirmed its Approval of a Documentary Deliverable, the Supplier shall record the title and version reference number of the relevant Documentary Deliverable in the Documentation Matrix.

### Where the Authority rejects a draft Documentary Deliverable because it does not meet all the applicable Test Success Criteria:

#### the Authority shall specify the reasons for rejection in the form of collated review comments to the Supplier;

#### the Supplier and the Authority shall meet to discuss the Authority's review comments and will seek to agree and document the necessary changes to the draft Documentary Deliverable that are required to gain Approval from the Authority, in accordance with the timescales set out in the Review Plan;

#### the Supplier shall produce a revised draft Documentary Deliverable, incorporating all the agreed changes, with the changes clearly highlighted, for review by the Authority in accordance with the timescales set out in the Review Plan;

#### the Authority shall review the revised draft Documentary Deliverable in order to objectively determine whether the agreed changes have been made, and shall notify the Supplier of the outcome of this review, in accordance with the timescales set out in the Review Plan; and

#### where, pursuant to Paragraph 9.15(d) of this Part 1, the Authority rejects the revised draft Documentary Deliverable, the Authority shall notify the Supplier of the reasons for its rejection of the draft. In this event the Supplier shall liaise with the Authority to understand the Authority’s concerns and shall complete the necessary changes and shall issue a further revised draft Documentary Deliverable for review. Without prejudice to any other rights of the Authority under this Agreement (including in relation to Delay) or at Law, this process shall be repeated until the revised draft Documentary Deliverable is Approved.

### The Supplier shall:

#### create and maintain a Documentation Matrix which it shall upload to the Virtual Library by the Deliverable Approved Date for the Documentation Matrix as set out in the Outline Transition Plan. The Documentation Matrix shall be a Controlled Document) updated during Transition using the Document Change Control Procedure set out in Schedule 8.2 (Change Control Procedure); and

#### ensure the Documentation Matrix accurately reflects the latest current status of each Documentary Deliverable at all times in accordance with the requirements in Schedule 8.4 (Reports and Records Provisions) relating to the Virtual Library.

### If the Documentary Deliverables (or any relevant part) do not satisfy the Test Success Criteria then the Authority shall notify the Supplier and:

#### the Authority may issue  a conditional Approval upon the remediation of the Test Issues;

#### where the Parties agree that there is sufficient time prior to the relevant Milestone Date, the Authority may extend the Review Plan by such reasonable period or periods as the Parties may reasonably agree and require the Supplier to rectify the cause of the Test Issue and re-submit the Documentary Deliverables (or the relevant part) to Testing; or

#### where the failure to satisfy the Test Success Criteria results, or is likely to result, in the failure (in whole or in part) by the Supplier to meet a Transition Milestone, then without prejudice to the Authority’s other rights and remedies, such failure shall constitute a Notifiable Default for the purposes of Clause 27.1 (Rectification Plan Process).

### The Authority shall be entitled, without prejudice to any other rights and remedies that it has under this Agreement, to recover from the Supplier any reasonable additional costs it may incur as a direct result of further review or re-Testing which is required for the Test Success Criteria for that Deliverable to be satisfied.

## Issue of a Milestone Achievement Certificate in respect of a Transition Milestone

### The Authority shall issue a Milestone Achievement Certificate in respect of a given Transition Milestone when:

#### all Deliverables relating to a Transition Milestone have been completed;

#### the Authority has confirmed its Approval in respect of all of the Deliverables relating to that Transition Milestone; and

#### the Supplier has performed to the Authority’s reasonable satisfaction any other tasks (including Tests) identified in the Transition Plan as associated with that Transition Milestone.

### The grant of a Milestone Achievement Certificate shall entitle the Supplier to the receipt of a payment in respect of that Transition Milestone in accordance with the provisions of Schedule 7.1 (Charges and Invoicing).

### If a Milestone is not Achieved, the Authority shall promptly issue a report to the Supplier setting out:

#### the applicable Test Issues; and

#### any other reasons for the relevant Milestone not being Achieved.

### Without prejudice to the Authority’s other remedies the following shall constitute a Notifiable Default for the purposes of Clause 27.1 (Rectification Plan Process) and the Authority shall refuse to issue a Milestone Achievement Certificate where:

#### there is one or more material Test Issue(s); or

#### the information required under Schedule 8.4 (Reports and Records Provisions) Annex 3 (Records to upload to Virtual Library) has not been uploaded to the Virtual Library in accordance with Paragraph 4 (Virtual Library) of that Schedule.

### If, in relation to a Transition Milestone, all of the Deliverables have been completed but there are Test Issues then provided there are no material Test Issues, the Authority may at its discretion (without waiving any rights in relation to the other options) choose to issue a Milestone Achievement Certificate conditional on the remediation of the Test Issues in accordance with an agreed Rectification Plan provided that:

#### any Rectification Plan shall be agreed before the issue of a conditional Milestone Achievement Certificate unless the Authority agrees otherwise (in which case the Supplier shall submit a Rectification Plan for approval by the Authority within ten (10) Working Days of receipt of the Authority’s report pursuant to Paragraph 10.3 of this Part 1); and

#### where the Authority issues a conditional Milestone Achievement Certificate, it may (but shall not be obliged to) revise the failed Milestone Date and any subsequent Milestone Date.

# ANNEX 1 TO PART 1: TRANSiTION MILESTONE - Milestone Achievement Certificate

To:		[NAME OF SUPPLIER]

FROM:	THE MINISTER FOR THE CABINET OFFICE

[Date]

Dear Sirs,

TRANSITION MILESTONE - MILESTONE ACHIEVEMENT CERTIFICATE

Transition Milestone: [insert description of Transition Milestone]

We refer to the agreement (the “Agreement”) relating to the provision of the Services between the Minister for the Cabinet Office (the “Authority”) and [name of Supplier] (the “Supplier”) dated [date].

Capitalised terms used in this certificate have the meanings given to them in Schedule 1 (Definitions) or Part 1 of Schedule 6.2 (Transition Testing Assurance Procedures and Project Testing Procedures) of the Agreement.

[We confirm that all the Deliverables relating to Transition Milestone [number] have been tested successfully in accordance with the Test Plan relevant to this Transition Milestone [or that a conditional Approval has been given in respect of those Deliverables that have not satisfied the relevant Test Success Criteria.]]*

OR

[This Milestone Achievement Certificate is granted pursuant to Paragraph [10.1] of Part 1 of Schedule 6.2 (Transition Testing Assurance and Project Testing Procedures) of the Agreement on the condition that any Test Issues are remedied in accordance with the Rectification Plan attached to this certificate.]*

[You may now issue an invoice in respect of the Milestone Payment associated with this Transition Milestone in accordance with the provisions of Schedule 7.1 (Charges and Invoicing)]*

*delete as appropriate

Yours faithfully

[Name]

[Position]

# Acting on behalf of The Minister for the Cabinet Office

# ANNEX 2 TO PART 1: TRANSITION MILESTONE - TEST SUCCESS Criteria

- Tests to be Achieved in order to Achieve the ATP Milestone

| Test | Pre-conditions | Test Success Criteria |
| --- | --- | --- |
| The Supplier needs to demonstrate it has demonstrated to the Authority’s reasonable satisfaction that it is capable of performing the Operational Services in accordance with the Target Performance Levels. | All Transition Milestones preceding the ATP Milestone have been Achieved (including all relevant Test Success Criteria relating to preceding Transition Milestones and the Authority has Approved all associated Deliverables relating to this ATP Milestone). | - All Deliverables relating to this ATP Milestone and all preceding Transition Milestones have been Approved by the Authority. - Milestone Achievement Certificates have been issued by the Authority for each Transition Milestone preceding the ATP Milestone. |

- Tests to be Achieved in order to Achieve the CPP Milestone

| CPP Milestone Charge No. | Test | Test Success Criteria |
| --- | --- | --- |
| [Redacted under FOIA s43, Commercial interests] (CPP Milestone) | The Supplier has demonstrated to the Authority’s satisfaction that it has been providing the Operational Services, and the Supplier Solution, in accordance with: - the Target Performance Levels with no Material KPI Failure(s) in any month; and - all other requirements of this Agreement and in accordance with Schedule 4.1 (Supplier Solution), for a continuous period of three (3) months following Achievement of the ATP Milestone (“CPP Assurance Period”). | - No Material KPI Failure during the CPP Assurance Period. - No failure to meet any other requirements of this Agreement during the CPP Assurance Period. - All elements of the Supplier Solution are successfully implemented and used to provide the Operational Services for the CPP Assurance Period. |
|  | All other Transition Milestones Achieved in accordance with the requirements of this Agreement. | - All Deliverables referred to in the Detailed Transition Plan have been Approved by the Authority. - Milestone Achievement Certificate issued for the ATP Milestone. |

Part 2: Project Testing Procedures

## DEFINITIONS

In this Schedule, the following definitions shall apply:

| “Approve” | the Authority’s prior written approval or consent, as the case may be, that may, at the Authority’s sole and absolute discretion, be withheld or delayed and which shall in no way indicate, or be construed as indicating, the Authority’s acceptance or endorsement of any product, process, plan, goods or Services to which the particular Approval may refer, and “Approval” or “Approved” shall be construed accordingly; |
| --- | --- |
| “Component” | any constituent parts of the infrastructure for a Service, hardware or Software; |
| “Material Test Issue” | a Test Issue of Severity Level 1 or Severity Level 2; |
| “Severity Level” | the level of severity of a Test Issue, the criteria for which are described in Annex 1 of this Part 2; |
| “Test Certificate” | a certificate materially in the form of the document contained in Annex 2 of this Part 2 issued by the Authority when a Deliverable has satisfied its relevant Test Success Criteria; |
| “Test Issue” | any variance or non-conformity of a Deliverable from its requirements (such requirements being set out in the relevant Test Success Criteria); |
| “Test Issue Threshold” | in relation to the Tests applicable to a Milestone, a maximum number of Severity Level 3, Severity Level 4 and Severity Level 5 Test Issues as set out in the relevant Test Plan; |
| “Test Issue Management Log” | a log for the recording of Test Issues as described further in Paragraph 10.1 of this Part 2; |
| “Test Plan” | a plan: - for the Testing of Deliverables; and - setting out other agreed criteria related to the achievement of Milestones, as described further in Paragraph 6 of this Part 2; |
| “Test Reports” | the reports to be produced by the Supplier setting out the results of Tests; |
| “Test Specification” | the specification that sets out how Tests will demonstrate that the Test Success Criteria have been satisfied, as described in more detail in Paragraph 8 of this Part 2; |
| “Test Strategy” | a strategy for the conduct of Testing as described further in Paragraph 5 of this Part 2; |
| “Test Success Criteria” | in relation to a Test, the test success criteria for that Test as referred to in Paragraph 7 of this Part 2; |
| “Test Witness” | any person appointed by the Authority pursuant to Paragraph 11.1 of this Part 2; and |
| “Testing Procedures” | the applicable testing procedures and Test Success Criteria set out in this Schedule. |

## INTRODUCTION

### This Part 2 sets out the Authority’s requirements in relation to Testing procedures required in respect of a Project or a Contract Change.

### Accordingly, where expressly referred to in the relevant Project SOW or Change Authorisation Note this Part 2 shall apply in relation to the Testing of Deliverables, and/or Milestones as set out or referred to in the relevant Project SOW or Change Authorisation Note.

### For the avoidance of any doubt this Part 2 shall not apply in relation to Transition Milestones and/or Testing generally in relation to Transition unless agreed otherwise in writing by the Parties.

## RISK

### The issue of a Test Certificate, a Milestone Achievement Certificate and/or a conditional Milestone Achievement Certificate shall not:

#### operate to transfer any risk that the relevant Deliverable or Milestone is complete or will meet and/or satisfy the Authority's requirements for that Deliverable or Milestone; or

#### affect the Authority's right subsequently to reject:

##### all or any element of the Deliverables to which a Test Certificate relates; or

##### any Milestone to which the Milestone Achievement Certificate relates.

### Notwithstanding the issuing of any Milestone Achievement Certificate, the Supplier shall remain solely responsible for ensuring that:

#### the Supplier Solution as designed and developed is suitable for the delivery of the Services and meets the Authority Requirements;

#### the Services are implemented in accordance with this Agreement (including Project SOWs and Change Authorisation Notes); and

#### each Target Performance Level is met from the relevant Operational Service Commencement Date.

## TESTING OVERVIEW

### All Tests conducted by the Supplier shall be conducted in accordance with the Test Strategy, the Test Plans and the Test Specifications.

### The Supplier shall not submit any Deliverable for Testing:

#### unless the Supplier is reasonably confident that it will satisfy the relevant Test Success Criteria;

#### until the Authority has issued a Test Certificate in respect of any prior, dependant Deliverable(s); and

#### until the Parties have agreed the Test Plan and the Test Specification relating to the relevant Deliverable(s).

### The Supplier shall use reasonable endeavours to submit each Deliverable for Testing or re-Testing by or before the date set out in the relevant Project Plan for the commencement of Testing in respect of the relevant Deliverable.

### Prior to the issue of a Test Certificate, the Authority shall be entitled to review the relevant Test Reports and the Test Issue Management Log.

### Any Disputes between the Authority and the Supplier regarding Testing shall be referred to the Dispute Resolution Procedure using the Expedited Dispute Timetable.

## TEST STRATEGY

### The Supplier shall develop the final Test Strategy as soon as practicable after the Effective Date but in any case no later than twenty (20) Working Days (or such other period as the Parties may agree in writing) after the Effective Date.

### The final Test Strategy shall include:

    - an overview of how Testing will be conducted in accordance with the relevant Project Plan;

    - the process to be used to capture and record Test results and the categorisation of Test Issues;

    - the method for mapping the expected Test results to the Test Success Criteria;

    - the procedure to be followed if a Deliverable fails to satisfy the Test Success Criteria or produces unexpected results, including a procedure for the resolution of Test Issues;

    - the procedure to be followed to sign off each Test;

    - the process for the production and maintenance of Test Reports and reporting, including templates for the Test Reports and the Test Issue Management Log, and a sample plan for the resolution of Test Issues;

    - the names and contact details of the Authority's and the Supplier's Test representatives;

    - a high level identification of the resources required for Testing, including facilities, infrastructure, personnel and Authority and/or third party involvement in the conduct of the Tests;

    - the technical environments required to support the Tests; and

    - the procedure for managing the configuration of the Test environments.

## TEST PLANS

### The Supplier shall develop Test Plans and submit these for the Approval of the Authority as soon as practicable but in any case no later than twenty (20) Working Days (or such other period as the Parties may agree in the Test Strategy or otherwise agree in writing) prior to the start date for the relevant Testing (as specified in the relevant Project Plan).

### Each Test Plan shall include as a minimum:

#### the relevant Test definition and the purpose of the Test, the Milestone to which it relates, the requirements being Tested and, for each Test, the specific Test Success Criteria to be satisfied;

#### a detailed procedure for the Tests to be carried out, including:

##### the timetable for the Tests, including start and end dates;

##### the Testing mechanism;

##### dates and methods by which the Authority can inspect Test results or witness the Tests in order to establish that the Test Success Criteria have been met;

##### the mechanism for ensuring the quality, completeness and relevance of the Tests;

##### the format and an example of Test progress reports and the process with which the Authority accesses daily Test schedules;

##### the process which the Authority will use to review Test Issues and the Supplier’s progress in resolving these in a timely basis;

##### the Test Schedule;

##### the re-Test procedure, the timetable and the resources which would be required for re-Testing; and

##### the process for escalating Test Issues from a re-test situation to the taking of specific remedial action to resolve the Test Issue.

### The Authority shall not unreasonably withhold or delay its Approval of the Test Plans provided that the Supplier shall incorporate any reasonable requirements of the Authority in the Test Plans.

## TEST SUCCESS CRITERIA

The Test Success Criteria for all Tests shall be agreed between the Parties as part of the relevant Test Plan pursuant to Paragraph 6 of this Part 2.

## TEST SPECIFICATION

### Following Approval of a Test Plan, the Supplier shall develop the Test Specification for the relevant Deliverables as soon as reasonably practicable and in any event at least ten (10) Working Days (or such other period as the Parties may agree in the Test Strategy or otherwise agree in writing) prior to the start of the relevant Testing (as specified in the relevant Project Plan).

### Each Test Specification shall include as a minimum:

#### the specification of the Test data, including its source, scope, volume and management, a request (if applicable) for relevant Test data to be provided by the Authority and the extent to which it is equivalent to live operational data;

#### a plan to make the resources available for Testing;

#### Test scripts;

#### Test pre-requisites and the mechanism for measuring them; and

#### expected Test results, including:

##### a mechanism to be used to capture and record Test results; and

##### a method to process the Test results to establish their content.

## TESTING

### Before submitting any Deliverables for Testing the Supplier shall subject the relevant Deliverables to its own internal quality control measures.

### The Supplier shall manage the progress of Testing in accordance with the relevant Test Plan and shall carry out the Tests in accordance with the relevant Test Specification. Tests may be witnessed by the Test Witnesses in accordance with Paragraph 11 of this Part 2.

### The Supplier shall notify the Authority at least ten (10) Working Days (or such other period as the Parties may agree in writing) in advance of the date, time and location of the relevant Tests and the Authority shall ensure that the Test Witnesses attend the Tests, except where the Authority has specified in writing that such attendance is not necessary.

### The Authority may raise and close Test Issues during the Test witnessing process.

### The Supplier shall provide to the Authority in relation to each Test:

#### a draft Test Report not less than two (2) Working Days (or such other period as the Parties may agree in writing) prior to the date on which the Test is planned to end; and

#### the final Test Report within five (5) Working Days (or such other period as the Parties may agree in writing) of completion of Testing.

### Each Test Report shall provide a full report on the Testing conducted in respect of the relevant Deliverables, including:

#### an overview of the Testing conducted;

#### identification of the relevant Test Success Criteria that have been satisfied;

#### identification of the relevant Test Success Criteria that have not been satisfied together with the Supplier's explanation of why those criteria have not been met;

#### the Tests that were not completed together with the Supplier's explanation of why those Tests were not completed;

#### the Test Success Criteria that were satisfied, not satisfied or which were not tested, and any other relevant categories, in each case grouped by Severity Level in accordance with Paragraph 10.1 of this Part 2; and

#### the specification for any hardware and Software used throughout Testing and any changes that were applied to that hardware and/or Software during Testing.

## TEST ISSUES

### Where a Test Report identifies a Test Issue, the Parties shall agree the classification of the Test Issue using the criteria specified in Annex 1 to this Part 2 and the Test Issue Management Log maintained by the Supplier shall log Test Issues reflecting the Severity Level allocated to each Test Issue.

### The Supplier shall be responsible for maintaining the Test Issue Management Log and for ensuring that its contents accurately represent the current status of each Test Issue at all relevant times. The Supplier shall make the Test Issue Management Log available to the Authority upon request.

### The Authority shall confirm the classification of any Test Issue unresolved at the end of a Test in consultation with the Supplier. If the Parties are unable to agree the classification of any unresolved Test Issue, the Dispute shall be dealt with in accordance with the Dispute Resolution Procedure using the Expedited Dispute Timetable.

## TEST WITNESSING

### The Authority may, in its sole discretion, require the attendance at any Test of one or more Test Witnesses selected by the Authority, each of whom shall have appropriate skills to fulfil the role of a Test Witness.

### The Supplier shall give the Test Witnesses access to any documentation and Testing environments reasonably necessary and requested by the Test Witnesses to perform their role as a Test Witness in respect of the relevant Tests.

### The Test Witnesses:

#### shall actively review the Test documentation;

#### will attend and engage in the performance of the Tests on behalf of the Authority so as to enable the Authority to gain an informed view of whether a Test Issue may be closed or whether the relevant element of the Test should be re-Tested;

#### shall not be involved in the execution of any Test;

#### shall be required to verify that the Supplier conducted the Tests in accordance with the Test Success Criteria and the relevant Test Plan and Test Specification;

#### may produce and deliver their own, independent reports on Testing, which may be used by the Authority to assess whether the Tests have been Achieved;

#### may raise Test Issues on the Test Issue Management Log in respect of any Testing; and

#### may require the Supplier to demonstrate the modifications made to any defective Deliverable before a Test Issue is closed.

## TEST QUALITY AUDIT

### Without prejudice to its rights pursuant to Clause 12.2(b) (Records, Reports, Audits & Open Book Data), the Authority may perform on-going quality audits in respect of any part of the Testing (each a “Testing Quality Audit”) subject to the provisions set out in the agreed Quality Plan.

### The focus of the Testing Quality Audits shall be on:

#### adherence to an agreed methodology;

#### adherence to the agreed Testing process;

#### adherence to the Quality Plan;

#### review of status and key development issues; and

#### identification of key risk areas.

### The Supplier shall allow sufficient time in the Test Plan to ensure that adequate responses to a Testing Quality Audit can be provided.

### The Authority will give the Supplier at least five (5) Working Days' written notice of the Authority’s intention to undertake a Testing Quality Audit and the Supplier may request, following receipt of that notice, that any Testing Quality Audit be delayed by a reasonable time period if in the Supplier’s reasonable opinion, the carrying out of a Testing Quality Audit at the time specified by the Authority will materially and adversely impact the relevant Project Plan.

### A Testing Quality Audit may involve document reviews, interviews with the Supplier Personnel involved in or monitoring the activities being undertaken pursuant to this Schedule, the Authority witnessing Tests and demonstrations of the Deliverables to the Authority. Any Testing Quality Audit shall be limited in duration to a maximum time to be agreed between the Supplier and the Authority on a case by case basis (such agreement not to be unreasonably withheld or delayed). The Supplier shall provide all reasonable necessary assistance and access to all relevant documentation required by the Authority to enable it to carry out the Testing Quality Audit.

### If the Testing Quality Audit gives the Authority concern in respect of the Testing Procedures or any Test, the Authority shall:

#### discuss the outcome of the Testing Quality Audit with the Supplier, giving the Supplier the opportunity to provide feedback in relation to specific activities; and

#### subsequently prepare a written report for the Supplier detailing its concerns,

and the Supplier shall, within a reasonable timeframe, respond in writing to the Authority’s report.

### In the event of an inadequate response to the Authority’s report from the Supplier, the Authority (acting reasonably) may withhold a Test Certificate (and consequently delay the grant of a Milestone Achievement Certificate) until the issues in the report have been addressed to the reasonable satisfaction of the Authority.

## OUTCOME OF TESTING

### The Authority shall issue a Test Certificate as soon as reasonably practicable when the Deliverables satisfy the Test Success Criteria in respect of that Test without any Test Issues.

### If the Deliverables (or any relevant part) do not satisfy the Test Success Criteria then the Authority shall notify the Supplier and:

#### the Authority may issue a Test Certificate conditional upon the remediation of the Test Issues;

#### where the Parties agree that there is sufficient time prior to the relevant Milestone Date, the Authority may extend the Test Plan by such reasonable period or periods as the Parties may reasonably agree and require the Supplier to rectify the cause of the Test Issue and re-submit the Deliverables (or the relevant part) to Testing; or

#### where the failure to satisfy the Test Success Criteria results, or is likely to result, in the failure (in whole or in part) by the Supplier to meet a Milestone, then without prejudice to the Authority’s other rights and remedies, such failure shall constitute a Notifiable Default for the purposes of Clause 27.1 (Rectification Plan Process).

### The Authority shall be entitled, without prejudice to any other rights and remedies that it has under this Agreement, to recover from the Supplier any reasonable additional costs it may incur as a direct result of further review or re-Testing which is required for the Test Success Criteria for that Deliverable to be satisfied save where such further review or re-Testing is due solely to incomplete or ambiguous Test Success Criteria (as agreed by the Parties in accordance with Paragraph 7 (Test Success Criteria)) in which case each Party shall bear its own additional costs of such further review or re-Testing of the Test Success Criteria to ensure such Test Success Criteria are complete and unambiguous.

## ISSUE OF MILESTONE ACHIEVEMENT CERTIFICATE

### The Authority shall issue a Milestone Achievement Certificate in respect of a given Milestone as soon as is reasonably practicable following:

#### the issuing by the Authority of Test Certificates and/or conditional Test Certificates in respect of all Deliverables related to that Milestone which are due to be Tested; and

#### performance by the Supplier to the reasonable satisfaction of the Authority of any other tasks identified in the relevant Project Plan as associated with that Milestone (which may include the submission of a Deliverable that is not due to be Tested, such as the production of Documentation).

### The grant of a Milestone Achievement Certificate shall entitle the Supplier to the receipt of a payment in respect of that Milestone in accordance with the provisions of Schedule 7.1 (Charges and Invoicing).

### If a Milestone is not Achieved, the Authority shall promptly issue a report to the Supplier setting out:

#### the applicable Test Issues ; and

#### any other reasons for the relevant Milestone not being Achieved.

### If there are Test Issues but these do not exceed the Test Issues Threshold, then provided there are no Material Test Issues, the Authority shall issue a Milestone Achievement Certificate.

### Without prejudice to the Authority’s other remedies the following shall constitute a Notifiable Default for the purposes of Clause 27.1 (Rectification Plan Process) and the Authority shall refuse to issue a Milestone Achievement Certificate where:

#### there is one or more Material Test Issue(s); or

#### the information required under Schedule 8.4 (Reports and Records Provisions) Annex 3 (Virtual Library) has not been uploaded to the Virtual Library in accordance with Paragraph 4 (Virtual Library) of that Schedule.

### If there are Test Issues which exceed the Test Issues Threshold but there are no Material Test Issues, the Authority may at its discretion (without waiving any rights in relation to the other options) choose to issue a Milestone Achievement Certificate conditional on the remediation of the Test Issues in accordance with an agreed Rectification Plan provided that:

#### any Rectification Plan shall be agreed before the issue of a conditional Milestone Achievement Certificate unless the Authority agrees otherwise (in which case the Supplier shall submit a Rectification Plan for Approval by the Authority within ten (10) Working Days of receipt of the Authority’s report pursuant to Paragraph 14.3 of this Part 2); and

#### where the Authority issues a conditional Milestone Achievement Certificate, it may (but shall not be obliged to) revise the failed Milestone Date and any subsequent Milestone Date.

# ANNEX 1 TO PART 2: Test Issues – Severity Levels

## Severity Level 1 Test Issue: a Test Issue that causes non-recoverable conditions, e.g. it is not possible to continue using a Component, a Component crashes, there is database or file corruption, or data loss.

## Severity Level 2 Test Issue: a Test Issue for which, as reasonably determined by the Authority, there is no practicable workaround available, and which:

### causes a Component to become unusable;

### causes a lack of functionality, or unexpected functionality, that has an impact on the current Test; or

### has an adverse impact on any other Component(s) or any other area of the Services.

## Severity Level 3 Test Issue: a Test Issue which:

### causes a Component to become unusable;

### causes a lack of functionality, or unexpected functionality, but which does not impact on the current Test; or

### has an impact on any other Component(s) or any other area of the Services,

but for which, as reasonably determined by the Authority, there is a practicable workaround available.

## Severity Level 4 Test Issue: a Test Issue which causes incorrect functionality of a Component or process, but for which there is a simple, Component based, workaround, and which has no impact on the current Test, or other areas of the Services.

## Severity Level 5 Test Issue: a Test Issue that causes a minor problem, for which no workaround is required, and which has no impact on the current Test, or other areas of the Services.

# ANNEX 2 TO PART 2: Test Certificate

To:		[NAME OF SUPPLIER]

FROM:	THE MINISTER FOR THE CABINET OFFICE

[Date]

Dear Sirs,

TEST CERTIFICATE

Deliverables: [insert description of Deliverables]

We refer to the agreement (the “Agreement”) relating to the provision of the Services between The Minister for the Cabinet Office (the “Authority”) and [name of Supplier]  (the “Supplier”) dated [date].

Capitalised terms used in this certificate have the meanings given to them in Schedule 1 (Definitions) or Schedule 6.2 (Transition Testing Assurance Procedures and Project Testing Procedures) of the Agreement.

[We confirm that the Deliverables listed above have been tested successfully in accordance with the Test Plan relevant to those Deliverables.]

OR

[This Test Certificate is issued pursuant to Paragraph  [14.1] of Part 2 of Schedule 6.2 (Transition Testing Assurance Procedures and Project Testing Procedures) of the Agreement on the condition that any Test Issues are remedied in accordance with the Rectification Plan attached to this certificate.]*

*delete as appropriate

Yours faithfully

[Name]

[Position]

acting on behalf of The Minister for the Cabinet Office

# ANNEX 3 TO PART 2: Milestone Achievement Certificate

To:		[NAME OF SUPPLIER]

FROM:	THE MINISTER FOR THE CABINET OFFICE

[Date]

Dear Sirs,

MILESTONE ACHIEVEMENT CERTIFICATE

Milestone: [insert description of Milestone]

We refer to the agreement (the “Agreement”) relating to the provision of the Services between The Minister for the Cabinet Office (the “Authority”) and [name of Supplier] (the “Supplier”) dated [date].

Capitalised terms used in this certificate have the meanings given to them in Schedule 1 (Definitions) or Schedule 6.2 (Transition Testing Assurance Procedures and Project Testing Procedures) of the Agreement.

[We confirm that all the Deliverables relating to Milestone [number] have been tested successfully in accordance with the Test Plan relevant to this Milestone [or that a conditional Test Certificate has been issued in respect of those Deliverables that have not satisfied the relevant Test Success Criteria.]]*

OR

[This Milestone Achievement Certificate is granted pursuant to Paragraph [14.1] of Part 2 of Schedule 6.2 (Transition Testing Assurance Procedures and Project Testing Procedures) of the Agreement on the condition that any Test Issues are remedied in accordance with the Rectification Plan attached to this certificate.]*

[You may now issue an invoice in respect of the Milestone Payment associated with this Milestone in accordance with the relevant Project SOW or Change Authorisation Note (as applicable)]*

*delete as appropriate

Yours faithfully

[Name]

[Position]

acting on behalf of The Minister for the Cabinet Office