RMSPS PENSION ADMINISTRATION SERVICES AGREEMENT

# SCHEDULE 8.5

EXIT MANAGEMENT

Exit Management

## DEFINITIONS

In this Schedule, the following definitions shall apply:

| “Business Process Manual” | business process maps and any associated commentary setting out the business processes required to provide the Services in sufficient detail to enable the Authority and/or a Replacement Supplier to understand such processes; |
| --- | --- |
| "Additional Termination Services" | the services described and/or referred to in Paragraph 6.8 and any services other than the Core Termination Services that are agreed by the Parties to be chargeable termination services under an Exit Plan (including any other services required by the Authority pursuant to the Termination Assistance Notice); |
| “Continuing Services” | has the meaning given in Paragraph 11.1; |
| “Core Termination Services” | all the Termination Services (which include those activities set out in this Schedule 8.5 (Exit Management) including those listed in Annex 1 of this Schedule 8.5 (Exit Management)) but excluding those activities expressly identified as Additional Termination Services; |
| “Electronic Document Management Artefacts” | means documents in electronic format received and/or made available to the Supplier and/or generated by or on behalf of the Supplier in providing the Services including letters to Members, statements to Members and scanned images from incoming mail; |
| “Emergency Exit” | any termination of this Agreement which is a: - termination of the whole or part of this Agreement in accordance with Clause 33 (Termination Rights), except where the period of notice given under that Clause is greater than or equal to six (6) months; - termination of the provision of the Services for any reason prior to the expiry of any period of notice of termination served pursuant to Clause 33 (Termination Rights); or - wrongful termination or repudiation of this Agreement by either Party; |
| “Ethical Wall Agreement” | an ethical wall agreement in a form similar to the draft ethical wall agreement set out at Annex 2; |
| “Exclusive Assets” | those Assets used by the Supplier or a Key Sub-contractor which are used exclusively in the provision of the Services; |
| “Exit Information” | has the meaning given in Paragraph 3.1; |
| “Exit Manager” | the person appointed by each Party pursuant to Paragraph 2.5 for managing the Parties' respective obligations under this Schedule; |
| “Information and Knowledge Asset Inventory” | the inventory of information and knowledge assets recorded and used by the Supplier to provide the Services including Joint Member working practices and any exceptions to normal retirement dates. This is to be maintained up to date by the Supplier pursuant to the relevant Authority Requirements as set out in Schedule 2.1 (Services Description); |
| "Lease" | any agreement between the Supplier and a third party for the occupation of any Site; |
| “Net Book Value” | the net book value of the relevant Asset(s) calculated in accordance with the depreciation policy of the Supplier set out in the letter in the agreed form from the Supplier to the Authority of the same date as this Agreement; |
| “Non-Exclusive Assets” | those Assets (if any) which are used by the Supplier or a Key Sub-contractor in connection with the Services but which are also used by the Supplier or Key Sub-contractor for other purposes of material value; |
| “Ordinary Exit” | any termination of the whole or any part of this Agreement which occurs: - pursuant to Clause 33 (Termination Rights) where the period of notice given by the Party serving notice to terminate pursuant to such Clause is greater than or equal to six (6) months; or - as a result of the expiry of the Initial Term or any Extension Period; |
| “Project/Programme Documentation” | means any inflight or closed project and programme documentation e.g. project initiation documents, project plans, business cases, benefit realisation documents, RAIDD logs/registers; |
| “Registers” | the registers referred to in Paragraphs 2.2(a)(i) to 2.2(a)(v); |
| “Transferable Assets” | those of the Exclusive Assets which are capable of legal transfer to the Authority; |
| “Transferable Contracts” | the Sub-contracts, licences for Supplier's Software, licences for Third Party Software or other agreements which are necessary to enable the Authority or any Replacement Supplier to perform the Services or the Replacement Services, including in relation to licences for all relevant Documentation; |
| “Transferable Lease” | a lease for a Site occupied wholly or mainly by the Supplier for provision of the Services; and |
| “Transferring Contracts” | has the meaning given in Paragraph 7.3(c). |

## OBLIGATIONS DURING THE TERM TO FACILITATE EXIT

### The Supplier shall provide appropriate support for the orderly transition of the Services from the Supplier to the Authority and/or any Replacement Supplier(s) in the event of termination (including partial termination) or expiry of this Agreement.  This Schedule sets out the principles of the exit and service transfer arrangements that are intended to achieve such orderly transition and which shall form the basis of the Exit Plan.  For the avoidance of doubt, the Supplier shall be responsible for the overall management of the exit and service transfer arrangements pursuant to this Agreement.

### During the Term and any Termination Assistance Period, the Supplier shall:

#### create and maintain:

##### a register of all Assets, detailing:

        - a general description of the Asset (e.g. type, make, model and serial number or other unique identifier and any other information referenced in the tables in Schedule 5 (Software and Supplier Equipment)) and where appropriate its technical specification;

        - the nature of the Supplier’s possession (whether it is owned, licensed or leased) of each Asset;

        - any leasing arrangements (if appropriate) applicable to each Asset including the type of lease, expiry date and any option to purchase after its expiry;

        - the date of purchase, lease or licence of each Asset;

        - each Asset’s status as either Exclusive Assets or Non-Exclusive Assets;

        - financial information about each Asset including:

          - a statement to say whether the relevant Asset is fully paid up or whether it is to be depreciated over the Term and, if it is to be depreciated over the Term, the purchase price of such Asset and the depreciation policy to enable the calculation of the Net Book Value; and

          - with respect to (i) Non-Exclusive Assets (ii) Exclusive Assets that are not Transferable Assets and (iii) the Software fees (including full details of any charging methodology e.g.  based on the number of users of software, the duration of licence/ ongoing support and maintenance) relevant to the continued licensed use of such Assets to the Authority and/or a Replacement Supplier in accordance with Paragraph 7.3(b);

        - the condition and physical location (e.g. Site, building, floor or desk) of each Asset; and

        - information relating to the use of the Assets in the provision of the Services and the Supplier Solution;

##### a register of each of the following:

        - all Software used in the Services and/or the Supplier Solution including:

          - Supplier Software (including any Supplier COTS Software and/or Supplier Non-COTS Software);

          - Third Party Software (including any Third Party COTS Software and/or Third Party Non-COTS Software); and

          - Specially Written Software;

        - a register of all other Intellectual Property Rights used in the Services and/or the Supplier Solution including:

          - Project Specific IPRs;

          - Third Party IPRs (including any Third Party COTS IPRs and/or Third Party Non-COTS IPRs); and

          - Supplier Background IPRs (including any Supplier COTS Background IPRs and/or Supplier Non-COTS Background IPRs);

##### a register of Sub-contracts and other relevant agreements (including relevant software licences, maintenance and support agreements and equipment rental and lease agreements) required for the performance of the Services;

##### a register of documents detailing all Sub-contracts (including, where relevant to the Services, copies of consolidated and conformed copies of all Sub-contracts and details of any information about each Sub-contractor and each Sub-contract as may be required under Clause 15 (Supply Chain Rights and Protections) of this Agreement). The Supplier shall ensure these documents are of sufficient detail to permit the Authority and/or Replacement Supplier to understand which specific aspects of the Services are dependent upon Sub-contractors; and

##### a register setting out the Information and Knowledge Assets Inventory which:

        - identifies what information assets are held by the Supplier so assurance can be provided that information risks are being managed effectively; and

        - identifies all of the knowledge assets so assurance can be provided that knowledge risks are being managed;

#### create and maintain:

##### a Business Process Manual provided that the Parties acknowledge and agree that such Business Process Manual shall be created by the Supplier prior to the Operational Services Commencement Date and in any event within one (1) year of the Effective Date. The Business Process Manual shall be a Controlled Document and updated by the Parties using the Document Change Control Procedure set out in Schedule 8.2 (Change Control Procedure);

##### a Configuration Management Database; and

##### an Interface Compliance Model together with details of all interfaces and associated technical interface specifications to the Supplier System and/or the Services to enable the Authority, the RMPP Administrator(s) and any other person who interfaces with the Services and/or the Supplier System to understand what needs to be done to enable their own systems to interface with the Services and/or the Supplier System and/or Services. The Supplier shall ensure these interface specifications accord to Good Industry Practice and are kept up to date throughout the duration of this Agreement and the Termination Assistance Period in order to be sufficient to allow at all times the Authority and/or its Replacement Supplier to understand how the Supplier provides the Services and which specific aspects of the Services are dependent upon interfaces or other third parties and to provide an equivalent service provision to the Services provided under this Agreement. The interface specifications and supporting Documentation shall also contain references to the appropriate part or parts of the Service Continuity Plan which contains details of the responsibilities and activities required in order to continue the Services in the event of a Disaster and/or other major failure across the Services interfaces;

#### agree the format of the Registers and the documents referred to in Paragraph 2.2(b) with the Authority as part of the process of agreeing the Exit Plan. For the avoidance of any doubt the Registers and the documents referred to in Paragraph 2.2(b) are deemed to be Project Specific IPRs; and

#### at all times keep the Registers and the documents referred to in Paragraph 2.2(b) up to date, in particular in the event that business processes in the Business Process Manual, Assets, Software, Intellectual Property Rights, interfaces and/or interface specifications referred to in the Interface Compliance Model, Sub-contracts or other relevant agreements are amended and/or added to or removed from the Services and/or the Supplier Solution.

### The Supplier shall procure that all Exclusive Assets listed in the Registers are clearly marked to identify that they are exclusively used for the provision of the Services under this Agreement.

### The Supplier shall notify the Authority prior to any Exclusive Asset becoming a Non-Exclusive Asset or vice versa, and when any Lease becomes a Transferable Lease or vice versa.

### Each Party shall appoint a person for the purposes of managing the Parties' respective obligations under this Schedule and provide written notification of such appointment to the other Party within three (3) months of the Effective Date.  The Supplier's Exit Manager shall be responsible for ensuring that the Supplier and its employees, agents and Sub-contractors comply with this Schedule.  The Supplier shall ensure that its Exit Manager has the requisite authority to arrange and procure any resources of the Supplier as are reasonably necessary to enable the Supplier to comply with the requirements set out in this Schedule.  The Parties' Exit Managers will liaise with one another in relation to all issues relevant to the expiry or earlier termination of this Agreement and all matters connected with this Schedule and each Party's compliance with it.

### The Supplier shall provide copies of the Registers and the documents referred to in Paragraph 2.2(b) to the Authority for review:

#### annually on each anniversary of the Effective Date; and

#### promptly following the Authority’s request from time to time.

## OBLIGATIONS TO ASSIST ON RE-TENDERING OF SERVICES

### On reasonable notice at any time during the Term and any Termination Assistance Period, and from time to time, the Supplier shall provide to the Authority and/or its potential Replacement Suppliers (subject to the potential Replacement Suppliers entering into reasonable written confidentiality undertakings), the following material, information and access in order to facilitate the preparation by the Authority of any invitation to tender and/or to facilitate any potential Replacement Suppliers undertaking due diligence to such timetable or deadlines as the Authority requires or as otherwise expressly provided under this Agreement:

#### details of the Service(s) and the Performance Indicators;

#### a copy of the Registers and the documents referred to in Paragraph 2.2(b), updated by the Supplier up to the date of delivery of such Registers and/or the documents referred to in Paragraph 2.2(b);

#### full details of any charges and charging methodologies relevant to continued use by the Authority and/or its Replacement Supplier of any (i) Non-Exclusive Assets (ii) Exclusive Assets that are not Transferable Assets and (iii) (subject to Clauses 17.15 and 17.16) Software in accordance with Paragraph 7.3(b);

#### an inventory of Authority Data (and associated Databases) in the Supplier's possession or control (including type of software/database/hard copies/location/file name and how it can be extracted);

#### details of and information relating to the use of the Assets (including technical specifications);

#### details of any key terms of any third party contracts and licences, particularly as regards charges, termination, assignment and novation;

#### a list of on-going and/or threatened disputes in relation to the provision of the Services;

#### to the extent permitted by applicable Law, all information relating to Transferring Supplier Employees required to be provided by the Supplier under this Agreement;

#### access to the Sites including to undertake:

##### physical inspections of such Sites; and

##### meetings and discussions with the Supplier and relevant Supplier Personnel to enable the Authority and/or potential Replacement Suppliers to obtain information in relation to, and gain familiarisation with the Services, Software, Databases, Authority Data, Intellectual Property Rights and Assets (including information in the Registers);

#### such other material and information as the Authority shall reasonably require from time to time; and

#### any updates to any of the information referred to in Paragraph 3.1(a) to 3.1(j) provided by the Supplier,

(together, the “Exit Information”).

### The times and dates of any access and on-site visits to the Sites required by the Authority in accordance with Paragraph 3.1(i) shall be agreed between the Supplier and the Authority (such agreement not to be unreasonably withheld or delayed). The Authority shall take account of the need to avoid any unnecessary disruption to the provision by the Supplier of the Services caused by any such access.  Any potential Replacement Supplier shall be required by the Authority to comply with all reasonable security requirements and other Site rules of the Supplier whilst at the Sites.

### The Supplier shall provide the material, information and access set out or referred to in Paragraph 3.1 to such timetable or deadlines as the Authority reasonably requires from time to time.

### The Supplier acknowledges that the Authority may disclose the Supplier's Confidential Information to an actual or prospective Replacement Supplier or any third party whom the Authority is considering engaging to the extent that such disclosure is necessary in connection with such engagement (except that the Authority may not under this Paragraph 3.4 disclose any of the Supplier’s Confidential Information which is information relating to the Supplier’s or its Sub-contractors’ prices or costs).

### The Supplier shall:

#### notify the Authority within five (5) Working Days of any material change to the Exit Information which may adversely impact upon the potential transfer and/or continuance of any Services and shall consult with the Authority regarding such proposed material changes; and

#### provide complete updates of the Exit Information on an as-requested basis as soon as reasonably practicable and in any event within ten (10) Working Days of a request in writing from the Authority from time to time.

### The Supplier may charge the Authority for its reasonable additional costs to the extent the Authority requests more than four (4) updates to the Exit Information in any six (6) month period.

### The Supplier shall ensure the Exit Information is accurate and complete in all material respects and the level of detail to be provided by the Supplier shall be such as would be reasonably necessary to enable a third party to:

#### prepare an informed offer for those Services; and

#### not be unfairly disadvantaged in any subsequent procurement process compared to the Supplier (if the Supplier is invited to participate).

### The Supplier undertakes to:

#### act fairly and in good faith at all times in connection with any re-tender process for the provision of Replacement Services conducted by or on behalf of the Authority;

#### comply promptly with the Authority’s reasonable requests in connection with any re-tender process so as to enable the Authority to facilitate a fair and open re-tender of the Services;

#### co-operate and liaise with:

##### the Authority; and

##### any potential Replacement Supplier,

in relation to any re-tender process, including answering questions from and providing information about the Services, the Supplier Solution and/or this Agreement;

#### do or perform such other acts and things as may reasonably be required in order to facilitate the re-tender process; and

#### not knowingly do or omit to do anything which may adversely affect the ability of the Authority to ensure an orderly re-tendering process and procure Replacement Services.

## OBLIGATION TO ENTER INTO AN ETHICAL WALL AGREEMENT ON RE-TENDERING OF SERVICES

### The Authority may require the Supplier to enter into an Ethical Wall Agreement at any point during a re-tendering or contemplated re-tendering of the Services or any part of the Services.

### If required to enter into an Ethical Wall Agreement, the Supplier will return a signed copy of the Ethical Wall Agreement within ten (10) Working Days of receipt.  The Supplier’s costs of entering into an Ethical Wall Agreement will be borne solely by the Supplier.

## EXIT PLAN

### The Supplier shall, within three (3) months after the Effective Date, deliver to the Authority an Exit Plan which:

#### sets out the Supplier's proposed methodology for achieving an orderly transition of the relevant Services from the Supplier to the Authority and/or its Replacement Supplier on the Partial Termination, expiry or termination of this Agreement (including its methodology for providing the Termination Services);

#### complies with the requirements set out in this Schedule including Paragraph 5.3; and

#### is otherwise reasonably satisfactory to the Authority.

### The Parties shall use reasonable endeavours to agree the contents of the Exit Plan.  If the Parties are unable to agree the contents of the Exit Plan within twenty (20) Working Days of its submission, then such Dispute shall be resolved in accordance with the Dispute Resolution Procedure.

### The Exit Plan will set out, as a minimum:

#### how the Exit Information is obtained, verified and kept up to date by the Supplier during the Term and following expiry or earlier termination of this Agreement including during any Termination Assistance Period;

#### separate mechanisms for dealing with Ordinary Exit and Emergency Exit, the provisions relating to Emergency Exit being prepared on the assumption that the Supplier may be unable to provide the full level of assistance which is required by the provisions relating to Ordinary Exit, and in the case of Emergency Exit, provision for the supply by the Supplier of all such reasonable assistance as the Authority shall require to enable the Authority or its sub-contractors to provide the Services;

#### a mechanism for dealing with Partial Termination on the assumption that the Supplier will continue to provide the remaining Services under this Agreement;

#### the management structure to be employed during both transfer and cessation of the Services in an Ordinary Exit and an Emergency Exit;

#### the management structure to be employed during the Termination Assistance Period;

#### a detailed description of both the transfer and cessation processes, including a timetable, applicable in the case of an Ordinary Exit and an Emergency Exit;

#### how the Services (including work in progress and ‘inflight’ projects) will transfer to the Replacement Supplier and/or the Authority, including details of the processes, documentation (including Electronic Document Management Artefacts and Project/Programme Documentation), data transfer, systems migration, security and the segregation of the Authority's and any Stakeholders’ or other third party’s technology components (including any relevant systems and services), which the Supplier Systems are required to integrate and/or interface with as part of the Solution and Services, from any technology components operated by the Supplier or its Sub-contractors (where applicable);

#### the scope of the Termination Services including the scope of the:

##### Core Termination Services (including such of the services set out in Annex 1 as are applicable); and

##### Additional Termination Services,

##### that may be required for the benefit of the Authority and how such Termination Services would be provided (if required), prior to and during the Termination Assistance Period;

#### any assumptions that will apply to the charges for such Additional Termination Services and the fixed charges for each of the Additional Termination Services, unless the Authority otherwise directs the Supplier in writing to provide such Additional Termination Services on a time and materials basis.

#### a timetable and will identify any critical issues for providing the Termination Services;

#### how the Termination Services would be provided (if required) prior to and during the Termination Assistance Period;

#### procedures to deal with requests made by the Authority and/or a Replacement Supplier for Staffing Information pursuant to Schedule 9.1 (Staff Transfer); and

#### how each of the issues set out in this Schedule will be addressed to facilitate the transition of the Services from the Supplier to the Replacement Supplier and/or the Authority with the aim of ensuring that there is no disruption to or degradation of the Services during the Termination Assistance Period.

### The Parties acknowledge that the migration of the Services from the Supplier to the Authority and/or its Replacement Supplier may be phased, such that certain of the Services are handed over before others.

### The Supplier shall review and (if appropriate) update the Exit Plan on a basis consistent with the principles set out in this Schedule in the first month of each Contract Year (commencing with the second Contract Year) and if requested by the Authority following:

#### a major incident in relation to the Services (including a Disaster);

#### the occurrence of a Financial Distress Event; or

#### a material change to the Supplier System and/or the architecture and/or process design of the Supplier Solution, Supplier System and/or Services,

#### within fourteen (14) days of such request, to reflect any changes in the Services that have occurred since the Exit Plan was last agreed.  Following such update the Supplier shall submit the revised Exit Plan to the Authority for review.  Within twenty (20) Working Days following submission of the revised Exit Plan, the Parties shall meet and use reasonable endeavours to agree the contents of the revised Exit Plan based on the principles set out in this Schedule and the changes that have occurred in the Services since the Exit Plan was last agreed.  If the Parties are unable to agree the contents of the revised Exit Plan within that twenty (20) Working Day period, such dispute shall be resolved in accordance with the Dispute Resolution Procedure.

### Further details of the Exit Plan may be set out in documents agreed between the Parties, via the Document Change Control Procedure, such agreement not to be unreasonably withheld or delayed. The Parties acknowledge the importance of keeping the Exit Plan up to date during the term of this Agreement and to reflect the impact of all relevant Changes to the Services and/or the Supplier Solution.  The Supplier shall not make any additional charge for any work undertaken in creating, maintaining, reviewing, discussing with the Authority and making changes to the Exit Plan via the Document Change Control Procedure or otherwise keeping it up to date.  Where only principles of the Exit Plan are set out in this Schedule, the Parties shall use all reasonable endeavours to agree the relevant details of the Exit Plan within such principles.

Finalisation of the Exit Plan

### Within twenty (20) Working Days after service of a Termination Notice by either Party or six (6) months prior to the expiry of this Agreement, the Supplier will submit for the Authority's approval the Exit Plan in a final form that could be implemented immediately.  The final form of the Exit Plan shall be prepared on a basis consistent with the principles set out in this Schedule and shall reflect any changes in the Services that have occurred since the Exit Plan was last agreed.

### The Parties will meet and use all reasonable endeavours to agree the contents of the final Exit Plan.  If the Parties are unable to agree the contents of the Exit Plan within twenty (20) Working Days following its delivery to the Authority then such Dispute shall be resolved in accordance with the Dispute Resolution Procedure.  Until the agreement of the final form of the Exit Plan, the Supplier shall provide the Termination Services in accordance with the principles set out in this Schedule and the last approved version of the Exit Plan (insofar as relevant).

### Once the final Exit Plan has been agreed, the Parties shall comply with their respective obligations set out or referred to in the final Exit Plan.

## TERMINATION SERVICES AND CONTINUING SERVICES

Notification of Requirements for Termination Services

### The Authority shall be entitled to select which of the Core Termination Services and Additional Termination Services it requires and shall request the provision of such Termination Services at any time during the Term by giving written notice to the Supplier (a “Termination Assistance Notice”) at least three (3) months prior to the date of termination or expiry of this Agreement or as soon as reasonably practicable (but in any event, not later than three (3) months) following the service by either Party of a Termination Notice.  The Termination Assistance Notice shall specify:

#### the date from which Termination Services are required;

#### the nature of the Termination Services required; and

#### the period during which it is anticipated that Termination Services will be required, which, subject to Paragraph 6.3(a), shall continue no longer than twenty-four (24) months after the date of expiry of the Initial Term or any Extension Period or earlier termination of this Agreement (as applicable).

### The Supplier shall provide the Termination Services in accordance with the terms of this Agreement.

### The Authority shall have:

#### the option to extend the period of assistance beyond the period(s) specified in the Termination Assistance Notice and/or Continuing Services Assistance Notice (as applicable) provided that such extension(s) shall not extend the Termination Assistance Period beyond the date which is more than thirty (30) months after the date of expiry of the Initial Term or any Extension Period or earlier termination of this Agreement (as applicable) and provided that it shall notify the Supplier to such effect no later than twenty (20) Working Days prior to the date on which the provision of Termination Services and/or Continuing Services (as applicable) is otherwise due to expire;

#### the right to amend the scope (increase or decrease) of the Termination Services and/or Continuing Services (as applicable) by serving not less than ten (10) Working Days’ written notice upon the Supplier to such effect; and

#### the right to terminate its requirement for Termination Services and/or Continuing Services (as applicable) by serving not less than twenty (20) Working Days' written notice upon the Supplier to such effect. If the Authority terminates its requirement for any Core Termination Services in accordance with this Paragraph 6.3(c) prior to the end of the period set out in Paragraph 6.1(c) then the Authority shall make a payment to the Supplier in accordance with the provisions of Paragraph 10.6.

Termination Assistance Period

### Throughout the Termination Assistance Period, or such shorter period as the Authority may require, the Supplier shall:

#### continue to provide the Continuing Services as determined by the Authority in accordance with Paragraph 11.1 and, if required by the Authority pursuant to Paragraph 6.1, provide the Termination Services;

#### in addition to providing the Continuing Services and the Termination Services, provide to the Authority any reasonable assistance requested by the Authority from time to time to allow the Services to continue without interruption following the Partial Termination, termination or expiry of this Agreement and to facilitate the orderly transfer of responsibility for and conduct of the Services to the Authority and/or its Replacement Supplier;

#### use all reasonable endeavours to reallocate resources to provide such assistance as is referred to in Paragraph 6.4(b) without additional costs to the Authority;

#### provide the Continuing Services and the Termination Services at no detriment to the Target Performance Levels, save to the extent that the Parties agree otherwise in accordance with Paragraph 6.6; and

#### at the Authority's request from time to time and on reasonable notice, deliver up-to-date copies of the Registers and the documents referred to in Paragraph 2.2(b) to the Authority.

### Without prejudice to the Supplier’s obligations under Paragraph 6.4(c), if it is not possible for the Supplier to reallocate resources to provide such assistance as is referred to in Paragraph 6.4(b) without additional costs to the Authority, any additional costs incurred by the Supplier in providing such reasonable assistance which is not already in the scope of the Core Termination Services or the Exit Plan shall be subject to agreement as charges for Additional Termination Services in accordance with Paragraph 10.1(b).

### If the Supplier demonstrates to the Authority's reasonable satisfaction that transition of the Services and provision of the Termination Services during the Termination Assistance Period will have a material, unavoidable adverse effect on the Supplier's ability to meet one or more particular Target Performance Level(s), the Parties shall vary the relevant Target Performance Level(s) and/or the applicable Service Credits to take account of such adverse effect.

Core Termination Services

### In order to facilitate a smooth and orderly re-tendering process and transfer of responsibility for the Services to the Authority and/or any Replacement Supplier, the Supplier shall in respect of any expiry, Partial Termination or termination, during the Termination Assistance Period:

#### provide such of the Core Termination Services (including any of the services specified in Annex 1 to this Schedule) as the Authority may specify in a Termination Assistance Notice or any notified amendments to such notice;

#### comply with all of its obligations contained in the Exit Plan and do all things necessary (including, without limitation, those set out in this Schedule) to ensure a smooth hand-over of all Transferring Assets, Transferring Leases and Transferring Contracts and to affect an orderly assumption of the Services by the Authority and/or its Replacement Supplier; and

#### (without prejudice to the Supplier’s entitlement to charge for any Additional Termination Services required by the Authority pursuant to Paragraph 6.8) provide to the Authority such reasonable ancillary assistance and support as is requested by the Authority to allow the Services to continue without interruption following the termination, Partial Termination or expiry of this Agreement and to facilitate the orderly transfer of responsibility for and conduct of the Services to the Authority and/or its Replacement Supplier, and co-operating with all reasonable requests made by either the Authority and/or its Replacement Supplier relating to transition arrangements.

### Additional Termination Services

### The Additional Termination Services to be provided by the Supplier will include such of the following services as the Authority may specify in the Authority’s Termination Assistance Notice:

#### making available to the Authority and/or the Replacement Supplier any training related activity beyond that set out or referred to in Annex 1 (Scope of the Core Termination Services);

#### providing the Authority with assistance in executing the Authority’s part of the Security Management Plan and providing skills and expertise of a suitable standard to undertake this assistance; and

#### providing any other termination related services agreed between the Parties that are not included within the scope of the Core Termination Services.

### Upon termination or expiry (as the case may be) or at the end of the Termination Assistance Period (or earlier if this does not adversely affect the Supplier's performance of the Services and the Termination Services and its compliance with the other provisions of this Schedule) in respect of the Services that have been terminated, the Supplier shall:

#### cease to use the Authority Data;

#### cease all new non-critical Software changes which could have an adverse impact on the delivery of the Services without the Authority’s prior written approval;

#### provide the Authority and/or the Replacement Supplier with:

##### an inventory of the Authority Data plus any other data which is due to transfer to the Authority and/or the Replacement Supplier;

##### a data structure definition (where relevant) covering all available Authority Data;

##### a proposed method for testing the integrity and completeness of the Authority Data to be transferred; and

##### a complete and uncorrupted version of the Authority Data in electronic form in a format agreed with the Replacement Supplier or such format as reasonably required by the Authority,

##### and the Supplier agrees that, notwithstanding the beginning of this Paragraph 6.9 it will (in addition) provide the items in this Paragraph 6.9(c) to the Authority within twenty (20) Working Days’ of receipt of written notice from the Authority at any time during this Agreement. The Supplier acknowledges that complying with such a request shall not adversely affect the Supplier's performance of the Services and the Termination Services (where applicable) and its compliance with the other provisions of this Schedule;

#### erase, save to the extent (and for the limited period) required by Law, from any computers, storage devices and storage media that are to be retained by the Supplier, any Sub-contractor and/or any third party systems and/or services used by or on behalf of the Supplier as part of the Solution and/or Services (including cloud hosting services) after the end of the Termination Assistance Period all Authority Data (including all copies) or other items or information detailed in Paragraphs 6.9(c)(i)  and  6.9(c)(iv) and ensuring it has complied with all obligations set out or referred to in the Security Management Plan and/or Schedule 2.4 (Security Management) and promptly certify to the Authority that it has completed such deletion;

#### return to the Authority and/or the Replacement Supplier or, if directed by the Authority in writing, delete or erase (where applicable) such of the following as is in the Supplier's possession or control:

##### the Authority Assets;

##### all copies of the Authority Software (if any) and any other software licensed by the Authority to the Supplier under this Agreement;

##### all materials created by the Supplier under this Agreement in which the IPRs are owned by the Authority;

##### any parts of the Supplier System and any other equipment (if any) which belongs to the Authority; and

##### any items that have been on-charged to the Authority, such as consumables;

#### provide to the Authority copies of all Software and other materials (including documentation) in which the Intellectual Property Rights are either:

##### owned by the Authority and/or any other Stakeholder; or

##### licensed to the Authority and/or a Replacement Supplier during and/or after the Termination Assistance Period;

#### (if applicable) vacate any Authority Premises unless access is required to continue to deliver the Services;

#### provide access (on an ad hoc basis) during normal working hours (and on reasonable notice)  to the Authority and/or the Replacement Supplier for up to twelve (12) months after the later of either (A) expiry of any Termination Assistance Period or (B) the date of Partial Termination, expiry or termination of this Agreement to:

##### such information relating to the Services as remains in the possession or control of the Supplier; and

##### such members of the Supplier Personnel as have been involved in the design, development and provision of the Services and who are still employed by the Supplier, provided that where such access is requested following expiry of the Termination Assistance Period the Authority and/or the Replacement Supplier shall pay the reasonable and demonstrable additional costs of the Supplier actually incurred in responding to requests for access under this Paragraph 6.9(h)(ii) provided such requests are not already in the scope of the Core Termination Services or the Exit Plan.

### Upon Partial Termination, termination or expiry (as the case may be) or at the end of the Termination Assistance Period (or earlier if this does not adversely affect the Supplier's performance of the Services and the Termination Services and its compliance with the other provisions of this Schedule), each Party shall return to the other Party (or if requested, destroy or delete) all Confidential Information of the other Party in respect of the terminated Services and shall certify that it does not retain the other Party's Confidential Information save to the extent (and for the limited period) that such information needs to be retained by the Party in question for the purposes of providing or receiving any Services or Termination Services, the Authority exercising its right under this Agreement in relation to re-tendering, transition and exit management or for statutory compliance purposes.

### Except where this Agreement provides otherwise, all licences, leases and authorisations granted by the Authority to the Supplier in relation to the terminated Services shall be terminated with effect from the end of the Termination Assistance Period.

## ASSETS, SUB-CONTRACTS AND SOFTWARE

### Following notice of termination or Partial Termination of this Agreement and during the Termination Assistance Period, the Supplier shall not, in respect of the terminated Services, without the Authority's prior written consent (such consent not to be unreasonably withheld or delayed):

#### terminate, enter into or vary any Sub-contract except to the extent that such change does not or will not affect the provision of Services or the Charges;

#### (subject to normal maintenance requirements) make material modifications to, or dispose of, any existing Assets, any Software, any part of the Supplier System and/or acquire any new Assets; or

#### terminate, enter into or vary any licence for Software in connection with the Services.

### Where the Authority gives consent pursuant to Paragraph 7.1, the Supplier shall provide the Authority with full written details of all and any such modifications made in order to enable the Authority and/or the Replacement Supplier to continue with the provision of the Replacement Services.

### Following notice of termination or Partial Termination of this Agreement or expiry, and as soon as reasonably practicable following receipt of the up-to-date Registers provided by the Supplier pursuant to Paragraph 6.4(e) and in any event no later than three (3) months prior to the expiry of the Termination Assistance Period, the Authority shall provide written notice to the Supplier setting out:

#### which, if any, of the Transferable Assets the Authority requires to be transferred to the Authority and/or the Replacement Supplier in respect of the terminated Services (“Transferring Assets”);

#### which, if any, of:

##### the Exclusive Assets that are not Transferable Assets; and

##### the Non-Exclusive Assets,

the Authority and/or the Replacement Supplier requires the continued use of;

#### whether it requires the Supplier to grant (or procure the grant) to:

##### any Replacement Supplier of any of the Software licences described in Clause 17.16; and/or

##### the Authority a continued licence to use the Supplier Non-COTS Software beyond the end of the Term and any Termination Assistance Period, in accordance with Clause 17.4A(a)(ii);

#### which, if any, of Transferable Contracts the Authority requires to be assigned or novated to the Authority and/or the Replacement Supplier (the “Transferring Contracts”); and

#### which of the Transferable Leases (if any) the Authority requires to be transferred to the Authority and/or its Replacement Supplier (the "Transferring Leases"),

in order for the Authority and/or its Replacement Supplier to provide the Services from the expiry of the Termination Assistance Period.  Where requested by the Authority and/or its Replacement Supplier, the Supplier shall provide all reasonable assistance (including providing full details of any charges and charging methodologies relevant to continued use by the Authority and/or Replacement Supplier of any (i) Non-Exclusive Assets (ii) Exclusive Assets that are not Transferable Assets and (iii) (subject to Clauses 17.15 and 17.16) Software to the Authority and/or its Replacement Supplier to enable the Authority to determine which Transferable Leases, Transferable Assets and Transferable Contracts the Authority and/or its Replacement Supplier requires to provide the Services or Replacement Services. Where requested by the Supplier, the Authority and/or its Replacement Supplier shall discuss in good faith with the Supplier which Transferable Contracts are used by the Supplier in matters unconnected to the Services or Replacement Services.

### During the term of this Agreement and during any Termination Assistance Period, the Supplier shall not dispose of any of the Transferable Assets, Transferable Leases and/or Authority Assets (if any) without the prior written consent of the Authority (such consent not to be unreasonably withheld or delayed).

### With effect from the expiry of the Termination Assistance Period, the Supplier shall sell free from all liens, charges, options, encumbrances and third party rights, title to and all rights and interests in the Transferring Assets to the Authority and/or its nominated Replacement Supplier for a consideration equal to their Net Book Value, except where:

#### a Termination Payment is payable by the Authority to the Supplier, in which case, payment for such Assets shall be included within the Termination Payment; or

#### the cost of the Transferring Asset has been partially or fully paid for through the Charges at the time of expiry or termination of this Agreement, in which case the Authority shall pay the Supplier the Net Book Value of the Transferring Asset less the amount already paid through the Charges.

### Risk in the Transferring Assets shall pass to the Authority or the Replacement Supplier (as appropriate) at the end of the Termination Assistance Period and title to the Transferring Assets shall pass to the Authority or the Replacement Supplier (as appropriate) on payment for the same.

### Where the Supplier is notified in accordance with Paragraph 7.3(b) that the Authority and/or the Replacement Supplier requires continued use of any Exclusive Assets that are not Transferable Assets or any Non-Exclusive Assets, the Supplier shall as soon as reasonably practicable:

#### procure a non-exclusive, perpetual, royalty-free licence (or licence on such other terms that have been agreed by the Authority) for the Authority and/or the Replacement Supplier to use such assets (with a right of sub-licence or assignment on the same terms); or failing which

#### procure for the Authority and/or its Replacement Supplier a suitable alternative to such assets and the Authority or the Replacement Supplier shall bear the reasonable proven additional costs of the Supplier procuring the same.

### Where the Supplier is notified in accordance with Paragraph 7.3(c) that the Replacement Supplier or the Authority requires use of any of the Software in accordance with the licences described in Clauses 17.4A(a)(ii) and/or Clause 17.16 the Supplier shall:

#### in addition to granting such requested licences, provide or procure the provision of ongoing support and maintenance (including regular updates and new releases required to meet general legislative change requirements and updates and upgrades required to ensure the continued and safe operation of the Software (including security updates and patches) but not general functional enhancements to the Software which would be chargeable additional features to other customers of the Supplier) in respect of such licensed Software as may be reasonably required to enable the Authority and/or Replacement Supplier to ensure continuity of the administration services for the Royal Mail Statutory Pension Scheme;

#### provide such licences and support and maintenance services as referred to in sub-paragraph (a) immediately above:

##### on substantially the same basis and terms as provided during this Agreement; and

##### on a monthly basis (or such other longer period as agreed by the Authority) for a period of time necessary to enable the Authority and/or Replacement Supplier to ensure continuity of service in relation to administration of the CSPS pending the Authority’s and/or a Replacement Supplier’s transition to a replacement software platform;

#### the Supplier shall be entitled to charge the Authority and/or Replacement Supplier (as applicable) reasonable fees on a monthly basis (or such other longer period as agreed by the Authority) for the provision of such a licence and support and maintenance service for the relevant Software item such reasonable fees being calculated:

##### in respect of relevant Costs incurred directly by the Supplier and/or any other member of the Supplier Group in providing such licence and support and maintenance service, on the same and proportional basis as the relevant Costs and profit margin set out in the Financial Model (for the avoidance of doubt, any relevant Costs which are Indexable Costs shall be subject to Indexation); and

##### in respect of relevant Costs set out in the Financial Model payable by the Supplier to relevant third parties (i.e. excluding the Supplier and/or any other member of the Supplier Group) such as Third Party Software licences and related services Costs, by reference to their current market value and the most advantageous third party terms that the Supplier is able to negotiate with its third party suppliers (for the avoidance of doubt, any relevant Costs which are Indexable Costs shall be subject to Indexation); and

#### cease to be obliged to provide such licence and support and maintenance services for the relevant Software item where the Authority or the Replacement Supplier gives the Supplier notice of termination of such licence and services which it may do at any time and with effect from such notice of termination the Authority’s or the Replacement Supplier’s obligation to pay the monthly (or such other longer period as agreed by the Authority) charges shall cease for such licence and support and maintenance services for the relevant Software item.

### Where the Supplier is notified in accordance with Paragraph 7.3(c) that the  Replacement Supplier or the Authority requires a licence to use any of the Software in accordance with the licences described in Clauses 17.4A(a)(ii) and/or 17.16 the Supplier shall, as an alternative to the provision of a licence(s) and related support and maintenance services, offer the continued use of the relevant Software on a fully managed ‘software-as-a-service’ basis using equipment owned and/or managed by the Supplier to host, support and maintain the  Software to the same or better level of service, availability and standard of operability as provided during the Term of this Agreement. The Supplier shall:

#### be entitled to charge the Authority or Replacement Supplier (as applicable) reasonable fees on a monthly basis (or such other longer period as agreed by the Authority) for the provision of such fully managed ‘software-as-a-service’ , such reasonable fees being calculated:

##### in respect of relevant Costs incurred directly by the Supplier and/or any other member of the Supplier Group in providing such fully managed ‘software-as-a-service’, on the same and proportional basis as the relevant Costs and profit margin set out in the Financial Model (for the avoidance of doubt, any relevant Costs which are Indexable Costs shall be subject to Indexation);

##### in respect of relevant Costs set out in the Financial Model payable by the Supplier to relevant third parties (i.e. excluding the Supplier and/or any other member of the Supplier Group) such as Third Party Software licence and related services Costs, by reference to their current market value and the most advantageous third party terms that the Supplier is able to negotiate with its third party suppliers together with the profit margin set out in the Financial Model (for the avoidance of doubt, any relevant Costs which are Indexable Costs shall be subject to Indexation); and

##### in respect of relevant Costs for third party services which are not set out in the Financial Model but are essential to the provision of such fully managed ‘software-as-a-service’, payable by the Supplier to relevant third parties (i.e. excluding the Supplier and/or any other member of the Supplier Group), by reference to their current market value and the most advantageous third party terms that the Supplier is able to negotiate with its third party suppliers together with the profit margin set out in the Financial Model (for the avoidance of doubt, any relevant Costs which are Indexable Costs shall be subject to Indexation); and

#### cease to be obliged to provide such fully managed ‘software-as-a-service’ where the Authority or Replacement Supplier (as applicable) gives the Supplier notice of termination of such services which it may do at any time and with effect from such notice of termination the Authority’s or the Replacement Supplier’s obligation to pay the monthly (or such longer period as may be agreed by the Authority) charges shall cease for such fully managed ‘software-as-a-service’.

### If required by the Authority and/or any Replacement Supplier, the Supplier shall undertake any additional software development (including updates and new releases in order to comply with any Change in Law) in relation to the Software (including Specially Written Software and the Third Party Software) for which the Supplier shall be entitled to a reasonable additional charge based on the Rate Card set out in Schedule 7.1 (Charges and Invoicing). For the avoidance of doubt the Supplier shall during the Term and any Termination Assistance Period comply with Clauses 13.2 to 13.5 (Change in Law).

### At the end of the Termination Assistance Period or such earlier period as agreed by the Parties (agreement not to be unreasonably withheld or delayed), the Supplier shall assign or procure the novation to the Authority and/or the Replacement Supplier of the Transferring Contracts and any Transferring Leases.  The Supplier shall execute such documents and provide such other assistance as the Authority reasonably requires to effect a valid transfer, assignment or novation (as applicable) of the Transferring Contracts and Transferring Leases.

### The Authority shall, or shall procure that the Replacement Supplier shall:

#### accept assignments from the Supplier or join with the Supplier in procuring a novation of each Transferring Contract and any Transferring Lease (as applicable); and

#### once a Transferring Contract or Transferring Lease (if any) is novated or assigned to the Authority and/or the Replacement Supplier, carry out, perform and discharge all the obligations and liabilities created by or arising under that Transferring Contract or Transferring Lease and exercise its rights arising under that Transferring Contract or Transferring Lease, or as applicable, procure that the Replacement Supplier does the same.

### The Supplier shall hold any Transferring Contracts or Transferring Lease (as applicable) on trust for the Authority until such time as the transfer of the relevant Transferring Contract or Transferring Lease to the Authority and/or the Replacement Supplier has been effected.

### The Supplier shall indemnify and keep indemnified the Authority (and/or the Replacement Supplier, as applicable) against each loss, liability and cost arising out of any claims made by a counterparty to a Transferring Contract or Transferring Lease which is assigned or novated to the Authority (and/or Replacement Supplier) pursuant to Paragraph 7.8 both:

#### in relation to any matters arising prior to the date of assignment or novation of such Transferring Contract or Transferring Lease; and

#### in relation to any matters arising after the date of assignment or novation of such Sub-contract where the loss, liability or cost arises as a result of the Supplier’s failure to comply with Clauses 16 (Intellectual Property Rights) and/or Clause 17 (Transfer and Licences Granted by the Supplier).

### The Supplier will not restrain or hinder its Sub-contractors from entering into agreements with potential Replacement Suppliers and/or other prospective service providers for the delivery of supplies or services to the Authority and/or its Replacement Supplier.

### The Supplier shall transfer to any locations in the United Kingdom specified by the Authority (at no cost to the Authority) any Transferable Assets purchased by the Authority and/or the Replacement Supplier pursuant to Paragraph 7.4.

## OPTION TO CONTINUE TO USE SITES

### The Supplier shall, for the purpose of supporting the orderly transition of the Services to the Authority and/or the Replacement Supplier:

#### (where applicable) offer the Authority and/or the Replacement Supplier the option of assigning the balance of the terms of any Transferable Leases. This option is subject to the relevant landlord’s consent which the Parties acknowledge may be subject to the strength of the Authority’s or the Replacement Supplier’s (as applicable) covenant. The Supplier agrees to liaise with the landlord and offer reasonable assistance to procure the desired assignment where requested by the Authority; or

#### offer the Authority and/or the Replacement Supplier during the Termination Assistance Period and for a period not exceeding  twenty-four (24) months after the expiry of the Termination Assistance Period, access to and a licence to use and/or occupy but only on a continuous basis from expiry or termination of this Agreement, any Sites (as a location or locations from which to provide Replacement Services (including any transition and implementation activities required prior to commencing provision of the Replacement Services)) where reasonably required by the Authority and/or the Replacement Supplier and subject to the Replacement Supplier entering into reasonable written confidentiality undertakings. If the Supplier requires a bond or some other form of financial security prior to consenting to the access or licensing arrangements referred to in this Paragraph 8.1(b) for a Replacement Supplier, the Authority will (or, if applicable, will procure that the Replacement Supplier will) enter into discussions with the Supplier (where both Parties shall act reasonably) to agree how that financial security will be provided.

### The Authority shall notify the Supplier as soon as reasonably practicable following giving the Termination Assistance Notice and in any event no later than three (3) months prior to the expiry of the Termination Assistance Period whether it wishes to take up the option in Paragraph 8.1(b), and for what length of time.  The Authority may, by giving at least one (1) months’ notice in writing, extend the period of occupation up to the maximum set out in Paragraph 8.1(b), provided this is on a continuous basis with the original occupation.

### The Authority shall pay to the Supplier or shall procure that the Replacement Supplier shall pay to the Supplier a reasonable sum or sums in respect of any ongoing costs, rent, rates, service charges, maintenance and repair charges and/or insurance costs relating to the use or occupation of the whole or part of the Sites to which it (or a Replacement Supplier) has been granted use or occupation in accordance with Paragraph 8.1.

## SUPPLIER PERSONNEL

### The Authority and Supplier agree and acknowledge that in the event of the Supplier ceasing to provide the Services or part of them for any reason, Schedule 9.1 (Staff Transfer) shall apply.

### The Supplier shall not take any step (expressly or implicitly or directly or indirectly by itself or through any other person) to dissuade or discourage any employees engaged in the provision of the Services from transferring their employment to the Authority and/or the Replacement Supplier.

### During the Termination Assistance Period, the Supplier shall give the Authority and/or the Replacement Supplier reasonable access to the Supplier's personnel to present the case for transferring their employment to the Authority and/or the Replacement Supplier.

### The Supplier shall immediately notify the Authority or, at the direction of the Authority, the Replacement Supplier of any period of notice given by the Supplier or received from any person referred to in the Staffing Information, regardless of when such notice takes effect.

### The Supplier shall not for a period of twelve (12) months from the date of transfer re-employ or re-engage or entice any employees, suppliers or Sub-contractors whose employment or engagement is transferred to the Authority and/or the Replacement Supplier, except that this Paragraph shall not apply where the employee, supplier or Sub-contractor applies in response to a public advertisement of a vacancy.

## CHARGES

### The Charges for the Supplier’s provision of the Termination Services and the Supplier’s performance of the exit related obligations set out in the Exit Plan and this Schedule 8.5 (Exit Management) are as follows:

#### the Charges in consideration of the Supplier providing the Core Termination Services are as detailed in Schedule 7.1 (Charges and Invoicing);

#### the Charges in consideration of the Supplier providing the Additional Termination Services shall be calculated and submitted to the Authority by the Supplier within fourteen (14) days following receipt of the Termination Assistance Notice (and/or any extension requested by the Authority pursuant to Paragraph 6.3(a)) from the Authority specifying which Additional Termination Services are required (in accordance with Paragraph 6.1 of this Schedule).  Such Charges for the Additional Termination Services shall be calculated on a time and materials basis in accordance with the relevant provisions of Schedule 7.1 (Charges and Invoicing).  Where charges are to be made on a time and materials basis, the Supplier shall provide the Authority with estimates for such charges which will be updated on a regular (at least monthly) basis.  Where applicable, the Supplier shall use its reasonable endeavours to provide the Authority with Project Charges for the Additional Termination Services in accordance with Paragraph 4.1(b) of Part A of Schedule 7.1 (Charges and Invoicing); and

#### except as otherwise expressly specified in this Agreement (including Paragraph 10.1(b)), the Supplier shall not make any charges for the services provided by the Supplier pursuant to, and the Authority shall not be obliged to pay for costs incurred by the Supplier in relation to its compliance with, the obligations in this Schedule including the preparation and implementation of the Exit Plan, provision of the Termination Services and any other activities mutually agreed between the Parties to carry on after the expiry of the Termination Assistance Period.

### The Supplier shall provide full details in the Financial Model of the Costs associated with providing the Core Termination Services.

### The Charges relating to the Core Termination Services will be invoiced by the Supplier in accordance with a milestone payment plan to be agreed by the Parties in accordance with Paragraph 4.3 of Part A of Schedule 7.1 (Charges and Invoicing)  during the Termination Assistance Period (determined by the Authority in accordance with Paragraph 6.1(c)).

### Where the Authority requests an extension to the Termination Services (including Core Termination Services and/or Additional Termination Services) beyond the Termination Assistance Period in accordance with Paragraph 6.3 and as a direct result of such extension the Supplier incurs additional Costs due to having to deploy additional resources to perform Termination Services (including Core Termination Services (but only where such Core Termination Services are requested to be provided for an extension period beyond twenty-four (24) months after the date of expiry of the Initial Term or any Extension Period or earlier termination of this Agreement (as applicable)) and/or Additional Termination Services) over an extended Termination Assistance Period the Authority shall reimburse such reasonable incremental additional Costs to the Supplier in the manner agreed under the Change Control Procedure provided that such reimbursable costs shall exclude:

#### any Costs that are included in Costs within the Financial Model; and

#### any Costs that the Supplier could reasonably have mitigated or avoided.

### The Charges relating to the Additional Termination Services will be charged and invoiced at the end of the month in which they are incurred, unless otherwise agreed between the Parties pursuant to Paragraph 10.1(b).

### If the Authority terminates its requirement for any Core Termination Services in accordance with Paragraph 6.3(c) prior to the end of the planned Termination Assistance Period (determined by the Authority in accordance with Paragraph 6.1(c)) or any extension to that period permitted under this Schedule, then the Authority shall make a payment to the Supplier of the balance of the Charges due for provision of the Core Termination Services as referred to in Paragraph 10.1(a), subject to:

#### the Authority only being liable to pay for those Core Termination Services the Supplier has properly provided (up to the date of termination) in accordance with the terms of this Agreement;

#### the Authority being unfettered in its ability to pursue any rights and remedies it is entitled to under this Agreement; and

#### Clause 10.7 of this Agreement.

## CONTINUING SERVICES DURING THE TERMINATION ASSISTANCE PERIOD

### The Authority shall be entitled to:

#### select which part or parts of the Operational Services and any Project Services it requires the Supplier to continue to provide during the Termination Assistance Period (or part thereof) (the “Continuing Services”); and

#### request the provision of such Continuing Services at any time during the Term by giving written notice to the Supplier (a “Continuing Services Assistance Notice”) at least three (3) months prior to the date of termination or expiry of this Agreement or as soon as reasonably practicable (but in any event, not later than three (3) months) following the service by either Party of a Termination Notice.  The Continuing Services Assistance Notice shall specify:

##### the date from which Continuing Services are required;

##### the nature of the Continuing Services required; and

##### the period during which it is anticipated that Continuing Services will be required, which shall, subject to Paragraph 6.3(a), continue no longer than twenty-four (24) months after the date of expiry of the Initial Term or any Extension Period or earlier termination of this Agreement (as applicable).

### The Supplier shall provide the Continuing Services in accordance with the terms of this Agreement.

### The Charges for the Supplier’s ongoing provision of the Continuing Services during the Termination Assistance Period shall not exceed the Charges applicable for such Continuing Services in the last 12 (twelve) months prior to the end of the Term.

### The monthly Charges for the Supplier’s ongoing provision of any Scheme Specific Services during the Termination Assistance Period shall not exceed the average monthly Charges for such Scheme Specific Services in the last 12 (twelve) months prior to the end of the Term subject to Indexation.

### In consideration of the Supplier’s continued provision of the Continuing Services in accordance with this Agreement, the Authority shall pay the Charges for such Continuing Services in accordance with the relevant payment and invoicing provisions in Schedule 7.1 (Charges and Invoicing).

### Where the Authority:

#### does not request the Supplier to continue to provide any part of the Operational Services or Project Services during the Termination Assistance Period pursuant to Paragraph 11.1(b); and/or

#### terminates the provision of any Continuing Services pursuant to Paragraph 6.3(c),

#### the Charges due in respect of the Supplier’s provision of any Continuing Services shall be reduced on a fair and proportionate basis to reflect the reduction in Services to be provided by the Supplier. In which event, the Parties shall seek to agree a fair and proportionate reduction in the Charges which meets the Financial Transparency Objectives of the Authority as set out in Schedule 7.5 (Financial Reports and Audit Rights) using as appropriate the Financial Model and relevant Open Book Data and recognising a requirement on the Supplier to keep Costs to a minimum. If the Parties are unable to agree a proportionate reduction in the Charges for the Continuing Services the Dispute may be referred by either Party for Expert Determination in accordance with Schedule 8.3 (Dispute Resolution Procedure).

## APPORTIONMENTS

### All outgoings and expenses (including any dilapidations payable regarding occupation of premises (where applicable) and remuneration due) and all rents, royalties, license payments and other periodical payments receivable in respect of the Transferring Assets, Transferring Contracts and Transferring Leases transferred to the Authority and/or the Replacement Supplier shall be apportioned between the Authority and the Supplier and/or the Replacement Supplier and the Supplier (as applicable) as follows:

#### the amounts shall be annualised and divided by three hundred and sixty five 365 to reach a daily rate;

#### the Authority shall be responsible for (or shall procure that the Replacement Supplier shall be responsible for) or entitled to (as the case may be) that part of the value of the invoice pro rata to the number of complete days following the transfer, multiplied by the daily rate; and

#### the Supplier shall be responsible for or entitled to (as the case may be) the rest of the invoice.

### Each Party shall pay (and/or the Authority shall procure that the Replacement Supplier shall pay) any monies due under Paragraph 12.1 as soon as reasonably practicable.

# ANNEX 1: Scope of the core Termination Services

## The Core Termination Services to be provided by the Supplier shall include such of the following services as the Authority may specify:

#### ceasing all non-critical Software changes (except where agreed in writing with the Authority);

#### notifying the Sub-contractors of procedures to be followed during the Termination Assistance Period and providing management to ensure these procedures are followed;

#### providing up to date copies of assistance and expertise as necessary to examine all operational and business processes (including all supporting documentation), details of the change management process and other standards and procedures in place in relation to the Services and to the extent these are not accurate, complete and up-to-date or fully functioning re-writing and implementing these processes, standards and procedures such that they are appropriate for use by the Authority and/or the Replacement Supplier after the end of the Termination Assistance Period;

#### where the Authority or Replacement Supplier takes a Software licence and support and maintenance services pursuant to Paragraph 7.8, delivering to the Authority and/or the Replacement Supplier the existing systems support profiles, monitoring or system logs, problem tracking/resolution documentation and status reports, relating to the relevant Software items licensed pursuant to Paragraph 7.8, all relating to the twelve (12) month period immediately prior to the commencement of the Termination Services;

#### providing details of work volumes and staffing requirements over the twelve (12) month period immediately prior to the commencement of the Termination Services (and providing updates on a quarterly basis thereafter with a final statement to be provided immediately prior to the cessation of the Supplier’s provision of the Services);

#### with respect to work in progress as at the end of the Termination Assistance Period, documenting the current status and stabilising for continuity during transition;

#### where the Authority or Replacement Supplier takes a Software licence and support and maintenance services pursuant to Paragraph 7.8, providing the Authority with any problem logs or details of unresolved faults relating to the relevant Software which have not previously been provided to the Authority;

#### clearly marking in any relevant Authority Data, Members who require any rectification of Benefits and/or payments, such that the Replacement Supplier can understand what is required and why it is required;

#### providing up to date reports in place for the provision of the Services and to the extent these are not up-to-date or fully functioning re-writing and implementing these such that they are appropriate for use by the Authority and/or Replacement Supplier after the Termination Assistance Period;

#### providing information in relation to all relevant roles and responsibilities in place for the provision of the Services and the extent that these are not up-to-date re-writing and implementing these such that they are appropriate for the continuation of the Services after the Termination Assistance Period;

#### agreeing with the Authority an effective communication strategy and joint communications plan which sets out the implications for Supplier Personnel, Authority Personnel, customers and other key Stakeholders. The Parties will share the responsibility for release of information in connection with such joint communications;

#### where the Authority or Replacement Supplier takes a Software licence and support and maintenance services pursuant to Paragraph 7.8, reviewing all Software libraries used in connection with the Services and providing details of relevant Software libraries to the Authority and/or the Replacement Supplier in relation to such relevant Software licence;

#### providing assistance and expertise as necessary to support the Authority and/or the Replacement Supplier develop the migration plan for business operations and Authority Data to the Replacement Supplier, which may include migration approach, testing of plans, contingency options, and handling of historic or archived Authority Data;

#### provide where reasonably requested, all necessary support, equipment, tools, and Software, in order to enable and support the execution of the migration plan by the Authority and/or Replacement Supplier;

#### making available to the Authority and/or the Replacement Supplier all necessary training for the use of tools by such staff as are nominated by the Authority (acting reasonably) at the time of termination or expiry;

#### not used;

#### providing information about performance metrics of current systems such as capacity and performance requirements, processor requirements and bandwidth requirements, and known planned requirements for capacity growth across these areas;

#### generating a computer listing of each item of Software, together with a copy of the Source Code and Object Code of Specially Written Software (and its associated Documentation and Software Supporting Materials) in a form and on media reasonably requested by the Authority;

#### agreeing with the Authority a handover plan to be incorporated into the Exit Plan for all of the Supplier’s responsibilities as set out in the Security Management Plan and Schedule 2.4 (Security Management);

#### not used;

#### assisting where reasonably required with the loading, testing and implementation of the production databases;

#### assisting where reasonably required in the execution of a parallel operation until the effective date of expiry or termination of this Agreement;

#### where the Authority or Replacement Supplier takes a Software licence and support and maintenance services pursuant to Paragraph 7.8, in respect of the maintenance and support of the Supplier System, providing historical performance data for the previous twenty-four (24) months;

#### assisting where reasonably required in the execution of a parallel operation of the maintenance and support of the Supplier System until the end of the Termination Assistance Period or as otherwise specified by the Authority (provided that these Services shall end on a date no later than the end of the Termination Assistance Period) and providing guidance, advice and co-operation to the Authority and/or Replacement Supplier to enable them to run a parallel operation of some or all of the Services during this time;

#### providing an information pack listing and describing the Services for use by the Authority in the procurement of the Replacement Services;

#### answering all reasonable questions from the Authority and/or the Replacement Supplier regarding the Services;

#### delivering copies of all the Authority Data in a flat file format (with content listings) to the Authority and/or the Replacement Supplier (on appropriate media) as reasonably requested by the Authority;

#### agreeing with the Authority and/or the Replacement Supplier a plan for the migration of all Authority Data to the Authority and/or the Replacement Supplier;

#### providing access to the Authority and/or the Replacement Supplier during the Termination Assistance Period and for a period not exceeding twelve (12) months afterwards for the purpose of the smooth transfer of the Services to the Authority and/or the Replacement Supplier:

##### to information and documentation relating to the Services which is reasonably required by the Replacement Supplier and/or the Authority to effect the transfer of Services and that is in the possession or control of the Supplier or its Sub-contractors (and the Supplier agrees and shall procure that its Sub-contractors do not destroy or dispose of that information within this period) including the right to take reasonable copies of that material; and

##### following reasonable notice and during the Supplier's normal business hours, to members of the Supplier Personnel who have been involved in the provision or management of the Services and who are still employed or engaged by the Supplier or its Sub-contractors; and

#### knowledge transfer services, including:

##### transferring all relevant training material and where reasonably required and providing appropriate training to a sufficient standard to the Authority and/or the Replacement Supplier;

##### providing for transfer to the Authority and/or the Replacement Supplier of all knowledge reasonably required for the provision of the Services which may, as appropriate, include information, records and documents; and

##### providing the Authority and/or the Replacement Supplier with reasonable access to such members of the Supplier's or its Sub-contractors' personnel as have been involved in the design, development, provision or management of the Services and who are still employed or engaged by the Supplier or its Sub-contractors  (such access may include reasonable access to those Supplier Personnel to whom the Employment Regulations are likely to apply on the Service Transfer Date (including those on the Supplier's Provisional Supplier Personnel List) sufficient for the Authority and/or the Replacement Supplier to undertake a reasonable training programme in respect of a replacement pension administration system or similar); and

##### subject to compliance by the Authority and the Replacement Supplier with any reasonable security and/or health and safety restrictions at the relevant Sites, allowing the Authority’s and/or the Replacement Supplier’s staff reasonable access to Supplier Personnel engaged in the performance of the Services for reasonable periods of time at the Sites in order to gain practical experience to enable them to perform the ongoing Services. During periods when access is arranged the Supplier shall take reasonable steps to ensure the relevant Supplier Personnel carry out a reasonably wide range of tasks normally within their duties and the Supplier shall take reasonable steps to ensure the relevant Supplier Personnel are only working on the  Services (and not service for other customers);

##### and any such person who is provided with such knowledge transfer services will sign a confidentiality undertaking in favour of the Supplier (in such form as the Supplier shall reasonably require)).

## The Supplier shall:

    - Not used;

co-operate fully in the execution of the handover plan agreed pursuant to Paragraph 1(s) of this Annex 1, providing skills and expertise of a suitable standard; and

fully co-operate in the execution of the Authority Data migration plan agreed pursuant to Paragraph 1(aa) of this Annex 1, providing skills and expertise of a reasonably acceptable standard.

## To facilitate the transfer of knowledge from the Supplier to the Authority and/or its Replacement Supplier, the Supplier shall provide a detailed explanation of the procedures and operations used to provide the Services, the change management process and other standards and procedures to the operations personnel of the Authority and/or the Replacement Supplier.

## The information which the Supplier shall provide to the Authority and/or the Replacement Supplier pursuant to Paragraph 1(cc) of this Annex 1 shall include:

#### copies of up-to-date procedures and operations manuals;

#### product information;

#### agreements with third party suppliers of goods and services which are to be transferred to the Authority and/or the Replacement Supplier;

#### key support contact details for third party supplier personnel under contracts which are to be assigned or novated to the Authority pursuant to this Schedule;

#### information regarding any unresolved faults in progress at the commencement of the Termination Assistance Period as well as those expected to be in progress at the end of the Termination Assistance Period;

#### details of physical and logical security processes and tools which will be available to the Authority; and

#### any relevant interface information documentation and statistics for the administration of the Services. This must include guidance on the development of an interface and the validations performed on the interfaced data,

#### and such information shall be updated by the Supplier at the end of the Termination Assistance Period.

## During the Termination Assistance Period the Supplier shall grant any agent or personnel (including employees, consultants and Suppliers) of the Replacement Supplier and/or the Authority access, during business hours and upon reasonable prior written notice, to any Sites for the purpose of effecting a prompt knowledge transfer provided that:

#### any such agent or personnel (including employees, consultants and suppliers) having access to any Sites pursuant to this Paragraph 5 of this Annex 1 shall:

##### sign a confidentiality undertaking in favour of the Supplier (in such form as the Supplier shall reasonably require);

##### during each period of access comply with the security, systems and facilities operating procedures of the Supplier relevant to such Site and that the Authority deems reasonable; and

#### the Authority and/or the Replacement Supplier shall pay the reasonable, proven and proper costs of the Supplier incurred in facilitating such access.

## Not used.

ANNEX 2: DRAFT ETHICAL WALL AGREEMENT

ETHICAL WALL AGREEMENT

THE MINISTER FOR THE CABINET OFFICE

and

[the Counterparty]

Ethical Wall Agreement

In respect of the [insert name of procurement] Procurement

This Agreement is dated [					] 20[  ] (the “Effective Date”).

Between:

THE MINISTER FOR THE CABINET OFFICE (the "Authority") acting on behalf of the Crown whose office is at Cabinet Office, 70 Whitehall, London, SW1A 2AS; and

[NAME OF COUNTERPARTY] a [company]/[limited liability partnership] registered in England and Wales under registered number [insert registered number] whose registered office is at [insert Counterparty’s registered address] (the “Counterparty”),

together the "Parties" and each a "Party".

BACKGROUND

- The Authority is obliged to ensure transparency, fairness, non-discrimination and equal treatment in relation to its procurement process pursuant to the Procurement Regulations (defined below). The purpose of this document ("Agreement") is to define the protocols to be followed to prevent, identify and remedy any conflict of interest (whether actual, potential or perceived) in the context of the Purpose (defined below).

- The Authority is conducting a procurement exercise for the provision of pensions administration services for the Royal Mail Statutory Pension Scheme (the “Purpose”).

- The Authority has an obligation to deal with conflicts of interest as set out in Regulation 24(1) of the Public Contracts Regulations 2015 (as amended) (the “PCR”). The concept of conflict of interest is wide. In the PCR it is described as covering at least "any situation where relevant staff members have, directly or indirectly, a financial, economic or other personal interest which might be perceived to compromise their impartiality and independence in the context of the procurement procedure" (Regulation 24(2)). "Staff members" refers to staff members of the Authority or of a procurement service provider acting on behalf of the Authority who are involved in the conduct of the procurement procedure or may influence the outcome of that procedure. "Procurement service provider" refers to a public or private body which offers ancillary purchasing activities on the market.

- Pursuant to Regulation 41 of the PCR, the Authority is under an obligation to ensure that competition is not distorted by the participation of any bidder where it has advised the Authority or participated in the preparation of the procurement.  Distortion of competition could also arise if any personnel of an incumbent service provider may have obtained information regarding the procurement or the Authority’s requirements which other bidders would not have access to. The Authority is under a duty to remove any such advantage where reasonably practical.

- The Parties wish to enter into this Agreement to ensure that a set of management processes, barriers and disciplines are put in place to ensure that conflicts of interest do not arise, and that the Counterparty does not obtain an unfair competitive advantage over Other Bidders.

IT IS AGREED:

  - DEFINITIONS AND INTERPRETATION

    - The following capitalised words and expressions shall have the following meanings in this Agreement and its recitals:

“Affiliate” means in relation to a body corporate, any other entity which directly or indirectly Controls, is Controlled by, or is under direct or indirect common Control of that body corporate from time to time;

“Agreement” means this ethical wall agreement duly executed by the Parties;

“Bid Team” means any Representatives of the Counterparty, any of its Affiliates and/or any Subcontractors, connected to the preparation of an ITT Response;

“Central Government Body” means a body listed in one of the following sub-categories of the Central Government classification of the Public Sector Classification Guide, as published and amended from time to time by the Office for National Statistics including:

- Government Departments;

- Non-Departmental Public Bodies or Assembly Sponsored Public Bodies (advisory, executive, or tribunal);

- Non-Ministerial Departments; or

- Executive Agencies;

“Conflicted Personnel” means any Representatives of:

- the Counterparty;

- any of the Counterparty’s Affiliates; and/or

- any Subcontractors,

who, because of the Counterparty’s, any of its Affiliates’ and/or any Subcontractors’ relationship with the Authority under any Contract, have or have had access to information which creates or may create a conflict of interest or provide the Bid Team with an unfair advantage as regards information Other Bidders would not have;

“Contract” means any pre-existing or previous contract between the Authority and:

- the Counterparty;

- any of the Counterparty’s Affiliates ;

- any Subcontractor; and

- any other Third Party,

relating to the subject matter of the Purpose at the date of the commencement of the ITT Process;

"Control" means the beneficial ownership of more than 50% of the issued share capital of a company or the legal power to direct or cause the direction of the management of the company and "Controls" and "Controlled" shall be interpreted accordingly;

"Effective Date" means the date of this Agreement as set out above;

“Invitation to Tender” or “ITT” means an invitation to submit tenders issued by the Authority as part of an ITT Process (and shall include an Invitation to Negotiate);

“ITT Process” means, with regard to the Purpose, the relevant procedure provided for in the Procurement Regulations (as amended) which the Authority has elected to use to select a contractor or contractors, together with all relevant information, data, correspondence and/or documents issued and/or made available by or on behalf of the Authority as part of that procurement exercise and all information, correspondence and/or documents issued and/or made available by or on behalf of the bidders in response together with any resulting contracts;

“ITT Response” means the tender(s) submitted or to be submitted by the Counterparty, any of its Affiliates and/or any Subcontractors in response to any invitation(s) to submit bids under the ITT Process;

“Other Bidder” means any other bidder or potential bidder that is not the Counterparty or any of its Affiliates that has taken or is taking part in the ITT Process;

"Procurement Regulations" means the Public Contracts Regulations 2015, , the Defence and Security Public Contracts Regulations 2011, the Utilities Contracts Regulations 2016, and the Concession Contracts Regulations 2016, each as amended from time to time;

“Professional Advisor” means a supplier, subcontractor, advisor or consultant engaged by the Counterparty and/or any of its Affiliates under the auspices of compiling its ITT Response;

“Subcontractor” means an existing or proposed subcontractor of:

- the Counterparty; and/or

- any of the Counterparty’s Affiliates,

who is connected to the preparation of an ITT Response (including key subcontractors named in the ITT Response);

“Purpose” has the meaning given to it in recital B to this Agreement;

"Representative" refers to a person's officers, directors, employees, advisers (including the officers, directors, employees, advisers and agents of any Professional Advisors), agents and, where the context admits, providers or potential providers of finance (including their representatives) to the Counterparty, any of its Affiliates and/or any Subcontractors, engaged in connection with the ITT Process;

"Third Party" means any person who is not a Party, including Other Bidders, their Affiliates and/or their Representatives; and

“Working Day” means any day of the week other than a weekend, when Banks in England and Wales are open for business.

    - Reference to the disclosure of information includes any communication or making available information and includes both direct and indirect disclosure.

    - Reference to the disclosure of information, or provision of access, by or to the Authority, the Counterparty, any of the Counterparty’s Affiliates and/or any Subcontractors includes disclosure, or provision of access, by or to the Representatives of the Authority, the Counterparty any of its Affiliates and/or any Subcontractors (as the case may be).

    - Reference to persons includes legal and natural persons.

    - Reference to any enactment is to that enactment as amended, supplemented, re-enacted or replaced from time to time.

    - Reference to clauses and recitals is to clauses of and recitals to this Agreement.

    - Reference to any gender includes any other.

    - Reference to writing includes email.

    - The terms “associate”, “holding company”, “subsidiary”, “subsidiary undertaking” and “wholly owned subsidiary” have the meanings attributed to them in the Companies Act 2006, except that for the purposes of section 1159(1)(a) of that Act, the words ‘holds a majority of the voting rights’ shall be changed to ‘holds 30% or more of the voting rights’, and other expressions shall be construed accordingly.

    - The words “include” and “including” are to be construed without limitation.

    - The singular includes the plural and vice versa.

    - The headings contained in this Agreement shall not affect its construction or interpretation.

  - ETHICAL WALL

    - In consideration of the sum of £1 payable by the Authority to the Counterparty, receipt of which is hereby acknowledged, the Parties agree to be bound by the terms of this Agreement.

Conflicts of Interest

    - The Counterparty:

      - shall take all appropriate steps to ensure that neither the Counterparty, nor its Affiliates, nor any Subcontractors nor any Representatives are in a position where, in the reasonable opinion of the Authority, there is or may be an actual conflict, or a potential conflict, between the pecuniary or personal interests of the Counterparty, any of its Affiliates, any Subcontractor and/or any Representatives and the duties owed to the Authority under any Contract or pursuant to an open and transparent ITT Process; and

      - acknowledges and agrees that a conflict of interest may arise in situations where the Counterparty, any of its Affiliates, any Subcontractors and/or any Representatives intend to take part in the ITT Process and, because of the Counterparty’s, any of its Affiliates’, any Subcontractors’ and/or any Representatives’ relationship with the Authority under any Contract, the Counterparty, any of its Affiliates, any Subcontractors and/or any Representatives have or have had access to information which could provide the Counterparty, any of its Affiliates, any Subcontractors and/or any Representatives’ with an advantage and render unfair an otherwise genuine and open competitive ITT Process.

    - Where there is or is likely to be a conflict of interest, or the perception of a conflict of interest, of any kind in relation to the ITT Process, the Counterparty shall take such steps that are necessary to eliminate the conflict of interest to the Authority's satisfaction, including one or more of the following:

      - not assigning any of the Conflicted Personnel to the Bid Team at any time;

      - providing to the Authority promptly upon request a complete and up to date list of any Conflicted Personnel and the personnel comprising the Bid Team and reissue such list to the Authority promptly upon any change to it;

      - ensuring that no act or omission by itself, its Affiliates, any Subcontractors and/or any Representatives results in information of any kind, however conveyed, or in any format and however so stored:

        - about the ITT Process (gleaned from the performance of any Contract or otherwise); and/or

        - which would or could in the opinion of the Authority confer an unfair advantage on the Counterparty in relation to its participation in the ITT Process,

becoming available to the Bid Team where the Authority has not made generally available that information to Other Bidders;

      - ensuring that by no act or omission by itself, its Affiliates, any Subcontractors and/or any Representatives and in particular the Bid Team results in information of any kind, however conveyed, in any format and however so stored about the ITT Process, its operation and all matters connected or ancillary to it becoming available to the Conflicted Personnel;

      - ensure that agreements that flow down the Counterparty’s obligations in this Agreement, are entered into as necessary, between the Counterparty, and its Affiliates and any Subcontractors in a form to be approved by the Authority;

      - physically separating the Conflicted Personnel and the Bid Team, either in separate buildings or in areas with restricted access;

      - providing regular training to its Affiliates, any Subcontractors and/or Representatives to ensure it is complying with this Agreement;

      - monitoring Conflicted Personnel movements within restricted areas (both physical and electronic online areas) to ensure it is complying with this Agreement and to ensure adherence to the ethical wall arrangements the Counterparty, its Affiliates, any Subcontractors and/or any Representatives have put in place in order to comply with this Agreement;

      - ensuring that the Conflicted Personnel and the Bid Team are line managed and report independently of each other; and

      - complying with any other action as the Authority, acting reasonably, may direct in connection with the ITT Process and/or this Agreement.

Notification of Conflicts of Interest

    - The Counterparty shall:

      - notify the Authority immediately in writing of all perceived, potential and/or actual conflicts of interest that arise or have arisen;

      - submit in writing to the Authority full details of the nature of the perceived, potential and/or actual conflict of interest including  full details of the risk assessments undertaken, the impact or potential impact of the perceived, potential and/or actual conflict, the measures and arrangements that have been established and/or are due to be established to eliminate the perceived, potential and/or actual conflict and the Counterparty’s plans to prevent potential conflicts of interests from arising (“Proposed Avoidance Measures”); and

      - seek the Authority’s approval to the Proposed Avoidance Measures, which the Authority shall have the right to grant, grant conditionally or deny (if the Authority rejects the Proposed Avoidance Measures the Counterparty shall repeat the process set out in this Clause 2.4 until such time as the Authority grants approval or the Counterparty withdraws from the ITT Process).

    - The Counterparty will provide to the Authority, on demand, any and all information in relation to its adherence with its obligations set out under Clauses 2.2 and 2.3 as reasonably requested by the Authority.

    - The Authority reserves the right to require the Counterparty to demonstrate the measures put in place by the Counterparty under Clauses 2.2 and 2.3.

    - The Counterparty acknowledges that any provision of information or demonstration of measures, in accordance with Clauses 2.5 and 2.6, does not constitute acceptance by the Authority of the adequacy of such measures and does not discharge the Counterparty of its obligations or liability under this Agreement.

Exclusion from the ITT Process

    - Where, in the reasonable opinion of the Authority, there has been any breach by the Counterparty of Clauses 2.2, 2.3 or 2.4 or failure to obtain the Authority’s approval of the Proposed Avoidance Measures, the Authority shall be entitled to exclude the Counterparty, or any of its Affiliates and/or any Representatives, from the ITT Process, and the Authority may, in addition to the right to exclude, take such other steps as it deems necessary.

    - The actions of the Authority pursuant to Clause 2.8 shall not prejudice or affect any right of action or remedy under this Agreement or at law which shall have accrued or shall thereafter accrue to the Authority.

Bid Costs

    - In no event shall the Authority be liable for any bid costs incurred by:

      - the Counterparty, or any of its Affiliates, any Representatives and/or any Subcontractors; or

      - any Third Party,

as a result of any breach of this Agreement by the Counterparty, any of its Affiliates, any Subcontractors and/or Representatives, including where the Counterparty, any of its Affiliates, any Subcontractors or Representatives, or any Third Party is or are excluded from the ITT Process.

Specific Remedies

    - The Counterparty acknowledges and agrees that:

      - neither damages nor specific performance are adequate remedies in the event of a breach of the obligations in Clause 2; and

      - in the event of a breach of any of the obligations in Clause 2 which cannot be effectively remedied the Authority shall have the right to terminate both this Agreement and the Counterparty’s participation in the ITT Process in each case with immediate effect on written notice.

  - SOLE RESPONSIBILITY

    - It is the sole responsibility of the Counterparty to comply with the terms of this Agreement including ensuring its Affiliates, any Subcontractors, and/or any Representatives comply with the terms of this Agreement.  No approval by the Authority of any procedures, agreements or arrangements provided by the Counterparty, any of its Affiliates, any Subcontractors and/or their Representatives to the Authority shall discharge the Counterparty’s obligations.

  - WAIVER AND INVALIDITY

    - No failure or delay by any Party in exercising any right, power or privilege under this Agreement or by law shall constitute a waiver of that or any other right, power or privilege, nor shall it restrict the further exercise of that or any other right, power or privilege. No single or partial exercise of such right, power or privilege shall prevent or restrict the further exercise of that or any other right, power or privilege.

    - If any provision of this Agreement is prohibited or unenforceable in any jurisdiction in relation to any Party, such prohibition or unenforceability will not invalidate the remaining provisions of this Agreement or affect the validity or enforceability of the provisions of this Agreement in relation to any other Party or any other jurisdiction.

  - ASSIGNMENT AND NOVATION

    - The Counterparty shall not assign, novate or otherwise dispose of or create any trust in relation to any or all of its rights, obligations or liabilities under this Agreement without the prior written consent of the Authority.

    - The Authority may assign, novate or otherwise dispose of any or all of its rights, obligations and liabilities under this Agreement and/or any associated licences to:

      - any Central Government Body; or

      - to a body other than a Central Government Body (including any private sector body) which performs any of the functions that previously had been performed by the Authority; and

      - the Counterparty shall, at the Authority’s request, enter into a novation agreement in such form as the Authority may reasonably specify in order to enable the Authority to exercise its rights pursuant to this Clause 5.

    - A change in the legal status of the Authority such that it ceases to be a Central Government Body shall not affect the validity of this Agreement and this Agreement shall be binding on any successor body to the Authority.

  - CONTRACTS (RIGHTS OF THIRD PARTIES) ACT 1999

A person who is not a Party to this Agreement has no right under the Contract (Rights of Third Parties) Act 1999 (as amended, updated or replaced from time to time) to enforce any term of this Agreement but this does not affect any right remedy of any person which exists or is available otherwise than pursuant to that Act.

  - TRANSPARENCY

The Parties acknowledge and agree that the Authority is under a legal duty pursuant to the Procurement Regulations to run transparent and fair procurement processes.  Accordingly, the Authority may disclose the contents of this Agreement to Other Bidders (and/or potential Other Bidders), for the purposes of transparency and in order to evidence that a fair procurement process is being or has been followed.

  - NOTICES

    - Any notices sent under this Agreement must be in writing.

    - The following table sets out the method by which notices may be served under this Agreement and the respective deemed time and proof of service:

| Manner of Delivery | Deemed time of service | Proof of service |
| --- | --- | --- |
| Email. | 9.00am on the first Working Day after sending. | Dispatched as a pdf attachment to an e-mail to the correct e-mail address without any error message. |
| Personal delivery. | On delivery, provided delivery is between 9.00am and 5.00pm on a Working Day. Otherwise, delivery will occur at 9.00am on the next Working Day. | Properly addressed and delivered as evidenced by signature of a delivery receipt. |
| Prepaid, Royal Mail Signed For™ 1st Class or other prepaid, next Working Day service providing proof of delivery. | At the time recorded by the delivery service, provided that delivery is between 9.00am and 5.00pm on a Working Day. Otherwise, delivery will occur at 9.00am on the same Working Day (if delivery before 9.00am) or on the next Working Day (if after 5.00pm). | Properly addressed prepaid and delivered as evidenced by signature of a delivery receipt. |

    - Notices shall be sent to the addresses set out below or at such other address as the relevant Party may give notice to the other Party for the purpose of service of notices under this Agreement:

|  | Counterparty | Authority |
| --- | --- | --- |
| Contact |  |  |
| Address |  |  |
| Email |  |  |

    - This Clause 8 does not apply to the service of any proceedings or other documents in any legal action or other method of dispute resolution.

  - WAIVER AND CUMULATIVE REMEDIES

    - The rights and remedies under this Agreement may be waived only by notice and in a manner that expressly states that a waiver is intended. A failure or delay by a Party in ascertaining or exercising a right or remedy provided under this Agreement or by law shall not constitute a waiver of that right or remedy, nor shall it prevent or restrict the further exercise of that or any other right or remedy. No single or partial exercise of any right or remedy shall prevent or restrict the further exercise of that or any other right or remedy.

    - Unless otherwise provided in this Agreement, rights and remedies under this Agreement are cumulative and do not exclude any rights or remedies provided by law, in equity or otherwise.

  - TERM

Each Party's obligations under this Agreement shall continue in full force and effect for period of 5 (five) years from the Effective Date.

  - GOVERNING LAW AND JURISDICTION

    - This Agreement and any issues, disputes or claims (whether contractual or non-contractual) arising out of or in connection with it or its subject matter or formation shall be governed by and construed in accordance with the laws of England and Wales.

    - The Parties agree that the courts of England and Wales shall have exclusive jurisdiction to settle any dispute or claim (whether contractual or non-contractual) that arises out of or in connection with this Agreement or its subject matter or formation.

| Signed by the Authority | Name: Signature: Position in Authority: Date: |
| --- | --- |

| Signed by the Counterparty | Name: Signature: Position in Counterparty: Date: |
| --- | --- |