BRIEF FOR THE

SELECTION OF A MARKETING AGENT TO LEAD THE DISPOSAL OF FORMER STANDISH HOSPITAL, STONEHOUSE, GLOUCESTERSHIRE

HCA PROPERTY PANEL

ISSUE DATE: 01/04/15

PROPOSALS RETURN DATE: 23/04/15

CONTENTS

- Introduction

- Background

- Purpose of the brief and context

- Supporting Information

- Skills and Outputs Required

- Project Management

- Programme for developer selection

- Fees

- Submission Requirements

- Evaluation Criteria

Appendices:

Appendix A – Location Plan

Appendix B – Site Plan

Appendix C – Evaluation Matrix

# INTRODUCTION

## The Homes and Communities Agency (HCA) wishes to appoint a marketing agent from the HCA Property Panel to lead and manage a team to dispose of the former Standish Hospital site in Stroud. This brief has been sent to five firms. Interested bidders will need to identify a project team with the specific and necessary specialist skills in property, planning, marketing and viability assessment of historic and sensitive sites; and in leading and managing an OJEU disposal process.

## The HCA wish to market the site to find a deliverable solution which succeeds in renovating/converting the listed buildings and reinstating the landscape setting, and also to establish whether enabling development is required in order to deliver the solution. A positive land receipt for the HCA is sought.

The selected agent is required to dispose of the former Standish Hospital over a potential two phase process outlined below.

1.3	Phase 1 – Private Purchase

The initial marketing exercise seeks a disposal by way of private purchase by an individual or organisation to develop the land, to include the refurbishment and restoration/conversion of the listed buildings to a compatible use.

A range of uses are considered compatible for the site, includes a hotel, care home, residential college, health facility or public house. Redevelopment proposals should facilitate public access through the site by incorporating areas of public open space.

The HCA intends to carry out 3 months of marketing on this basis to establish whether there is interest in this approach.

1.4	Phase 2 – Two Stage OJEU Disposal

If the marketing approach in Phase 1 is unsuccessful, the HCA will re-market the site via a two-stage OJEU process to develop the land, to include the refurbishment and restoration/conversion of the listed buildings to a compatible as detailed above. This phase will, however, allow the use of the minimum necessary enabling development to fund the works.

Enabling development is to be used to fund the restoration and conversion of the listed buildings to bring them back into a good state of repair only. Enabling development cannot be used to fund other parts of any development scheme.

Residential development is the most likely form of enabling development.  Residential uses could include conversion of existing buildings into apartments or new build development.

Further information on ‘enabling development’ can be found at http://www.english-heritage.org.uk/publications/enabling-development-and-the-conservation-of-significant-places/.

1.5	The disposal process will involve community engagement, with HCA working in close     co-operation with Stroud District Council (SDC) and the Standish Partnership Board. The Partnership Board is formed by representatives of Stroud District Council, Standish Parish Council and Stonehouse Parish Council (SPC).

## The selected marketing agent will need to identify a lead partner from its team to support, inform and co-ordinate all aspects of the disposal process; and to act as a point of contact in managing the disposal process bearing in mind the sites sensitive location, character and local aspirations but nevertheless remains delivery focused, with viability issues considered from the outset.

## Any development will need to be set within the context of local planning policy, responding to community and stakeholder input. The development requirements will be informed by the outcomes of the Enquiry by Design (held in October 2014), and the Standish House Planning Concept Statement (PCS).

1.8 	The PCS was approved as draft Supplementary Planning Advice by Stroud District Council on 19/03/15. The PCS is currently subject to a six week public consultation period; the results of which will inform the final document. The final Supplementary Planning Advice document will then be considered by Stroud District Council at a later date (expected early June). If approved, the document will then be a material planning consideration to be used in assessing future planning applications.

# BACKGROUND

2.1	The site is a former NHS Hospital in a rural location on the edge of the Cotswold Escarpment. It is in Stroud District Council, Gloucestershire. The site lies within the Cotswold Area of Outstanding Natural Beauty designation. The property is comprised of the core site which is approximately 12.8 ha in size, and three small outparcels totalling approximately 0.15 ha. The M5 is approximately 5.5 km to the west. A location plan and existing site layout are included in Appendices A and B, respectively.

2.2	HCA acquired the site from NHS Property Services on 25/04/2014, and HCA’s actions to date have focused on ensuring the buildings are watertight and a schedule of basic remedial works is undertaken, alongside general improvements to site security and health and safety.

2.3	Access to the site is via Horsemarling Lane, a two-way minor road. Upon entering the site, there is a long estate road leading up to the complex of buildings. This shared access route serving the adjacent Westridge Stroud Community Learning Disability Trust premises, is also a designated bridleway which will have to be retained with any redevelopment of the site.

2.4	Standish Hospital is an exceptional site, set within extensive grounds with mature specimen trees, an attractive pond and historical buildings of varying quality (including Grade II listed). All buildings on the site are vacant. The last occupation of the hospital was in 2004 and the site is now significantly overgrown as a result of limited estate management over the last 10 years. The site is laid out in a campus style with a series of buildings built at various historical stages (refer to Appendix A – Site layout). These include the main building which is a Grade II listed regency manor house built in 1830. The attached stable block complex is also Grade II listed.

2.5	The site has a variety of landscape features and specimen trees. The grounds contain a significant amount of vegetation of varying quality. The site is predominantly enclosed by the vegetation contained therein and the site character is more campus style or country estate than the rural agricultural character that forms the sites local context.

2.6	Standish Hospital is a sensitive site with a high level of local interest in its future. The HCA is working collaboratively with all of the local stakeholders to ensure the Standish Hospital estate is brought back into beneficial use.

2.7	Subject to securing the necessary approvals, the Agency believes the site has good potential for a mixed use scheme with residential, potentially including health and leisure facilities subject to viability.

2.8	The outcome of the Enquiry by Design will be a new ‘Standish Vision’ that is both commercially viable and community grounded. The emerging vision is to create a high quality, sustainable development in a mature landscaping setting. A mix of uses will need to be considered, to include housing to meet local demand and act as ‘enabling development’ for other uses.

# PURPOSE OF THE BRIEF AND CONTEXT

3.1	The marketing agent is required to lead in the preparation of the tender documentation to support the disposal of the site via a potential two phase disposal process as outlined above in Section 1.

Specifically the marketing agent is required to:

- Draft the disposal programme

- Prepare all necessary marketing materials and literature pertaining to the private purchase/OJEU process

- Prepare and advertise as necessary all notices pertaining to the private purchase/OJEU process

- Prepare and manage all advertisements necessary to promote site disposal using appropriate channels for private purchase or OJEU disposal

- Invite expressions of interest

- Assess expression of interest

- Set formal process to invite bids, write invitation to tender brief

- Invitation to tender issued

- Recommend a clear mechanism for the developer partner selection process

- Develop and implement a criteria for selection

- Create a scoring matrix for the assessment/selection process

- Assessment of bids made, interviews, clarification

- Recommendation of preferred bidder and underbidder

- Lead a single half day Consultation Event to advise the community of the process undertaken, the criteria for disposal and to secure community understanding of the process. This will include input from the HCA’s Planning advisors GVA and its Masterplanning advisors, NEW.

3.2 	For avoidance of doubt, if there is insufficient interest for a private purchase, the marketing agent is expected to market the site via a two-stage OJEU process. Fee proposals should detail the costs for undertaking each of the two possible phases of the marketing exercise.

# SUPPORTING INFORMATION

## 4.1	The HCA has already commissioned structural building surveys, a conservation management plan, asbestos surveys/management plan, ecological surveys, road safety audit and a topographical survey. A Japanese Knotweed management plan has been completed, and a spraying regime is underway.

# SKILLS AND OUTPUTS REQUIRED

## 5.1	The successful marketing agent and supporting team will need to have a demonstrable track record in conducting successful OJEU disposal exercises in similar situations. The consultant team will also need to have demonstrable experience of reviewing schemes which incorporate the design principles set out in The Urban Design Compendium and Manual for Streets 2. This must include schemes with historic buildings and environmental sensitivities.

## 5.2	The consultant will also need to demonstrate a detailed knowledge of development viability and property markets especially with regard to historic buildings and disposals of this nature, and to ensure the scheme attracts sufficient developer market interest in bidding to deliver a viable mixed use /residential led scheme over the site.

## 5.4	All documents should be in a format that can easily be uploaded to a website should this be required. The copyright for the final produced documents will be held by HCA.

# PROJECT MANAGEMENT

6.1	The successful consultant will be appointed by HCA who will pay the consultant’s fees directly.

6.2	The marketing consultant must identify a Project Lead who will be responsible for managing the commission, and provide a single point of contact for the HCA.

6.3	The Project Lead will report directly to Adam Frontczak, HCA Area Manager. The HCA’s Client for this Commission will be Jay Lambe, HCA Senior Area Manager.

6.4	The fee proposal to be submitted should allow for periodic project review meetings with the HCA, with minutes given to clarify actions and progress with regards to the disposal. The agenda and all relevant papers for these team meetings are to be agreed with the Project Manager in advance. Allowance for attending these meetings and for reasonable attendance at other ad-hoc meetings must be made in the tender submission.

# PROGRAMME FOR DEVELOPER SELECTION

Phase 1 – Private Purchase

| Marketing/Selection Stage | Forecast Start Date | Expected Duration |
| --- | --- | --- |
| Set formal process to invite bids, prepare marketing material | 04/05/15 | 4 weeks |
| Market Site | 01/06/15 | 12 weeks |
| Assessment of bids made, interviews, clarification | 24/08/15 | 6 weeks |
| Approval of preferred bidder and under-bidder | 05/10/15 | 4 weeks |
| Preferred bidder appointed & completion of legal negotiations/due diligence | 02/11/15 | - Weeks |

# Phase 2 – Two Stage OJEU Disposal

| Marketing/Selection Stage | Forecast Start Date | Expected Duration |
| --- | --- | --- |
| Marketing – inviting expressions of interest | No Phase 2 marketing to commence until outcome of Phase 1 is known. | 4 weeks |
| Assess expression of interest |  | 3 weeks |
| Set formal process to invite bids, write invitation to tender brief |  | 4 weeks |
| Invitation to tender issued |  | 8 weeks |
| Assessment of bids made, interviews, clarification |  | 6 weeks |
| Approval of preferred bidder and under-bidder |  | 2 weeks |
| Preferred bidder appointed & completion of legal negotiations/due diligence |  | 8 Weeks |

# 8. 	FEES

## 8.1	Please quote a fixed fee (excluding VAT) for completing this commission, allowing for an inception meeting, progress meetings and a consultation event. The fee summary should include a breakdown of each of the phases detailed in Section 1.

## 8.2	Your fee should incorporate any specific breakdown in fees or provisional sums requested in this brief. This will then be used as the basis for an agreed time charge for these stages.

## 8.3	Your fee should cover the cost of producing all relevant materials related to the appointment.

# 9. 	SUBMISSION REQUIREMENTS

## 9. 1	Electronic copy (via email) should arrive no later than 1200hrs on 23/04/15, addressed to:

(Redacted) - Area Manager

Homes and Communities Agency

2 Rivergate

Temple Quay

Bristol

BS1 6EH

Email:		(Redacted)

Telephone: 	(Redacted)

Mobile: 		(Redacted)

## 9.2	Please mark the submission with the reference “Tender for Marketing Consultant Services – Standish Hospital, Gloucestershire” and include the following information within your submission:

- Confirmation of overall Project Manager and Project Lead;

- Project team structure including details of any sub-consultants that may be required;

- Pen portraits and a description of each key member’s role within the project;

- Methodology for undertaking the commission Details of experience related to the work required under this commission;

- Anticipated programme for delivering the commission, including key milestones and the specific outputs detailed within this brief;

- Resource Plan, providing daily fee rates for each team member, allocation of the time of each team member across the work programme and total fee (see below), including all expenses and travel costs; and

- A statement detailing why your organisation is best placed to deliver this project.

# EVALUATION CRITERIA

## 10.1	The selection of consultants will be made on the following basis:

- 60% Quality

- 40% Value for money

## 10.2	The ‘quality’ elements of the tender submissions will be marked against the following criteria:

Technical merit of proposal /approach 	15%

Experience of the Consultant’s Team 	25%

Management and communication  	10%

Programme compliance 		10%

## The ‘value for money’ element of the submission will be evaluated against the quality and quantity of the staff resources that are proposed and the extent of material that consultants are committing to deliver.

## An example copy of the HCA Evaluation Matrix that will be used to assess the submissions against these criteria can be found in Appendix C.

## 10.3	 Following the assessment and scoring of bids received, the successful consultant will be   informed by 01/05/15.