NDA Properties Ltd

Landlord Essential Works (Seascale Hall Farm)

Build Project

Pre-Market Engagement

Dear Contractor,

The contracting authority is submitting this enquiry to ascertain current market readiness to participate in a future tender process for this project. Please can interested parties respond by Friday 17th July 2020 time 23:59Hrs

Due to the Covid-19 outbreak and slow return of the construction industry as a result of the government lockdown lift in restrictions, we are engaging with the market to ascertain appetite for the scheme and certainty of a positive outcome to a tender process at this time.

Please make your responses to Aimee.lee@nda.gov.uk

Detailed below are project particulars:

Project No: NDAPL/LLEWPH2/SHF/001

Client: 	NDA Properties Ltd

Project: NDA Properties Landlord Essential Works (Seascale Hall Farm)

Project Summary: A build contract with contractor’s design for the repair works to the Farmhouse, Barns and Outbuildings at Seascale Hall Farm, Seascale, Cumbria, a Grade II Listed Building.

Repair works to the stone farmhouse, barns and outbuildings to include inter alia; structural, damp, roof, timber and joinery works (Including treatment), electrical re-wire, domestic small sewage plant replacement and associated decorative requirements. To act as Principal Contractor under CDM2015.

The provision of suitable temporary decant accommodation (To facilitate the continuation of farming operations during the works period), mobile static (Including welfare) with utility connections and associated maintenance is required during the works period.

Estimated construction value: £655,000.00 + VAT

Principal Designer Appointed: Y

Collateral Warranties Accepted: Y

Proposed Form of contract: JCT Intermediate Building Contract with Contractors Design (ICD) 2016

Procurement will be advertised via “Contracts Finder” and tendered through the contracting authorities e-tendering portal (CTM).

Subject to the response to this enquiry the dates below are indicative milestones.

| Milestone | Date |
| --- | --- |
| ITT issued | August 2020 |
| Evaluation of tenders | September 2020 |
| Contract Commencement | Jan 2021 |
| Contract Completion | May/ Jun 2021 |

Please can you respond to the following questions in relation to this enquiry.

- Confirm resource availability to respond to the tender opportunity? (i.e. Bid Team, Design Team, Supply Chain).

- Do you have any concerns about the tender period (1 month) in relation to current working restrictions?

- Appetite for the scheme?

- Any concerns/ issues with the proposed use of the contract type for this scheme?

- Any other barrier to tendering for the works? (Please detail)

- Expectations/ concerns in undertaking site visits in relation to Covid-19 during the tender period?