CSS/0122

| Actual Procurement Timescales |  |
| --- | --- |
| Department / organisation | Defence Equipment & Support, Commercially Supported Shipping |
| Title of procurement | Future In Service Support (Asset Availability Service) of Royal Navy Survey Vessel Hydrographic Oceanographic Vessels (HMS ECHO & HMS ENTERPRISE) and Ice Patrol Ship (HMS PROTECTOR) |
| Start date | 06 January 2017 |
| Planned date of contract award | 23 June 2018 |
| Actual Date of contract award | 02 October 2018 |