|  |
| --- |
| **CHANGE CONTROL NOTICE (CCN)** |
| **Contract Title:** | Contract for the Provision of – GPaaS Migration Discovery (The Contract) |
| **Contract Reference:** | CCIT23A05 | **Contract Change Number:** | **1** |
| **Date CCN issued:** | 8th April 2023 | **Date Change Effective from:** | 8th April 2023 |
| **Between**: The **Crown Commercial Services** (The Customer) and **BetterGov** (The Supplier)1. The Contract is varied as follows:

1.1. Contract Value is to be increased by £94,000.00 (Excluding VAT), which is a result of the decision to continue with BetterGov’s Proof of Concept and request them to produce an ‘Alpha Build’.1. Words and expressions in this Change Control Notice shall have the meanings given to them in the Contract.
2. The Contract, including any previous Contract changes, authorised in writing by both Parties, shall remain effective and unaltered except as amended by this Change Control Notice.
 |
|  **REDACTED TEXT under FOIA Section 40, Personal Information**.**REDACTED TEXT under FOIA Section 40, Personal Information**.**REDACTED TEXT under FOIA Section 40, Personal Information**.Change authorised to proceed by: (Customer’s representative):   Signature Print Name and Job Title Date |
| **REDACTED TEXT under FOIA Section 40, Personal Information**.**REDACTED TEXT under FOIA Section 40, Personal Information**.**REDACTED TEXT under FOIA Section 40, Personal Information**.Authorised for and on behalf of the Supplier: Signature Print Name and Job Title Date |
| **REDACTED TEXT under FOIA Section 40, Personal Information**.**REDACTED TEXT under FOIA Section 40, Personal Information**.**REDACTED TEXT under FOIA Section 40, Personal Information**.Authorised for and on behalf of the Customer: Signature Print Name and Job Title Date |

Pro