701794452 – Service Support for Project PYRALES

TIMETABLE

|  | PCR OPEN (above threshold) | PCR/DSPCR (below £100k) | DSPCR RESTRICTED (below threshold) | DSPCR RESTRICTED (above threshold) |
| --- | --- | --- | --- | --- |
| Advert |  |  |  |  |
| Issue Advert (EOI/DPQQ/SAQ) | 2 Dec 2021 |  |  |  |
| Clarification period/extension request | 6 Dec 2021 - 7 Jan 2022 |  |  |  |
| Response to clarification Q/Ext | 11 Jan 2022 |  |  |  |
| Closing Date | 17 Jan 2022 |  |  |  |
| DPQQ/SAQ Evaluation | 18-19 Jan 2022 |  |  |  |
| Results/DEF 157 | 20 Jan 2022 |  |  |  |
| Tender |  |  |  |  |
| Issue ITT | 1 Dec 2021 |  |  |  |
| Site Visit | N/A |  |  |  |
| Clarification period/extension request |  |  |  |  |
| Response to clarification Q/Ext |  |  |  |  |
| Reverse auction |  |  |  |  |
| ITT due | 17 Jan 2022 |  |  |  |
| Tender evaluation complete | 18 Jan – 18 Feb 2022 |  |  |  |
| Start standstill/award notice (10 Days) | 18 Feb 2022 |  |  |  |
| Standstill ends | 28 Feb 2022 |  |  |  |
| Contract entry | 1 Mar 2022 |  |  |  |
| Contract start | 1 Apr 2022 |  |  |  |
| Contract expiry | 31 Mar 2025 |  |  |  |
| Options | 2 x 1 yr options (or part thereof) |  |  |  |