National Salt Reserve – Storage Contract

Annex C - Risk Register

| Risk Number | Risk Category |  | Risk Description |
| --- | --- | --- | --- |
| 1 .Set up & Mobilisation |  |  |  |
| 1.1 | Mobilisation |  | The Contractor fails to mobilise, or only partially mobilises, the storage sites under their control. |
| 1.2 | Mobilisation |  | The Contractor fails to move all salt from a current storage location to a new location prior to April 30th 2021. (where the contractor / land owner has identified a new location is required) |
| 1.3 | Stock management |  | The Contractor fails to ensure that salt stocks are safely stockpiled resulting in sheer faces being present or salt face collapses |
| 1.4 | Stock management |  | Relocated salt is not covered and adequately protected once movement has been completed. |
| 2. Stock Management |  |  |  |
| 2.1 | Storage |  | Trespassers gain un‐authorised access to a storage site which results in injury or death. |
| 2.2 | Storage |  | Trespassers gain un‐authorised access to a storage site carrying out criminal activities which results in financial loss and reputational damage. |
| 2.3 | Storage |  | Salt leaching from the site causes environmental damage and the imposition of sanctions by the Environment Agency. |
| 2.4 | Storage |  | Salt is stored in a location that suffers degradation to the stock due to the impact of environmental conditions and/or contamination rendering part, or all, of the salt at the site un‐useable. |
| 2.5 | Storage |  | During the storage period, The Contractor is given notice to vacate the premises and needs to identify new storage site/s. |
| 2.6 | Sheeting |  | Sheeting is damaged requiring repair. |
| 2.7 | Sheeting |  | Sheeting is damaged due to Severe Weather requiring repair |
| 3. Stock Distribution |  |  |  |
| 3.1 | Mobilisation for Stock Distribution |  | The Contractor fails to mobilise, or only partially mobilises, the storage sites under their control within the five working‐day mobilisation period resulting in a failure to distribute salt to local authorities at the required time. |
| 3.2 | Movement |  | Insufficient salt is loaded and distributed in a timely manner to local authorities resulting in some local authorities running out of salt during a severe winter. |
| 3.3 | Sheeting |  | Severe weather (e.g. drifting snow or flooding) prevents access to the storage site and the loading and distribution of salt resulting in some local authorities running out of salt during a severe winter. |
| 3.4 | Stock management |  | Inadequate stock management process and control causes inaccurate recording of stock dispatches, and deliveries which results in financial loss to Highways England. |
| 4. Health & Safety |  |  |  |
| 4.1 | Health & Safety | Unplanned health & safety occurrence where physical harm* is sustained by any person(s) at the salt storage facility. (* fatality; injury requiring medical or first aid attention; injury that results in a loss of work time). |  |
| 4.2 | Health & Safety | Unplanned health & safety occurrence that results in no personal injury but is disruptive to the salt storage or associated activities. |  |