SCHEDULE 34

QUALIFY DEFENCE CONTRACT  REPORTING REQUIREMENTS

DEFINITIONS:

“Reporting Date” means: the date of the Agreement.

“Initial Reporting Date” means: 1 November 2021 and every 12 months thereafter.

“Calendar Quarter” means: any of the following period:

- 1 November to 31 January;

- 1 February to 30 April;

- 1 May to 31 July; and

- 1 August to 31 October

| DefCARS REFERENCE | CONTRACT REPORT | SSCR REQUIREMENT | DATE FOR SUBMISSION | INFORMATION REQUIREMENT |
| --- | --- | --- | --- | --- |
| Initial Reports | Contract Notification Report (“CNR”) | Regulation 22 (General Requirements), Regulation 25 | One (1) month of the Initial Reporting Date | Regulation 22 & Regulation 25(2) |
|  | Contract Pricing Statement (“CPS”) | Regulation 22 (General Requirements), Regulation 23 | One (1) month of the Initial Reporting Date | Regulation 22 & Regulation 23(2) |
|  | Contract Reporting Plan (“CRP”) | Regulation 22 (General Requirements), Regulation 24 | One (1) month of the Initial Reporting Date | Regulation 22 & Regulation 24(2) |
| Interim Reports | Quarterly Contract Report (“QCR”) | Regulation 22 (General Requirements), Regulation 26 | One (1) month after quarter end for the duration of the Agreement. No report is required within the quarter of the Initial Reporting Date or of the completion date. | Regulation 22 & Regulation 26(6) |
|  | Interim Contract Report (“ICR”) | Regulation 22 (General Requirements), Regulation 27 | Within two (2) months after each Reporting Date. | Regulation 22 & Regulation 27(4) |
| Final reports | Contract Completion Report (“CCR”) | Regulation 22 (General Requirements), Regulation 28 | Within six (6) months following the expiration or earlier termination of this Agreement. | Regulation 22 & Regulation 28(2) |
|  | Contract Costs Statement (“CCS”) | Regulation 22 (General Requirements), Regulation 29 | Within twelve (12) months following the expiration or earlier termination of this Agreement. | Regulation 22 & Regulation 29(2) |
| N/A | On-Demand Contract Report | Regulation 22 (General Requirements), Regulation 30, and one of the following: - Regulation 23 CPS - Regulation 24 CRP - Regulation 27 ICR - Regulation 29 CCS | Following the Contractor receiving written direction from the Secretary of State to provide information described in any of the following: - Regulation 23(2) (CPS) - Regulation 24(2) (CRP) - Regulation 27(4) and (5) (ICR) - Regulation 29(2) (CCS) - In respect of requests made under (a) or (b), The Contractor will provide the information: - on a date agreed between THE CONTRACTOR and the Secretary of State which shall be within three (3) months of receiving the written direction; or - where no such agreements is reached between The Contractor and the Secretary of State, within one (1) month of receiving the written direction. - In respect of requests under (c), The Contractor will provide the information: - on a date agreed between THE CONTRACTOR and the Secretary of State which shall be within six (6) months of receiving the written direction; or - where no such agreements is reached between The Contractor and the Secretary of State, within two (2) months of receiving the written direction. - In respect of requests made under (d), The Contractor will provide the information for each 12-month period of the Contract: - within Three (3) months of the end of the Contract Year. | Regulation 22 & one of: - Regulation 23(2) - Regulation 24(2) - Regulation 27(4) - Regulation 29(2) |
| DefCARS REFERENCE | SUPPLIER REPORT | SSCR REQUIREMENT | DATE FOR SUBMISSION & OTHER OBLIGATIONS | INFORMATION REQUIREMENT |
| Overheads reports | Actual Rates Claim Report (“ACR”) | Regulation 34 | Either: - within three (3) months after either: - the end of the relevant accounting period; or - the date on which the ongoing contract condition was first met in relation to the relevant financial year, whichever is later; or - a date agreed between the designated person and the Secretary of State which shall be within three (3) months of the relevant accounting period | Regulation 34(3) |
|  | QBU Actual Cost Analysis Report (“QBUACAR”) | Regulation 35 | Either: - within three (3) months after either: - the end of the relevant accounting period; or - the date on which the ongoing contract condition was first met in relation to the relevant financial year, whichever is later; or - a date agreed between the designated person and the Secretary of State which shall be within three (3) months of the relevant accounting period If a further report is required by the Secretary of State, within one (1) month of receiving notice. | Regulation 35(7) & (8) |
|  | Estimated Rates Claim Report (“ERCR”) | Regulation 36 | Either: - within three (3) months after either: - the end of the relevant accounting period; or - the date on which the ongoing contract condition was first met in relation to the relevant financial year, whichever is later; or - a date agreed between the designated person and the Secretary of State which shall be within three (3) months of the relevant accounting period | Regulation 36(3) |
|  | QBU Estimated Cost Analysis Report (“QBUECAR”) | Regulation 37 | Either: - within three (3) months after either: - the end of the relevant accounting period; or - the date on which the ongoing contract condition was first met in relation to the relevant financial year, whichever is later; or - a date agreed between the designated person and the Secretary of State which shall be within three (3) months of the relevant accounting period. If a further report is required by the Secretary of State, within one (1) month of receiving notice. | Regulation 37(7) & (8) |
|  | Estimated Rates Agreement Pricing Statement | Regulation 38 | To be submitted with the ERCR for that pricing QBU for the same relevant financial year. If a further report is required by the Secretary of State, within three (3) months of receiving notice. | Regulation 38(6) |
|  | Rates Comparison Report (“RCR”) | Regulation 39 | Within two (2) months of receiving notice from the Secretary of State. | Regulation 39(4) |
| Other reports | SME Report (“SMER”) | Regulation 45 | Within: - twelve (12) months of the relevant accounting period; or - the date on which the ongoing contract condition was first met, whichever is later. | Regulation 45 (4) |
|  | Strategic Industry Capacity Report (“SICR”) (General) | Regulation 40 | Twelve (12) months after either: - the designated person’s accounting period; or - the date on which the ongoing contract condition was first met, whichever is later; or - a date agreed between the designated person and the Secretary of State which shall be within six (6) months of the relevant accounting period. | Regulations 41-44 |