APPENDIX B

EPR PROCUREMENT

POTENTIAL PROVIDER BRIEFING PAPER

INITIAL DRAFT FOR DISCUSSION

12 April 2018

- Table of Contents

1.	PRE-PROCUREMENT POTENTIAL PROVIDER ENGAGEMENT - Purpose & background	4

1.1	Purpose	4

1.2	Trust consultation points	5

1.3	Status of this document and Trust Governance	5

2.	Background TO THE PROCUREMENT AND TO THE TRUST	7

3.	The Strategic Case	9

3.1	Strategic Context	9

3.2	Vision & Strategic Objectives	9

4.	TRUST Requirements	12

4.1	Trust Context	12

4.2	Requirements Scope and OBC Dependencies	13

4.3	Funding and Affordability	14

4.4	Scope Summary	14

4.5	Implementation Requirements	14

4.6	Functional Requirements	15

4.7	Services	17

4.8	Hosting	17

4.9	Architecture	18

5.	Budget, Contract and Potential Provider Issues	19

5.1	Trust Budget	19

5.2	Payment profile	19

5.3	Benefits Approach	19

5.4	Potential Provider Profile	20

5.5	Contract duration and form	22

5.6	Contractual Strategy	22

5.7	Contract Scope and Contract Flexibility	23

5.8	Key Commercial Principles	25

5.9	Nature of the Relationship	26

6.	Conduct of the Procurement	28

6.1	Introduction	28

6.2	Procurement Stages	28

6.3	Indicative Procurement Timetable	29

6.4	Procurement Strategy	31

6.5	Procurement Timetable - Commentary	32

6.6	Stage 1 – Selection	32

6.7	Stage 2 – Initial Tenders	33

6.8	Stage 3 – Dialogue	37

6.9	Stage 4 – Contract Award	42

7.	Potential Provider Briefing Day	43

7.1	Introduction and Purpose	43

7.2	One to One Potential Provider Discussions	43

7.3	Applying to attend the Potential Provider Briefing Day	43

7.4	Clarification Questions	45

7.5	Communicating the Issues Arising	45

8.	appendices	46

Appendix 1.	Methodology for Potential Contract Scope Additions	46

Appendix 2.	Architecture	48

Appendix 3.	Benefits Approach and Starting Point	49

Appendix 4.	Commercial Principles for the Negotiation of the Contract	52

Appendix 5.	Indicative SQ Evaluation Criteria and Weightings	56

Appendix 6.	Indicative Initial Tender Evaluation Criteria and Weightings AND Indicative Initial Tender and Final Tender evaluation rationale and methodology principles	57

Appendix 7.	Indicative Final Evaluation Criteria and Weightings	60

Appendix 8.	Trust Procurement Team	61

# PRE-PROCUREMENT POTENTIAL PROVIDER ENGAGEMENT - Purpose & background

## Purpose

### Introduction

In accompanying the Trust’s Prior Information Notice (PIN), this Potential Provider Briefing Paper (PPBP) provides essential background information and context to the Trust and to this Electronic Patient Record (EPR) procurement. The PPBP aims to:

- Inform pre-procurement Potential Provider engagement and decision making as to whether to bid for this exciting and unique opportunity

- Offer Potential Providers the opportunity to comment on the Trust’s procurement scope, strategy and planning and, thereby, help the Trust to finalise its plans safe in the knowledge that Potential Providers are content to participate on that basis

- Offer the Trust the opportunity to consider Potential Provider feedback and to prepare an updated version of this PPBP, that reflects the outcomes of pre-procurement market engagement. That revised PPBP would then provide essential background information and context that Potential Providers should refer to, and draw on, in framing their Selection Questionnaire (SQ) responses.

### Overview of the Pre-procurement Potential Provider Engagement Process

The Trust’s pre-procurement engagement process comprises the following steps:

- Publication of the PIN and the availability of this PPBP

- Potential Provider applications to attend a Potential Provider Day on 1 May 2018 in the Nowgen Centre, 29 Grafton Street, Manchester M13 9WU. Please note that places are limited and that the Trust reserves the right to prioritise the availability of places for representatives from EPR Potential Providers with a clear track record of successfully delivering similar requirements in similar circumstances. The Trust also reserves the right to decline Potential Provider applications to attend the Day

- Potential Provider applications to participate in a one to one face to face or teleconference discussion on 1 or 2 May 2018

- Potential Providers raise clarification questions in advance of, during, or immediately following the Potential Provider Day

- Trust publication of responses to all non-commercially sensitive clarification questions in the form of a Frequently Asked Questions (FAQ) document

- Trust publication of a revised PPBP with the SQ documentation.

Section 7 provides further detail surrounding this process and the Potential Provider Day. Please note that, save for the a one to one face to face or teleconference discussions, all consultation with the Trust must be via the Trust’s procurement portal (https://nhssbs.eu-supply.com).

The Trust very much hopes that this open and consultative market engagement approach will enable it to get the design of the procurement right by testing, in informal settings, the likely market response to this exciting opportunity. The Trust also hopes that by starting the process relatively early in this informal manner, Potential Providers will be better placed to respond in an effective manner to our SQ than would otherwise be the case.

## Trust consultation points

The Trust would very welcome Potential Provider feedback on the following consultation points:

- The scope of the procurement

- The achievability of the Trust’s ideal implementation timescales

- Hosting arrangements

- Budget and payment profiles

- The benefits and risks associated with a 15-year core contract period (as opposed to a shorter period such as 10 years)

- The extent to which the Trust’s Commercial Principles represent, in the view of Potential Providers, a viable starting point for the Dialogue stage of the procurement

- The capacity and capability of Potential Providers to deliver each aspect of the required EPR-enabled transformation programme

- The achievability of the indicative procurement timetable, given the size and scope of the procurement project

- The likely level of Potential Provider interest in this exciting opportunity

- The extent to which the Trust might consider additions or variations to the proposed approach set out in this Paper that might make this a more attractive opportunity to Potential Providers

- The extent to which the Trust might provide additional information, or clarification, in order to inform Potential Provider decision making about whether to respond at the Selection Questionnaire (SQ) stage

- The extent to which the Trust might need to work on the provision of additional information, or clarification, in order to inform the contribution of shortlisted Potential Providers during the Dialogue stage.

## Status of this document and Trust Governance

In addition to potential revisions to this PPBP that might arise as result of this pre-procurement market engagement, please note that this document is also marked ‘Initial Draft for Discussion’ in recognition of the Trust’s internal governance and approvals arrangements. In particular, the EPR Programme Team ideally intends to provide the Trust’s Board of Directors with assurances that a sufficient number of appropriate Potential Providers are content to participate in the procurement on the basis set out in this PPBP and that a highly competitive procurement will result. However, the fact that these Trust approvals will not take place until May means that all of the content presented in this PPBP is potentially subject to change. The Trust therefore reserves the right to vary this PPBP content in the updated version of this PPBP to accompany the SQ documentation.

# Background TO THE PROCUREMENT AND TO THE TRUST

### The Trust

Manchester University NHS Foundation Trust (MFT) was formed on 1st October 2017 following the merger of Central Manchester University Hospitals NHS Foundation Trust (CMFT) and University Hospital of South Manchester NHS Foundation Trust (UHSM). It is one of the largest academic and teaching trusts in the NHS providing regional and national specialty services, as well as a full range of clinical services to the population of the City of Manchester.

### The Procurement

Both the Single Hospital Service (SHS) Full Business Case (FBC) and the post-transaction integration plans (PTIP) identify a Trust wide transformation programme that is enabled through the implementation of a Trust-wide EPR.

The SHS Informatics workstream, has the responsibility for the delivery of the EPR project. A key deliverable for this project is to plan and conduct an effective and compliant procurement leading to contracting with an appropriate EPR Potential Provider (suppliers, contractors and bidders are referred to as Potential Providers throughout this document).

### A Unique Opportunity

The Trust considers that this procurement represents a unique opportunity for the ‘right’ Potential Provider to develop a true, clinically driven, joint-working based partnership with an innovative and forward-looking Trust over the next 15-20 years, and potentially longer.

The Trust’s initial thinking on how the partnership will manifest itself, and subject to discussion with shortlisted Potential Providers during the Initial Tender and Dialogue Stages, is summarised below:

Potential Provider representation on Trust Executive governance forums

The Potential Provider will be a key contributor in Trust operational and strategic business planning

The Potential Provider will have a key stake in the delivery of a digital Trust

The establishment of a Partnership Board that:

  - Oversees the contract

  - Has equal representation from the Potential Provider and the Trust

  - Has equal voting rights for delivery-related and strategic designs

  - Promotes, and generates, further opportunities

  - Acts as a joint decision-making forum for pursuit of further opportunities

The Trust will act not only as a reference site, but also as a development site and sounding board for Potential Provider developments, new modules etc.

The Potential Provider will support the Trust in exploiting new opportunities or responding to new nationally-led initiatives.

As stated, the Trust will take an open and consultative approach with shortlisted Potential Providers during the Dialogue Stage. Subsequent procurement documentation will provide further Trust thinking surrounding all the above and invite Potential Provider suggestions and recommendations on the most effective means of developing a true partnership that meets the respective needs of the partners. Those suggestions and recommendations will be a key focus of the planned Dialogue Sessions.

# The Strategic Case

## Strategic Context

### Introduction

The Trust is operating in an environment of unprecedented change both politically and economically. In February 2015, the 37 NHS organisations and local authorities in Greater Manchester signed a landmark devolution agreement to take charge of health and social care spending and decisions across the city region.

The following reviews and business cases are shaping the future of health and social care in Greater Manchester:

- Healthier Together

- Taking Charge of our Health and Social Care in Greater Manchester

- Single Hospital Service Review

- Health Innovation Manchester

The GM Strategic Plan has as one of its objectives the creation of a Single Hospital Service (SHS) across Manchester to deliver standardisation and improvement of acute and specialist care.

This service will be delivered by a new organisation which is being created in two stages. On 1st October 2017, Central Manchester University Hospitals NHS Foundation Trust and the University Hospital of South Manchester NHS Foundation Trust merged to create a new Foundation Trust, the Manchester University NHS Foundation Trust. Assuming approvals then North Manchester General Hospital (which is currently part of The Pennine Acute Hospitals NHS Trust) will join the new organisation after 24 months of a formal acquisition process in a second stage.

## Vision & Strategic Objectives

The vision for the new Trust is to improve the health and quality of life for our diverse population by building an organisation that:

- Excels in quality, safety, patient experience, research, innovation and teaching.

- Attracts, develops and retains great staff.

- Plays its full part in the GM Health and Social Care economy.

- Undertakes large scale research, innovation and teaching for the benefits of the NHS.

- Is recognised internationally as a leading healthcare provider.

This is reflected in the strategic objectives identified within the SHS Full Business Case and Post Implementation Plan as follows:

- To improve patient safety, clinical quality and outcomes

- To improve the experience for patients, carers and their families

- To develop single services that build on the best from across all our hospitals

- To develop our workforce enabling each member of staff to reach their full potential

- To develop our research portfolio and deliver cutting edge care to patients

- To achieve financial sustainability

### Investment Objectives

The investment objectives for the EPR project have been defined as:

- To enable delivery of the planned benefits identified within the SHS FBC

- Reduce the need to create and maintain paper based health records

- Deliver a single digital patient record view, that includes all relevant event, outcome and research data to meet the needs of our patients and the new organisation

- Improve users' experience, adopt innovation and enhance clinical data capture at the point of care to ensure safety, quality and productivity

- Embed real-time scheduling and decision support into standardised clinical workflow ensuring effective care

- Ensure minimal clinical and operational impact on the level of functionality available within current systems

- Improve clinical safety and financial stability through achieving HIMMS level 7

- Reducing the numbers of systems and technology platforms to provide a fully resilient, responsive and supported system ensuring efficiency

- Be a Digital leader of the wider GM service reconfiguration, Patient information accessible whenever and wherever it is required across GM

- Enable patients to self-manage their care through the use of technology

- Support the Trust in complying with our legal equality duty (PSED) and the standards set out by NHS (accessibility) and hence help reduce health inequalities across our patient groups.

These investment objects for the EPR have been defined to deliver on all the Trust objectives:

Figure 1 - Investment & Trust Objectives

# TRUST Requirements

## Trust Context

Current informatics services reflect the legacy of three organisations whose information systems have only partially been consolidated.

- Trafford General Hospital has an electronic patient record using an information system called Graphnet. It enables staff to operate with little use of paper case notes. However, the version used is not current technology and it has not been enhanced since the hospital joined CMFT in 2012. Ordering tests etc. is carried out by a separate system called ICE which is shared with the Oxford Road campus.

- The Oxford Road campus hospitals and the dental hospital have an electronic patient portal called Chameleon which gives access to results, clinical letters etc. Ordering tests etc. is carried out by ICE.

- Wythenshawe Hospital has an electronic patient record using an information system called Sunrise Clinical Manager. It has been partially implemented and provides nursing documentation, order communications and ED functionality.

Paper case notes are held in one library for the Oxford Road campus and Trafford General Hospital and in a second separate library for the Wythenshawe Hospital.

This situation is manageable because there are not high volumes of patient flow between the three systems. Clinicians working across sites and systems have to open multiple EPRs to access a complete record but at present this only applies to a small percentage of consultations and patients.

The systems for managing waiting lists, booking and admitting patients, scheduling beds and theatres etc. were different across the three organisations and continue to be in the new Trust:

- Trafford General Hospital uses the Clinicom Patient Administration System, shared with the Oxford Road campus, for registering patients, but has an electronic scheduling system called Ultragenda which is used to book patients in for outpatient clinics and admissions and maintain waiting lists.

- The Oxford Road campus hospitals have the Clinicom Patient Administration System which is used for registering patients, booking patients in for outpatient clinics and admissions and maintaining waiting lists etc.

- Wythenshawe Hospital has the iPM Patient Administration System which is used for registering patients, booking patients in for outpatient clinics and admissions and maintaining waiting lists etc.

Again, this is manageable because there are not high volumes of patient flow between the three systems. A patient seen in a clinic in Trafford General Hospital and put on a waiting list for an admission is very unlikely to be admitted into Wythenshawe Hospital.

This situation is reflected across most of the departmental patient-centred information systems. The requirement for information to flow between information systems with the same function has been rare and could be managed by exception.

The planned acquisition of North Manchester General Hospital will add another set of patient-centred information systems and additional difficulty in supporting patient flows between the hospitals.

The Single Hospital Service is intended to create clinical services that provide local accessibility to services and use new models of care to deliver consistent high quality, safe patient care. The work of Healthier Together is a precursor of a general model that delivers complex care through centres of excellence while providing local access to and provision of service. Patients will potentially receive services at multiple hospital locations in these new models. For example, a patient may be seen in a clinic at Wythenshawe Hospital; be put on a waiting list for and then admitted to the MRI; followed by discharge to Withington Community Hospital and then followed up outpatient clinic at Wythenshawe Hospital – all under the care of a single consultant.

In conclusion: The Single Hospital Service has been created to transform the existing clinical services and deliver the anticipated benefits. These benefits will not be delivered without a transformation of the Trust informatics that support these new clinical services.

## Requirements Scope and OBC Dependencies

The recently merged Manchester University NHS Foundation Trust requires an Acute Electronic Patient Record (EPR) that supports a world-class academic and teaching healthcare provider through delivering Healthcare Information and Management Systems Society (HIMMS) Stage 7 adoption and utilisation.

To ensure the system meets the needs of the Trust a series of workshops were held from June through to late September 2017 to develop a specification of the functionality, including both functional (clinical and operational) and non-functional requirements (the latter covering technical requirements, Potential Provider implementation and support). The specification was approved by the Group Informatics Strategy Board on the 22nd November 2017.

The OBC has a dependency upon the requirements scope. The preferred option delivers the agreed scope and the associated projected benefits case. The OBC and an associated Procurement Strategy are being prepared for approval at the Group Informatics Strategy Board in late April. It is planned to then take them for approval to the Board of Directors meeting on 14th May.

This PPBP defines the approach the Trust will take to procure a contract that delivers the preferred option in the OBC with the requirements scope described in the OBS.

## Funding and Affordability

The SHS Business Case was supported by an IT Standardisation and EPR Strategic Outline Case for £100m over 10 years, of which £50m was capital funding.  Since the SHS Business Case was prepared, the Board of Directors has decided that the Trust should go out to open procurement for an EPR service.

## Scope Summary

### Introduction

The scope of the Trust’s procurement strategy is to fulfil the following requirements to procure a commercial product to achieve the Trust’s investment objectives.  This section provides a high-level description of the scope including the:

- Split of the core and optional functionality the Trust is likely to want to deploy during the lifetime of the contract

- Phasing of the implementation of core functionality.

## Implementation Requirements

### Phasing

The Trust has a target of delivering functionality equivalent to HIMSS Level 6 as quickly as possible following contract award and HIMSS Level 7 as soon as possible thereafter. The Trust has organised its functional requirements, presented in the core requirements table presented below, into the following groups to achieve this target:

- Phase 1 – PAS, order communications, clinical documentation and EPMA to be delivered as quickly as possible following contract award

- Phase 2 – to be delivered in the next 18-24 months following Phase 1

- Phase 3 – timescales to be discussed but to follow Phase 2

### Potential Provider Engagement

The Trust will use the Initial Tender and Dialogue stages of the procurement to engage Potential Providers in discussing the optimum means of delivering its implementation target and, in particular, the timing and scope of Phase 1. The Trust is seeking to achieve a challenging, but realistic implementation that considers, and balances, the following sometimes conflicting factors:

- The desire to realise benefits as quickly as possible

- The amount of organisational change that the Trust can reasonably sustain during the period whilst continuing to maintain patient safety

- The assured delivery of a safe and robust EPR solution

- The level of Trust resources required.

The Trust will require shortlisted Potential Providers, using their experience and best practice methodologies, to work with the Trust during the Dialogue Stage to develop an implementation plan that will ultimately form the basis of Final Tender responses.

Implementation and support-related services requirements are listed in section 4.7 below.

## Functional Requirements

A summary of core requirements contained in the OBS is provided below.

### Core Requirements

| UNIQUE ID | COMPONENT |
| --- | --- |
| Phase 1 |  |
| 101 | Administrative Correspondence |
| 102 | Bed Management Requirements |
| 103 | Business Intelligence, Analytics and Clinical Audit (Base) |
| 104 | Care of the Elderly |
| 105 | Casenote Management |
| 106 | Clinic Attendance Management |
| 107 | Coding |
| 108 | Commissioning |
| 109 | Elective Admission List and TCI Management |
| 110 | Emergency Department |
| 111 | Enterprise Wide Scheduling - PAS |
| 112 | ePrescribing and Medicines Administration |
| 113 | Inpatient Management |
| 114 | Integrated Care Planning |
| 115 | Integrated Clinical Decision Support and Workflow |
| 116 | Integrated Clinical Documentation |
| 117 | Integrated Request Management |
| 118 | Interoperability - Interfaces (LIMS, RIS, e-Obs, e-Discharge, e-Referral etc.) |
| 119 | Outpatient Management |
| 120 | Patient Registration Requirements |
| 121 | Referral to Treatment Pathways |
| 122 | Stroke Management |
| 123 | Theatres and Anaesthetics Management |
| 124 | Therapies |
| Phase 2 |  |
| 201 | Business Intelligence, Analytics and Clinical Audit - Extended |
| 202 | Critical Care |
| 203 | Interoperability - Integration of point of care devices / monitors / bed side devices |
| 204 | Patient Portal – Basic |
| Phase 3 |  |
| 301 | Cancer and Palliative Care |
| 302 | Cardiology |
| 303 | Clinical Trials and Research |
| 304 | Enterprise Wide Scheduling - Beyond PAS |
| 305 | Maternity |
| 306 | Patient Portal - Advanced |
| 307 | Renal |

Table 1 - Core Functional Requirements

### Optional Functionality

The following is functionality that the Trust may wish to add to the core over the lifetime of the contract:

- Laboratory Information Management System (LIMS)

- Chemotherapy

- Pharmacy stock control

- Dental hospital

- Ophthalmology

- Electronic Document Management System (EDMS)

- Digital dictation and voice recognition

- Picture archiving and communication system (PACS)

- Digital pathology

- Renal dialysis

- Precision medicine and genetics

- Maternity (intrapartum)

- Child and Adolescent Mental Health Services

- Sexual Health and SARC services

- IVF services

- Children's Community Services

The process for procuring additional products and services is detailed in Appendix 1.

## Services

The following are a list of services that the Trust may want to contract for:

- Transformation, Business Change Management, Process re-design and Benefits Realisation

- Programme and Project management

- Implementation

- Training

- Data migration

- System hardware (e.g. the hardware required to host the software locally (as an option) and hardware refresh

- Hosting (as an option)

- Any 3rd Party software to deliver the required functionality

- On-going hardware support and licences (e.g. MS, SQL, Oracle)

- Support and Maintenance for application software

- Interface development.

The requirements for services are captured within the following non-functional requirements:

| UNIQUE ID | COMPONENT |
| --- | --- |
| 201 | Technical |
| 202 | Support and Maintenance |
| 203 | Implementation and Delivery |
| 204 | Benefits Realisation |

Table 2 - Non-Functional Requirements

## Hosting

The Trust is currently preparing its hosting specification and undertaking an options analysis designed to establish an agreed hosting approach to reflect in the procurement. At this stage,  the Trust reserves the right to host the solution within its own on-site data centres or procure a hosted solution from the successful EPR Potential Provider.

The Trust’s hosting approach will be discussed with Potential Providers as part of pre-procurement market engagement. The hosting approach will then be finalised before the procurement commences.

## Architecture

The Trust’s current systems/integration architecture is summarised in the diagrams presented at Appendix 2.

# Budget, Contract and Potential Provider Issues

## Trust Budget

The Trust is planning to seek approval for its Outline Business Case (OBC) at the May Board of Directors. The position regarding budget disclosure will be considered as part of an update to this Potential Provider Briefing Paper, which will be made available once the OJEU contract notice is placed.  However, the Trust is confident that the agreed budget will be both well researched and informed and will be sufficient to fund a leading edge EPR solution to meet the stated requirements.

## Payment profile

The Trust does not have a fixed view surrounding the payment profile approach that it wishes to adopt. It does have a starting preference for a traditional capital/revenue payment model, but will explore the relative merits of the following further options with shortlisted Potential Providers at the Initial Tender and Dialogue stages:

- A flat ‘managed service’ type profile apportioned over a 15-year period

- A benefits realisation related profile that reflects Trust cash flow

- A hybrid approach involving initial Trust payments linked to key deliverables and, thereafter, further payments linked to benefits realisation.

## Benefits Approach

The objective of the Trust’s benefits approach is to enable Potential Providers to develop impressive, but robust and realistic, benefits proposals designed to offset the Trust’s EPR financial investment and to contribute to transforming and improving the way it delivers services to its patients and carers. The key elements of that approach comprise:

- Requiring Potential Providers to respond to, and discuss, the Trust’s benefits starting point presented in Appendix 3

- Offering Potential Providers the opportunity to discuss benefits issues with the Trust’s ‘benefits owners’ as part of developing specific, well-informed proposals that are implementable within the Trust. Importantly, adopting this approach will help to ensure that those most directly concerned with specific benefits initiatives support them and are signed-up to maximise their impact and realise the associated cash releasing savings

- Potential Providers making evidence-based benefits proposals in the form of case studies

- Focusing in part during the Initial Tender stage on generic benefits approaches in addition to specific benefits case studies that are relevant to Trust circumstances and moving increasingly away from those generic benefits approaches and exclusively towards more detailed and more specific benefits case studies at Final Tender stage that are highly relevant to Trust circumstances.

Additional detail surrounding the Trust’s benefits approach is provided in Section 6 that focuses on the conduct of the procurement and at Appendix 3.

## Potential Provider Profile

The Trust ideally wishes to contract with a Potential Provider meeting the profile set out in the following table:

| Qualifier | ‘Ideal’ Trust Potential Provider Profile |
| --- | --- |
| Experience of delivering similar requirements | - Multiple reference sites for all (or the majority of) similar Phase 1 EPR requirements, including specialities, at healthcare organisations of a similar size and nature that exhibit HIMSS Level 6 as a minimum) - Those sites also exhibit similar, referenceable, Phase 2 and 3 requirements - Fully satisfies the requirements of the Trust’s funding bodies with the ability to support the Trust's compliance with Payment by Results, the 18-week Referral to Treatment (RTT) rule and the cancer waiting times rules and with successful integrations for live systems with the following key national services (or similar): Patient Demographic Service, e-Referral Service and Secondary Uses Service. |
| Ability to meet functional requirements | - High compliance with functional requirements, largely via a tried, tested and referenceable COTS product - Flexible and future-proofed i.e. a range of optional products and/or services that can be ‘called off’ over the term of the agreement. |
| Ability to meet all functional requirements within one or more systems | - The Trust requires a highly integrated, preferably single, solution to meet all core requirements - The Trust is, however, content to receive proposals involving limited, seamless interfacing between, for example, the proposed core EPR and a relatively limited number of optional ‘departmental’ or specialist solutions - The Trust does not wish to adopt a ‘best of breed approach’. |
| Innovation, Trust Ambitions, ‘Skipping a Generation’ | The Trust requires a tried and tested COTS product to deliver core clinical and PAS requirements. However, it also requires a clear commitment to work with the Trust to develop unique and innovative solutions to some optional requirements and to some as yet unspecified requirements. |
| Partnership working | Willingness to go beyond a traditional client/Potential Provider relationship and work together as a genuinely joint team in establishing and developing a clinically driven joint-working based partnership with the Trust in order to deliver its ambitious clinical transformation programme in respect of, for example, Trust ambitions to be world class leaders in genomics and laboratory consolidation. |
| Total Cost of Ownership | Within the Trust’s published Potential Provider budget and with an acceptable level of Trust responsibilities and associated costs. |
| Benefits delivery and transformation | - Able to reference strong benefits realisation from existing customers - Able to reference strong benefits return on investment (RoI) and cash releasing savings from existing customers - Support for the Trust’s benefits realisation and transformation agenda. |
| Commercial deal | An appropriate apportionment of risk that recognises the Potential Provider’s superior experience of EPR implementations and its duty to do all it can to ensure that this is a successful programme. |
| Contracting arrangements | - The EPR Potential Provider would be the main application provider for core EPR functionality - The EPR Potential Provider would ideally be the prime contractor for optional modules, however the Trust would consider subcontracting arrangements - Any suggested sub-contracting arrangements should ideally reflect mature, tried and tested and referenceable delivery arrangements in healthcare organisations of a similar nature, ideally including specialities - Referencability will be assessed in a manner that reflects the maturity and track record of any proposed sub-contracting arrangements - Not looking for a ‘software implementation’ partner. |
| Implementation approach | - Confidence in the Potential Provider’s ability to deliver on time, budget, and to the required standard and in particular to realise the Trust’s HIMSS Level 6 & 7 ambitions as quickly as possible - Ability to accurately specify required Trust responsibilities and associated resources - Confidence in the Potential Provider’s ability to increase and maintain Trust capabilities. |
| Human factors and usability | - Confidence in the Potential Provider’s expertise in the field of human factors/ergonomics and that this forms a core part of the Potential Provider’s implementation approach and in supporting the Trust - An EPR system with high levels of usability, for example, tried, tested, proven, highly usable and referenceable technical solution/s. - Use of mobile devices for remote working, ideally including offline working. |
| Interfacing, integration and interoperability | - High compliance with the Trust’s interfacing, integration and interoperability requirements - Able to provide strong evidence of capability and experience in this area. |
| Ongoing support and service delivery levels | - High compliance with the Trust’s support and service delivery level requirements - Able to provide strong evidence of capability and experience in this area. |
| Hosting | A tried, tested and referenceable hosting service OR Can ideally demonstrate flexibility and high value for money in both Potential Provider hosted and Trust hosted options. |

Table 3 -Target Potential Provider Profile

## Contract duration and form

The Trust’s contracting strategy aims to ensure that the Trust has sufficient time to secure a return on its investment and enable the successful Potential Provider to make a return on their solution and bid costs. Accordingly, the Trust intends to award a ‘base’ fifteen-year contract. The contract will incorporate appropriate break clauses. Optional contract extension provisions are anticipated to apply for a minimum of a further five years, and potentially for significantly longer. Decisions surrounding potential contract extensions would be informed by appropriate price and service benchmarking.

The Crown Commercial Service and the Government Legal Service have developed a set of model terms and conditions for major services contracts (value over £10m) that are published for use by Government departments and many other public sector organisations. This Model Services Contract will be used as the basis for the procurement. Potential Provider acceptance of this overall contract approach will be a pass/fail SQ condition, as set out below.

## Contractual Strategy

The Trust intends to implement its contractual strategy as follows:

- As part of the Selection stage, gaining Potential Provider commitment to the Trust’s contractual strategy

- As part of the Initial Tenders stage, requiring Potential Providers to mark-up the contract Terms and Conditions and respond to the Key Commercial Principles

- As part of Dialogue, negotiating final draft contracts with shortlisted Potential Providers based on their Initial Tenders and requiring Potential Providers to ‘own’ the drafting of key contract Schedules and:

  - Convert the proposal-type developed in Initial Tenders into contract schedules

  - Develop and agree populated contract schedules to the point that near to signature schedules are in place prior to the issue of the ISFT. This is key prerequisite of the Trust’s intended use of the Competitive Dialogue procedure i.e. no substantial post preferred Potential Provider negotiation

- Building on the above, the Trust’s intention is that During Dialogue Potential Providers will ‘own’ the drafting of key contract Schedules, the final drafts of which will form the major part of their Final Tenders. The Trust will regularly review and assess the extent to which mature Final Tenders are in place and, provided that emerging prices are also acceptable, can consider when it would appropriate to close the Dialogue stage of the procurement and invite Final Tenders. Specifically, the Trust’s objective is that Final Tenders will include a complete set of contract documentation in a form that is capable of acceptance by the Trust subject to final clarifications of only a relatively short list of minor outstanding contract schedule issues and/or supplementing with non-material additional detail and supporting information by the preferred Potential Provider

- As part of Final Tenders, evaluating Potential Provider contract responses in terms of mitigating Trust risk.

## Contract Scope and Contract Flexibility

### Introduction

Future-proofing the contract by designing-in flexibility to legitimately accommodate change is an important part of the Trust’s contracting strategy. The following flexibilities will be defined in a relatively broad contract scope in the OJEU Contract Notice, and in all other procurement documentation, to legitimately allow for any such additions.

### The addition of further Trusts

As previously stated, the GM plan for Single Hospital Service has a second phase through the acquisition of North Manchester General Hospital. This transaction will not be completed until after the EPR procurement has completed. But the Trust will be carrying out due diligence on the procurement during this period giving us a great deal of detailed information about the organisation. We would want to include an option to extend the EPR implementation and service to include this acquisition during the early part of the contract.

Whilst there would not currently appear to be any other candidate Trusts which might be added to the contract in the short to medium term, this will be a lengthy contract and it would, therefore, be prudent to build in all possible flexibility from the outset. Consequently, the Trust will reserve the right to extend the scope of the contract to add additional proximate Trusts to the contract via a Contract Change Notice (CCN) and, should it prove to be necessary, the procurement outcome will facilitate the efficient and effective addition of potential further Trusts to the contract.

### Organisational change

Whilst the Trust has only very recently experienced a considerable amount of organisational change, the potential remains for further change to be experienced during the lifetime of the contract. Consequently, the Trust will reserve the right to reflect any future organisational changes that might be made to it (or to successor organisations) which might mean that the contract should ‘follow’ the Trust to an evolved, or to a different, organisational entity.

### Additional Products and/or Services

In addition to the Phase 1 requirements, the Trust will reserve the right to add other, as yet unspecified, EPR and IM&T related requirements to the contract over time should it wish to do so. These might include, for example:

- Evolving, adapting or extending the design and development of the solution and associated services over time in response to: the evolution of the Trust’s requirements developments in national care policy and, to the nature of the local care market and the organisations that comprise it (including Community requirements)

- Utilising additional existing and future care, and other, functionality provided by the chosen Potential Provider in order to satisfy future Trust requirements as well as those of the wider care market.

Any such additions would only be made where the successful Potential Provider demonstrates the necessary capacity and capability to deliver value for money solutions and services to required timescales. The Trust has, therefore, defined a relatively broad contract scope in the OJEU Contract Notice, and in all other procurement documentation, to legitimately allow for any such additions.

Equally, the Trust reserves the right to source, for whatever reason, elements of the additional ‘Core Suite’ or other, requirements from alternative Potential Providers. This may occur should the successful Potential Provider fail to provide:

- A competitive offer for any or all of these optional requirements via the procurement, or via contract change control, or

- Effective functionality, integration or Value for Money in delivering core requirements.

For the avoidance of doubt, it follows that the Trust will not accept any contractual obligation to use the successful Potential Provider for any process or system additions via the optional requirements detailed above, nor for any other requirements falling elsewhere with the broad contract scope to be drawn. Nor will the Trust accept any contractual penalties should it opt to source any of the requirements from elsewhere.

### Maturing the Contract Over Time

### The successful Potential Provider will also be expected to work with the Trust to evolve the contract and service delivery to reflect:

- The Trust’s clear aim to achieve, and build upon, HIMSS Level 7

- The continuing development of Information Age technology and other innovations

- Evolving technology changes that will enable new ways of delivering services

- Changes to Government policy, Trust policy and/or working practices.

Appendix 1 provides further detail on the Methodology for Potential Contract Scope Additions.

## Key Commercial Principles

The Trust’s primary method to incentivise good Potential Provider performance will be to agree a set of key Commercial Principles (CPs) to be built into the contract. Our CPs are designed to form the core of a commercial model that strikes the right balance between protecting the Trust and rewarding the Potential Provider. Our starting point will be the CPs (see Appendix 4 for the full description) listed below:

- Payments & Milestones: The principle is that the Trust will only pay for services when they have met its acceptance criteria and are deemed to be a valuable service. Most of the payments will be on or after go-live of an implementation phase

- Late or Incomplete Delivery Remedy: The Potential Provider will receive financial penalties for late or incomplete delivery

- Remedy for Poor Performance: Service credits and / or liquidated damages will be applied if service performance (availability, incident resolution, system speed) falls below the defined levels

- Termination for Convenience & Termination Events: The right to terminate at its convenience and in the event of any material default event.

Please note that adherence to these CPs is not mandatory and Potential Providers will be asked to look to find the right balance between mitigating Trust risk and delivering best value for money. Accordingly, these CPs will be:

- Marked-up by shortlisted Potential Providers at the Initial Tender stage of the procurement to reflect their CPs negotiating position and evaluated by the Trust

- Addressed with shortlisted Potential Providers during the Dialogue stage of the procurement as part of detailed clarifications and negotiations, the aim being to seek to agree a CPs approach with each Potential Provider that balances the Potential Provider’s risk appetite with an appropriate level of Trust recourse to penalties in the event of persistent poor performance. Potential Provider CP proposals will then be evaluated as part of Final Tenders.

- As part of Dialogue, ensure Potential Provider CP positions are reflected in the contract.

## Nature of the Relationship

Given the complexity of the Trust’s requirements and its ambition to achieve HIMSS Level 7, it is looking for a partner that can not only supply the requisite software but will also buy into the Trust’s ambitions. The Trust will therefore expect any Potential Provider wanting to work with them on this exciting transformation programme to describe how they intend to do this in order to ensure that both parties realise the benefits of successfully delivering this transformation programme. The Trust will be especially interested in any partners that are offering to work in a shared risk/reward type relationship.

For the avoidance of doubt:

The Trust is not looking to establish a more distant ‘hands-off’ relationship with the chosen partner

The Trust is not looking for a ‘software implementation’ partner

The chosen partner must undertake to work very closely, and to establish a genuine clinically driven ‘joint-working’ partnership with, the Trust

The Trust is looking to develop, and maintain, approaches to genuine joint-working, initially in terms of shared strategy development and, thereafter, encompassing all aspects associated with agreeing, planning and implementing solution transition and implementation

The Trust expects that the chosen Potential Provider will meet the agreed contractual commitments as a key part of demonstrating its commitment to the partnership. Thereafter, the Trust would not expect to ‘impose’ additional development requirements on the Potential Provider, or vice-versa. Rather, the Trust envisages that the genuine joint-working referred to above would lead to the implementation of agreed development initiatives over time

The Trust recognises that not all Potential Providers who might be interested in bidding for this exciting opportunity might themselves possess the necessary capacity and capability to undertake all the transformation and RoI/benefits related activity referred to in the Paper. The Trust is content to receive SQ responses, Initial Tenders and Final Tenders that reflect a (preferably well-established) ‘prime’ Solution Provider and sub-contracted transformation and RoI/benefits partner arrangement.

# Conduct of the Procurement

## Introduction

This section provides further indicative information on the detailed conduct of the Procurement, which will adhere to the Competitive Dialogue procurement procedure.

## Procurement Stages

### Introduction

Our procurement stages comprise:

Figure 2 - Procurement Stages

### Rationale

A summary of the rationale for the purpose and use of the stages presented above, which provides context within which the key procurement strategy issues explored below should be viewed, is presented below:

- Stage 0 – To: raise market awareness; inform procurement planning by consulting Potential Providers about specific issues; and, assure the Trust that a sufficient critical mass of Potential Providers who meet the target Potential Provider profile are content to participate in our planned procurement process

- Stage 1 - To assess Potential Provider capability and experience in delivering similar requirements to similar environments before shortlisting to 3 Potential Providers

- Stage 2 - To develop a mature understanding of Potential Provider offers (functionality, implementation, price, benefits etc.) before shortlisting to 2 Potential Providers

- Stage 3 - To conduct detailed Dialogue and negotiations, undertake solution demonstrations and reference site visits in order to arrive at the Most Economically Advantageous Tenders (MEAT) prior to closure of the Dialogue stage of the procurement. We envisage that the majority of Dialogue/negotiation time will be focused on issues that surround the Trust’s core requirements, for example: implementation methodology and timescales additional services specialist functionality such as Cancer and LIMS levels of integration and, the flexibilities to be built into the contract to ‘future-proof’ it

- Stage 4 - To finalise the preferred Potential Provider contract and develop an FBC for approval to award contract and to proceed to implementation.

## Indicative Procurement Timetable

Set out below are the key dates in the proposed procurement timetable. Please note, this timetable is intended as a guide and that the Trust will reserve the right to revise it at any time. In particular, the Trust will reserve the right to vary this proposed timetable in response to:

- Potential Provider feedback at, or arising from, the Potential Provider Briefing Day

- The need to balance the proposed procurement timescales with the availability of the Trust’s resources whilst ensuring the continued delivery of the Trust’s day to day clinical and operational priorities

- Potential Provider feedback and progress made in the conduct of the procurement, in particular during Dialogue sessions

- The need to balance the proposed duration of the Dialogue stage of the procurement with the need to allow Potential Providers and the Trust sufficient time to develop and discuss benefits, benefits realisation and associated RoI proposals.

For the avoidance of doubt, the Trust will reserve the right to:

- Extend the Dialogue stage of the procurement to allow all Potential Providers reasonable time to develop their Final Tender benefits, benefits realisation and associated RoI proposals in conjunction with the Trust

- If necessary, allow one or more Potential Providers to spend longer than others to complete their benefits proposals in conjunction with the Trust (on the basis that some Potential Providers might require more time than others to fully develop their proposals and that it would be in the clear interest of the Trust to receive fully developed proposals from all).

| MILESTONE | TARGET DATES |
| --- | --- |
| Stage 1 – Selection |  |
| Contract Notice Published & SQ Documentation Available | 14/05/2018 |
| SQ Response Deadline | 13/06/2018 |
| SQ Short listing (target no more than 3) | 02/07/2018 |
| Stage 2 – Initial Tenders |  |
| Invitation to Submit Initial Tenders (ISIT) Issued | 02/07/2018 |
| Potential Provider Initial Tender Face to Face Sessions | Over the period 09/07/2018 – 27/07/2018 |
| High-Level Demonstrations | Over the period w/c 16/07/2018 |
| Initial Tenders Response Date | 03/09/2018 |
| Initial Tenders Presentations | w/c 03/09/2018 |
| Issue Initial Tenders Feedback | 22/10/2018 |
| Potential Provider Revised Initial Tenders Face to Face Session | w/c 22/10/2018 |
| Revised Initial Tenders Response Date | 09/11/2018 |
| Revised Initial Tenders Short listing (target 2) | 26/11/2018 |
| Stage 3 - Dialogue |  |
| Invitation to Participate in Dialogue (ITPD) Issued | 26/11/2018 |
| Detailed Scripted and Usability Demonstrations | Over the period w/c 17/12/2018 |
| Reference Site Visits and Conference Calls | Over the period 03/12/2018 – 01/02/2019 |
| Benefits Review Sessions (3 rounds x 2 Potential Providers) | Over the period w/c 10/12/2018 w/c 07/01/2019 w/c 14/01/2019 |
| Dialogue Sessions (4 rounds x 2 Potential Providers) | Over the period w/c 03/12/2018 w/c 14/01/2019 w/c 28/01/2019 w/c 04/02/2019 |
| Dialogue Ends | 15/02/2019 |
| Invitation to Submit Final Tender (ISFT) Issued | 18/02/2019 |
| ISFT Response Deadline | 04/03/2019 |
| Preferred Potential Provider Award | 05/04/2019 |
| 10 Day Standstill Period Ends | 15/04/2019 |
| Stage 4 - Contract Award |  |
| Board of Directors FBC Approval | May 2019 |
| Contract Award | May 2019 |

Table 4 – Detailed Procurement Timetable

## Procurement Strategy

### Procurement Strategy Requirements

The Trust’s target Potential Provider profile is presented at section 5.4. The Trust’s procurement strategy is specifically designed to maximise the prospects of identifying the ‘right’ Potential Provider with which to establish a genuine and long-standing partnership based relationship. The Trust understands that the majority of partnership related issues can only be effectively and substantively addressed during the Initial and Dialogue stages of the procurement with shortlisted Potential Providers, as opposed to at the SQ stage.

However, the Trust is extremely keen to ensure that Potential Providers understand with complete clarity, and from the very outset, the basis on which this procurement is being conducted. In particular, the Trust wishes to be clear from the outset of the procurement that Potential Providers are required in the SQ to:

Agree to the use of the Trust’s preferred Contract Form as the basis for the procurement

Agree that they will not seek to substantially revise that Contract Form

Agree, that any Potential Provider seeking to revise that Contract Form in any of the following ‘Contract Form Exclusion Provision’ ways would be excluded from the procurement on the basis that any attempt to do so would remove a common basis for evaluation across Potential Providers and would, therefore, be unfair to other Potential Providers:

Contract Form Exclusion Provision

Any manner that would substantially revise the Contract Form being used as the basis for the procurement and result in any price increases, service level degradation, risk transfer, implementation timescale delays or any other similar or equivalent variations that might erode the starting position of the Trust, or change the economic balance that the Contract Form represents.

Accept the use of all other aspects of the Trust’s indicative outline Final Tender evaluation methodology principles for the procurement

Agree to develop a true, clinically driven, joint-working based partnership as opposed to seeking to impose approaches and solutions on the Trust.

The Trust’s planned approach to Potential Provider ‘down-selection’ during the procurement process is set out later in this section of the paper. Please note, however, that the Trust reserves the right to de-select (at any time during the procurement) any Potential Provider failing to adhere to any aspect of the SQ declaration, for example, by failing to exhibit the partnership based working principles referred to throughout this paper.

### Potential Provider Declaration

In order to reinforce the importance of the above points, they will be included in the SQ Response Document as a Pass/Fail Declaration. All Potential Providers wishing to participate in the procurement will be required provide the SQ Declaration noted above as a condition of their continuing participation in the procurement.

## Procurement Timetable - Commentary

A more detailed commentary designed to ‘bring to life’ the key actions and the key outcomes associated with each of the Procurement Stages is provided below. Whilst not required for SQ response purposes, this additional detail is provided in order to inform Potential Provider decision making about whether to bid for this exciting opportunity. This explains that a key feature of the planned conduct of the Dialogue stage is to increasingly develop and agree populated contract schedules to the point that near to signature schedules are in place prior to the issue of the ISFT.

## Stage 1 – Selection

The Selection stage commences with the simultaneous issue of:

- An OJEU Contract Notice

- SQ documents

- An updated Potential Provider Briefing Paper that reflects the outcomes of the pre-procurement market engagement.

The Trust’s indicative SQ evaluation criteria and weightings are presented at Appendix 5 and reflect the Trust’s target Potential Provider Profile in placing a heavy emphasis on clearly demonstrating a track record of successfully delivering the Trust’s EPR requirements at healthcare organisations of a similar size and nature. The SQ will focus on assessing the capability and capacity of Potential Providers to meet the Trust’s EPR requirements. Following receipt of Potential Provider SQ responses, Stage 1 concludes with the Trust’s evaluation of those responses, Potential Provider shortlisting (ideally, no more than 3) and the issue of SQ outcome letters (success and regret letters).

## Stage 2 – Initial Tenders

### Introduction

The Initial Tender Stage commences with the issue of an Invitation to Submit Initial Tenders (ISIT) to the shortlisted (ideally no more than 3) Potential Providers and comprises the following main activities.

- Initial Tender Face to Face Sessions

- High-Level Demonstrations

- Potential Provider submission of their Initial Tenders

- Potential Provider Initial Tenders Presentations

- Trust evaluation of those Initial Tenders and feedback to Potential Providers

- Revised Initial Tenders Face to Face Sessions

- Potential Provider submission of their revised Initial Tenders

- Initial Tender evaluation.

The purpose of each of the main stage 2 activities and deliverables, together with a summary of what each involves, is set out in the following Sections.

### Initial Tender Face to Face Sessions

The primary focus of the Initial Tender face to face sessions is to ensure that both the Trust and Potential Providers have the opportunity to exchange thoughts and initial starting points surrounding requirements and proposals and to discuss those issues in a constructive environment. Two sessions per Potential Provider will focus on the following key issues for discussion/negotiation that will then form the basis of Potential Provider Initial Tenders and, later in the process, of Final Tenders:

- Working in partnership

- Implementation & delivery, including phasing, testing and milestone acceptance, transition issues and respective responsibilities etc.

- Technical solution including hosting, information governance, security issues, integration etc.

- Service management and service levels, including help desk, incident and problem management, respective responsibilities and the trade-off between service levels and price etc.

- Financial offer, including charging and invoicing, milestone payments, capital/revenue split, the proportion of deployment payments to be paid after ‘go-live’ the level of poor performance remedies etc.

- Commercial Principles, commercial offer and proposed Agreement mark-up.

These sessions are designed to ensure, as far as possible, that Potential Provider Initial Tenders reflect a shared and mature understanding of, and agreement surrounding, the Trust’s requirements and the overall construction of Initial Tenders.

### Benefits Sessions

The key elements comprising the Trust’s Initial Tender benefits process are set out below:

- Our benefits approach is reflected in this PPBP and Potential Providers are invited to raise clarifications with the Trust

- Benefits issues will be discussed during the first Initial Tender face to face session noted above. In advance of, or in parallel with that, the Trust would be willing to consider reasonable Potential Provider requests for additional information and/or access to the Trust as part of developing their Initial Tender benefits proposals. Any such opportunities would be made available to all Potential Providers on an equitable basis (in a manner that related to their specific benefits response)

- Potential Providers will be required to provide the following three benefits related Initial Tender responses:

  - Their overall approach/methodology to benefits baselining, identification, and realisation including how they would work with Trust stakeholders in managing the significant change implications

  - Five specific and detailed benefits case studies that focus, as far as possible on ‘hard’ cash releasing savings

  - Twenty brief examples of other benefits that Potential Providers have delivered at named healthcare settings of a similar size and nature to that of the Trust

- The Trust will evaluate those responses as part of Initial Tenders, and, in doing so, will consider the initial RoI assessments made by Potential Providers in respect of their five case studies and allocate associated benefits realisation confidence ratings (scores) to those proposals. The Trust will then return those assessments and scored confidence ratings to Potential Providers for discussion, along with wider feedback on the remainder of their benefits response

- That feedback will then be discussed the issues arising at the Revised Initial Tender face to face session

- Further Potential Provider requests for additional information and/or access to the Trust will be permitted as part of developing their revised Initial Tenders for Trust evaluation prior to shortlisting.

### High-Level Demonstrations

Shortly prior to the submission of Initial Tenders, Potential Providers will be invited to deliver a half-day high-level system demonstration to key members of the Trust. The primary purposes of these demonstrations are to:

- Enable the Trust to test and evaluate the usability and workflow of Potential Provider solutions

- Offer Potential Providers the opportunity to demonstrate how their solution will support benefits realisation initiatives.

The demonstrations will also serve to inform Initial Tender and OBS evaluation by setting what would otherwise be a wholly paper-based exercise that would lack any feel for the nature of the solution concerned within a wider context by providing the Trust’s evaluators with an insight into the look, feel and scope of Potential Provider systems.

### Initial Tenders

### Following the face to face sessions and demonstrations, Potential Providers will be invited to submit their Initial Tenders, which will have a very similar construction to their Final Tender. Those Initial Tenders will enable the Trust to assess the extent to which the proposed Potential Provider solutions and commercial propositions are appropriate in meeting the requirements. Given that the two face to face sessions would have been structured in a logical sense to build towards coherent Initial Tenders, Potential Providers would have been pricing their emerging proposal in the background and raising associated issues with the Trust during those sessions. Initial Tenders will comprise a response to each of the Trust’s indicative Initial Tender evaluation criteria presented at Appendix 6.

### Functional Requirement Acceptability Thresholds

The Trust’s core principle surrounding the aim to procure a highly functional solution to deliver stated requirements is reinforced via the following approach that will be applied to the Trust’s consideration of OBS responses on their initial receipt and, also, at the Final Tender evaluation stage.

First, the Trust will set an acceptability threshold score of 85% of the total available compliance score. That threshold reflects the Trust view regarding what constitutes an acceptable functional requirement score. Any Potential Provider scoring below that acceptability threshold score will have their raw score for these requirements ‘marked down’ to reflect the fact that their response falls below that acceptability threshold.

An unacceptability threshold score of 70% of the total available score, that reflects the Trust view regarding what constitutes the minimum acceptable functional requirement score, will also be set. This threshold will not represent an automatic pass/fail OBS evaluation condition – whereby any Potential Provider failing to reach that minimum functional requirement score would be excluded from the competition. However, the Trust will reserve the right to de-select any or all Potential Providers failing to meet this unacceptability threshold. The potential for this scenario to arise will depend on the quality of OBS responses, Initial Tenders and Final Tenders received.

### Potential Provider Functional and Non-Functional OBS responses

Potential Providers will be asked to provide response to the Trust’s OBS and ‘self-score’ their compliance. On receipt of Potential Provider responses, the Trust will re-score and raise clarification points on the responses. This Trust feedback will form the basis of OBS Functional & Non-Functional clarification sessions to be held with shortlisted Potential Providers as part of the Dialogue stage. The clarification process will conclude prior to closure of the Dialogue phase and the issue of the Invitation to Submit Final Tenders (ISFT).

### Initial Tender Presentations

#### Introduction

The purpose of the Initial Tender presentations will be to enable Potential Providers to summarise and ‘bring their Initial Tenders to life’ and, thereby, inform the Trust’s evaluation of them. Presentations will be scheduled for two and half hours and will take place immediately following submission of Initial Tenders.

#### Trust evaluation and feedback to Potential Providers

The Trust will quickly evaluate Potential Provider Initial Tenders in order to enable it to:

- Raise clarification points with Potential Providers

- Offer evaluation feedback points to Potential Providers

- Consider the extent to which Initial Tenders are competitive.

### Revised Initial Tenders Face to Face Sessions

Having shared clarification points and Initial Tender feedback, the Trust will hold a Revised Initial Tender face to face session with each Potential Provider. The purpose of this session will be to explore those clarifications and that feedback in a constructive environment and, thereby, maximise the prospects of Potential Providers being able to significantly improve the content of their Initial Tenders before submitting their revised versions.

### Initial Tender Evaluation

Stage 2 concludes with the Trust’s detailed evaluation of the revised Initial Tenders, Potential Provider shortlisting (ideally to 2) and the issue of Initial Tender outcome letters (success and regret letters). The Trust’s indicative Initial Tender evaluation criteria and weightings are presented at Appendix 6 and reflect an appropriate balance across key evaluation issues surrounding: price; benefits realisation; meeting Trust requirements; implementation and delivery; service; partnership working; and, solution demonstrations. The Trust’s indicative Initial Tender evaluation rationale together with a worked example of the indicative Initial and Final Tender evaluation approach in respect of the Trust budget and Potential Provider Total Cost of Ownership (TCO), is also presented at Appendix 6.

## Stage 3 – Dialogue

### Introduction

The Dialogue Stage commences with the issue of an Invitation to Participate in Dialogue (ITPD) to the (ideally no more than 2) shortlisted Potential Providers and comprises the following main activities:

- Detailed Scripted and Usability Demonstrations

- Reference Site Visits and Conference Calls

- Benefits Review Sessions

- Dialogue Sessions

- Dialogue Closure and issue of the Invitation to Submit Final Tenders (ISFT) document.

- The purpose of each of the main stage 3 activities and deliverables, together with a summary of what each involved, is set out in the following Sections.

### The ITPD and Dialogue Overview

The stage involves a series of Dialogue sessions which will focus on the key issues for discussion/negotiation and which will form the basis of Potential Provider Final Tenders. The ITPD will set out a carefully designed and structured content and phasing of the Dialogue sessions to provide a logical flow to the discussions and negotiations that are required to deliver the Trust’s procurement outcomes. Whilst there would be some consistency across the Trust’s Dialogue plans for both Potential Providers, those plans would also reflect the Trust’s Initial Tender evaluation feedback points. This, coupled with the fact that Potential Provider proposals could be very different in some important respects, may result in the agendas for, and the conduct of, each of the Dialogue Rounds being different for each Potential Provider.

### Detailed Scripted and Usability Demonstrations

The detailed solution demonstrations to take place as part of the Dialogue stage will build on, and will reflect feedback from, the high-level Initial Tender demonstrations that will already have been undertaken. They are anticipated to:

- Contain scripted elements through an illustrative patient journey and other important Trust workflows

- Otherwise be unscripted, but include key features to be demonstrated

- Include a clear focus on usability issues and on the extent to which the effective use of solution functionality will underpin specified benefits realisation initiatives

- Verify the validity of Potential Provider OBS responses

- Be held over a 2-day period for each Potential Provider.

In addition to the demonstrations themselves, these days will provide the opportunity for experts from Potential Providers to discuss technical issues with Trust counterparts.

### Reference Site Visits and Conference Calls

#### Introduction

Potential Providers will previously have been required to provide reference site details as part of their SQ responses. From the Potential Provider perspective, reference site visits provide an important and unique opportunity for them to showcase their solution and, ideally, demonstrate to the Trust that they have a track record of successfully delivering similar requirements at sites of a similar size and nature to that of the Trust. From the Trust perspective, reference site visits provide an opportunity to gain potentially high levels of assurance surrounding Potential Provider capacity and capability to deliver the Trust’s requirements. Given the Trust’s HIMSS ambitions, Potential Providers will be encouraged to arrange visits to HIMSS Level 6 and 7 sites. For an investment of this size, at least two reference site visits per Potential Provider are envisaged. Given the limited levels of HIMSS accreditation in the UK, the Trust envisages that overseas reference site visits will be required.

#### Reference Site Visit Objectives

The Reference Site visits will be used to inform the Trust’s confidence that:

- The proposed functionality is usable in the clinical setting (building on solution demonstrations)

- Potential Provider proposals are realistic and achievable, in particular, those surrounding implementation, benefits realisation, joint-working and the risk of additional costs contributing to the Total Cost of Ownership

In order to maximise the opportunity to inform the confidence assessments noted above, some of the Trust’s reference site visit team members would ideally focus on specific tasks such as shadowing typical tasks undertaken by their counterparts. These tasks might include ward rounds, following the admissions process or clinical support department tasks as appropriate to team members roles. In parallel, members of the programme team will ideally discuss implementation, technical and relationship issues, financial outturn and benefits realisation.

Whilst Potential Providers will be expected to arrange reference sites visits, their representatives will not be expected to participate in the majority of the visit itself. Rather, following an introductory and scene setting discussion, the Potential Provider will not be expected to have representatives present for any of the anticipated discussions or shadowing events.

#### Reference Site Visit Evaluation

Reference site visits will not be evaluated as a criterion in their own right. Nor will they be separately weighted. Rather, if necessary, the Trust plans to use the insights gained from the visits to revisit the scoring of other criteria. For example, if visits were to shed doubt on the usability of the functionality in live clinical practice, the functionality in question, and the associated OBS and Solution Demonstration scores, would be revisited. Reference site visit issues will also feed the final Dialogue sessions of the procurement and/or will be assessed as part of other Final Tender evaluation criteria in terms of the extent to which the reference sites provide the Trust with delivery confidence and delivery assurance in confirming, enhancing, or calling into question aspects of Initial Tenders and/or emerging Final Tenders. Any such issues would be discussed with the Potential Provider/s concerned following completion of all reference site visits.

#### Reference Site Conference Calls

In addition to reference site visits, the Trust might also opt to undertake conference calls of approximately one hour each. Potential Providers will be responsible for making arrangements with the sites concerned. The aim of calls would be to supplement the insights gained from visits and, ideally, provide additional delivery confidence and assurance surrounding Potential Provider capacity and capability.

### Benefits Review Sessions

The key elements comprising the Trust’s Dialogue stage benefits process are set out below:

- Benefits will form part of the first Dialogue session at which the Trust will discuss and agree the process for building on Potential Provider Initial Tenders in leading to Final Tenders and how best to undertake the various aspects of the work required to do so

- Dependent on the outcome of those discussions, further benefits activity might surround Potential Provider requests for additional information and/or access to the Trust as part of developing their benefits proposals surrounding, for example:

  - The basis of Trust baseline information.

  - The readiness of the Trust to deliver specified benefits.

  - The willingness and ability of the Trust to undertake the specific actions that would be required to be undertaken in order to realise the specified benefits, or, to work with the Potential Provider on joint-working responsibilities.

  - The willingness of the Trust’s budget holders to sign up to benefits initiatives and commit to releasing savings.

  - Assessing the extent to which savings relate to budget items that easy, or difficult, to extract from Trust’s budgets.

- In parallel with the remaining Dialogue sessions, benefits sessions will also be held to refine Potential Provider benefits proposals, make Trust contributions to that work and, towards the end of Dialogue, agree the emerging benefits picture, RoI and associated delivery confidence assessments

- As part of their Final Tenders, Potential Providers will be required to make two benefits related Initial Tender responses

  - First, their overall approach to benefits, benefits realisation and associated RoI (to be evaluated as part of Trust Risk Mitigation)

  - Second, ten specific case studies that focus, as far as possible on ‘hard’ cash releasing savings and specific RoI proposals (to be evaluated as part of Assured Benefits). Those ten case studies would comprise:

    - Further developed versions of the five Initial Tender case studies

    - Five further cases that Potential Providers consider, in the light of Trust feedback on the twenty brief proforma benefits examples provided at Initial Tender stage, provide the best combination of impressive, but robust and realistic benefits proposals that most directly apply to the Trust.

### Dialogue Sessions

As already noted, the Trust’s starting point for the procurement is that it will be rooted in the delivery of its Functional Requirements via a COTS product. The Trust’s Dialogue focus will, therefore, be on discussing and negotiating implementation, specialist requirements, transformation, benefits, most commercial issues, hosting and to a lesser extent Non-Functional Requirements. In doing so, the Trust will seek to strike the right balance during Dialogue between quality/delivery standards and price. Under this scenario, the focus of the planned Dialogue will be exclusively on issues for discussion and negotiation, whereas, parallel clarification sessions will aim to ensure a ‘meeting of minds’ surrounding Functional Requirements and Potential Providers responses to them.

The primary purpose of the Dialogue Rounds will be to build upon and refine Potential Provider Initial Tenders and build towards a robust contract basis with the evolving Potential Provider proposals being increasingly agreed and defined within the draft contract schedules to form a significant part of Final Tender. This Dialogue process will allow for the necessary final refinements, clarifications and discussions surrounding emerging Final Tenders to be made and will also discuss and negotiate the trade-offs associated with the key issues involved.

The Trust will need to be satisfied that the outcomes of Dialogue will ensure that Final Tenders will:

- Comprise a robust contractual basis

- Be capable of acceptance

- Reflect a genuine meeting of minds established with Potential Providers.

The Trust will use a Final Tender readiness dashboard in adopting a structured approach before deciding that it is appropriate to close Dialogue and issue the ISFT. However, the Trust will reserve the right to extend the Dialogue Stage should it become clear that sufficient progress is not being made to achieve the required level of completeness of ISFT responses. The Trust will also insist on each of the following Final Tender conditions from the very outset of the procurement by including them in the PPBP:

- ISFT response must be final and not subject to change or renegotiation, although Potential Providers should note that clarification is likely to take place with all Potential Providers to 'clarify, specify and optimise' Tenders, as set out at 30(17) and 30 (18) of the Public Contract Regulations 2015

- Potential Providers will be required to agree, as part of Final Tenders (and any variants therein), that any post-Final Tender clarifications, confirmations and/or supplements will not result in any price increases, service level degradation, risk transfer, transition timescale delays or any other similar or equivalent variations that might erode the agreed position of the Trust, or change the economic balance that we will have together established through the Dialogue stage

- It is a requirement for the Final Tenders to be based on the solution/s and responses that were presented in SQ responses and in Initial Tenders and during the Dialogue Stage.

### Dialogue ‘Down-Selection’

The Trust does not plan to include a formal ‘down-selection’ process designed to reduce the number of Potential Providers participating in the procurement. Ideally, both shortlisted Potential Providers will participate in a highly competitive Dialogue stage. That said, the Trust does consider that it would own a ‘duty of care’ to advise any Potential Provider were they to be falling significantly behind their competitors at any stage during the procurement.

### Dialogue Closure and Final Tender Evaluation

Stage 3 of the procurement will conclude with the formal closure of the Dialogue stage, the Trust’s evaluation of Final Tenders, issue of Final Tender outcome letters (success and regret letters), the award of preferred Potential Provider status and contract finalisation. The Trust’s indicative Final Tender evaluation criteria and weightings presented at Appendix 7 reflect an appropriate balance across key evaluation issues surrounding: price; benefits realisation; meeting Trust requirements; implementation and delivery; service; partnership working; solution demonstrations and reference site visits. Dialogue closure will only take place once the Trust is content that only post Final Tender clarification or relatively minor negotiation, (as opposed to substantive negotiation) would be required, Dialogue would close with the issue of an Invitation to Submit Final Tenders (ISFT).

## Stage 4 – Contract Award

Stage 4 involves preparation of the Full Business Case (FBC), Trust approvals and contract award.

# Potential Provider Briefing Day

## Introduction and Purpose

The Trust will hold a Potential Provider Day on 1 May 2018 in The Nowgen Centre, 29 Grafton Street, Manchester M13 9WU.

This market engagement is designed to test the market in terms of the achievability of the scope, scale and timeframe of our requirements and to encourage input from Potential Providers. Of particular interest are the Trust’s consultation points listed in Section 1.

The Trust very much hopes that this open and consultative market engagement approach will enable them to get the design of the Dialogue stage of the procurement right by testing, in informal settings, the likely market response to this exciting opportunity. The Trust also hope that by starting the process relatively early in this informal manner, Potential Providers will be better placed to respond in an effective manner to our SQ than would otherwise be the case.

## One to One Potential Provider Discussions

There will be the opportunity for Potential Providers to request a 45 minute, one to one discussion, with the key personnel from the Trust listed in Appendix 8, on the day. Potential Providers are invited to apply, via the procurement portal (https://nhssbs.eu-supply.com) for one of slots listed below. If demand for these slots exceeds the time available on the day, the Trust will also make available additional teleconference slots on 2 May.

Slot 1:	12.00 – 12.45

Slot 2:	13.00 – 13.45

Slot 3:	14.00 – 14.45

Slot 4:	15.00 – 15.45

Slot 5:	16.00 – 16.45

Slot 6:	17.00 – 17.45

These slots will be allocated on a first come, first served basis.

## Applying to attend the Potential Provider Briefing Day

Please note that:

- There are limited places available to attend the Potential Provider Briefing Day

- Only confirmed attendees will be permitted to attend the Day

- Any unconfirmed individuals seeking admittance on the Day will not be permitted to attend

This is in part due to location constraints and in part due the fact that Trust intends focus solely on EPR procurement, as opposed to other indirectly related, or extraneous, issues during the day. Consequently, the Trust will prioritise the availability of places for representatives from EPR Potential Providers with a clear track record of successfully delivering similar requirements in similar circumstances. The Trust also reserves the right to decline Potential Provider applications to attend the Day.

With this in mind, Potential Providers are invited to apply to: attend the Day; seek a one to one discussion with key personnel from the Trust on the day; or, to seek a teleconference on 1 May, via the via the procurement portal (https://nhssbs.eu-supply.com).

In applying for any of the above, Potential Providers are required to summarise response to the following in the format provided below. For ease, this format is also provided on the portal (https://nhssbs.eu-supply.com) as a separate document for completion:

Potential Provider Briefing Day Application Form

Your reasons for applying to attend the Day, seek a one to discussion or teleconference Insert Response Below (max 250 words)

Your track record of successfully delivering similar requirements in similar circumstances including the number of current EPR deployments in the UK and the number of other EPR deployments worldwide Insert Response Below (max 250 words)

Your proposed attendees (names, job title and relevant EPR experience) Insert Response Below

Contact Details (email and ‘phone) Insert Response Below

The Trust reserves the right to contact you to discuss the extent to which your attendance would add value to the clear EPR procurement focus of the Day as part of confirming, or declining, your request for attendance.

Please note that, depending on the number of applications to attend the Day and the appropriateness of the Potential Providers to apply, places may be restricted to 3 representatives per Potential Provider.

## Clarification Questions

Potential Providers are also invited to raise any clarification questions with the Trust, again via the portal (https://nhssbs.eu-supply.com). These questions will be incorporated within a Frequently Asked Questions (FAQ) document to be issued to all Potential Providers expressing an interest in the opportunity following the Potential Provider Briefing Day.

## Communicating the Issues Arising

The Trust will be adopting an equitable approach to all that it does and will therefore incorporate, in an appropriate manner, all substantive issues to arise in our project and procurement documentation. Our next step will be to issue a FAQ document containing Questions and Answers to arise in advance of, during and after the Potential Provider Day. These FAQs will be reflected as appropriate in subsequent documentation.

Consequently, unless clearly and specifically stated, any information you provide on the day and during one to one Potential Provider discussions will be considered to be non-confidential. If you wish the Trust to treat a question or request for clarification, or the response, as confidential and not issue it to all interested Potential Providers, you must state this when submitting the question or request for clarification. If, in the opinion of the Trust, the question or request for clarification cannot be responded to on a confidential basis, the Trust will inform you and give you an opportunity to withdraw it. The Trust will not then respond to the question or request for clarification unless you have confirmed that the question / request, and the response, may be issued to all interested Potential Providers. If you do not respond within 3 business days of the Trust informing you that it cannot respond on a confidential basis, the Trust will deem the question / request to have been withdrawn.

The Trust does not accept any duty of confidence because any information is designated that it is not to be disclosed to third parties where in the Trust’s opinion the information is disclosable under the Freedom of information Act 2000 (or Environmental Information Regulations 2004) and there are no grounds for any exemption to disclosure.

# appendices

## Methodology for Potential Contract Scope Additions

The addition of optional requirements and any other systems and services would generally only be considered once a track record of delivering the phase 1 requirements had been established (although the Trust reserves the right to consider any such additions before, or soon after, the completion of the procurement). Thereafter, potential additions would only be made to the contract over time following a rigorous process surrounding:

- A bespoke Trust business case for each addition;

- An agreed contractual price which offers Value for Money;

- The release of discrete Trust funding, justified in the business case noted above;

- An exclusive, shared, project for each addition that would be jointly managed by both parties.

Current Trust thinking is that contract change notices would need to cover, as a minimum, the following key areas:

- A business justification, prepared by the Trust business unit seeking the add-on;

- An Output Based Specification incorporating the key business volumes, metrics etc. surrounding the required service;

- A specification of any associated Trust technical requirements and interfaces;

- An assessment of the supply market for the requirements in question, key Potential Provider benchmarking data/metrics for the associated costs and service levels;

- A detailed, costed, ‘bid’ from the Potential Provider;

- A Trust assessment of the relative advantages and disadvantages of sourcing these Trust add-on requirements via the Potential Provider, or, via alternative market options.

The Trust would also wish to agree, through the procurement process, a controlled and structured way in which the Trust and the Potential Provider would manage the necessary contract change control processes in an appropriate, proportionate manner. Such an approach might reflect the following categories of change:

- A major, complex add-on to be implemented over several months;

- A lesser scale add-on;

- Input from a relatively small number of individuals to, for example, provide consultative time on a specific issue.

The Trust reserves the right to source any requirements from alternative Potential Providers. For the avoidance of doubt, it follows that the Trust will not accept any contractual obligation to use the Potential Provider for any service or system additions. Nor will it accept any contractual penalties should it opt to source service or system additions from elsewhere.

The Trust is interested in Potential Providers’ views on how to construct a commercial model for these potential additional requirements that would enable the Trust to meet its strategic intent.

## Architecture

Please see separate attachment.

## Benefits Approach and Starting Point

### Benefits Starting Point

The table below sets out an example Trust benefits starting point that the Trust is currently working towards in assessing and agreeing the benefits that the Trust intends to realise from its EPR investment and share with Potential Providers as part of the procurement.

| Benefit category | Benefit type | Description |
| --- | --- | --- |
| Early Quick Wins | - Availability of information | - Integration of existing information and provision of wider view for clinicians and other staff - Making acute patient data available outside the hospitals (e.g. to Community) - More effective reporting |
|  | Better access for staff | - Single sign-on increases efficiency for staff - More effective use of time with patient |
|  | Improved effectiveness of departments | - Better utilisation and flow through theatres - Safer and more effective operation of maternity - Improved efficiency through digital dictation |
|  | Scheduling | - Efficient scheduling of resources (enterprise wide) - Improved patient tracking – enables real time bed management. Able to locate patients and track journeys in real time and provides audit trail in the event of infection outbreak - Improved management of requests and results, and access to more timely information - Reduction in inappropriate tests ordered |
| Main EPR | Working Practices | - Flexibility to allow better working practices - Optimised production and streamlining of clinical correspondence |
|  | Support for Patient Care | - Clinicians ‘single system’ view of patient information - Alerts rules for abnormal results/risk factors such as allergies/children at risk/safety alerts etc - Electronic transfer of A&E record to the ward - Improved safety and security (positive patient ID) - Improved scope for using protocols and electronic clinical data capture - Real-time clinical decision support and advice/guidelines/interactions/ contraindications - Facilitates timely discharge - Reduction in unnecessary tests and appointments - Reduction in length of stay through use of pathways |
|  | Improved patient safety | - Reduction in ADEs through e-Prescribing combined with clinical documentation - Replacement of hand written notes reducing clinical risk |
|  | Litigation risks | - Reduction in litigation risks through full availability of records and improved audit trails |
|  | Communication with External Agencies | - Facilitates electronic communication with GPs and improves quality and timeliness of clinical correspondence, including discharge information - Faster discharge through co-operation with transport services, community staff and social services |
|  | Administration (and Reducing Paper) | - Reduces administrative time - Reduces reliance on paper - More efficient records management/electronic filing of results - Improved data quality to support coding and costing (e.g. less duplication, more clinical involvement in data capture) - Improved management reporting - Reduction in non-formulary drugs through standard drug routes and doses - Data capture and reporting capabilities better support national CQUIN payments |

Table 5 - Trust Benefits Starting Point

### Benefits Categories and Definitions

Please note that the Trust will be adopting a robust approach to the respective definitions surrounding cash and/or non-cash releasing savings. This approach will be consistently applied to all Potential Provider benefits proposals. The distinction between the two will surround whether:

- The Trust is confident that ‘hard’ cash releasing savings can realistically be removed from the relevant Trust budget/s, for example, savings of whole staff units

or, whether

- The assigned saving is, in effect, more of a ‘savings proxy’ that reflects the non-cash releasing savings value of, for example, time saved or an improved process or outcome such as reduced form filling time that would not lead to savings of whole staff units.

Both benefits have a valuable part to play in improving ways of working across the Trust and in the ways in which the Trust delivers services to its patients and carers. However, only benefits proposals associated with ‘hard’ cash releasing savings would legitimately be used to offset the Trust’s EPR financial investment as part of Final Tender evaluation.

### Trust Baseline Data and Assumptions

In addition to the Benefits Starting Point table set out above, the Trust is also working on a set of Baseline Data designed to allow Potential Providers to assess the potential realisable benefits value to inform their benefits proposals. At the Initial Tender stage, Potential Providers will be invited to consider the extent to which this Trust data is sufficient to support their benefits responses and feedback to the Trust accordingly.

## Commercial Principles for the Negotiation of the Contract

This Appendix specifies the Commercial Principles which will be discussed with Potential Provider during the Dialogue Stage. Please note that adherence to these Commercial Principles is not mandatory and Potential Providers will be asked to look to find the right balance between mitigating Trust risk and delivering best value for money.

| Payments and Milestones |  |
| --- | --- |
| Purpose: | The purpose of this Commercial Principle is to ensure the Trust pays only on delivery of tangible products that provide value. This may include payment on initial software installation, or on completion of training, for example, but the Trust requires that the majority of payment is made only once the solution, of phase of the solution, has been fully delivered. Typical payment milestones could be as follows: - M1 Scope Defined - M2 Build Complete - M3 Training Complete - M4 Go-Live - M5 Post Go-Live Verification Complete |
| Commercial Principle Description: | At least 65% of the deployment charges must be linked to the delivery of a solution which has been accepted by the Trust as “ready to go live”, with at least 25% retained until a period of 45 continuous days post-go live in order to ensure that the software is operating successfully in a live environment. Acceptance criteria for Milestone 5 will be negotiated and agreed by the Trust and the Contractor. Service charges will not be paid until the software has been accepted as live by the Trust based on a contractual milestone definition. |

Table 6 – CP1 Payments & Milestones

| Late or Incomplete Delivery Remedy |  |
| --- | --- |
| Purpose: | The purpose of this Commercial Principle is to provide a financial incentive for the Contractor to deliver on time and compensation to the Trust to mitigate its ongoing costs for late delivery. |
| Commercial Principle Description: | The Trust requires the Contractor to agree to a regime for late delivery whereby delays to the Go-Live milestone, except where these delays are proven to be caused by the Trust, will incur deductions from the deployment charge for that milestone. Where delays persist to an extent that the Go-Live milestone has been missed by in excess of three months, due wholly to the failure of the Contractor to fulfil its obligations, the Trust requires the right to terminate the contract. Where the delivery is only partially complete, the Trust will not pay the relevant milestone charge until the milestone delivery is fully achieved. |

Table 7 – CP2 Late or Incomplete Delivery Remedy

| Remedy for Poor Performance |  |
| --- | --- |
| Purpose: | The purpose of this Commercial Principle is to ensure there is a transparent service level and associated service credit regime that directly relates to the performance of the Contractor. |
| Commercial Principle Description: | The Trust requires clear service levels to be agreed for application response times, call response and fault fix response times and service availability. Failure to achieve these standards will be penalised through deductions from the relevant service charges. The Trust requires the service to operate 24 hours per day, 365/6 days per year. Service penalties will be applied if availability falls below 99.9%, increasing on a scale for increasing unavailability as shown below: Percentage availability during service cover time; Percentage of quarterly Service Charge deducted for unavailability. 99.9% to 100%; 0%. 99% to <99.9%; 5%. 98% to <99%; 10%. 97% to <98%; 15%. 96% to <97%; 20%. 95% to <96%; 25%. 85% to <95%; 50%. The minimum acceptable call response/fix times are set out below: Level; Severity / Impact; Response Time; Resolution Time. 1; Critical Fault User cannot log in, the application is completely inoperable; 5 mins; 2hours. 2; Major Fault Business critical system function or group of functions is unusable, inaccessible or not operating correctly or has suffered data corruptions.; 30 mins; 6 hours. 3; Minor Fault Non-business critical system function or group of functions is unusable, inaccessible or not operating correctly; 2 hours; 48 hours. 4; Residual Fault System function has a fault but continues to be usable, or system error has left data corruptions or referential integrity issues which require correcting; 24 hours; 10 days. 5; Cosmetic Fault Cosmetic inaccuracy or nuisance, but business operation and data integrity unaffected directly; 5 days; Regular patch release schedule or major software release. The Trust will require deductions from the service charges where these SLAs are not achieved. NB. The call response/fix times listed above are indicative and should Potential Providers have standard response/fix times that provide the Trust will equivalent mitigation of poor performance risk then they are encouraged to propose these if they provide better value for money. The Trust requires the right to terminate for poor performance where service performance falls below acceptable levels for three or more months in any twelve-month period, or service deductions equate to more than 15% of the annual service charge in any one year.. |

Table 8 – CP3 Remedy for Poor Performance

| Termination for Convenience & Termination Events |  |
| --- | --- |
| Purpose: | The purpose of this Commercial Principle is to provide the Trust with: - The flexibility to terminate the Agreement, for example due to material changes on the organisation; - To terminate the Agreement for material breach by the Contractor. |
| Commercial Principle Description: | The Trust also requires the right to terminate at its convenience, after an initial minimum period of not more than three years with a notice period of not more than 12 months. In addition to the above, the Trust requires the right to terminate in the event of circumstances including: - any material default which cannot be remedied - corruption - any guarantor ceases to guarantee the contract - the Contractor decides to withdraw their product/support - material breach of another agreement with that Contractor - Service Credits > 15% of annual charges or 3 months’ failure to meet service levels in twelve-month period - The Go-Live milestone >3 months late. |

Table 9 – CP4 Termination for Convenience & Termination Events

## Indicative SQ Evaluation Criteria and Weightings

| Evaluation Criteria | Breakdown of total score |
| --- | --- |
| Technical and Professional Ability | 40 of which |
| Q6.1 - Relevant Experience and Contract Examples Q6.2 - Sub-contracting and Supply Chains Q6.3 - Explanation in the event of a non-response to Question 6.1 | 40 N/A N/A |
| Case Studies | 60 of which |
| Q8.3.1 - Case Study One Implementation Benefits Realisation & Transformation Q8.3.2 - Case Study Two Implementation Benefits Realisation & Transformation Q8.3.3 - Case Study Three Implementation Benefits Realisation & Transformation | 10 10 10 10 10 10 |
| TOTAL AVAILABLE SCORE | 100 |

Table 10 – Indicative SQ Evaluation Criteria and Weightings

Note – Questions 6.2 and 6.3 may not apply to all Potential Provider and will not, therefore, be scored

## Indicative Initial Tender Evaluation Criteria and Weightings AND Indicative Initial Tender and Final Tender evaluation rationale and methodology principles

| EVALUATION CRITERIA | BREAKDOWN OF TOTAL SCORE |
| --- | --- |
| Return on Investment (RoI) Potential Provider Price Cash and Non-Cash Releasing Benefits including Benefits Case Studies | 30 of which 20 10 |
| Trust Requirements The Potential Provider’s ability to provide a highly functional solution. | 30 of which |
| - Functional Requirements | 25 |
| - Non-Functional Requirements | 5 |
| Transformation, Partnership, Change Management and Benefits Realisation The Potential Provider’s ability to demonstrate a high-quality approach to Transformation, Partnership, Change Management and Benefits Realisation that underpins their RoI approach. | 5 |
| Contract Compliance and Commercial Principles (CP) The Potential Provider’s ability to provide added value contract and CP mark-up and willingness to sign up to draft contract schedules and CPs without changes which are materially adverse to the Trust. | 5 |
| Implementation The Potential Provider’s ability to demonstrate consistent, high quality implementation to time, quality and budget and to provide excellent client satisfaction and an innovative approach to solution and service development once implementation has been completed. | 10 |
| Solution and Managed Service The Potential Provider’s ability to provide a high-quality solution designed to satisfy the Trust’s requirements. The Potential Provider’s ability to provide a hosted solution and demonstrate consistent, high quality service delivery to agreed Service Level Agreements (SLA). | 10 |
| Solution Demonstration The Potential Provider’s ability to demonstrate a high-quality and highly usable solution designed to satisfy the Trust’s functional requirements, deliver a highly effective patient journey and effective workflows. | 10 |

Table 11 – Indicative Initial Tender Evaluation Criteria and Weightings

### Indicative Initial Tender and Final Tender evaluation rationale and methodology principles

### The role of the Initial Tenders in building towards Final Tenders

The primary purpose of the evaluation of Initial Tenders is to:

Provide the Trust with assurance surrounding the acceptability of Potential Provider Functional Requirement, and other, responses

Assess the extent to which Potential Provider TCO proposals are consistent with the published Trust budget and prompt any necessary Potential Provider discussions

Provide a clear focus for the Dialogue sessions and for further joint-working on the benefits, benefits realisation and RoI agenda.

### Indicative TCO Evaluation Approach – Worked Scoring Example

This Appendix now provides a worked example of the indicative Initial and Final Tender evaluation approach in respect of the Trust budget and Potential Provider Total Cost of Ownership (TCO).

Total Cost of Ownership (TCO)

TCO will be evaluated using the following three stage methodology.

Stage One

First, the Potential Provider’s ‘raw price’ will be adjusted for scope variance across Potential Provider Final Tenders to produce the ‘new base price’.

| POTENTIAL PROVIDER | RAW PRICE | NEW BASE PRICE |
| --- | --- | --- |
| A | 50,000,000 | 50,000,000 |
| B | 45,000,000 | 45,000,000 |
| C | 38,000,000 | 40,000,000 |

Table 12 – Stage One TCO Evaluation

In the table above, Potential Provider C’s raw price was uplifted by £2m to reflect a variation in scope from the Tenders of Potential Provider A & B.

Stage Two

Second, Trust-side costs over 10 years will be added to the Potential Provider’s adjusted price to produce the Total Cost of Ownership (TCO).

In the example below Trust costs for each Potential Provider are equal.

| POTENTIAL PROVIDER | ADJUSTED PRICE | TRUST COSTS | TOTAL COST OF OWNERSHIP |
| --- | --- | --- | --- |
| A | 50,000,000 | 10,000,000 | 60,000,000 |
| B | 45,000,000 | 10,000,000 | 55,000,000 |
| C | 40,000,000 | 10,000000 | 50,000,000 |

Table 13 – Stage Three TCO Evaluation

Stage Three

Potential Provider C has the lowest Total Cost of Ownership and will receive the full 25 points available for TCO. Other Potential Providers will receive scores according to the worked example below:

| POTENTIAL PROVIDER | TOTAL COST OF OWNERSHIP | RANK | DIFFERENCE FROM 1ST RANK | SCORE |
| --- | --- | --- | --- | --- |
| A | 60,000,000 | 3 | 25% | 18.8 |
| B | 55,000,000 | 2 | 12.5% | 21.9 |
| C | 50,000,000 | 1 | - | 25.0 |

Table 14 – Stage Four TCO Evaluation

Potential Provider A’s TCO is 25% higher than Potential Provider C’s and would receive a score of 18.8 ((100%-25%) x 25). Potential Provider B’s TCO is 12.5% higher than Potential Provider C’s and would receive a score of 21.9 ((100%-12.5%) x 25).

## Indicative Final Evaluation Criteria and Weightings

| EVALUATION CRITERIA | BREAKDOWN OF TOTAL SCORE |
| --- | --- |
| RETURN ON INVESTMENT | 40 of which |
| Total Cost of Ownership/Value for Money Assured Benefits | 25 15 |
| TRUST’S REQUIREMENTS | 20 of which |
| Functional Requirements Non-Functional Requirements | 17.5 2.5 |
| TRUST’S RISK MITIGATION | 25 of which |
| Commercial Principles - Adherence to the Trust’s Key Commercial Principles. | 7.5 |
| Implementation and Delivery - Ability to mitigate Trust risk via the Potential Provider’s implementation plans and acceptance testing procedures. | 10 |
| Service Levels & Service Level Management - Ability to mitigate the Trust’s risk via the Potential Provider’s service level and service level management regime. | 5 |
| Transformation and Partnership - Ability to demonstrate a high quality and ambitious approach to Transformation and Partnership. | 2.5 |
| SOLUTION DEMONSTRATIONS AND SOLUTION VERIFICATION | 15 |
| Ability to demonstrate: - A high-quality and highly usable solution designed to satisfy the Trust’s functional requirements, deliver a highly effective patient journey and effective workflows - That the solution operates successfully within acute hospital and specialist settings - That effective use of the solution in the Trust’s setting will directly support benefits realisation. |  |

Table 15 – Indicative Final Tender Evaluation Criteria and Weightings

## Trust Procurement Team

The Trust’s key procurement team members are as follows:

Alison Dailly, Group Chief Informatics Officer

Catherine Grant, Director of Informatics Commercial Services and Governance

Sue Gwynne, Associate Chief Informatics Officer (Programmes)

Martin Evans, ICT Strategic Advisor

Jennifer Dunne, EPR Programme Manager

Claire Barnes, EPR Procurement Support

Jacqueline Moore, EPR Project Support

All contact with the team must be via the procurement portal (https://nhssbs.eu-supply.com).

The definition of organisations of a similar size and nature to the Trust is those that provide the most convincing evidence that most closely matches the following characteristics:

- A highly regarded acute site with paediatric, ophthalmic and dental specialities

- With a strong research capability

- Of a similar, or larger, size

- With convincing HIMSS Level 7 referencability

Products could include access to the system, PID completion, testing complete, training complete etc.

‘Deployment charges’ are defined as all charges the Contractor will pass to the Trust in achieving Milestone 5. Costs to be recovered through the charging mechanism includes, but is not limited to, hardware, third party software, data centre space, professional services and application software licences.