Date: 20 July 2018

Dear Sir or Madam,

Contract Ref: SC170018

Contract Title:	Monitoring at shale-gas sites: developing environmental quality baselines

You are invited to quote for the above in accordance with the enclosed documents.

Instructions on what information we require you to provide is in Section 4 of the following Request for Quotation document.

Your response should be returned to the following email address by 12:00 on 10 August 2018

oilandgas@environment-agency.gov.uk

Please confirm, by email, whether you intend to submit a quote.

If you have any queries, please do not hesitate to contact us using the email address above.

Yours faithfully

Onshore Oil and Gas Programme

Environment Agency

Horizon House, Deanery Road, Bristol, BS1 5AH

Request for Quotation

Ref:	SC170018

Title:	Monitoring at shale-gas sites: developing environmental quality baselines

Section 1

Who is the Environment Agency?

We are an Executive Non-departmental Public Body responsible to the Secretary of State for Environment, Food and Rural Affairs. Our principal aims are to protect and improve the environment, and to promote sustainable development.

Further information on our responsibilities, Corporate Plan and how we are structured can be found on our Website.

https://www.gov.uk/government/organisations/environment-agency/about

What do we spend our money on?

We are a major procurer of goods and services within the UK, spending circa £600M per annum, our major spend areas are:

- Flood and Coastal Risk Management (design, construction and maintenance)

- ICT and Telecommunications

- Vehicles and Plant

- Environmental Consultancy and Monitoring

- Temporary Staff and Contractors

- Facilities Management, Energy and Utilities

- Flood Management and Water Related Services

What do we need from our suppliers?

Suppliers are vital in supporting the delivery of our corporate plan.  We aim to support the economy and society whilst delivering more environmental outcomes for every pound we spend. In many areas we are leading the way on environmental and technical developments. It is our role to ensure that suppliers clearly understand our corporate aims and objectives and know that we are committed to delivering the best value most sustainable solutions, taking into account the whole life cost of our procurement decisions.  We promote diversity and equality and treat all of our suppliers fairly.

Our procurement strategy may be of interest to you as a potential supplier. It sets out our priorities and key commitments in a range of areas such as delivering our corporate plan, Government policy, supplier management and sustainable procurement:

https://www.gov.uk/government/organisations/environment-agency/about/procurement#procurement-strategy

Government changes and collaboration

Since 1 April 2013, the Environment Agency is no longer responsible for delivering the environmental priorities of Wales. This is now the remit of Natural Resources Wales (NRW).Further information can be found here:

http://naturalresources.wales/splash?orig=/

By bidding for this requirement, you may also be approached by other members of the Defra network, NRW or other government departments that are specifically named in the tender document.

Further information

For further information and to see our commitments to Diversity and Equality, please visit our website.

https://www.gov.uk/government/organisations/environment-agency/about/procurement

https://www.gov.uk/government/organisations/environment-agency/about/equality-and-diversity

Also, are you up to date on environmental legislation? See links below for further information.

Waste and Environmental Impact - https://www.gov.uk/browse/business/waste-environment

Environmental Regulations - https://www.gov.uk/browse/business/waste-environment/environmental-regulations’

Section 2

The Customer

Summary

The work of the Environment Agency’s Research, Analysis and Evaluation department is a key ingredient in the partnership between research, guidance and operations that enables the Environment Agency to protect and restore our environment.

This work is being commissioned by the Research team within the Research, Analysis and Evaluation department. The team focuses on four main areas of activity:

- Setting the agenda, by providing the evidence for decisions;

- Maintaining scientific credibility, by ensuring that our programmes and projects are fit for purpose and executed according to international standards;

- Carrying out research, either by contracting it out to research organisations and consultancies or by doing it ourselves;

- Delivering information, advice, tools and techniques, by making appropriate products available.

## Contract Length

It is anticipated that this contract will be awarded to one supplier for a period of 7 months to end no later than 29 March 2019. Prices will remain fixed for the duration of the contract award period. We may at our sole discretion extend this contract to include related or further work. Any extension shall be agreed in advance of any work commencing and may be subject to further competition. Any amendment to contract prices for the extensions are to be by negotiation.

The Environment Agency Conditions of Contract for Research and Development (Appendix C) shall apply to this contract.

## Contact Details and Timeline

Please submit any questions by email and note that both the question and the response will be circulated to all tenderers. oilandgas@environment-agency.gov.uk

Key elements of the process have been reviewed. Anticipated dates for planned activities are below:

| Activity | Due Date |
| --- | --- |
| Supplier responses for Request for Quote | 10 August 2018 |
| Evaluation of Request for Quote submissions | 15 August 2018 |
| Award of contract | 7 September 2018 |
| Project/Contract end date | 29 March 2019 |

It should be noted that these timescales and activities may be subject to change.

Section 3

## Evaluation Criteria

We will award this contract in line with the most economically advantageous tender (MEAT) as set out in the following award criteria:

- Price – 60%

- Quality – 40%

The following quality criteria are weighted in accordance with the importance and relevance attached to each one.

| Skills and experience: | 40% |
| --- | --- |
| Method: | 40% |
| Programme of work: | 20% |

The criteria listed above will be assessed on a 0 to 10 basis and will reflect the following judgements:

| Rating of Response The tenderer provides a response which in the opinion of the evaluators is: | Score |
| --- | --- |
| Excellent: Addresses all of the requirements and provides a response with relevant supporting information which does not contain any weaknesses, giving the Agency complete confidence that the requirements will be met. | 10 |
| Very Good: Addresses all of the requirements and provides a response with relevant supporting information, which contains very minor weaknesses, giving the Agency high confidence that the requirements will be met. | 8 |
| Good: Addresses all of the requirements and provides a response with relevant supporting information, which contains minor weaknesses, giving the Agency reasonable confidence that the requirements will be met. | 6 |
| Satisfactory: Substantially addresses the requirements and provides a response with relevant supporting information which may contain moderate weaknesses, but gives the Agency some confidence that the requirements will be met. | 4 |
| Weak: Partially addresses the requirements, or provides supporting information that is of limited relevance or contains significant weaknesses, and therefore gives the Agency low confidence that the requirements will be met. | 2 |
| Nil: No response or provides a response that gives the Agency no confidence that the requirements will be met. | 0 |

Section 4

Information to be returned

Please note, the following information requested must be provided. Incomplete tender submissions may be discounted.

Please complete and return the following information:

- details of the personnel you are proposing to carry out the service, including CV’s of your key personnel;

- detail your recent experience of carrying out similar contracts

- details of proposed method

- details of the programme of work

- completed Pricing Schedule (Appendix A);

- completed Prior Rights Schedule (Appendix B);

- confirmation that terms and conditions are accepted (Appendix C. Please note that the terms cannot be amended later).

Section 5

Specification

# Background to the Requirement

The Environment Agency is a regulator for onshore shale-gas extraction by high volume hydraulic fracturing. These shale-gas facilities have the potential to emit air and water pollutants. The Infrastructure Act (2015) included a requirement for baseline monitoring of the environment at shale-gas sites before hydraulic fracturing takes place.

This work will assess existing air, surface water and groundwater monitoring data at two early shale-gas sites in order to determine the environmental quality conditions that exist prior to operations – the baseline. There is a distinction between the baseline monitoring data and the statistical interpretation of this data that provides the understanding of the baseline.

The two sites for which baselines will be developed are Kirby Misperton and Preston New Road. These are sites where the British Geological Survey (BGS) and its sub-contractors have collected baseline monitoring data for air and water over the past 2-3 years, in part with the support of a significant grant from BEIS.  Although data have been collected, only limited work has been done on interpreting them statistically or on using them to determine baselines.

In the summer of 2017, the Environment Agency commissioned initial work on how a baseline may be identified at Kirkby Misperton. The present study will do further work to investigate how baselines may be established, at both Kirby Misperton and Preston New Road, in order to develop options and examples of baseline-setting that may be used by the wider shale-gas sector. The work will take account of the previous monitoring and baseline studies, and will consider how changes from a baseline may be assessed to inform appropriate regulatory responses.  The study will not prescribe a formal procedure for setting baselines, however, it will illustrate how baselines may be developed and will provide examples and recommendations for methods that could be used to support the subsequent development of formal procedures and guidance.

The examples of baselines developed for the two sites will be used to identify “indicator levels” or criteria above which any observed concentrations of a particular substance are not consistent with the initial baseline. The work will also provide evidence for when changes in monitored concentrations may simply be due to normal variation.

If hydraulic fracturing takes place at either (or both) of the two sites during the lifetime of the project, the monitoring data obtained during hydraulic fracturing will be compared with the developed baseline conditions.

- Objectives

The project aims are:

- To develop examples of environmental baselines for substances in air, surface water and groundwater at Kirby Misperton and Preston New Road.

- To compare the developed baselines (for air, surface water and groundwater) with the monitoring results obtained during any hydraulic fracturing operations to identify whether or not there have been changes in environmental quality due to site operations.

- To provide recommendations on the best practice methods for developing baselines that can be applied at other shale-gas sites.

- To identify any strategic issues arising from the baseline work

- Tasks

The project is being split into eight tasks as follows.

Task 1: Plan for developing baselines

The contractor will produce a plan for the development of the air, surface water and groundwater baselines from the existing monitoring data at the two shale-gas sites.

The approach should be based on the report:

Onshore oil and gas monitoring:  Assessing the statistical significance of changes - Report for the Environment Agency 31 May 2017. SC160020

Report SC160020 provides an initial overview of the issues and options for developing statistical baselines, with some broad principles, recommendations and examples (although there were few examples available).  The contractor will take account of this previous work and build on it to develop practical baseline options, but they should also consider how/if the previous work may be strengthened, modified or augmented.

BGS have been undertaking a large project on gathering baseline monitoring data (including the following reports). The contractor will produce a plan that builds on this work and will use the monitoring data to develop the statistically-based baselines.

BGS – Environmental Baseline Monitoring Project: Phase II – final report 1 OR17-049 and Environmental baseline Monitoring Project: Phase III Progress Report 1, 2, 3 (April – March 2018)

For Kirby Misperton, work (report reference SC170004) has already been undertaken on developing the environmental quality baseline using the above report on the statistical assessment of changes. The contractor should review the approach used to develop the baseline in the Kirby Misperton work to determine whether that approach can be improved upon.

The contractor will consider how baselines could be developed with more limited data than is available in this study.

In developing the approach to determining baselines, the contractor should have regard to other Environment Agency work related to monitoring and assessment including:

- SC170014 Ambient air monitoring at shale-gas sites: Framework for the design of adaptive monitoring regimes

- Guidance on Monitoring of Landfill Leachate, Groundwater and Surface Water https://www.gov.uk/government/publications/monitoring-of-landfill-leachate-groundwater-and-surface-water-lftgn-02

- P1-471 Techniques for the Interpretation of Landfill Monitoring Data - Guidance notes (Environment Agency 2002)

The contractor should ensure that the proposed approach is broadly consistent with that used by the Environment Agency in other regulatory sectors. The reasons for any differences in approach should be identified and explained.

The contractor should also consider the approaches for developing baselines used in the additional, publically available, work on environmental baselines at Kirby Misperton,.

The contractor will submit the plan and obtain Environment Agency agreement prior to moving on to Task 3.

Task 2: Data Acquisition

The contractor will acquire the extant monitoring data for the development of baselines at the Preston New Road and Kirby Misperton facilities. The data will comprise that from:

- BGS - CEDA portal http://www.ceda.ac.uk/

- The Environment Agency Mobile Monitoring Facility (MMF)

- The facility operator.

The Environment Agency air quality data from the MMF will be supplied to the contractor. The Environment Agency will also supply the contractor with monitoring data from the facility operator and advise on operation activities during the monitoring period.

The contractor will be responsible for obtaining data from the BGS environmental baseline monitoring work.

The contractor will identify any issues with the data. This may include the issue of how to identify when a baseline period has ended. Emitting activities at a site may commence prior to hydraulic fracturing taking place.

The acquired monitoring data will form the basis for the statistical development of the baselines in Task 3.

Task 3: Baseline development

Using the agreed plan and the acquired monitoring data from tasks 1 and 2, the contractor will determine the baselines for Preston New Road and Kirby Misperton. For Kirby Misperton, this will involve updating or amending the existing work (SC170004) using the more recent monitoring data. The contractor will undertake a thorough consideration of the monitoring data and give options for how the data should be treated to develop baselines, for example the options for dealing with potential outliers.

For each site, the contractor will derive indicator levels or criteria that can be used to identify when observed concentrations of a particular substance are not consistent with the initial baseline. The level of confidence that can be attached to this will be identified by the contractor.

The substances for which indicator criteria are derived would be expected to include (for air (a) and water (b)):

- Methane, Carbon Monoxide, PM10, PM4.0, PM2.5, PM1.0, Nitrogen Dioxide, NMVOC, Benzene, H2S, Ozone and Nitric Oxide

- conductivity, sodium, chloride, anionic and non-ionic surfactants, dissolved methane including 13C-CH4, barium, potassium and bromide, calcium, carbonate, lithium, magnesium, strontium, acrylamide, TPH, sulphate, 13C-CO2

The contractor will review the above lists (for example the range of particulate matter size fractions required) and recommend any necessary changes or additions. The contractor should recommend which substances should be considered to be the key determinands for baselines at shale-gas sites. The contractor will justify the selection of the substances for which indicator criteria are derived and obtain the agreement of the Environment Agency.

For emissions to air, the contractor will organise data into different dispersion conditions (e.g. of wind speed, wind direction, time of day) so that later comparisons (e.g. during operations) can be done on a like-for-like basis.

For emissions to water, the contractor will assess how the data can best be collated/organised to maximise the chance of early detection of pollution (e.g. grouping boreholes). The contractor will consider if groundwater data can be collated across a given hydrogeological regime, in order to check if the regime is quasi-homogeneous so that a general “baseline” can be set for that regime.

The contractor will consider how best to allow for a ready comparison of the baseline with future monitoring (for example through an Excel spreadsheet or R code). This consideration should include how the baseline could be made available for different audiences and uses, including for Environment Agency operational staff in the short and longer terms.

The contractor will consider how more limited data could be used in the development of the baselines. This could include the use of sub-sets of the available data to investigate the minimum data requirements to develop a statistically robust baseline.

Task 4: Changes during baseline monitoring

One of the issues for air-quality baseline monitoring is the construction of noise barriers or other structures during the monitoring period. Other issues include the movement of baseline monitoring locations and gaps in baseline monitoring data. The contractor will assess the significance of these for baseline development.

This task may involve fluid dynamics modelling of the two sites with a view to analysing the air flow across the site following the introduction of noise barriers. The contractor will check how the modelling and monitoring results compare with baseline data collected prior to the change.

The assessment will be used by the contractor to provide recommendations on optimal air-quality monitoring locations and practice for determining baselines. These will feed into the recommendations required by Task 6.

Task 5: Assessment of operational period monitoring data

The expectation is that hydraulic fracturing will take place at one or both of the sites during the lifetime of this project. The contractor will acquire the monitoring data obtained during hydraulic fracturing operations at the two sites.

The contractor will review and compare the baseline (air, surface water and groundwater) with the new data to identify any changes due to the site operation. The contractor will assess the effectiveness of the developed indicator levels/criteria in determining any changes in environmental quality.

Where any changes from the baseline are observed, the contractor will investigate potential causes based on any readily available information on the site operations that have taken place. The contractor should consider what information on site operations may be needed in order to adequately understand what potentially emitting activities are taking place.

The contractor’s assessment of the potential additional impacts on air-quality due to site operations will include dispersion modelling at the two shale-gas sites.

In the event that hydraulic fracturing does not take place during or before December 2018, the contractor will not undertake this task. Accordingly this task must be costed separately, including the additional elements of tasks 6, 7 and 8 that would be required if the operational data is considered.

Task 6: Best practice recommendations

The contractor will use the findings from tasks 2 to 5 to produce recommendations for the best practice approach to developing baselines and identifying whether or not any statistically significant changes to the baseline has occurred.

The contractor will investigate the similarities and differences between the two examples of baselines developed for this study and consider the implications of this for the wider shale-gas sector.

The recommendations will include consideration of the following:

- the implications of more limited monitoring data than is available in this study

- the minimum baseline monitoring data requirements for the development of statistical baselines including the minimum duration of baseline monitoring

- the options for procedures that could be used to help identify when a significant change from a baseline has occurred

- how the baseline could be made available for different audiences, uses and timescales.

- the options for regular reporting of ongoing monitoring against baselines

- what information on site operations could be required to identify when potentially emitting activities take place

- the implications of changing conditions during the baseline monitoring period

The recommendations should be in a form that would enable them to be readily converted into guidance for Environment Agency staff, operators and any other interested parties.

Task 7: Support for policy implications

The findings of tasks 1-6 may have implications for the Environment Agency’s thinking about how we will: set indicator levels; assess if they have been exceeded and respond proportionately to different levels of exceedance. The findings may also have other implications for our thinking which could, for example, include the:

- comparison of our approach to the regulation of this sector with that for other industry sectors.

- limitations of baselines e.g. when could a baseline become out-of-date for regulatory purpose?

- usefulness of baselines compared to other methods of judging site emissions performance e.g. with the use of fence-line monitoring to analyse upwind/down-wind differences.

- reporting of the use of baselines e.g. a quarterly air quality report setting out the comparison of monitoring data with indicator levels or criteria.

- definition of when a baseline period has ended at a site e.g. because pre-operational activities have started.

This task will support our efforts to identify and explain these issues e.g. by helping to prepare briefings, case studies and worked examples. The contractor would be expected to allocate about 10% of the total staff-time to this task.

Task 8: Reporting

The contractor will produce a report on tasks 1 to 7 above.

The contractor will consider how best to present the findings which may involve: worked examples, case studies, checklists, flow-diagrams and graphical presentations.

The report will:

- Provide, potentially in a stand-alone appendix, recommendations on how to prepare and assess departures from baselines for air, surface water and groundwater at other shale-gas sites.

- Highlight any strategic issues arising from the development and assessment of baselines.

The contractor will address the Environment Agency’s comments on the report and produce a revised version or revised versions as required.

The contractor will also produce supporting material for the communication of the findings of the project. This should include a Microsoft PowerPoint presentation (approximately 10 slides) covering the main points of the work with speaker notes.

The contractor should also consider a review paper suitable for external publication in a peer reviewed journal that outlines the philosophy and findings of the work.

### Skills of Personnel Required

The following skills are required from the contractor:

- Extensive experience of developing environmental monitoring programmes and undertaking and interpreting environmental monitoring in all media

- Data management and analysis

- Statistics for monitoring data including R programming

- Ability to translate specialist scientific and statistical techniques into simplified methods that can be readily adopted by non-specialist practitioners

- Project management expertise

- Ability to work collaboratively and to engage with other stakeholders

# Excellent communication skills including report writing

- Timescales/Deadlines

| Task No. | Deliverable | Responsible party | Date of completion, end: |
| --- | --- | --- | --- |
| 1 | Plan for the development of the baselines | Contractor | Mid October 2018 |
| 2 | Data acquisition | Contractor and Environment Agency | Mid October 2018 |
| 3 | Baselines established | Contractor | November 2018 |
| 4 | Impact of noise barriers assessed | Contractor | November 2018 |
| 5 | Assessment of operational period monitoring data | Contractor | January 2019* |
| 6 | Best practice recommendations | Contractor | January 2019* |
| 7 | Support for policy implications | Contractor | January 2019 |
| 8 | Project report | Contractor | February 2019 |

* In the event that hydraulic fracturing has not commenced during or before December 2018, Task 5 will not be required and the deadline for Task 6 should be brought forward to the end of December.

- Communication & Delivery of Outputs

All outputs are to be submitted in draft form to the Environment Agency for review and comment, prior to approval. E-mail communications are acceptable during the contract period but the contractor is responsible for ensuring that the Environment Agency receives these in a timely manner, noting that the external gateway used for Environment Agency e-mails is not 100% reliable.

All reports must be produced in accordance with Environment Agency style guides and templates, agreed at the project start-up. Reports should be submitted in electronic form in MS Word format. The contractor will ensure that the Environment Agency can retrieve all documents from the files including tables, charts and any graphics. Ideally all of the report shall be contained as a single file, ideally less than 2Mb. Large file sizes (>5Mb) should be avoided.

The contractor is required to maintain close liaison with the Environment Agency's Project Manager.

The contractor is required to operate under an appropriate quality management system or be heading towards achieving such a system; e.g. conforming to the requirements of BS EN ISO 9001:2000 or similar.

Section 6

Contract Management

The contractor will be informed as to the name and contact details of the person who will manage this contract on behalf of the Environment Agency.

The contractor is required to maintain close liaison with the Environment Agency's Project Manager.

During the course of the project, the contractor will provide the Environment Agency’s Project Manager with a monthly progress report detailing:

- progress and difficulties encountered with the project

- any proposed changes to the manner in which the project is run

- time spent on the project

- details of the financial spend during the previous month.

An Environment Agency project advisory group will be set up to act as the technical quality review panel for the work and outputs undertaken. It is likely that key outputs will be subject to external peer review.  The project advisory group will review all draft reports produced by the contractor, prior to acceptance.

You should ensure that sufficient time is allowed within the project to consult with the project advisory group in directing the project. Approximately 4 weeks is likely to be required for the group to review a final draft document.

The contractor should allow enough time and costs for project meetings to discuss progress and agree future scope. Three face-to face project advisory group meetings are envisaged. One at the start-up of the project, the second at the completion of tasks 1, 2 and 3 and the third to discuss the draft report (which should have been made available at least one working week prior to the meeting). Other project meetings, including project closure, will be conducted by teleconferencing.

Project advisory group meetings are to be half days (i.e. 3-4 hours) and held in a suitable Environment Agency office or at the contractor’s offices. No meal catering is required.

We will raise purchase orders to cover the cost of the services and will issue to the awarded supplier following contract award.

Before the invoice is issued, a fee note must be emailed in advance to the contract manager for approval. All invoices must quote the purchase order number in order to be processed. A file copy invoice must be provided to the contract manager, on request. The timescale for payment of invoices will be up to 30 days after we have received a valid invoice.

| Proposed payment schedule * |  |  |
| --- | --- | --- |
| Tasks | Completion date | Payment milestone % / value |
| 1 - 4 | 30 November 2018 | 50 |
| 5- 8 - when amendments to the final report are completed | 22 March 2019 | 50$ |

* Alterative programmes of work and payment schedules will be considered

$ If Task 5 does not go ahead then the final value of the contract will be adjusted accordingly. In addition, not all of the resource allocated to Task 7 may be required.

Section 7

Sustainability Considerations

We are committed to continually improving our sustainability performance. The Environment Agency has set itself tough objectives as a clear commitment and contribution to sustainable development throughout England. The Agency recognises that this can only be achieved through commitment from all sectors of society and it is intent on raising awareness amongst industry and commerce.

Contractors must adopt a sound proactive environmental approach, designed to minimise harm to the environment.

Environmental criteria should be considered as part of your tender submission with credit given for innovation. Factors to be considered could include areas such as:

    - Paper use: All documents and reports prepared by consultants and contractors are produced wherever possible on recycled paper containing at least 100% post consumer waste and printed double sided.

    - Travel: use of public transport, reduce face to face meetings by using email and videoconferencing. Meetings to be held in locations to minimise travel and close to public transport links.

    - Packaging: should be kept to a minimum. Re-use and disposal issues must be considered.

    - Efficient Energy and Water Use.

    - Disposal of Waste: Whilst on site the contractor is responsible for the disposal of their own waste and can only use client facilities with express permission from the on site facilities officer.

    - Whilst on site, contractors should comply with the local environmental policy statement which will be made available to you in advance or on arrival.

Diversity and Equal Opportunities

We are committed to promoting equality and diversity in all we do and valuing the diversity of our workforce, customers and communities.  As a public body, we publish regular information about what our equality objectives are and how we’re meeting them.

https://www.gov.uk/government/organisations/environment-agency/about/equality-and-diversity

Health and Safety

Contractors will be responsible for making sure all required health and safety aspects including risk assessments are undertaken and required management measures are in place to protect worker exposure. This includes management of all partners, consortium members and subcontractors.

IEM2020:

## Sustainability Objectives

As the Environment Agency, our overarching aim is to protect and improve the environment for people and wildlife. Over the last 10 years we have achieved significant reductions in our environmental impacts that occur through our everyday operations. This included a 40% reduction in our carbon emissions and a 37% reduction in the number of miles we travel. This year we have launched our new Internal Environmental Management strategy to take us through to 2020, building on these successes and widening our ambition.

Supply chain

Our 2020 approach will have a very strong emphasis on the indirect impacts of our supply chain.

Our supply chain accounts for over 70% of our total environmental impacts.

Working with our supply chain we want to be world class in the area of environmental management. The environmental impacts of our work and that delivered by and through our supply chain must be reduced; environmental risks must be effectively managed and opportunities for enhancements investigated.

As an organisation, our environmental management system (EMS) is accredited to ISO14001 and EMAS standards. Our procurement activities form part of this system; driving environmental performance improvements across the value chain.

## Section 8

### Additional Information

### Copyright and confidentiality

Unless otherwise indicated, the copyright in all of the documentation belongs to the Environment Agency, and the documentation is to be returned to us with your tender. The contents of the documentation must be held in confidence by you and not disclosed to any third party other than is strictly necessary for the purposes of submitting your quote. You must also ensure that a similar obligation of confidentiality is placed upon any third party to whom you may need to disclose any of the documentation for the purposes of the tender.

### Accuracy of documentation

You should check all documentation; should any part be found to be missing or unclear you should immediately contact us at the address given in the covering letter. No liability will be accepted by the Environment Agency for any omission or errors in the documentation which could have been identified by you.

### Amendments to documentation

Prior to the date for return of tenders, we may clarify, amend or add to the documentation. A copy of each instruction will be issued to every Tenderer and shall form part of the documentation. No amendment shall be made to the documentation unless it is the subject of an instruction. The Tenderer shall promptly acknowledge receipt of such instructions.

### Alternative Offers

Alternative offers may be considered if they constitute a fully priced alternative and are submitted in addition to a quotation complying with the requirements of the Invitation to Quote Documents. If, for any reason you wish to submit an alternative offer without a fully compliant tender please contact us in accordance with the details in the covering letter.

## Continuity of personnel

The Contractor shall employ sufficient staff to ensure that the Services are provided at all times and in all respects to the Project Standard. It shall be the duty of the Contractor to ensure that a sufficient reserve of staff is available to ensure project delivery in the event of staff holidays, sickness or voluntary absence

The Environment Agency will be notified immediately of any changes to personnel associated with the project. The Contractor will ensure that every effort is made to replace outgoing staff with personnel of equal calibre and expertise. All new members of staff undertaking work for the Project will need to be agreed by the Environment Agency prior to commencement.

At all times, the Contractor shall only employ in the execution and superintendence of the Contract persons who are suitable and appropriately skilled and experienced.

## Intellectual property rights

All results, including material and tools produced, developed or paid for under this contract shall be the property of the Environment Agency.

## References

The Environment Agency may request recent and relevant references prior to the award of the project.

Contract award

This Request for Quote is issued in good faith but we reserve the right not to award any or all of this work.

### DATA PROTECTION ACT ADDENDUM TO SPECIFICATION

## Protection of personal data

In order to comply with the Data Protection Act 1998 the Contractor must agree to the following:

- You must only process the personal data in strict accordance with instructions from the Environment Agency.

- You must ensure that all the personal data that we disclose to you or you collect on our behalf under this agreement are kept confidential.

- You must take reasonable steps to ensure the reliability of employees who have access to personal data.

- Only employees who may be required to assist in meeting the obligations under this agreement may have access to the personal data.

- Any disclosure of personal data must be made in confidence and extend only so far as that which is specifically necessary for the purposes of this agreement.

- You must ensure that there are appropriate security measures in place to safeguard against any unauthorised access or unlawful processing or accidental loss, destruction or damage or disclosure of the personal data.

- On termination of this agreement, for whatever reason, the personal data must be returned to us promptly and safely, together with all copies in your possession or control.

# APPENDIX A - PRICING SCHEDULE

ALL COSTS QUOTED MUST BE EXCLUSIVE OF VAT

All costs must be quoted on this schedule. Any costs not detailed will not be paid.

| Consultant Proposal |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| 1. Skill, experience and adequacy of resources of technical staff. |  |  |  |  |  |  |
| 2. Skill, experience and adequacy of resources for Project Management |  |  |  |  |  |  |
| - 3. Method |  |  |  |  |  |  |
| - 4. Ability to deliver a successful project to time and budget (including project plan and risk register) |  |  |  |  |  |  |
| 5. Proposal cost |  |  |  |  |  |  |
| Task No. | Consultant name | Grade |  | Day rate | No. of Days or part thereof | Cost |
| Total staff costs |  |  |  |  |  |  |
| Expenses (please detail type i.e. travel, accommodation etc) |  |  |  |  |  |  |
| Total overall cost |  |  |  |  |  |  |

The following limits will be applicable to all claims for travel and subsistence under this contract:

- Travel by rail: standard class should be used at all times

- Travel by car: 45 pence/mile

Hotel bookings should be made through the Environment Agency’s corporate travel contract. Details of this contract are available from the Corporate Contracting Team.

When making reservations you should state that you are a contractor working on Environment Agency business.

Hotel charges must not exceed a maximum limit per night bed and breakfast (VAT included) of: £140 in London; £100 in Bristol; £90 in Warrington; £85 in Reading; £75 in Aberdeen, Birmingham, Belfast, Cardiff, Coventry, Edinburgh, Glasgow, Harlow, Leeds, Manchester, Middlesbrough, Newcastle, Oxford, Portsmouth, Sheffield and York; and £70 in all other destinations. Please note that these hotel ceiling rates are subject to change throughout the life of the contract.

Expenditure on dinner during an overnight stay must not exceed a maximum limit of £25, including a drink.

Receipts for all rail travel, hotel and food expenses will be required as proof of expenditure and will be reimbursed at cost. No profit or additional cost shall be applied by the contractor to such personal expenses.

APPENDIX B - PRIOR RIGHTS SCHEDULE

Details of Prior Rights held by the Parties (To be updated as Rights are introduced during the period of the Contract)

Prior Rights owned or lawfully used by a Party, whether under licence or otherwise, which it introduces to the Project for the purposes of fulfilling its obligations under the Contract

Held by the Environment Agency

| Name and description of Prior Rights | Extent of proposed use in the Project | Proprietary owner of the Prior Rights |
| --- | --- | --- |
| SC160020 Onshore oil and gas monitoring: Assessing the statistical significance of changes - Report for the Environment Agency. 31 May 2017 | Provides the method for assessing the monitoring data | Environment Agency |
| SC170004 Preparation of statistically formulated baselines using existing data at an onshore oil and gas site (Kirby Misperton in Yorkshire). 17 October 2017 | To be reviewed and updated with the more recent monitoring data for the site. | Environment Agency |
| SC170014 Ambient air monitoring at shale-gas sites: Framework for the design of adaptive monitoring regimes | For information on the approach to air-quality monitoring at shale-gas sites | Environment Agency |
| P1-471 Techniques for the Interpretation of Landfill Monitoring Data - Guidance notes (Environment Agency 2002) | Background information | Environment Agency |

Held by the Contractor

| Name and description of Prior Rights | Extent of proposed use in the Project | Proprietary owner of the Prior Rights |
| --- | --- | --- |

Explanation of Contractor's Prior Rights
All Intellectual Property Rights owned by or lawfully used by the Contractor, whether under licence or otherwise before the date of this Contract. It can also mean any invention and know how or other intellectual property (whether or not patentable) owned by one of the parties prior to the commencement of the Project, or devised or discovered by one of them only in the course of other projects during the Project period and not arising directly from the Project.

APPENDIX C – ACCEPTANCE OF TERMS AND CONDITIONS

I/We accept in full the terms and conditions named in Section 2 and appended to this Request for Quote document.

Company 	____________________________________________________

Name

Signature	____________________________________________________

Print Name	____________________________________________________

Position	____________________________________________________

Date		____________________________________________________

https://consult.environment-agency.gov.uk/onshore-oil-and-gas/third-energy-kirby-misperton-information-page/supporting_documents/KMA%20Report%20rev6_full2_Redacted.pdf

https://cdn.friendsoftheearth.uk/sites/default/files/downloads/groundwater-monitoring-v2.pdf