# Annex A

| Title of Project | Marine Noise Registry Upgrade Phase III |
| --- | --- |
| Date and Time for Return of Bids | Thursday 19 September 2024 @ 16:00 hours (BST) |
| Contract Reference Number | C24-0619-1934 |
| Address for Bid Submission | 1 electronic copy to be sent to TenderResponse@jncc.gov.uk PLEASE DO NOT SEND BIDS DIRECTLY TO RACHEL KING, SÓNIA MENDES OR A MEMBER OF THE JNCC PROCUREMENT TEAM VIA THEIR WORK EMAIL ADDRESSES AS THIS WILL INVALIDATE YOUR BID. Bids must be less than 10 MB in size. On receipt of your bid, you will receive an automated e-mail to confirm receipt by the JNCC Support Co. If you do not receive this automated email, please contact the number below; (00 44 1733 866 988) |
| Contacts for Technical Information relating to this Project Specification | Procurement Team Joint Nature Conservation Committee Email: contractqueries@jncc.gov.uk Telephone: 01733 866987 |
| Contact for Queries Regarding the Procurement Procedure | Procurement Team Joint Nature Conservation Committee Email: contractqueries@jncc.gov.uk Telephone: 01733 866987 |
| Proposed Start Date | 01 October 2024 |
| Proposed End Date | 31 March 2025 |

Marine Noise Registry Upgrade Phase III

Contents

1.	Joint Nature Conservation Committee	3

2.	Project Aims	3

3.	Project Background	3

4.	Project Objectives	4

5.	Project Objectives: Detailed Tasks	5

6.	Potential Follow-On Work	7

7.	Outputs	7

8.	Product Specification	7

9.	Dissemination	8

10.	Timescale	8

11.	Health and Safety	8

12.	Project Management	9

13.	Instructions for Bid Submission	9

14.	Evaluation Criteria	10

15.	Payment	11

16.	Additional Requirements	11

17.	Procurement Timetable (which may be subject to change)	12

## Joint Nature Conservation Committee

The Joint Nature Conservation Committee (JNCC) is the statutory adviser to the UK Government and devolved administrations on UK and international nature conservation

Our role is to provide scientific evidence, information, and advice to inform decisions to  protect the natural environment. Our specific role is to work on nature conservation issues that affect the UK as a whole and internationally, by:

advising Government on the development and implementation of policies for, or affecting, nature conservation in the UK and internationally;

providing advice and disseminating knowledge on nature conservation issues affecting the UK and internationally;

establishing common standards throughout the UK for nature conservation, including monitoring, research, and the analysis of results; and

commissioning or supporting research which it deems relevant to these functions.

Background to JNCC can be found on JNCC’s website at: https://jncc.gov.uk/about-jncc/

## Project Aims

Further improve MNR design, user experience, data outputs and management functions. Phase III developments will continue to follow the project’s vision of:

“The MNR will be the UK's user-friendly, accessible hub for collating, tracking, viewing and utilising impulsive underwater noise event data, both past and future, supporting the UK Marine Strategy and the assessment and management of cumulative effects of noise.”

## Project Background

The management of underwater noise is currently hindered by several barriers, mainly surrounding evidence. One key focus is obtaining data on activities that result in impulsive noise that could cause disturbance to marine mammals so we can better assess impacts on the marine environment, in particular on harbour porpoise Special Areas of Conservation (SACs).

The UK governments has committed to quadrupling offshore wind by 2030.In addition, activities relating to Carbon Capture, Unloading and Storage (CCUS) and Gas unloading and storage (GU&S) are increasing. This will likely increase the pressures resulting from noisy activities in UK waters. Tools such as the UK Marine Noise Registry (MNR) are imperative in allowing better coordination and management of noisy activities across marine industries. Currently, the biggest challenge in noise management is the need to keep cumulative impulsive noise levels in the Southern North Sea (SNS) SAC below the 20% daily and 10% seasonal thresholds outlined in SNCB advice (JNCC, 2020). An increase in activity levels is expected and, therefore, a more robust transparent management system is paramount to reduce the potential significant impacts on an array of species who are sensitive to underwater noise and the protected habitats they reside in, such as the SNS SAC. In turn, this will allow the UK to deploy as much offshore wind as possible to meet the new target, whilst ensuring that legal commitments to the marine environment are met.

The MNR, established in 2015, is a custom-built database which collects data on activities in UK waters that resulti in impulsive noise such as seismic and sub-bottom profiler surveys, impact pile driving, and explosives. Data for planned activities is input at the time of licence/consent application submission and, once the activity has taken place, close out data is submitted within three months of completion. The data collected refer to the type of activity, the day it occurred and where, with parameters such as sound levels and frequencies being optional contributions. The close-out data has been used to publish annual outputs showing the distribution in space and time of noise events generated by the different activities in each year. More recently, MNR data outputs were used to look at impulsive noise in the Southern North Sea SAC between 2015-2020.

The MNR has undergone a second phase of upgrade developments (hereafter referred to as Phase II) resulting in a beta version of the upgraded MNR system being released to users in October 2023. Phase II developments included the development and implementation of the 'Disturbance Tool’ and ‘Cooperation Discussions’ functionalities, as well as a more refined User Interface (UI) with consideration of feedback collected during user research sessions. Additionally, Phase I developments such as management of the MNR database and data access portal functionalities were also expanded upon.

A third phase of development (herafter referred to as Phase III) is now needed to further improve the user experience for data input and outputs and enhance functionalities that will help with data collection and data outputs which will facilitate the management of noise, particularly in harbour porpoise SACs.The proposed developments will be based on feedback gathered during user testing sessions as well as submissions made to the Jira software by JNCC staff and general MNR users. Special focus will be given to suggested improvements to the novel ‘Disturbance Tool’.

References:

JNCC (2020). Guidance for assessing the significance of noise disturbance against Conservation Objectives of harbour porpoise SACs (England, Wales & Northern Ireland). JNCC Report No. 654, JNCC, Peterborough, ISSN 0963- 8091.

JNCC (2021). Impulsive noise in the Southern North Sea SAC (2015 to 2020). Report to Defra.

## Project Objectives

To meet the overall aims of this project (Section 2), the objectives are:

- Meet Government accessibility standards

- Improve the user experience of the current MNR live beta version and improve data collection and data outputs

- Enhance Disturbance Tool (mapping, visualisation, area-time threshold calculation) to inform planning, assessment and management of underwater noise

- Enhance Coordination Tool to allow efficient coordination between industry operators

## Project Objectives: Detailed Tasks

The work packages described below will address the project objectives. A spreadsheet including tickets/requirements is provided as annex to this scope (Phase III tickets 28.8.24.xlsx). This provides a more detailed description of requirements obtained from user feedback since the system went live in October 2023 and gathered by JNCC and during user testing sessions with relevant stakeholders.

JNCC and other key stakeholders will undertake testing at each stage.

Work Package 1:  Enhancement of Accessible Components for R Shiny:

To address objective 1, developments already delivered in Work Package 1 of Phase II will be retained and extended upon in Phase III development to ensure that R Shiny components are as accessible as possible with regards to the new work undertaken which includes implementing recommendations from an accessibility audit that will be contracted to a third party.

Work Package 2: Enhancement to Data inputs including UI

To address part of objective 2, this package will enhance the user experience when submitting data to the MNR. Decisions on potential changes will be carried out together with JNCC staff and should be pragmatic and proportionate to the size of the service.  Potential improvements include enhanced filtering options, terminology changes, making certain actions more intuitive, an additional workflow category, the addition of more detailed guidance notes on the forms, as well as a refined data input for proposed activity locations. This will also include a review of notifications to ensure timely application management by users.

Work Package 3:  Enhancement to Data Outputs including UI

Phase II developments successfully implemented the ability for users to download activity data contained within the MNR. However, produced outputs need to be enhanced to include the ability to download data in shapefile format. Additionally, the colour schemes and terminology of the MNR Outputs page will be reviewed to ensure consistency and improve the user experience. A new functionality will be implemented for downloading a table of applications, for example, allowing MNR admins to readily access and share applications past their close-out due date. A couple of new table downloads will be implemented (ICES XML and revised Pulse Block Day table).

Work Package 4:  Enhancements to the Disturbance Tool

The current tool enables users to assess the potential noise disturbance footprint of activities within harbour porpoise SACs for specific years and seasons. The tool uses proposed and closed data that has been submitted to the MNR to assess the footprint, both retrospectively and for future activities. Additionally, users can create hypothetical ‘what-if applications’ to assess the potential footprint of a planned (but not yet in the MNR) activity. Assessment outputs are visually presented in different plots including a map of locations and their respective disturbance range buffer (EDR), a time-based plot visualising the potential maximum percentage area disturbed daily and probability, and a schedule view showing the timelines of the licensing periods of activities within 50km of the selected SAC. Users are also able to download assessment outputs relevant to the entered search criteria. The user feedback highlighted multiple areas of improvement to be considered for Phase III developments:

- Disturbance assessment and outputs: The methodology of the disturbance assessment will be reviewed, and substantial improvements made to allow for more accurate footprint estimates and more detailed outputs of potential footprints and overall assessment outputs. This will require separate coding for retrospective data (where we know the exact days and locations of noise events) and prospective/future data (where there is uncertainty on dates and locations). Various enhancements are needed such as improvements to tables, plots and maps, dealing with spatially overlapping activities, dealing with uncertain forward look by, for example, generating illustrative ‘lower impact’ case scenarios.

- Workflow and user experience: User feedback emphasised the need for several enhancements to the workflow within the tool to improve its ease of interpretation, such as more efficient filtering abilities, direct links to applications and cooperation tools, and overall user experience. This includes the ability to open applications directly from within the tool, for example in a new tab or a pop-up window.

- Visualisations and design: Visualisations and the design of the tool will be improved. This includes incorporating a clearer delineation between content sections within the tool, as well as a review of plot title, legends, and colour schemes. Plot-specific changes will be implemented such as reviewing the plot tools, data presentation, and adding extra information where necessary.

Work Package 5:  Enhancements to ‘Co-operation Discussions’ tool

The ‘Cooperation Discussions’ tool has been implemented during Phase II developments as a new functionality enabling MNR users to communicate with each other with the aim to promote cooperation and allow better coordination of activities that occur within the same geospatial temporal envelope within harbour porpoise SACs. In the live MNR beta phase, members of an organisation can initiate a discussion with any other organisation. Active discussions are managed within the ‘Cooperation Discussions’ tool which provides common chat functionalities such as sending messages, text formatting tools, or inviting additional participants to the discussion. Members of an organisation, however, are not obliged to participate in any discussion they have been invited to. Feedback that was gathered during user research sessions highlighted the need for additional enhancements to the ‘Cooperation Discussions’ tool.

- Discussion management: the need for refined discussion management functionalities. This includes the ability to assign specific organisation members to a discussion and reviewing how discussions between organisations are initiated (with clear links to disturbance tool page).

- Messaging tools: Messaging tools will be reviewed to assess the feasibility to attach documents to a message and to download detailed date-stamped discussion contents.

Work Package 6: Phase III rollout and initial user support

Under this task, the contractor will rollout the final approved software release to the production server and update configuration management tools. The contractor will support JNCC to help resolve issues of the user community with regards to workflow and design changes. The contractor will also support internal user testing with review, assessment, and where necessary implementation of bug and issue tickets raised in the JIRA system. This will include regression testing and the rollout of next versions if needed.

## Potential Follow-On Work

Bidders should be aware that there is the potential for the successful bidder to be requested by JNCC to undertake additional work on this contract into the financial year 2025/26.

Please note, however, that the potential for additional work to be undertaken is subject to a continuing need, availability of funds and satisfactory contractor performance.

## Outputs

Any products or outputs submitted to JNCC [for publication] should adhere to JNCC’s house-style and should be produced in an accessible format (see product specification for more information).

## Product Specification

JNCC is committed to making its publicly available resources and documents accessible, in accordance with the Public Sector Bodies (Websites and Mobile Applications) (No. 2) Accessibility Regulations 2018.

Making material accessible means making sure it can be used by as many people as possible.  This includes those with:

- impaired vision

- motor difficulties

- cognitive impairments or learning disabilities

- deafness or impaired hearing

The outputs and material that JNCC publishes should be compliant with the Web Content Accessibility Guidelines version 2.1 AA standard.

To meet this standard, all reports and other documentation which are to be made publicly available must adhere to JNCC’s house-style and be produced using a JNCC template, unless otherwise stated.

For any outputs or products which are to be made publicly available through JNCC, evidence regarding how the accessibility standard will be reached should be included.

## Dissemination

The products/outputs produced under this contract will be a JNCC product and shall not be published or disseminated without the written permission of JNCC. Outputs may at some point be published on the JNCC website and all material supplied as part of this contract shall remain copyright of JNCC. The findings from this contract will also be made available to staff within JNCC, the UK country nature conservation bodies (NRW, Natural England, DAERA), Defra and MMO and DESNZ.

## Timescale

Provisional dates for delivery of the contact outputs are set out below. Exact dates are to be agreed at the start-up meeting based on Contractor and JNCC staff availability.

| Output | Provisional Date |
| --- | --- |
| Start-up meeting (UK) | w/c 01 October 2024 |
| High priority requirements releases for testing | 11 November 2024 |
| Further release for testing | 6 January 2025 |
| Further release for testing | 24 February 2025 |
| Go Live | 31 March 2025 |

## Health and Safety

The successful bidder is expected to follow appropriate Health & Safety procedures including adhering to JNCC’s policy on safeguarding. For further information  https://jncc.gov.uk/about-jncc/corporate-information/safeguarding/ and to be able to undertake appropriate risk assessments, evidence of which should be supplied to JNCC. (NB under no circumstances should any work or service commence prior to the receipt of written approval of the risk assessment by the JNCC H&S Advisor).

Any incidents occurring within the contract period should be immediately reported to JNCC.

## Project Management

The successful Contractor shall nominate a project manager who shall be responsible for ensuring the project is completed satisfactorily and who shall be the main contact point for JNCC.

JNCC’s main contact points will be:

Name: Sónia Mendes

Email: sonia.mendes@jncc.gov.uk

Telephone: +44 (0)1224 083527

Name: Rachel King

Email:  rachel.king@jncc.gov.uk

Telephone: +44 (0)1733

## Instructions for Bid Submission

The bid submission should include the following:

A brief summary of the bidder’s experience in relation to the requirements of this contract;

A proposed approach for achieving the objectives of the contract and delivering the detailed tasks identified within each objective. This should be sufficiently detailed to allow assessment against the evaluation criteria (Section 14);

A detailed project plan (including Gantt chart) with proposed work programme and an estimate of time required to achieve each objective;

Details of Quality Control procedures to be followed (note for author if research project/contract: see EQA Policy Appendix 1 (Bias, Conflicting Evidence and Uncertainty) and EQU Policy Appendix 3 (Quality Assurance of Expert Knowledge and Opinion):

Details of the bidder’s own internal Quality Management System;

Details of the Project Team including their roles and experience, an estimate of their time input into each task and CVs of all personnel who will be involved in the contract/project; please ensure all CVs MUST be attached as a separate PDF documentation from the proposal, so that we can meet our JNCC GDPR retention policy requirements.

Availability of the Project Team for a virtual start-up meeting.

Overall quote for the contract to include:

  - Day rates for all members of the Project Team;

  - Costs and time allocation should be clearly allocated to specific tasks within this contract/project; and

  - VAT if applicable. The contractor is to specify whether VAT at the prevailing rate would be applicable to this project and if so, provide their VAT registration number.

The following documentation (to submit in a zip folder separate from the proposal):

  - Copies of health and safety policy statements where available or a note regarding such items as lone working, emergency procedures and accident reporting;

  - Copies of current public and employer liability insurance certificates;

  - Copies of any appropriate risk assessments;

  - Copies of your company's modern slavery and or safeguarding statement or policy and;

  - Copies of any environmental policies should you have them.

In addition, note that the bid submission should provide sufficient information to allow assessment against the evaluation criteria outlined in Section 14.

## Evaluation Criteria

JNCC is not bound to accept the lowest priced or any bid. Having the technical expertise and experience to complete the work to a high standard and being able to complete it within the timescale are of the essence for this contract.

The bid evaluation will be undertaken by a panel consisting of JNCC staff.

For information on how we handle personal data please see our Privacy Notice at https://jncc.gov.uk/about-jncc/corporate-information/privacy-statement/

Bids will be evaluated using the following criteria:

|  | EVALUATION CRITERIA | Maximum Score | Score |
| --- | --- | --- | --- |
| 1. Quality of Bid (50% of the total for the three assessment categories) |  |  |  |
|  | Clarity of proposal particularly work programme and deliverables | 10 |  |
|  | Understanding of, and relevance to, the requirements in particular the adequacy of outputs proposed, namely the approach to improving the ‘Disturbance Tool’ estimates and ‘Coordination Tool’. | 10 |  |
|  | Soundness and logicality of methods | 5 |  |
|  | Realism and measurability of outputs | 5 |  |
|  | Evidence provided of how accessibility standards will be met | 5 |  |
|  | Identification and proposed solutions to potential risks/issues | 5 |  |
|  | Serious weaknesses which threaten success | 5 |  |
|  | Probability of success | 5 |  |
|  | Sub Total | 50 |  |
| 2. Details of Contractor (20% of the total for the three assessment categories) |  |  |  |
|  | Expertise, experience, and balance of team | 10 |  |
|  | Risks if important team members drop out | 5 |  |
|  | Adequacy of subcontractors if any | 5 |  |
|  | Sub Total | 20 |  |
| 3. Cost (30% of the total for the three assessment categories) |  |  |  |
|  | Transparency and correctness of presentation | 10 |  |
|  | Fairness/reasonableness for the level of work and expertise required | 6 |  |
|  | Appropriateness of ratio of senior to junior staff time | 6 |  |
|  | Clarity of each team member’s contribution and value added | 8 |  |
|  | Sub Total | 30 |  |
| Total Score |  | 100 |  |

## Payment

Unless a payment schedule is stated in your submission and agreed by JNCC project manager. Payment will be made on completion of the objectives following the submission of invoice(s) and based on the satisfactory undertaking of the contractual elements to the agreed standard of the JNCC Project Officer.

## Additional Requirements

All bidders are requested to carefully read the Terms and Conditions applying to this contract. Payment will only be made upon delivery of key outputs.

It is assumed that all costs associated with the production of figures, reproduction of photographs and the final report are accounted for within the rates/fees given.

The bidder is expected to supply all necessary equipment, software, licences, etc. to carry out the obligations required under the contract.

## Procurement Timetable (which may be subject to change)

| Activity | Date |
| --- | --- |
| Publication of Contract Notice | 29 August 2024 |
| Last date for receipt of clarification questions | 12 September 2024 |
| Final submission date for bids | 19 September 2024 |
| Evaluation of bids | w/e 20 September 2024 |
| Post-tender negotiation/clarification and or presentation if required | w/c 23 September 2024 |
| Successful Bidder Notified & Contract award | w/e 27 September 2024 |
| Unsuccessful bidders notified | w/c 30 September 2024 |
| Start of project | 01 October 2024 |