F

Call-Off Schedule 15

Contract Management

Training Estate Support Contract

CALL-OFF SCHEDULE 15

Contract MANAGEMENT

MANAGEMENT OF THE Deliverables

The Supplier shall ensure that appropriate resource is made available on a regular basis such that the aims, objectives and specific provisions of this Contract are delivered to the standards and timeframes required by the Contract.

The Supplier shall appoint a Supplier Contract Manager to oversee the operation of the Call-Off Contract.

Contract Management Mechanisms

Both Parties shall pro-actively manage risks attributed to them under the terms of this Contract.

Notwithstanding the Parties’ statutory entitlement to refer a dispute to adjudication at any time, the Supplier will always seek to resolve issues that arise within the Contract at a working level, prior to resorting to the formal Dispute Resolution Process.  This will require that the Supplier has in place transparent escalation arrangements, enabling prompt issue resolution by suitable delegated Supplier Staff.  Only where reasonable attempts to resolve an issue at working level have been exhausted, shall a formal Dispute Resolution Process be invoked.

The Supplier shall develop, operate, maintain and amend, as agreed with the Buyer, processes for:

the identification and management of risks in accordance with Call-Off Schedule 32 (Risk Management);

the identification and management of issues; and

monitoring and controlling project plans (including but not limited to Mobilisation Plan, Rectification Plan, Security Management Plan, Continuous Improvement Plan and Health and Safety Plan).

SUPPLIER CONTRACT MANAGER'S RESPONSIBILITIES

The Supplier Contract Manager shall be:

the primary point of contact to receive communication from the Buyer and will also be the person primarily responsible for providing information to the Buyer;

the person that manages any issues that arise under the Contract in accordance with Paragraph 2.2 above.

able to temporarily delegate his/her position to another person within the Supplier’s team but must seek the Buyer’s consent, which shall not unreasonably withheld, before proceeding with the delegation and it will be the delegated person's responsibility to fulfil the Supplier Contract Manager's responsibilities and obligations;

able to cancel any delegation and recommence the position him/herself; and

replaced only after the Buyer has received notification and agreed the proposed change.

The Buyer shall be entitled to provide revised instructions to the Supplier Contract Manager regarding the Contract and it will be the Supplier Contract Manager's responsibility to ensure the information is provided to the Supplier and the actions implemented.

Receipt of communication from the Supplier Contract Manager by the Buyer does not absolve the Supplier from its responsibilities, obligations or liabilities under the Contract.

Reports

The Supplier shall provide to the Buyer corporate MI Reports, contract performance reports and local performance reports to demonstrate the delivery of Services and Deliverables against the Contract, as detailed in Annex A and within this Schedule.  The reports listed at Annex A are not exhaustive and subject to change, at the Buyer’s absolute discretion, before the ISD and during the term of the Contract. The Supplier shall not be entitled to extensions of time or additional costs as a result of any changes to the reports listed in Annex A.

The Supplier shall provide the Buyer with the reports listed at Annex A-1 in support of MCRT activities in a format and at a frequency to be agreed with the Buyer.

All reports must contain management and performance information that is provided by a suitably qualified person.  It may be in the form of, but not be limited to the following, according to circumstance and Good Industry Practice:

Written & electronic documents;

Plans;

Meeting minutes;

Surveys; and

Audits.

Reports are broken down into three different groups as detailed in Annex A. These groups outline the periodicity of each report and the interaction with the Buyer as:

Formal;

Analytical; and

- 4.4.3     Information.

Any report required to support a governance meeting shall be made available to the Buyer no later than five (5) Working Days in advance of the scheduled meeting.

Reports required to demonstrate progress against Deliverables shall be made available to the Buyer at the periodicity as detailed in Annex A and shall detail as a minimum:

Progress with the achievement of the Deliverables including Billable Works;

Risks (including both threats and opportunities) and Issues with corresponding responses and actions as appropriate;

Any other information specified in the Contract;

Any other information reasonably requested by the Buyer.

The Supplier shall upon request of the Buyer provide reports not listed in Annex A, or the information necessary to compile a report not listed in Annex A within a mutually agreed timeframe.

The Supplier shall at all times ensure it is capable of providing continuity of reporting should the Buyer CDE not be available at the In-Service Date or during the Contract Period. Further details of the Buyer’s requirements for Business Continuity and Disaster Recovery (BCDR) planning is provided in Call-Off Schedule 8 (Business Continuity and Disaster Recovery).

Governance AND meetings

The Supplier Contract Manager shall attend a monthly progress meeting, held by the Buyer, to review any aspects of the delivery of the Contract that the Buyer deems appropriate.

The Supplier shall be required to attend and support each meeting by sending representatives that are suitably informed, qualified and empowered to respond to the agenda items.

The Supplier will be required to attend other meetings that enable the effective operation of the Estate including but not limited to the meetings at Annex B.

Unless otherwise agreed with the Buyer, the Supplier shall be responsible for making a record of the discussions and decisions of the meeting.

- 5.5       The cost of any additional meetings that could reasonably be anticipated by the Supplier as being required in order to ensure effective communications, reporting, issue resolution, development of collaborative behaviours and joint working with the Buyer and, or Related Suppliers shall be fully borne by the Supplier.

Quality MANAGEMENT

The Supplier shall, by the In-Service Date: implement, operate and maintain a third-party ISO 9001 registered Contract Quality Management System (QMS) to be held on the CAFM System.  The registration body used by the Supplier shall be accredited by the UK Accreditation Services (UKAS).

Certification

The Supplier shall have full certification for carrying out its obligations under the Contract prior to the ISD.

The Supplier shall obtain the agreement of the Buyer prior to implementing any changes to the scope of certification.

Audit reports shall be stored on the CAFM System.

The Supplier shall ensure that all aspects of the QMS comply with ISO 9001 and the requirements of the latest Editions of Allied Quality Assurance Publications (AQAP), which shall apply to all obligations under the Contract carried out by the Supplier, its workforce and its supply chain, including Subcontractors. If there is a conflict, then ISO 9001 shall take precedence over AQAP.

The Supplier shall monitor and undertake quality audits to maintain its QMS and shall report on these to the Buyer.  The Buyer is to be invited to attend the Supplier’s quality audits and will attend at its discretion.

The Supplier shall extend their QMS to capture any consortium or joint venture partners or supply chain members working on the Contract that are not registered to ISO 9001 and ensure the required standard of service is delivered

The Supplier shall ensure any locally required processes or procedures are agreed by the Buyer to ensure compliance with the requirements of ISO 9001 and AQAP.

The Supplier shall appoint a ‘Contract Quality Manager’ (CQM) who shall be a Professional member of the Chartered Quality Institute, with at least five (5) years’ experience in quality management. The CQM shall, as a minimum:

Ensure that the QMS processes are established, implemented and maintained.

Provide monthly and quarterly management reports to the Buyer on monthly checks and inspections and identify the need for any improvements.  Quarterly reports shall include a summary of the three months activity including trend analysis.

Promote awareness of Buyer requirements and satisfaction throughout the Suppliers organisation.

Maintain a register of the Contract Quality Representatives (CQR) detailing qualifications and the dates and details of refresher training.

Maintain a register of ISO 9001 certification scope and ensure renewals are made on time.

Ensure contractual adherence to the Supplier’s offer.

The Supplier shall appoint Contract Quality Representatives (CQR) for the Affected Property.

The CQR shall be responsible to the CQM for all quality management issues.

The CQR shall have at least five (5) years’ facilities management experience and hold an ISO 9001 Lead Assessors Certificate recognised by the Chartered Quality Institute.  Staff who have the requisite attributes but lack the Lead Assessor Certificate may be appointed subject to them gaining that qualification within six (6) months of appointment.

The Supplier in conjunction with the Buyer shall train its staff and nominated Buyer personnel on the QMS processes and procedures.

The training shall be programmed such that at least half the staff who require training at each office receive their training within three (3) months from the ISD.  All staff who require the training are to have received their training within six (6) months from the ISD.

The Supplier and the Buyer shall collaborate to develop a training programme to the Buyer as part of the Mobilisation Plan including a programme for ongoing refreshment training and new starter training.

The CQR shall provide training on the QMS processes and procedures for all supply chain partners working on site.

The Supplier shall maintain records of training, which shall be made available to the Buyer on the CAFM.

The Supplier shall provide the Buyer with a Quality Plan (QP) for agreement prior to the ISD in accordance with AQAP 2105 and update it annually or when major changes are required.

When agreed by the Buyer, the QP (and any subsequent revisions that are agreed by the buyer) shall be deemed as incorporated into the Contract. Notwithstanding that the QP will have been seen and agreed by the Buyer, the Supplier shall be solely responsible for the accuracy, suitability and applicability of the QP.

In instances where bespoke activities are planned the CQM shall issue, update and control the QP with the approval from the Buyer.  The QP shall identify the processes and control necessary to assure the quality of work or services undertaken by a Subcontractor and/or its supply chain in support of the Contract.

The QP shall clearly describe the documents and records required to manage the Contract and clearly identify how and where they are stored.

The Supplier shall provide its quality audit programme(s) to the Buyer as part of their initial mobilisation plan.  The programme shall show registration body surveillance visits, HQ, independent and local audits.  Results of the audits shall be recorded on the CAFM system. All elements of the QP shall be audited at least annually to ensure it meets ISO 9001:2015.

The Supplier shall allow the Buyer to attend third party QMS surveillance visits throughout the period of the Contract.  Four (4) weeks prior to any such visit, the Buyer shall be invited to attend as an observer (including opening and closing meetings).

The results of all surveillance visits (as a minimum, audit reports, non-conformities and actions to close-out) by the Third Party shall be made available on the CAFM System within one (1) week of receipt by the Supplier.

The Supplier shall carry out such checks (as defined in AQAP-2110) that are necessary to ensure that its supply chain is competent and capable of carrying out the works and/ or services assigned to it.

All such supply chain assessments shall be stored on the CAFM System and a copy provided to the Buyer within four (4) weeks of completion, to include a record of any non-conformances or areas for improvement with an action plan to address them.

The CQM shall develop and provide a supply chain audit programme to the Buyer.  The frequency of audits is to be determined by the volume of work for each supply chain member. As a minimum, audits shall be carried out at least once a year for each discipline and / or each supply chain member.

The CQM shall chair an annual Contract quality management review meeting as described in ISO 9001: 2015 (or current edition) to ensure the management systems continue to be suitable, adequate and effective for the Contract; and:

As a minimum the Supplier will hold a 6 monthly review and in the first 18-24 months these reviews will be quarterly and to be agreed with the Buyer. The Supplier shall invite the Buyer to attend.

Copies of the minutes of the Contract quality management review meeting shall be issued to the Buyer within five (5) Working Days of the meeting.

The Supplier, through the QMS and using the CAFM System, shall demonstrate continuous improvement in performance and processes throughout the Contract Period.

CONTRACT COMPLIANCE

The Supplier shall demonstrate its compliance with the Contract using the processes as outlined below.

The Supplier is to carry out the assurance activities described in the latest edition of Practitioner Guide EM / 02 Estate Management Assurance Regime and the Contract requirements.

Further to Clause 6 of the Core Terms and Paragraph 54 of Framework Schedule 1, the Buyer may audit any of the Supplier’s activities in connection with the delivery of the Contract, at any time and given reasonable notice.  The Supplier shall notify the Head of Establishment of these impending audits and assist the Buyers staff in carrying out these audits.

Either Party shall be entitled to request an independent audit and review of the results of any auditing or monitoring when the same is disputed by either Party.

The Supplier shall make and fund the arrangements for up to five such Independent Audits each year as required by the Buyer.

Independent auditing shall be clearly documented with evidence of mitigation and close out. Developing trends shall be identified to the Buyer.

The Supplier shall provide details of three competent external organisations, acceptable to the Buyer, to carry out the independent auditing.

The Supplier shall provide the criteria for selection of the competent organisations to the Buyer detailing their expertise in the particular area complete with a signed statement of independence confirming that they are not carrying out any other work for the Supplier or supply chain used on this Contract so as to avoid any conflict of interests.  A minimum requirement is that the organisation shall be certified to ISO 9001:2015 (or latest version) including an appropriate scope of certification for the activity to be investigated. The Buyer shall be entitled to accept organisations that are not certified however the Supplier shall provide supporting documentation for this exception to be granted.

Fraud prevention

Further to Clause 27 of the Core Terms, the Supplier and its supply chain shall:

Adhere to the Buyer policies on fraud prevention

Have procedures in place to prevent and detect fraud, within the Supplier organisation, its Subcontractors and others with which it contracts

Provide quarterly reports on the above

The Supplier shall, and shall ensure that its Subcontractors and its supply chain shall, provide, maintain and implement anti-fraud measures and provide and maintain detailed information covering the totality of these.  As a minimum, these measures shall include:

A statement of commitment to ethical business behaviour.

A fraud policy statement.

A fraud response plan.

The Supplier shall immediately report to the Buyer any act or omission, whether fraudulent, inadvertent or accidental which has resulted or could result in the Buyer being charged for work and/or services which have not been carried out.

The Buyer shall be entitled to terminate the Supplier’s employment under this Contract in accordance with Clause 10 (Termination) of the Core Terms if the Supplier, any Supplier Related Party, the Guarantor (if applicable), and/or any other party for whom it is responsible commits an act of fraud or theft.

The Supplier shall immediately notify the Buyer in writing if any investigations are instituted into the affairs of the Supplier, its partners or key managers under the Companies, Financial Services and Markets or Banking Acts and/or in the event that there are any police or Serious Fraud Office enquiries into possible Fraud, any involvement in investigations and/or enquiries into the affairs of others or any investigations by the professional or regulatory body of the Supplier which might result in public criticism of the Supplier.

The Supplier shall fully co-operate and comply with any fraud or theft investigations and enquiries initiated by the Buyer, the Defence Fraud Unit, the National Audit Office, the police, or any other organisation identified by the Buyer and/or any organisation acting on behalf of it.

The Buyer will be entitled to set-off, deduct, abate or recover as a debt against the Supplier all monies and losses howsoever arising in connection with or sustained as a consequence of Fraud including all associated investigation costs.

Any Fraud related actions may be brought by the Buyer or such other appropriate body by civil or criminal proceedings.  Such proceedings will be brought in the English courts unless the Parties otherwise agree.

corrupt gifts and payments of commission

Further to Clause 27 of the Core Terms, the Supplier shall not do, and warrants that in entering the Contract it has not done, any of the following:

offer, promise or give to any Crown servant any gift or financial or other advantage of any kind as an inducement or reward:

for doing or not doing (or for having done or not having done) any act in relation to the obtaining or execution of this or any other contract with the Crown; or

for showing or not showing favour or disfavour to any person in relation to this or any other Contract with the Crown.

enter into this or any other Contract with the Crown in connection with which commission has been paid or has been agreed to be paid by it or on its behalf, or to its knowledge, unless before the Contract is made particulars of any such commission and of the terms and conditions of any such agreement for the payment there of have been disclosed in writing to the Buyer.

If the Supplier, its employees, agents or any Subcontractor (or anyone acting on its behalf or any of its or their employees) does any of the prohibited acts or commits any offence under the Bribery Act 2010 with or without the knowledge or authority of the Supplier in relation to this Contract or any other contract with the Crown, the Buyer shall be entitled:

to terminate the Contract and recover from the Supplier the amount of any loss resulting from the termination;

to recover from the Supplier the amount or value of any such gift, consideration or commission; and

to recover from the Supplier any other loss sustained in consequence of any breach of this paragraph, where the Contract has not been terminated.

In exercising its rights or remedies under this Paragraph 9 of this Schedule, the Buyer shall:

act in a reasonable and proportionate manner having regard to such matters as the gravity of, and the identity of the person performing, the Prohibited Act or committing of any offence under the Bribery Act 2010;

give all due consideration, where appropriate, to action other than termination of the Contract, including (without being limited to):

requiring the Supplier to procure the termination of a subcontract where the Prohibited Act or committing of any offence under the Bribery Act 2010 is that of a Subcontractor or anyone acting on its or their behalf;

requiring the Supplier to procure the dismissal of an employee (whether its own or that of a Subcontractor or anyone acting on its behalf) where the Prohibited Act or committing of any offence under the Bribery Act 2010 is that of such employee.

Recovery action taken against any person in Her Majesty's service shall be without prejudice to any recovery action taken against the Supplier pursuant to this Schedule.

conflicts of interest

Further to Clause 32 of the Core Terms, the Supplier shall take appropriate steps to ensure that neither the Supplier nor any of its Subcontractors and/or its supply chain is placed in a position where, in the reasonable opinion of the Buyer:

there is or may be an actual conflict or potential conflict, between the pecuniary or personal interests of the Supplier and the duties owed to the Buyer under the provisions of the Contract; or

the behaviour of the Supplier or the Supplier’s personnel is not in the Buyer’s best interest or might adversely affect the Buyer’s reputation.

The Supplier as soon as reasonably practicable must disclose to the Buyer full particulars of any behaviour which might give rise to an actual or potential conflict.

The Buyer shall be entitled to terminate all or part of the Supplier’s employment under the Contract and/or take such other steps it deems necessary where, in the reasonable opinion of the Buyer, there is or may be an actual conflict or potential conflict, between the financial or personal interests of the Supplier or the Supplier’s personnel and the duties owed to the Buyer under the provisions of the Contract. The actions of the Buyer pursuant to this paragraph do not prejudice or affect any right of action or remedy which has accrued or will accrue to the Buyer.

In exercising its rights or remedies under this Paragraph 10, the Buyer will:

act in a reasonable and proportionate manner having regard to such matters as the gravity of, and the nature of the interests that is or may be an actual conflict or potential conflict;

give all due consideration, where appropriate, to action other than termination of the Contract, including (without being limited to):

requiring the Supplier to procure the termination of the interest or activity that is or may be an actual conflict or potential conflict (including, but not limited to, terminating any relevant Subcontractor or procuring the dismissal of any relevant employee);

requiring the Supplier to put in place appropriate and reasonable procedures (including, but not limited to, ethical walls) for the purposes of managing the interest or activity that is or may be an actual conflict or potential conflict.

Early WARNINGS

General

The Supplier and/or the Buyer shall issue a notice (an “Early Warning”) notifying the other as soon as either becomes aware of any matter which could impact upon the time, cost or quality (including quality of works, services and general performance) of providing the Contract requirement.  This does not absolve either Party from its responsibilities in this Contract.

The Supplier and the Buyer shall comply with the process for Early Warnings set out in this Paragraph 11.  However, notification is not required where the matter is already being managed through the Change Management Process.

The Supplier shall make provision for dealing with Early Warnings that require urgent / prompt action outside the framework of pre-planned meetings.  Early Warnings will, in most instances, be dealt with at the regular pre-planned meetings at the Region or Sub-Area level that is most appropriate to each specific Early Warning.

The Supplier is required to manage the Early Warnings process on behalf of the Buyer and this shall include the maintenance of up to date records of Early Warnings.  The Supplier shall use the CAFM System as the tool for achieving this requirement.  All Early Warnings shall be recorded on the CAFM System by the Supplier.

Both Parties are required to inform the other at the earliest possible convenience after identifying an Early Warning matter.

The Supplier and the Buyer will discuss and aim to resolve all Early Warnings at the lowest possible levels of the business.  The Buyer and Supplier will work collaboratively together to mitigate and resolve Early Warning matters, issues and impacts.  Early Warnings that need to be escalated, should be escalated to the next appropriate level in the business in accordance with the Contract’s governance structure as per Paragraph 5.

Early Warnings originating from The SUPPLIER

In addition to, at the earliest opportunity, recording the Early Warning on the CAFM system, the Supplier shall, as soon as possible, notify by email the Buyer Representative most appropriate to that specific Early Warning.

In cases of doubt as to where the Early Warning should be directed, the Supplier shall discuss it with the Buyer, agree the solution and notify the Early Warning to the appropriate Buyer’s representative.

early warnings originating from the buyer

The Buyer will notify Early Warnings to the Supplier for recording on the CAFM System. The Supplier shall set up procedures to ensure that these are notified to the appropriate person within its management chain.

The Supplier shall appoint representatives authorised to receive Early Warnings.

early warning records

The Supplier shall keep records of all Early Warnings on a register of Early Warnings and carry out all Early Warning administrative tasks, as described below, on behalf of the Buyer using the CAFM System.

The records of all Early Warnings issued under the Contract shall include:

Unique identifier (Early Warning reference number)

Name and position of originator including dates on which the Early Warning was identified and issued

Relevant details surrounding the Early Warning such as for example background, circumstances, cause, geographical impact, contractual impact, estimated (or actual if known) financial impact, the timeframe in which the possible impact might occur

Dates of any meetings or discussions held to discuss that Early Warning

The name of the person currently holding the action relating to the Early Warning.

The options considered for mitigation of the Early Warning impact and action taken

Risk Registers that were updated in connection with the Early Warning and

Any other information deemed necessary by the Buyer for effective management of Early Warnings.

The CAFM System shall be the sole repository of all records relating to Early Warnings. Any information not held on the CAFM System will not be accepted as valid unless the Buyer expressly agrees to accept it as being valid.  The Supplier shall ensure that the records shall be held in a format that allows interrogation and data mining to allow for the records to be collated into various reports.

Only the Buyer can provide the authority for an Early Warning to be closed or provide the verification that an Early Warning is completed and consequently can be closed.  Once all actions or mitigation relating to an Early Warning are complete, the records have been updated and the Buyer has instructed that the Early Warning is closed, the Supplier will archive the Early Warning record but ensure that archived records are still accessible to the Buyer.  An index of all archived Early Warnings shall be available on the CAFM System to facilitate the recovery and review of such data.

RECOMPENSE REQUESTS

  - A request for recompense (“Recompense Request”) can be made by either Party to the other if an event or circumstance occurs during the course of the Contract which gives rise to that Party incurring an additional cost that is not already compensated for under the Contract and for which both Parties agree it should be remunerated (a  “Recompense Event”).

12.2  If a Recompense Event occurs and the relevant Party wishes to seek compensation, it shall follow the process set out in this Paragraph 12.

12.3    The Recompense Request Process shall not be used as an alternative to the Variation Procedure or Change Management Process.

12.4    If a Recompense Event occurs and the relevant Party wishes to seek relief, it shall submit to the other a Recompense Request and must do so as soon as possible after the costs that it is seeking to reclaim have been incurred. If the relevant Party seeking relief does not issue a Recompense Request within eight weeks of becoming aware of the Recompense Event, it is not entitled to issue a Recompense Request.

12.5  	The Recompense Request shall include, as a minimum, the information set out in Paragraph 12.8.

12.6    The Buyer and the Supplier shall each, if it becomes aware of something that could lead to a possible Recompense Request, in every case follow the Early Warning process (Paragraph 11) and mitigate its costs. If the Party making the Recompense Request does not follow the Early Warning process and give an Early Warning of a Recompense Event and mitigate its costs, the Recompense Event shall be assessed as if an Early Warning had been given and the receiving party can request that an alternative quote is provided for settling the Recompense Request based on the costs that should have been reasonably incurred, if these are less than the costs that were incurred.

12.7   The Parties will agree jointly if a Recompense Request is valid and (as a second stage in the process) will agree jointly how much money is to be paid. Grounds for deeming the Recompense Request to be invalid may include but are not limited to the following:

12.7.1  it arose by reason of any act, omission, breach or default by the originating party, or any party related to the originator, for example (but not limited to) not following their quality management system or other contractual obligations or processes;

12.7.2  the Party seeking relief does not demonstrate to the other Party’s reasonable satisfaction that the Recompense Event has occurred or that it has occurred as detailed in the Recompense Request.  As an illustration of what could be provided to evidence facts, evidence could include emails, witness testimonials, records or logs;

12.7.3  the Party seeking relief does not demonstrate to the other Party’s reasonable satisfaction that the event that gave rise to the Recompense Request caused the Party to incur additional quantifiable costs that have actually been incurred and that can be evidenced.  As an illustration of what could be provided to evidence costs, evidence could include: third-party invoices, or receipts for purchases that would not otherwise have been necessary;

12.7.4    the effects of the Recompense Event and the additional costs sought by the Party making the Recompense Request have not been avoided or duly mitigated by the originating party;

12.7.5    the costs have been incurred due to a Deliverable, Core Service, risk, Inclusive Repair Threshold, Billable Works, Variation and/or Change that is already provided for under the Contract; and/or

12.7.6    the Recompense Request is made later than eight (8) weeks after such costs were incurred or after the end of the Contract Period.

12.8    The Supplier shall manage and administer the Recompense Request Process through the CAFM System, recording on the CAFM System, as a minimum:

12.8.1   unique Recompense Request reference number;

12.8.2   name and position of originator including date issued;

12.8.3   details relevant to the Recompense Request, including relevant dates and circumstances, names of persons involved, Establishment or location details, Affected Property details, evidence that the Recompense Event has occurred and that it could not have been avoided;

12.8.4     details of any Early Warnings relevant to the request and any mitigation or other action taken;

12.8.5  a Firm Price, priced in accordance with the costs, reasonably and properly incurred and having already discounted any disallowable costs; and

12.8.6    any other information deemed necessary by either Party for effective management of the Recompense Request.

12.9   The Supplier shall report unresolved Recompense Requests as outlined in Annex A. The data reported to the CAFM System shall have the capability to produce a variety of other Recompense Request-related reports as may be specified by the Buyer from time to time.

- VARIATION PROCEDURE

- The terms set out in this paragraph are to be read in conjunction with Clause 24 of the Core Terms.  If and to the extent that there is a conflict between this Paragraph 13 and Clause 24 of the Core Terms, this paragraph shall take precedence.

The Variation Procedure may be used for:

changes to the Order Form or a Call-Off Contract; or

the recording and agreement of the annual programme of Billable Works.

The Buyer shall be entitled to initiate a Variation at any time by an instruction.

Either Party shall be entitled to request a Variation.

A Variation shall only be effective when a completed Variation Form, Joint Schedule 2 (The Variation Proposal) has been agreed and signed by both Parties and a DEFFORM 10B (Contract Amendment Authorisation) has been completed, following which the Variation shall take effect.

Where the scale of change may make it necessary, the Supplier shall either confirm the existing Parent Company Guarantee is relevant or provide a revised Parent Company Guarantee.

The Supplier acknowledges that where a Variation meets the criteria set out in sub-sections (a) to (c) of s.14(5) of the Defence Reform Act 2014 (the “DFA”), as interpreted in accordance with the Single Source Contract Regulations 2014 (the “SSC Regulations”), the Buyer is entitled to request that following the Variation this Contract is to be a “qualifying defence contract” for the purposes of the DFA and that the terms of the DFA and the SSC Regulations apply accordingly.

change management PROCESS

The process set out in this Paragraph 14 (the “Change Management Process”) shall be used to identify, impact assess, manage and control the following changes (known as the “Changes”):

changes to ways of working and requirements that are not embodied in the Contract.  Examples of this might include but not be limited to the following:

changes to agreed Work Orders;

major changes to the Buyer’s policy documents;

changes of Key Personnel, Key Subcontractors; or

other material changes that the Buyer or Supplier wish to record,

- provided in each case that they may be considered as material to the scope of, quality of, cost of, or risk to the Deliverables; and

the following changes to the portfolio of Level 1 and Level 2 Assets which make necessary a change in the provision of the Deliverables:

change of use;

new buildings or the removal of buildings or sites from the portfolio.

Unless expressly agreed by the Buyer in exceptional circumstances, the Change Management Process shall not be used to record new Work Orders, Billable Works and the operation of Credits under the Performance Management Mechanism.

The Supplier shall use a configuration control system to record and control Changes.  The configuration control system shall be compatible with the Quality Management System or as agreed with the Buyer prior to the In-Service Date.

The Supplier shall record all Changes in the CAFM System, which shall be accessible to the Buyer for undertaking its role in the approval process for such Changes.

The CAFM System shall allow the amendment and resubmission of documents that have been rejected and returned to the Supplier.

Extensions and refurbishments to Level 2 Assets shall not be considered under this Change Management Process unless the square meter changes, or accumulation of changes over time, exceed 20% of the original scale of work associated with the Asset.

Changes to grounds maintenance at an Establishment shall not be considered under this Change Management Process unless the square meter changes, or accumulation of changes over time, is +/-20% of the original scale of work associated with the grounds maintenance.

- Change Requests

If the Buyer requires a Change, it shall provide a Notice ("Buyer Notice of Change") to the Supplier.  The Buyer Notice of Change shall set out the Change required in sufficient detail to enable the Supplier to conduct an Impact Assessment.

As soon as practicable, and in any event within fifteen (15) Business Days (or such other period as the Parties may agree) after having received the Buyer Notice of Change, the Supplier shall deliver to the Buyer a proposal which shall meet the requirements set out in Paragraph 13.10 (a “Change Proposal”).

The Change Proposal shall include:

the details of the impact or effect of the change to the Supplier’s obligations and costs under the Contract;

the programme for implementing the Change;

whether, in the Supplier’s view, this may require a Variation; and

such other information as the Buyer may reasonably require.

If there is a price impact of any Change:

wherever possible, this shall be calculated based on the rates and prices in Call-Off Schedule 5 (Call-Off Pricing), Annex A (Rates and Prices), or

Ascertained Costs if there are no applicable rates and prices in Call-Off Schedule 5 (Call-Off Pricing), Annex A (Rates and Prices), or

for existing Billable Works, the quotes, or prices set out in the Work Order; and

the price impact shall include, without double recovery, only such charges that are fairly and properly attributable to the Change.

As soon as reasonably practicable after the Buyer receives a Change Proposal, the Buyer shall:

evaluate the Change Proposal;

where necessary, discuss with the Supplier any issues arising;

following such discussions the Buyer may modify the Buyer Notice of Change; and

the Supplier shall as soon as practicable, and in any event not more than ten (10) Business Days (or such other period as the Parties may agree) after receipt of such modification, submit an amended Change Proposal.

As soon as practicable after the Buyer has evaluated the Change Proposal (amended as necessary) the Buyer shall:

indicate its acceptance of the Change Proposal by issuing a Change Proposal acceptance letter signed by an empowered representative of the Buyer; or

serve a Notice on the Supplier rejecting the Change Proposal and withdrawing (where issued) the Buyer Notice of Change; or

where an amended Change Proposal cannot be agreed, the Buyer may if it chooses to proceed and upon instructing or approving a Change, proceed to determine any price impact of the Change following Paragraph 14.12 and any adjustments to the time for provision of the Deliverables. If the Supplier disagrees with the determination made by the Buyer, it shall give notice to the Buyer to that effect within fourteen (14) days of receipt of such determination and either Party may refer the matter to the Dispute Resolution Procedure.  If the Supplier fails to give such notice it shall be deemed to have accepted the determination made by the Buyer.  Unless and until the Parties agree the effect of a Change or such effects are otherwise determined in accordance with the Dispute Resolution Procedure then the Buyer shall, if it wishes the Supplier to proceed with the Change, pay the Supplier in accordance with the amended Change Proposal.

The Buyer shall not be liable to the Supplier for any additional work undertaken or expense incurred (including but not limited to the cost of preparing the Change Proposal) unless a Change Proposal has been accepted in accordance with this Paragraph 14.

If the Supplier wishes to propose a Change, it shall provide a Change Proposal to the Buyer, and follow the same process as outlined above.

supplier interfaces

The Buyer has a number of other suppliers who provide services that have interfaces and dependencies with this Contract (“Related Suppliers”).  The Supplier shall collaborate with these Related Suppliers in accordance with the requirements set out in Call-Off Schedule 24 (Collaboration).

The Supplier shall produce and keep an engagement matrix up to date throughout the Term of the Contract. This shall set out the key points of contact for the Supplier’s organisation and their counterparts in Related Suppliers.

The Supplier shall make available a copy of the engagement matrix as requested by the Buyer.

The Buyer will assist the Supplier in the identification of these interfaces.

CUSTOMER FEEDBACK – Compliments and complaints

The terms set out in this paragraph are to be read in conjunction with Framework Schedule 1 (Specification), Paragraph A9.

Customer feedback provides a useful pointer to overall performance and conduct of the Supplier and the successful achievement of the Deliverables to support the Performance Management Mechanism set out in Call-Off Schedule 14 (Performance Management). The Supplier shall:

provide a mechanism for the collection and recording of feedback – both compliments and complaints;

use feedback as part of the evidence to support contract management processes – including the Supplier NP process, satisfaction surveys, and the Performance Management Mechanism as defined in Call-Off Schedule 14 (Performance Management); and

summarise feedback and submit it as part of the customer feedback process.

ANNEX A.  LIST OF CONTRACT MANAGEMENT REPORTS

- A.1. 	The Supplier shall provide as a minimum requirement the following reports in the timeframe set out:

| FDIS Contract Management Reporting Requirements |  |  |
| --- | --- | --- |
| Report Name | Reporting Frequency | Reporting Requirement |
| RIDDOR Report | Monthly | The Supplier shall submit a monthly return for Accidents, Incidents, Dangerous Occurrences and Near Misses to the DIO Chief Environment Safety Officer (CESO), with a copy to the Buyers representative at the same time. |
| Report of Accident Investigation | Event | The Supplier shall ensure that where any accidents, incidents, dangerous occurrences or near misses have occurred in connection with the application of a recognised permit to work, they shall be investigated as soon as is practicable and a copy of the resulting report sent to the Buyers representative. |
| Report of Emergency Incident | Event | In the case of an emergency incident, a damage report shall always be produced by the Supplier and provided to the Buyers representative. The report shall include, but not limited to: An investigation in accordance with JSP 375. A record of the damage. Maximum Limit of Liability for the cost of the repair. An assessment of both the cause of the incident and any liability on the part of the Occupant. In the case of loss by fire, the appropriate fire service (MOD or otherwise) should be asked to prepare a report on the incident. The fire report will be carried out at the MOD’s cost |
| Report of unresolved Recompense Requests | When Requested | The Supplier shall report on unresolved Recompense Requests at the Buyer’s request. |
| Environmental Near Misses | Event | The Supplier shall ensure environmental incidents and near misses associated with the contract delivery are reported to the Head of Establishment and Buyers Representative. The Supplier shall work with the Buyers Representative to identify and implement remedial measures or changes to procedures. |
| Reporting of Accidental and Ozone Emissions | Annual | The Supplier shall ensure data is reported to the Buyers Representative annually on the quantities and accidental emissions of ozone depleting substances and fluorinated greenhouse gases in equipment for which it is responsible. |
| RD Annual Report | Annual | Produce an annual Regional Delivery report outlining performance against RD working group targets and RD action plans, including identifying ideas for the Buyer to invest in to improve RD performance as priorities for the following year. The annual RD report shall include, for each Establishment, recommendations on the most significant initiatives that could be implemented in order to improve energy, waste and water efficiency (complete with costs and payback in terms of financial and energy, waste and water savings). |
| Report of Finds | Event | The Supplier shall report the find of items such as but not limited to gold, silver objects, coins and archaeological material regardless of value to the Buyers representative in accordance with JSP 362 |
| Report for Excavation - Historic Environment | Event | When undertaking any archaeological excavation as part of any Planning or other condition, the Supplier or their supply chain shall produce a project design for both excavation and post-excavation work including the publication and archiving of a report. DIO Historic Environment advisers shall be consulted on quality, scope and cost of the excavation work |
| Energy Saving Report | Event | The Supplier shall monitor and report on the effectiveness of energy saving initiatives in progress, tracking cost, timescales, benefit realisation and identifying risks or issues, and works arising from monitoring. |
| Energy Legislative Reports | Annual | The Supplier shall ensure that the SFA is legislatively compliant on all energy matters. The Supplier shall assist Buyers Representative in reporting energy matters including, but not limited to the following subjects: - Carbon Reduction Commitment energy efficiency scheme (CRC). - EU Emission Trading System (EUETS). - Greening Government Commitment Targets. - MOD Annual energy report with monthly targets & data |
| Report of Anomalous Energy Consumption | Event | When an element of the MOD estate strays beyond an EMB predetermined energy profile, the EMB shall notify with appropriate detail, the Establishment energy representative regarding unexpected changes in energy use |
| Monthly Energy Report | Monthly | The EMB shall identify and quantify undue increases in energy consumption, any saving opportunities and provide monthly feedback to the CPOE in the following areas Performance monitoring and targeting of the Affected Property by individual building Asset. Monitoring and reporting on the effectiveness of energy saving initiatives, detailing progress, tracking costs, timescales and benefit realisation, identifying risks and issues. Base load demand analysis during “silent hours” operation is undertaken to identify and propose reductions and identify “energy drivers” to develop customised targets for monitoring and targeting based on peer, benchmark and detailed building data. |
| Energy Initial Survey | Timed | The EMB shall carry out, within 12 months of the In-Service Date, an initial survey covering all the principal Establishments - The output of this survey shall be in a report format identifying all issues which need to be addressed in order to adopt a single approach to data gathering. The report shall include a total AMR solution and alternative solutions with the viability and benefits of each |
| Energy Annual Survey | Annually | The Supplier shall carry out annual surveys that identify new initiatives and spend to save opportunities |
| QMS AFI Report | Annually | Provide management reports to the Buyers Representative on the performance of the QMS and identify the need for improvement. |
| Quality Audit Programme and Audit Reports | Quarterly | The Supplier shall provide its quality audit programme(s). The programme shall show registration body surveillance visits, HQ, independent and local audits. Results of the audits shall be made available to the Buyers Representative within four weeks of completion of the audit. All elements of the QP shall be audited at least annually. The Supplier shall submit to the Buyers Representative a quarterly audit programme one month in advance of the quarter. The Buyers Representative may choose to attend as an observer, any of the audits (including opening and closing meetings) listed in the programme. |
| Report of QMS Audit | Timed | The results of all audits (audit reports and non-conformities) shall be issued to the Buyers Representative within 4 weeks of the audit for inclusion, as required, on the IS as described in the Supplier Non-Performance. |
| Contract Management Review Mtg Minutes | Timed | Copies of the minutes of the Contract Management review meeting and the corporate management review meeting shall be issued to the Buyers Representative within two weeks of the meeting. |
| Performance Reports | Monthly | The Supplier shall provide, on a monthly basis, corporate management information reports for the Buyer, Contract performance reports for the Buyers and local performance reports for the Buyers to demonstrate service delivery. The reports for the Buyer shall be produced and issued five working days before the scheduled monthly progress meeting. |
| Local Progress Meeting Minutes | Timed | The Supplier shall produce and distribute the agreed minutes of the progress meetings in the specified format within five working days. |
| Buyers Representative Monthly Contract Meeting Minutes | Timed | The Supplier shall produce and distribute the agreed minutes of the progress meetings in the specified format within five working days. |
| Performance Reports | Quarterly | The Supplier shall record and make available Performance Management information in line with Call-Off Schedule 14-part B requirements for monitoring service delivery and providing assurance to the Buyers that the performance indicators are being met. This includes provision of reports for discussion at periodic progress meetings. The Supplier shall provide reports as set out in this Schedule. The reports for the Buyers shall be produced and issued [10] working days before the scheduled monthly progress meeting. (Note - the format for Performance Reports, and the Dashboard, are to be agreed) |
| Statutory and Mandatory Compliance Statement | Monthly | The Supplier shall provide a monthly statement confirming successful completion of the programme of statutory and mandatory test and inspections, signed off by the Supplier thereby assuring compliance across the estate for the previous month, with an exception report (if applicable) stating how the situation will be / has been rectified. |
| Statutory and Mandatory Exception Report | Monthly | The exception report shall contain a list of Level 2 Assets, where the Level 2 Asset, or its component parts, that failed statutory or mandatory tests and inspections complete with details and timeframes for costed remedial action for repairs both below and above the IRT. The list shall also include the date reported to the Buyers, plus the date that the Level 2 Asset, or its component parts, was taken out of service (if applicable). The list shall be cumulative, month-on-month, to give a true representation of any failure or defect and include the date of when an Asset, or its component parts, is restored to full working condition and brought back into service. The report shall also include any mitigating action taken. |
| Statutory and Mandatory Repairs Statements | Monthly | The Supplier shall provide a monthly statement confirming successful completion of repairs resulting from failures identified during statutory and mandatory test and inspections with an exception report (if applicable) stating how the situation will be / has been rectified. |
| Establishment Specific Task Schedule | Request | The Service Register shall contain a summary of the services required by Statutory and Mandatory Preventative Maintenance tasks described. The Establishment Specific Task Schedule comprises a twelve-month view of the individual tasks by Establishment. |
| Air Operating Surfaces Inspection Report | Monthly | The Supplier shall carry out all roles and responsibilities in accordance with the mandatory requirements in Practitioner Guide PG 06/11 - Inspections of Airfield Pavements in relation to all Air Operating Surfaces in the Affected Property. All costs involved in undertaking the monthly inspection, Pavement Classification Index (PCI) update and report and annual report as detailed in the PG are included within the scope of the contract and shall not be subject to the limitations of the IRT |
| Air Operating Surfaces Annual Report | Annual | The Supplier shall carry out all roles and responsibilities in accordance with the mandatory requirements in Practitioner Guide PG 06/11 - Inspections of Airfield Pavements in relation to all Air Operating Surfaces in the Affected Property. All costs involved in undertaking the monthly inspection, Pavement Classification Index (PCI) update and report and annual report as detailed in the PG are included within the scope of the contract and shall not be subject to the limitations of the IRT |
| Abnormal Weather | Annual | The Supplier shall record and report annually to the Buyer when reactive maintenance has been triggered by abnormal weather events, so the Buyer can monitor such events. Records shall include weather conditions, damage resulting and costs. |
| Report of Missed Appointment | Event | If the occupant does not attend the second appointment the task shall be closed, and the occupant advised in writing of the situation and asked to report the fault again. The Supplier shall provide a monthly report to the Buyer. Records regarding the abortive appointments shall be included in the IS. Abortive appointments shall not be included in the Reactive Maintenance compliance reports. |
| SFA Reactive Maintenance Report | Monthly | The Supplier shall record all relevant information relating to Reactive Maintenance on the IS and produce a monthly report for the Buyer, broken down by individual per SFA, housing estate, Housing Area, housing region, country and for the whole contract and be also broken down by time (month and year), including, but not limited to: The number, type of work / trade and value of responses. Reactive Maintenance compliance targets. Appointment data, including data on first time fix appointments, number of visits it takes to fix a fault and missed appointment information. Time relief information. Damage information. See also below |
| Response Maintenance Exception Report | Monthly | EXCEPTION REPORT - Repairs (restore functionality) for reactive maintenance tasks where the response category is Critical with a target completion date in the reporting period - report of those tasks not completed within contracted timelines, the reasons why, what action is required to complete and when will be complete / has been completed |
| Percentage of response maintenance works delivered to agreed service level repair timescales | Monthly | Number of repairs (permanent or temporary resolution) achieved within contractual timeframes for reactive maintenance tasks against total number of reactive maintenance tasks with a target completion date in the reporting period - to be detailed by each response category. To also show separately for each response category the restore functionality completion statistics and the permanent resolution statistics - statistic to be shown as both numbers of tasks and per centages achieved within contractual timeframes against total number of tasks |
| Emergency Exception Report | Monthly | The individual instances of reactive maintenance tasks where the response category is Emergency, detailing action taken to make safe. Exception report summarising tasks not achieved on time. A subsequent exception report in each following month till all tasks complete. |
| Report on Wilful Estate Damage and Vandalism | Event | The Supplier will report all instances of Wilful Estate Damage or Vandalism and will provide to the Buyer ad-hoc reports on request. |
| Report of Playground Damage | Event | All children’s Play Areas as detailed on the drawings shall be given particular attention and inspected on a daily basis. The area shall be kept clear of all paper and debris of any kind, particular attention being given to items of a hazardous nature e.g. glass, dog faeces, chewing gum etc. All hardstanding areas shall be swept on a minimum of a weekly basis and all arisings removed off-site. All barked, wood chipped, or sand filled areas shall be maintained to a minimum depth of at least 300mm with approved material. Any damaged or broken equipment shall be reported immediately, in writing to the Service Manager. |
| Report of Tree Inspection | Annual | All trees are to be inspected annually and an Arboriculture Survey and report is to be undertaken once every 5 years, in accordance with BS 3998. All recommended health and safety works are to be carried out immediately. All works which are not health and safety related are to be carried out on each tree subject to the contracted funding limits. |
| Report of Storm Damage - Trees | Event | Storm Damage. Upon request, all trees in a specified area are to be inspected for storm damage presenting a Health and Safety risk to the public or users of the estate. Findings to be presented in a factual report with prioritised recommendations. Any emergency works to be notified to the Buyer immediately upon discovery. |
| Head of Establishment Annual Report | Annual | The Supplier shall provide an annual report to the HoE that includes works completed in year, statutory condition, Reactive Maintenance performance, changes to condition and use, per Establishment with a copy to the Buyer. |
| Performance Reports | Monthly / Quarterly | In order to ensure the intent of the contract is being fulfilled and that the customer is receiving the standard of service required, the Supplier shall gather data on satisfaction by obtaining feedback from the recipients of the service and report conclusions to the Buyer in the relevant monthly and quarterly progress report. |
| Customer Complaints and Compliments Report | Quarterly | The Supplier shall provide a quarterly report including the following as a minimum: number of complaints received by Establishment and Contract, historic analysis by category, discipline and type of service by Establishment and Contract, number and list of unresolved complaints by Establishment and Contract |
| Schedule of Energy Meters | Annual | As a result of the Energy Survey, the Supplier shall produce a schedule of all utilities meters including meter point reference, meter serial No’s, unit of measurement, correction & multiplication factors, and Defence Property Gazetteer (DPG) establishment & parcel code allowing the creation of a geo-referenced database of meters. |
| Energy Consumption Data – Reporting | Monthly | Energy data is to be held at a suitable granularity to allow effective energy management to take place and to also meet DIO’s energy reporting requirements. Whilst the detail of these reporting requirements may change, the need for industry partners to provide energy consumption information will remain. The current template used to collect this data is shown below. Data should be reported to DIO each month for fiscal meters in the following format via a Microsoft Excel template for loading into MOD’s Energy Management Information System: |
| Buyers Representative Report | Monthly | The Contactor shall provide a monthly report to the Buyer (BR) detailing the current condition and maintenance requirements of the estate for each Establishment. |
| Forward Additional Services Plan | When Requested | The Buyer requires Billable Works to be programmed on an annual basis, as per Call-Off Schedule 5, (Call-Off Pricing), Annex B (Billable Works). |
| Project Managers Report | Monthly | The Programming and Project Management (PPM) system is the Buyer’s application used to monitor the programming and delivery of projects, including milestone schedule and financial forecasting. The Supplier shall provide project plans and progress reports as requested by the Project Manager appointed by the Buyer for each project that is injected into the contract. There is no direct data exchange with PPM, although the pick lists in PPM rely on the data provided by the Supplier in the Estate Data file. Billable Works to include milestone reports. |
| FOO | Monthly | In-Year, the Supplier shall provide a monthly submission setting out the Forecast of Outturn (FOO), a forecast of the end of year position on an accruals-basis for both income and expenditure. At key forecast periods, (four within any single financial year) the Supplier shall provide a variance analysis against the budget allocated. |
| Sustainability Appraisal | Event | The Supplier shall undertake appropriate levels of Sustainability Appraisal for services and works in accordance with JSP 418, Chapter 14. These cover impacts on Air Quality, Travel, Energy, Noise, Water, Waste, Construction, Geology & Soils, Biodiversity, Heritage, Landscape and Communities. The Supplier shall record appraisals on the Sustainability and Environmental Appraisal Tools Information Database (SEATID) via the Buyers if it has no direct access. |
| Unsafe Condition Reporting | Monthly | The Supplier shall provide a Report of Unsafe Conditions identified or reported to the Supplier. [Intent is to enable identification of increasing or reducing unsafe conditions, allow trending of particular unsafe conditions, could also aid identification of sites where there is an increased maintenance and repair burden – influencing decisions to close/ re provide new assets or infrastructure before incidents occur] |

ANNEX A-1. REPORTS IN SUPPORT OF MCRT ACTIVITIES

- A.2. 	The Supplier shall provide as a minimum requirement the following reports as requested by the Buyer:

| Report Title | Content |
| --- | --- |
| Daily Range Summary | To provide a comprehensive schedule of what facilities have been allocated to which End Users |
| Establishment Accommodation by Bid Report | Shows, for each day, the Accommodation Requested; Capacity; Available and Assigned |
| Establishment Accommodation by Type Report | Shows, for each day, the rank and gender breakdown for each Establishment |
| Establishment Accommodation by Bid Number and Facility Report | Shows, for each day, the number of individuals allocated to each Facility on any one Establishment |
| Establishment Catering by Bid Report | Shows a forecast of the total numbers of meals requested for each day over a calendar period |
| Portable Sanitation Report (BI) | Shows what requests for portable sanitation facilities have been received |
| Facility Not Used by Bid Report | Shows those facilities that have been Allocated but where the End User did not take up the Allocation |
| Bookings Activity - Summary Report | Shows the summary details of bids of various types that have been submitted. |
| Bookings Activity - Bid Detail Report | Shows the details of facilities bid for in individual bids |
| Bookings Activity - BI Report | Provides the ability for bookings data to be subject to detailed analysis to suit individual needs |
| Usage - Accommodation Summary Report | Shows number of Bed Nights per month per Camp |
| Usage - Accommodation Detail Report | Shows number of Bed Nights Allocated v Used; also shows Foreign Forces usage |
| Usage - Accommodation BI Report | Bed Nights Comparative report, by Region |
| Usage - Fed Strength Summary Report | Shows number of Fed Strength Days per month per Camp |
| Usage - Fed Strength Detail Report | Shows no of meals provided per day per Bid |
| Usage - Catering Meal Type Report | Shows numbers of Meals provided by Meal Type |
| Usage - Catering BI Report | Catering Comparative report, by Region |
| Usage - Catering Meal Type BI Report | Meal Type Comparative Report, by Region |
| Accommodation Bed Nights Booked vs Actuals | For each Establishment shows the Actual Bed Nights v the Booked Bed Nights for each month of the Contract Year |
| Accommodation Bids Missing Actuals | Shows which bids having actuals data that is empty and needs populating. |
| Range Usage Report | Shows actual range usage figures on a per day basis for lanes used, number of trainees and rounds fired. |
| Training Area Range Safety Summary (TARSS) | Provides a summary of the DRS |
| Catering Bid Missing Actuals | Shows which bids having actuals data that is empty and needs populating. |
| Training Package Summary Report | Shows the ranges, training areas and training facilities allocated; total participants and military personnel training days associated with any one training package |
| Training Facility Usage Report | Shows the usage of each Training Facility allocated in each Bid |
| Weapons and Platforms Report | Shows the types of weapon systems and platforms used as part of any one training package |
| Platforms Detailed Report | Shows the numbers and types of vehicles or platforms used as part of any one training package |
| Camp Facility Usage Report | BI Version of the operational report available in BAMS Management for BI Users |
| Cancellations and Rejections Report | Shows all Cancellations and Rejections, with reasons given |
| Ration Accounting Report | Shows information on Rations usage |
| Waste Services Report | Show the requested Waste Services and reason for requesting from individual bid in a given period. |
| Days in Use Report | Shows, by month and quarter the number of days that each training facility has been allocated for use |
| Accommodation Wastage Report | Shows accommodation wastage by gender / age separation within an Allocation |

## ANNEX B.  Governance and Management Meetings

- B.1. 	The Supplier shall attend the following governance and management meetings, with a representative who has the authority, experience and competence to represent the Supplier as defined.

| FDIS Contract Management Meeting Requirements |  |  |
| --- | --- | --- |
| Meeting Name | Meeting Frequency | Meeting Overview (detailed Terms of Reference to be defined). To include, but not limited to; |
| Head of Establishment | Weekly | To review plan of the week and key weekly site activities |
| Site Infrastructure Monthly Meeting (SIMM) | Monthly | Review of operational level critical activities completed and inflight in addition to planned events which may affect delivery of services for a specific site or predefined localised group of sites over the following quarters. The underlying aim is to drive a collaborative and partnership approach between the DIO, its customer and the Service providers |
| FDIS Operational Management Meeting (OMM) | Monthly | Collaborative but more formal as issues and decisions should be made at this level. Performance managed via non-payment mechanisms, e.g. through corrective actions and rectification plans. |
| FDIS Monthly Contract Management Meeting | Monthly | To review all aspect of Contract and Performance Management, support issue escalation and timely support of resolution actions. To provide governance and review delivery performance management within each region. |
| Customer Quarterly Meeting | Quarterly | Review of Regional Contract Performance and Business Matters. An opportunity for the customer to raise matters of interest to them in a face to face format and receive direct responses from DIO. |
| FDIS Quarterly KPI Meeting | Quarterly | Review of Supplier performance against KPI’s in a service period. Supplier’s performance reviewed against the Performance Management balanced scorecard. |
| FDIS National Health Check & Innovation Forum | 6 monthly / Annually | Collaborative forum with constructive discussions. An opportunity to share of best practice and success. Regional problems (if appropriate) to be escalated to a national forum which can brainstorm ideas and provide innovative solutions |
| Asset Management Joint Working Group | Quarterly | Collaborative forum with constructive discussions across long term vision for Asset Management maturity in Defence. An opportunity to share of best practice, proposals for innovation specific to Asset Management and report Asset related data improvements, agreeing targets for future data quality/completeness and capture. |
| Contract Quality Management Review | Quarterly for 18-24 months then Annually | To ensure the management systems continue to be suitable, adequate and effective for the contract. |