- Technical Support – Work Order Specification

Title: RRR-076 Establishing regulatory expectations for the adoption of new materials and new technologies.

Background to the project The nuclear sector is entering a new era. Developments in new materials and new technologies are likely to appear, as they have previously but with the potential for more profound impacts on regulatory guidance which are built on more traditional, well understood and established nuclear technologies. In way of examples: - Graphene - Modular construction - Laser welding - Additive manufacture - Robotics and Artificial intelligence - Digital reactors In both cases where a duty holder may be considering the adoption of new materials or new technologies in to the nuclear sector, the existing approach taken by ONR may be governed by individual judgements and experience, not following an established systematic process. This research project is to establish new arrangements setting out a systematic regulatory process and approach for the review and consideration of new materials and new technologies adoption in to the nuclear sector. The output of the project will set about guidance to inspectors when considering the implications of adopting new materials and new technologies. The new arrangements will represent relevant good practice from all high hazard sectors when considering matters of relevance for the adoption of new materials and new technologies. Investigating new information which may undermine existing safety cases The research project outcomes will be used to ensure the knowledge of ONR’s specialists remains cutting edge where necessary, and we are aware of the current state of knowledge across the international nuclear and high hazard community.

SCOPE OF THE SERVICES REQUIRED ONR requires a supplier who can provide technical support to the ONR research project on regulatory expectations for the adoption of new materials and new technologies. The following requirements are included in the scope of the project to be carried out by the supplier: - Consider the implications and appropriateness of ONR Safety Assessment Principles (SAPs) for regulatory expectations for the adoption of new materials and new technologies. - Consider the implications and appropriateness of ONR Technical Assessment Guides (TAGs) and Technical Inspection guides (TIGs) for regulatory expectations for the adoption of new materials and new technologies. - Benchmarking with other high hazard industries good practice in the adoption of new materials and new technologies in preserving the reliability and performance of different classes and types of mechanical SSCs important to safety. The output will: - Be applicable to any material and any technology in any sector of the industry for mechanical engineering. - Set broad principles which will be considered, together with supporting guidance on the expectations of such considerations to guide assessment. - Be a good practice body of knowledge guide for the adoption of new materials and new technologies, written in a form similar to TAGs. The process to be undertaken in producing a new good practice guide body of knowledge for the adoption of new materials and new technologies, including assurance processes and gaining confidence by industry the objective has been achieved and the outputs are authoritative. The project scope will be achieved through a combination of approaches the agreed between the provider and ONR, including (but not limited to): - Review established and developing codes, standards and good practice guides in order to extract the most relevant new materials and new technologies considerations to enable consolidation in to a nuclear facility specific good practice guide; - Identify through review and analysis the most prevalent and consequential established challenges to materials likely to challenge the reliability and performance of different classes and types of mechanical SSCs important to safety; - Identify through review and analysis the established risks from and types of obsolescence and in doing so, the types of challenges to SSCs requiring mitigation for different classes and types of mechanical SSCs; - Taking the outputs from the above and translating it into a new good practice body of knowledge guide for the adoption of new materials and new technologies; - Through communication, engagement and promotion ensure industry awareness of the outputs in order to secure acceptance and prominence as a new good practice body of knowledge guide for the adoption of new materials and new technologies; The provider will identify the expected outcomes of the project, but the provider will determine as a project deliverable the detail leading to the expected outcomes. The identification of risks or uncertainties in determining the technical criteria against which to conduct this project will require active management. The provider shall ensure adequate engagements are undertaken to resolve such matters. Where not specified herein, the provider shall ensure any assumptions required to deliver any objectives are first confirmed with ONR. It shall be recognised that errors in assumption may negate all subsequent analysis and any rework shall be undertaken at the provider’s expense if not confirmed in advance. Project outcomes during the identification of ONR guidance on the adoption of new materials and new technologies considerations may identify knowledge gaps, unknowns or weaknesses in technical underpinning. Each may present new research needs ONR may wish to consider and should be identified by the provider if its progression will further knowledge and understanding the expectations for the adoption of new materials and new technologies. The project includes an incumbency on the supplier to make clear where such research opportunities may exist. ONR will consider the implications of further research opportunities but separately to this project. The Project is likely to include extracting reference data from many sources, many of which may be copyright© protected, subject to intellectual property protection or include material against a registered trademarks®. All such sources should be replicated with the permission of the originator and only reproduced with such permissions in place. Infringements will be the Infringements will be the responsibility of the project provider, not ONR. All charges and costs shall be included in the contract valuation and will be the responsibility of the provider. Production of a good practice body of knowledge guide for the adoption of new materials and new technologies is the outcome from the project. Its format will be subject to agreement given the expected output complexity and may take the format similar to ONR Technical Assessment Guides (TAG). The provider shall propose a format that maximises industry and regulatory usability, minimises the need for reader interpretation and prior knowledge. The provider shall consider the multi-discipline nature of the project in setting out individual expectations for each discipline.

OBJECTIVES Outline the approach to be taken: - Review of ONR SAPs to determine current guidance on the adoption of new materials and new technologies for different classes and types of mechanical SSCs; - Review of ONR TAGs & TIGs to determine current guidance on the adoption of new materials and new technologies for different classes and types of mechanical SSCs; - Outline the process to be undertaken in producing a new good practice guide for the adoption of new materials and new technologies, including assurance processes and gaining confidence by industry the objective has been achieved and the outputs are authoritative; - Identify adoption of new materials and new technologies relevant good practice for different classes and types of mechanical SSCs important to safety; - Identify minimum expectations against which ONR should determine new materials and new technologies considerations have been adequately undertaken; - Prepare draft ONR guidance in a form similar to TAGs on the adoption of new materials and new technologies; - Identify minimum expectations against which ONR should determine new materials and new technologies considerations have been adequately undertaken; - Identify guidance and information on the questions a duty holder should be expected to have considered and responded to when adopting new materials and new technologies; The project outcome may influence ONR’s basis of reference and understanding of adoption of new materials and new technologies practices, which may impact regulatory expectations on duty holders in addressing the risks posed by new materials and new technologies through establishing suitable predictive, monitoring and management activities relevant to the lifecycle, as well as deploying counter measures for the most prevalent and consequential challenges. The outcome in establishing a new management body of knowledge and influencing regulatory expectations may have nuclear safety improvement impacts for the decades that follow.

CONSTRAINTS The supplier shall declare any conflict of interest that arise in delivering this project from previous new materials and new technologies work undertaken for duty holders which were subject to technical assessment similar in nature to this project. One of the means used by ONR to select the TSC will be by evaluation of submitted CVs. It is envisaged this project shall require a coordinated team approach, with a project manager supported by suitably qualified and experienced representatives from multi-disciplinary who will each hold recognised industry qualifications to underpin their competence and authority to support this project. Individuals shall be able to demonstrate a comprehensive knowledge of reactor design/operation/decommissioning with sufficient relevant technical experience in new materials and new technologies along with safety case experience in analysing parameters that effect SSCs important to nuclear safety and security. Bidders for this TSC shall submit the CVs of the specialist’s personnel who shall be employed on the project together with the charge rate applicable to their involvement in this project. Nominated personnel whose CVs have been submitted at tender shall only be substituted by prior agreement with ONR. ONR considers the cohesion of a team approach to this project as a critical success factor, including high quality project management processes and procedures. The provider shall expect throughout each stage of the project to retain the team assigned to this project and that it shall remain in place throughout each stage, unless performance shortfalls preventing effective discharge of the project outcomes is evident. The instability of the team through re-assignment mid-stage may provide sufficient justification for ONR stage termination. The philosophy in approaching this project is best endeavours to avoid collecting sensitive information that leads to document security classification, with a view to retaining open source status. Separate Annex may be considered is classification above open source becomes necessary. But in delivering the project, it may become appropriate when information gathering or undertaking analysis sensitive nuclear information [confirmed with the Project Officer] is generated and the provider must recognise and respond to such risks. Appropriate IT and security vetting measures may be necessary, and if conceived must first be put in place, as previously communicated to TSCs included in ONRs contracting award. The projecting team may also be required to visit nuclear licensed sites. As such the project team must be able to enter such facilities and meet the security requirements set by duty holders for entry in order to deliver the project. The project provider shall be required to undertake technical audit at each stage independent to the project team to assure the technical basis of the project is robust and well founded. In addition, the project should be subject to independent oversight within the provider’s organisation to ensure objectives and outputs are achieved. Both technical audit and oversight outcomes shall be documented in each end of stage review report. During delivery of this project, the project team may uncover matters which require confidentiality considerations. It is incumbent on the project provider to raise such matters at the earliest opportunity in order to determine the nature of the issue and an adequate response. The material gathered during the course of this project shall be referenced and presented in the end of stage reports. The material will be considered open source and provided in an agreed format complete to ONR. Documents obtained from third parties that retain a security or commercial designation, will be handled in accordance with the requirements set by the owner.

CONTRACTING STRATEGY A cost breakdown shall be provided for completion of the project in sufficient detail to enable monitoring of progress and performance and linked to a payments schedule. The project provider shall include provision of a monthly report and update meetings on progress, linked to payments, delivery of milestones and programme performance. The content of the monthly report shall be agreed before commencement of contract. The provider shall clearly state cost assumption on duration and location of such engagements. The provider shall specify as part of the tender payment milestones, linked to programme delivery against objectives. Payments will be authorised by the Project Officer upon satisfactory completion of objectives and milestones. Early payments in advance of scope completion will not be permitted.

CONTRACT MANAGEMENT ONR will require to be kept updated about progress and delivery of the required work via monthly meetings either teleconference or face to face meetings. This will include a contract start-up meeting at ONR’s offices at Bootle. Subsequent progress meetings should be arranged with the ONR Project Officer and can be held at any of ONR’s offices in Bootle, Cheltenham or London, or the contractor’s premises by mutual agreement. The provider shall provide details on the assumption for duration and location with the tender return.

TECHNICAL RESPONSE

Response The tenderer will provide with their submission: - Details of their approach in undertaking this project; - A description of how they will deliver the work and the resources they will use, including a programme schedule indicating the duration of each stage; - The charging rates and invoicing and payment schedule and arrangements throughout the contract, including the means by which progress can be tracked against payments; - SQEP details of all staff who will be assigned to the project, undertaking work and arrangements for confirming before stage progression approval is granted by ONR of any changes in personnel intended to be undertaken; - Arrangements for managing delivery of the work through engagements and dealing with disputes (including details of who will act as the liaison point between the provider and ONR); - Evidence of an established track record or undertaking similar work for other customers, supported by 2 case studies; - Any other requirements specified through the ONR procurement officer; - Details of planned engagement with ONR and duty holder/expert groups in order to ensure credibility of project outcomes is achieved, along with reporting requirements that ONR may have set out in the scope; - If the provider anticipates utilising computational modelling techniques in support of the analyses stage, the means by which such data will be transferred to ONR; - Proposed routine report formats, and an indication of the good practice body of knowledge output format; The credibility of the outcomes of each stages of this project will be important in ensuring the outcomes are valued and recognised as representing relevant good practice. The provider shall set out how they plan to achieve recognition and credibility for the outcomes at each stage, over and above those matters set out in the scope.

ONR recognises the potential difficulty in securing permission to replicate information along with establishing potential costs to support tenders. The provider will determine the optimum value for ONR in order to attain the intelligence for the purposes of the report whilst minimising the cost liability with third parties. Demonstrable evidence in achieving this goal will be necessary, before ONR will consider additional post contract award funding requests.