ANNEX B TO

SCHEDULE 1 TO

700002428

# PROJECT HANNIBAL

AUTHORITY DEPENDENCIES

## Content

| Paragraph | Title |
| --- | --- |
| 1 | Dependencies |
| 2 | Specific Obligations |
| 3 | Table of Authority Dependencies |

## Dependencies

  - The dependencies of the Authority set out in this Annex B to Schedule 1 (Authority Dependencies) shall constitute the ‘Authority Dependencies’ under this Contract.

  - The dependencies specified within this Annex shall be provided to the Contractor free of charge, unless otherwise agreed between the Parties.

## Specific Obligations

  - The Authority shall be responsible for performing or procuring the Authority Dependencies included in this annex by the stated Dependency Start Date.

  - [The Parties shall use the pre-agreed, impact on service delivery and the commercial consequence, as the basis for negotiation on the level of relief from performance as a result of the Authority’s failure to perform.]

  - Each Authority Dependency have been categorised in importance and are indicated as either 1, 2 or 3 (1 being the highest priority).

3.	Table of Authority Dependencies

| Serial | Dependency Title | Requirement or Activity | Start Date | End Date | Authority Owner | Constraint | Priority |
| --- | --- | --- | --- | --- | --- | --- | --- |
| - 1 | Equipment | The Authority will only supply equipment to the Service Provider (SP) that is unique to the military or not commercially available. | Contract Award | Termination / Expiry | Designated Officer | Equipment will be issued and accounted for in accordance with DEFCON 611 and DEFCON 694 (Schedule 3 to 700002428 refers) | 1 |
| - 2 | Vehicles | The Authority will only supply essential military vehicles that are not commercially available, or white fleet in the event of an exercise being relocated due to Network issues, subject to the SP being compliant with MoD vehicle and licensing regulations (JSP 800) and to have made suitable provision for any Insurance requirements (e.g. compliance with Leaflet 55). | Contract Award | Termination / Expiry | Designated Officer | Vehicles will be issued and accounted for in accordance with DEFCON 611 and DEFCON 694 (Schedule 3 to 700002428 refers) | 1 |
| - 3 | Accommodation | See Annex E to Schedule 3 | Contract Award | Termination / Expiry | Designated Officer | Only applies when Authority have responsibility for accommodation | 2 |
| - 4 | Feeding | See Annex F to Schedule 3 | Contract Award | Termination / Expiry | Designated Officer | Only applies when Authority have responsibility for feeding. | 2 |