ANNEX C TO

SCHEDULE 1 TO

700002428

DELIVERABLE MANAGEMENT PLANS

All plans should be delivered in draft form at the Tender submission stage and finalised at appropriate stages where indicated below.  Each plan should detail how often they will be reviewed and by whom.

1.	Transition Plan – Detail of the activities required to move from Contract Award (CA) to Full Operating Capability (to include but not limited to the following)  (Final version to be supplied within 5 working days after CA)

- Planning meetings

- Training e.g. Induction, MOD IS system, Tactics Training Course, driving etc.

- Mobilisation strategy

- Personnel Readiness/provision/SQEP

- Key milestones to be achieved (with dates)

- Vetting and Clearances Register

2.	Quality Management Plan. (Final version to be issued NLT 1 month after CA and reviewed on an Annual basis)

3.	Risk Management Plan (Final version to be issued NLT 1 month after CA and reviewed on an Annual basis)

4.         Risk and Issues Register (Final version to be issued NLT 1 month after CA and reviewed on a monthly basis)

5.         Health and Safety Policy (Final version to be issued NLT 1 month after CA and reviewed on an Annual basis)

6.         Security Plan (Final version to be issued NLT 1 month after CA and reviewed on an Annual basis)

7.         Business Continuity Plan (Final version to be issued NLT 1 month after CA and reviewed on an Annual basis)

8.         Exit Plan (Final version to be issued NLT 18 months prior to agreed exit date)

To Note:

All plans should be in MS Word format, available electronically and accessible to the Authority, as requested.