ANNEX H TO

SCHEDULE 3 TO

700002428

IMPLEMENTATION PERIOD AUTHORITY ASSUMPTIONS

The period between Contract Start Date and Full Operating Capability (FOC) will be known as the Implementation Period.  

The Milestones will be declared as follows:

INITIAL OPERATING CAPABILITY (IOC)

The Contractor shall establish the following requirements by IOC, as outlined:

- Manning

-  Exercise Control (EXCON) and Opposing Forces (OPFOR) full time staff established; shadow   
     EXCON for exercises (e.g. RHINO CHARGE/STAFF 20)

-  Contractor Management Team (CMT)/Single Point of Contact (SPOC) embedded in Land 
     Warfare Centre (LWC) (e.g. 1 x full time Manager to manage transition planning to FOC)

-  Technical writers and Planners available to begin writing Operational Staff Work (OSW) in

advance of exercises.

- Equipment

-  Information systems (IS) access (ModNET) – Authority lead

- Training

-  At least one familiarisation visit to an exercise (e.g Exercise GRIFFIN STORM)

-  Understand and develop the support requirements to exercises (e.g. Exercise RHINO 
         CHARGE/STAFF 20)

-  Introduction briefs (Land Warfare Centre, Collective Training Group (CTG), Command, Staff and

Tactical Training Group (CSTTG))

-  Military real estate familiarisation visits (Collective Training Establishments (CTE’s))

-  Formations visited (1 Division, 3 Division, Force Troops Command (FTC))

-  Attendance at key planning events

-  Focused work started against 2020 Forecast of Events (FoE)

- Sustainment

-  Management processes in place

-  Warminster Garrison site access organised (e.g. security passes)

-  Battle Rhythm with Authority established

-  HANNIBAL Army Information Note (AIN) published – Authority lead

-  Command Post eXercise (CPX) stakeholders engaged

-  Key Performance Indicators (KPIs) not applied

NB. Elements of the requirements outlined above may be subject to change, therefore, the Authority reserve the right to increase, decrease or delete, as necessary.

FULL OPERATING CAPABILITY (FOC)

The Contractor shall establish the following requirements by FOC, as outlined:

- Manning

-  EXCON and OPFOR full time staff established

-  Threat Tactics Course (TTC) staff established

-  Part time support elements identified and booked

-  Suitably Qualified and Experienced Personnel (SQEP) demonstrated

- Equipment

-  Information systems (IS) in place (MODNet) – authority lead

-  Equipment requirements against 2020 Forecast of Events (FoE) identified and booked (as

required)

- Training

-  HANNIBAL fully embedded in training event planning (e.g. 3 Commando Brigade Command and 
          Staff Training (3Cdo X CAST), SPECULAR 20)

-  TTC scheduled

-  Part time support elements training needs identified and scheduled

-  Lead on all CPX design and planning requirements with key milestones articulated to the 
          Authority

- Sustainment

-  All administrative support requirements identified

-  Battle Rhythm with Authority embedded

-  Command Post eXercise (CPX) stakeholder relationship developed

-  Army Information Note (AIN) published for TTC scheduling – Authority lead (Contract support)

-  All contract terms and KPIs apply

NB. Elements of the requirements outlined above may be subject to change, therefore, the Authority reserve the right to increase, decrease or delete, as necessary.