DPS Schedule 6 (Order Form Template and Order

Schedules)

Order Form for DIFD Development Team D - Data Improvement

| ORDER REFERENCE: | 709190453 |
| --- | --- |
| THE BUYER: | Strategic Command (Defence Digital) - Ministry of Defence |
| BUYER ADDRESS | Defence Digital, Building 405, Spur F1, MoD Corsham, Westwells Road, Corsham, SN13 9NR |
| THE SUPPLIER: | Mastek (UK) Limited |
| SUPPLIER ADDRESS: | 100 Brook Drive, Green Park, Reading, Berkshire, RG2 6UJ |
| REGISTRATION NUMBER: | 2731277 |
| DUNS NUMBER: | 345841647 |

DPS SUPPLIER REGISTRATION SERVICE ID:  DPS209987

APPLICABLE DPS CONTRACT

This Order Form is for the provision of the Deliverables and dated 05/06/2025.

It’s issued under the DPS Contract with the reference number RM3764iii for the provision of Cyber Security Services.

DPS FILTER CATEGORY(IES):

Not Applicable

ORDER INCORPORATED TERMS

The following documents are incorporated into this Order Contract. Where numbers are missing, we are not using those schedules. If the documents conflict, the following order of precedence applies:

- This Order Form including the Order Special Terms and Order Special Schedules.

- Joint Schedule 1 (Definitions and Interpretation) RM3764iii

- The following Schedules in equal order of precedence:

  - Joint Schedules for RM3764iii

    - Joint Schedule 2 (Variation Form)

    - Joint Schedule 3 (Insurance Requirements)

    - Joint Schedule 4 (Commercially Sensitive Information)

    - Joint Schedule 6 (Key Subcontractors)

    - Joint Schedule 7 (Financial Difficulties)

    - Joint Schedule 8 (Guarantee)

    - Joint Schedule 10 (Rectification Plan)

    - Joint Schedule 11 (Processing Data)

  - Order Schedules for RM3764iii

    - Order Schedule 1 (Transparency Reports)

    - Order Schedule 2 (Staff Transfer)

    - Order Schedule 4 (Order Tender)

    - Order Schedule 5 (Pricing Details)

    - Order Schedule 7 (Key Supplier Staff)

    - Order Schedule 8 (Business Continuity and Disaster Recovery)

    - Order Schedule 9 (Security)

    - Order Schedule 10 (Exit Management)

    - Order Schedule 13 (Implementation Plan and Testing)

    - Order Schedule 14 (Service Levels)

    - Order Schedule 15 (Order Contract Management)

    - Order Schedule 17 (MOD Terms)

    - Order Schedule 18 (Background Checks)

    - Order Schedule 20 (Order Specification)

    - Order Schedule 22 (Secret Matters)

- CCS Core Terms (DPS version)

- Joint Schedule 5 (Corporate Social Responsibility) RM3764iii

- Annexes A & B to Order Schedule 6

- Order Schedule 4 (Order Tender) as long as any parts of the Order Tender that offer a better commercial position for the Buyer (as decided by the Buyer) take precedence over the documents above.

No other Supplier terms are part of the Order Contract. That includes any terms written on the back of, added to this Order Form, or presented at the time of delivery.

ORDER SPECIAL TERMS

The following Special Terms are incorporated into this Order Contract:

Special Term 1. Primary Quality Assurance Standard Requirements – No specific Quality Management System requirements are defined. This does not relieve the Supplier of providing conforming products under this contract. Certificate of Conformity shall be provided in accordance with DEFCON 627.

Special Term 2. Quality Plans – No Deliverable Quality Plan is required, reference DEFCON 602B Edn. 12/06.

Special Term 3. Concessions – Concessions shall be managed in accordance with Def Stan. 05-061 Part 1, Issue 7 – Quality Assurance Procedural Requirements – Concessions.

Special Term 4. Contractor Working Parties – Any contractor working parties shall be provided in accordance with Def Stan. 05-061 Part 4, Issue 4 – Quality Assurance Procedural Requirements – Contractor Working Parties.

Special Term 5. Security - The Supplier confirms that at least one (1) of the Supplier Staff working on Buyer Sites and on Buyer Systems and Deliverables shall hold a valid DV Security Clearance at the start of this contract.

Special Term 6. Working Arrangements - A hybrid arrangement will be in place consisting of both onsite and remote working. Supplier staff will be expected to attend meetings within standard office hours. Supplier staff will be expected to attend site as and when required, dependent on business need. The Supplier shall be given notice of attendance on site, at the Buyers Offices.

Special Term 7. IR35 Assessment – The IR35 status for this contract is to be determined.

Special Term 8. Security Aspects Letter – The Supplier has confirmed compliance with the Security Aspects Letter for this Contract.

Special Term 9: Cyber Security – In compliance with DEFCON 658, the Supplier confirms that a Supplier Assurance Questionnaire has been undertaken and deemed to be “Met”. The Risk Profile for this contract has been assessed as “High”. The Risk Assessment Reference is: RAR-148764130.

Special Term 10: Maximum Liability – For the purposes of determining the Supplier’s Limitation of Liability under Clause 11.2 of the Core Terms of this Framework Order Form this Special Term 10 shall amend the Supplier’s Liability Maximum to £5,110,000.00 for the term of the contract.

ORDER START DATE: 30th June 2025

ORDER EXPIRY DATE: 31st December 2027

ORDER INITIAL PERIOD: Thirty (30) Months

ORDER OPTIONAL EXTENSION: Eight (8) Months

BREAK POINTS

The Authority reserves the right to invoke a contract break point on 31st March 2026, and 31st March 2027. These break points will come into effect unless notified otherwise by the Authority’s Commercial Representative no later than 30 calendar days before the break point date. The break points are linked to the Authority’s funding position; therefore, the Authority does not commit to any spend under this contract following the break points without formal instruction to the Supplier. The Authority will not be liable for any cost incurred by the Supplier following the break points unless formal instruction from the Authority’s Commercial representative has been received confirming that funding for the period following each break point has been approved.

DELIVERABLES

See details in Order Schedule 20 (Order Specification)

MAXIMUM LIABILITY

The limitation of liability for this Order Contract is stated in Clause 11.2 of the Core Terms as amended by the Order Form Special Term 10.

ORDER CHARGES

See details in Order Schedule 5 (Pricing Details)

REIMBURSABLE EXPENSES

All expenses for locations outside of Corsham must be pre-agreed between the Contractor supplier and Authority Project and Commercial Representative and must comply with the Authority’s Travel and Subsistence (T&S) Policy. For the avoidance of doubt meetings at Corsham will not be reimbursable.

PAYMENT METHOD

The MOD electronic purchasing system CP&F will be used.

BUYER’S INVOICE ADDRESS:

Sarah Mcrae

Digital Identity for Defence Delivery Manager

Sarah.Mcrae100@mod.gov.uk

MOD Corsham, 1st Floor Mustang, Corsham SN13 9NR

BUYER’S AUTHORISED REPRESENTATIVE

Menuka Gurung

UKStratCom DD-CM-SW-SCO-60

Menuka.Gurung119@mod.gov.uk

Floorplate F1, Building 405, MOD Corsham, Westwells Road, Corsham, SN13 9NR

BUYER’S ENVIRONMENTAL POLICY

Appended at APPENDIX 1 to this Schedule 6 Order Form

BUYER’S SECURITY POLICY

Appended at APPENDIX 2 to this Schedule 6 Order Form

SUPPLIER’S AUTHORISED REPRESENTATIVE

Ashish Julka

EVP, Secure Government Services

Ashish.Julka@mastek.com

100 Brook Drive, Green Park, Reading, Berkshire, RG2 6UJ

SUPPLIER’S CONTRACT MANAGER

James Meyjes

MOD Account Lead

James.meyjes@mastek.com

100 Brook Drive, Green Park, Reading, Berkshire, RG2 6UJ

PROGRESS REPORT FREQUENCY

| Report | Timeframe | Details | MOD Approval |
| --- | --- | --- | --- |
| Monthly Review Pack | Five (5) business Days prior to the Monthly Project Review | - Executive Summary - Latest Key Performance Indicators - Issues for Support - Issues for Escalation - Contract Changes - Risks, Assumptions, Issues, Dependences & Opportunities (RAIDO) - Forward plan - Feedback / continuous improvement - Action tracker – including action status to address shortfalls in KPI metrics | Core Delivery Manager and Programme Director |
| Monthly Review Minutes | Five (5) Business Days following the Monthly Project Review | - Minutes and Actions Tracker update including attendees | Core Delivery Manager |
| Learning from Experience (LfE) Report | Initially three (3) months from the Effective Date of Contract and then Annually and once following Contract Exit | - Project Successes - Project Failures - Failure Rectification Actions Taken - Preventative and Improvement Actions Taken | Core Delivery Manager and Programme Director |

PROGRESS MEETING FREQUENCY

| Meeting Title | Purpose | Frequency | Location | Supplier Role | MOD Lead |
| --- | --- | --- | --- | --- | --- |
| Monthly Project and Commercial Performance Review (Operational Board) | Overview of Monthly progress against Milestones and KPI’s and resolution of escalation issues | Monthly (with the first meeting taking place one (1) months from the Effective Date) | Corsham or via Teams (As confirmed by the Buyer) | Lead | Programme Director |
| Joint Monthly Joint Supplier Programme Review | Joint Supplier progress review against overarching programme Milestones and behavioural and cultural KPI evaluation | Monthly (with the first meeting taking place three (3) months from the Effective Date) | Corsham or via Teams (As confirmed by the Buyer) | Joint Lead with other programme Suppliers | Programme Director |
| Weekly Stand-ups | Update on programme performance, Milestones, KPI’s, and issues/ blockers | Weekly (with the first meeting taking place two (2) weeks from the Effective Date) | Corsham or via Teams (As confirmed by the Buyer) | Lead | Core Delivery Manager |

KEY STAFF

Supplier Key Staff

James Meyjes

MOD Account Lead

James.meyjes@mastek.com

100 Brook Drive, Green Park, Reading, Berkshire, RG2 6UJ

Buyer Key Staff

Programme Manager

Richard Curtis

Core Delivery Manager

richard.curtis116@mod.gov.uk

Second Floor, Mustang Building, MOD Corsham, Westwells Road, Corsham, SN13 9NR

Contract Manager

Menuka Gurung

UKStratCom DD-CM-SW-SCO-60

Menuka.Gurung119@modnet.r.mil.uk

Floorplate F1, Building 405, MOD Corsham, Westwells Road, Corsham, SN13 9NR

KEY SUBCONTRACTOR(S)

N/A

COMMERCIALLY SENSITIVE INFORMATION

Supplier’s Commercially Sensitive Information is set out in Joint Schedule 4

SERVICE CREDITS

Service Credits will accrue in accordance with Order Schedule 14 (Service Levels).

ADDITIONAL INSURANCES

In accordance with Joint Schedule 3 (Insurance Requirements).

GUARANTEE

N/A.

SOCIAL VALUE COMMITMENT

The Supplier agrees, in providing the Deliverables and performing its obligations under the Order Contract, that it will comply with the social value commitments in Order Schedule 4 (Order Tender).

CONTRACT SIGNATURES

| For and on behalf of the Supplier: |  | For and on behalf of the Buyer: |  |
| --- | --- | --- | --- |
| Signature: |  | Signature: |  |
| Name: | ASHISH JULKA | Name: | Menuka Gurung |
| Role: | EVP, Secure Government services | Role: | UKStratCom DD-CM-SW-SCO-60 |
| Date: | 17/06/2025 | Date: | 19/06/2025 |

APPENDIX 1 – BUYER’S ENVIRONMENTAL POLICY

The Buyers Environmental Policy shall be in accordance with the Appended Document “013-20190625-EMS Corsham Site June 2019-O”

APPENDIX 2 – SECURITY ASPECTS LETTER

The Security Aspects letter shall be in accordance with the Appended Document “009-ITT_SAL_DEVELOPMENT TEAM D”