OFFICIAL

The Provision of GPAAS Migration Beta

a

nd Migration Phases

Contract Reference:

CCIT23A41

-

1

| CHANGE CONTROL NOTICE (CCN) |  |  |  |
| --- | --- | --- | --- |
| Contract Title: | Contract for the Provision of The Provision of GPAAS Migration Beta and Migration Phases (The Contract) |  |  |
| Contract Reference: | CCIT23A41 | Contract Change Number: 1 | 1 |
| Date CCN issued: | 22nd November 2023 | Date Effective from: 27th November 23 | 1st December 2023 |
| Between: The Crown Commercial Service (The Buyer) and BetterGov (The Supplier) - The Contract is varied as follows: - The extension is needed to permit the migration of two additional services from GPaaS to AWS prior to the platform’s withdrawal from service which was not included within the core scope of the original contract. - The contract has been extended by four (4) months and will end on the 31st March 2024. - There is no increase in value and the Contract Value remains at £750,000.00 ex VAT - Words and expressions in this Change Control Notice shall have the meanings given to them in the Contract. - The Contract, including any previous Contract changes, authorised in writing by both Parties, shall remain effective and unaltered except as amended by this Change Control Notice. |  |  |  |
| Change authorised to proceed by: (Buyer’s representative): REDACTED TEXT under FOIA Section 40, Personal Information.. REDACTED TEXT under FOIA Section 40, Personal Information.; 17 Nov 23. Signature Print Name and Job Title Date |
| REDACTED TEXT under FOIA Section 40, Personal Information.; 22 November 23.. Authorised for and on behalf of the Supplier Signature Print Name and Job Title Date |
| REDACTED TEXT under FOIA Section 40, Personal Information. 6 Dec 23 REDACTED TEXT under FOIA Section 40, Personal Information. Authorised for and on behalf of the Buyer: Signature Print Name and Job Title Date |  |  |  |

OFFICIAL

Control Change Notice

22nd November 2023

© Crown copyright 2023

Page 1 of 1