Invitation to quote

2018 International Business Festival - Website

Introduction

Liverpool Vision is looking to commission the services of a suitable organisation to design, build and host the new website for the 2018 International Business Festival.

This ITQ covers the work which is described below.

About Us

The client is Liverpool Vision working on behalf of the Mayor of Liverpool.

Liverpool Vision is a company limited by guarantee, wholly owned by Liverpool City Council. Its business plan, activities and finances are overseen by a Board of Directors, chaired by the Mayor of Liverpool. Liverpool Vision’s purpose is to generate investment and jobs in the city via its Marketing and Investment functions. Liverpool is rapidly gaining a reputation as a capital of commerce alongside its established role as a Capital of Culture, as a result of Liverpool Vision’s successful delivery of the UK’s first International Festival for Business in 2014.

You can find out more about Liverpool Vision and the city of Liverpool at www.liverpoolvision.co.uk and www.itsliverpool.com

About the International Business Festival

The International Business Festival is the world’s biggest business Festival. Hosted every two years in its home city of Liverpool, the festival captures the dynamism and diversity of the global marketplace.

For three weeks, the Festival delivers a unique programme of inspirational keynotes, insightful panels and practical business advice sessions.

Each of the event’s nine core days will focus on a specific high-growth sector which will shape the economy of the future – from health and life sciences to the creative industries. The goal is to give businesses the space, support and expertise they need to make connections, do deals and realise their potential.

The Festival’s organisers are driven by a belief that, at its best, business is a force for good – propelling economic growth, providing opportunities for development and encouraging openness and cooperation.

Find out more at www.intenationalbusinessfestival.com / see attached brochure

Requirements

The service provider will plan, create, build and deliver a custom designed website for the 2018 festival. The successful tenderer will be a major events specialist, ideally business related with a proven track record delivery of websites for complex and multifaceted events. The highly flexible, scalable and easily adaptable system will provide the following components across all devices and browsers:

- Content Management System

- Search Engine Optimization

- High end design with offers flexibility

- Responsive design

- Data capture (and feed into our Campaign Monitor system)

- Exhibitor generated content

- Seminars and programming

- Networking pre-festival and matchmaking capabilities with a proven ability to expand the website for registered users

- Enabling of user profile self-activation for existing and new users

- Polling

- Social media sharing

- RSS feeds

- Proven track record of integration into third party systems for onsite registrations, ticketing and payments, floorplans and CRM databases

- Ongoing support and maintenance options (stated hourly)

- Performance reporting and analytics

- CMS training for up to 10 people

As part of the submission, interested parties should provide a proposed way to display an accessible, engaging and highly visual mock-up of a 9-day programme of seminars and activity

Key objectives

The new website should present a modern and refreshed festival product aligned to our brand. It will be contemporary in its look and feel, be well presented, inform and inspire its target audience and ultimately enable users to make a quick decision to purchase a festival ticket.

To achieve this, the website must be focused on easy to digest content which is light on text and highly visual with high quality imagery, video, animated and still infographics and other such media.

The appointed company should assist in ensuring the site provides the optimum customer journey/UX to achieve the key objective.

Timings & Process

Website is to be launched with as much content as available by 8 September 2017.

| Phase 1 | Phase 2 | Phase 3 | Phase 4 |
| --- | --- | --- | --- |
| From contract award to 8 September 2017 | 9 September to 22 September 2017 | 23 September to 31 January 2018 | 1 February to 30 June 2018 (with an option to extend at LV’s discretion) |
| Plan, design, build and publish new website | Refinement of content and plug into ticketing supplier portal | Final adaptations to functionality for additional content | Ongoing maintenance and support |

Security

The service provider will run all the off-site backups and get reports if these fail to run and ensure the server runs the smallest software footprint possible.

Databases should be protected by several layers of firewalls and alerts should be made of any suspect approaches.

A real-time server monitor is available and alerts of any drops in service immediately. The service provider must be protected with anti-virus software on its machines.

The service provider will provide a disaster recovery plan for major incidents such as hacks.

Hosting

The service provider’s building must be properly secured against any intruders. In addition, they must demonstrate network resilience, capability to protect the festival website against any failure or accidents.

Account Management

The service provider will provide a dedicated account manager and structured account management approach to developing the website. This will include:

- A short period of planning, after which the service provider will provide a clear timeline with dates for delivering phasing

- Service provider to discuss design concept, navigation and wireframe and provide a clear plan

- A weekly call to discuss issues or adjustments as well as updates

- Testing on all platforms with feedback

- Training on CMS system

- Ongoing maintenance and support

ESCROW

The service provider shall, at Liverpool Vision’s request, provide reasonable costs to facilitate a suitable ESCROW arrangement.

RESPONSE REQUIREMENTS

Tenderers should provide, and will be evaluated on, the following criteria:

|  |  | Evaluation Weighting |
| --- | --- | --- |
| 1 | Your response should identify how you would address the brief and the individuals allocated to the project. How would you interface with the International Business Festival team and other contractors on site, both during the planning and preparation stages and on site during the event? As part of the submission, please provide a proposed way to display an accessible, engaging and highly visual mock-up of a 9-day programme of seminars and activity | 30% |
| 2 | Availability and flexibility of resources and how these are allocated. | 10% |
| 3 | Details of relevant experience, skills, qualifications, accreditations, account management, project management techniques, data back up and disaster recovery processes. Demonstration of network resilience, capability to protect the festival website against any failure or accidents and proposed service levels in response to for example a hacking incident. Proven track record of integration into third party systems for onsite registrations, ticketing and payments, floorplans and CRM databases. | 30% |
| 4 | Demonstration of innovative and creative energy. | 10% |
| 5 | Value for Money – providing a full cost breakdown (inclusive of any/all expenses) excluding VAT, within LV’s budget of £8,500 + VAT. To include - Ongoing support and maintenance options (stated hourly) - Performance reporting and analytics - CMS training for up to 10 people. | 20% |
| 6 | Completion of Appendix 1 | Mandatory |

Responses, other than Price, will be scored as follows. Intermediate scoring, for example 3.7, is permissible: -

| 0 | Poor | No response or partial response and poor evidence provided in support of it. Does not give confidence in the ability of the Tenderer to deliver the services. |
| --- | --- | --- |
| 1 | Weak | Response is supported by a weak standard of evidence in several areas giving rise to concern about the ability of the Tenderer to deliver the services. |
| 2 | Satisfactory | Response is supported by a satisfactory standard of evidence in most areas but a few areas lacking detail/evidence giving rise to some concerns about the ability of the Tenderer to deliver the services. |
| 3 | Good | Response is comprehensive and supported by good standard of evidence. Gives confidence in the ability of the Tenderer to deliver the services. Meets the requirements. |
| 4 | Very good | Response is comprehensive and supported by a high standard of evidence. Gives a high level of confidence in the ability of the Tenderer to deliver the services. May exceed the requirements in some respects. |
| 5 | Excellent | Response is very comprehensive and supported by a very high standard of evidence. Gives a very high level of confidence the ability of the Tenderer to deliver the services. May exceed the requirements in most respects. |

An example of scoring using the method above: a supplier is rated at 3.7 out of a possible 5. The weighting for that particular criteria is 45%.

To calculate their actual score: - (3.7 / 5.0) x 45 =33% (out of a possible 50%).

Price will be evaluated using the following method:

20% will be awarded to the lowest priced bid and the remaining Tenderers will be allocated scores based on their deviation from this figure.

For example, if the lowest price is £40 and the second lowest price is £42 then the lowest priced Tenderer gets 20% (full marks) for cost and the second placed Tenderer gets 19% and so on. £40/£42 x 20 = 19%).

TERMS AND CONDITIONS

Any contract awarded as a result of this ITQ will be subject to the following terms and conditions.

The selected company or individual is not permitted to subcontract the work, except with the explicit agreement in writing of Liverpool Vision.

SUBMISSION INSTRUCTIONS / TIMESCALES

- Issue of ITQ – 21st July 2017.

- Deadline to submit requests for clarification – 27th July 2017 at 12:00 mid-day.

- Responses provided by Liverpool Vision – 28th July 2017.

- Responses to this ITQ should be sent to Zac Roberts (zroberts@liverpoolvision.co.uk) by Monday 7th August 2017 by 2:00pm.

- Awards/Declines issued by Liverpool Vision – w/c 8th August 2017.

- Contract Commencement – Upon contract signature.

Any requests for clarification should be emailed to Zac Roberts (zroberts@liverpoolvision.co.uk) before the deadline. Any/all requests for clarification received by Liverpool Vision shall be anonymised and our responses may be provided to all potential respondents on the deadline stated above.

ITQ Title

2018 International Business Festival – Web Site

Appendix 1 - Company Information

At Liverpool Vision we appreciate the amount of hard work that can go into submitting tenders. We therefore request that in answering the questions in this Appendix 1, you provide only very brief information. This will give us a much better understanding of you as a potential supplier to us.

Please expand the rows to suit.

Company Name (and Registration number if applicable)

Status (limited, self-employed, partnership, etc.)

Contact details

Locations (including where the service would be provided from)

Year of incorporation

Turnover (most recent, plus forecast)

Staffing (including total number, subcontractors, etc)

Associations (partnerships, group, holding, parent, company, subsidiaries)

Accreditations / Memberships / Awards

Insurance (details of relevant insurances held)

Previous dealings with Liverpool Vision (current, past, tenders, contracts)

Other relevant information