**Cornwall Development Company**

**Invitation to Tender (ITT)**

**website development services for**

**Cornwall & Isles of Scilly Growth Hub**

**TEN 450**

**Updated Tender and commission timetable**

The procurement timetable for the Cornwall & Isles of Scilly Growth Hub Tender have been amended, please see below:

|  |  |  |
| --- | --- | --- |
| **Milestone** | **Previous Date** | **New Date** |
| Dispatch of Tender Documents | 11/02/2019 |  |
| Deadline for receipt of clarifications  | 26/02/2019 |
| Final date for response to clarifications on Contracts Finder | 27/02/2019 |
| Deadline to return the Tender to CDC | 08/03/2019 |
| **Evaluation of Tender by CIOS Growth Hub** | 11-15/03/2019 | 11-29/03/2019 |
| **Notification of Shortlisted agencies** | 15/03/2019 | 01/04/2019 |
| **Shortlist Presentation Interview**  | 21/03/2019 | 25/04/2019 |
| **Successful tenderer notified** | 22/03/2019 | 29/04/2019 |
| **Contract sent by post to successful Tenderer** | 26/03/2019 | 06/05/2019 |

|  |  |  |
| --- | --- | --- |
| **Signed contract returned by post to CIOS Growth Hub**  | 01/04/2019 | 13/05/2019 |
| **Project inception meeting** | 01/04/2019 | 21/05/2019 |
| **Project end** | 30/09/2021 | 30/09/2021 |