ITP Technical: Panel Instruction

| Multidisciplinary | ITP No: # MC/NWST/GMAN/79 |  |
| --- | --- | --- |
|  | Consultant Instruction No: |  |
|  | File Reference: 36/9/1/88 | Date: 31/10/2016 |
|  | Program: |  |
|  | Location: |  |
|  | Project / Site Title: Cheshire HS2 Growth Study |  |
| To: BDP Sunlight House, PO Box 85, Quay St, Manchester, M60 3JS | Office: Manchester |  |
| Details of work required: For the attention of Francis Glare/Steve Potter: Further to the ITT dated 8th September 2016 this instruction relates to a study area comprising; Crewe, Sandbach, Nantwich,Alsager,Congleton, Holmes Chapel, WInsford and Northwich and is to identify; 1. Locations to accommodate varying levels of growth which can be achieved beyond the current Local Plan provision. The options should identify potential solutions for overcoming existing physical and economic constraints . 2. How each option can contribute to the nature and quality of place, identify the infrastructure needed ;including highways, green and social infrastructure and allow for any increases capacity needed to accommodate the growth options. 3. Carry out an assessment of the potential infrastructure costs ( referred to in 2.above) based on accepted unit costs for items such as schools. 4.Identify barriers to delivery and how they can be overcome. 5. How the new growth ambitions can be delivered through a co-ordinated and phased approach whilst integrating with existing settlements. 6. The identified options should avoid urban extensions which would result in the merging of communities and adopt place making principles. 7. Undertake a broad assessment of market demand allowing for the work already commissioned by the NGDZ partnership. 8. Carry out a strategic overview of the infrastructure needs , liaise with the local authorities' infrastructure teams and take account of studies already undertaken. Provide a high level interpretation of whether the requirements are proportionate to the growth potential. The commission will also include one detailed Case Study. This will identify housing led land uses, opportunity sites for investment, infrastructure requirements, a phased delivery plan and consider the benefits of early public sector intervention through land assembly and the ways in which private sector investment can be secured to kickstart growth ambitions. The study should also include development appraisals. |  |  |
| Is this confirmation of verbal request? No | Original Target Date: 19/12/2016 Latest Target Date: 19/12/2016 |  |
| Notes: | Original Target Cost: 121387 Latest Target Cost: 121387 |  |
|  | Purchase Order Number: IT72153 |  |
| Originator Ref/Contact: Diane Goodwin | Prepared By: Diane Goodwin |  |
| Previous References: |  |  |
| CDM Linked Instruction? N |  |  |