Part 2 – User Requirements (including KUR)

| UR No | User Requirement | Justification | Owner | Validation Criteria | Priority | Status | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1. | Provide 3 in No. Double Mobile Catering Units | As per BC 29-2020 | HMNB Devonport | All facilities to be delivered iaw Regulation (EC) No 178/2002- General Principles of Food Law Regulation (EC) No 852/2004- Hygiene of Foodstuffs Regulation (EC) No 853/2004- Laying down specific rules for food of Animal origin The Food Safety and Hygiene (England) Regulations 2013 The Food Safety Act 1990 Specifically Equipment: Regulation (EC) No 852/2004- Hygiene of Foodstuffs | K |  | Double unit includes galley and dining facility |
| 2. | Units must be robust enough to withstand transportation across the Naval Base |  | HMNB Devonport |  | K |  | Inclusion of inflatable tyres, suspension to be investigated. |
| 3. | Units to include capability to join to other Units |  | HMNB Devonport |  | K |  | Lengthways and side by side. This provision would also require locks to be situated on both sides of Unit. |
| 4. | Units to have re-enforced floors in doorways | Lessons Learned from previous mobile catering units. | HMNB Devonport |  | 1 | Candidate |  |
| 5. | Side and rear steps to be detachable | In order to enable Units to join to other Units | HMNB Devonport |  | 1 | Candidate |  |
| 6. | Installation of comms (1 X mobile phone unit per Unit) |  | HMNB Devonport |  | 1 | Candidate |  |

Key

| Priority |  | Status |  |
| --- | --- | --- | --- |
| M - | Mandatory (e.g. Statutory) | Candidate: | On first addition to the URD, or re-instatement. |
| K - | Key Requirement. | Traded: | If the need is still valid, but satisfaction is deferred indefinitely, typically as a consequence of trade-off activity. |
| 1 - | High Priority | Transferred: | If relocated out of the URD in to another URD, typically as a consequence of trade-off activity. |
| 2 - | Medium Priority | Cancelled: | If no longer valid because the operational need has changed. |
| 3 - | Low Priority – trading may be decided by the RM |  |  |

Double Mobile Catering Units are to be delivered separately across 3 FY’s